Windows Always On VPN — User Tunnel with Conditional Access (IKEv2/SSTP) via Intune

Implementation Solution Guide

Version 1.0.0    ·    2026-07-08

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Windows Always On VPN: User Tunnel with Conditional Access (IKEv2/SSTP) via Microsoft Intune

## The business problem

Remote workers need a VPN that just works — always on, no manual reconnecting — and access to corporate resources over that VPN must be limited to trusted, healthy devices. Done by hand, teams end up with users clicking "connect" every session, inconsistent tunnel settings across the fleet, split-tunnel drift, and an always-on tunnel that is effectively always-open because nothing checks the device. The result is help-desk load, configuration drift, and a remote-access surface that identity alone doesn't secure.

## The solution

This is a complete, self-guided package that deploys the Windows Always On VPN user tunnel to every enrolled Windows device through Microsoft Intune and gates access over it with Microsoft Entra Conditional Access. The tunnel auto-connects when the user signs in (IKEv2 with SSTP fallback, authenticated by a user certificate), and Conditional Access requires a compliant or Entra hybrid-joined device plus MFA before the user reaches corporate resources. It uses a disciplined profile-plus-certificate-plus-policy model and a proven rollout method: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and an instant rollback (unassign / Conditional Access report-only).

## What you get

Step-by-step implementation at click-by-click detail on the Intune/Entra side — the trusted root,

the user SCEP certificate (built leanly), the VPN template profile, and the Conditional Access policy.

Five PowerShell scripts — readiness discovery, on-device validation, fleet coverage reporting, safe

remediation (preview-by-default), and pilot-group creation.

Requirements, testing, troubleshooting, and best-practice guides so a competent Intune admin can

implement it end to end and know it worked.

## Business outcomes

Sign in, auto-connect, stay compliant — the tunnel comes up automatically and only compliant,

trusted devices reach corporate resources through it.

Consistent remote access on every device — the same gateway, tunnel type, trusted-network rules, and

authentication everywhere; configuration drift eliminated.

Lower risk — piloted before fleet-wide rollout, Conditional Access proven in report-only first, and

reversible at any point, so a change never strands users.

Continuous assurance — coverage reporting shows exactly who has a working tunnel and user certificate

and who does not.

## Scope and boundary

The solution is authored at full detail on the Microsoft Intune and Entra side (the user tunnel plus Conditional Access). The VPN gateway / head-end (RRAS or Azure VPN Gateway) follows Microsoft's official documentation, and the device tunnel plus the full certificate lifecycle are the companion device-tunnel product — this package configures the user certificate leanly and consumes the head-end and PKI values as inputs.

## Bottom line

An always-on, compliance-gated VPN user tunnel on every managed Windows device — delivered from Intune, consistent across the fleet, enforced by Conditional Access, proven on a pilot before you scale, and a fraction of the cost and time of a hands-on consulting engagement.

# Solution Overview — Windows Always On VPN: User Tunnel with Conditional Access (IKEv2/SSTP) via Microsoft Intune

## What this solution is

This solution deploys the Windows Always On VPN (AOVPN) user tunnel — the per-user, always-on remote-access connection that carries a signed-in user's traffic to your corporate network — to every enrolled Windows device using Microsoft Intune, and gates access over that tunnel with Microsoft Entra Conditional Access so corporate resources are reachable only from a compliant, trusted device. The goal is a consistent, tested, hands-off remote-access tunnel: the right VPN profile and the right user certificate land on each device automatically, the tunnel auto-connects when the user signs in, and access is enforced by device compliance and identity — validated on a small pilot first, then expanded fleet-wide with a documented rollback path.

The work is authored at click-by-click detail on the Intune and Entra side. The VPN gateway / head-end (Windows Server Routing and Remote Access Service — RRAS — or an Azure VPN Gateway) and its IKEv2/SSTP configuration are deferred to Microsoft's official documentation — this solution tells you *what* the tunnel needs from the head-end and *where* those values plug into the Intune VPN profile, not how to click through the RRAS console or the Azure VPN Gateway blades.

## User tunnel vs. device tunnel — and where this solution sits

Windows Always On VPN comes in two tunnel types, and they solve different problems:

Device tunnel — a machine-authenticated tunnel that connects before any user signs in

(using a device certificate), so domain controllers, management, and log-on traffic are reachable   at the lock screen. It is machine-scoped and assigned to devices.

User tunnel — a user-authenticated tunnel that connects after the user signs in (using a

user certificate), carrying that user's application traffic to corporate resources. It is   user-scoped and assigned to users. This is the tunnel most remote workers actually use day to day.

This solution covers the user tunnel — deploying it via the Intune VPN template and integrating it with Entra Conditional Access. The device tunnel, together with the full user/device certificate lifecycle (PKI design, SCEP/NDES or Cloud PKI stand-up, root/issuing-CA trust, renewal and revocation), is the scope of the companion device-tunnel product — here the user certificate is configured leanly and cross-referenced to that companion product, not re-taught from scratch. The two tunnels are designed to coexist: many fleets run both, the device tunnel for pre-logon reachability and the user tunnel for user traffic.

## The profile-plus-certificate-plus-policy model

A working, compliance-gated user tunnel is always three artifacts working together:

The VPN profile (the configuration). An Intune VPN device-configuration profile built from

the Windows 10 and later → Templates → VPN template that tells Windows *which gateway to connect    to, how to authenticate, and how to behave* (Always On, connection type IKEv2 with SSTP fallback,    trusted-network detection, split-tunnel routes, DNS). Assigned to the user group.

The user certificate (the authentication). A user certificate delivered by Intune via a

SCEP certificate profile into the user's personal store (CurrentUser\My), plus the trusted    root CA the device must trust to validate the chain. The VPN profile references this certificate to    authenticate the tunnel silently.

The Conditional Access policy (the gate). An Entra Conditional Access policy that requires a

compliant or Entra hybrid-joined device (and MFA) before the signed-in user can reach the    corporate cloud apps the tunnel fronts — so an always-on tunnel does not become always-open access.

None of the three is sufficient alone: the profile with no certificate cannot authenticate; the certificate with no profile has nothing to connect; and the tunnel with no Conditional Access enforces identity but not device trust. This solution deploys all three, assigned to the same user audience, so a user is either fully provisioned and gated or clearly not — never half-configured.

## How the user tunnel is delivered (Intune-side view)

The exact object names below are what you will create and reuse verbatim throughout this solution.

### The VPN profile (built-in VPN template — primary path)

Delivery: Intune → **Devices > Configuration > Create > New Policy > Windows 10 and later >

Templates > VPN. Connection type *Automatic* (IKEv2 with SSTP fallback) or *IKEv2*, Always   On = Enable, Authentication = user certificate (EAP), plus Trusted Network Detection,   split-tunnel routes, and DNS. Assigned to the user** group.

Profile name: AOVPN – User Tunnel – Profile – Windows

Connection name shown to the user: AOVPN User Tunnel

Note: the same tunnel can also be delivered by a ProfileXML (custom OMA-URI) payload, but the

built-in VPN template is the primary, novice-friendly path authored here.

### The user certificate and its trust

User SCEP certificate profile: AOVPN – User Tunnel – User Cert (SCEP) – Windows — issues a

user certificate into CurrentUser\My.

Trusted Root CA profile: AOVPN – User Tunnel – Trusted Root CA – Windows — deploys the root/

issuing CA so the device trusts the chain the tunnel presents. (Full PKI lifecycle is the companion   device-tunnel product; here it is configured leanly and cross-referenced.)

### The Conditional Access gate

Conditional Access policy: CA – AOVPN User Tunnel Access — targets the corporate cloud apps

reached over the tunnel and requires a compliant/hybrid-joined device plus MFA.

## Supported devices and modes

IKEv2 and SSTP. The user tunnel uses IKEv2 with SSTP as fallback (SSTP is TCP 443, useful

where UDP 500/4500 is blocked).

Join states. Works on domain-joined, Entra hybrid-joined, and Entra-joined Windows 10

and Windows 11 Enterprise/Education devices.

Authentication. User certificate (SCEP/PKCS user cert in CurrentUser\My), commonly paired

with Entra Conditional Access for the device-trust and MFA gate.

## Benefits

Sign in, auto-connect, stay compliant. The tunnel comes up automatically for the signed-in user;

Conditional Access ensures only compliant, trusted devices reach corporate resources through it.

Consistency. Every user gets the *same* gateway, tunnel type, trusted-network rules, and auth —

configuration drift disappears.

Pilot-first and rollback-ready. The profile, certificate, and policy are assigned to a named pilot

user group, validated against explicit gates, and only then expanded. Unassign/exclude is a one-click   reversal (and the Conditional Access policy can be flipped to report-only instantly).

Traceable. Every object is named to a convention, so discovery, reporting, and troubleshooting

scripts can find and check them deterministically.

Reportable. The included scripts produce fleet-wide coverage so you always know who has the VPN

profile and user certificate and who does not.

## Limitations and boundaries

The VPN gateway / head-end is out of scope. The RRAS server (or Azure VPN Gateway), its IKEv2/

SSTP listener, certificate/EAP acceptance, IP pools, and routing are configured per Microsoft's   official documentation. This solution consumes the head-end values (gateway FQDN, accepted auth,   routes) and deploys the client side via Intune.

The device tunnel and full certificate lifecycle are the companion product. Pre-logon device-tunnel

deployment and end-to-end PKI (SCEP/NDES or Cloud PKI stand-up, issuing-CA trust, renewal/revocation)   are covered in depth there; here the user certificate is configured leanly and cross-referenced.

Enrollment and PKI are prerequisites, not deliverables. Devices must already be enrolled in Intune,

and a working certificate path (SCEP/PKCS via NDES or Intune Cloud PKI) must exist. See the Requirements   guide.

This is a single-tunnel scope. One user tunnel, one Windows platform. Multi-platform VPN client

deployment and the device tunnel are separate solutions.

## The standard deployment model

This solution follows the category-standard model, with explicit pass/fail gates at each step:

Assess → Configure → Pilot → Validate → Expand

Assess. Confirm prerequisites (Requirements guide), gather the head-end values (gateway FQDN,

accepted auth, routes) and the PKI inputs (SCEP URL, issuing/root CA), and confirm a device    compliance policy exists.

Configure. Build the trusted root CA profile, the user SCEP certificate profile, the VPN template

profile, and the Conditional Access policy — naming every object to convention.

Pilot. Assign the profiles to PILOT – AOVPN User Tunnel Users and scope the Conditional Access

policy to the same pilot users (start it report-only).

Validate. Run the validation script and the manual test matrix; a pilot user signs in, the tunnel

auto-connects, the Conditional Access challenge behaves, and an internal resource is reachable only    from a compliant device — pass/fail gates in the Testing guide.

Expand. Widen assignment to PROD – AOVPN User Tunnel Users, turn the Conditional Access policy

On, monitor the coverage report, and keep the rollback (unassign / report-only) ready.

Proceed to the Requirements guide (02-requirements.md) to confirm you are ready to build.

# Requirements — Windows Always On VPN: User Tunnel with Conditional Access via Microsoft Intune

Confirm every requirement below before you build. Each entry follows the same shape: Description / Why required / How to verify / How to implement if missing. The category-level prerequisites (Entra tenant, Intune, admin roles, pilot group, change control) are in global-requirements-network.md; the items here are specific to deploying the Always On VPN user tunnel and its Conditional Access gate.

Vendor boundary: the VPN gateway / head-end (Windows Server RRAS or an Azure VPN Gateway) and its IKEv2/SSTP + EAP configuration are deferred to Microsoft's official documentation. Below, "obtain from the head-end" means *get the value from your network/VPN admin or Microsoft docs* — this guide does not fabricate RRAS/Azure gateway menu paths.

Companion product boundary: the device tunnel and the full certificate lifecycle (PKI design, SCEP/NDES or Cloud PKI stand-up, issuing-CA trust, renewal/revocation) are covered in depth by the companion device-tunnel product. Here the user certificate is configured leanly (R4/R5) and cross-referenced to that product for the full lifecycle.

__________________________________________________

## R1. Microsoft Intune licensing and enrolled Windows devices

Description: An Intune-bearing license plan (e.g. Microsoft 365 E3/E5, EMS, or Intune standalone) and the target Windows 10/11 Enterprise or Education devices already enrolled and shown in Intune. Why required: Intune is the delivery plane for the VPN profile and the user certificate. Nothing deploys to a device that is not enrolled and licensed. How to verify: In the Microsoft Intune admin center (https://intune.microsoft.com), go to Devices > All devices and confirm the target devices are present and *Compliant/Managed*. Under Tenant administration > Licenses, confirm Intune licenses are assigned to the pilot users. How to implement if missing: Assign an Intune-bearing license to the pilot users (Microsoft 365 admin center → Users → assign licenses). Enroll devices via Autopilot / Company Portal / Entra join.

## R2. Entra ID USER security groups (pilot and production)

Description: A pilot user group PILOT – AOVPN User Tunnel Users and a production user group PROD – AOVPN User Tunnel Users, containing the users who receive the user tunnel. Why required: The user tunnel and the user certificate are user-assigned, and the Conditional Access policy is scoped to users. The pilot-first model needs a small, named pilot user group distinct from the eventual production audience. How to verify: In the Microsoft Entra admin center (https://entra.microsoft.com), go to Groups > All groups and confirm PILOT – AOVPN User Tunnel Users exists with the intended user members. How to implement if missing: Entra → Groups > New group > Security; name it exactly PILOT – AOVPN User Tunnel Users; add 3–10 representative pilot users. The included AOVUT-Set-ScopeTargeting.ps1 script creates and populates these user groups for you.

## R3. A VPN gateway / head-end for the user tunnel (RRAS or Azure VPN Gateway)

Description: A reachable Always On VPN termination point — a Windows Server RRAS VPN server or an Azure VPN Gateway — configured to accept the user tunnel over IKEv2 (with SSTP fallback) using certificate/EAP authentication. Why required: The deployed profile needs something to connect *to*. The gateway FQDN, the accepted authentication (user cert/EAP), the IKEv2/SSTP listener, and the routes/IP pool are inputs to the Intune VPN profile. How to verify: Obtain from your network/VPN team: the gateway public FQDN (e.g. vpn.your-company.com), confirmation that IKEv2 and SSTP are listening, and the EAP/certificate method accepted. Confirm a test user can already connect manually to that gateway with a user cert. How to implement if missing: Stand up / configure the RRAS server or Azure VPN Gateway for the user tunnel per Microsoft's official documentation — this is head-end work outside this solution's scope. Record the FQDN, auth method, and routes for R6/Implementation.

## R4. User certificate path (SCEP/PKCS) — configured leanly here

Description: A working certificate path for Intune to deliver a user certificate — an on-prem NDES/SCEP connector, Intune Cloud PKI, or a supported third-party CA connector — and a SCEP (or PKCS) user certificate profile in Intune. Why required: The user tunnel authenticates with a user certificate in CurrentUser\My; Intune must be able to issue it to each pilot user's device. How to verify: Intune → Devices > Configuration; a user SCEP certificate profile named AOVPN – User Tunnel – User Cert (SCEP) – Windows deploys successfully to a test user, and the issued cert chains to a CA the VPN gateway trusts. How to implement if missing: Stand up the SCEP/PKCS path (NDES + Intune Certificate Connector, or enable Intune Cloud PKI). The full certificate lifecycle — PKI design, issuing-CA trust, renewal and revocation — is covered in depth by the companion device-tunnel product; provision at least a basic working SCEP path here so R5 and the VPN profile can reference a user cert.

## R5. Trusted root / issuing CA available to Intune

Description: The root (and issuing) CA certificate(s) exported so Intune can deploy them as a Trusted certificate profile, and the chain the VPN gateway trusts. Why required: A Windows device must trust the CA chain before the SCEP user certificate succeeds and before the tunnel can validate the gateway/EAP. The trusted-root profile establishes that trust. How to verify: Intune → Devices > Configuration; a Trusted certificate profile named AOVPN – User Tunnel – Trusted Root CA – Windows deploys *Succeeded* to a test device, and the SCEP cert in R4 then chains cleanly. How to implement if missing: Export the root/issuing CA (.cer) from your PKI and create the Trusted certificate profile (Implementation §2.1). Ensure the VPN gateway trusts the same issuing CA (head-end trust config is deferred to Microsoft docs). Full PKI trust design is the companion device-tunnel product.

## R6. VPN connection parameters recorded

Description: A recorded set of connection values: gateway FQDN, connection type (Automatic — IKEv2 with SSTP fallback), authentication (user certificate/EAP), split-tunnel routes, DNS suffix/servers, and the Trusted Network Detection DNS suffix that suppresses the tunnel on the corporate LAN. Why required: These are the exact fields you type into the Intune VPN template profile. Consistency here is what makes every user's tunnel identical. How to verify: You have a single sheet listing each value; a manual client connect using those values succeeds against the head-end. How to implement if missing: Collect the values from R3/R5 and your network design. Decide split-tunnel routes and the trusted-network DNS suffix with the network owner before building the profile.

## R7. Microsoft Entra Conditional Access available

Description: Conditional Access is available in the tenant (Entra ID P1 or higher) and you can create policies under Entra > Protection > Conditional Access. Why required: The tunnel is gated by a Conditional Access policy (CA – AOVPN User Tunnel Access) that requires a compliant/hybrid-joined device and MFA before the user reaches corporate resources. How to verify: Entra admin center → Protection > Conditional Access > Policies loads and you can select New policy. How to implement if missing: Ensure Entra ID P1+ licensing is assigned to the pilot users (Conditional Access requires it), then confirm access to the Conditional Access blade.

## R8. A device compliance policy for Windows

Description: An Intune compliance policy for Windows assigned to the pilot users/devices, so "device is compliant" is a meaningful signal Conditional Access can require. Why required: The Conditional Access grant "Require device to be marked as compliant" only works if a compliance policy defines and evaluates compliance for those devices. How to verify: Intune → Devices > Compliance shows a Windows compliance policy assigned to the pilot audience, and pilot devices report *Compliant*. How to implement if missing: Create a Windows compliance policy (Intune → Devices > Compliance > Create policy > Windows 10 and later), set your baseline rules, and assign it to PILOT – AOVPN User Tunnel Users.

## R9. Administrative roles for building the deployment

Description: Intune admin rights to create configuration/certificate profiles, Entra rights to create Conditional Access policies (Conditional Access Administrator or Security Administrator), and rights to create/populate groups (Groups Administrator or better). Why required: Building VPN/cert profiles, creating the Conditional Access policy, and assigning groups all require elevated roles. How to verify: In Intune you can reach Devices > Configuration > Create; in Entra you can reach Protection > Conditional Access > New policy and create groups. How to implement if missing: Have a Global Administrator assign Intune Administrator, Conditional Access Administrator, and Groups Administrator (least-privilege) to the operator.

## R10. Microsoft Graph PowerShell SDK (to run the included scripts)

Description: The Microsoft.Graph PowerShell SDK installed on the operator workstation, used by the five discovery/validation/report/remediation/targeting scripts. Why required: The scripts call Microsoft Graph (Intune/Entra) to inventory profiles, the Conditional Access policy, assignments, and group membership. How to verify: In PowerShell, Get-Module Microsoft.Graph -ListAvailable returns a version. How to implement if missing: Run Install-Module Microsoft.Graph -Scope CurrentUser. The scripts call Connect-MgGraph with the specific delegated scopes each one documents in its header (the discovery script additionally needs Policy.Read.All to read the Conditional Access policy).

## R11. Change control and rollback (category requirement, restated)

Description: An approved change window and a written rollback (unassign the profiles / set the Conditional Access policy to report-only). Why required: Pushing an always-on tunnel and a Conditional Access gate touches remote-access and sign-in for real users; changes must be reversible. How to verify: A rollback procedure exists and is approved; you know how to exclude PILOT – AOVPN User Tunnel Users from the profiles and how to flip CA – AOVPN User Tunnel Access to Report-only. How to implement if missing: Document the rollback (profile unassignment, Conditional Access report-only) and the comms plan before you assign anything.

Government (GCC / GCC High / DoD) note: in US Government tenants the admin portals are on different hosts — Intune at https://endpoint.microsoft.us, Entra at https://entra.microsoft.us, and sign-in/Graph at login.microsoftonline.us (Graph at graph.microsoft.us). Substitute these endpoints throughout, and verify feature parity and endpoint availability for GCC High before you build — Conditional Access, certificate connectors, and VPN template options can differ or roll out later than in Commercial.

__________________________________________________

When all requirements pass, proceed to 03-implementation.md.

# Implementation — Windows Always On VPN: User Tunnel with Conditional Access via Microsoft Intune

This is the ordered, click-by-click build. Follow the phases in order: Assess → Configure → Pilot → Validate → Expand. Do not skip the pilot. Use the exact object names shown — later steps, tests, troubleshooting, and scripts reference them verbatim.

Vendor boundary: the VPN gateway / head-end (Windows Server RRAS or an Azure VPN Gateway), its IKEv2/SSTP listener, and EAP/certificate acceptance are deferred to Microsoft's official documentation. This guide covers the Intune and Entra side at full detail and *consumes* the head-end values (gateway FQDN, accepted auth, routes) and the PKI inputs (SCEP URL, issuing/root CA) as inputs.

Companion boundary: the device tunnel and the full certificate lifecycle are the companion device-tunnel product. Here the user certificate (§2.2) and its trusted root (§2.1) are built leanly and cross-referenced — enough to authenticate the user tunnel, not a PKI course.

## Object naming convention (use verbatim)

| Object | Name |
| --- | --- |
| Pilot user group | PILOT – AOVPN User Tunnel Users |
| Production user group | PROD – AOVPN User Tunnel Users |
| Trusted Root CA profile | AOVPN – User Tunnel – Trusted Root CA – Windows |
| User SCEP certificate profile | AOVPN – User Tunnel – User Cert (SCEP) – Windows |
| VPN template profile | AOVPN – User Tunnel – Profile – Windows |
| Connection name shown to the user | AOVPN User Tunnel |
| Conditional Access policy | CA – AOVPN User Tunnel Access |
| Assignment filter (optional) | Filter – AOVPN User Tunnel – Windows |

__________________________________________________

# Phase 1 — Assess

Confirm every item in 02-requirements.md passes.

Gather the head-end inputs (from your network/VPN team, per Microsoft docs):

Gateway FQDN (e.g. vpn.your-company.com)

Connection type — *Automatic* (IKEv2 with SSTP fallback), or *IKEv2*

Authentication method — user certificate (EAP)

Split-tunnel routes, DNS suffix/servers, and the Trusted Network Detection DNS suffix

The SCEP server URL(s) and the root/issuing CA for the user certificate

Decide the pilot audience (3–10 users on Windows 10/11 Enterprise/Education).

Run the discovery script to baseline readiness:

powershell -ExecutionPolicy Bypass -File .\scripts\AOVUT-Discovery.ps1    Review its readiness table before building anything.

Gate A (Assess): All requirements pass, all head-end and PKI inputs recorded, discovery shows the tenant is ready (a Windows compliance policy exists; Conditional Access is available). If not, stop and remediate.

__________________________________________________

# Phase 2 — Configure

## 2.0 Create the target user groups

Use the script (recommended) or the portal.

Script: powershell -ExecutionPolicy Bypass -File .\scripts\AOVUT-Set-ScopeTargeting.ps1

(creates PILOT – AOVPN User Tunnel Users and PROD – AOVPN User Tunnel Users and adds the users   you supply by UPN).

Portal: Entra admin center → Groups > New group > Security → name `PILOT – AOVPN User Tunnel

Users → add pilot **users** → **Create**. Repeat for PROD – AOVPN User Tunnel Users`.

## 2.1 Deploy the trusted root CA (build leanly)

The device must trust the issuing CA chain before the user certificate and the tunnel validate.

Intune → Devices > Configuration > Create > New Policy.

Platform: *Windows 10 and later*; Profile type: *Templates* → Trusted certificate.

Name it exactly AOVPN – User Tunnel – Trusted Root CA – Windows.

Upload the exported root (and issuing, if separate) CA .cer (from R5); set the destination store

to Computer certificate store – Root (use an Intermediate profile as well if your issuing CA is    separate).

Assign to PILOT – AOVPN User Tunnel Users. Review + create.

Full PKI trust design (root vs. issuing, cross-signing, revocation) is the companion device-tunnel product; this step just establishes the trust the user tunnel needs.

## 2.2 Create the user SCEP certificate profile (build leanly)

Intune → Devices > Configuration > Create > New Policy → Windows 10 and later → **Templates >

SCEP certificate (use PKCS certificate** instead if that is your path).

Name it exactly AOVPN – User Tunnel – User Cert (SCEP) – Windows.

Certificate type: User.

Subject name format and SAN per your head-end's matching requirements (e.g. subject = CN of the

user, SAN = UPN).

Key usage / key size / hash per your PKI; Extended key usage: include Client Authentication.

Root Certificate: select the AOVPN – User Tunnel – Trusted Root CA – Windows profile from §2.1.

SCEP Server URLs: the SCEP URL(s) from R4.

Assign to PILOT – AOVPN User Tunnel Users. Review + create. (The issuing CA must be trusted

by the VPN gateway — head-end trust config is deferred to Microsoft docs.)

## 2.3 Build the user-tunnel VPN profile (built-in VPN template)

Intune → Devices > Configuration > Create > New Policy → Windows 10 and later → **Templates >

VPN**.

Name it exactly AOVPN – User Tunnel – Profile – Windows.

Connection name: AOVPN User Tunnel (this is what the user sees).

Servers: add the gateway FQDN from R6; mark it Default.

Connection type: *Automatic* (IKEv2 with SSTP fallback), or *IKEv2* if you require IKEv2 only.

Always On: Enable — this makes it a user tunnel that connects automatically when the user signs

in. Leave *device tunnel* off (device tunnel is the companion product).

Authentication method: EAP → user certificate; select/point at the user certificate issued

by AOVPN – User Tunnel – User Cert (SCEP) – Windows (the EAP XML references a client cert in    CurrentUser\My).

Trusted Network Detection: add the corporate DNS suffix (from R6) so the tunnel suppresses on

the corporate LAN.

Split tunnel / routes: add the corporate routes and DNS from R6 (enable split tunneling for

the corporate ranges).

Assign to PILOT – AOVPN User Tunnel Users. Optionally attach `Filter – AOVPN User Tunnel –

Windows` to scope by Windows edition/ownership. Review + create.

## 2.4 Create the Conditional Access policy (gate the tunnel)

Create the policy in report-only first so you can watch its impact before enforcing.

Entra admin center → Protection > Conditional Access > Policies > New policy.

Name it exactly CA – AOVPN User Tunnel Access.

Users: *Include* → Select users and groups → PILOT – AOVPN User Tunnel Users. Under

*Exclude*, add your break-glass/emergency-access accounts.

Target resources: *Cloud apps* → Select apps → choose the corporate cloud app(s) reached over

the tunnel (and, where you use it, the VPN server's Entra app). Do not target "All cloud apps"    during the pilot.

Conditions (optional): scope Device platforms to Windows if you want this policy Windows-only.

Grant: Grant access → check Require multifactor authentication *and* **Require device to be

marked as compliant (add Require Microsoft Entra hybrid joined device with the Require one of    the selected controls** option if you support hybrid-joined). This ties access to a compliant/trusted    device (R8).

Enable policy: Report-only for the pilot.

Create.

Gate B (Configure): The trusted-root profile, the user SCEP profile, the VPN profile (named to convention and assigned to PILOT – AOVPN User Tunnel Users), and the Conditional Access policy CA – AOVPN User Tunnel Access (report-only, scoped to the pilot users) all exist. Re-run AOVUT-Discovery.ps1 — every expected object should now be found.

__________________________________________________

# Phase 3 — Pilot

Ensure the pilot users are members of PILOT – AOVPN User Tunnel Users, signed in on enrolled,

compliant Windows 10/11 Enterprise/Education devices.

Trigger a sync (Company Portal → Sync, or Intune → device → Sync) to pull the trusted root, the

user certificate, and the VPN profile.

Allow time for the certificate to issue and the profile to apply (minutes). Have the pilot user **sign

out and back in** so the user tunnel evaluates and auto-connects.

Confirm the connection AOVPN User Tunnel appears under Settings > Network & internet > VPN and

shows Connected after sign-in.

Gate C (Pilot): Every pilot device shows the user SCEP cert *Succeeded*, the VPN profile *Succeeded*, and the AOVPN User Tunnel connection auto-connects in Intune monitoring / on the device. If any fail, go to 06-troubleshooting.md before proceeding.

__________________________________________________

# Phase 4 — Validate

On a pilot device, signed in as the pilot user, run:

powershell -ExecutionPolicy Bypass -File .\scripts\AOVUT-Validation.ps1    It confirms the AOVPN User Tunnel VPN connection is present (Always On) and a valid user    certificate is in CurrentUser\My on *this* device.

Perform the manual tests in 05-testing.md — the tunnel auto-connects on sign-in, the Conditional

Access challenge behaves, and an internal-only resource is reachable only from a compliant device.

Review the Conditional Access > Insights and reporting (report-only) workbook for

CA – AOVPN User Tunnel Access to confirm it *would* grant compliant devices and block non-compliant    ones — with no unexpected lockouts.

Run the fleet report to see pilot coverage:

powershell -ExecutionPolicy Bypass -File .\scripts\AOVUT-Report.ps1

Gate D (Validate): On the pilot, the user certificate issues, the VPN profile applies, the tunnel auto-connects on sign-in, an internal resource is reachable, and the report-only Conditional Access policy shows the intended compliant-allow / non-compliant-block behavior with no false lockouts. All Testing guide pass/fail gates are green. Only then proceed.

__________________________________________________

# Phase 5 — Expand

For the trusted-root, user SCEP, and VPN profiles, add PROD – AOVPN User Tunnel Users to the

assignment. Keep PILOT – AOVPN User Tunnel Users assigned (pilot users stay covered).

Edit CA – AOVPN User Tunnel Access: add PROD – AOVPN User Tunnel Users to the included users, then

switch Enable policy from Report-only to On. Keep the break-glass exclusion.

Expand in waves if the fleet is large (add production sub-groups over several days) and watch the

report and the Conditional Access sign-in logs between waves.

Monitor with AOVUT-Report.ps1 for coverage and with Intune Devices > Configuration for profile

success and Entra Sign-in logs for Conditional Access results.

Remediate stragglers with AOVUT-Remediation.ps1 (defaults to -WhatIf preview — review, then

re-run with -WhatIf:$false to act).

Rollback (any phase): Remove/exclude the target group from the VPN, SCEP, and trusted-root profile assignments; flip CA – AOVPN User Tunnel Access back to Report-only (or exclude the affected group) to stop enforcement immediately. Unassigning the profiles removes the tunnel and user certificate.

Gate E (Expand): Fleet coverage meets your target (e.g. ≥ 95% of assigned users' devices with the VPN profile *Succeeded* and a valid user cert), the Conditional Access policy is On with no unexpected lockouts, and remaining failures are triaged. Deployment is complete.

# Testing & Validation — Windows Always On VPN: User Tunnel with Conditional Access via Intune

Run these tests on the pilot before expanding, and spot-check during expansion. Each test has an explicit pass/fail gate. A phase is only "done" when its gate is PASS. Object names match the Implementation guide verbatim.

Scope note: these tests validate that Intune delivered the user certificate and the VPN profile, that the tunnel auto-connects on sign-in, and that Conditional Access gates access as intended. Deep head-end diagnostics (why the RRAS/Azure gateway rejects an EAP handshake) are Microsoft-side and deferred to Microsoft docs.

## Test matrix overview

| # | Test | Where | Pass gate |
| --- | --- | --- | --- |
| T1 | Tenant readiness | Discovery script | Objects found; CA policy present |
| T2 | User certificate issued | Intune monitor + device | SCEP cert *Succeeded*, in CurrentUser\My |
| T3 | VPN profile applied | Intune monitor + device | Profile *Succeeded*; AOVPN User Tunnel present |
| T4 | Auto-connect on sign-in | Pilot device | Tunnel *Connected* after sign-in |
| T5 | Internal resource over tunnel | Pilot device | Internal-only resource reachable |
| T6 | Conditional Access behaves | Entra report-only / sign-in logs | Compliant allowed, non-compliant blocked |
| T7 | On-device validation script | Pilot device | Script reports PASS |
| T8 | Fleet coverage report | Report script | Coverage ≥ target |
| T9 | Rollback / report-only | Test device + CA policy | Profiles removed; CA reverts cleanly |

__________________________________________________

## T1 — Tenant and object readiness

Steps: Run AOVUT-Discovery.ps1. Review the readiness table: the trusted-root profile, the user SCEP profile, the VPN profile, the Conditional Access policy CA – AOVPN User Tunnel Access, and the pilot/prod user groups — each present and (profiles) assigned to PILOT – AOVPN User Tunnel Users. PASS: Every expected object is present, profiles are assigned, and the Conditional Access policy is found. FAIL: Any expected object missing/unassigned → fix in Requirements/Implementation before piloting.

## T2 — User certificate issued

Steps: Intune → Devices > Configuration > AOVPN – User Tunnel – User Cert (SCEP) – Windows > Device status. On the device, open certmgr.msc (Current User) → Personal > Certificates and confirm a valid user certificate with Client Authentication EKU. PASS: Profile status *Succeeded* and a non-expired user cert chains to the trusted root in CurrentUser\My. FAIL: *Error* / no cert / broken chain → see Troubleshooting §Certificate issues.

## T3 — VPN profile applied

Steps: Intune → Devices > Configuration > AOVPN – User Tunnel – Profile – Windows > Device status. On the device, open Settings > Network & internet > VPN and confirm AOVPN User Tunnel appears. PASS: Profile status *Succeeded* and the AOVPN User Tunnel connection is present with the correct gateway FQDN. FAIL: *Error* / *Conflict* or no connection entry → see Troubleshooting §Profile not applying.

## T4 — Auto-connect on sign-in (the decisive delivery test)

Steps: Have the pilot user sign out and back in on the pilot device. Watch the AOVPN User Tunnel connection under Settings > Network & internet > VPN (or run Get-VpnConnection -AllUserConnection). PASS: The tunnel reaches Connected automatically shortly after sign-in, with no manual click (Always On working). FAIL: Stays *Disconnected* / requires manual connect → see Troubleshooting §Tunnel not auto-connecting.

## T5 — Internal resource over the tunnel

Steps: With the tunnel connected, reach an internal-only resource (internal URL, file share, or ping an internal host) that is *not* reachable without the VPN. PASS: The internal resource is reachable while connected; disconnecting (off the corporate LAN) makes it unreachable again. FAIL: Resource unreachable while connected → check split-tunnel routes/DNS in the profile (R6); if routing is correct but traffic never arrives, confirm the head-end with your network admin.

## T6 — Conditional Access behaves

Steps: Review Protection > Conditional Access > Insights and reporting (report-only) for CA – AOVPN User Tunnel Access. Sign in as the pilot user from a compliant device and from a non-compliant device (or simulate) against the targeted cloud app. PASS: Report-only shows the policy would grant access from a compliant/hybrid-joined device (with MFA satisfied) and would block a non-compliant device — with no unexpected lockouts of legitimate users. FAIL: Legit compliant users would be blocked, or non-compliant devices would be allowed → adjust the policy scope/grant (Implementation §2.4) before turning it On.

## T7 — On-device validation script

Steps: On a pilot device, signed in as the pilot user, run AOVUT-Validation.ps1. PASS: Script reports the AOVPN User Tunnel VPN connection present and a valid user cert in CurrentUser\My → overall PASS. FAIL: Script reports a missing component → address per its message before counting the device.

## T8 — Fleet coverage report

Steps: Run AOVUT-Report.ps1; review VPN profile + user-cert profile apply coverage across the assigned groups. PASS (pilot): 100% of pilot devices with the VPN profile *Succeeded* and the user cert *Succeeded*. PASS (expand): Coverage ≥ your target (e.g. ≥ 95%) with remaining failures triaged. FAIL: Coverage below target → remediate (T2/T3 failures) before widening further.

## T9 — Rollback / report-only verification

Steps: On a disposable test device, exclude it from PILOT – AOVPN User Tunnel Users (removing the profiles). Separately, flip CA – AOVPN User Tunnel Access to Report-only. Sync. PASS: The VPN profile and user certificate are removed from the test device; the Conditional Access policy stops enforcing immediately when set to report-only. FAIL: Residual tunnel/cert or policy still enforcing → confirm the unassignment and the policy state took effect.

__________________________________________________

## Overall exit criteria (before Expand)

All of T1–T7 PASS on the pilot, T8 shows 100% pilot coverage, and T9 confirms a clean rollback and a working report-only toggle. Record results against each gate; only then proceed to Phase 5 (Expand) and turn the Conditional Access policy On.

# Troubleshooting — Windows Always On VPN: User Tunnel with Conditional Access via Intune

Common failures and fixes, grouped by symptom. Object names match the Implementation guide. Work top-down within a section — the first cause listed is the most common.

Vendor boundary: problems on the VPN gateway / head-end (RRAS or Azure VPN Gateway rejects the EAP handshake, IP pool exhausted, routing/NAT) are deferred to Microsoft's official documentation and your network admin. This guide resolves the Intune/Entra delivery + Conditional Access side and tells you when a failure points at the head-end.

Companion boundary: deep certificate-lifecycle problems (issuing-CA design, NDES/Cloud PKI health, revocation) are covered by the companion device-tunnel product; this section resolves the user certificate delivery needed for the tunnel.

__________________________________________________

## §Tunnel not auto-connecting — profile present but no automatic connection

Symptom: AOVPN User Tunnel appears under Settings > Network & internet > VPN but stays *Disconnected* until the user clicks Connect (or never connects).

Always On not enabled. The most common cause. Confirm the VPN profile

AOVPN – User Tunnel – Profile – Windows has Always On = Enable. Re-save and re-sync; have the    user sign out and back in so the tunnel re-evaluates.

Trusted Network Detection matches the current network. If the Trusted Network Detection DNS

suffix (R6) matches the network the device is on, Windows intentionally suppresses the tunnel    (you're "already inside"). Test from an external network, or confirm the suffix is your *corporate*    suffix, not the current one.

User certificate missing / not selected. Auto-connect needs a valid user cert in

CurrentUser\My. Run AOVUT-Validation.ps1; if the cert is missing, resolve §Certificate issues.

Signed in with the wrong user / cert not for this user. The user tunnel is per-user; confirm the

signed-in user is a member of PILOT – AOVPN User Tunnel Users and holds the user cert.

EAP configuration mismatch. If the profile's EAP/authentication doesn't match what the head-end

expects, the tunnel starts and drops. Confirm the connection type (Automatic/IKEv2) and EAP-cert    settings against R6; if the handshake reaches the gateway and fails there, it's a head-end issue    (deferred to Microsoft docs).

## §Profile not applying — the VPN profile doesn't show up

Symptom: AOVPN – User Tunnel – Profile – Windows shows *Error*/*Conflict*, or the AOVPN User Tunnel connection never appears on the device.

Profile not assigned to the user group. Confirm the profile is assigned to `PILOT – AOVPN User

Tunnel Users. AOVUT-Discovery.ps1 flags UNASSIGNED profiles; AOVUT-Remediation.ps1    -FixMissingAssignments` adds the assignment.

Assigned to a device group instead of a user group. The user tunnel must be user-assigned.

If you targeted a device group, the profile may not materialize for the user tunnel — reassign to the    user group.

Conflicting VPN profile. Another VPN profile (or a leftover AOVPN config) on the device can

conflict. Remove/scope the conflicting profile so only AOVPN – User Tunnel – Profile – Windows    applies.

Wrong platform / template. Ensure the profile is Windows 10 and later → Templates → VPN and

the device is Windows 10/11 Enterprise/Education.

## §Certificate issues — the user certificate won't issue or the tunnel rejects it

Symptom: AOVPN – User Tunnel – User Cert (SCEP) – Windows fails, or the tunnel rejects the cert.

Trusted root not deployed first. The device must trust the issuing CA before the SCEP profile

succeeds. Confirm AOVPN – User Tunnel – Trusted Root CA – Windows shows *Succeeded*, then re-sync the    SCEP profile.

Certificate type not User. The user tunnel needs a User certificate. Confirm the SCEP profile's

Certificate type = User (not Device).

SCEP infrastructure error. Check the NDES/Intune Certificate Connector (or Cloud PKI) health and

the SCEP server URL(s) in the profile. (Full PKI health is the companion device-tunnel product.)

Subject/SAN mismatch. If the head-end matches on subject/SAN, ensure the SCEP profile's

subject-name format and SAN produce what the head-end expects (e.g. SAN = UPN).

Missing Client Authentication EKU. The cert must include the Client Authentication EKU for EAP;

add it to the SCEP profile and re-issue.

Head-end doesn't trust the issuing CA (Microsoft side). If the cert is issued correctly but the

tunnel still rejects it, the VPN gateway must trust the issuing CA — head-end trust config is    deferred to Microsoft docs. Provide your network admin the issuing CA chain.

## §Conditional Access blocking legitimate users

Symptom: Pilot users on compliant devices are blocked from the corporate app the tunnel fronts, or see repeated MFA/compliance prompts.

Policy scope too broad. Confirm CA – AOVPN User Tunnel Access targets the specific cloud

app(s) — not "All cloud apps" — and only PILOT – AOVPN User Tunnel Users during the pilot.

Device not actually compliant. The grant Require device to be marked as compliant needs a

compliance policy (R8) that the device passes. Check Intune → Devices > Compliance; a device that    isn't evaluated compliant will be blocked. Fix compliance or add hybrid joined as an alternative    grant.

Grant requires controls the device can't meet. If you require compliant AND hybrid-joined on an

Entra-joined (not hybrid) device, it fails. Use Require one of the selected controls so either    satisfies.

Enforced before validation. Always run the policy Report-only first (Implementation §2.4) and

review the Insights workbook; only turn it On after T6 passes. To stop enforcement instantly, flip    it back to Report-only.

Break-glass excluded? Confirm your emergency-access accounts are in the policy's Exclude list so

a misconfiguration can never lock everyone out.

## §SSTP used instead of IKEv2

Symptom: The tunnel connects but over SSTP (TCP 443) rather than the preferred IKEv2.

UDP 500/4500 blocked on the path. IKEv2 needs UDP 500 and 4500; if a firewall/NAT on the

client's network blocks them, Windows falls back to SSTP (this is by design when connection type is    *Automatic*). Allow UDP 500/4500 end to end to prefer IKEv2, or accept SSTP fallback where that's not    possible.

Connection type is Automatic (expected fallback). With *Automatic*, SSTP fallback is intended

behavior. If you require IKEv2 only, set the profile's connection type to IKEv2 — but then clients    on UDP-blocked networks won't connect at all.

Head-end SSTP/IKEv2 listener config. Which protocols the gateway offers is a head-end setting

(deferred to Microsoft docs); confirm both IKEv2 and SSTP are configured if you want fallback.

## §Reporting/script issues

`Connect-MgGraph` fails or lacks scopes. Install the SDK (`Install-Module Microsoft.Graph -Scope

CurrentUser) and consent to the scopes each script lists in its header. Reading the Conditional Access    policy needs Policy.Read.All; read-only inventory needs only .Read.All` scopes.

Objects show MISSING but exist in the portal. The scripts match by exact display name — confirm

the object is named to convention verbatim (including the en-dash – and spacing). Rename any drifted    object to the convention.

Remediation "made no changes." By design — it defaults to -WhatIf. Re-run with -WhatIf:$false

after reviewing the previewed actions.

__________________________________________________

If the tunnel still won't establish after the Intune/Entra side is confirmed healthy (validation PASS, profile *Succeeded*, user cert issued and chaining) and the handshake reaches the gateway and fails there, treat it as a VPN gateway / head-end issue and continue with Microsoft's official documentation and your network admin.

# Best Practices — Windows Always On VPN: User Tunnel with Conditional Access via Intune

Field-proven practices for the assign-once, repeat-everywhere model. These make the user tunnel predictable, reversible, and easy to operate at scale.

## Naming and structure

Name every object to the convention and reuse it verbatim. The VPN profile, the user SCEP and

trusted-root profiles, the Conditional Access policy, and the groups all follow   AOVPN – User Tunnel – … / PILOT – AOVPN User Tunnel Users / CA – AOVPN User Tunnel Access. The   discovery, validation, report, and remediation scripts find objects by these names — drift breaks   automation and reporting.

One user tunnel, one profile. Keep exactly one VPN profile for the user tunnel. Do not fork "test"

copies in production; use assignment (pilot vs prod user group) to stage.

Keep pilot and production user groups separate and both assigned. PILOT – AOVPN User Tunnel Users

stays assigned after expansion so pilot members keep the tunnel and you retain a fast test cohort.

## User tunnel vs. device tunnel

Assign the user tunnel to USERS, not devices. It is a per-user, post-sign-in tunnel authenticated by

a user certificate — user-targeted assignment is what makes it behave correctly.

Run the device tunnel alongside it where you need pre-logon reachability — that (and the full

certificate lifecycle) is the companion device-tunnel product. The two coexist by design: device   tunnel before sign-in, user tunnel after.

## Pilot-first, always

Never skip the pilot, even for "simple" profile or policy changes. Every change to the VPN profile,

the certificate profile, or the Conditional Access policy goes to PILOT – AOVPN User Tunnel Users   first and passes the Testing gates before production.

Start Conditional Access in report-only. Create CA – AOVPN User Tunnel Access report-only,

review the Insights workbook, and only turn it On after T6 passes. Report-only is also your instant   rollback.

Expand in waves. For large fleets, add production sub-groups over several days and watch

AOVUT-Report.ps1 and the Entra sign-in logs between waves.

## Authentication and certificates (lean, cross-referenced)

Use a user certificate for silent auth. Deliver it via `AOVPN – User Tunnel – User Cert (SCEP) –

Windows` with the Client Authentication EKU, and ensure the issuing CA is trusted by the VPN   gateway (head-end trust config per Microsoft docs).

Deploy the trusted root first, then the user SCEP profile, then the VPN profile that references the

cert — order matters so the cert exists and chains when the tunnel needs it.

Defer full PKI lifecycle to the companion device-tunnel product. Issuing-CA design, NDES/Cloud PKI

health, renewal thresholds, and revocation are handled there — here, keep the user-cert config minimal   and correct.

## Trusted network detection and split tunnel

Set Trusted Network Detection to your corporate DNS suffix so the tunnel suppresses on the corporate

LAN and only comes up off-network — this avoids "tunnel inside the tunnel" and needless load.

Scope split-tunnel routes deliberately. Route only the corporate ranges through the tunnel; full

tunneling hurts performance and privacy unless a policy requires it.

## Conditional Access

Gate on device compliance, not just identity. Pair Require MFA with **Require device to be

marked as compliant** (or hybrid-joined) so an always-on tunnel is never always-open access.

Target specific cloud apps the tunnel fronts — not "All cloud apps" — so the policy's blast radius

is understood.

Always exclude break-glass accounts from the policy so a misconfiguration can't lock everyone out.

## Change control and rollback

Keep a one-click rollback ready: unassign the profiles from the group, and flip

CA – AOVPN User Tunnel Access to Report-only. Test the rollback (Testing T9) before you ever need it.

Deploy inside a change window and announce it — remote-access and sign-in changes affect real users.

Version your inputs. Track which gateway FQDN, routes, SCEP settings, and CA grant a given rollout

used, so you can reproduce or revert precisely.

## Operate and monitor

Run `AOVUT-Report.ps1` on a schedule (e.g. weekly) to track coverage drift as users/devices come and

go, and to catch profile *Error* states early.

Watch the Entra sign-in logs for CA – AOVPN User Tunnel Access results after you enforce, to catch

unexpected blocks quickly.

Remediate safely. AOVUT-Remediation.ps1 defaults to -WhatIf — always preview the planned

actions, then re-run with -WhatIf:$false. Never let a remediation run act without a preview first.

Least-privilege admin. Use Intune Administrator + Conditional Access Administrator + Groups

Administrator for the operator; reserve Global Administrator for tenant-wide changes only.

## Security hygiene

Never store VPN credentials in the profile. Use the user certificate for authentication — do not

embed secrets.

Keep the compliance policy meaningful. The Conditional Access device-compliance grant is only as

strong as the compliance policy behind it (R8); keep its rules current.

# Deliverables Summary — Windows Always On VPN: User Tunnel with Conditional Access via Intune

This solution is a complete, self-guided package to deploy the Windows Always On VPN user tunnel to enrolled Windows devices via Microsoft Intune and gate it with Entra Conditional Access — pilot-first and rollback-ready. Below is everything included.

## Documentation set (source/)

| Document | What it gives you |
| --- | --- |
| 01-solution-overview.md | User tunnel vs. device tunnel, the profile-plus-certificate-plus-policy model, IKEv2/SSTP + Always On, where this fits vs. the companion device-tunnel product, and the Assess→Configure→Pilot→Validate→Expand model. |
| 02-requirements.md | Every prerequisite with Description / Why / Verify / Implement-if-missing — Intune licensing + enrolled Windows devices, Entra user groups, a VPN head-end (RRAS/Azure VPN Gateway), a lean user-cert SCEP path + trusted root, Conditional Access availability, and a device compliance policy. |
| 03-implementation.md | Exact ordered build: trusted root → user SCEP cert → the VPN template profile → the Conditional Access policy, assigned to the named pilot user group, then validate, pilot, expand — with pass/fail gates and a naming table. |
| 05-testing.md | The validation test matrix (T1–T9) with explicit PASS/FAIL gates, including auto-connect-on-sign-in and the Conditional Access report-only check. |
| 06-troubleshooting.md | Failure-by-symptom fixes: tunnel not auto-connecting, profile not applying, certificate issues, Conditional Access blocking legit users, SSTP-vs-IKEv2, and script/reporting issues. |
| 07-best-practices.md | Field-proven practices for naming, user-vs-device tunnel, pilot-first, certificates (lean), trusted-network/split-tunnel, Conditional Access, change control, and safe operation. |
| executive-summary.md | One-page business-outcome summary for stakeholders. |
| global-requirements-network.md | Category-level Network prerequisites (shared across Network solutions). |

## PowerShell scripts (scripts/)

All five use the Microsoft Graph PowerShell SDK (validation runs locally, no Graph). Discovery/ validation/report are read-only; remediation and scope-targeting default to `-WhatIf` (preview) and change nothing until you re-run with -WhatIf:$false. Each script's header documents its exact purpose, run command, and required Graph scopes.

| Script | Purpose | Mode |
| --- | --- | --- |
| AOVUT-Discovery.ps1 | Deployment-readiness sweep across Entra + Intune — the trusted-root, user SCEP, and VPN profiles, the Conditional Access policy CA – AOVPN User Tunnel Access, and the pilot/prod user groups, with assignment state. | Read-only |
| AOVUT-Validation.ps1 | Confirms on this device that the AOVPN User Tunnel VPN connection is present (Always On) and a valid user certificate is in CurrentUser\My. Prints an overall PASS/FAIL. | Read-only (local) |
| AOVUT-Report.ps1 | Fleet coverage report — per-profile apply counts (succeeded/failed/pending) for the VPN and user-cert profiles, with coverage percentages and an overall figure; optional CSV export. | Read-only |
| AOVUT-Remediation.ps1 | Safely fixes stragglers — retries errored devices via sync and adds missing Required assignments to the user target group. | Write, default `-WhatIf` |
| AOVUT-Set-ScopeTargeting.ps1 | Creates/populates the pilot (and optional production) Entra user security groups used as assignment targets. | Write, default `-WhatIf` |

## The consistent object naming convention

Every artifact is named to a convention and reused verbatim across docs, tests, troubleshooting, and scripts (so the scripts find objects deterministically):

User groups: PILOT – AOVPN User Tunnel Users, PROD – AOVPN User Tunnel Users

Trusted root profile: AOVPN – User Tunnel – Trusted Root CA – Windows

User SCEP profile: AOVPN – User Tunnel – User Cert (SCEP) – Windows

VPN template profile: AOVPN – User Tunnel – Profile – Windows (connection name: AOVPN User Tunnel)

Conditional Access policy: CA – AOVPN User Tunnel Access

## Vendor and companion boundaries (what is deferred)

The VPN gateway / head-end (Windows Server RRAS or an Azure VPN Gateway) and its IKEv2/SSTP + EAP configuration are deferred to Microsoft's official documentation. The device tunnel and the full certificate lifecycle (PKI design, SCEP/NDES or Cloud PKI stand-up, issuing-CA trust, renewal/revocation) are covered in depth by the companion device-tunnel product. This solution authors the Intune and Entra user-tunnel + Conditional Access side at full click-by-click detail and consumes the head-end values (gateway FQDN, accepted auth, routes) and PKI inputs (SCEP URL, issuing/root CA) as inputs.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## AOVUT-Discovery.ps1

Purpose: Read-only readiness sweep for a Windows Always On VPN user-tunnel deployment via Intune with an Entra Conditional Access gate. Finds the trusted-root CA profile, the user SCEP certificate profile, the user-tunnel VPN profile, the Conditional Access policy that gates access, and the pilot/production Entra USER groups, and reports which expected objects are present, named to convention, and assigned. Makes NO changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AOVUT-Discovery.ps1 Required Microsoft Graph scopes (delegated, read-only): DeviceManagementConfiguration.Read.All DeviceManagementServiceConfig.Read.All Policy.Read.All Group.Read.All Directory.Read.All EXPECTED RESULTS A readiness table: each expected profile Found/Missing with assignment state, the Conditional Access policy Found/Missing with its state (report-only/on/off), and the pilot group membership count. All green = ready to pilot; any Missing = fix before deploying (see 02-requirements.md / 03-implementation.md). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. VPN gateway / head-end internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\AOVUT-Discovery.ps1 Required Microsoft Graph scopes (delegated, read-only): DeviceManagementConfiguration.Read.All DeviceManagementServiceConfig.Read.All Policy.Read.All Group.Read.All Directory.Read.All EXPECTED RESULTS A readiness table: each expected profile Found/Missing with assignment state, the Conditional Access policy Found/Missing with its state (report-only/on/off), and the pilot group membership count. All green = ready to pilot; any Missing = fix before deploying (see 02-requirements.md / 03-implementation.md). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. VPN gateway / head-end internals deferred to vendor docs. >

## AOVUT-Remediation.ps1

Purpose: Safe remediation for the Always On VPN user-tunnel deployment. Finds devices where the VPN or user-certificate profile is in an error state and finds expected profiles that are NOT assigned to the pilot/production USER group, then (1) triggers a device sync to retry errored devices and (2) adds the missing assignment to the target USER group. Defaults to preview only (-WhatIf): it PRINTS what it would do and changes nothing until you re-run with -WhatIf:$false. HOW TO RUN Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\AOVUT-Remediation.ps1 Apply changes: powershell -ExecutionPolicy Bypass -File .\AOVUT-Remediation.ps1 -WhatIf:$false Required Microsoft Graph scopes (delegated): DeviceManagementConfiguration.ReadWrite.All DeviceManagementManagedDevices.ReadWrite.All   (for device sync) Group.Read.All EXPECTED RESULTS A plan listing each remediation action (retry-sync device X; assign profile Y to the group). In preview every line is prefixed [WHATIF]. With -WhatIf:$false each action runs and prints [DONE]/[FAILED]. VPN gateway / Conditional Access problems are NOT fixed here — see 06-troubleshooting.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). VPN gateway / head-end internals deferred to vendor docs. >

How to run: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\AOVUT-Remediation.ps1 Apply changes: powershell -ExecutionPolicy Bypass -File .\AOVUT-Remediation.ps1 -WhatIf:$false Required Microsoft Graph scopes (delegated): DeviceManagementConfiguration.ReadWrite.All DeviceManagementManagedDevices.ReadWrite.All   (for device sync) Group.Read.All EXPECTED RESULTS A plan listing each remediation action (retry-sync device X; assign profile Y to the group). In preview every line is prefixed [WHATIF]. With -WhatIf:$false each action runs and prints [DONE]/[FAILED]. VPN gateway / Conditional Access problems are NOT fixed here — see 06-troubleshooting.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). VPN gateway / head-end internals deferred to vendor docs. >

## AOVUT-Report.ps1

Purpose: Read-only fleet coverage report for the Windows Always On VPN user-tunnel deployment. For the user-tunnel VPN profile and the user SCEP certificate profile (and the trusted-root profile), pulls Intune apply-status counts (succeeded, failed, pending, not applicable) via each profile's deviceStatusOverview and prints a coverage summary plus an optional CSV. Use it to prove pilot coverage and to watch drift during expansion. Makes NO changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AOVUT-Report.ps1 Optional: -CsvPath .\aovut-coverage.csv to export per-object rows. Required Microsoft Graph scopes (delegated, read-only): DeviceManagementConfiguration.Read.All DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A table per profile with Succeeded, Failed, Pending, NotApplicable counts and a coverage percentage, plus an overall coverage figure. Target: pilot 100%; expansion >= your threshold (e.g. 95%). Rows with Failed>0 flag where to run remediation. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. VPN gateway / head-end internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\AOVUT-Report.ps1 Optional: -CsvPath .\aovut-coverage.csv to export per-object rows. Required Microsoft Graph scopes (delegated, read-only): DeviceManagementConfiguration.Read.All DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A table per profile with Succeeded, Failed, Pending, NotApplicable counts and a coverage percentage, plus an overall coverage figure. Target: pilot 100%; expansion >= your threshold (e.g. 95%). Rows with Failed>0 flag where to run remediation. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. VPN gateway / head-end internals deferred to vendor docs. >

## AOVUT-Set-ScopeTargeting.ps1

Purpose: Creates the assignment target USER groups for the Always On VPN user-tunnel deployment — 'PILOT – AOVPN User Tunnel Users' and (optionally) 'PROD – AOVPN User Tunnel Users' — as assignable security groups, and adds the members you supply (by user principal name). The user tunnel and its user certificate are USER-assigned, so these are user groups. Idempotent: if a group already exists it is reused, and members already present are skipped. Defaults to preview only (-WhatIf); re-run with -WhatIf:$false to actually create/populate. HOW TO RUN Preview: powershell -ExecutionPolicy Bypass -File .\AOVUT-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com,user2@your-domain.com Apply: powershell -ExecutionPolicy Bypass -File .\AOVUT-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com -WhatIf:$false Required Microsoft Graph scopes (delegated): Group.ReadWrite.All GroupMember.ReadWrite.All User.Read.All EXPECTED RESULTS The pilot group (and prod group if -CreateProd) exist and contain the listed users. In preview each create/add is prefixed [WHATIF]; with -WhatIf:$false each prints [DONE]/[FAILED]. These exact group names are what the VPN + certificate profiles and the Conditional Access policy target in 03-implementation.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). VPN gateway / head-end internals deferred to vendor docs. >

How to run: Preview: powershell -ExecutionPolicy Bypass -File .\AOVUT-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com,user2@your-domain.com Apply: powershell -ExecutionPolicy Bypass -File .\AOVUT-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com -WhatIf:$false Required Microsoft Graph scopes (delegated): Group.ReadWrite.All GroupMember.ReadWrite.All User.Read.All EXPECTED RESULTS The pilot group (and prod group if -CreateProd) exist and contain the listed users. In preview each create/add is prefixed [WHATIF]; with -WhatIf:$false each prints [DONE]/[FAILED]. These exact group names are what the VPN + certificate profiles and the Conditional Access policy target in 03-implementation.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). VPN gateway / head-end internals deferred to vendor docs. >

## AOVUT-Validation.ps1

Purpose: Local, read-only validation run ON a pilot Windows device, signed in as the pilot user. Confirms the user-tunnel VPN connection ('AOVPN User Tunnel') is present and Always On, reports its connection status, and confirms a valid USER certificate is in the current user's personal store (Cert:\CurrentUser\My). Prints a clear PASS/FAIL so a pilot device can be counted as validated. Makes NO changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AOVUT-Validation.ps1 Optional: -GatewayFqdn vpn.your-company.com to check the connection's server address. No Microsoft Graph scopes needed — this inspects the local device only. EXPECTED RESULTS A checklist: user-tunnel VPN connection present (yes/no), Always On (yes/no), connection status, and a valid user certificate present (yes/no). Overall PASS when the VPN connection exists AND a valid user certificate is present; otherwise FAIL with the missing item. .NOTES White-label — the repeatable way. Read-only local inspection. VPN gateway / head-end internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\AOVUT-Validation.ps1 Optional: -GatewayFqdn vpn.your-company.com to check the connection's server address. No Microsoft Graph scopes needed — this inspects the local device only. EXPECTED RESULTS A checklist: user-tunnel VPN connection present (yes/no), Always On (yes/no), connection status, and a valid user certificate present (yes/no). Overall PASS when the VPN connection exists AND a valid user certificate is present; otherwise FAIL with the missing item. .NOTES White-label — the repeatable way. Read-only local inspection. VPN gateway / head-end internals deferred to vendor docs. >