Pre-Logon VPN Connectivity with Cisco Secure Client Start Before Logon (SBL/PLAP) via Microsoft Intune

Implementation Solution Guide

Version 1.0.0    ·    2026-07-08

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Pre-Logon VPN Connectivity with Cisco Secure Client Start Before Logon (SBL/PLAP) via Microsoft Intune

## The business problem

A normal VPN can only connect *after* a user has already signed in to Windows — which is exactly the wrong order for remote workers. A user who has never logged on to a device has no cached credentials to sign in with off-network; an off-network password change or reset can't reach a domain controller; Group Policy and logon scripts don't process; and hybrid-joined machines can't see a domain controller at logon. The help desk ends up couriering laptops, running users through manual VPN dances, or relying on cached passwords that drift out of date.

## The solution

This is a complete, self-guided package that deploys the Cisco Secure Client (AnyConnect) with its Start Before Logon (SBL) capability to Windows devices through Microsoft Intune, so the VPN tunnel comes up at the logon screen, before Windows sign-in. Start Before Logon is delivered as the Pre-Login Access Provider (PLAP) — a "Network sign-in" option on the logon screen — and it only works when three things are true, all of which this solution automates from the cloud: the Start Before Logon module is installed (after the Core module), the VPN profile has `UseStartBeforeLogon` set to true, and a device certificate is present so the tunnel can authenticate with no user signed in. It uses a proven rollout method: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a one-click rollback.

## What you get

Step-by-step implementation at click-by-click detail on the Intune/Entra/Windows side —

deploying the trusted root and device certificate, packaging the Win32 app that installs Core   then SBL and drops the SBL-enabled profile, building the Windows VPN profile, and assigning to a   named pilot group.

A folded-in certificate-lifecycle section — why pre-logon needs a machine certificate, how to

issue it via SCEP/PKCS, and how to keep it renewed so pre-logon never silently breaks.

Five PowerShell scripts — readiness discovery, on-device validation (checks the client, the

PLAP/SBL component, UseStartBeforeLogon, and the device cert), fleet coverage reporting, safe   remediation (preview-by-default), and pilot-group creation.

Requirements, testing, troubleshooting, and best-practice guides so a competent Intune admin can

implement it end to end — including the decisive test: connect at the logon screen, then log on with   the tunnel already up.

## Business outcomes

First remote logon just works — a brand-new user on a brand-new device signs in from anywhere,

no cached credentials required.

Off-network password resets and GPO/logon scripts succeed — the domain controller is reachable

before Windows logon.

Silent and hands-off — a device certificate authenticates the pre-logon tunnel with no user

interaction; the whole build is delivered from Intune with no per-device touch.

Lower risk — piloted before fleet-wide rollout, validated against explicit gates, and reversible

at any point, so a change never strands users at the logon screen.

## Scope and boundary

The solution is authored at full detail on the Microsoft Intune, Entra ID, and Windows side and is Windows-only (Start Before Logon is a Windows credential-provider feature). The Cisco Secure Client console, the VPN Profile Editor XML internals, head-end CA trust, and the VPN head-end (ASA / Firepower / ISE) are the customer's existing Cisco environment and follow Cisco's official documentation — this package consumes those artifacts (Core + SBL modules, the SBL-enabled VPN profile, gateway details, auth method) and delivers them reliably to every device.

## Bottom line

The VPN tunnel up before Windows logon, on every managed Windows device — first remote logon, off-network password resets, and GPO all working from anywhere, delivered from Intune, proven on a pilot before you scale, and a fraction of the cost and time of a hands-on consulting engagement.

# Solution Overview — Pre-Logon VPN Connectivity with Cisco Secure Client Start Before Logon (SBL/PLAP) via Microsoft Intune

## What this solution is

This solution deploys the Cisco Secure Client (the product formerly branded AnyConnect) with its Start Before Logon (SBL) capability to your Windows fleet using Microsoft Intune, so the VPN tunnel comes up at the Windows logon screen — before the user signs in to Windows. The goal is a consistent, tested, hands-off pre-logon remote-access build: the right modules, the right SBL-enabled VPN profile, and a device certificate for silent pre-logon authentication all land on each device automatically, are validated on a small pilot first, and are then expanded fleet-wide with a documented rollback path.

The work is authored at click-by-click detail on the Intune, Entra ID, and Windows side. The Cisco Secure Client console, the VPN Profile Editor / XML profile internals, and the VPN head-end (ASA, Firepower/FTD, or ISE) configuration are deferred to Cisco's official documentation — this solution tells you *what* Cisco artifacts you need and *where* they plug into Intune, not how to click through Cisco's own consoles.

## Why pre-logon (the business case in one paragraph)

An after-logon VPN can only tunnel *after* a user has already authenticated to Windows — which is exactly the problem when there is nothing on the device to authenticate against yet. Start Before Logon brings the tunnel up first, at the logon screen, so the device can reach a domain controller and internal services before the Windows sign-in happens. That enables:

First-time remote logon of a user who has never signed in to this device (no cached credentials).

Off-network password changes / resets that must reach a domain controller to succeed.

GPO and logon-script processing at logon for domain-joined / Entra hybrid-joined devices.

Domain-controller reachability for hybrid-join and Group Policy on remote machines.

## How Start Before Logon actually works (the two artifacts)

SBL is Windows-only and is implemented as the Pre-Login Access Provider (PLAP) — a *connectable credential provider* that adds a "Network sign-in" option to the Windows logon screen. On 64-bit Windows the component is vpnplap64.dll (on 32-bit Windows, vpnplap.dll).

For that "Network sign-in" option to appear, both of the following must be true on the device:

The Start Before Logon module is installed. Cisco ships SBL as a separate module on top of

the Core VPN module. The Core VPN module must be installed first, then the Start Before Logon    module — install order matters.

The VPN client profile (XML) enables SBL. The Cisco VPN client profile must contain

<UseStartBeforeLogon>true</UseStartBeforeLogon>. Without this flag set to true, the PLAP    credential provider stays dormant and the logon-screen option never shows — even with the module    installed.

Neither artifact is useful alone: the module with a false (or missing) UseStartBeforeLogon gives you a normal after-logon client; the flag with no module has no PLAP DLL to activate. This solution always deploys both together, plus the device certificate, so a device is either fully pre-logon ready or clearly not — never half-configured.

## How it is delivered through Intune (Windows Win32 app + profiles)

Everything is delivered from the cloud to enrolled Windows devices:

The client (Win32 app). A single Win32 app (.intunewin) installs the **Core VPN module

first, then the Start Before Logon module (correct order), and drops the SBL-enabled VPN client   profile XML** (the one with <UseStartBeforeLogon>true</UseStartBeforeLogon>) into the Secure   Client profile directory during install.

App name: Cisco Secure Client – Pre-Logon (SBL) – Win32

The VPN connection settings (optional Intune profile). In addition to (or instead of) the

bundled XML, an Intune VPN device-configuration profile can carry the connection settings.

Profile name: Cisco Secure Client – Pre-Logon (SBL) – Profile – Windows

The device certificate (for silent pre-logon auth). A Trusted Root CA profile and a **SCEP

(or PKCS) certificate profile issuing a Device (machine) certificate** so the tunnel can   authenticate with no user context present.

Trusted root profile: Cisco Secure Client – Pre-Logon – Trusted Root CA – Windows

Certificate profile: Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows

## Authentication for pre-logon — why a device certificate

At the Windows logon screen no user is signed in yet, so there is no user context, no user certificate store, and (for a brand-new device) no cached credentials. The clean way for the tunnel to authenticate at that moment is a device / machine certificate delivered by Intune to the LocalMachine store, which the head-end trusts. That is why this solution folds in a full certificate-lifecycle section: pre-logon connectivity only stays working as long as a valid device certificate is present and renewed before expiry.

Device certificate (recommended, default here). Intune issues a machine certificate via the

SCEP/PKCS profile Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows; the VPN profile   references it; the tunnel comes up silently at the logon screen. This is the pattern this solution   assumes.

Interactive pre-logon (SAML/RADIUS at the PLAP screen). Some head-ends allow the user to type

credentials into the PLAP "Network sign-in" window before Windows logon. Supported, but it is not   silent and does not help true first-logon with no credentials. The head-end's acceptance of any auth   method is configured on the Cisco side (deferred to Cisco docs).

## Certificate lifecycle (why it is in scope)

Pre-logon depends on the device certificate being present, valid, and trusted at the logon screen. This solution therefore deploys the trusted root/intermediate first, then the device SCEP certificate, sets a renewal threshold comfortably before expiry, and includes reporting so an expiring certificate is caught before it silently breaks pre-logon connectivity. The issuing CA must be trusted by the Cisco head-end — that head-end trust configuration is Cisco-side and deferred to Cisco docs; Intune's job is to get the correct device certificate onto the machine.

## Benefits

The tunnel is up before Windows logon. First remote logon, off-network password resets, GPO/logon

scripts, and DC reachability all work from anywhere.

Silent and hands-off. A device certificate authenticates the pre-logon tunnel with no user

interaction; the whole build is delivered from Intune with no per-device touch.

Consistency. Every device gets the *same* modules, the *same* SBL-enabled profile, and the *same*

certificate policy — configuration drift disappears.

Pilot-first and rollback-ready. The app, profile, and certificate profiles are assigned to a

named pilot group, validated against explicit gates, and only then expanded. Uninstall/exclude is a   one-click reversal.

Traceable and reportable. Every object is named to a convention, so the discovery, validation,

reporting, and remediation scripts find and check them deterministically — including whether   PLAP/SBL is actually present and UseStartBeforeLogon is true.

## Limitations and boundaries

Windows only. Start Before Logon is a Windows credential-provider (PLAP) feature. macOS, iOS, and

Android have no equivalent pre-logon flow and are out of scope for this solution.

Cisco head-end and client internals are out of scope. The VPN gateway (ASA / Firepower FTD) or

ISE, the tunnel-group/connection-profile config, head-end CA trust, and the Cisco VPN Profile   Editor XML authoring are done per Cisco's official documentation. This solution consumes those   artifacts (the installer modules, the SBL-enabled XML, gateway FQDN, tunnel-group, auth method) and   deploys them via Intune.

Enrollment is a prerequisite, not a deliverable. Devices must already be enrolled in Intune. See

the Requirements guide.

A working PKI is assumed. The device certificate depends on a SCEP/PKCS path (on-prem NDES,

Intune Cloud PKI, or a supported third-party CA connector).

## The standard deployment model

This solution follows the category-standard model, with explicit pass/fail gates at each step:

Assess → Configure → Pilot → Validate → Expand

Assess. Confirm prerequisites (Requirements guide), gather the Cisco artifacts (Core + SBL

modules, the SBL-enabled VPN profile XML, gateway FQDN, tunnel-group, auth method), and confirm    the PKI path for a device certificate. Gate A.

Configure. Deploy the trusted root and the device SCEP certificate, package the Win32 app that

installs Core then SBL and drops the SBL-enabled XML, build the Windows VPN profile, and name    every object to convention. Gate B.

Pilot. Assign the certificate profiles, app, and VPN profile to the named pilot group

PILOT – Pre-Logon VPN (SBL) Users and let it deploy. Gate C.

Validate. Run the validation script (client installed, PLAP/SBL present, UseStartBeforeLogon

true, device cert present) and the manual pre-logon test — connect at the logon screen, then log on    with the tunnel already up. Gate D.

Expand. Widen assignment to PROD – Pre-Logon VPN (SBL) Users, monitor the coverage report, and

keep the rollback ready. Gate E.

Proceed to the Requirements guide (02-requirements.md) to confirm you are ready to build.

# Requirements — Pre-Logon VPN Connectivity with Cisco Secure Client Start Before Logon (SBL/PLAP) via Microsoft Intune

Confirm every requirement below before you build. Each entry follows the same shape: Description / Why required / How to verify / How to implement if missing. The category-level prerequisites (Entra tenant, Intune, admin roles, pilot group, change control) are in global-requirements-network.md; the items here are specific to deploying Cisco Secure Client with Start Before Logon (SBL/PLAP) and the device certificate that makes silent pre-logon possible.

Vendor boundary: the Cisco Secure Client console, the VPN Profile Editor / XML internals, and the VPN head-end (ASA / Firepower FTD / ISE) configuration are deferred to Cisco's official documentation. Below, "obtain from Cisco" means *get the artifact/value from your Cisco admin or Cisco docs* — this guide does not fabricate Cisco menu paths.

Government note (GCC High / DoD): the steps below name the commercial portals (https://intune.microsoft.com, https://entra.microsoft.com, https://login.microsoftonline.com). In a US-Gov (GCC High / DoD) tenant use the sovereign portals instead — https://intune.microsoft.us, https://entra.microsoft.us, and https://login.microsoftonline.us — and verify each step for GCC High, as feature availability and rollout can differ. This guide does not invent GCC-specific menus.

__________________________________________________

## R1. Windows-only scope confirmed

Description: The target devices for pre-logon VPN are Windows (Windows 10/11) devices; Start Before Logon is a Windows-only feature. Why required: SBL is implemented as a Windows credential provider (PLAP). macOS/iOS/Android have no equivalent and cannot receive this build. How to verify: Your in-scope device list is Windows only. How to implement if missing: Scope the pilot and production groups to Windows devices/users. If you also need after-logon VPN on macOS/iOS/Android, deploy that with the separate multi-platform Secure Client VPN solution — it is out of scope here.

## R2. Microsoft Intune licensing and enrolled Windows devices

Description: An Intune-bearing license plan (e.g. Microsoft 365 E3/E5, EMS, or Intune standalone) and the target Windows devices already enrolled and shown in Intune. Why required: Intune is the delivery plane for the app, the VPN profile, and the certificate profiles. Nothing deploys to a device that is not enrolled and licensed. How to verify: In the Microsoft Intune admin center (https://intune.microsoft.com), go to Devices > All devices and confirm the target Windows devices are present and *Compliant/Managed*. Under Tenant administration > Licenses, confirm Intune licenses are assigned to the pilot users. How to implement if missing: Assign an Intune-bearing license to the pilot users (Microsoft 365 admin center → Users → assign licenses). Enroll Windows devices via Autopilot / Company Portal.

## R3. Entra ID security groups (pilot and production)

Description: A pilot group PILOT – Pre-Logon VPN (SBL) Users and a production target group PROD – Pre-Logon VPN (SBL) Users, containing the users to receive the pre-logon build. Why required: Intune assignments target Entra groups. The pilot-first model requires a small, named pilot group distinct from the eventual production audience. How to verify: In the Microsoft Entra admin center (https://entra.microsoft.com), go to Groups > All groups and confirm PILOT – Pre-Logon VPN (SBL) Users exists with the intended members. How to implement if missing: Entra → Groups > New group > Security; name it exactly PILOT – Pre-Logon VPN (SBL) Users; add 3–10 representative pilot members. The included SBLVPN-Set-ScopeTargeting.ps1 script creates and populates these groups for you.

## R4. A Cisco VPN head-end (ASA / Firepower FTD) — with ISE where used

Description: A reachable Cisco VPN termination point (ASA or Firepower Threat Defense) with a configured tunnel group / connection profile that accepts a certificate-authenticated connection, plus Cisco ISE if you use posture or identity-based authorization. Why required: The pre-logon client needs something to connect *to*, and the head-end must accept the device certificate at the logon screen (no user context). The gateway FQDN, tunnel-group name, and accepted auth method are inputs to the Intune VPN profile and the SBL-enabled XML. How to verify: Obtain from your Cisco/network team: the gateway FQDN (e.g. vpn.your-company.com), the tunnel-group / connection-profile name, and confirmation that the tunnel-group accepts certificate auth for machine/pre-logon connections. How to implement if missing: Stand up / configure the ASA or FTD head-end (and optionally ISE) with a certificate-accepting tunnel-group per Cisco's official documentation — Cisco-side work outside this solution's scope. Record the FQDN, connection-profile name, and auth method for R7/Implementation.

## R5. Cisco Secure Client installers — Core VPN **and** Start Before Logon modules

Description: The official Cisco Secure Client Windows installers, including both the Core VPN module and the Start Before Logon module (the SBL module that registers the PLAP credential provider, vpnplap64.dll). Why required: SBL is a separate module layered on Core VPN. Without the Start Before Logon module the PLAP DLL is never installed and the logon-screen "Network sign-in" option cannot appear. How to verify: Download the installers from your Cisco Software Download entitlement and confirm the package set includes the Start Before Logon module for the version your head-end supports. How to implement if missing: Obtain the correct entitled version (Core VPN + Start Before Logon modules) from Cisco. Do not repackage or re-sign Cisco binaries; use the vendor-provided modules.

## R6. Cisco VPN client profile (XML) with SBL enabled

Description: The Cisco VPN client profile (an XML file authored in Cisco's VPN Profile Editor or delivered from the head-end) that contains <UseStartBeforeLogon>true</UseStartBeforeLogon> and references the correct gateway. Why required: The Start Before Logon module only activates the PLAP credential provider when the deployed profile sets UseStartBeforeLogon to true. This XML is bundled into the Win32 package and dropped into the Secure Client profile directory on install. How to verify: Open the .xml and confirm it contains <UseStartBeforeLogon>true</UseStartBeforeLogon> (inside the preferences block) and the correct gateway FQDN from R4. How to implement if missing: Have your Cisco admin author/export the VPN client profile with Start Before Logon enabled per Cisco's VPN Profile Editor documentation (deferred to Cisco). Store the XML with your Win32 packaging inputs.

## R7. VPN connection parameters recorded

Description: A recorded set of connection values: gateway FQDN, tunnel-group / connection profile, authentication method (device certificate for silent pre-logon), tunnel mode (split vs full), and any trusted-network / connect-on-logon behavior. Why required: These are the exact fields that go into the SBL-enabled XML and the Intune VPN profile. Consistency here is what makes every device identical. How to verify: You have a single sheet listing each value; a manual client connect using those values succeeds against the head-end with certificate auth. How to implement if missing: Collect the values from R4/R6 and your security requirements. Decide split vs full tunnel with the network/security owner before building the profile.

## R8. Device-certificate decision — device (machine) cert, not user cert

Description: A decision, recorded, to authenticate pre-logon with a Device (machine) certificate issued to the LocalMachine store — not a user certificate. Why required: At the logon screen there is no user context, so a *user* certificate is not available to the pre-logon tunnel. Only a machine certificate present in LocalMachine\My can authenticate before Windows sign-in. How to verify: Your design specifies Certificate type = Device for the SCEP/PKCS profile. How to implement if missing: Choose Device for the certificate profile (Implementation §2.2). Only use a user certificate if you have deliberately chosen interactive post-logon connect, which does not satisfy true first-logon pre-logon connectivity.

## R9. Certificate infrastructure (PKI / NDES-SCEP or Intune Cloud PKI)

Description: A working PKI path for Intune to deliver a device certificate — an on-prem NDES/SCEP connector, Intune Cloud PKI, or a supported third-party CA connector — plus the trusted root/intermediate CA you will publish to devices. Why required: Silent pre-logon depends on each device receiving a machine certificate the head-end trusts, delivered by Intune, chaining to a root the device also trusts. How to verify: Intune → Devices > Configuration; a SCEP (or PKCS) certificate profile can be created and the SCEP/connector infrastructure is healthy; you have the root/intermediate CA cert file to publish. How to implement if missing: Stand up the SCEP/PKCS path (NDES + Intune Certificate Connector, or enable Intune Cloud PKI), and obtain the trusted root/intermediate CA certificate. Ensure the issuing CA is trusted by the Cisco head-end (Cisco-side trust config is deferred to Cisco docs).

## R10. Certificate renewal policy defined

Description: A defined certificate validity period and renewal threshold (percentage of lifetime remaining, or days) for the device certificate profile so certificates renew *before* expiry. Why required: Pre-logon silently breaks the moment the device certificate expires. A renewal threshold comfortably ahead of expiry keeps the tunnel authenticating at every logon. How to verify: Your SCEP/PKCS profile design records a validity period and a renewal threshold (e.g. renew at 20% remaining lifetime). How to implement if missing: Set a renewal threshold in the certificate profile (Implementation §2.2) and include the certificate in the coverage report so expiries are caught early.

## R11. Administrative roles for building the deployment

Description: Intune admin rights to create Win32 apps, VPN configuration profiles, and certificate profiles, and Entra rights to create/populate groups (Groups Administrator or better). Why required: Packaging apps, creating VPN/cert profiles, and assigning groups all require elevated roles. How to verify: In Intune, you can reach Apps > Add and Devices > Configuration > Create; in Entra you can create groups. How to implement if missing: Have a Global Administrator assign Intune Administrator and Groups Administrator (least-privilege) to the operator.

## R12. Microsoft Win32 Content Prep Tool

Description: The Microsoft Win32 Content Prep Tool (IntuneWinAppUtil.exe) on the packaging workstation, used to wrap the Core + SBL modules and the SBL-enabled XML into an .intunewin. Why required: Multi-module install with an enforced order (Core then Start Before Logon) plus the profile-XML drop is best delivered as a Win32 app, which requires the .intunewin package. How to verify: IntuneWinAppUtil.exe runs and reports its version. How to implement if missing: Download the Win32 Content Prep Tool from Microsoft's official microsoft-Win32-Content-Prep-Tool release and place it on the packaging workstation.

## R13. Microsoft Graph PowerShell SDK (to run the included scripts)

Description: The Microsoft.Graph PowerShell SDK installed on the operator workstation, used by the discovery/report/remediation/targeting scripts (the on-device validation script runs locally and needs no Graph). Why required: The scripts call Microsoft Graph (Intune/Entra) to inventory the app, profiles, certificate profiles, assignments, and group membership. How to verify: In PowerShell, Get-Module Microsoft.Graph -ListAvailable returns a version. How to implement if missing: Run Install-Module Microsoft.Graph -Scope CurrentUser. The scripts call Connect-MgGraph with the specific delegated scopes each one documents in its header.

## R14. Change control and rollback (category requirement, restated)

Description: An approved change window and a written rollback (exclude the group / uninstall the app / remove the profiles). Why required: Pushing a pre-logon VPN client, an SBL credential provider, and a machine certificate touches the logon experience for real users; changes must be reversible. How to verify: A rollback procedure exists and is approved; you know how to exclude PILOT – Pre-Logon VPN (SBL) Users and how to flip the Win32 app to Uninstall if needed. How to implement if missing: Document the rollback (Intune assignment exclusion, app Uninstall intent, profile/cert removal) and the comms plan before you assign anything.

__________________________________________________

When all requirements pass, proceed to 03-implementation.md.

# Implementation — Pre-Logon VPN Connectivity with Cisco Secure Client Start Before Logon (SBL/PLAP) via Microsoft Intune

This is the ordered, click-by-click build. Follow the phases in order: Assess → Configure → Pilot → Validate → Expand. Do not skip the pilot. Use the exact object names shown — later steps, tests, troubleshooting, and scripts reference them verbatim.

Vendor boundary: the Cisco head-end (ASA / FTD / ISE), the Cisco Secure Client console, and the VPN Profile Editor XML authoring (including where <UseStartBeforeLogon>true</UseStartBeforeLogon> is set) are deferred to Cisco's official documentation. This guide covers the Intune, Entra, and Windows side at full detail and *consumes* the Cisco-supplied installer modules, SBL-enabled XML profile, gateway FQDN, tunnel-group, and auth method as inputs.

Government (GCC High / DoD): substitute the sovereign portals — https://intune.microsoft.us, https://entra.microsoft.us, https://login.microsoftonline.us — and verify each step for GCC High. Menu names below are the commercial names.

## Object naming convention (use verbatim)

| Object | Name |
| --- | --- |
| Pilot group (users) | PILOT – Pre-Logon VPN (SBL) Users |
| Production group (users) | PROD – Pre-Logon VPN (SBL) Users |
| Win32 app (Core + SBL modules) | Cisco Secure Client – Pre-Logon (SBL) – Win32 |
| Windows VPN profile | Cisco Secure Client – Pre-Logon (SBL) – Profile – Windows |
| Trusted root CA profile | Cisco Secure Client – Pre-Logon – Trusted Root CA – Windows |
| SCEP device certificate profile | Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows |
| Assignment filter (optional) | Filter – Pre-Logon VPN – Windows |

__________________________________________________

# Phase 1 — Assess

Confirm every item in 02-requirements.md passes.

Gather the Cisco inputs (from your Cisco/network team, per Cisco docs):

Gateway FQDN (e.g. vpn.your-company.com)

Tunnel-group / connection-profile name (must accept certificate auth)

Authentication method — device certificate for silent pre-logon

Tunnel mode (split vs full)

The Windows Core VPN module and the Start Before Logon module installers

The SBL-enabled VPN client profile XML (contains <UseStartBeforeLogon>true</UseStartBeforeLogon>)

Confirm the PKI path for a device certificate (R8–R10): SCEP/PKCS infrastructure healthy,

the trusted root/intermediate CA cert in hand, and the issuing CA trusted by the Cisco head-end.

Decide the pilot audience (3–10 Windows users).

Run the discovery script to baseline readiness:

powershell -ExecutionPolicy Bypass -File .\scripts\SBLVPN-Discovery.ps1    Review its readiness table before building anything.

Gate A (Assess): All requirements pass, all Cisco inputs recorded (including the SBL-enabled XML), the PKI path for a device certificate is confirmed, and discovery shows the tenant is ready. If not, stop and remediate.

__________________________________________________

# Phase 2 — Configure

## 2.0 Create the target groups

Use the script (recommended) or the portal.

Script: powershell -ExecutionPolicy Bypass -File .\scripts\SBLVPN-Set-ScopeTargeting.ps1

(creates PILOT – Pre-Logon VPN (SBL) Users and PROD – Pre-Logon VPN (SBL) Users and adds the   members you supply).

Portal: Entra admin center → Groups > New group > Security → name

PILOT – Pre-Logon VPN (SBL) Users → add pilot members → Create. Repeat for   PROD – Pre-Logon VPN (SBL) Users.

## 2.1 (Optional) Create the assignment filter

If a single group spans device types, create a Windows filter to keep this build on Windows only.

Intune → Tenant administration > Filters > Create.

Name it exactly Filter – Pre-Logon VPN – Windows; Platform: Windows 10 and later.

Set a rule (e.g. (device.operatingSystem -eq "Windows")); Review + create. Attach it to the

app/profile assignments in the steps below where you want to scope by OS.

## 2.2 Certificate lifecycle for pre-logon VPN (device certificate via SCEP/PKCS)

Do this before packaging the client. Pre-logon authenticates with a Device (machine) certificate because at the logon screen there is no user context — a user certificate is not available. Deploy the trust chain first, then the device certificate, so the certificate exists in LocalMachine\My by the time the VPN needs it.

### 2.2a Deploy the Trusted Root CA profile (trust the issuing CA first)

Intune → Devices > Configuration > Create > New Policy.

Platform: *Windows 10 and later*. Profile type: *Templates* → Trusted certificate.

Name it exactly Cisco Secure Client – Pre-Logon – Trusted Root CA – Windows.

Upload your root (and intermediate, if separate) CA .cer file; set the Destination store

to Computer certificate store – Root (root) / Intermediate (intermediate) as appropriate.

Assignments: Required → PILOT – Pre-Logon VPN (SBL) Users (optionally with

Filter – Pre-Logon VPN – Windows). Review + create.

### 2.2b Deploy the SCEP device-certificate profile

Intune → Devices > Configuration > Create > New Policy.

Platform: *Windows 10 and later*. Profile type: *Templates* → SCEP certificate (use

PKCS certificate instead if your PKI uses PKCS — the field intent is the same).

Name it exactly Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows.

Set the fields:

Certificate type: Device (this is mandatory for pre-logon — see R8).

Subject name format: e.g. CN={{DeviceName}} (or the format your head-end matches on).

Subject alternative name: add a SAN (e.g. DNS = {{DeviceName}}) if the head-end matches on SAN.

Certificate validity period: per R10 (e.g. 1 year).

Key storage provider (KSP): TPM if available, else software.

Key usage: *Digital signature* and *Key encipherment*.

Extended key usage: *Client Authentication* (1.3.6.1.5.5.7.3.2).

Renewal threshold (%): per R10 (e.g. 20) so certs renew before expiry.

SCEP server URLs: your NDES/SCEP (or Cloud PKI) URL(s).

Root CA certificate: reference the trusted-root profile from 2.2a.

Assignments: Required → PILOT – Pre-Logon VPN (SBL) Users. Review + create.

(The issuing CA must be trusted by the Cisco head-end — Cisco-side trust config is deferred to    Cisco docs.)

Certificate best-practice note: the renewal threshold must comfortably precede expiry so devices never lose the pre-logon tunnel; keep the certificate profile in the coverage report (Phase 5) so an expiring or failed certificate is caught before it silently breaks pre-logon at the logon screen.

## 2.3 Package and deploy the Windows client (Win32) — Core then SBL, with the SBL-enabled XML

Prepare the package. Place into a source folder:

the Core VPN module installer,

the Start Before Logon module installer,

the SBL-enabled VPN client profile XML (from R6, containing

<UseStartBeforeLogon>true</UseStartBeforeLogon>).    Author an install script (install.cmd / PowerShell) that:

installs the Core VPN module first,

then installs the Start Before Logon module (order matters — Core before SBL), and

copies the SBL-enabled XML into the Secure Client profile directory

(%ProgramData%\Cisco\Cisco Secure Client\VPN\Profile).    Wrap the folder into an .intunewin with the Microsoft Win32 Content Prep Tool:    IntuneWinAppUtil.exe -c your-source-folder -s install.cmd -o your-output-folder

Add to Intune. Intune admin center → Apps > Windows > Add → App type **Windows app

(Win32)** → upload the .intunewin.

App information. Name it exactly Cisco Secure Client – Pre-Logon (SBL) – Win32; set publisher

= Cisco, version, and a description noting Core + Start Before Logon modules.

Program.

Install command: your install.cmd line that runs the Core install, then the SBL install,

then drops the XML (silent).

Uninstall command: MSI product-code uninstall for the modules.

Install behavior: System. Device restart behavior as Cisco specifies (SBL registration may

require a reboot to surface the PLAP option).

Requirements. OS architecture x64; minimum OS version per Cisco support matrix.

Detection rules. Detect that both the client and the Start Before Logon component are

present — for example, a file-exists rule on the PLAP DLL    %ProgramFiles(x86)%\Cisco\Cisco Secure Client\vpnplap64.dll (or the Cisco-documented path for your    version), in addition to the Core client MSI product code / core binary. Detecting only Core will    mark a device *Installed* even when SBL is missing.

Assignments. Under Required, add PILOT – Pre-Logon VPN (SBL) Users (optionally with

Filter – Pre-Logon VPN – Windows). Leave production for Phase 5.

Review + create.

## 2.4 Build the Windows VPN device-configuration profile (optional, connection settings)

Use this if you deliver VPN connection settings via Intune in addition to (or instead of) the bundled XML. Keep it consistent with the bundled SBL-enabled XML so the two never contradict.

Intune → Devices > Configuration > Create > New Policy → Windows 10 and later →

Templates > VPN.

Name it exactly Cisco Secure Client – Pre-Logon (SBL) – Profile – Windows.

Connection type: *Cisco AnyConnect / Cisco Secure Client*.

Connection name (what the user sees), Servers (the gateway FQDN from R7, mark default).

Authentication: reference the device certificate issued by

Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows.

Split tunnel / routes per R7.

Assign to PILOT – Pre-Logon VPN (SBL) Users. Review + create.

Gate B (Configure): The trusted-root profile, the device SCEP certificate profile, the Win32 app (installing Core then SBL and dropping the SBL-enabled XML), and the Windows VPN profile all exist, are named to convention, and are assigned to PILOT – Pre-Logon VPN (SBL) Users. Re-run SBLVPN-Discovery.ps1 — every expected object should now be found.

__________________________________________________

# Phase 3 — Pilot

Ensure the pilot Windows devices are enrolled, compliant, and their users are members of

PILOT – Pre-Logon VPN (SBL) Users.

Trigger a sync (Company Portal → Sync, or Intune → device → Sync) to pull the certificate

profiles, the app, and the VPN profile.

Allow time for the trusted root + device certificate to land, then the Win32 app to install the

Core and Start Before Logon modules and drop the XML. Reboot the device if SBL registration    requires it so the PLAP "Network sign-in" option surfaces at the logon screen.

Gate C (Pilot): Every pilot device shows the certificate profiles *Succeeded*, the app *Installed* (with the SBL detection rule satisfied), and the VPN profile *Succeeded* in Intune monitoring. If any fail, go to 06-troubleshooting.md before proceeding.

__________________________________________________

# Phase 4 — Validate

On a pilot device, run:

powershell -ExecutionPolicy Bypass -File .\scripts\SBLVPN-Validation.ps1    It confirms the client is installed, Start Before Logon / PLAP is present, the VPN profile XML    contains <UseStartBeforeLogon>true, and a device certificate is present in LocalMachine\My.

Perform the decisive manual pre-logon test in 05-testing.md: lock or sign out, click the

"Network sign-in" (PLAP) option on the Windows logon screen, connect the Cisco Secure Client    tunnel with the device certificate, then log on to Windows with the tunnel already up.

Run the fleet report to see pilot coverage:

powershell -ExecutionPolicy Bypass -File .\scripts\SBLVPN-Report.ps1

Gate D (Validate): On every pilot device the client installs, SBL/PLAP is present, UseStartBeforeLogon is true, the device certificate is issued, and the pre-logon tunnel establishes at the logon screen with a successful Windows logon over it. All Testing guide pass/fail gates are green. Only then proceed.

__________________________________________________

# Phase 5 — Expand

For the certificate profiles, the app, and the VPN profile, add

PROD – Pre-Logon VPN (SBL) Users to the Required assignment. Keep    PILOT – Pre-Logon VPN (SBL) Users assigned (pilot users stay covered).

Expand in waves if the fleet is large (e.g. add production sub-groups over several days) and watch

the report between waves.

Monitor with SBLVPN-Report.ps1 for coverage (app + profiles + certificate) and with Intune

Apps > Monitor / Devices > Configuration for install/profile success.

Remediate stragglers with SBLVPN-Remediation.ps1 (defaults to -WhatIf preview — review, then

re-run with -WhatIf:$false to act).

Rollback (any phase): Remove/exclude the target group from the app, VPN profile, and certificate assignments; to remove the installed client and the SBL/PLAP component, flip the Win32 app assignment to Uninstall for the group.

Gate E (Expand): Fleet coverage meets your target (e.g. ≥ 95% of assigned devices with the app *Installed* + SBL present, VPN profile *Succeeded*, and a valid device certificate); remaining failures are triaged. Deployment is complete.

# Testing & Validation — Pre-Logon VPN with Cisco Secure Client Start Before Logon (SBL/PLAP) via Intune

Run these tests on the pilot before expanding, and spot-check during expansion. Each test has an explicit pass/fail gate. A phase is only "done" when its gate is PASS. Object names match the Implementation guide verbatim.

Scope note: these tests validate that Intune delivered the modules, the SBL-enabled profile, and the device certificate and that a device can bring the tunnel up at the logon screen and log on over it. Deep head-end diagnostics (why a specific tunnel-group rejects a cert, ISE posture results) are Cisco-side and deferred to Cisco docs.

## Test matrix overview

| # | Test | Where | Pass gate |
| --- | --- | --- | --- |
| T1 | Tenant/object readiness | Discovery script | Objects found and assigned |
| T2 | Trusted root + device cert applied | Intune monitor + device | Cert *Succeeded*, cert in LocalMachine\My |
| T3 | Win32 app installed — Core and SBL | Intune monitor + device | App *Installed*, vpnplap64.dll present |
| T4 | VPN profile applied / XML has SBL | Device | Profile *Succeeded*, UseStartBeforeLogon=true |
| T5 | PLAP option shows at logon screen | Pilot device | "Network sign-in" option visible |
| T6 | Pre-logon connect + logon over tunnel | Pilot device | Tunnel up before logon; Windows logon succeeds |
| T7 | On-device validation script | Pilot device | Script reports PASS |
| T8 | Fleet coverage report | Report script | Coverage ≥ target |
| T9 | Rollback / uninstall | Test device | App/SBL/profile/cert removed cleanly |

__________________________________________________

## T1 — Tenant and object readiness

Steps: Run SBLVPN-Discovery.ps1. Review the readiness table: the app Cisco Secure Client – Pre-Logon (SBL) – Win32, the VPN profile Cisco Secure Client – Pre-Logon (SBL) – Profile – Windows, the trusted-root profile Cisco Secure Client – Pre-Logon – Trusted Root CA – Windows, the SCEP profile Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows, and the groups, each assigned to PILOT – Pre-Logon VPN (SBL) Users. PASS: Every expected object is present and assigned. FAIL: Any object missing/unassigned → fix in Requirements/Implementation before piloting.

## T2 — Trusted root + device certificate applied

Steps: Intune → Devices > Configuration > the two certificate profiles > Device status. On the device, confirm the device certificate is in the LocalMachine\My store (certlm.msc) and chains to the root delivered by Cisco Secure Client – Pre-Logon – Trusted Root CA – Windows. PASS: Both profiles *Succeeded*; a valid, unexpired machine certificate is present and chains to the trusted root. FAIL: *Error*/no cert / wrong store (user not machine) → see Troubleshooting §Certificate issues.

## T3 — Win32 app installed (Core **and** Start Before Logon)

Steps: Intune → Apps > Monitor > App install status for Cisco Secure Client – Pre-Logon (SBL) – Win32. On the device, confirm the Secure Client is present and the PLAP DLL exists (e.g. %ProgramFiles(x86)%\Cisco\Cisco Secure Client\vpnplap64.dll). PASS: Status *Installed* and the SBL component (vpnplap64.dll) is present. FAIL: *Failed*/*Pending*, or the client is present but vpnplap64.dll is missing → see Troubleshooting §Install failures and §PLAP option not showing.

## T4 — VPN profile applied and SBL enabled in the XML

Steps: Confirm the VPN client profile XML is present in %ProgramData%\Cisco\Cisco Secure Client\VPN\Profile and contains <UseStartBeforeLogon>true</UseStartBeforeLogon>. If you also push Cisco Secure Client – Pre-Logon (SBL) – Profile – Windows, confirm it shows *Succeeded* in Intune. PASS: The profile XML is present with UseStartBeforeLogon set to true (and the Intune profile, if used, *Succeeded*). FAIL: No XML, or UseStartBeforeLogon missing/false → see Troubleshooting §PLAP option not showing.

## T5 — PLAP "Network sign-in" option shows at the logon screen

Steps: Lock the device (or sign out) to reach the Windows logon screen. Look for the "Network sign-in" (PLAP) option (typically a button/link at the logon screen that launches the Cisco Secure Client pre-logon window). A reboot after install may be required for it to appear. PASS: The "Network sign-in" / PLAP option is visible at the logon screen. FAIL: No option → see Troubleshooting §PLAP option not showing (module missing, wrong install order, or UseStartBeforeLogon not true).

## T6 — Pre-logon connect + Windows logon over the tunnel (the decisive test)

Steps: From the logon screen, click "Network sign-in", select the configured connection (gateway FQDN from R7), and connect — the device certificate authenticates the tunnel with no user signed in. With the tunnel up, log on to Windows. To exercise the real use case, test with a user who has never signed in to this device (no cached credentials) and/or perform an off-network password change that must reach a domain controller. PASS: The tunnel establishes before logon; the Windows logon completes over the tunnel; a first-time/no-cached-credential logon and/or off-network password change succeeds. FAIL: Tunnel won't establish, or logon fails with the tunnel up → see Troubleshooting §Tunnel up but logon fails and §Pre-logon tunnel won't connect (confirm the head-end/tunnel-group with Cisco).

## T7 — On-device validation script

Steps: On a pilot device run SBLVPN-Validation.ps1. PASS: Script reports the client installed and SBL/PLAP present and UseStartBeforeLogon=true → overall PASS (device cert also PASS if -RequireCertificate). FAIL: Script reports a missing component → address per its message before counting the device.

## T8 — Fleet coverage report

Steps: Run SBLVPN-Report.ps1; review app install + VPN/cert profile coverage across the assigned groups. PASS (pilot): 100% of pilot devices *Installed* + profiles *Succeeded* + certificate present. PASS (expand): Coverage ≥ your target (e.g. ≥ 95%) with remaining failures triaged. FAIL: Coverage below target → remediate (T2/T3/T4 failures) before widening further.

## T9 — Rollback / uninstall verification

Steps: On a disposable test device, exclude it from the target group (or flip the Windows Win32 app to Uninstall). Sync and reboot. PASS: The client, the SBL/PLAP component (the "Network sign-in" option disappears), the VPN profile, and the device certificate are removed; the device returns to its pre-deployment state. FAIL: Residual client/PLAP option/profile/cert → confirm the Uninstall command and unassignment took effect.

__________________________________________________

## Overall exit criteria (before Expand)

All of T1–T7 PASS on every pilot device (including the decisive pre-logon connect + logon test T6), T8 shows 100% pilot coverage, and T9 confirms a clean rollback. Record results against each gate; only then proceed to Phase 5 (Expand).

# Troubleshooting — Pre-Logon VPN with Cisco Secure Client Start Before Logon (SBL/PLAP) via Intune

Common failures and fixes, grouped by symptom. Object names match the Implementation guide. Work top-down within a section — the first cause listed is the most common.

Vendor boundary: problems on the Cisco head-end (tunnel-group rejects the cert, ISE posture denies access, gateway config, head-end CA trust) are deferred to Cisco's official documentation and your Cisco admin. This guide resolves the Intune/Entra/Windows delivery side and tells you when a failure points at the Cisco side.

__________________________________________________

## §PLAP option not showing — no "Network sign-in" at the logon screen

Symptom: You lock or sign out and the "Network sign-in" (PLAP) option never appears at the Windows logon screen, so there is no way to bring the tunnel up before logon.

`UseStartBeforeLogon` is not `true` in the deployed profile. This is the most common cause. The

PLAP credential provider stays dormant unless the VPN client profile XML in    %ProgramData%\Cisco\Cisco Secure Client\VPN\Profile contains    <UseStartBeforeLogon>true</UseStartBeforeLogon>. Confirm with SBLVPN-Validation.ps1; if it's    missing or false, redeploy the SBL-enabled XML (R6) via the Win32 package.

The Start Before Logon module is not installed. The SBL module registers the PLAP DLL

(vpnplap64.dll). If the client is present but vpnplap64.dll is missing (check    %ProgramFiles(x86)%\Cisco\Cisco Secure Client\vpnplap64.dll), the Win32 package installed Core    only. Fix the install script to install the Start Before Logon module and update the detection    rule to check for the PLAP DLL on Cisco Secure Client – Pre-Logon (SBL) – Win32.

Wrong install order (SBL before Core). The Start Before Logon module must install after the

Core VPN module. If the order was reversed, correct the install.cmd (Core first, then SBL) and    redeploy.

No reboot after install. SBL/PLAP registration may require a reboot to surface at the logon

screen. Reboot the device and re-check.

PLAP credential provider not registered. Confirm a Cisco PLAP entry exists under

HKLM:\SOFTWARE\Microsoft\Windows\CurrentVersion\Authentication\Credential Providers. If the module    installed but no provider is registered, reinstall the SBL module (the client is present but the    provider registration failed).

## §Tunnel up but logon fails — pre-logon connects yet Windows sign-in doesn't work

Symptom: The pre-logon tunnel establishes at the logon screen, but the subsequent Windows logon fails (e.g. "no logon servers available", first-time logon rejected, password change won't complete).

Domain controller not reachable over the tunnel. The tunnel is up but the DC isn't routed. Check

the profile's tunnel mode / split-tunnel routes (R7) — the domain controller subnets must be    inside the tunnel. Confirm with your network team that DC subnets are reachable from the VPN pool.

DNS not resolving internal names pre-logon. The pre-logon tunnel must hand the client internal

DNS so the DC's name resolves. Verify DNS settings pushed by the head-end (Cisco-side) and that the    client uses them before logon.

The device certificate authenticated the tunnel, but the head-end doesn't grant DC access. ISE

posture/authorization or the tunnel-group ACL may allow the tunnel but restrict traffic — a    Cisco-side decision, deferred to Cisco docs. Capture the tunnel-group name and work it with your    Cisco admin.

Cached-credential test masks the issue. If you tested with a user who has logged on before,

Windows may be using cached credentials rather than the tunnel. Re-test with a first-time / no    cached credential logon to truly exercise pre-logon.

## §Certificate issues — device certificate missing, wrong, or rejected

Symptom: Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows fails, the pre-logon tunnel can't authenticate, or no certificate is present at the logon screen.

SCEP profile not applied / not yet delivered. Confirm the profile shows *Succeeded* in Intune

and the device has synced. SBLVPN-Discovery.ps1 shows whether the profile is assigned to    PILOT – Pre-Logon VPN (SBL) Users; SBLVPN-Remediation.ps1 -FixMissingAssignments adds a missing    assignment.

Certificate issued to the user store, not the machine store. Pre-logon needs a **Device

(machine) certificate in `LocalMachine\My`. If Certificate type was set to *User*, the cert    isn't available at the logon screen. Set Certificate type = Device** on the SCEP profile (R8) and    redeploy.

Trusted root not deployed first. The device must trust the issuing CA before the SCEP profile

succeeds. Confirm Cisco Secure Client – Pre-Logon – Trusted Root CA – Windows is *Succeeded*, then    the SCEP profile.

SCEP infrastructure error. Check NDES / Intune Certificate Connector health and the SCEP server

URL(s) in the profile. Re-sync after fixing.

Head-end doesn't trust the issuing CA (Cisco side). If the cert is issued correctly but the

tunnel still rejects it, the Cisco head-end must trust the issuing CA — this trust config is    Cisco-side, deferred to Cisco docs. Provide your Cisco admin the issuing CA chain.

Certificate expired (pre-logon suddenly stopped working). A previously working device lost

pre-logon when its device cert expired. Confirm the renewal threshold (R10) precedes expiry;    re-issue and watch cert status in SBLVPN-Report.ps1.

## §Install failures — the Win32 app won't install

Symptom: Intune shows Cisco Secure Client – Pre-Logon (SBL) – Win32 as *Failed* or stuck *Pending*.

Device not synced / not in the group. Confirm the device's user is a member of

PILOT – Pre-Logon VPN (SBL) Users and the assignment intent is Required. Force a sync (Company    Portal → Sync, or SBLVPN-Remediation.ps1 -RetryFailedInstalls).

Detection rule wrong. If detection doesn't match what the installer writes, Intune reports

*Failed* even when the client installed — or reports *Installed* when only Core (not SBL) is present.    Fix the detection rules (Core MSI product code and the PLAP DLL vpnplap64.dll) on the app.

Install command / order / silent switches wrong. Verify install.cmd installs **Core first,

then the Start Before Logon module** silently and returns success (exit 0/3010), then drops the XML.    Check the Intune Management Extension log    (C:\ProgramData\Microsoft\IntuneManagementExtension\Logs\IntuneManagementExtension.log).

XML not landing in the profile directory. If the client installs but there is no VPN profile,

confirm the install step copies the SBL-enabled XML into    %ProgramData%\Cisco\Cisco Secure Client\VPN\Profile.

Architecture / OS requirement mismatch. Confirm the app Requirements are x64 and the minimum

OS matches Cisco's support matrix.

## §Profile not applying — the Intune VPN profile doesn't take

Symptom: Cisco Secure Client – Pre-Logon (SBL) – Profile – Windows shows *Error*/*Conflict*, or the connection entry never appears.

Profile not assigned to the group. Confirm it's assigned to PILOT – Pre-Logon VPN (SBL) Users.

SBLVPN-Discovery.ps1 flags UNASSIGNED profiles; SBLVPN-Remediation.ps1 -FixMissingAssignments    adds the assignment.

App not installed yet. The profile configures the *client*; if the app isn't installed, resolve

§Install failures first, then re-sync.

Conflicting VPN profile / leftover config. Another VPN profile (or a leftover Cisco config)

targeting the same device can conflict. Remove/scope it so only the pre-logon profile applies.

Bundled XML vs Intune profile disagree. If you ship the SBL-enabled XML in the Win32 package

*and* push the Intune VPN profile, keep them consistent (same gateway/behavior). Validate with    SBLVPN-Validation.ps1.

## §Reporting/script issues

`Connect-MgGraph` fails or lacks scopes. Install the SDK (`Install-Module Microsoft.Graph

-Scope CurrentUser) and consent to the scopes each script lists in its header. Read-only scripts    need only .Read.All` scopes.

Objects show MISSING but exist in the portal. The scripts match by exact display name —

confirm the object is named to convention verbatim (including the en-dash – and spacing). Rename    any drifted object to the convention.

Validation says SBL missing but the option shows. The script checks for vpnplap64.dll and the

PLAP registration; confirm the Cisco program path for your version and, if Cisco changed it, note the    actual path (per Cisco docs) — the logon-screen option is the ground truth.

Remediation "made no changes." By design — it defaults to -WhatIf. Re-run with

-WhatIf:$false after reviewing the previewed actions.

__________________________________________________

If a failure persists after the Intune/Entra/Windows side is confirmed healthy (validation PASS, profiles *Succeeded*, device cert issued, PLAP option showing) and the pre-logon tunnel still won't establish or authenticate, treat it as a Cisco head-end issue and continue with Cisco's official documentation and your Cisco admin.

# Best Practices — Pre-Logon VPN with Cisco Secure Client Start Before Logon (SBL/PLAP) via Intune

Field-proven practices for the assign-once, repeat-everywhere model. These make the pre-logon deployment predictable, reversible, and easy to operate at scale.

## Naming and structure

Name every object to the convention and reuse it verbatim. The app, the VPN profile, the two

certificate profiles, the groups, and the filter all follow Cisco Secure Client – Pre-Logon …  /   PILOT – Pre-Logon VPN (SBL) Users. The discovery, validation, report, and remediation scripts find   objects by these names — drift breaks automation and reporting.

One app + one VPN profile + one cert chain for pre-logon. Keep exactly one Win32 app, one VPN

profile, one trusted-root profile, and one device-cert profile. Do not fork "test" copies in   production; use assignment (pilot vs prod group) to stage.

Keep pilot and production groups separate and both assigned. PILOT – Pre-Logon VPN (SBL) Users

stays assigned after expansion so pilot members keep the build and you retain a fast test cohort.

## Get Start Before Logon actually working (the three non-negotiables)

Install Core first, then the Start Before Logon module. Order matters — the SBL module layers on

Core. Enforce the order in the Win32 install script.

Ship a profile with `<UseStartBeforeLogon>true</UseStartBeforeLogon>`. The PLAP credential

provider stays dormant unless the deployed VPN profile sets this to true. Bundle the SBL-enabled XML   in the Win32 package and drop it into the Secure Client profile directory on install.

Detect the SBL component, not just the client. Add a detection rule on the PLAP DLL

(vpnplap64.dll) so a device missing the Start Before Logon module is reported *not installed* rather   than a false *Installed*.

Reboot to surface the PLAP option if SBL registration requires it, so testers actually see

"Network sign-in" at the logon screen.

## Pilot-first, always

Never skip the pilot, even for "simple" profile changes. Every change to the app package, the SBL

XML, or the certificate profile goes to PILOT – Pre-Logon VPN (SBL) Users first and passes the   Testing gates (including the decisive pre-logon connect + logon test) before production.

Test the real scenarios in the pilot. Include a first-time / no-cached-credential logon and an

off-network password change — the situations pre-logon exists for — not just a normal re-logon.

Expand in waves. For large fleets, add production sub-groups over several days and watch

SBLVPN-Report.ps1 between waves rather than assigning everyone at once.

## Certificates and pre-logon authentication

Use a Device (machine) certificate — never a user certificate — for pre-logon. There is no user

context at the logon screen; only a machine cert in LocalMachine\My can authenticate the pre-logon   tunnel. Deliver it via Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows.

Deploy the trusted root/intermediate first, then the device SCEP certificate, then the VPN

profile that references the cert — order matters so the cert exists when the tunnel needs it.

Set a renewal threshold comfortably before expiry (e.g. renew at 20% remaining lifetime).

Pre-logon breaks silently the moment the cert expires — treat certificate lifecycle as a first-class,   monitored concern, not a set-and-forget.

Ensure the issuing CA is trusted by the Cisco head-end (Cisco-side trust config per Cisco docs);

a correctly issued cert still fails if the head-end doesn't trust its chain.

## Packaging (Windows)

Use the vendor's signed binaries. Do not re-sign or repackage Cisco installers; use the exact

entitled version (Core VPN + Start Before Logon modules) your head-end supports.

Keep the bundled XML and any Intune VPN profile in sync. If you ship the SBL-enabled XML in the

Win32 package *and* push Cisco Secure Client – Pre-Logon (SBL) – Profile – Windows, keep gateway and   behavior identical so the two never contradict.

Set install behavior to System and match Cisco's supported OS/architecture (x64) in Requirements.

## Change control and rollback

Keep a one-click rollback ready: exclude the group, or flip the Windows Win32 app to

Uninstall (which removes the SBL/PLAP component and the "Network sign-in" option). Test the   rollback (Testing T9) before you ever need it.

Deploy inside a change window and announce it — changes to the *logon experience* affect real

users the moment they lock or reboot.

Version your inputs. Track which Core/SBL module version, SBL-enabled XML, and gateway values a

given rollout used, so you can reproduce or revert precisely.

## Operate and monitor

Run `SBLVPN-Report.ps1` on a schedule (e.g. weekly) to track coverage drift and to catch an

expiring or failed device certificate early — before it silently breaks pre-logon.

Remediate safely. SBLVPN-Remediation.ps1 defaults to -WhatIf — always preview the planned

actions, then re-run with -WhatIf:$false. Never let a remediation run act without a preview first.

Least-privilege admin. Use Intune Administrator + Groups Administrator for the operator; reserve

Global Administrator for tenant-wide changes only.

## Security hygiene

Never store VPN credentials in Intune profiles. Pre-logon uses the device certificate; where

interactive auth is unavoidable, let the PLAP window prompt — do not embed secrets.

Protect the machine key. Prefer a TPM-backed key storage provider for the device certificate so

the private key is hardware-protected.

Keep the client patched. Update the Core/SBL module package when Cisco releases fixes; pilot the

new version (re-verify the PLAP option still appears) before fleet-wide expansion.

# Deliverables Summary — Pre-Logon VPN with Cisco Secure Client Start Before Logon (SBL/PLAP) via Intune

This solution is a complete, self-guided package to deploy Cisco Secure Client with Start Before Logon (SBL/PLAP) to Windows devices using Microsoft Intune — so the VPN tunnel comes up before Windows logon — pilot-first and rollback-ready, with the device-certificate lifecycle folded in. Below is everything included.

## Documentation set (source/)

| Document | What it gives you |
| --- | --- |
| 01-solution-overview.md | Why pre-logon matters (first remote logon, off-network password resets, GPO/DC reachability), how SBL works (PLAP / vpnplap64.dll, the two required artifacts, Core-then-SBL order, UseStartBeforeLogon=true), how it's delivered via Intune, why a device certificate, and the Assess→Configure→Pilot→Validate→Expand model. |
| 02-requirements.md | Every prerequisite with Description / Why / Verify / Implement-if-missing — Windows-only scope, Intune licensing + enrollment, Entra groups, the Cisco head-end/ISE, the Core + Start Before Logon installers, the SBL-enabled XML, the device-cert decision, PKI/SCEP infrastructure, and certificate renewal policy. |
| 03-implementation.md | Exact ordered build: create groups, deploy the trusted root then the device SCEP certificate, package the Win32 app that installs Core then SBL and drops the SBL-enabled XML, build the Windows VPN profile, assign to the pilot group, validate, pilot, expand — with pass/fail Gates A–E and a naming table. |
| 05-testing.md | The validation test matrix (T1–T9) with explicit PASS/FAIL gates, including the decisive manual test — lock/sign out, click the "Network sign-in" (PLAP) option, connect, then log on with the tunnel up. |
| 06-troubleshooting.md | Failure-by-symptom fixes: PLAP option not showing, tunnel up but logon fails, certificate missing/wrong, install failures, and script/reporting issues. |
| 07-best-practices.md | Field-proven practices for naming, the three SBL non-negotiables, pilot-first, device-certificate lifecycle, packaging, change control, and safe operation. |
| executive-summary.md | One-page business-outcome summary for stakeholders. |
| global-requirements-network.md | Category-level Network prerequisites (shared across Network solutions). |

## PowerShell scripts (scripts/)

Four of the five use the Microsoft Graph PowerShell SDK; the on-device validation script runs locally with no Graph. Discovery/report are read-only; on-device validation is read-only local; remediation and scope-targeting default to `-WhatIf` (preview) and change nothing until you re-run with -WhatIf:$false. Each script's header documents its exact purpose, run command, and required Graph scopes.

| Script | Purpose | Mode |
| --- | --- | --- |
| SBLVPN-Discovery.ps1 | Deployment-readiness sweep across Entra + Intune — the Win32 app, the Windows VPN profile, the trusted-root and SCEP device-cert profiles, and the pilot/prod groups, with assignment state. | Read-only |
| SBLVPN-Validation.ps1 | Confirms on this device that the Secure Client is installed, Start Before Logon / PLAP is present (vpnplap64.dll and/or the PLAP credential-provider registration), the VPN profile XML has <UseStartBeforeLogon>true, and (optionally) a device certificate is in LocalMachine\My. Prints an overall PASS/FAIL. | Read-only (local) |
| SBLVPN-Report.ps1 | Fleet coverage report — Win32 app install counts and VPN/cert profile apply counts (installed/failed/pending) with coverage percentages and an overall figure; optional CSV export. | Read-only |
| SBLVPN-Remediation.ps1 | Safely fixes stragglers — retries failed installs via device sync and adds missing Required assignments to the target group. | Write, default `-WhatIf` |
| SBLVPN-Set-ScopeTargeting.ps1 | Creates/populates the pilot (and optional production) Entra security groups used as assignment targets (mailNickname prefix sblvpn-). | Write, default `-WhatIf` |

## The consistent object naming convention

Every artifact is named to a convention and reused verbatim across docs, tests, troubleshooting, and scripts (so the scripts find objects deterministically):

Groups: PILOT – Pre-Logon VPN (SBL) Users, PROD – Pre-Logon VPN (SBL) Users

Win32 app: Cisco Secure Client – Pre-Logon (SBL) – Win32

VPN profile: Cisco Secure Client – Pre-Logon (SBL) – Profile – Windows

Trusted root CA profile: Cisco Secure Client – Pre-Logon – Trusted Root CA – Windows

SCEP device certificate profile: Cisco Secure Client – Pre-Logon – Device Cert (SCEP) – Windows

Assignment filter (optional): Filter – Pre-Logon VPN – Windows

## Vendor boundary (what is deferred)

The Cisco Secure Client console, the VPN Profile Editor / XML internals (including where `UseStartBeforeLogon` is set), head-end CA trust, and the VPN head-end (ASA / Firepower FTD / ISE) configuration are deferred to Cisco's official documentation. This solution authors the Intune, Entra, and Windows side at full click-by-click detail and consumes the Cisco-supplied Core + Start Before Logon modules, the SBL-enabled VPN profile XML, gateway FQDN, tunnel-group, and auth method as inputs.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## SBLVPN-Discovery.ps1

Purpose: Read-only readiness sweep for a Cisco Secure Client Start Before Logon (SBL/PLAP) pre-logon VPN deployment via Intune. Finds the Win32 app that installs the Core + Start Before Logon modules, the Windows VPN device-configuration profile, the Trusted Root CA profile and the SCEP device-certificate profile, and the pilot/production Entra groups, and reports which expected objects are present, named to convention, and assigned. Makes NO changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\SBLVPN-Discovery.ps1 Required Microsoft Graph scopes (delegated, read-only): DeviceManagementApps.Read.All DeviceManagementConfiguration.Read.All DeviceManagementServiceConfig.Read.All Group.Read.All Directory.Read.All EXPECTED RESULTS A readiness table: the Win32 app, the Windows VPN profile, the trusted-root and SCEP device-cert profiles each Found/Missing with assignment state, and the pilot group membership count. All green = ready to pilot; any Missing/unassigned = fix before deploying (see 02-requirements.md / 03-implementation.md). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Cisco-specific internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Discovery.ps1 Required Microsoft Graph scopes (delegated, read-only): DeviceManagementApps.Read.All DeviceManagementConfiguration.Read.All DeviceManagementServiceConfig.Read.All Group.Read.All Directory.Read.All EXPECTED RESULTS A readiness table: the Win32 app, the Windows VPN profile, the trusted-root and SCEP device-cert profiles each Found/Missing with assignment state, and the pilot group membership count. All green = ready to pilot; any Missing/unassigned = fix before deploying (see 02-requirements.md / 03-implementation.md). .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Cisco-specific internals deferred to vendor docs. >

## SBLVPN-Remediation.ps1

Purpose: Safe remediation for the Cisco Secure Client Start Before Logon (SBL/PLAP) pre-logon VPN deployment. Finds devices where the Secure Client Win32 app failed to install and finds the expected app/profiles (VPN, trusted root, SCEP device cert) that are NOT assigned to the pilot/production group, then (1) triggers a device sync to retry failed installs and (2) adds the missing Required assignment to the target group. Defaults to preview only (-WhatIf): it PRINTS what it would do and changes nothing until you re-run with -WhatIf:$false. HOW TO RUN Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\SBLVPN-Remediation.ps1 Apply changes: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Remediation.ps1 -WhatIf:$false Required Microsoft Graph scopes (delegated): DeviceManagementApps.ReadWrite.All DeviceManagementConfiguration.ReadWrite.All DeviceManagementManagedDevices.ReadWrite.All   (for device sync) Group.Read.All EXPECTED RESULTS A plan listing each remediation action (retry-sync device X; assign object Y to the group). In preview every line is prefixed [WHATIF]. With -WhatIf:$false each action runs and prints [DONE]/[FAILED]. Cisco head-end/auth problems are NOT fixed here — see 06-troubleshooting.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). Cisco-specific internals deferred to vendor docs. >

How to run: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\SBLVPN-Remediation.ps1 Apply changes: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Remediation.ps1 -WhatIf:$false Required Microsoft Graph scopes (delegated): DeviceManagementApps.ReadWrite.All DeviceManagementConfiguration.ReadWrite.All DeviceManagementManagedDevices.ReadWrite.All   (for device sync) Group.Read.All EXPECTED RESULTS A plan listing each remediation action (retry-sync device X; assign object Y to the group). In preview every line is prefixed [WHATIF]. With -WhatIf:$false each action runs and prints [DONE]/[FAILED]. Cisco head-end/auth problems are NOT fixed here — see 06-troubleshooting.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). Cisco-specific internals deferred to vendor docs. >

## SBLVPN-Report.ps1

Purpose: Read-only fleet coverage report for the Cisco Secure Client Start Before Logon (SBL/PLAP) deployment. For the Win32 app and each configuration profile (the Windows VPN profile, the Trusted Root CA profile, and the SCEP device-certificate profile), pulls Intune install/apply status counts (installed, failed, pending, not applicable) and prints a coverage summary plus an optional CSV. Use it to prove pilot coverage, to watch drift during expansion, and to catch an expiring/failed device certificate before it silently breaks pre-logon. Makes NO changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\SBLVPN-Report.ps1 Optional: -CsvPath .\sblvpn-coverage.csv to export per-object rows. Required Microsoft Graph scopes (delegated, read-only): DeviceManagementApps.Read.All DeviceManagementConfiguration.Read.All DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A table per app/profile with Installed/Succeeded, Failed, Pending, NotApplicable counts and a coverage percentage, plus an overall coverage figure. Target: pilot 100%; expansion >= your threshold (e.g. 95%). Rows with Failed>0 flag where to run remediation. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Cisco-specific internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Report.ps1 Optional: -CsvPath .\sblvpn-coverage.csv to export per-object rows. Required Microsoft Graph scopes (delegated, read-only): DeviceManagementApps.Read.All DeviceManagementConfiguration.Read.All DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A table per app/profile with Installed/Succeeded, Failed, Pending, NotApplicable counts and a coverage percentage, plus an overall coverage figure. Target: pilot 100%; expansion >= your threshold (e.g. 95%). Rows with Failed>0 flag where to run remediation. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Cisco-specific internals deferred to vendor docs. >

## SBLVPN-Set-ScopeTargeting.ps1

Purpose: Creates the assignment target groups for the Cisco Secure Client Start Before Logon (SBL/PLAP) pre-logon VPN deployment — 'PILOT – Pre-Logon VPN (SBL) Users' and (optionally) 'PROD – Pre-Logon VPN (SBL) Users' — as assignable security groups, and adds the members you supply (by user principal name). Idempotent: if a group already exists it is reused, and members already present are skipped. Defaults to preview only (-WhatIf); re-run with -WhatIf:$false to actually create/populate. HOW TO RUN Preview: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com,user2@your-domain.com Apply: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com -WhatIf:$false Required Microsoft Graph scopes (delegated): Group.ReadWrite.All GroupMember.ReadWrite.All User.Read.All EXPECTED RESULTS The pilot group (and prod group if -CreateProd) exist and contain the listed members. In preview each create/add is prefixed [WHATIF]; with -WhatIf:$false each prints [DONE]/[FAILED]. These exact group names are what the app + VPN/cert profile assignments target in 03-implementation.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). Cisco-specific internals deferred to vendor docs. >

How to run: Preview: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com,user2@your-domain.com Apply: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com -WhatIf:$false Required Microsoft Graph scopes (delegated): Group.ReadWrite.All GroupMember.ReadWrite.All User.Read.All EXPECTED RESULTS The pilot group (and prod group if -CreateProd) exist and contain the listed members. In preview each create/add is prefixed [WHATIF]; with -WhatIf:$false each prints [DONE]/[FAILED]. These exact group names are what the app + VPN/cert profile assignments target in 03-implementation.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). Cisco-specific internals deferred to vendor docs. >

## SBLVPN-Validation.ps1

Purpose: Local, read-only validation run ON a pilot Windows device. Confirms the Cisco Secure Client software is installed, the Start Before Logon / PLAP credential provider is present (vpnplap64.dll and/or the PLAP registration), the deployed VPN client profile XML enables SBL (<UseStartBeforeLogon>true</UseStartBeforeLogon>), and (if cert auth) a device certificate is in the LocalMachine store. Prints a clear PASS/FAIL so a pilot device can be counted as validated. Makes NO changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\SBLVPN-Validation.ps1 Optional: -GatewayFqdn vpn.your-company.com to check for a specific gateway entry. Optional: -RequireCertificate to also require a valid device certificate in LocalMachine\My. No Microsoft Graph scopes needed — this inspects the local device only. EXPECTED RESULTS A checklist: client installed (yes/no + version), SBL/PLAP present (yes/no), VPN profile XML present with UseStartBeforeLogon=true (yes/no), gateway entry present (yes/no), certificate present (yes/no if checked). Overall PASS when the client is installed AND SBL/PLAP is present AND UseStartBeforeLogon is true; otherwise FAIL with the missing item. .NOTES White-label — the repeatable way. Read-only local inspection. Cisco-specific internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\SBLVPN-Validation.ps1 Optional: -GatewayFqdn vpn.your-company.com to check for a specific gateway entry. Optional: -RequireCertificate to also require a valid device certificate in LocalMachine\My. No Microsoft Graph scopes needed — this inspects the local device only. EXPECTED RESULTS A checklist: client installed (yes/no + version), SBL/PLAP present (yes/no), VPN profile XML present with UseStartBeforeLogon=true (yes/no), gateway entry present (yes/no), certificate present (yes/no if checked). Overall PASS when the client is installed AND SBL/PLAP is present AND UseStartBeforeLogon is true; otherwise FAIL with the missing item. .NOTES White-label — the repeatable way. Read-only local inspection. Cisco-specific internals deferred to vendor docs. >