Pre-Logon VPN for Cloud & Hybrid-Joined Devices — First-Time Off-Network Sign-In & Password Reset

Implementation Solution Guide

Version 1.0.0    ·    2026-07-08

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Pre-Logon VPN for Cloud & Hybrid-Joined Devices: First-Time Off-Network Sign-In & Password Reset

## The business problem

Remote-first work breaks two everyday moments that used to "just work" in the office. A new employee's laptop is shipped to their home with no cached credentials, and they cannot complete their first Windows sign-in because the device can't reach a domain controller. And a remote user's password expires off-network, but they can't change it at the sign-in screen because the password change also has to reach a domain controller. Both leave people stranded, generate help-desk tickets, and — worst case — result in laptops being couriered around just to log in once.

## The solution

This is a complete, self-guided decision, scenario, and validation package for pre-logon VPN — bringing the network up before or at Windows sign-in so a domain controller is in reach at exactly the moment it's needed. It does the part teams actually get wrong: it chooses the right approach for your fleet (Windows Always On VPN device tunnel vs. Cisco Secure Client Start Before Logon / PLAP), explains the two hard scenarios by device join type, and validates them end to end — proving a never-logged-on user can first-sign-in and an expired-password user can reset, both off the network. It uses a proven method: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates.

## What you get

A defensible decision — a device-tunnel-vs-SBL/PLAP matrix by join type, OS SKU, existing VPN

vendor, and support model, so you pick once and pick right.

The two scenarios covered — first-time off-network logon and off-network password change,

explained by join type (why it's a hybrid/domain-joined problem, and why Entra-joined   devices largely avoid it), with SSPR positioned as the cloud complement.

Five PowerShell scripts — fleet join-type + readiness discovery, on-device validation (join

type, pre-logon path, DC reachability), a coverage report, safe remediation (preview-by-default), and   a segmentation-group builder.

Requirements, testing, troubleshooting, and best-practice guides so a competent admin can decide,

validate, and operate it.

## Business outcomes

New hires sign in on day one, from anywhere — no couriered laptops, no "log in at the office

first" workaround.

Expired passwords self-resolve off-network — the change reaches a domain controller through the

pre-logon tunnel, cutting lockout tickets.

No wasted deployment — clear guidance that cloud-only Entra-joined devices usually need neither

approach, so you don't ship a tunnel where none is required.

Proven before it matters — both scenarios validated on a pilot with explicit gates, and a

documented break-glass fallback for the day something breaks.

## Scope and boundary

This package is the decision + scenario + validation layer. The step-by-step builds for the device tunnel and for SBL/PLAP are separate companion products, referenced here by their exact object names so the decision, the build, and the validation stay coherent — this solution does not recreate them. VPN gateway and vendor client internals follow those products and the vendor's official documentation.

## Bottom line

The two remote-work sign-in problems — first logon with no cached credentials, and password reset off the network — solved by choosing the right pre-logon approach and proving it works, at a fraction of the cost and time of a hands-on consulting engagement.

# Solution Overview — Pre-Logon VPN for Cloud & Hybrid-Joined Devices: First-Time Off-Network Sign-In & Password Reset

## What this solution is

This solution is the decision, scenario, and validation layer for pre-logon VPN. It answers the two questions that a remote-first fleet actually gets stuck on:

**A brand-new employee's laptop is off the corporate network and has *no cached credentials* —

how do they complete their *first* Windows sign-in?**

**A remote user's password has *expired* while off-network — how do they *change* it at the

logon/lock screen when the password change has to reach a domain controller?**

Both problems have the same root cause: the network is not up *before* Windows sign-in, so the device cannot reach a domain controller (DC) at the moment it needs one. Pre-logon VPN solves both by bringing the tunnel up before or at the Windows credential prompt.

This solution does not re-teach the two deployment builds that create a pre-logon tunnel. Those are separate products (see below). This product tells you which approach to choose, how the two scenarios actually behave by device join type, and how to validate end to end that a never-logged-on user and an expired-password user can both get in from off the network.

## What this solution is NOT (and where to get it)

It does not contain the step-by-step Always On VPN device-tunnel build. That is the

companion product *Always On VPN — Device Tunnel (Pre-Logon) via Intune*, which creates the   device-tunnel profile named AOVPN – Device Tunnel – ProfileXML – Windows (plus its trusted-root   and machine-certificate profiles).

It does not contain the step-by-step Start Before Logon (SBL/PLAP) build. That is the

companion product *Pre-Logon VPN — Cisco Secure Client (SBL/PLAP) via Intune*, which creates the   Win32 app named Cisco Secure Client – Pre-Logon (SBL) – Win32 (plus its SBL profile).

This product references those objects by name so the three pieces stay coherent, but it does not duplicate their builds. If you have not deployed either approach yet, you run this decision guide first to pick the right one, then implement the chosen companion product, then return here to validate the two scenarios.

## The two approaches you are choosing between

Pre-logon connectivity comes from one of two mechanisms. This solution's job is to help you pick the right one for your fleet — not to reconfigure them.

### Approach A — Windows Always On VPN **device tunnel**

What it is: A machine-level IKEv2 VPN that Windows brings up **automatically at boot, before

any user signs in, authenticated by a machine certificate** (no user interaction).

Hard requirements (facts): the device must be domain-joined or Entra hybrid-joined, run

Windows Enterprise or Education SKU, hold a machine certificate the VPN gateway trusts, and   the gateway must support IKEv2.

Best when: you want a *silent, always-available* DC path for every managed Windows device with

no user action, and you own the PKI + an IKEv2-capable gateway.

Object it deploys (companion product): AOVPN – Device Tunnel – ProfileXML – Windows.

### Approach B — Cisco Secure Client **Start Before Logon (SBL / PLAP)**

What it is: A Windows credential provider (PLAP) that lets the user bring up the Cisco

Secure Client VPN at the Windows logon screen, *before* submitting their Windows credentials.

Hard requirements (facts): Windows only; the Secure Client with the SBL/PLAP module

installed; a reachable Cisco head-end. It is user-initiated at the logon screen, not silent.

Best when: you already run Cisco Secure Client (AnyConnect), you cannot meet the device-tunnel

SKU/PKI/IKEv2 requirements, or you want the user to choose the network before signing in.

Object it deploys (companion product): Cisco Secure Client – Pre-Logon (SBL) – Win32.

## The decision matrix (summary)

| Factor | Device tunnel (A) | SBL / PLAP (B) |
| --- | --- | --- |
| Join type supported | Domain-joined or Entra hybrid-joined | Domain-joined or hybrid-joined (Windows) |
| OS SKU | Enterprise / Education required | Any Windows Pro/Enterprise (per Cisco support) |
| Auth at pre-logon | Machine certificate (silent) | User brings up VPN at logon screen |
| Tunnel protocol | IKEv2 | Cisco Secure Client (per head-end) |
| User action needed | None (auto at boot) | User connects at the logon screen |
| Existing VPN vendor fit | Native Windows / any IKEv2 gateway | You already run Cisco Secure Client |
| Entra-joined (cloud-only) devices | Usually not needed (see below) | Usually not needed (see below) |

The full matrix, with a step-by-step "choose the approach" procedure, is in 03-implementation.md.

## Why join type is the whole story

The first-logon / DC-reachability problem is fundamentally a hybrid-joined / domain-joined problem — because those devices authenticate the user against Active Directory, which lives on a domain controller the device must reach.

Entra-joined (cloud-only) devices authenticate the user against Entra ID in the cloud, not

against an on-prem DC. A first sign-in works over ordinary internet with no pre-logon tunnel, and a   password change is a cloud operation. These devices largely avoid the classic first-logon   and off-network password-change problems this product solves. Do not deploy a pre-logon tunnel to   solve a problem an Entra-joined device does not have.

Entra hybrid-joined and domain-joined devices still need a DC for the *interactive* logon of a

user who has never signed in on that device (no cached credentials) and for an AD password   change. These are the devices pre-logon VPN is for.

Getting this right up front avoids the two most common mistakes: deploying a pre-logon tunnel to cloud-only devices that never needed it, and expecting SSPR (a cloud feature) to fix an on-prem AD password change on a hybrid device.

## Scenario 1 — First-time off-network logon

A new hire's hybrid-joined laptop is shipped to their home. They have never logged on to that device, so Windows has no cached credential for them. Without a DC in reach at the logon screen, the *first* interactive logon cannot be validated and fails.

Cached credentials only help a user who has already signed in on that device — Windows

caches a verifier after a successful DC logon. A never-logged-on user has nothing cached, so   they require a live DC path for the first logon.

Pre-logon VPN provides that path. Device tunnel (A) brings the DC into reach automatically

before the logon screen; SBL/PLAP (B) lets the user bring it up at the logon screen. Either way,   the first interactive logon can now reach a DC and succeed.

Validation (see 05-testing.md, T1) proves a freshly provisioned device with a never-logged-on

user completes first logon off-network via the pre-logon tunnel.

## Scenario 2 — Off-network password change / reset

A remote user's password has expired. Windows prompts them to change it at the logon/lock screen — but an Active Directory password change must be written to a domain controller. Off the network with no pre-logon tunnel, the change cannot reach a DC and fails.

The tunnel must be up so the change reaches a DC. With device tunnel (A) the machine tunnel is

already up at the lock screen; with SBL/PLAP (B) the user brings the tunnel up first, then changes   the password. The Kerberos/AD password change then completes against the DC.

SSPR (Entra self-service password reset) is the cloud-native complement. For Entra-joined

users, SSPR changes the cloud password and there is no on-prem DC dependency. For hybrid users,   SSPR with password writeback can reset the *directory* password, but the Windows on-prem   credential at the lock screen still expects an AD change that reaches a DC — SSPR does not   remove the need for a DC path for the local interactive password change on a hybrid/domain-joined   device. Treat SSPR as complementary, not a replacement, and validate the actual behavior (T2).

## Break-glass and fallback

Pre-logon VPN is infrastructure, and infrastructure fails. This solution documents the fallbacks:

Local administrator account on the device for recovery (kept per your security policy).

Temporary Access Pass (TAP) in Entra for passwordless first sign-in / recovery where the flow

is cloud-capable.

What to do if pre-logon VPN fails — bring the device on-network once (office/known network),

use SBL/PLAP as a manual fallback where a silent device tunnel did not come up, or use SSPR/TAP for   the cloud-capable paths. Full guidance is in 06-troubleshooting.md.

## Benefits

The right approach, chosen once. A defensible device-tunnel-vs-SBL decision by join type, OS

SKU, existing vendor, and support model — not a coin toss.

The two hard scenarios actually covered. First-time off-network logon and off-network password

change, explained by join type and validated end to end.

No cloud-only over-deployment. Clear guidance that Entra-joined devices usually need neither

approach, so you don't ship a tunnel where none is required.

Coherent with the deployment products. Objects are referenced by their exact companion-product

names, so the decision, the build, and the validation all line up.

Reportable readiness. The included scripts report join types across the fleet and which devices

already have a pre-logon path, so you know your coverage before an employee is stranded.

## Limitations and boundaries

This is the decision + scenario + validation layer, not a deployment build. The device-tunnel

and SBL/PLAP step-by-step builds live in their companion products and are referenced, not repeated.

Vendor and OS internals are deferred. IKEv2/ProfileXML internals and the Cisco head-end / SBL

module internals follow the companion products and the vendor's official documentation.

Active Directory and PKI are assumed. A reachable DC (through the tunnel) and, for the device

tunnel, a machine-certificate PKI path are prerequisites, not deliverables.

## The standard model

This solution follows the category-standard model, with explicit pass/fail gates — but framed around scenario validation rather than profile creation:

Assess → Configure → Pilot → Validate → Expand

Assess. Inventory device join types and existing pre-logon capability; confirm prerequisites.

Configure. *Choose* the approach with the decision matrix and confirm the chosen companion

product's objects exist; segment the pilot users.

Pilot. Put a representative pilot cohort (hybrid + domain-joined + one Entra-joined control)

into PILOT – Pre-Logon First-Logon Users.

Validate. Run the two decisive scenario tests (first-logon, password-change) end to end.

Expand. Widen to production, monitor readiness coverage, keep the break-glass fallback ready.

Proceed to the Requirements guide (02-requirements.md) to confirm you are ready to decide and validate.

# Requirements — Pre-Logon VPN: First-Time Off-Network Sign-In & Password Reset

Confirm every requirement below before you decide and validate. Each entry follows the same shape: Description / Why required / How to verify / How to implement if missing. The category-level prerequisites (Entra tenant, Intune, admin roles, pilot group, change control) are in global-requirements-network.md; the items here are specific to choosing a pre-logon approach and validating the first-logon and off-network password-change scenarios.

Scope boundary: this product is the decision + scenario + validation layer. The step-by-step device-tunnel and SBL/PLAP builds are separate companion products and are referenced by their object names — this guide does not re-teach them and does not fabricate vendor menus. Where a requirement says "from the companion product," it means the object is created there, not here.

__________________________________________________

## R1. A chosen (or deployed) pre-logon approach

Description: Either a working Always On VPN device tunnel or a working Cisco Secure Client Start Before Logon (SBL/PLAP) deployment — or a firm decision to deploy one of them, made with the decision matrix in 03-implementation.md. Why required: This product validates that a pre-logon path exists and works for the two scenarios. It cannot validate a capability the fleet does not have. How to verify: On a representative device, confirm a pre-logon tunnel exists — Get-VpnConnection -AllUserConnection shows a device tunnel, or the SBL/PLAP credential provider (vpnplap64.dll) is present. The included PREVPN-Validation.ps1 checks both. How to implement if missing: Run the decision matrix (03-implementation.md, Phase 2) to choose, then deploy the chosen companion product — *Always On VPN — Device Tunnel (Pre-Logon) via Intune* (creates AOVPN – Device Tunnel – ProfileXML – Windows) or *Pre-Logon VPN — Cisco Secure Client (SBL/PLAP) via Intune* (creates Cisco Secure Client – Pre-Logon (SBL) – Win32).

## R2. Entra ID security groups (pilot and production)

Description: A pilot group PILOT – Pre-Logon First-Logon Users and one or more production target groups (e.g. PROD – Pre-Logon First-Logon Users) containing the users/devices in scope. Why required: Segmentation and reporting target Entra groups. The scenario validation is run against a small, named pilot cohort before expanding. How to verify: In the Microsoft Entra admin center (https://entra.microsoft.com) → Groups > All groups, confirm PILOT – Pre-Logon First-Logon Users exists with the intended members. How to implement if missing: Entra → Groups > New group > Security; name it exactly PILOT – Pre-Logon First-Logon Users; add 3–10 representative members. The included PREVPN-Set-ScopeTargeting.ps1 creates and populates these groups for you.

## R3. A device join-type inventory

Description: A current inventory of how your Windows devices are joined — domain-joined, Entra hybrid-joined, or Entra-joined (cloud-only) — because the pre-logon decision and the scenario behavior differ entirely by join type. Why required: The first-logon / DC-reachability problem is a hybrid/domain-joined concern; Entra-joined devices largely avoid it. Choosing an approach or scoping a pilot without the join-type mix leads to over-deploying to cloud-only devices. How to verify: Run PREVPN-Discovery.ps1 for a fleet join-type report, or spot-check a device with dsregcmd /status (look at AzureAdJoined, DomainJoined, EnterpriseJoined). How to implement if missing: Produce the inventory with PREVPN-Discovery.ps1 before deciding. Record the counts of each join type; this drives the decision matrix.

## R4. A reachable domain controller through the tunnel (hybrid/domain-joined)

Description: At least one Active Directory domain controller that a pre-logon device can reach once the tunnel is up — for the first interactive logon and for AD password changes. Why required: Both scenarios depend on the device reaching a DC. A pre-logon tunnel that comes up but has no route to a DC solves nothing. How to verify: With the tunnel up on a test device, nltest /dsgetdc:<domain> locates a DC, or Test-NetConnection <dc-fqdn> -Port 389 succeeds. PREVPN-Validation.ps1 performs a best-effort DC reachability check. How to implement if missing: Ensure the VPN gateway's routes/split-tunnel include the DC subnets and that DNS resolves the domain through the tunnel (companion-product/network task). Confirm firewall allows the AD ports (DNS 53, Kerberos 88, LDAP 389, etc.) from the VPN client range to the DCs.

## R5. Machine/device certificate path (only if choosing the device tunnel)

Description: A working PKI that issues each device a machine certificate the VPN gateway trusts — delivered by the companion device-tunnel product (SCEP/PKCS via NDES, Intune Cloud PKI, or a third-party CA connector). Why required: The device tunnel authenticates silently with a machine certificate over IKEv2. No machine cert → no silent pre-logon tunnel. How to verify: On a device, a valid certificate is present in LocalMachine\My and chains to a CA the gateway trusts (PREVPN-Validation.ps1 checks for a LocalMachine\My cert). How to implement if missing: Deploy the machine-cert profile from the companion device-tunnel product (AOVPN – Device Tunnel – Machine Cert (SCEP) – Windows) and the trusted-root profile. Skip R5 entirely if you choose SBL/PLAP (Approach B), which does not require a machine certificate.

## R6. Windows Enterprise / Education SKU (only if choosing the device tunnel)

Description: The Windows Enterprise or Education edition on devices that will run the Always On VPN device tunnel. Why required: The device tunnel is a hard OS-SKU requirement — it is supported only on Enterprise/Education, not on Windows Pro/Home. How to verify: Get-ComputerInfo | Select WindowsProductName, or Settings > System > About, shows Enterprise or Education. How to implement if missing: Move affected devices to a qualifying SKU, or choose SBL/PLAP (Approach B), which does not have this SKU restriction.

## R7. Entra SSPR (optional — cloud password complement)

Description: Entra self-service password reset (SSPR), optionally with password writeback for hybrid users, as the cloud-native complement to the on-prem password-change scenario. Why required: SSPR resolves the password path for Entra-joined users and, with writeback, the directory password for hybrid users — reducing (but not eliminating) DC-path dependence at the lock screen. Understanding where it does and does not help prevents wrong expectations. How to verify: Entra → Protection > Password reset shows SSPR enabled and (for hybrid) on-premises writeback configured and healthy. How to implement if missing: Enable SSPR (Entra → Password reset) and, for hybrid, configure password writeback via Entra Connect. Note: SSPR does not remove the need for a DC path for a hybrid/domain-joined device's local interactive password change — validate the real behavior in T2.

## R8. Break-glass / recovery accounts

Description: A documented fallback: a local administrator account for on-device recovery and a Temporary Access Pass (TAP) policy in Entra for passwordless first sign-in / recovery where the flow is cloud-capable. Why required: Pre-logon VPN can fail (bad cert, gateway down, DC unreachable). A break-glass path prevents a stranded new hire or a locked-out remote user. How to verify: A local admin account exists per policy; Entra → Authentication methods > Temporary Access Pass is enabled for the appropriate users. How to implement if missing: Establish the local-admin recovery policy; enable TAP in Entra and document who may issue one. Capture the fallback procedure in your runbook.

## R9. Administrative roles

Description: Entra rights to create/populate groups (Groups Administrator or better) and read device/join information, plus Intune read access to confirm the companion objects. Why required: Segmenting the pilot cohort, reading join types, and confirming the pre-logon objects require appropriate roles. How to verify: In Entra you can create groups and read devices; in Intune you can view apps and configuration profiles. How to implement if missing: Have a Global Administrator assign Groups Administrator and Intune Administrator (least-privilege) to the operator.

## R10. Microsoft Graph PowerShell SDK (to run the included scripts)

Description: The Microsoft.Graph PowerShell SDK on the operator workstation, used by the discovery, report, remediation, and scope-targeting scripts. (PREVPN-Validation.ps1 runs locally on a device and needs no Graph.) Why required: The scripts call Microsoft Graph (Entra/Intune) to report join types, pre-logon capability presence, and group membership. How to verify: Get-Module Microsoft.Graph -ListAvailable returns a version. How to implement if missing: Install-Module Microsoft.Graph -Scope CurrentUser. Each script's header lists the exact delegated scopes it uses.

## R11. Change control and rollback (category requirement, restated)

Description: An approved change window and a written rollback for any pre-logon change you make as a result of this decision (revert the chosen approach's assignment, fall back to on-network onboarding). Why required: Pre-logon connectivity affects how real users sign in; any change must be reversible and must never strand a remote user. How to verify: A rollback and comms plan exist and are approved before you change targeting. How to implement if missing: Document the rollback (exclude the group from the companion product's assignment; use the break-glass path from R8) before you expand.

__________________________________________________

When all requirements pass, proceed to 03-implementation.md to choose the approach and validate the two scenarios.

# Implementation — Pre-Logon VPN: Choose the Approach & Validate the Two Scenarios

This is the ordered procedure. Follow the phases in order: Assess → Configure → Pilot → Validate → Expand. Because this product is the decision + scenario + validation layer, the phases are framed around choosing an approach and proving the two scenarios, not around building VPN profiles (those builds live in the companion products). Use the exact object names shown — the tests, troubleshooting, and scripts reference them verbatim.

Scope boundary: the device-tunnel build (AOVPN – Device Tunnel – ProfileXML – Windows) and the SBL/PLAP build (Cisco Secure Client – Pre-Logon (SBL) – Win32) are created in their companion products and are deferred to those products and the vendor's official documentation. This guide chooses between them and validates the outcome; it does not re-create them.

Government / GCC High note: the portal URLs below are Commercial. In US sovereign clouds use the *.us equivalents — Intune/Endpoint at https://endpoint.microsoft.us, Entra at https://entra.microsoft.us, and sign-in at login.microsoftonline.us — and verify each step for GCC High, as feature availability and portal paths can differ. Do not assume Commercial steps map one-to-one; confirm against Microsoft US Gov documentation.

## Object naming convention (use verbatim)

| Object | Name | Created where |
| --- | --- | --- |
| Pilot group | PILOT – Pre-Logon First-Logon Users | This product (PREVPN-Set-ScopeTargeting.ps1) |
| Production group | PROD – Pre-Logon First-Logon Users | This product (PREVPN-Set-ScopeTargeting.ps1) |
| Device-tunnel profile (referenced) | AOVPN – Device Tunnel – ProfileXML – Windows | Companion device-tunnel product |
| SBL/PLAP app (referenced) | Cisco Secure Client – Pre-Logon (SBL) – Win32 | Companion SBL/PLAP product |

__________________________________________________

# Phase 1 — Assess

Confirm every item in 02-requirements.md passes.

Build the join-type inventory and pre-logon readiness baseline:

powershell -ExecutionPolicy Bypass -File .\scripts\PREVPN-Discovery.ps1    Review the readiness table: counts by join type (hybrid / domain-joined / Entra-joined), whether a    device-tunnel profile or the SBL/PLAP app is present, and pilot/prod group membership.

Note which devices are hybrid/domain-joined (the ones the two scenarios apply to) versus

Entra-joined (which usually need neither approach).

Gate A (Assess): You have the join-type mix, you know which devices are in scope for pre-logon, and all requirements pass. If the fleet is overwhelmingly Entra-joined, confirm you actually need pre-logon at all before proceeding.

__________________________________________________

# Phase 2 — Configure (choose the approach)

## 2.0 Create the segmentation groups

Use the script (recommended) or the portal.

Script: powershell -ExecutionPolicy Bypass -File .\scripts\PREVPN-Set-ScopeTargeting.ps1

(creates PILOT – Pre-Logon First-Logon Users and, with -CreateProd,   PROD – Pre-Logon First-Logon Users, and adds the members you supply).

Portal: Entra admin center → Groups > New group > Security → name

PILOT – Pre-Logon First-Logon Users → add pilot members → Create. Repeat for the prod group.

## 2.1 Run the decision matrix — pick device tunnel or SBL/PLAP

Work down the matrix. The first row that forces a choice wins; use the later rows to confirm.

| # | Question | If this is true → | Approach |
| --- | --- | --- | --- |
| 1 | Are the in-scope devices Entra-joined (cloud-only)? | They authenticate against Entra in the cloud; a first logon and password change work without an on-prem DC. Do not deploy a pre-logon tunnel — use SSPR/TAP for the cloud paths. | Neither |
| 2 | Are devices domain-joined / hybrid-joined? | The scenarios apply — continue to row 3. | (continue) |
| 3 | Are all in-scope devices Windows Enterprise / Education with a machine-cert PKI and an IKEv2 gateway? | You can run a silent, no-user-action machine tunnel at boot. | Device tunnel (A) |
| 4 | Do you already run Cisco Secure Client, or cannot meet the Enterprise/Education + machine-cert + IKEv2 bar? | Use the logon-screen VPN the user brings up before signing in. | SBL / PLAP (B) |
| 5 | Do you want the user to choose the network before logon, or need a manual fallback? | SBL/PLAP is user-initiated at the logon screen. | SBL / PLAP (B) |
| 6 | Support model: fully hands-off vs. help-desk-guided first connect? | Hands-off → device tunnel (A); guided/manual → SBL/PLAP (B). | (tie-break) |

Record the decision (approach, and why) in your runbook. If devices split across categories, you may run both (device tunnel for the Enterprise/Education + PKI cohort, SBL/PLAP for the rest) — segment each cohort with the pilot/prod groups.

## 2.2 Confirm the chosen approach's objects exist

You do not build the tunnel here — you confirm the companion product deployed it.

If you chose the device tunnel (A): confirm AOVPN – Device Tunnel – ProfileXML – Windows

exists and is assigned (deploy it via the companion device-tunnel product if not).   PREVPN-Discovery.ps1 flags whether a device-tunnel profile is present.

If you chose SBL/PLAP (B): confirm Cisco Secure Client – Pre-Logon (SBL) – Win32 exists and is

assigned (deploy it via the companion SBL/PLAP product if not). PREVPN-Discovery.ps1 flags whether   the SBL app is present.

Gate B (Configure): The approach is chosen and recorded, the segmentation groups exist, and the chosen approach's object is present and assigned. Re-run PREVPN-Discovery.ps1 — the fleet should now show a pre-logon path for the in-scope devices.

__________________________________________________

# Phase 3 — Pilot

Put a representative cohort into PILOT – Pre-Logon First-Logon Users:

at least one hybrid-joined device,

at least one domain-joined device (if you have any),

and one Entra-joined device as a control (to confirm it does *not* need pre-logon).

Ensure the chosen approach's object (device-tunnel profile or SBL app) is assigned so the pilot

devices actually have the pre-logon capability.

On a pilot device, confirm the capability landed:

powershell -ExecutionPolicy Bypass -File .\scripts\PREVPN-Validation.ps1    It reports the join type, whether a pre-logon tunnel exists, the machine cert (if device tunnel),    and a best-effort DC reachability check.

Gate C (Pilot): Every in-scope pilot device shows a pre-logon path present and a DC reachable through it (PREVPN-Validation.ps1 = PASS). The Entra-joined control shows *no* pre-logon path and still signs in — confirming it did not need one. If a pilot device fails, go to 06-troubleshooting.md.

__________________________________________________

# Phase 4 — Validate (the two decisive scenarios)

These are the tests this product exists for. Run both on the pilot before expanding. Full pass/fail detail is in 05-testing.md (T1 and T2).

Scenario 1 — First-time off-network logon. Take a freshly provisioned hybrid/domain-joined

device with a user who has never logged on to it, keep it off the corporate network, and    confirm the first interactive logon succeeds because the pre-logon tunnel brought a DC into    reach (device tunnel auto-up at the logon screen, or the user brings up SBL/PLAP first).

Scenario 2 — Off-network password change. Take a user whose password is expired (or force a

change), off-network, and confirm they can change the password at the logon/lock screen and    sign in — because the tunnel carried the AD password change to a DC.

Run the fleet readiness roll-up to see pilot coverage:

powershell -ExecutionPolicy Bypass -File .\scripts\PREVPN-Report.ps1

Gate D (Validate): On the pilot, both scenarios PASS on every in-scope join type, and the Entra-joined control confirms the cloud paths (ordinary logon; SSPR/TAP for password). All Testing gates are green. Only then expand.

__________________________________________________

# Phase 5 — Expand

Add PROD – Pre-Logon First-Logon Users to the chosen approach's assignment (via the companion

product), keeping the pilot group assigned. Ensure only hybrid/domain-joined devices are    targeted — do not push a pre-logon tunnel to Entra-joined devices that don't need it.

Expand in waves for large fleets; watch PREVPN-Report.ps1 between waves for coverage of the

pre-logon path across in-scope devices.

Remediate stragglers with PREVPN-Remediation.ps1 (defaults to -WhatIf preview — it adds

devices/users lacking a pre-logon path to the pilot group for the chosen approach and prints    guidance; it does not create VPN profiles — that is the companion products' job).

Keep the break-glass fallback (R8: local admin, TAP, on-network onboarding) documented and

ready for any device where pre-logon VPN fails.

Rollback (any phase): Exclude the target group from the chosen approach's assignment (in the companion product) and fall back to on-network first onboarding / SSPR / TAP per R8. No VPN profile is created by this product, so rollback here is purely a targeting/segmentation change.

Gate E (Expand): In-scope coverage meets your target (e.g. ≥ 95% of hybrid/domain-joined devices have a validated pre-logon path); Entra-joined devices are correctly excluded; both scenarios remain green on spot-checks. The decision is implemented and validated.

# Testing & Validation — Pre-Logon VPN: First-Logon & Off-Network Password Reset

Run these tests on the pilot before expanding, and spot-check during expansion. Each test has an explicit pass/fail gate. A phase is only "done" when its gate is PASS. Object names match the Implementation guide verbatim. The two decisive scenario tests are T1 (first-time off-network logon) and T2 (off-network password change) — this product exists to prove them.

Scope note: these tests validate the outcome — that a never-logged-on user and an expired-password user can get in from off the network — and that the pre-logon path and DC reachability are present. Building the tunnel itself is done in the companion products; deep VPN gateway / head-end diagnostics are deferred to those products and the vendor's documentation.

## Test matrix overview

| # | Test | Where | Pass gate |
| --- | --- | --- | --- |
| T1 | First-time off-network logon | Freshly provisioned pilot device | Never-logged-on user completes first logon off-network |
| T2 | Off-network password change | Pilot device, expired password | User changes password at logon/lock screen and signs in |
| T3 | Pre-logon path present | On-device validation script | Tunnel (device tunnel or SBL/PLAP) present |
| T4 | DC reachable through the tunnel | Pilot device | A DC is located/reachable once the tunnel is up |
| T5 | Machine cert present (device tunnel only) | Pilot device | Valid cert in LocalMachine\My, chains to trusted CA |
| T6 | Entra-joined control behaves correctly | Entra-joined device | Signs in with no pre-logon tunnel; SSPR/TAP cover password |
| T7 | Fleet readiness roll-up | Report script | In-scope coverage ≥ target |
| T8 | Break-glass / fallback | Test device | Local admin / TAP / on-network path recovers a failed device |

__________________________________________________

## T1 — First-time off-network logon (the decisive test #1)

Steps: Take a freshly provisioned hybrid-joined (or domain-joined) device that a specific test user has never signed in to (no cached credential for that user). Keep the device off the corporate network (e.g. home Wi-Fi / hotspot). Attempt the user's first interactive Windows logon:

Device tunnel (A): the machine tunnel should already be up at the logon screen (auto at boot);

submit the credentials.

SBL / PLAP (B): at the logon screen, use the network/VPN option to bring up

Cisco Secure Client – Pre-Logon (SBL) – Win32 first, then submit the credentials. PASS: The first interactive logon succeeds off-network — the DC was reachable through the pre-logon tunnel and validated the never-before-cached user. FAIL: Logon rejected / "no logon servers available" → see Troubleshooting §First logon still fails (tunnel not up before credential submit, DC not reachable, or wrong approach for the join type).

## T2 — Off-network password change (the decisive test #2)

Steps: For a pilot user, expire the password (or set "must change at next logon"). Off-network, have the user reach the logon/lock screen and attempt the password change:

Device tunnel (A): the machine tunnel is up at the lock screen; change the password.

SBL / PLAP (B): bring up the pre-logon VPN first, then change the password.

PASS: The password change completes and the user signs in — the AD/Kerberos password change reached a DC through the tunnel. FAIL: "Unable to change password" / change not accepted → see Troubleshooting §Password change fails (no DC path, clock skew). Note that SSPR alone does not satisfy a hybrid/domain-joined device's local interactive change — confirm the DC path.

## T3 — Pre-logon path present

Steps: On a pilot device run PREVPN-Validation.ps1. PASS: The script reports a pre-logon tunnel present — a device tunnel (Get-VpnConnection -AllUserConnection) or the SBL/PLAP credential provider (vpnplap64.dll) — matching the chosen approach. FAIL: No pre-logon capability found → the chosen approach's object is not deployed/assigned; fix via the companion product, then re-run.

## T4 — DC reachable through the tunnel

Steps: With the tunnel up on a pilot device, run PREVPN-Validation.ps1 (it performs a best-effort DC check), or manually nltest /dsgetdc:<domain> / Test-NetConnection <dc-fqdn> -Port 389. PASS: A domain controller is located and reachable through the tunnel. FAIL: No DC found / unreachable → see Troubleshooting §First logon still fails (routes/DNS/firewall for the DC subnets through the tunnel).

## T5 — Machine certificate present (device-tunnel deployments only)

Steps: On a device-tunnel pilot device, confirm a valid machine certificate is in LocalMachine\My and chains to a CA the gateway trusts (PREVPN-Validation.ps1 -RequireCertificate). PASS: Certificate present, not expired, correct chain. FAIL: No/invalid cert → the silent tunnel cannot authenticate; fix the machine-cert profile in the companion device-tunnel product. (Not applicable to SBL/PLAP.)

## T6 — Entra-joined control behaves correctly

Steps: On the Entra-joined control device, confirm a first sign-in and (if applicable) a password change work without any pre-logon tunnel; confirm SSPR/TAP cover the cloud password path. PASS: The Entra-joined device signs in over ordinary internet with no pre-logon path present — confirming cloud-only devices do not need this deployment. FAIL: If it appears to need a pre-logon tunnel, re-check the join type (dsregcmd /status) — it may actually be hybrid-joined, not Entra-joined.

## T7 — Fleet readiness roll-up

Steps: Run PREVPN-Report.ps1; review counts by join type and the coverage % of in-scope (hybrid/domain-joined) devices that have a pre-logon path. PASS (pilot): 100% of in-scope pilot devices have a validated pre-logon path. PASS (expand): Coverage ≥ your target (e.g. ≥ 95%) with remaining gaps triaged. FAIL: Coverage below target → remediate with PREVPN-Remediation.ps1 (adds lacking devices/users to the pilot group for the chosen approach) before widening.

## T8 — Break-glass / fallback verification

Steps: On a disposable test device, simulate a pre-logon failure (e.g. gateway unreachable) and confirm a recovery path works: local administrator logon, TAP for a cloud-capable first sign-in, or bringing the device on-network once. PASS: At least one break-glass path recovers the device without stranding the user. FAIL: No fallback works → establish the R8 break-glass path before expanding.

__________________________________________________

## Overall exit criteria (before Expand)

T1 and T2 PASS on every in-scope join type, T3–T5 PASS on the pilot, T6 confirms the Entra-joined control needs no tunnel, T7 shows 100% in-scope pilot coverage, and T8 confirms a working break-glass path. Record results against each gate; only then proceed to Phase 5 (Expand).

# Troubleshooting — Pre-Logon VPN: First-Logon & Off-Network Password Reset

Common failures and fixes, grouped by symptom. Object names match the Implementation guide. Work top-down within a section — the first cause listed is the most common.

Scope boundary: the pre-logon tunnel itself is built in the companion products (device tunnel / SBL-PLAP) and gateway/head-end internals are deferred to those products and the vendor's official documentation. This guide resolves the decision + scenario problems — first-logon, off-network password change, join-type confusion, and DC reachability — and tells you when a failure points back at the companion build or the network.

__________________________________________________

## §First logon still fails — the never-logged-on user can't sign in off-network

Symptom: A freshly provisioned device with a user who has never signed in shows "There are currently no logon servers available to service the logon request" (or similar) off-network.

Tunnel not up *before* credentials are submitted. The DC path must exist at the credential

prompt. For the device tunnel, confirm it comes up automatically at boot/logon screen    (Get-VpnConnection -AllUserConnection shows it; it must be a device/machine tunnel, not a user    tunnel). For SBL/PLAP, the user must bring up the pre-logon VPN at the logon screen first,    then submit credentials — if they type credentials before connecting, there is no DC path yet.

DC not reachable through the tunnel. Even with the tunnel up, the DC subnets/DNS may not route

through it. Run PREVPN-Validation.ps1 (DC check) or nltest /dsgetdc:<domain> with the tunnel up.    Fix routes/split-tunnel and DNS so the DC is reachable, and open the AD ports (DNS 53, Kerberos 88,    LDAP 389, etc.) from the VPN client range to the DCs (network/companion task).

Wrong approach for the join type. If the device is Entra-joined (cloud-only), it does not

use an on-prem DC and does not need a pre-logon tunnel — a "failure" here usually means the device    was mis-identified. Confirm with dsregcmd /status (AzureAdJoined=YES + DomainJoined=NO =    Entra-joined). If it is genuinely hybrid/domain-joined, ensure the chosen approach's object is    deployed and assigned.

(Device tunnel) machine cert missing/invalid. No valid LocalMachine\My cert that the gateway

trusts → the silent tunnel never authenticates, so no DC path at logon. Fix the machine-cert profile    in the companion device-tunnel product (PREVPN-Validation.ps1 -RequireCertificate confirms).

(Device tunnel) OS SKU not Enterprise/Education. The device tunnel is unsupported on Windows

Pro/Home. Confirm the SKU (R6) or switch that device to SBL/PLAP.

Cached-credential misunderstanding. Cached credentials only help a user who has already

signed in on that device. A never-logged-on user has nothing cached and requires a live DC path    — this is expected, not a bug; the fix is the pre-logon tunnel, not cached-credential settings.

## §Password change fails — expired password won't change off-network

Symptom: At the logon/lock screen off-network, the user cannot change an expired password ("Unable to update the password. The value provided … does not meet …" is a *policy* error; "no DC" is a *reachability* error).

No DC path at the moment of change. The AD password change must reach a DC. Bring the pre-logon

tunnel up first (device tunnel should already be up; SBL/PLAP the user connects first), then    change the password. Confirm DC reachability with PREVPN-Validation.ps1.

Clock skew. Kerberos rejects password operations when device time is too far from the DC's

(default tolerance five minutes). Correct the device clock/time zone and retry.

SSPR assumed to be enough (it isn't, for hybrid/domain-joined). SSPR resets the directory

password in the cloud; with writeback it updates the on-prem directory — but the local interactive    change at the Windows lock screen still expects a DC path. Use SSPR/TAP for the cloud-capable    paths, but for a hybrid/domain-joined device's lock-screen change, the DC path via the tunnel is    still required. Validate the real behavior (T2).

Password policy rejection (not a network problem). If the tunnel and DC are fine but the change

is refused on complexity/history/age, it is an AD policy rejection — the user must pick a    compliant password; this is not a pre-logon-VPN issue.

## §Entra-joined confusion — "do cloud-only devices need this?"

Symptom: Uncertainty about whether an Entra-joined device needs a pre-logon tunnel; or a pre-logon tunnel was deployed to cloud-only devices unnecessarily.

Entra-joined devices authenticate against the cloud, not a DC. A first sign-in works over

ordinary internet and the password lives in Entra — no pre-logon tunnel is needed. Cached    cloud credentials (PRT/Web Account Manager) cover subsequent sign-ins.

Confirm the join type before deploying anything. dsregcmd /status: AzureAdJoined=YES,

DomainJoined=NO, EnterpriseJoined=NO = Entra-joined. DomainJoined=YES +    AzureAdJoined=YES = hybrid-joined (needs a DC path). PREVPN-Discovery.ps1 reports the mix.

Remove over-deployment. If a device tunnel/SBL was targeted at Entra-joined devices, exclude

them from the chosen approach's assignment — they don't need it and it only adds surface/support.

Password path for Entra-joined: use SSPR and TAP; there is no on-prem DC dependency.

## §Pre-logon path not present — validation says no tunnel

Symptom: PREVPN-Validation.ps1 reports no device tunnel and no SBL/PLAP provider on a device that should have one.

Chosen approach's object not deployed/assigned. Confirm `AOVPN – Device Tunnel – ProfileXML –

Windows (device tunnel) or Cisco Secure Client – Pre-Logon (SBL) – Win32` (SBL) exists and is    assigned to the device's group — deploy/assign it via the companion product.

Device not in the segmentation group. Confirm the device/user is in `PILOT – Pre-Logon

First-Logon Users (or the prod group) so the companion product's assignment reaches it. Use    PREVPN-Remediation.ps1` to add lacking devices/users, then sync.

Not yet synced. Force a sync and allow time for the companion product's profile/app to land,

then re-run validation.

## §Script / reporting issues

`Connect-MgGraph` fails or lacks scopes. Install the SDK (`Install-Module Microsoft.Graph

-Scope CurrentUser) and consent to the scopes each script lists in its header. Read-only scripts    need only .Read.All scopes. (PREVPN-Validation.ps1` needs no Graph — it runs locally.)

Join type shows unknown. PREVPN-Validation.ps1 parses dsregcmd /status; run it in a normal

user context on the device. PREVPN-Discovery.ps1 derives join type from Entra device    trustType — a device missing from Entra shows unknown until it registers.

Remediation "made no changes." By design — it defaults to -WhatIf. Re-run with

-WhatIf:$false after reviewing the previewed actions. Remember it only adjusts group    membership for the chosen approach; it never creates VPN profiles.

__________________________________________________

If first-logon or password-change still fails after the decision side is confirmed healthy (right approach for the join type, pre-logon path present, DC reachable, clock in sync), treat it as a companion-product / network / vendor head-end issue and continue with that product's troubleshooting and the vendor's official documentation.

# Best Practices — Pre-Logon VPN: First-Logon & Off-Network Password Reset

Field-proven practices for the decision + scenario + validation layer. These keep the pre-logon decision defensible, the scenarios reliable, and the fleet free of unnecessary tunnels.

## Decide by join type first

Start from the join-type inventory, always. Run PREVPN-Discovery.ps1 before deciding anything.

The first-logon / DC-reachability problem is a hybrid/domain-joined problem; deciding without the   join-type mix leads to over-deploying to cloud-only devices.

Never deploy a pre-logon tunnel to Entra-joined (cloud-only) devices. They authenticate against

Entra in the cloud; a first sign-in and password change work without an on-prem DC. Use SSPR/TAP for   their cloud password paths instead.

Let the matrix pick the approach, and record why. Device tunnel for the Enterprise/Education +

machine-cert + IKEv2 cohort (silent, no user action); SBL/PLAP where you already run Cisco Secure   Client or can't meet that bar (user-initiated at the logon screen). Write the decision down.

## Keep the three surfaces coherent

Reference the companion objects by their exact names. `AOVPN – Device Tunnel – ProfileXML –

Windows and Cisco Secure Client – Pre-Logon (SBL) – Win32` are created in the companion products —   never rename or fork them here; this product only decides and validates.

Don't rebuild the tunnel in this layer. If you find yourself editing a ProfileXML or the SBL

module, you're in the wrong product — do that work in the companion product so the build stays in one   place.

Segment cohorts cleanly. Use PILOT – Pre-Logon First-Logon Users and `PROD – Pre-Logon

First-Logon Users` to stage validation and expansion; keep the pilot group assigned after expansion   as a fast test cohort.

## Validate the scenarios, not just the plumbing

Always run T1 and T2 end to end on the pilot. A tunnel that "exists" is not proof — prove that a

never-logged-on user completes first logon off-network and that an expired-password user can   change it at the lock screen. These two tests are the whole point.

Include an Entra-joined control in the pilot. Confirm it signs in with no pre-logon path — it

is your evidence that cloud-only devices don't need this deployment.

Confirm DC reachability separately. The tunnel coming up and a DC being reachable through it are

two different things — validate both (T3 and T4).

## Certificates and SKU (device tunnel)

Verify the machine cert and SKU before promising a silent tunnel. The device tunnel is silent

only when a valid LocalMachine\My machine certificate exists and the device is   Enterprise/Education. Confirm both (T5/R6) or route those devices to SBL/PLAP.

Watch machine-cert lifetime. A lapsed machine cert silently breaks the pre-logon tunnel — monitor

renewal in the companion product so devices never lose the DC path at logon.

## SSPR is a complement, not a replacement

Enable SSPR/TAP for the cloud-capable paths, but do not assume they remove the DC-path

requirement for a hybrid/domain-joined device's lock-screen password change. Document exactly   where SSPR helps (Entra-joined; directory reset via writeback) and where the DC path is still needed.

## Break-glass, always ready

Keep a documented fallback for every stranded-user case: local administrator recovery, a

Temporary Access Pass for cloud-capable first sign-in, and a "bring it on-network once" path.   Test the fallback (T8) before you need it.

Onboard the very first device on a known network when in doubt. For a brand-new hire, a single

first logon on a trusted network primes the cached credential and removes the off-network first-logon   risk entirely — a pragmatic fallback when pre-logon VPN isn't ready.

## Operate and monitor

Run `PREVPN-Report.ps1` on a schedule to track pre-logon coverage of in-scope devices as the

fleet changes, and to catch cloud-only devices that were targeted by mistake.

Remediate safely. PREVPN-Remediation.ps1 defaults to -WhatIf and only adjusts **group

membership** for the chosen approach — it never creates VPN profiles. Preview first, then re-run with   -WhatIf:$false.

Least-privilege admin. Groups Administrator + Intune Administrator for the operator; reserve

Global Administrator for tenant-wide changes only.

# Deliverables Summary — Pre-Logon VPN: First-Logon & Off-Network Password Reset

This solution is a complete, self-guided decision + scenario + validation package for pre-logon VPN — it helps you choose the right approach (Always On VPN device tunnel vs. Cisco Secure Client SBL/PLAP) for your fleet, explains the two hard scenarios by device join type, and validates them end to end. It references the two deployment products by their object names but does not re-teach their builds. Below is everything included.

## Documentation set (source/)

| Document | What it gives you |
| --- | --- |
| 01-solution-overview.md | The problem (no cached creds for first logon; expired password can't reach a DC), the two approaches, the decision matrix, why join type is the whole story, both scenarios, break-glass, and the Assess→Configure→Pilot→Validate→Expand model. |
| 02-requirements.md | Every prerequisite with Description / Why / Verify / Implement-if-missing — a chosen/deployed approach (or the companion product), segmentation groups, join-type inventory, DC reachability, machine cert + SKU (device tunnel only), optional SSPR, break-glass accounts. |
| 03-implementation.md | The ordered procedure: run readiness, choose the approach via the decision matrix, segment the pilot, confirm the chosen companion object, then validate the two scenarios — with Gates A–E framed around scenario validation. Includes the decision matrix as a table. |
| 05-testing.md | The validation matrix (T1–T8) with explicit PASS/FAIL gates — the two decisive scenario tests (first-time off-network logon; off-network password change) plus pre-logon-path, DC-reachability, machine-cert, Entra-joined-control, coverage, and break-glass tests. |
| 06-troubleshooting.md | Failure-by-symptom fixes: first logon still fails, password change fails, Entra-joined confusion, pre-logon path not present, script/reporting issues. |
| 07-best-practices.md | Field-proven practices for deciding by join type, keeping the three surfaces coherent, validating scenarios not plumbing, certs/SKU, SSPR as a complement, and break-glass. |
| executive-summary.md | One-page business-outcome summary for stakeholders. |
| global-requirements-network.md | Category-level Network prerequisites (shared across Network solutions). |

## PowerShell scripts (scripts/)

Discovery/report use the Microsoft Graph PowerShell SDK (read-only); validation runs locally on a device (no Graph); remediation and scope-targeting default to `-WhatIf` (preview) and change nothing until you re-run with -WhatIf:$false. Each script's header documents its exact purpose, run command, and required Graph scopes.

| Script | Purpose | Mode |
| --- | --- | --- |
| PREVPN-Discovery.ps1 | Fleet readiness: reports device join types (hybrid / domain-joined / Entra-joined), presence of a pre-logon capability (a device-tunnel ProfileXML profile or the SBL Win32 app), and pilot/prod group membership; recommends which approach fits the fleet. | Read-only |
| PREVPN-Validation.ps1 | On this device: detects join type (dsregcmd /status), whether a pre-logon tunnel exists (device tunnel via Get-VpnConnection -AllUserConnection or PLAP vpnplap64.dll), the machine cert (LocalMachine\My), and a best-effort DC reachability check. PASS = pre-logon capability present AND a DC reachable. | Read-only (local) |
| PREVPN-Report.ps1 | Fleet readiness roll-up — counts by join type and by pre-logon capability present/absent, with a coverage % of in-scope devices that have a pre-logon path. | Read-only |
| PREVPN-Remediation.ps1 | Safely adds devices/users lacking a pre-logon path to the pilot group for the chosen approach and prints guidance. Does NOT create VPN profiles (that's the companion products). | Write, default `-WhatIf` |
| PREVPN-Set-ScopeTargeting.ps1 | Creates/populates PILOT – Pre-Logon First-Logon Users (and optional PROD) as assignable security groups. Idempotent. | Write, default `-WhatIf` |

## The consistent object naming convention

Every artifact is named to a convention and reused verbatim across docs, tests, troubleshooting, and scripts (so the scripts find objects deterministically):

Segmentation groups: PILOT – Pre-Logon First-Logon Users, PROD – Pre-Logon First-Logon Users

Referenced (created in companion products): the device-tunnel profile `AOVPN – Device Tunnel –

ProfileXML – Windows and the SBL app Cisco Secure Client – Pre-Logon (SBL) – Win32`

## Scope boundary (what is deferred)

This is the decision + scenario + validation layer. The step-by-step device-tunnel and SBL/PLAP builds live in their companion products and, with IKEv2/ProfileXML and Cisco head-end internals, are deferred to those products and the vendor's official documentation. This solution chooses between the two approaches, explains and validates the two scenarios by join type, and reports fleet readiness — it consumes the companion products' objects rather than recreating them.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## PREVPN-Discovery.ps1

Purpose: Read-only readiness sweep for the pre-logon VPN decision. Reports how the fleet's Windows devices are joined (Entra hybrid-joined vs Entra-joined vs domain-joined) from Entra device trustType, whether a pre-logon capability is deployed (a device-tunnel ProfileXML profile OR the Cisco Secure Client SBL Win32 app), and the pilot/production segmentation-group membership. Ends with a recommendation of which approach fits the fleet. Makes NO changes and creates NO VPN profiles (deployment is done in the companion products). HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PREVPN-Discovery.ps1 Required Microsoft Graph scopes (delegated, read-only): Device.Read.All DeviceManagementApps.Read.All DeviceManagementConfiguration.Read.All Group.Read.All Directory.Read.All EXPECTED RESULTS A readiness table: join-type counts (hybrid / Entra-joined / domain-joined / unknown), whether the referenced device-tunnel profile and the SBL app are Found/Missing, pilot/prod group counts, and a recommended approach. Hybrid/domain-joined devices are the ones the two scenarios apply to; Entra-joined largely avoid them. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Vendor internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\PREVPN-Discovery.ps1 Required Microsoft Graph scopes (delegated, read-only): Device.Read.All DeviceManagementApps.Read.All DeviceManagementConfiguration.Read.All Group.Read.All Directory.Read.All EXPECTED RESULTS A readiness table: join-type counts (hybrid / Entra-joined / domain-joined / unknown), whether the referenced device-tunnel profile and the SBL app are Found/Missing, pilot/prod group counts, and a recommended approach. Hybrid/domain-joined devices are the ones the two scenarios apply to; Entra-joined largely avoid them. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Vendor internals deferred to vendor docs. >

## PREVPN-Remediation.ps1

Purpose: Safe remediation for the pre-logon VPN decision. Finds IN-SCOPE Windows devices (Entra hybrid-joined / domain-joined) that are NOT yet members of the segmentation group for the chosen approach, and adds them so the companion product's pre-logon assignment reaches them. It does NOT create VPN profiles or apps — that is the job of the companion device-tunnel / SBL-PLAP products. Defaults to preview only (-WhatIf): it PRINTS what it would do and changes nothing until you re-run with -WhatIf:$false. Entra-joined (cloud-only) devices are skipped by design (they do not need a pre-logon tunnel). HOW TO RUN Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\PREVPN-Remediation.ps1 Apply changes: powershell -ExecutionPolicy Bypass -File .\PREVPN-Remediation.ps1 -WhatIf:$false Required Microsoft Graph scopes (delegated): Device.Read.All Group.ReadWrite.All GroupMember.ReadWrite.All Directory.Read.All EXPECTED RESULTS A plan listing each in-scope device to add to the target group. In preview every line is prefixed [WHATIF]. With -WhatIf:$false each add prints [DONE]/[FAILED]. After applying, deploy (or confirm) the chosen approach via its companion product, then re-run PREVPN-Report.ps1. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). No VPN profiles created here. Vendor internals deferred to vendor docs. >

How to run: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\PREVPN-Remediation.ps1 Apply changes: powershell -ExecutionPolicy Bypass -File .\PREVPN-Remediation.ps1 -WhatIf:$false Required Microsoft Graph scopes (delegated): Device.Read.All Group.ReadWrite.All GroupMember.ReadWrite.All Directory.Read.All EXPECTED RESULTS A plan listing each in-scope device to add to the target group. In preview every line is prefixed [WHATIF]. With -WhatIf:$false each add prints [DONE]/[FAILED]. After applying, deploy (or confirm) the chosen approach via its companion product, then re-run PREVPN-Report.ps1. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). No VPN profiles created here. Vendor internals deferred to vendor docs. >

## PREVPN-Report.ps1

Purpose: Read-only fleet roll-up for the pre-logon VPN decision. Counts Windows devices by join type (Entra hybrid-joined / domain-joined / Entra-joined / registered / unknown) and estimates pre-logon-path coverage for the IN-SCOPE (hybrid + domain-joined) devices by whether the referenced pre-logon objects are deployed and assigned — the device-tunnel ProfileXML profile and/or the SBL Win32 app. Prints a coverage percentage and an optional CSV. Makes NO changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PREVPN-Report.ps1 Optional: -CsvPath .\prevpn-readiness.csv to export the per-join-type rows. Required Microsoft Graph scopes (delegated, read-only): Device.Read.All DeviceManagementApps.Read.All DeviceManagementConfiguration.Read.All EXPECTED RESULTS A join-type table, a pre-logon-capability table (device tunnel / SBL present + assigned), and a coverage % = share of in-scope devices that have a deployed+assigned pre-logon path. Target: pilot 100% of in-scope devices; expansion >= your threshold (e.g. 95%). Entra-joined devices are reported separately and excluded from the in-scope denominator. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Vendor internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\PREVPN-Report.ps1 Optional: -CsvPath .\prevpn-readiness.csv to export the per-join-type rows. Required Microsoft Graph scopes (delegated, read-only): Device.Read.All DeviceManagementApps.Read.All DeviceManagementConfiguration.Read.All EXPECTED RESULTS A join-type table, a pre-logon-capability table (device tunnel / SBL present + assigned), and a coverage % = share of in-scope devices that have a deployed+assigned pre-logon path. Target: pilot 100% of in-scope devices; expansion >= your threshold (e.g. 95%). Entra-joined devices are reported separately and excluded from the in-scope denominator. .NOTES White-label — the repeatable way. Read-only against Microsoft Graph. Vendor internals deferred to vendor docs. >

## PREVPN-Set-ScopeTargeting.ps1

Purpose: Creates the segmentation target groups for the pre-logon VPN decision — 'PILOT – Pre-Logon First-Logon Users' and (optionally) 'PROD – Pre-Logon First-Logon Users' — as assignable security groups, and adds the members you supply (by user principal name). Idempotent: if a group already exists it is reused, and members already present are skipped. Defaults to preview only (-WhatIf); re-run with -WhatIf:$false to actually create/populate. These groups are the cohorts you validate the two scenarios against; the chosen approach's VPN objects are then assigned to them in the COMPANION product. HOW TO RUN Preview: powershell -ExecutionPolicy Bypass -File .\PREVPN-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com,user2@your-domain.com Apply: powershell -ExecutionPolicy Bypass -File .\PREVPN-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com -WhatIf:$false Required Microsoft Graph scopes (delegated): Group.ReadWrite.All GroupMember.ReadWrite.All User.Read.All EXPECTED RESULTS The pilot group (and prod group if -CreateProd) exist and contain the listed members. In preview each create/add is prefixed [WHATIF]; with -WhatIf:$false each prints [DONE]/[FAILED]. These exact group names are the cohorts referenced in 03-implementation.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). No VPN profiles created here. Vendor internals deferred to vendor docs. >

How to run: Preview: powershell -ExecutionPolicy Bypass -File .\PREVPN-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com,user2@your-domain.com Apply: powershell -ExecutionPolicy Bypass -File .\PREVPN-Set-ScopeTargeting.ps1 -PilotMembers user1@your-domain.com -WhatIf:$false Required Microsoft Graph scopes (delegated): Group.ReadWrite.All GroupMember.ReadWrite.All User.Read.All EXPECTED RESULTS The pilot group (and prod group if -CreateProd) exist and contain the listed members. In preview each create/add is prefixed [WHATIF]; with -WhatIf:$false each prints [DONE]/[FAILED]. These exact group names are the cohorts referenced in 03-implementation.md. .NOTES White-label — the repeatable way. Write actions gated behind -WhatIf (default ON). No VPN profiles created here. Vendor internals deferred to vendor docs. >

## PREVPN-Validation.ps1

Purpose: Local, read-only validation run ON a pilot Windows device. Detects the device join type (dsregcmd /status), whether a pre-logon tunnel exists (an Always On VPN DEVICE tunnel via Get-VpnConnection -AllUserConnection, OR the Cisco Secure Client Start Before Logon credential provider vpnplap64.dll), whether a machine/device certificate is present (LocalMachine\My), and a best-effort domain-controller reachability check. Prints a clear PASS/FAIL so a pilot device can be counted as pre-logon-ready. Makes NO changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PREVPN-Validation.ps1 Optional: -DcFqdn dc01.your-domain.com   check reachability to a specific DC (port 389) -RequireCertificate            require a LocalMachine\My cert (device-tunnel deployments) No Microsoft Graph scopes needed — this inspects the local device only. EXPECTED RESULTS A checklist: join type (hybrid / domain-joined / Entra-joined), pre-logon path present (device tunnel or PLAP), machine cert present (if checked), and a DC reachable. Overall PASS when a pre-logon capability is present AND a domain controller is reachable through it. On an Entra-joined (cloud-only) device the script reports that no pre-logon tunnel is needed. .NOTES White-label — the repeatable way. Read-only local inspection. Vendor internals deferred to vendor docs. >

How to run: powershell -ExecutionPolicy Bypass -File .\PREVPN-Validation.ps1 Optional: -DcFqdn dc01.your-domain.com   check reachability to a specific DC (port 389) -RequireCertificate            require a LocalMachine\My cert (device-tunnel deployments) No Microsoft Graph scopes needed — this inspects the local device only. EXPECTED RESULTS A checklist: join type (hybrid / domain-joined / Entra-joined), pre-logon path present (device tunnel or PLAP), machine cert present (if checked), and a DC reachable. Overall PASS when a pre-logon capability is present AND a domain controller is reachable through it. On an Entra-joined (cloud-only) device the script reports that no pre-logon tunnel is needed. .NOTES White-label — the repeatable way. Read-only local inspection. Vendor internals deferred to vendor docs. >