Android Dedicated (COSU) / Kiosk Device Enrollment & Management in Intune

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Android Dedicated (COSU) / Kiosk Device Enrollment & Management (Microsoft Intune)

Frontline, warehouse, retail, logistics, and clinical devices exist to do one job — scan, sign, display, capture — and nothing else. Left as ordinary tablets they wander into personal use, get set up inconsistently, and are hard to lock down and scale. The fix is Android Enterprise's dedicated (COSU) model in Microsoft Intune: company-owned, user-less devices that boot straight into a kiosk and stay locked to their allowed app(s).

This solution stands that up end to end: the dedicated enrollment profile, enrollment by token / QR / NFC / zero-touch, the kiosk (single-app or multi-app), device restrictions, managed Google Play app delivery to devices that have no signed-in user, and remote management — all validated on a pilot before you scale. It is a complete, deploy-it-today package written for an administrator with no prior dedicated-device experience.

## What you get

A plain-language Solution Overview of the dedicated/COSU model, the four enrollment methods

(token/QR/NFC/zero-touch), single- vs multi-app kiosk, and how apps reach a user-less device.

A Requirements Guide with verify / implement-if-missing for every prerequisite (the category

Android requirements — Intune tenant, managed Google Play binding, roles, network, pilot — are   referenced, not repeated).

An Implementation Guide of precise, ordered Intune admin center + Microsoft Graph steps:

enrollment profile, dynamic device group, app assignment, the kiosk profile, enrollment, and   validation — pilot-first, each artifact named, with pass/fail gates and rollback.

Five PowerShell scripts for readiness discovery, safe configuration (-WhatIf), the

only-allowed-apps kiosk validation, fleet health/inventory reporting, and scope targeting.

Testing and Troubleshooting guides for a confident rollout.

## What this delivers

Purpose-built Android devices enrolled at scale by the method that fits the fleet, locked to their app(s) by single- or multi-app kiosk, fed managed Google Play apps to the device with no user, and remotely managed — consistent and tamper-resistant. OEM/rugged devices (Zebra, Samsung) are supported at the pattern level via OEMConfig.

## The deployment model

Assess → Design → Configure → Pilot → Validate → Expand — build the profile and kiosk, prove them on a handful of devices, then roll out in waves.

## An honest note

Dedicated is for corporate-owned, single-purpose devices only; reversing the enrollment model requires a factory reset. The AMAPI transition and whether a change forces re-enrollment are actively evolving — where behavior is version-dependent, this package flags "verify against current Microsoft guidance / your tenant" rather than asserting it.

## Outcome

A fleet of Android dedicated (COSU) devices that boot straight to the job, enrolled consistently, locked to their apps, and remotely managed — validated before you scale.

# 1. Solution Overview — Android Dedicated (COSU) / Kiosk Device Enrollment & Management in Intune

## What this solution is

This solution stands up Android Enterprise dedicated devices — Google's COSU (Corporate-Owned, Single-Use) model — in Microsoft Intune. Dedicated devices are company-owned, have no user affinity, and boot straight into a kiosk: either one app (single-app kiosk) or a curated set of apps on a locked launcher (multi-app kiosk). This is the model for frontline, warehouse, retail, logistics, and clinical devices that exist to do one job and nothing else.

It covers the whole path: choosing and building the dedicated enrollment profile, enrolling devices by token / QR code / NFC / zero-touch, applying the kiosk profile and device restrictions, delivering managed Google Play apps to devices that have no user signed in, and remotely managing the fleet — validated on a pilot before you scale.

It is vendor-neutral. Samsung Knox and Zebra (and other rugged/kiosk OEMs) are covered at the pattern level — where an OEM extension or OEMConfig app changes a step, this solution names the action and defers the OEM console/agent specifics to the vendor's documentation.

## The dedicated (COSU) model in one paragraph

A dedicated device is enrolled as an Android Enterprise device-owner with no user account. Because there is no user, everything is targeted at the device, not a person: enrollment is driven by an enrollment profile / token, and policy and apps are assigned to a device group (typically a dynamic device group keyed on the enrollment profile name). The device runs in kiosk mode — Android's lock-task mode — so the user cannot leave the allowed app(s), reach settings, or use the device personally.

## The four enrollment methods (pick per device fleet)

The dedicated enrollment profile produces a token (a string) plus a QR code that carry the enrollment. From a factory-reset device you choose how that token is delivered:

QR code — on the setup "Welcome" screen, tap the screen several times to launch the QR reader,

then scan the profile's QR code. The most common method for dedicated devices; no Google account or   typing needed.

Token / afw#setup (manual) — enter afw#setup where the setup asks to sign in, then supply the

enrollment token. Useful where a camera/QR is impractical.

NFC — bump a factory-reset device against an NFC "programmer" device running an NFC-provisioning

app that carries the token. A bulk method for identical hardware; the NFC bump payload is deferred to   the OEM/tooling.

Zero-touch enrollment — devices bought through a zero-touch reseller are pre-assigned an

enrollment configuration, so they enroll automatically on first boot with no scanning. Requires the   Android zero-touch portal (reseller-provisioned) linked to your EMM; the portal specifics are   deferred to Google/reseller documentation.

All four land the device on the same dedicated enrollment profile and therefore the same kiosk and restriction policy — the method only changes how the token reaches the device.

## Single-app vs multi-app kiosk

Single-app kiosk — the device locks to one app (e.g. a scanning app, a survey app, a

digital-signage player). The app launches on boot and the user cannot leave it. Configured on the   Android Enterprise device restrictions profile by setting the kiosk to that one app.

Multi-app kiosk — the device shows a locked launcher with a curated set of apps and

nothing else. Intune delivers this using Microsoft's Managed Home Screen app   (com.microsoft.launcher.enterprise) as the launcher, with the allowed apps listed in the kiosk   configuration. You control the grid, whether the user can change Wi-Fi/Bluetooth/volume, a session   PIN, screen-saver, and more.

Both are built on the androidDeviceOwnerGeneralDeviceConfiguration device-restrictions profile; multi-app additionally requires the Managed Home Screen app deployed to the device group.

## Managed Google Play app delivery to devices with no user

Because a dedicated device has no signed-in user, apps are delivered to the device: managed Google Play apps (androidManagedStoreApp) are assigned to the dedicated device group as Required, so they install at/after enrollment without any user action. The kiosk allow-list must reference apps that are actually assigned and installed — an app named in the kiosk but not assigned to the group will not appear. Keeping the app assignments and the kiosk allow-list in sync is a first-class validation in this solution.

## Remote management

Dedicated devices are managed remotely through Intune device actions — restart, wipe, retire, sync, remote-lock, and (where supported) remote assistance — plus policy/app updates that flow to the device group. The Reporting script surfaces fleet health (compliance, last check-in, OS version, OEM model) so you can spot stale or drifted devices.

## What is authored exactly vs deferred

Exact navigation is given for the Intune admin center (intune.microsoft.com) — the

dedicated enrollment profile, the kiosk/device-restrictions profile, managed Google Play app   assignment, enrollment restrictions, and device actions — and for Microsoft Graph automation.

The managed Google Play binding (account enterprise vs Google Workspace) is a **category

prerequisite** (global requirement G2) — confirm it is in place before enrolling.

OEM specifics (Samsung Knox, Zebra) and the zero-touch reseller portal are integrated at the

pattern level; their consoles/agents are deferred to the vendor's documentation.

The AMAPI transition and whether a policy change forces re-enrollment are actively evolving —

where behavior is version-dependent this solution flags "verify against current Microsoft guidance   / your tenant" rather than asserting it.

## Benefits

Boots to the job — devices power on straight into the allowed app(s); no personal use, no wandering.

Consistent at scale — one enrollment profile + one kiosk policy applied to every device, the same way.

User-less by design — no account to manage; policy and apps target the device group.

Choice of enrollment — token, QR, NFC, or zero-touch, all landing on the same profile.

Managed + reversible — remotely manageable, piloted first, with scripts to validate and report.

## Limitations (be honest with buyers)

Dedicated = corporate-owned, no user. It is not for BYOD or personal-plus-work phones (those are

other enrollment models). Choose dedicated only for purpose-built devices.

Re-enrollment sensitivity. Changing the enrollment model of a device generally requires a

factory reset and re-enrollment; some kiosk/restriction changes apply live while others may need a   reboot. Whether a specific change forces re-enrollment is version-dependent — verify against current   Microsoft guidance / your tenant, and treat enrollment-model changes as high-impact.

OEM/rugged features vary. Barcode-scanner, OEMConfig, and firmware-update behavior differ by

vendor (Zebra, Samsung) and are deferred to the OEM.

No managed Google Play binding = no dedicated devices. The category binding (G2) is a hard

prerequisite.

## The standard deployment model

Assess the fleet → design the profile + kiosk → configure the enrollment profile, kiosk, and app assignments → pilot-enroll a few devices → validate the locked-down experience → expand in waves. Pattern: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes.

# 2. Requirements Guide — Android Dedicated (COSU) / Kiosk Device Enrollment & Management

Verify every requirement before configuring. Each entry: Description · Why required · How to verify · How to implement if missing. Category-wide Android prerequisites (Intune tenant + Android Enterprise, the managed Google Play binding, least-privilege roles, enrollment-method decision + Graph toolchain, network reachability, pilot + change control) are in global-requirements-android.md — confirm those first; this guide adds the dedicated/COSU specifics and does not duplicate the six.

Object names used throughout (use verbatim): dedicated enrollment profile Android Dedicated - COSU - Pilot (and Android Dedicated - COSU - Prod); kiosk / device-restrictions profile Android Dedicated - Kiosk - Pilot; dedicated device group Android Dedicated - Devices - Pilot (dynamic, keyed on the enrollment profile name) and Android Dedicated - Devices - Prod; enrollment-restriction Android Dedicated - Enrollment Restriction - Pilot; Managed Home Screen app assignment (multi-app only) target = the dedicated device group.

## 2.1 Managed Google Play connection in place (category G2)

Description: Intune connected to managed Google Play — either the managed Google Play account enterprise (tenants without Google Workspace) or the Google Workspace / Cloud Identity ↔ Intune third-party EMM binding. One and only one model per tenant. Why required: Dedicated enrollment and all app delivery ride on the managed Google Play connection; without it you cannot create Android Enterprise enrollment profiles or assign apps. Why verify: Intune → Devices → Android → Android enterprise (or Enrollment) shows the connection bound/active; run COSU-Discovery.ps1 (reports the account-enterprise binding). How to implement if missing: Establish the binding first (this is a separate category solution), then return here.

## 2.2 Least-privilege administrative role

Description: Intune Administrator for enrollment-profile, kiosk-policy, and app work (Global Administrator only for the initial managed Google Play binding, which is a prerequisite, not part of this solution). Why required: Creating enrollment profiles, device-restriction/kiosk profiles, and app assignments requires the corresponding Intune role. How to verify: M365 admin center / Entra Roles shows Intune Administrator on the operator. How to implement if missing: Have a Global Admin assign the least-privilege role under change control.

## 2.3 Corporate-owned, user-less devices (dedicated is the right model)

Description: The target devices are company-owned, purpose-built, and intended to run with no user affinity (not personal / not BYOD). Why required: Dedicated (COSU) enrolls as an Android Enterprise device owner with no user; choosing it for personal devices is the wrong model and cannot be undone without a factory reset. How to verify: Confirm ownership and single-purpose use with the device owners; the devices are supplied factory-reset (or will be reset before enrollment). How to implement if missing: If devices need a user or personal use, choose a different enrollment model (work profile / fully managed) — not this solution.

## 2.4 Devices support Android Enterprise device-owner enrollment

Description: The device hardware/OS supports Android Enterprise device-owner mode and the chosen enrollment method (QR/NFC readers as needed; camera for QR; NFC for NFC bump). Why required: Kiosk/lock-task mode and dedicated enrollment require device-owner mode on a supported Android version; very old or non-GMS devices may not qualify. How to verify: Confirm the device model on Android Enterprise's supported/recommended list and the minimum Android version your kiosk features require; a factory-reset test device provisions to device owner. How to implement if missing: Use supported hardware; update Android to the required minimum before enrolling.

## 2.5 The dedicated enrollment profile + enrollment method decision

Description: A decided delivery method — QR / token (afw#setup) / NFC / zero-touch — and the Intune dedicated enrollment profile Android Dedicated - COSU - Pilot that produces the token/QR. Why required: Every method lands the device on the same profile; the profile's token has an expiry and the QR encodes it. How to verify: Intune → Devices → Android → Enrollment → Corporate-owned dedicated devices shows the profile with a non-expired token; run COSU-Discovery.ps1 (lists profiles + token expiry + enrolled count). How to implement if missing: Create it (Implementation Step 2) or with COSU-Set-Configuration.ps1; for zero-touch additionally link the reseller-provisioned zero-touch portal (deferred to Google/reseller docs).

## 2.6 Kiosk decision: single-app or multi-app (and the app list)

Description: A decision on single-app (one locked app) vs multi-app (curated set), and the exact package name(s) the kiosk will allow. Why required: The kiosk profile is built differently for each, and multi-app additionally needs the Managed Home Screen launcher; the allow-list must reference real, assigned apps. How to verify: You have the app package name(s) (from managed Google Play) and, for multi-app, have identified the Managed Home Screen app (com.microsoft.launcher.enterprise). How to implement if missing: Approve/select the apps in managed Google Play (2.7) and record their package names before building the kiosk.

## 2.7 Managed Google Play apps approved and available

Description: The kiosk app(s) are approved in managed Google Play and available in Intune as androidManagedStoreApp entries, ready to assign to the device group. Why required: Dedicated devices have no user, so apps must be assigned to the device as Required; a kiosk app that is not assigned/installed will not appear on the device. How to verify: Intune → Apps → Android lists the app(s); run COSU-Discovery.ps1 (reports managed store apps). How to implement if missing: Approve the app(s) in the managed Google Play surface inside Intune, then assign them in Implementation Step 4.

## 2.8 A dedicated device group (dynamic, keyed on the enrollment profile)

Description: An Entra device group that captures dedicated devices automatically — Android Dedicated - Devices - Pilot, typically a dynamic device group with a membership rule on the enrollment profile name. Why required: Dedicated devices have no user, so kiosk policy and apps are assigned to a device group; a dynamic rule on the profile name means every device enrolled with the profile is captured with no manual step. How to verify: Entra → Groups shows the group; run COSU-Report.ps1 (membership count). How to implement if missing: Create it with COSU-Set-ScopeTargeting.ps1 (default -WhatIf; add -Apply). Example dynamic rule: (device.enrollmentProfileName -eq "Android Dedicated - COSU - Pilot").

## 2.9 Enrollment restriction allowing corporate-owned dedicated Android

Description: Device platform enrollment restrictions that allow Android Enterprise corporate-owned (dedicated) enrollment for the operators/scope doing the pilot. Why required: If a restriction blocks corporate-owned Android or the platform, enrollment fails even with a valid token. How to verify: Intune → Devices → Enrollment → Enrollment restrictions → Device platform restrictions; confirm Android (corporate-owned) is allowed; COSU-Discovery.ps1 flags a blocking default. How to implement if missing: Adjust/scoped-create the restriction (Implementation Step 1).

## 2.10 Network reachability for enrollment + managed Google Play (category G5)

Description: The device network can reach the Google (managed Google Play, Android provisioning) and Microsoft (Intune, Entra) endpoints; QR/token/NFC/zero-touch provisioning all download the DPC and register the device. Why required: Blocked endpoints are the most common cause of "provisioning failed / can't complete setup" on dedicated devices. How to verify: Confirm the documented Google/Microsoft endpoints are allowed on the device VLAN/SSID. How to implement if missing: Allow the endpoints before enrolling (see category G5).

## 2.11 Pilot scope + change control (category G6)

Description: A small pilot set of representative dedicated devices and a change-control window; enrollment-model and connector changes are high-impact. Why required: The pilot proves the profile + kiosk before fleet rollout and protects production devices; some changes may force re-enrollment (verify against current guidance). How to verify: A named pilot device set and an approval window exist. How to implement if missing: Define the pilot and agree change control before production changes.

__________________________________________________

## Checklist

Managed Google Play connection bound/active (2.1 / category G2)

Intune Administrator role on the operator (2.2)

Devices are corporate-owned, user-less, purpose-built (2.3)

Hardware/OS supports Android Enterprise device-owner + chosen method (2.4)

Dedicated enrollment profile Android Dedicated - COSU - Pilot with a non-expired token (2.5)

Single-app vs multi-app decided; kiosk app package name(s) recorded (2.6)

Kiosk app(s) approved in managed Google Play and present in Intune (2.7)

Dynamic device group Android Dedicated - Devices - Pilot keyed on the profile name (2.8)

Enrollment restriction allows corporate-owned dedicated Android (2.9)

Device network reaches Google/Microsoft endpoints (2.10 / category G5)

Pilot device set + change-control window agreed (2.11 / category G6)

# Global Requirements — Microsoft Intune Android (Android Enterprise) Solutions

These requirements apply to every solution in the Android category (Android Enterprise connection & managed Google Play, Google Workspace ↔ Intune EMM integration, the Android Management API (AMAPI) migration, dedicated/COSU & work-profile enrollment, app management, and enrollment troubleshooting). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Android solution). The Microsoft Intune admin center (intune.microsoft.com), Microsoft Graph, the managed Google Play enrollment surface, and the Google Admin console (for Google Workspace / Cloud Identity integration) are authored at exact, current click-by-click / cmdlet detail from Microsoft's and Google's public documentation. The Android Management API (AMAPI) transition (Intune's move off the legacy Play EMM API) and web-based / account-driven enrollment are actively evolving — steps, defaults, and whether a change triggers re-enrollment are cited or flagged "verify against current Microsoft guidance / your tenant", never asserted from memory or invented. OEM specifics (Samsung Knox, Zebra, and other rugged/kiosk vendors) and third-party apps are integrated at the pattern level; their consoles are deferred to the vendor's docs. Automation is PowerShell (Microsoft Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with Intune and Android Enterprise

Description: A Microsoft 365 tenant with Microsoft Intune and Android Enterprise available,

and the licensing the capability requires.

Why required: All Android policy, enrollment, and app configuration is performed in Intune.

How to verify: Sign in to the Intune admin center; confirm Android platform availability.

How to implement if missing: Provision/assign Intune licensing before starting.

## 2. The managed Google Play binding (account enterprise OR Google Workspace)

Description: Intune connected to managed Google Play — either the **managed Google Play

account enterprise (for tenants WITHOUT Google Workspace) or the Google Workspace / Cloud Identity   ↔ Intune third-party EMM** integration (for tenants that use Google Workspace). One and only one model   applies per tenant.

Why required: Android Enterprise enrollment and app delivery depend on the managed Google Play

connection; the two binding models are mutually exclusive and must be chosen deliberately.

How to verify: Intune admin center → Devices > Android > Android enterprise (or Enrollment) —

confirm the connection status and which model is in place.

How to implement if missing: Establish the correct binding (this is often the first solution in the

line) before enrolling devices.

## 3. Administrative access (least-privilege Intune roles)

Description: Access with the least-privilege role the solution names — typically **Intune

Administrator, with Global Administrator** only where genuinely required (e.g. the initial managed   Google Play / Google Workspace binding).

Why required: Enrollment, connector, and app changes require the corresponding role.

How to verify: Confirm the role in the M365 admin center / Entra roles.

How to implement if missing: Have a Global Admin assign the least-privilege role under change control.

## 4. Enrollment method decision and Graph/PowerShell toolchain

Description: A decided enrollment method — personally-owned work profile (BYOD), **fully

managed, corporate-owned work profile, or dedicated / COSU (kiosk) — plus a workstation with   Microsoft Graph PowerShell** for automation.

Why required: Profiles, restrictions, and app assignment differ by enrollment method; the provided

scripts run through Graph.

How to verify: Confirm the target enrollment method(s) with the device owners; Connect-MgGraph

succeeds.

How to implement if missing: Choose the enrollment method and install Graph PowerShell before starting.

## 5. Network reachability to Google & Microsoft endpoints

Description: Devices and the enrollment path can reach the required **Google (managed Google Play,

Android) and Microsoft (Intune, Entra)** service endpoints (no proxy/filter blocks the enrollment   or account sign-in).

Why required: Enrollment, managed Google Play account provisioning, and adding a Google account all

require reachability; blocked endpoints are a common cause of "can't add a Google account" failures.

How to verify: Confirm the required endpoints are allowed on the device network.

How to implement if missing: Allow the documented Google/Microsoft endpoints before enrolling.

## 6. A pilot scope and change control

Description: A pilot group / small device set to validate on before fleet-wide rollout, and a

change-control process for production changes (enrollment-model, connector, and AMAPI-migration   changes are high-impact and may affect existing devices).

Why required: Every solution follows an Assess → Design → Configure → Pilot → Validate → Expand

model; the pilot proves the design and protects the production fleet.

How to verify: Confirm a named pilot scope and an approval/change window are available.

How to implement if missing: Create a pilot scope and agree change control before production changes.

*The deployment model across every Android solution is the same: Assess → Design → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes. Automation is delivered as PowerShell (Microsoft Graph) — never with hardcoded credentials or secrets. Where the AMAPI transition or enrollment behavior is version-dependent, verify against current Microsoft guidance rather than assuming.*

# 3. Implementation Guide — Android Dedicated (COSU) / Kiosk Device Enrollment & Management

Follow these steps in order. The Intune admin center and Microsoft Graph steps are given click-by-click / cmdlet-exact. OEM specifics (Samsung Knox, Zebra) and the zero-touch reseller portal are named and deferred to the vendor's documentation. The managed Google Play binding (category G2) is assumed already in place (Requirement 2.1).

Consoles used:

Microsoft Intune admin center — https://intune.microsoft.com

Managed Google Play (approve apps) — reached from inside Intune's Android app surface

Android zero-touch portal / OEM consoles — deferred to Google/reseller/OEM docs

Model: Configure the enrollment profile, kiosk, restrictions, and app assignments; pilot-enroll a few devices; validate the locked-down experience; then expand in waves. Assess → Design → Configure → Pilot → Validate → Expand.

Artifact names (use verbatim): enrollment profile Android Dedicated - COSU - Pilot; kiosk / device-restrictions profile Android Dedicated - Kiosk - Pilot; dedicated device group Android Dedicated - Devices - Pilot (dynamic, keyed on the enrollment profile name); enrollment restriction Android Dedicated - Enrollment Restriction - Pilot.

Risk + rollback (read first): Dedicated enrollment makes a device a device owner with no user — reversing the enrollment model requires a factory reset and re-enrollment. Kiosk and restriction changes flow to enrolled devices; whether a specific change forces re-enrollment or a reboot is version-dependent — verify against current Microsoft guidance / your tenant. Rollback: to stop new enrollments, delete/expire the enrollment profile token; to relax the lockdown on already-enrolled devices, unassign Android Dedicated - Kiosk - Pilot from the device group (policy reverts on next check-in); a device already provisioned as dedicated returns to normal only by wipe/retire + factory reset. Always pilot on a few devices before the fleet.

__________________________________________________

## Phase 1 — Prepare scope and enrollment restrictions

### Step 1 — Confirm/scope the enrollment restriction (allow corporate-owned dedicated Android)

Intune → Devices → Enrollment → Enrollment restrictions → Device platform restrictions.

Confirm Android Enterprise (corporate-owned) enrollment is Allowed for the operators/scope

doing the pilot. If a default blocks it, Create restriction named    Android Dedicated - Enrollment Restriction - Pilot allowing corporate-owned Android, and assign it    to a scope for the pilot.

Run COSU-Discovery.ps1 — it flags a blocking default before you waste a device.

### Step 2 — Create the dedicated enrollment profile

Intune → Devices → Android → Enrollment → Corporate-owned dedicated devices → Create profile.

Name Android Dedicated - COSU - Pilot; add a description. Choose token type =

Corporate-owned dedicated device (the default dedicated token; if your tenant offers    dedicated with Microsoft Entra shared mode, that is a distinct option — use plain dedicated for    this pilot unless you specifically need shared-mode sign-in).

Set a sensible token expiration (e.g. 90 days) and Create.

Open the profile → Token to view the enrollment token string, the QR code, and the

expiry. This one profile feeds all enrollment methods (QR / afw#setup / NFC / zero-touch).

Prefer automation? COSU-Set-Configuration.ps1 creates the enrollment profile (and the kiosk profile below) via Graph — default -WhatIf; add -Apply.

### Step 3 — Create the dedicated device group (dynamic, keyed on the profile)

Entra → Groups → New group → Security, Membership type = Dynamic Device; name it

Android Dedicated - Devices - Pilot.

Dynamic rule: (device.enrollmentProfileName -eq "Android Dedicated - COSU - Pilot"). Create.

Every device enrolled with the profile is captured automatically — this is how user-less devices are

targeted. (Automate with COSU-Set-ScopeTargeting.ps1, default -WhatIf.)

__________________________________________________

## Phase 2 — Apps and the kiosk

### Step 4 — Approve and assign the kiosk app(s) to the device group (Required)

Intune → Apps → Android → Add → Managed Google Play app; open the managed Google Play surface,

approve each app the kiosk will run, then Sync.

For each app → Assignments → Required → Add group = Android Dedicated - Devices - Pilot.

Because the device has no user, Required-to-device is what installs the app.

Multi-app kiosk only: also add and assign Microsoft's Managed Home Screen app

(com.microsoft.launcher.enterprise) as Required to the same group — it is the locked launcher.

Run COSU-Discovery.ps1 to confirm the apps are present, and note the exact package names

(you will list them in the kiosk).

### Step 5 — Build the kiosk / device-restrictions profile

Intune → Devices → Android → Configuration → Create → New policy → Platform

Android Enterprise, Profile type Device restrictions (under Fully Managed, Dedicated, and    Corporate-Owned Work Profile). Name Android Dedicated - Kiosk - Pilot.

Expand Device experience (or Kiosk, depending on the current portal) and set **Enrollment

profile type = Dedicated device**, then choose the kiosk mode:

Single-app kiosk: Kiosk mode = Single app, and select the one app (by package name)

the device locks to. It launches on boot; the user cannot leave it.

Multi-app kiosk: Kiosk mode = Multi-app, add each allowed app (package names from Step 4)

to the app list, and set the launcher options — grid size, whether to lock the home button, allow      Wi-Fi / Bluetooth / volume / flashlight toggles, a session PIN / exit, and screen saver.      Multi-app uses the Managed Home Screen launcher deployed in Step 4.

Set the device restrictions that harden the kiosk (as appropriate): block adding accounts, block

factory reset by user, block safe boot, block USB file transfer, control system update behavior,    set the allowed input methods, etc. Keep it minimal for the pilot and tighten later.

Assignments → Add group = Android Dedicated - Devices - Pilot. Create.

The kiosk allow-list must reference apps that are assigned to the device group (Step 4). An app named here but not assigned will not appear. COSU-Validation.ps1 cross-checks this.

### Step 6 — (Optional) OEM hardening at the pattern level

For Zebra / Samsung rugged devices, deliver OEM settings via an OEMConfig app (approved in

managed Google Play) assigned to the device group — barcode-scanner profiles, key remaps, firmware    update control, etc.

Add the OEMConfig app as Required to Android Dedicated - Devices - Pilot and configure its

App configuration policy. The exact schema is the OEM's — deferred to the vendor's docs.

__________________________________________________

## Phase 3 — Enroll the pilot devices

### Step 7 — Enroll by your chosen method (factory-reset device required)

Pick the method that fits the fleet; all land on Android Dedicated - COSU - Pilot.

QR code: on the factory-reset Welcome screen, tap the screen ~6 times to start the QR

reader (connect Wi-Fi if prompted), then scan the profile's QR code. Provisioning downloads the    DPC and enrolls the device as dedicated.

Token (afw#setup): proceed to the Google sign-in prompt and enter afw#setup, then supply

the enrollment token string when asked.

NFC: run an NFC-provisioning app on a "programmer" device carrying the token and bump the

factory-reset device (the NFC payload/tooling is deferred to the OEM).

Zero-touch: a device purchased through a zero-touch reseller and assigned your configuration

in the zero-touch portal enrolls automatically on first boot — no scanning. (Portal/reseller    steps deferred to Google/reseller docs.)

Let the device finish provisioning; it should land on the kiosk (single app, or the Managed Home

Screen with the allowed apps).

### Step 8 — Confirm the device landed in scope

Intune → Devices → Android → Corporate-owned dedicated devices (or All devices) shows the

new device; it should be no user / device owner.

Confirm the device joined Android Dedicated - Devices - Pilot (dynamic membership can take a few

minutes) so kiosk + apps deploy. Run COSU-Report.ps1 to see it in inventory.

__________________________________________________

## Phase 4 — Validate and expand

### Step 9 — Validate the locked-down experience (pilot gate)

On the device, confirm: it boots to the kiosk; only the allowed app(s) are reachable;

settings/other apps are blocked; and it is remotely manageable (try Sync and a benign device    action from Intune).

Run COSU-Discovery.ps1 (readiness), COSU-Validation.ps1 (kiosk allow-list vs assigned

apps; only-allowed-apps report), and COSU-Report.ps1 (fleet health). Complete the Testing    Guide pilot gate before expanding.

### Step 10 — Expand to production in waves

Create the production twins: enrollment profile Android Dedicated - COSU - Prod, kiosk

Android Dedicated - Kiosk - Prod, and device group Android Dedicated - Devices - Prod (dynamic    rule on the prod profile name) — or widen the pilot artifacts, per your change process.

Enroll production devices in waves by the chosen method; assign the same apps + kiosk to the prod

device group.

Re-run COSU-Validation.ps1 and COSU-Report.ps1 after each wave; validate before widening.

Zero-touch at scale: have the reseller assign the prod configuration to purchased devices so new

stock enrolls on first boot.

__________________________________________________

### Order of operations

Enrollment restriction → dedicated enrollment profile → dynamic device group → approve + assign apps (Required-to-device) → kiosk / device-restrictions profile (single or multi-app) → (OEM config) → enroll pilot (QR/token/NFC/zero-touch) → confirm in scope → validate locked-down → expand in waves

# 5. Testing Guide — Android Dedicated (COSU) / Kiosk Device Enrollment & Management

Run after the kiosk + apps are assigned and at least one device is enrolled (Implementation Steps 7–9), and again after each expansion wave. Back each test with COSU-Discovery.ps1 / COSU-Validation.ps1 / COSU-Report.ps1.

## Test 1 — Enrollment profile + token are valid

Do: Run COSU-Discovery.ps1; check Intune → Devices → Android → Corporate-owned dedicated devices. Expected: Android Dedicated - COSU - Pilot exists with a non-expired token; QR code available.

## Test 2 — Device enrolls as dedicated (no user)

Do: Enroll a factory-reset pilot device by the chosen method (QR / afw#setup / NFC / zero-touch); check Intune → Devices. Expected: The device appears as corporate-owned dedicated, no primary user / device owner, enrolled with the profile.

## Test 3 — Device lands in the dynamic device group

Do: Run COSU-Report.ps1; check Entra → Groups → `Android Dedicated - Devices - Pilot`. Expected: The enrolled device is a member (dynamic rule on the enrollment profile name captured it).

## Test 4 — Kiosk apps installed (Required-to-device)

Do: Run COSU-Validation.ps1; on the device, look for the app(s). Expected: Every managed Google Play app assigned Required to the group is installed; for multi-app, the Managed Home Screen launcher is present.

## Test 5 — Device boots to the kiosk (single-app)

Do: Reboot a single-app device. Expected: It launches straight into the one allowed app; the user cannot exit to a launcher, settings, or any other app.

## Test 6 — Multi-app kiosk shows only the allowed set

Do: On a multi-app device, review the Managed Home Screen. Expected: Only the curated apps appear; no other apps, no full settings; toggles limited to what the kiosk policy allows (Wi-Fi/Bluetooth/volume as configured); session PIN/exit behaves as set.

## Test 7 — Only-allowed-apps report is clean

Do: Run COSU-Validation.ps1. Expected: The kiosk allow-list matches the apps assigned to the device group — no app named in the kiosk is missing an assignment, and no unexpected app is exposed. Any mismatch is listed to fix.

## Test 8 — Device restrictions hold

Do: On the device, attempt blocked actions (add a Google account, factory reset from settings, USB file transfer, safe boot) per your policy. Expected: Each blocked action is prevented; allowed actions still work.

## Test 9 — Device is remotely manageable

Do: From Intune, run Sync and a benign device action (e.g. Restart) on the pilot device. Expected: The action reaches the device; COSU-Report.ps1 shows a recent last check-in and the device compliant (if a compliance policy is assigned).

## Test 10 — Fleet health + OEM/inventory breakdown

Do: Run COSU-Report.ps1. Expected: A clear count of dedicated devices with compliance state, last check-in, OS version, and manufacturer/model (OEM breakdown, e.g. Zebra/Samsung); no unexpected stale or non-dedicated devices in the group.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Enrollment pass | Tests 1–3 pass (profile/token valid; device enrolls dedicated; joins the group) |
| Kiosk pass | Tests 4–7 pass (apps installed; boots to kiosk; only allowed apps; report clean) |
| Lockdown + management pass | Tests 8–10 pass (restrictions hold; remotely manageable; fleet healthy) |

Do not expand beyond the pilot until all three gates pass. Re-run Tests 4–10 after each wave.

# 6. Troubleshooting Guide — Android Dedicated (COSU) / Kiosk Device Enrollment & Management

Symptom → likely root cause → fix. Use COSU-Discovery.ps1 (readiness), COSU-Validation.ps1 (only-allowed-apps), and COSU-Report.ps1 (fleet health) to confirm before and after each fix. Where enrollment/kiosk behavior is version-dependent, verify against current Microsoft guidance / your tenant rather than assuming.

## A. Enrollment

### "Can't set up device / provisioning failed" when scanning the QR (or afw#setup)

Managed Google Play not bound. Dedicated enrollment requires the managed Google Play connection

(category G2). Fix: run COSU-Discovery.ps1; if the binding is not active, establish it first.

Device not factory-reset / already has an account. Device-owner enrollment needs a clean

device with no Google account added. Fix: factory-reset and enroll before any account is added.

Network blocks provisioning. The setup path downloads the DPC and registers the device. Fix:

allow the documented Google/Microsoft endpoints on the device VLAN/SSID (category G5).

Token expired. The enrollment profile's token has a lifetime. Fix: COSU-Discovery.ps1 reports

the expiry; extend/rotate the token in the profile and regenerate the QR.

### QR reader won't start on the Welcome screen

Wrong gesture / device variant. The QR reader is launched by tapping the same spot ~6 times on

the first setup screen; some OEMs vary. Fix: follow the OEM's device-owner QR steps; on older   devices use afw#setup + token instead.

### Enrollment is blocked even with a valid token

Enrollment restriction blocks corporate-owned Android. Fix: Intune → **Devices → Enrollment →

Enrollment restrictions → Device platform restrictions**; allow Android Enterprise (corporate-owned)   for the scope. COSU-Discovery.ps1 flags a blocking default.

### NFC or zero-touch device doesn't auto-enroll

NFC payload/tooling issue — the NFC bump payload is OEM/tooling-specific. Fix: defer to the OEM

NFC-provisioning steps and confirm the token in the payload is current.

Zero-touch not assigned — the reseller must assign your zero-touch configuration to the device

serials in the zero-touch portal. Fix: confirm with the reseller (portal deferred to   Google/reseller docs); the device must be purchased through a zero-touch reseller.

## B. Device group / targeting

### Device enrolled but got no kiosk or apps

Not in the device group yet. Kiosk + apps are assigned to Android Dedicated - Devices - Pilot;

dynamic membership can take a few minutes. Fix: wait, then COSU-Report.ps1 / check Entra group   membership.

Dynamic rule doesn't match the profile. The rule must be

(device.enrollmentProfileName -eq "Android Dedicated - COSU - Pilot") — exact profile name. Fix:   run COSU-Set-ScopeTargeting.ps1; it flags a rule that doesn't reference the profile.

Assigned to a user instead of the device group. Dedicated devices have no user; user-targeted

assignments never land. Fix: re-target apps/kiosk to the device group.

## C. Kiosk / apps

### A kiosk app is missing on the device

App named in the kiosk but not assigned. The allow-list must reference apps that are **Required to

the device group. Fix:** run COSU-Validation.ps1 — it lists "in kiosk but not assigned";   assign each as Required, then re-check.

App still installing. Managed Google Play installs can lag enrollment. Fix: give it time / force

a Sync; confirm in COSU-Report.ps1.

### Multi-app kiosk shows a blank/black home screen

Managed Home Screen not deployed. Multi-app uses com.microsoft.launcher.enterprise as the

launcher. Fix: assign Managed Home Screen Required to the device group; COSU-Validation.ps1   FAILs when it's missing on a multi-app kiosk.

### Extra apps are visible / device isn't as locked as expected

Assigned-but-not-in-kiosk apps. An app Required to the group but absent from the allow-list can be

reachable. Fix: COSU-Validation.ps1 lists these as WARN — add them to the kiosk or remove the   assignment.

Restrictions too loose. Fix: tighten the device-restrictions profile (block add-accounts,

factory reset by user, USB transfer, safe boot) and re-test (Testing Test 8).

### Single-app kiosk doesn't launch the app on boot

Wrong package or app not installed. Fix: confirm the exact packageId in the kiosk matches

an installed app (COSU-Validation.ps1); correct the package and ensure it's assigned Required.

## D. Remote management / health

### Device won't take remote actions / looks offline

Stale check-in. The device is likely powered off or off-network. Fix: COSU-Report.ps1 flags

stale devices (no check-in within -StaleDays); investigate connectivity/power before assuming failure.

Retired/wiped. A device removed from management won't respond. Fix: confirm state in Intune;

re-enroll (factory reset) if needed.

### A policy/kiosk change didn't apply

Waiting on check-in, reboot, or re-enrollment. Some changes apply on next check-in, some need a

reboot, and enrollment-model changes require a factory reset + re-enrollment. Fix: force   Sync; reboot; and verify against current Microsoft guidance / your tenant whether the specific   change requires re-enrollment before rolling it fleet-wide.

## E. OEM / rugged (pattern level)

Scanner / OEM setting not taking effect. These are delivered by the **OEM's OEMConfig app + app

configuration, not native kiosk settings. Fix:** confirm the OEMConfig app is assigned Required to   the device group and its configuration is correct; the schema is the OEM's — defer to Zebra/Samsung   docs.

__________________________________________________

## Escalation checklist

COSU-Discovery.ps1 — binding active, profile + token valid, apps present, no blocking restriction?

COSU-Set-ScopeTargeting.ps1 — device group exists, rule matches the profile, device is a member?

COSU-Validation.ps1 — kiosk allow-list matches assigned apps (only allowed apps), MHS present for multi-app?

COSU-Report.ps1 — device compliant, checked in recently, expected OEM/OS?

Still stuck → capture the enrollment/kiosk symptom and verify the current Microsoft guidance for

dedicated (COSU) / AMAPI behavior in your tenant before a fleet-wide change.

# 7. Best Practices — Android Dedicated (COSU) / Kiosk Device Enrollment & Management

Field-proven recommendations for a scalable, tamper-resistant dedicated-device fleet.

## Design

Pick dedicated for the right reason. Dedicated = corporate-owned, no user, single-purpose.

If a device needs a user or personal use, it is a different enrollment model — don't force it.

One profile per purpose, not per device. A single Android Dedicated - COSU - * profile plus one

kiosk policy should serve a whole class of identical devices. Split profiles only when the kiosk app   set or hardware genuinely differs.

Target the device, never the (absent) user. Assign everything — apps and kiosk — to a **dynamic

device group keyed on the enrollment profile name**. This is the whole trick to managing user-less   devices at scale and needs no manual grouping.

Prefer multi-app only when you need it. Single-app kiosk is simpler and harder to escape; use

multi-app (Managed Home Screen) when the job genuinely needs a curated set.

## Enrollment method

QR is the default; zero-touch is the endgame. For existing stock, QR is fastest to pilot. For

ongoing purchasing at scale, get the reseller to assign your zero-touch configuration so new   devices enroll on first boot with no touch.

Watch the token expiry. The enrollment profile token expires; COSU-Discovery.ps1 reports it.

Rotate/extend before it lapses or new enrollments fail.

Standardize the reset step. Enrollment requires a factory-reset device; bake "reset →

enroll → verify kiosk" into your provisioning runbook so staging is consistent.

## Apps and kiosk

Keep the kiosk allow-list and app assignments in lockstep. Every app named in the kiosk must be

Required-to-device on the group; every Required app that should be user-visible should be in the   kiosk. Run COSU-Validation.ps1 on every change — a drifted allow-list is the #1 "app is   missing" cause.

Assign apps to the group before (or with) the kiosk. If the kiosk deploys before the app installs,

the tile is empty until the app catches up.

Harden with intent, not reflexively. Block what defeats the purpose (add-accounts, factory reset

by user, USB transfer, safe boot). Leave what the job needs (a specific input method, a scanner   toggle). Over-blocking creates support tickets.

## OEM / rugged

Deliver OEM settings via OEMConfig, at the pattern level. Zebra/Samsung scanner profiles, key

remaps, and firmware control belong in the OEM's OEMConfig app + app configuration, assigned to   the device group — not hand-set on devices. The schema is the OEM's; defer to their docs.

Control firmware/OS updates deliberately. Frontline fleets hate surprise updates mid-shift; set

the system-update policy to your maintenance window where the OEM/Android supports it.

## Operations

Pilot on a few, then wave. Prove the profile + kiosk on a handful, pass all three testing gates,

then expand in waves — validating each wave. Never flip the whole fleet at once.

Treat enrollment-model changes as high-impact. Reversing dedicated needs a wipe + factory reset;

some kiosk/restriction changes may need a reboot or (rarely) re-enrollment — verify against current   Microsoft guidance / your tenant before a fleet-wide change.

Monitor for stale devices. Run COSU-Report.ps1 on a schedule; a device with an old

last-check-in is likely powered off, off-network, or drifted — investigate before it fails silently.

Document rollback. For any production kiosk change, know the revert: unassign the kiosk to relax,

delete the token to stop new enrollments, wipe/retire to fully reset a device.

## Automation & security

Run the scripts read-only first. COSU-Discovery / COSU-Validation / COSU-Report are

read-only; the config helpers default to -WhatIf — preview before -Apply.

Least privilege, no secrets. Connect with the least Graph scopes each task needs; never place

credentials, tokens, or the enrollment token string in scripts or source control.

Keep the enrollment token secret-ish. The QR/token enrolls any factory-reset device onto your

tenant — treat it as sensitive; rotate it if it leaks.

# 8. Deliverables Summary — Android Dedicated (COSU) / Kiosk Device Enrollment & Management

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | The dedicated/COSU model, enrollment methods (QR/token/NFC/zero-touch), single- vs multi-app kiosk, app delivery to user-less devices, OEM at pattern level |
| 2. Requirements Guide | Every dedicated/COSU prerequisite with Verify / Implement-if-missing (category Android GRs referenced, not duplicated) |
| Global Requirements (Android) | Category-wide Android prerequisites, published once |
| 3. Implementation Guide | Exact, ordered Intune + Graph steps: enrollment profile, dynamic device group, app assignment, kiosk (single/multi), enroll, validate; pilot-first with pass/fail + rollback |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Enrollment, kiosk, app-delivery, and remote-management issues by symptom → root cause |
| 7. Best Practices | Field-proven recommendations for a scalable dedicated fleet |

## PowerShell scripts (Microsoft Graph)

| Script | What it does | Safety |
| --- | --- | --- |
| COSU-Discovery.ps1 | Dedicated-device readiness: managed Google Play binding, enrollment profile(s) + token expiry + enrolled count, managed store apps, blocking enrollment restrictions | Read-only |
| COSU-Set-Configuration.ps1 | Creates the dedicated enrollment profile and the kiosk / device-restrictions profile (single- or multi-app) | Default -WhatIf; -Apply to write |
| COSU-Validation.ps1 | Kiosk / restriction validation: the kiosk allow-list vs the apps assigned to the device group — the "only allowed apps" report, mismatches listed | Read-only |
| COSU-Report.ps1 | Enrolled-fleet health/inventory: dedicated device count, compliance, last check-in, OS version, OEM (manufacturer/model) breakdown | Read-only |
| COSU-Set-ScopeTargeting.ps1 | Scope/config helper: builds the dynamic device group keyed on the enrollment profile name (and reports kiosk/app assignment targeting) | Default -WhatIf; -Apply to write |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process: Assess → Design → Configure → Pilot → Validate → Expand.

## Outcome

A fleet of purpose-built Android dedicated (COSU) devices that boot straight to the job — enrolled at scale by token / QR / NFC / zero-touch, locked to their app(s) via single- or multi-app kiosk, fed managed Google Play apps to the device, and remotely managed — consistent, tamper-resistant, and proven on a pilot before you scale.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## COSU-Discovery.ps1

Purpose: Assesses whether the tenant is ready to enroll Android Enterprise DEDICATED (COSU) devices: the managed Google Play account-enterprise binding, the corporate-owned dedicated enrollment profile(s) with token expiry and enrolled-device count, managed Google Play apps available to assign, and any device-platform enrollment restriction that would block corporate-owned Android. Read-only against Microsoft Graph — makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\COSU-Discovery.ps1 Requires the Microsoft Graph PowerShell SDK and delegated scopes: DeviceManagementServiceConfig.Read.All, DeviceManagementConfiguration.Read.All, DeviceManagementApps.Read.All. EXPECTED RESULTS The managed Google Play binding state, each dedicated enrollment profile with token expiry + enrolled count, a count of managed store apps, and a flag if a default enrollment restriction blocks corporate-owned Android. OEM console + zero-touch reseller portal are deferred to vendor docs. .NOTES Android category — Android dedicated (COSU)/kiosk. Read-only. AMAPI/re-enrollment behavior: verify against current Microsoft guidance / your tenant. > [CmdletBinding()] param( [string]$ProfileNameFilter = 'Android Dedicated - COSU' )

How to run: powershell -ExecutionPolicy Bypass -File .\COSU-Discovery.ps1 Requires the Microsoft Graph PowerShell SDK and delegated scopes: DeviceManagementServiceConfig.Read.All, DeviceManagementConfiguration.Read.All, DeviceManagementApps.Read.All. EXPECTED RESULTS The managed Google Play binding state, each dedicated enrollment profile with token expiry + enrolled count, a count of managed store apps, and a flag if a default enrollment restriction blocks corporate-owned Android. OEM console + zero-touch reseller portal are deferred to vendor docs. .NOTES Android category — Android dedicated (COSU)/kiosk. Read-only. AMAPI/re-enrollment behavior: verify against current Microsoft guidance / your tenant. > [CmdletBinding()] param( [string]$ProfileNameFilter = 'Android Dedicated - COSU' )

## COSU-Report.ps1

Purpose: Reports the enrolled Android DEDICATED (COSU) fleet: device count, compliance state, last check-in freshness (flags stale devices), OS version spread, and an OEM breakdown by manufacturer/model (e.g. Zebra, Samsung) — so you can audit fleet health and spot drifted or offline devices. Read-only against Microsoft Graph. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\COSU-Report.ps1 ... -DeviceGroup 'Android Dedicated - Devices - Pilot' -StaleDays 7 Requires the Microsoft Graph PowerShell SDK and delegated scopes: DeviceManagementManagedDevices.Read.All, Group.Read.All. EXPECTED RESULTS A dedicated-device count with compliance/last-check-in/OS/OEM breakdowns and a per-device list; stale devices (no check-in within -StaleDays) are flagged. Read-only. .NOTES Android category — Android dedicated (COSU)/kiosk. Read-only. Enrollment-type enum values may vary by version — verify against your tenant. > [CmdletBinding()] param( [string]$DeviceGroup = 'Android Dedicated - Devices - Pilot', [int]$StaleDays      = 7 )

How to run: powershell -ExecutionPolicy Bypass -File .\COSU-Report.ps1 ... -DeviceGroup 'Android Dedicated - Devices - Pilot' -StaleDays 7 Requires the Microsoft Graph PowerShell SDK and delegated scopes: DeviceManagementManagedDevices.Read.All, Group.Read.All. EXPECTED RESULTS A dedicated-device count with compliance/last-check-in/OS/OEM breakdowns and a per-device list; stale devices (no check-in within -StaleDays) are flagged. Read-only. .NOTES Android category — Android dedicated (COSU)/kiosk. Read-only. Enrollment-type enum values may vary by version — verify against your tenant. > [CmdletBinding()] param( [string]$DeviceGroup = 'Android Dedicated - Devices - Pilot', [int]$StaleDays      = 7 )

## COSU-Set-Configuration.ps1

Purpose: Creates the two Intune objects this solution relies on: (1) the corporate-owned DEDICATED (COSU) Android enrollment profile that produces the enrollment token/QR, and (2) the Android Enterprise device-restrictions profile that configures the KIOSK — single-app (lock to one package) or multi-app (Managed Home Screen with a curated app list). Idempotent: skips objects that already exist by display name. Default -WhatIf; pass -Apply to make changes. HOW TO RUN Preview (default):   powershell -ExecutionPolicy Bypass -File .\COSU-Set-Configuration.ps1 Single-app kiosk:    ... -Apply -KioskMode Single -KioskApps 'com.vendor.scanapp' Multi-app kiosk:     ... -Apply -KioskMode Multi  -KioskApps 'com.vendor.a','com.vendor.b' Requires the Microsoft Graph PowerShell SDK and delegated scopes: DeviceManagementServiceConfig.ReadWrite.All, DeviceManagementConfiguration.ReadWrite.All. EXPECTED RESULTS The dedicated enrollment profile and the kiosk device-restrictions profile exist (created if missing). Assign apps (Required-to-device) and the kiosk profile to the device group per the Implementation Guide. Multi-app also requires the Managed Home Screen app assigned to the group. .NOTES Android category — Android dedicated (COSU)/kiosk. Default -WhatIf. Verify the current schema/portal against Microsoft guidance before -Apply. > [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$EnrollmentProfileName = 'Android Dedicated - COSU - Pilot', [int]$TokenValidityDays        = 90, [string]$KioskProfileName       = 'Android Dedicated - Kiosk - Pilot', [ValidateSet('Single','Multi')] [string]$KioskMode              = 'Single', [string[]]$KioskApps            = @(), [switch]$Apply )

How to run: Preview (default):   powershell -ExecutionPolicy Bypass -File .\COSU-Set-Configuration.ps1 Single-app kiosk:    ... -Apply -KioskMode Single -KioskApps 'com.vendor.scanapp' Multi-app kiosk:     ... -Apply -KioskMode Multi  -KioskApps 'com.vendor.a','com.vendor.b' Requires the Microsoft Graph PowerShell SDK and delegated scopes: DeviceManagementServiceConfig.ReadWrite.All, DeviceManagementConfiguration.ReadWrite.All. EXPECTED RESULTS The dedicated enrollment profile and the kiosk device-restrictions profile exist (created if missing). Assign apps (Required-to-device) and the kiosk profile to the device group per the Implementation Guide. Multi-app also requires the Managed Home Screen app assigned to the group. .NOTES Android category — Android dedicated (COSU)/kiosk. Default -WhatIf. Verify the current schema/portal against Microsoft guidance before -Apply. > [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$EnrollmentProfileName = 'Android Dedicated - COSU - Pilot', [int]$TokenValidityDays        = 90, [string]$KioskProfileName       = 'Android Dedicated - Kiosk - Pilot', [ValidateSet('Single','Multi')] [string]$KioskMode              = 'Single', [string[]]$KioskApps            = @(), [switch]$Apply )

## COSU-Set-ScopeTargeting.ps1

Purpose: Creates the Entra DYNAMIC DEVICE group this solution targets policy and apps at — dedicated (COSU) devices have no user, so everything is assigned to a device group whose membership rule matches the enrollment profile name. Idempotent: skips the group if it already exists. Also reports the group's current member count so you can confirm devices are landing in scope. Default -WhatIf; pass -Apply to make changes. HOW TO RUN Preview (default): powershell -ExecutionPolicy Bypass -File .\COSU-Set-ScopeTargeting.ps1 Apply:             ... -Apply Custom names:      ... -Apply -DeviceGroup 'Android Dedicated - Devices - Prod' -EnrollmentProfileName 'Android Dedicated - COSU - Prod' Requires the Microsoft Graph PowerShell SDK and delegated scope: Group.ReadWrite.All. EXPECTED RESULTS The dynamic device group exists with the membership rule (device.enrollmentProfileName -eq "<profile>") and processing enabled; its member count is reported. Assign the kiosk profile and managed Google Play apps (Required) to this group next. .NOTES Android category — Android dedicated (COSU)/kiosk. Default -WhatIf. Dynamic device group needs Entra ID P1+. > [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$DeviceGroup           = 'Android Dedicated - Devices - Pilot', [string]$EnrollmentProfileName = 'Android Dedicated - COSU - Pilot', [switch]$Apply )

How to run: Preview (default): powershell -ExecutionPolicy Bypass -File .\COSU-Set-ScopeTargeting.ps1 Apply:             ... -Apply Custom names:      ... -Apply -DeviceGroup 'Android Dedicated - Devices - Prod' -EnrollmentProfileName 'Android Dedicated - COSU - Prod' Requires the Microsoft Graph PowerShell SDK and delegated scope: Group.ReadWrite.All. EXPECTED RESULTS The dynamic device group exists with the membership rule (device.enrollmentProfileName -eq "<profile>") and processing enabled; its member count is reported. Assign the kiosk profile and managed Google Play apps (Required) to this group next. .NOTES Android category — Android dedicated (COSU)/kiosk. Default -WhatIf. Dynamic device group needs Entra ID P1+. > [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$DeviceGroup           = 'Android Dedicated - Devices - Pilot', [string]$EnrollmentProfileName = 'Android Dedicated - COSU - Pilot', [switch]$Apply )

## COSU-Validation.ps1

Purpose: Validates that the kiosk is coherent: it reads the kiosk device-restrictions profile's allow-list (kioskModeApps) and the managed Google Play apps that are assigned (Required) to the dedicated DEVICE group, then reports mismatches — apps named in the kiosk but NOT assigned (they will not appear on the device) and apps assigned but NOT in the kiosk (exposed/uncurated). For multi-app, checks that the Managed Home Screen launcher is assigned. Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\COSU-Validation.ps1 ... -KioskProfileName 'Android Dedicated - Kiosk - Pilot' -DeviceGroup 'Android Dedicated - Devices - Pilot' Requires the Microsoft Graph PowerShell SDK and delegated scopes: DeviceManagementConfiguration.Read.All, DeviceManagementApps.Read.All, Group.Read.All. EXPECTED RESULTS The kiosk allow-list, the apps assigned Required to the device group, and a PASS/FAIL on whether they match (only allowed apps). Any mismatch is listed with the fix. Read-only. .NOTES Android category — Android dedicated (COSU)/kiosk. Read-only. Kiosk schema evolves — verify property names against current Microsoft guidance. > [CmdletBinding()] param( [string]$KioskProfileName = 'Android Dedicated - Kiosk - Pilot', [string]$DeviceGroup      = 'Android Dedicated - Devices - Pilot', [string]$ManagedHomeScreenPackage = 'com.microsoft.launcher.enterprise' )

How to run: powershell -ExecutionPolicy Bypass -File .\COSU-Validation.ps1 ... -KioskProfileName 'Android Dedicated - Kiosk - Pilot' -DeviceGroup 'Android Dedicated - Devices - Pilot' Requires the Microsoft Graph PowerShell SDK and delegated scopes: DeviceManagementConfiguration.Read.All, DeviceManagementApps.Read.All, Group.Read.All. EXPECTED RESULTS The kiosk allow-list, the apps assigned Required to the device group, and a PASS/FAIL on whether they match (only allowed apps). Any mismatch is listed with the fix. Read-only. .NOTES Android category — Android dedicated (COSU)/kiosk. Read-only. Kiosk schema evolves — verify property names against current Microsoft guidance. > [CmdletBinding()] param( [string]$KioskProfileName = 'Android Dedicated - Kiosk - Pilot', [string]$DeviceGroup      = 'Android Dedicated - Devices - Pilot', [string]$ManagedHomeScreenPackage = 'com.microsoft.launcher.enterprise' )