Microsoft Purview Data Lifecycle & Records Management

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Across Microsoft 365 — Exchange, SharePoint, OneDrive, and Teams — the organization accumulates content it is obligated to retain for a defined period and then dispose of on schedule. When that obligation is unenforced, the content becomes liability: over-retained data inflates breach and eDiscovery exposure, under-retained data breaks a regulatory or legal obligation, and content that is never reviewed accumulates indefinitely. This solution implements data lifecycle and records management org-wide in Microsoft Purview so tenant data is kept and disposed on a defensible schedule — retention policies and labels applied across all four workloads, records declared and locked in place, and disposition made evidenced and defensible.

Outcome. Tenant-wide retention policies as the safety net and retention labels for the records-grade categories; records management with a reportable file plan, regulatory records where legally required, and event-based retention for the cases the calendar cannot handle (keep *N years after termination / expiry / end-of-life*); a working disposition-review workflow where a named reviewer approves disposal and Microsoft Purview keeps proof of what was disposed, by whom, and when. Ungoverned data becomes governed records — retained and disposed on schedule across M365.

Approach. The work is org-wide (tenant scope) and aligned to the organization's broader Microsoft Purview program — it reuses that program's foundations rather than rebuilding DLP, sensitivity labels, or data governance, and it defers SharePoint library-level mechanics to the SharePoint records product. It implements the retention schedule provided by records, compliance, and legal; it does not author retention periods or make legal determinations. Delivery follows a disciplined, pilot-first model — Assess → Design → Configure → Pilot → Validate → Expand — with the schedule mapped to policies and labels, staged disabled and published to a bounded pilot scope, validated against explicit pass/fail gates, and only then enforced tenant-wide with adaptive scopes. Five PowerShell tools (Security & Compliance PowerShell and Graph) handle posture assessment, retention-policy/label configuration, records/file-plan/disposition configuration, compliance reporting, and scope/health — read-only or dry-run (-WhatIf) by default, with no credentials in code.

Why it is low-risk. Tenant-wide retention and records declaration are high-impact, so nothing touches production content until it is proven on a pilot. Assessment is read-only; policies are staged disabled and labels published to the pilot scope before enforcement; every change has a documented rollback, and the irreversible actions (regulatory records, completed disposition, elapsed event-based deletions) are explicitly flagged as no-rollback and gated on records/legal sign-off. Plan- and cloud-dependent behavior (records management, adaptive scopes, event-based retention, Government-cloud portal paths) is flagged for tenant verification rather than assumed. The result: M365 data governed on a defensible schedule — nothing kept forever by accident, nothing disposed too early — with liability turned into evidenced, defensible records.

# 1. Solution Overview — Microsoft Purview Data Lifecycle & Records Management

## What this solution is

Across Microsoft 365 — Exchange mailboxes, SharePoint sites, OneDrive accounts, and Teams chats and channels — the organization accumulates content it is obligated to retain for a defined period and then dispose of on schedule. When neither is enforced, that content becomes liability: over-retained data inflates eDiscovery and breach exposure, under-retained data breaks a regulatory or legal obligation, and content that is never reviewed for disposal accumulates forever. This solution is a repeatable, pilot-first method to implement data lifecycle and records management org-wide in Microsoft Purview: retention policies and retention labels across Exchange/SharePoint/ OneDrive/Teams, records management (records declaration, the file plan, regulatory records, and event-based retention), disposition review, and defensible disposal — all mapped to the organization's retention schedule — so data is kept and disposed on policy across the whole tenant.

It is deliberately org-wide (tenant scope). Microsoft Purview treats data lifecycle management (retention policies and labels) and records management (records + file plan + disposition) as tenant-level solutions that apply across all four workloads at once. This product implements that org-wide layer. The SharePoint-scoped records/retention product covers SharePoint-specific mechanics — default library labels, in-place records inside document libraries, PnP-driven site/library application, adaptive site scopes — in depth; where this solution needs SPO detail it references that product rather than duplicating it.

## Retention policies vs retention labels — the core distinction

The single most important design decision in Microsoft Purview data lifecycle management is policy vs label, and this solution treats it as first-class:

A retention policy applies a single retention outcome (retain, delete, or retain-then-delete

for one duration) to whole locations — all Exchange mailboxes, all SharePoint sites, all OneDrive   accounts, all Microsoft 365 Groups, Teams chats/channels — without touching individual items.   There is no user action, nothing is visible on the item, and it is the tenant-wide safety net:   "everything in SharePoint is kept for at least N years." One policy can span multiple workloads.

A retention label is applied to individual items or documents (a message, a file, a library's

default) and can carry richer behavior a policy cannot: records declaration (mark as record /   regulatory record), event-based retention (start the clock on an event, not a date),   disposition review, and file-plan descriptors. Labels are published for users to apply,   auto-applied by condition, or set as a library/folder default.

Policies are the broad floor; labels are the precise, records-grade instrument. The reference design uses both: tenant-wide retention policies as the baseline, and retention labels for the categories that require records, events, or a reviewed disposition. *(Retention precedence resolves conflicts when both touch the same item — see "Retention precedence" below.)*

## What this solution is NOT (the deferred boundary)

The retention schedule itself is not authored here. *Which* content is a record, *how long* each

category is retained, the retention trigger/event, and the disposition authority are   determined by the organization's records-management, compliance, privacy, and legal functions.   This solution takes that schedule as input and implements it faithfully across M365; it does not   invent retention periods, record status, or legal determinations.

Legal holds and eDiscovery determinations (what to preserve for a matter, when a hold attaches or

releases) belong to legal/eDiscovery, not to this lifecycle/records configuration.

Sensitivity (information-protection) labels, DLP, and the broader Purview data-governance program

are referenced and aligned to, not rebuilt here.

SharePoint-specific records mechanics are the province of the SharePoint records/retention

product — referenced, not re-documented.

## Why this matters

Retention that lives only in a policy binder is not enforced. A retention policy or label in

Microsoft Purview is enforcement the platform executes across Exchange, SharePoint, OneDrive, and   Teams — consistently, on a timer, without relying on users.

A record (or regulatory record) label locks content against premature edit or deletion — the

defensibility a regulator or auditor expects — and the file plan makes the whole records inventory   reportable (retention authority, category, department, citation).

Event-based retention solves the hard cases the calendar cannot: keep an employee record for *N

years after termination*, a contract for *N years after expiry*, a product record for *N years after   end-of-life* — the clock starts on the event, triggered when it happens.

Disposition review turns "delete on expiry" into a governed, evidenced decision: a named reviewer

approves disposal (or extends/relabels), and Microsoft Purview keeps proof of what was disposed, by   whom, and when.

Doing this pilot-first, with policies staged and labels published to a bounded scope before

tenant-wide enforcement, avoids the high-impact failure mode of an org-wide retention or records   misconfiguration that locks or deletes content wrongly.

## How it works (org-wide)

Retention labels are created in Microsoft Purview → Records management → File plan (or **Data

lifecycle management → Labels). A label carries a retention action (retain / delete /    retain-then-delete), a duration, a retention trigger (item created, last modified, labeled,    or an event), and optionally a records setting (mark as record, or regulatory record),    file-plan descriptors, and a disposition review** with named reviewers.

Retention policies are created in Data lifecycle management → Policies. Each policy applies a

retention outcome to selected locations — Exchange, SharePoint, OneDrive, Microsoft 365 Groups,    Teams channel messages, Teams chats — as the tenant-wide safety net, with no per-item action.

Label policies publish labels (users apply them) or auto-apply them by condition (keyword,

sensitive-info type, or trainable classifier) across the same locations.

Records declaration happens when a record or regulatory-record label is applied: the item

becomes an in-place record — it stays where it is but is locked against edit/delete/move per its    version and rules, with an auditable declare/undeclare trail. Regulatory records are one-way and    cannot be unlocked or shortened.

The file plan organizes the label inventory with descriptors — retention authority,

category / sub-category, department, citation, reference ID — so the records program    is reportable and defensible, and labels can be imported/exported in bulk.

Event-based retention uses event types: a label's clock is set to start on an event (e.g.

Employee termination, Contract expiration); when the event occurs, a retention event is    raised (with the asset ID / keyword that matches the affected content) and the retention period    begins for all matching items.

Disposition review runs at the end of the retention period for any label configured with

reviewers: the item enters the Disposition queue in Microsoft Purview, a reviewer approves    permanent deletion, extends retention, relabels, or applies a different label — and the decision is    evidenced.

Defensible disposition is the outcome: content is disposed only after its schedule expires and

(where required) a review is approved, and Microsoft Purview retains a disposition record as    proof.

The whole configuration is delivered through the house model — **Assess → Design → Configure → Pilot

→ Validate → Expand** — so the schedule is proven on a bounded pilot scope before it is enforced    tenant-wide.

## The reference design

Inputs (from records/legal): the retention schedule — categories, retention periods, triggers

(date vs event), record vs non-record vs regulatory, disposition authority (auto vs review, and who   reviews), and the applicable regulatory citations.

Policies (the floor): one or more tenant-wide retention policies per workload (or a single

multi-workload policy) as the baseline safety net — e.g. Retention Policy – Tenant-Baseline –   Pilot, staged with locations selected and left disabled until validated.

Labels (records-grade): one retention/record label per schedule category, named consistently and

imported with file-plan descriptors so the file plan is reportable — plain retention, record,   or regulatory record as records/legal designate.

Application: published label policies where users apply labels; auto-apply policies for

categories detectable by condition; default library labels for SharePoint (deferred to the SPO   records product for that mechanic).

Events: event types for the event-based categories (termination, expiry, end-of-life) with a

defined trigger source and the operational process to raise the event.

Disposition: single- or multi-stage disposition review with named reviewer groups for the

categories that require a human approval before disposal.

Scopes: static scopes for the pilot; adaptive (query-driven) scopes as an option for

expansion so a policy tracks locations automatically. *Adaptive scopes and several records features   are plan-dependent — verify your licensing in your tenant.*

## Retention precedence (design with it, validate it)

When multiple retention outcomes touch the same item, Microsoft's principle of retention decides the result, in order: (1) Retention wins over deletion — if anything says retain, the item is kept; (2) the longest retention period wins; (3) explicit (label) wins over implicit (policy); (4) the shortest deletion period wins. Design labels and policies with this in mind, and validate the effective outcome on pilot content — never assume the result of overlapping policies and labels.

## What you can control

Which workloads and locations are in scope (Exchange / SharePoint / OneDrive / Groups / Teams), and

whether coverage is by tenant-wide policy, published/auto-applied label, or both.

Which schedule categories become labels, and whether each is a plain retention label, a record, or

a regulatory record (regulatory records cannot be unlocked — use only where records/legal require).

How labels are applied (published, auto-applied, or default) and whether retention is date-based or

event-based.

Whether a category ends in automatic disposal or disposition review, and who the reviewers are.

The pilot scope, the pass/fail gates, and the rollback — before any tenant-wide expansion.

## Limitations (be honest with buyers)

Advanced lifecycle/records features are plan-dependent. Auto-apply policies, adaptive scopes,

records management (record/regulatory-record labels, the file plan), event-based retention, and   multi-stage disposition review generally require the appropriate compliance licensing (commonly an   E5 / E5 Compliance-class plan or add-on) — verify what your tenant is licensed for.

Retention and deletion are eventually consistent, not instant. Policy application, label

propagation, event processing, and disposition run on service timers; expect propagation delays (often   hours to a few days, and up to 7 days for some policy application) — do not judge a pilot on the first   minutes.

Regulatory records are one-way. A regulatory-record label cannot be removed or changed and its

retention cannot be shortened. Use it only where records/legal explicitly require it.

A record label locks content. Owners/users lose edit/delete on declared items by design;

communicate this before applying record labels to live content.

Retention precedence governs overlaps. Multiple policies/labels on the same content resolve by the

principle above — validate the effective outcome, don't assume it.

Disposition review is a portal workflow. Reviewers act in the Purview Disposition area; the

provided reporting surfaces label/policy coverage and configuration, and points reviewers to the   portal queue rather than approving disposals from a script.

Commercial vs Government cloud paths differ. Portal URLs and some feature availability differ in

GCC / GCC High / DoD (e.g. *.office365.us, Connect-IPPSSession -ConnectionUri) — verify the   portal path and feature in your cloud.

## Naming convention (used in every doc and script)

Every artifact this solution creates is named <Purpose> – <Scope> – <Stage> and reused verbatim across the docs, scripts, and the Purview admin surfaces. The standard set:

| Artifact | Name |
| --- | --- |
| Tenant-wide baseline retention policy | Retention Policy – Tenant-Baseline – Pilot |
| Workload retention policy (e.g. Exchange) | Retention Policy – Exchange-3yr – Pilot |
| Retention label (general category) | Retention Label – General-3yr – Pilot |
| Record label (record category) | Record Label – Contracts-7yr – Pilot |
| Regulatory record label (where required) | Regulatory Record Label – Financial-7yr – Pilot |
| Auto-apply label policy | Label Policy – Contracts-AutoApply – Pilot |
| Published label policy (manual apply) | Label Policy – User-Publish – Pilot |
| Event type (event-based retention) | Event Type – Employee-Termination |
| File-plan retention authority | Authority – Records-Schedule-2026 |
| Pilot scope (static) | Scope – Lifecycle-Pilot – Static |
| Adaptive scope (expansion) | Scope – Lifecycle-Prod – Adaptive |
| Disposition reviewer group (stage 1) | Disposition Reviewers – Records – Stage1 |
| Assessment export | Retention Posture – Tenant – Discovery |
| Compliance report | Lifecycle Compliance – Tenant – Report |

When the pilot passes and you expand to production, mint the production equivalents by swapping the – Pilot stage for – Prod (e.g. Record Label – Contracts-7yr – Prod) — never edit a validated pilot artifact in place.

## The standard deployment model

Assess current tenant retention/records posture and ingest the retention schedule → Design the policy/label/scope/event map → Configure policies, labels, records, the file plan, events, and disposition → Pilot on Scope – Lifecycle-Pilot – Static (policies disabled / labels published to the pilot) → Validate against explicit pass/fail gates → Expand tenant-wide with adaptive scopes and enabled policies.

Tenant-wide retention, records declaration, and disposition are high-impact — a wrong retention period, an over-broad auto-apply, or a mistaken regulatory-record label is expensive or irreversible. Every production change goes through change control with a documented rollback, and nothing expands past the pilot until the gates in Section 5 pass.

# 2. Requirements

These are the solution-specific prerequisites for implementing data lifecycle and records management org-wide in Microsoft Purview. They build on the shared Purview category requirements in global-requirements-purview.md (a Microsoft 365 tenant with the required Purview/compliance licensing; least-privilege Purview roles and portal access; the Security & Compliance PowerShell + Graph toolchain; the in-scope data sources/workloads; the compliance/records/privacy/legal stakeholders; and a pilot scope with change control). Do not repeat those — verify them first, then confirm the lifecycle/records-specific prerequisites below. Each is stated as Description / Why / Verify / Implement if missing.

__________________________________________________

## 2.1 Compliance licensing for records & advanced retention

Description: The Microsoft 365 / Microsoft Purview licensing that unlocks the features this

solution uses — basic retention policies and labels are broadly available, but records management   (record and regulatory-record labels, the file plan), auto-apply label policies, adaptive   scopes, event-based retention, and disposition review are generally in an E5 / E5   Compliance-class plan or the equivalent Purview add-on.

Why required: These capabilities are plan-gated; without the right plan the records labels,

auto-apply policies, adaptive scopes, and disposition reviews in the design cannot be created.

Verify: In the Microsoft 365 admin center → Billing → Licenses, confirm the compliance plan/

add-on. In the Microsoft Purview portal, confirm both Data lifecycle management and Records   management solutions are visible. *Feature-to-plan mapping changes — verify the exact entitlement in   your tenant.*

Implement if missing: Have licensing assign/purchase the required compliance plan or add-on to the

admin and any accounts that will manage records, before configuration.

## 2.2 The retention schedule (input from records & legal)

Description: The authoritative retention schedule for the tenant's content: the categories,

each category's retention period, its trigger (created / last-modified / labeled / event),   whether it is a record or regulatory record, the applicable regulatory citation/authority,   and the disposition authority (automatic vs review, and who reviews).

Why required: This solution implements the schedule; it does not author it. Policies and labels

are a direct translation of the schedule — without it there is nothing correct to configure.

Verify: Confirm records/legal has provided (or signed off) a schedule naming each category, period,

trigger, record status, citation, and disposition path — or at least a pilot subset of categories.

Implement if missing: This is **deferred to the records-management / compliance / legal

functions** — request the schedule before configuring. Do not invent retention periods, record status,   event triggers, or disposition rules.

## 2.3 Roles for lifecycle & records management

Description: The least-privilege role groups to create and manage retention/records in Microsoft

Purview: Records Management or Compliance Administrator / Compliance Data Administrator for   labels, policies, the file plan, and events; Disposition Management for reviewers; and the   workload admin rights (Exchange / SharePoint) where item- or location-level application requires them.

Why required: Creating labels, publishing/auto-applying policies, building the file plan, raising

events, and acting on disposition each require the corresponding Purview role; disposition reviewers   must be in Disposition Management or they cannot see the queue.

Verify: Microsoft Purview portal → Roles & scopes → Permissions (role groups) — confirm the

admin's membership; confirm reviewers are in Disposition Management.

Implement if missing: Have a Global Admin / Compliance Admin add the accounts to the least-

privilege role groups under change control. Grant Disposition Management only to the named reviewer   accounts.

## 2.4 In-scope workloads and their state (Exchange / SPO / OneDrive / Teams)

Description: Confirmation of which workloads and locations are in scope and that they are in a

state retention can apply to — Exchange mailboxes, SharePoint sites, OneDrive accounts, Microsoft 365   Groups, and Teams chats and channel messages (Teams retention is configured through its own   locations and interacts with the underlying group/mailbox).

Why required: A retention policy keys off the locations selected; Teams and Groups have specific

location behaviors, and OneDrive/SharePoint retention depends on the site/account existing. Scoping the   wrong locations either under-covers or over-covers content.

Verify: Confirm the in-scope workloads with stakeholders; confirm Teams/Groups are included or

excluded deliberately; identify any locations that must be excluded (e.g. a journaling mailbox).

Implement if missing: Define the location scope per workload before authoring policies; document

any deliberate exclusions.

## 2.5 Existing Purview program posture (alignment, not duplication)

Description: Knowledge of the organization's existing Microsoft Purview posture — sensitivity

(information-protection) labels, DLP policies, and any retention labels/policies already in force — so   this org-wide lifecycle/records work aligns to it rather than conflicting or duplicating, and so   retention precedence is understood before adding overlapping policies.

Why required: Retention outcomes interact via Microsoft's retention-precedence rules; an unaware

new policy can conflict with an existing one. Sensitivity labels and DLP are owned by the broader   Purview program and must not be re-implemented here.

Verify: Enumerate existing labels/policies (Get-ComplianceTag, Get-RetentionCompliancePolicy,

Get-RetentionComplianceRule) and confirm which are owned by the broader program; note any existing   tenant-wide retention that a new policy would overlap.

Implement if missing: Engage the Purview program owners; capture the existing baseline (the

assessment script does this) before adding policies or labels.

## 2.6 SharePoint records mechanics (referenced, not rebuilt)

Description: For the SharePoint portion of scope, the **SharePoint-specific records/retention

mechanics — default library labels, in-place records inside document libraries, PnP-driven   site/library application, and adaptive site scopes — which are implemented in depth by the   SharePoint records/retention product**.

Why required: This org-wide product configures the tenant-level policies, labels, file plan,

events, and disposition; the SharePoint-library-level application detail is that product's province.   Duplicating it risks divergent guidance.

Verify: Confirm whether the SharePoint records/retention product is in play for SPO sites; if so,

align label names and defer library-application mechanics to it.

Implement if missing: Where SPO library-level records work is required, use the SharePoint

records/retention product for that mechanic and keep the label inventory consistent across both.

## 2.7 Lifecycle/records automation toolchain

Description: The Security & Compliance PowerShell endpoint (Connect-IPPSSession from the

ExchangeOnlineManagement module) for retention labels, policies, records, file-plan descriptors,   and events (Get-ComplianceTag, New-RetentionCompliancePolicy/Rule,   New-FilePlanProperty*, New-ComplianceRetentionEventType, New-ComplianceRetentionEvent), and   Microsoft Graph PowerShell for supporting reads — a modern-auth / MFA-capable admin.

Why required: The provided scripts and the configuration steps run through Security & Compliance

PowerShell (and Graph for supporting reads); both must connect.

Verify: Connect-IPPSSession succeeds and Get-ComplianceTag / Get-RetentionCompliancePolicy

return without error; Connect-MgGraph succeeds where used. In Government clouds, confirm the correct   -ConnectionUri / endpoint.

Implement if missing: Install the ExchangeOnlineManagement and Microsoft.Graph modules and

confirm modern-auth sign-in before running steps. Never store credentials in scripts.

## 2.8 Change control and a documented rollback for lifecycle/records

Description: An approved change window and a rollback plan specific to retention/records: how

to disable/unpublish a retention policy or label policy, how to remove a non-regulatory retention   label, and how a non-regulatory record is un-declared — plus the explicit note that regulatory   records, completed disposition, and elapsed event-based deletions cannot be rolled back.

Why required: Tenant-wide retention and records declaration are high-impact; a documented,

rehearsed rollback is the safety net for the reversible parts and forces a conscious decision on the   irreversible parts.

Verify: Confirm a change ticket, an approver, and a written rollback covering policy/label disable,

label removal, and record un-declaration for the pilot categories.

Implement if missing: Author the rollback (Section 3 provides the steps), get change-control

sign-off, and explicitly flag any regulatory-record category as no-rollback before applying it.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide

This is the ordered, pilot-first method to implement data lifecycle and records management org-wide in Microsoft Purview. It follows the house model — Assess → Design → Configure → Pilot → Validate → Expand — and every artifact is named per the convention in Section 1 and reused verbatim in the scripts. Retention, records, and disposition changes are high-impact: policies are staged disabled, labels are published to the pilot scope only, and nothing expands tenant-wide until the Section 5 gates pass. The retention schedule and all legal determinations are inputs from records/legal — this guide implements them, it does not author them.

Portal paths evolve and are cloud-dependent. Paths below are Microsoft Purview portal (purview.microsoft.com) as of authoring; in GCC/GCC High/DoD the URL and some features differ (*.office365.us). Verify the path and feature availability in your tenant/cloud before relying on it. Where a step is plan-dependent, it is flagged.

__________________________________________________

## Stage 0 — Connect and confirm prerequisites

Confirm Section 2 prerequisites: compliance licensing (2.1), the retention schedule from records/legal

(2.2), roles (2.3), in-scope workloads (2.4), existing posture (2.5), and change control (2.8).

Connect the toolchain from an MFA-capable admin workstation:

Connect-IPPSSession                 # Security & Compliance PowerShell (add -ConnectionUri for Gov clouds)
   Connect-MgGraph -Scopes "Directory.Read.All"   # supporting reads only

Run Resolve-RetentionScope.ps1 to confirm module/connection health and surface plan/cloud hints

before touching anything. Pass/fail: both connections succeed and the script reports the expected    cloud and that Data lifecycle + Records management are reachable.

## Stage 1 — Assess (read-only)

Run Assess-RetentionRecordsPosture.ps1 to produce Retention Posture – Tenant – Discovery: the

existing retention labels (Get-ComplianceTag, including which are record/regulatory), retention    policies and rules and their locations/enabled state    (Get-RetentionCompliancePolicy / Get-RetentionComplianceRule), existing event types    (Get-ComplianceRetentionEventType), and file-plan descriptors already defined.

Review the baseline with the Purview program owners (2.5): what already exists, what a new policy would

overlap, and which labels are owned by the broader program.

Pass/fail (Assess gate): a complete inventory export exists; overlaps with existing retention are

identified and understood against retention precedence; no destructive action was taken (read-only).

## Stage 2 — Design (map the schedule to Purview)

Translate the records/legal retention schedule into a concrete artifact map. Produce a design table with, for each schedule category:

Category → artifact: whether it is covered by a tenant-wide policy (the floor), a label

(records/events/review), or both.

Retention action + duration: retain / delete / retain-then-delete, and the period.

Trigger: created / last-modified / labeled / event (and which event type).

Record status: none / record / regulatory record (regulatory only where records/legal require).

File-plan descriptors: retention authority, category/sub-category, department,

citation, reference ID.

Disposition: automatic vs review (single/multi-stage) and the named reviewer group.

Locations: which workloads (Exchange / SPO / OneDrive / Groups / Teams).

Name every artifact now (Section 1 table) and record the pilot scope Scope – Lifecycle-Pilot – Static (the bounded users/sites/mailboxes to prove on). Pass/fail (Design gate): every schedule category maps to a named artifact with action, duration, trigger, record status, descriptors, disposition, and locations; records/legal has signed off the mapping (especially any regulatory-record and event-based categories).

## Stage 3 — Configure (build, staged safe)

Build in this order. Configuration scripts default to `-WhatIf`/dry-run and only write with `-Commit`.

### 3a. File plan descriptors (records reportability)

Create the file-plan descriptors the labels will reference so the records inventory is reportable from the start (S&C PowerShell):

New-FilePlanPropertyAuthority   -Name "Authority – Records-Schedule-2026"
New-FilePlanPropertyCategory    -Name "Contracts"
New-FilePlanPropertySubCategory -Name "Vendor-Contracts"
New-FilePlanPropertyCitation    -Name "SOX"      -CitationUrl "https://contoso.example/citations/sox"
New-FilePlanPropertyDepartment  -Name "Finance"
New-FilePlanPropertyReferenceId -Name "REC-CON-001"

*(Use the descriptor names your records schedule defines — the above are placeholders. New-ComplianceTag -FilePlanProperty attaches these to a label; the config script builds this object for you.)*

### 3b. Event types (event-based retention)

For each event-based category, create the event type the label will use:

New-ComplianceRetentionEventType -Name "Event Type – Employee-Termination"
New-ComplianceRetentionEventType -Name "Event Type – Contract-Expiration"

Record the operational process for raising the event (who, when, and the asset ID / keyword that will match the affected content). The event itself is raised later (Stage 5 / operations), not at config time.

### 3c. Retention labels (records-grade categories)

Create the retention/record labels via Set-RetentionPolicyAndLabels.ps1 (which wraps New-ComplianceTag with -WhatIf default). Each label carries its action, duration, trigger, optional records setting, file-plan descriptors, and — where reviewed — reviewer emails. Examples of the intent the script commits with -Commit:

# Plain retention label (date-based)
New-ComplianceTag -Name "Retention Label – General-3yr – Pilot" -RetentionAction Keep `
  -RetentionDuration 1095 -RetentionType ModificationAgeInDays

# Record label with disposition review (event-based, records-grade)
New-ComplianceTag -Name "Record Label – Contracts-7yr – Pilot" -IsRecordLabel $true `
  -RetentionAction KeepAndDelete -RetentionDuration 2555 -RetentionType EventAgeInDays `
  -EventType "Event Type – Contract-Expiration" -ReviewerEmail "records-reviewers@contoso.com" `
  -FilePlanProperty $filePlanObject

# Regulatory record label — ONE-WAY. Only where records/legal require; gated behind an explicit switch.
New-ComplianceTag -Name "Regulatory Record Label – Financial-7yr – Pilot" -Regulatory $true `
  -RetentionAction Keep -RetentionDuration 2555 -RetentionType CreationAgeInDays

Regulatory records are irreversible. The config script refuses to set -Regulatory without an explicit confirmation switch and a records/legal sign-off reference. Do not apply regulatory labels in a pilot beyond a disposable test item.

### 3d. Retention policies (the tenant-wide floor)

Create the baseline retention policy disabled, with the in-scope locations, then attach its rule (action + duration). Set-RetentionPolicyAndLabels.ps1 stages this with -WhatIf; with -Commit it runs:

New-RetentionCompliancePolicy -Name "Retention Policy – Tenant-Baseline – Pilot" -Enabled $false `
  -ExchangeLocation All -SharePointLocation All -OneDriveLocation All `
  -ModernGroupLocation All -TeamsChannelLocation All -TeamsChatLocation All
New-RetentionComplianceRule -Policy "Retention Policy – Tenant-Baseline – Pilot" `
  -RetentionComplianceAction Keep -RetentionDuration 1095 -RetentionDurationDisplayHint Days

For the pilot, scope the policy to the pilot locations only (specific mailboxes/sites) rather than All, or use an adaptive scope limited to the pilot — created in Data lifecycle management → Adaptive scopes and attached with -AdaptiveScopeLocation. Leave `-Enabled $false` until validated.

### 3e. Label policies (publish / auto-apply to the pilot)

Publish labels to the pilot users, or auto-apply by condition, scoped to the pilot:

# Publish labels for users to apply (pilot scope)
New-RetentionCompliancePolicy -Name "Label Policy – User-Publish – Pilot" `
  -ExchangeLocation "pilotuser@contoso.com" -SharePointLocation "https://contoso.sharepoint.com/sites/LifecyclePilot"
New-RetentionComplianceRule -Policy "Label Policy – User-Publish – Pilot" `
  -PublishComplianceTag "Retention Label – General-3yr – Pilot"

# Auto-apply a label by condition (pilot scope) — condition from the schedule, not invented
New-RetentionCompliancePolicy -Name "Label Policy – Contracts-AutoApply – Pilot" `
  -SharePointLocation "https://contoso.sharepoint.com/sites/LifecyclePilot"
New-RetentionComplianceRule -Policy "Label Policy – Contracts-AutoApply – Pilot" `
  -ApplyComplianceTag "Record Label – Contracts-7yr – Pilot" -ContentMatchQuery '"master services agreement"'

*(SharePoint default-library-label application is deferred to the SharePoint records/retention product.)*

### 3f. Disposition reviewers

Ensure the named reviewer accounts are in the Disposition Management role group (2.3) so the labels' -ReviewerEmail recipients can act on the Disposition queue in the portal. Pass/fail (Configure gate): every designed artifact exists (labels, policies disabled, label policies pilot-scoped, event types, file plan), reviewers are in Disposition Management, and no policy is enabled tenant-wide yet.

## Stage 4 — Pilot (prove on the bounded scope)

Enable the pilot-scoped policy: set Retention Policy – Tenant-Baseline – Pilot (scoped to pilot

locations) -Enabled $true; confirm the label policies are published/auto-applying to the pilot only.

Apply/observe labels on pilot content: publish appears for pilot users; auto-apply matches; a record

label locks a declared test item; an event-based label shows "retention starts on event".

Raise a test retention event for an event-based category on a disposable test asset:

New-ComplianceRetentionEvent -Name "TEST – Contract-Expiration – Pilot" `
     -EventType "Event Type – Contract-Expiration" -EventTags "Record Label – Contracts-7yr – Pilot" `
     -AssetId "TEST-ASSET-001"

Allow for propagation (hours to days — do not judge in minutes). Then run the Stage 5 validation.

Pass/fail (Pilot gate): on pilot content, policies and labels apply as designed, records lock,

event-based retention triggers, and disposition-configured items are routed to review — all without    affecting content outside the pilot scope.

## Stage 5 — Validate

Run Get-RetentionDispositionReport.ps1 to produce Lifecycle Compliance – Tenant – Report and work the Section 5 test procedures. Every gate has an explicit pass/fail. Do not expand until all pass.

## Stage 6 — Expand (enforce tenant-wide)

Mint the production artifacts by swapping – Pilot for – Prod (never edit a validated pilot

artifact in place): e.g. Retention Policy – Tenant-Baseline – Prod, Record Label – Contracts-7yr –    Prod, Label Policy – User-Publish – Prod.

Broaden locations to the full workloads (or attach adaptive scopes so policies track locations

automatically), and enable under change control.

Stage the rollout in rings (e.g. by department/site) rather than a single tenant-wide flip where

the schedule allows; re-run reporting after each ring.

Pass/fail (Expand gate): production policies/labels apply across the in-scope workloads, the

compliance report shows expected coverage, disposition queues are populated for reviewed categories,    and no unexpected retention conflicts appear.

__________________________________________________

## Rollback (per stage)

Retention/label policies (reversible): disable the policy (`Set-RetentionCompliancePolicy -Enabled

$false`) or reduce its locations; unpublish a label policy by disabling/removing its rule. Disabling a   retain-and-delete policy stops future deletions from that policy.

Retention labels (reversible if not a record): remove a non-record label from items and delete the

unused label. A published label can be unpublished; auto-apply can be disabled.

Records (partly reversible): a non-regulatory record can be un-declared by a records manager

(auditable); this restores edit/delete. Do this only per records/legal direction.

IRREVERSIBLE — no rollback: a regulatory-record label (cannot be removed/shortened), a

completed disposition (content permanently deleted), and an elapsed event-based deletion. These   are gated on records/legal sign-off and must never be exercised beyond a disposable test item in pilot.

Every production change carries a change ticket, an approver, and this rollback written out for the specific categories in scope, with irreversible categories explicitly flagged no-rollback.

# 5. Testing & Validation

Ten procedures, each with an explicit pass/fail. Run them at the Pilot and Expand gates. Most retention/records behavior is eventually consistent — allow for service propagation (hours to a few days) before declaring a fail. Use the provided scripts where noted; never approve a real disposition or apply a regulatory-record label to production content as a test.

__________________________________________________

### T1 — Toolchain & scope health

Do: Run Resolve-RetentionScope.ps1.

Pass: Connect-IPPSSession (and Graph where used) succeed; the correct cloud is reported; Data

lifecycle management and Records management are reachable; the pilot scope resolves.

Fail: any connection fails, the wrong cloud/endpoint is reported, or the scope does not resolve.

### T2 — Baseline inventory captured (read-only)

Do: Run Assess-RetentionRecordsPosture.ps1.

Pass: Retention Posture – Tenant – Discovery lists existing labels (with record/regulatory flags),

policies + rules with locations/enabled state, event types, and file-plan descriptors; overlaps with any   existing retention are identified.

Fail: the inventory is incomplete, or the script wrote any change (it must be read-only).

### T3 — Retention labels created as designed

Do: Get-ComplianceTag for each designed label.

Pass: each label exists with the correct action, duration, retention type/trigger, record/regulatory

flag, file-plan descriptors, and (where reviewed) reviewer emails — matching the Stage 2 design.

Fail: any label is missing or its action/duration/trigger/record status differs from the design.

### T4 — Retention policy staged and pilot-scoped

Do: Get-RetentionCompliancePolicy and Get-RetentionComplianceRule for `Retention Policy –

Tenant-Baseline – Pilot`.

Pass: the policy exists, its rule has the designed action/duration, and it is scoped to the **pilot

locations (or a pilot adaptive scope) — and was disabled** until the pilot gate.

Fail: the policy is enabled tenant-wide before validation, mis-scoped, or the rule differs from design.

### T5 — Label publish / auto-apply reaches the pilot

Do: As a pilot user, confirm published labels are selectable (Outlook/SharePoint/OneDrive); create

content matching an auto-apply condition and wait for propagation.

Pass: published labels appear for pilot users only; auto-apply applies the designed label to matching

pilot content; no content outside the pilot scope is affected.

Fail: labels do not appear, apply to the wrong scope, or the wrong label is auto-applied.

### T6 — Records declaration locks content

Do: Apply a record label to a disposable pilot test item; attempt to edit/delete/move it.

Pass: the item is declared an in-place record and is locked against edit/delete/move per its rules,

with a declare entry in the audit trail.

Fail: the item remains editable/deletable, or no record was declared. *(Do not test regulatory

records on any item you are not prepared to keep permanently.)*

### T7 — Event-based retention triggers

Do: For an event-based label, raise a test retention event on a disposable asset

(New-ComplianceRetentionEvent … -AssetId TEST-ASSET-001).

Pass: the retention clock starts on the matching content when the event is raised (visible after

propagation); before the event the item shows "retention starts on event".

Fail: the clock never starts, or starts on the wrong content / at the wrong time.

### T8 — Disposition routes to review

Do: For a category configured with reviewers, confirm the reviewer accounts are in **Disposition

Management and can see the Purview Disposition** area; drive a short-duration disposable test label   to expiry (or inspect the configuration).

Pass: at end of retention, the item enters the Disposition queue and a named reviewer can approve

deletion / extend / relabel; the decision is evidenced. Reviewers see only what their role allows.

Fail: the item auto-deletes when a review was required, reviewers cannot see the queue, or no

disposition record is kept.

### T9 — Retention precedence produces the intended effective outcome

Do: On a pilot item touched by more than one policy/label, reason through Microsoft's precedence

(retention > deletion; longest retention wins; explicit > implicit; shortest deletion wins) and confirm   the observed outcome.

Pass: the effective retention/deletion matches the intended design after precedence is applied.

Fail: the effective outcome differs from intent (redesign the overlapping artifacts — do not force it).

### T10 — Compliance report reflects reality

Do: Run Get-RetentionDispositionReport.ps1 to produce Lifecycle Compliance – Tenant – Report.

Pass: the report shows label coverage, policy locations/enabled state, records-configured counts, and

pending-disposition pointers consistent with what was configured and observed in T3–T8.

Fail: the report disagrees with observed state, or omits configured artifacts.

__________________________________________________

Overall gate. The pilot passes only when T1–T10 pass on the pilot scope with no effect outside it. Expansion passes only when T3–T10 pass at production scope with expected coverage and no unexpected retention conflicts. Any fail on an irreversible artifact (regulatory record, disposition) halts the rollout pending records/legal review.

# 6. Troubleshooting

Common failure modes when implementing data lifecycle and records management org-wide in Microsoft Purview, and how to resolve them. Most retention/records behavior is eventually consistent — before treating something as broken, confirm it is not simply propagation latency (see the last item). Portal paths and feature availability are cloud-dependent — verify in your tenant/cloud.

__________________________________________________

### Cannot connect / cmdlets missing

Symptom: Connect-IPPSSession fails, or Get-ComplianceTag / New-RetentionCompliancePolicy /

New-FilePlanProperty* / New-ComplianceRetentionEventType are "not recognized."

Likely cause: Not connected to Security & Compliance PowerShell; the ExchangeOnlineManagement

module is missing/old; or the session lacks the Records management scope/plan.

Resolve: Install/update ExchangeOnlineManagement; run Connect-IPPSSession (with -ConnectionUri

for GCC/GCC High/DoD). Run Resolve-RetentionScope.ps1 to confirm connectivity, cloud, and reachable   solutions. If records/file-plan/event cmdlets are absent, confirm the E5/E5 Compliance-class   licensing and the Records Management / Compliance Administrator role.

### "Insufficient permissions" creating labels, policies, or the file plan

Symptom: Access-denied on New-ComplianceTag, New-RetentionCompliancePolicy, or

New-FilePlanProperty*.

Likely cause: The admin is not in the required Purview role group.

Resolve: Add the account to Records Management or Compliance Administrator /

Compliance Data Administrator (Purview portal → Roles & scopes → Permissions). Reviewers need   Disposition Management. Re-check with Get-RoleGroupMember / the portal after assignment   (propagation can take time).

### A published retention label doesn't appear for users

Symptom: Pilot users don't see the label in Outlook/SharePoint/OneDrive.

Likely cause: Label-publish propagation delay (can take a day or more); the label policy's

locations don't include the user; or the client hasn't refreshed.

Resolve: Confirm the label policy (Label Policy – User-Publish – Pilot) targets the pilot

user/site; allow up to a few days; have the user sign out/in. Verify with Get-RetentionComplianceRule   that PublishComplianceTag names the correct label.

### Auto-apply isn't labeling matching content

Symptom: Content that should match an auto-apply condition stays unlabeled.

Likely cause: Auto-apply runs on a service timer and can take 7+ days for existing content; the

ContentMatchQuery / sensitive-info-type condition doesn't actually match; or the location isn't in   scope; or the plan doesn't include auto-apply.

Resolve: Confirm the condition against real content (test the KQL query), confirm the location is in

the policy, confirm licensing, and wait for the timer before judging. Auto-apply of a records label   is still subject to the same latency.

### A record label isn't locking content

Symptom: After applying a record label, the item can still be edited/deleted.

Likely cause: The label was created without -IsRecordLabel $true; propagation hasn't completed; or

the label applied is a plain retention label, not the record label.

Resolve: Verify with Get-ComplianceTag that IsRecordLabel is true; confirm the correct label was

applied; allow for propagation. Remember a regulatory record is a stronger, one-way lock — don't   confuse the two.

### Event-based retention clock never starts

Symptom: Items with an event-based label stay in "retention starts on event" and never begin

counting.

Likely cause: No retention event was raised, the event's asset ID / keyword doesn't match

the content, or the label's EventType differs from the event's type.

Resolve: Raise the event with New-ComplianceRetentionEvent using the exact asset ID/keyword that

matches the content and the same event type the label uses. Confirm the label's RetentionType is an   Event* type and its EventType name matches. Allow for propagation after the event is raised.

### Disposition items never reach reviewers

Symptom: Content expires but nothing appears in the Disposition queue, or reviewers can't see it.

Likely cause: The label has no ReviewerEmail; reviewers aren't in Disposition Management; or

retention hasn't actually elapsed yet.

Resolve: Confirm the label's reviewers (Get-ComplianceTag), add the reviewer accounts to

Disposition Management, and confirm the retention period has genuinely expired. Disposition is   actioned in Records management → Disposition in the portal — the report script points there rather   than approving disposals itself.

### Content is retained (or deleted) differently than expected — retention conflict

Symptom: The effective retention/deletion on an item doesn't match a single policy or label you set.

Likely cause: Retention precedence across overlapping policies/labels: retention wins over

deletion; the longest retention wins; explicit (label) beats implicit (policy); the   shortest deletion wins.

Resolve: Enumerate every policy/label touching the content (Assess-RetentionRecordsPosture.ps1),

reason through precedence, and redesign the overlapping artifacts to produce the intended effective   outcome — do not try to force a result against the precedence rules.

### Government-cloud portal path or feature differs / is missing

Symptom: A portal path from the guide 404s, an endpoint fails, or a feature isn't present in

GCC/GCC High/DoD.

Likely cause: Sovereign-cloud differences — different URLs (*.office365.us), different

Connect-IPPSSession -ConnectionUri, and some features lag or are unavailable.

Resolve: Use the correct sovereign endpoint and portal URL for your cloud, and **verify feature

availability in your tenant** before relying on it. Treat any Commercial-vs-Government difference as a   tenant-verify item, not an error.

### It "isn't working" — but it's actually propagation latency

Symptom: A just-made change (policy enable, label publish, auto-apply, event, disposition) hasn't

taken effect.

Likely cause: Normal eventual consistency — application, label propagation, auto-apply, event

processing, and disposition run on service timers (hours to several days; some policy application up to   7 days).

Resolve: Wait the expected window before re-testing; don't stack "fixes" on top of a change that

simply hasn't propagated. Re-run Get-RetentionDispositionReport.ps1 after the window to confirm state.

# 7. Best Practices

Durable practices for running data lifecycle and records management org-wide in Microsoft Purview. They encode the house model — pilot-first, evidence-based, records/legal-owned determinations — into day-to-day operation.

## Governance & ownership

Records/legal own the schedule; you own the implementation. Never invent a retention period, record

status, event trigger, or disposition rule. Treat the schedule as the source of truth and keep a   traceable link from each Purview artifact back to its schedule category and regulatory citation (use   file-plan descriptors for exactly this).

Keep a single label inventory. One retention/record label per schedule category, named per the

convention, reused across workloads and across the SharePoint records product — do not mint duplicate   labels per workload.

Separate duties. Records managers configure labels and the file plan; Disposition Management

reviewers act on the queue and nothing else; workload admins apply where needed. Grant least privilege   and review membership periodically.

## Policy vs label discipline

Use policies as the floor, labels for precision. A tenant-wide retention policy is the safety

net ("keep everything for at least N years"); reserve labels for records, event-based retention,   disposition review, and file-plan reportability. Don't try to express records-grade behavior with a   bare policy.

Design for retention precedence, then validate it. Whenever policies and labels overlap, reason

through precedence (retention > deletion; longest retention wins; explicit > implicit; shortest deletion   wins) *and confirm the effective outcome on real content*. Precedence is a design input, not an   afterthought.

Scope tightly, then widen. Start policies on pilot locations or a pilot adaptive scope; expand to

All or a production adaptive scope only after validation. Prefer adaptive scopes for production so   coverage tracks the estate automatically.

## Records & the file plan

Reserve regulatory records for genuine legal mandates. A regulatory-record label is one-way —

it cannot be removed, changed, or shortened. Use it only where records/legal explicitly require, gate it   behind an explicit sign-off, and never test it on content you are not prepared to keep forever.

Populate file-plan descriptors from day one. Retention authority, category, department,

citation, and reference ID make the records inventory reportable and defensible — fill them as   you create labels, not later.

Communicate the lock before you apply it. A record label removes edit/delete by design; tell content

owners before declaring records in a live location.

## Event-based retention

Define the event source and the raise process. An event type is only useful if someone/something

reliably raises the event (with the asset ID / keyword that matches the content) when it happens.   Document who raises Employee-Termination / Contract-Expiration events and integrate it with the   system of record (HR/CLM) where possible.

Test events on disposable assets. Prove the trigger and the resulting clock on a test asset before

wiring the real process.

## Change-safety

Stage disabled, publish to pilot, then enforce. Policies are created disabled; labels are published

to the pilot scope; enforcement is a deliberate, change-controlled step after the gates pass.

Ring your rollout. Expand by department/site/workload ring rather than a single tenant-wide flip;

re-run the compliance report after each ring.

Write the rollback — and flag the irreversible parts. Reversible: disable/unpublish policies and

labels, remove non-record labels, un-declare non-regulatory records. No-rollback: regulatory   records, completed disposition, elapsed event-based deletions. Every change ticket states which is which.

## Operations & evidence

Report on a cadence. Run the compliance report regularly; watch label coverage, policy

locations/enabled state, records counts, and pending-disposition backlog — a growing disposition backlog   is an operational risk, not just a metric.

Work the disposition queue. Reviewed disposition only stays defensible if reviewers actually act;

monitor the backlog and reviewer coverage.

Respect eventual consistency. Application, propagation, event processing, and disposition run on

timers (hours to days). Build that latency into expectations and never judge a change in the first   minutes.

Verify by cloud. In GCC/GCC High/DoD, confirm portal paths, endpoints (`Connect-IPPSSession

-ConnectionUri`), and feature availability — do not assume Commercial parity.

Keep automation credential-free. All scripts use interactive modern auth; never embed secrets. Keep

assessment/reporting read-only and configuration -WhatIf-by-default with an explicit -Commit.

## Alignment with the broader program

Don't rebuild what the program owns. Sensitivity labels, DLP, and tenant-wide data governance belong

to the broader Purview program — align to them, don't duplicate.

Defer SharePoint library mechanics. Default library labels, in-place records inside libraries, and

PnP-driven application are the SharePoint records/retention product's province — keep label names   consistent and defer that mechanic rather than re-documenting it.

# 8. Deliverables Summary

Everything included in this solution, on one page.

## Documentation

Solution Overview — what org-wide data lifecycle & records management is; the **retention policy

vs retention label** distinction; how records declaration, the file plan, regulatory records,   event-based retention, and disposition review work across Exchange/SharePoint/OneDrive/Teams;   retention precedence; the reference design; what's deferred to records/legal, to the broader Purview   program, and to the SharePoint records product; limitations; and the deployment model.

Requirements Guide — solution-specific prerequisites (compliance licensing for records/advanced

retention; the retention schedule from records/legal; lifecycle/records roles incl. Disposition   Management; in-scope workloads; existing Purview posture; SharePoint mechanics referenced not rebuilt;   the S&C PowerShell / Graph toolchain; change control + rollback), each with how to verify and   implement, building on the Purview category global requirements.

Implementation Guide — Assess → Design → Configure → Pilot → Validate → Expand, with every

artifact named, file plan / event types / labels / policies / label policies / disposition built in   order, policies staged disabled and labels published to the pilot scope, explicit pass/fail gates   per stage, and a documented rollback that flags the irreversible parts (regulatory records,   completed disposition, elapsed event deletions).

Testing & Validation — 10 procedures, each with an explicit pass/fail, covering toolchain/scope,

baseline inventory, labels, staged policy, publish/auto-apply, records lock, event-based trigger,   disposition routing, retention precedence, and the compliance report.

Troubleshooting — common failure modes (connection/roles/plan, labels/policies not appearing or

applying, records not locking, events not triggering, disposition not routing, retention conflicts,   Government-cloud paths, propagation latency) and resolutions.

Best Practices — governance/ownership, policy-vs-label discipline, records & file plan,

event-based retention, change-safety, operations & evidence, and alignment with the broader program.

Executive Summary — the outcome, approach, and why it is low-risk, for decision-makers.

## PowerShell scripts (5)

All use modern-auth Connect-IPPSSession (Security & Compliance PowerShell) and Connect-MgGraph where noted; no hardcoded credentials. Assessment and reporting are read-only; configuration scripts default to dry-run / -WhatIf and only write when -Commit is passed; regulatory-record actions are gated behind an explicit -AllowRegulatory -SignOffRef.

Resolve-RetentionScope.ps1 — *Scope/health helper (read-only).* Checks S&C PowerShell (and

optional Graph) connectivity, reports the detected cloud/endpoint, confirms Data lifecycle / Records    management cmdlets are reachable, and resolves the pilot scope — the preflight before Stage 3.

Assess-RetentionRecordsPosture.ps1 — *Discovery (read-only).* Inventories existing retention

labels (record/regulatory flags), retention policies + rules with workload locations and enabled    state, event types, and file-plan descriptors; flags overlaps for retention-precedence review.    Produces Retention Posture – Tenant – Discovery (CSVs).

Set-RetentionPolicyAndLabels.ps1 — *Retention-policy + label config helper (-WhatIf

default).* Creates/verifies retention labels (New-ComplianceTag) and a tenant/pilot retention    policy + rule (New-RetentionCompliancePolicy/-Rule) from a JSON design; policies are created    disabled and label policies scoped to pilot locations. Dry-run by default; writes with -Commit;    refuses regulatory labels without -AllowRegulatory -SignOffRef.

Set-RecordsFilePlanDisposition.ps1 — *Records/file-plan/event/disposition config helper

(-WhatIf default).* Creates/verifies file-plan descriptors (New-FilePlanProperty*) and    event types (New-ComplianceRetentionEventType), and validates records/disposition wiring    (record/regulatory labels and reviewer emails, plus the Disposition Management reminder). Dry-run by    default; writes with -Commit.

Get-RetentionDispositionReport.ps1 — *Retention/disposition compliance report (read-only).*

Compiles label coverage (record/regulatory/event/reviewed/file-plan), policy locations + enabled    state, and event-type counts into Lifecycle Compliance – Tenant – Report (CSV + HTML), flagging    gaps and pointing reviewers to the portal Disposition queue.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Assess-RetentionRecordsPosture.ps1

## Get-RetentionDispositionReport.ps1

## Resolve-RetentionScope.ps1

## Set-RecordsFilePlanDisposition.ps1

## Set-RetentionPolicyAndLabels.ps1