Microsoft Purview Data Loss Prevention (DLP) — Endpoint, Cloud & Email

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview Data Loss Prevention (DLP): Endpoint, Cloud & Email

## The problem

Sensitive data leaves the organization through the channels people use every day — email attachments, "anyone with the link" cloud shares, content pasted into Teams, and files copied to USB or printed from a laptop. Without a working data-loss control, those leaks are invisible until they become an incident. The common failed attempt — switching data-loss controls straight to "block" — floods the help desk with false positives and gets turned off within a week.

## The solution

Implement Microsoft Purview Data Loss Prevention (DLP) across all five locations — Exchange email, SharePoint, OneDrive, Teams, and Endpoint (managed devices) — using only the Microsoft Purview portal, Security & Compliance PowerShell, and Microsoft Graph. Detection is driven by sensitive information types (built-in, custom, Exact Data Match, and trainable classifiers), and the defining discipline is that every policy is built and proven in SIMULATION first — Microsoft's built-in test mode that shows what *would* be blocked, with zero user impact — then tuned for a low false-positive rate, then enforced to a pilot ring, then expanded. The result: leaks are blocked without blocking the business.

## What it delivers

A mapped classification layer — the right detector for each in-scope data category, reusing built-in

types and adding custom/EDM/trainable only for real gaps.

DLP policies across email, cloud, Teams, and endpoint, each proven in simulation, tuned, and enforced

through policy tips, user justification/override, or block.

A measured false-positive rate kept at/under an agreed threshold — the difference between a control

people trust and one they ignore.

An incident/alert triage workflow so every match is actually acted on, with an evidence trail in

Activity Explorer and optional SIEM forwarding.

Five PowerShell tools (posture assessment, policy config helper, endpoint-readiness checker,

match/false-positive report, scope helper) — read-only or -WhatIf by default, no credentials in code.

## Business outcomes

Leaks blocked across the channels data actually walks out through — email, cloud sharing, and

USB/print on endpoints.

Minimal disruption — simulation-first plus tuning means the control catches leaks without a wave of

false positives, and any policy reverts to simulation instantly if needed.

Operable and auditable — matches raise alerts that are triaged to disposition, with evidence retained.

Self-guided at a fraction of consulting cost — the same method a specialist would use, documented and

tooled to run in-house.

## Boundaries (so scope is clear)

DLP is licensing-/plan-dependent — Endpoint DLP and advanced classifiers require E5 / E5 Compliance and onboarded devices (verify your tenant). This solution provides the technical configuration and the evidence; *which* data categories are in scope, *which* classifiers legally apply, the enforced action per category, and the acceptable false-positive threshold are compliance, privacy, and legal determinations, captured alongside the delivered evidence.

# 1. Solution Overview — Microsoft Purview Data Loss Prevention (DLP): Endpoint, Cloud & Email

## What this solution is

Sensitive data leaves organizations through the everyday channels people already use: an email with a customer spreadsheet attached, a document shared "anyone with the link" from OneDrive or SharePoint, a credit-card number pasted into a Teams chat, or a file copied to a USB stick or printed from a laptop. Microsoft Purview Data Loss Prevention (DLP) detects and controls that movement by matching the *content* being shared against sensitive information types and classifiers, then applying a policy action — audit only, warn the user with a policy tip, allow with a business justification, or block — across Exchange email, SharePoint, OneDrive, Teams, and Endpoint (managed devices).

This solution is a repeatable, evidence-driven way to implement Purview DLP across all of those locations using only the Microsoft Purview portal, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph — no third-party DLP tooling. Its defining discipline is that every policy is built and proven in SIMULATION mode first (Microsoft's built-in test mode that evaluates policy against real traffic and shows what *would* have matched, without affecting a single user), tuned for a low false-positive rate, and only then moved to enforcement.

Scope boundary. This solution delivers the technical method and evidence for DLP configuration. *Which* data is regulated, *which* classifiers legally apply, and *what* the enforced action must be for a given data category are business, compliance, privacy, and legal determinations — deferred to those functions. The solution helps you configure and prove the control; it does not make the policy decision.

## Why this matters

DLP that is switched straight to enforce without simulation is the classic failure: it blocks

legitimate business, floods the help desk, and gets disabled within a week. Simulation-first is the   difference between a control that survives and one that is turned off.

Endpoint DLP is licensing- and onboarding-dependent — it requires the right plan and devices

onboarded to Purview (shared with Microsoft Defender for Endpoint onboarding). A DLP policy scoped to   the Devices location does nothing until the endpoints are actually onboarded and reporting.

False positives are the enemy of adoption. A built-in credit-card detector that fires on internal

reference numbers trains users to ignore every policy tip. Tuning — confidence levels, instance counts,   supporting keywords, and Exact Data Match — is what makes the control trusted.

The same sensitive-information-type library drives DLP, auto-labeling, and insider risk. Getting the

classification layer right here pays off across the whole Purview estate.

## How it works

Sensitive information types (SITs) and classifiers define *what* to look for. Purview ships

150+ built-in SITs (credit card, SSN/national ID, IBAN, health record numbers, etc.), and you can    add custom SITs (regex + keyword + confidence), Exact Data Match (EDM) SITs (matched against a    hashed upload of your real data for near-zero false positives), and trainable classifiers    (machine-learned categories such as source code, resumes, or financial statements).

DLP policies bind those SITs to locations (Exchange, SharePoint, OneDrive, Teams chat/channel,

and Devices/Endpoint) with conditions (which SIT, how many instances, what confidence),    actions (audit / notify / restrict / block, restrict USB/print/cloud-app upload on endpoint), and    user experience (policy tips, allow-with-justification, allow-override).

Simulation mode runs the policy against live traffic and records what *would* have matched — with

or without policy tips shown — so you can see the true hit volume and false positives before any    enforcement. Every policy in this solution starts here.

Tuning reduces false positives using confidence levels, instance thresholds, supporting keyword

evidence, EDM, and exceptions — measured against the simulation results.

Enforcement turns the tuned policy on (tips/override/block) in a limited ring, then expands.

Incident/alert handling — DLP rule matches raise alerts in the Purview portal and DLP events

flow to Activity Explorer; this solution wires the triage, severity, and response workflow so    matches are actually acted on.

## The five DLP locations (and what each controls)

Exchange (email): outbound/inbound mail matched on content, attachments, and recipients; block or

encrypt on match.

SharePoint & OneDrive: documents at rest and when shared; block external sharing on match.

Teams chat & channel messages: sensitive content pasted or shared in messages.

Endpoint (Devices): activities on onboarded Windows/macOS devices — copy to USB, copy to network

share, print, upload to unallowed cloud apps/browsers, copy to clipboard, paste to browser. Requires   onboarding and the right licensing.

On-premises / Fabric / Power BI / cloud apps (Defender for Cloud Apps): additional locations that

may be available depending on licensing — verify availability in your tenant.

## The simulate→enforce journey (the core discipline)

Define SITs/classifiers → build each DLP policy in SIMULATION (no user impact) → measure hit volume and false positives in Activity Explorer / DLP alerts → tune (confidence, instance count, keywords, EDM, exceptions) → re-simulate until false positives are acceptable → enable with policy tips + allow-override/justification in a pilot ring → validate → expand to enforce (block) tenant-wide → operate (triage alerts, review overrides, re-tune).

## What you can control

Which SITs/classifiers are in scope and at what confidence and instance count they trigger.

Which locations each policy covers and which users/sites/groups are included or excluded.

The action per data category (audit → tip → justify → block) — set per compliance's determination.

Whether users get policy tips, can override with justification, and what the override says.

The pilot ring enforced first, and the simulation dwell time before enforcement.

## Limitations (be honest with buyers)

Endpoint DLP requires onboarded devices and the appropriate licensing (verify your plan — endpoint

DLP and several advanced classifiers are gated behind E5 / the E5 Compliance add-on). A Devices-location   policy is inert until onboarding is complete.

Some features are in preview and portal paths evolve — this solution flags "verify your

licensing/tenant" rather than asserting availability that may differ in your tenant.

DLP inspects content it can classify; strongly encrypted or unrecognized file formats, or content

below the confidence/instance threshold, will not match. DLP is one control among several, not a   guarantee.

EDM and trainable classifiers require setup and, for EDM, an ongoing data refresh; they are the tools

that drive false positives down but they are not zero-effort.

The enforced action for a data category is a compliance/legal decision, not a technical default —

this solution configures and proves the control; the determination is deferred.

## Naming convention (used in every doc and script)

Every artifact this solution creates uses <Purpose> – <Scope> – <Stage>, reused verbatim across the docs, scripts, and the Purview portal. The standard set:

| Artifact | Name |
| --- | --- |
| Custom sensitive info type | Employee ID – Custom SIT – Classification |
| EDM schema / SIT | Customer PII – EDM – Classification |
| Email DLP policy (simulation) | DLP – Email PII – Simulation |
| Cloud DLP policy (simulation) | DLP – SPO+OneDrive+Teams PII – Simulation |
| Endpoint DLP policy (simulation) | DLP – Endpoint PII – Simulation |
| Enforced pilot policy | DLP – All Locations PII – Enforce Pilot |
| Pilot user ring | DLP Pilot Ring – Stage1 |
| Policy-tip / override text | DLP Notice – Standard – AllPolicies |
| Incident/alert workflow | DLP Alerts – Triage – Operations |

## The standard deployment model

Assess current data exposure and classification intent → Design SITs/classifiers, policies, and user experience → Configure SITs and policies in simulation → Pilot (simulate → tune → enforce to a ring) → Validate against pass/fail gates (leaks blocked, false-positive rate low, incidents handled) → Expand to tenant-wide enforcement and ongoing operations. Every high-impact change is piloted in simulation first, with a documented rollback.

# 2. Requirements — Microsoft Purview Data Loss Prevention (DLP)

These are the solution-specific prerequisites for implementing Purview DLP across endpoint, cloud, and email. They build on — and do not repeat — the six shared prerequisites in global-requirements-purview.md (tenant + compliance licensing, least-privilege Purview roles, S&C PowerShell + Graph toolchain, in-scope data sources, compliance/records/privacy/legal stakeholders, and a pilot scope + change control). Verify each item below before starting the Implementation Guide.

For every requirement: Description (what it is), Why required, How to verify, How to implement if missing.

__________________________________________________

## 2.1 Licensing sufficient for the DLP features you will use — especially Endpoint DLP

Description: DLP for Exchange/SharePoint/OneDrive/Teams and built-in SITs is broadly

available, but Endpoint DLP, advanced/custom classifiers, Exact Data Match, and trainable   classifiers are plan-gated — typically Microsoft 365 E5 or the E5 Compliance add-on   (some capabilities are in preview). This extends GR-#1 with the DLP-specific plan detail.

Why required: A DLP policy scoped to a location or using a classifier your plan doesn't include will

not function. Endpoint DLP in particular is an E5/E5-Compliance capability.

How to verify: In the Microsoft 365 admin center confirm the subscription/add-ons; in the

Purview portal → Data Loss Prevention confirm the Endpoint DLP and Devices location and the   classifier types you intend to use are visible. Flag "verify your licensing/tenant" — availability   evolves.

How to implement if missing: Acquire/assign the required licensing (E5 or E5 Compliance) before

building endpoint or advanced-classifier policies; scope the initial rollout to features your plan   covers.

## 2.2 DLP-specific least-privilege roles

Description: The DLP role groups in the Purview portal — Compliance Administrator or

Compliance Data Administrator to create/manage DLP policies, DLP Compliance Management for policy   management, View-Only DLP Compliance Management for read-only review, and the Data Loss Prevention   role for alert/incident handling. Global Administrator only where genuinely required. Extends GR-#2.

Why required: Purview enforces fine-grained role groups; DLP configuration and alert triage require

the matching role, and least privilege keeps the blast radius small.

How to verify: Purview portal → Settings → Roles & scopes → Permissions (or Microsoft Purview

roles) — confirm your account's role-group membership includes the DLP roles you need.

How to implement if missing: Assign the least-privilege DLP role group under change control; separate

policy authors from alert triagers where possible.

## 2.3 Devices onboarded to Purview for Endpoint DLP

Description: Endpoint DLP monitors activities on onboarded Windows 10/11 and macOS devices.

Onboarding is done in Purview portal → Settings → Device onboarding (or via Intune / a script /   Group Policy), and is shared with Microsoft Defender for Endpoint onboarding — devices already   onboarded to Defender for Endpoint are onboarded for Endpoint DLP.

Why required: A DLP policy scoped to the Devices location does nothing on a device that is not

onboarded and reporting. Onboarding is the hard prerequisite for any endpoint control.

How to verify: Purview portal → Settings → Device onboarding → Devices shows onboarded devices;

confirm target devices appear and are reporting. On a device, confirm the onboarding state per Microsoft's   documented method.

How to implement if missing: Onboard devices via the Purview device-onboarding package, Intune, or

Group Policy; confirm the minimum OS build and any required Antimalware/AV state per Microsoft docs   before scoping endpoint policies.

## 2.4 A classification intent and a sensitive-information-type inventory

Description: A documented view of what sensitive data you are protecting (e.g. payment card data,

national IDs, health identifiers, customer PII, source code) mapped to the SITs/classifiers that   detect it — built-in SITs where they fit, custom SITs / EDM / trainable classifiers where they don't.   Extends GR-#4.

Why required: DLP policies key off SITs; without knowing which data matters and which SIT detects it

(at what confidence and instance count), policies are guesswork and generate false positives.

How to verify: Purview portal → Data classification → Classifiers → Sensitive info types lists

built-in and custom SITs; confirm the ones you need exist (or are planned). Confirm the data categories   with the data owners.

How to implement if missing: Build the SIT inventory (this solution's Discovery script assesses

built-in SIT coverage); plan custom SITs / EDM / trainable classifiers for categories not covered.

## 2.5 Source data for Exact Data Match (only if EDM is used)

Description: For EDM SITs, a sensitive data table (e.g. an export of customer records) and a

workstation with the EDM Upload Agent to hash and upload it — the raw data never leaves your control;   only salted hashes are uploaded.

Why required: EDM matches against *your actual data*, which is what drives false positives to near

zero — but it requires the schema, the hashed upload, and a refresh cadence as the data changes.

How to verify: Confirm the source table, the EDM schema, the upload agent host, and a scheduled

refresh. Purview portal → Data classification → Exact data matches shows configured EDM schemas.

How to implement if missing: Define the EDM schema and refresh process (deferred to the data owner

for *which* fields are in scope); if EDM is not in your plan or not needed, use custom SITs with   confidence/keyword tuning instead.

## 2.6 A pilot ring, simulation dwell time, and change control (DLP-specific)

Description: A named pilot user/device ring, an agreed simulation dwell time (how long each

policy runs in simulation before enforcement — long enough to capture representative traffic), and the   change-control window for moving simulation → enforce. Extends GR-#6.

Why required: DLP is high-impact; enforcing without a simulation baseline and a limited ring is how

DLP breaks the business. The house model mandates simulation first, then a ring, then expand.

How to verify: Confirm the pilot ring membership, that simulation mode is selected on each new

policy, and the approval path to enforce.

How to implement if missing: Define the ring and dwell time and agree change control before enabling

any enforcement action.

## 2.7 An incident/alert triage owner and destination

Description: A named owner (or queue) for DLP alerts raised in **Purview portal → Data loss

prevention → Alerts, plus where DLP events are reviewed (Activity Explorer**) and, optionally, where   they are forwarded (SIEM/Microsoft Sentinel via the Office 365 Management Activity API / Defender   connectors). Severity and response actions defined.

Why required: A DLP match with no one to triage it is not a control. Alerts and Activity Explorer are

where matches surface; someone must own triage, severity, and response.

How to verify: Confirm the triage owner/queue, the alert-severity scheme, and any SIEM forwarding is

configured.

How to implement if missing: Assign the owner, define severity/response, and (optionally) wire SIEM

forwarding before enforcement generates real alerts.

__________________________________________________

### Requirements summary

| # | Requirement | Gate |
| --- | --- | --- |
| GR 1–6 | Category prerequisites (global-requirements-purview.md) | Tenant/licensing, roles, toolchain, scope, stakeholders, pilot + change control |
| 2.1 | DLP/Endpoint licensing (E5 / E5 Compliance; verify) | Endpoint & advanced classifiers available |
| 2.2 | DLP least-privilege roles | Author + triage roles assigned |
| 2.3 | Devices onboarded to Purview | Endpoint location functional |
| 2.4 | Classification intent + SIT inventory | Policies key off correct SITs |
| 2.5 | EDM source data + agent (if used) | Near-zero-FP matching where needed |
| 2.6 | Pilot ring + simulation dwell + change control | Simulate-first enforced |
| 2.7 | Alert/incident triage owner + destination | Matches are acted on |

Deferred to compliance/privacy/legal: which data categories are in scope, which classifiers legally apply, the enforced action per category, and any regulatory applicability. This solution provides the technical configuration and evidence, not the determination.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# 3. Implementation Guide — Microsoft Purview Data Loss Prevention (DLP)

This is the exact, ordered procedure to implement Purview DLP across email, cloud, Teams, and endpoint — every policy built in SIMULATION first, tuned, then enforced in a ring, then expanded. Portal paths and cmdlets are from Microsoft's public documentation; licensing-/plan-dependent features and evolving portal paths are flagged "verify your licensing/tenant" and are never asserted for your tenant. Do the phases in order. Each phase names its artifacts (from the Overview naming table), states a pass/fail gate, and gives a rollback.

Automation. The five delivered PowerShell tools run through Security & Compliance PowerShell (Connect-IPPSSession) and Microsoft Graph. They are read-only or -WhatIf by default; writes require an explicit -Commit switch. No credentials are stored in code.

Determinations deferred. *Which* data categories are in scope, *which* classifiers legally apply, and the *enforced action* per category are compliance/privacy/legal decisions. This guide configures and proves the control; capture those decisions before Phase 3.

__________________________________________________

## Phase 0 — Connect and baseline (Assess)

Connect the toolchain (GR-#3). On the admin workstation:

Install-Module ExchangeOnlineManagement -Scope CurrentUser -Force   # provides Connect-IPPSSession
   Connect-IPPSSession -UserPrincipalName admin@contoso.com            # Security & Compliance PowerShell
   Connect-MgGraph -Scopes 'Organization.Read.All','InformationProtectionPolicy.Read' -NoWelcome

Run the posture assessment (delivered script #1, read-only):

.\PURVDLP-Discovery.ps1 -CsvPath .\PURVDLP-Posture.csv

It reports existing DLP policies and their mode, built-in vs custom SIT coverage, and licensing/endpoint    readiness signals.

Confirm licensing and endpoint readiness (Req 2.1, 2.3): confirm E5/E5-Compliance where endpoint or

advanced classifiers are needed, and that target devices are onboarded (script #3 checks this).

Pass/fail gate: you have a written baseline (existing policies + modes), a SIT coverage map, and confirmed licensing + endpoint onboarding for the locations you will target. Rollback: none (read-only).

__________________________________________________

## Phase 1 — Design the classification layer (SITs & classifiers)

Decide, per in-scope data category, which detector applies. Do not invent SITs — use built-in where they fit; build custom/EDM/trainable only for gaps.

Map built-in SITs first. In **Purview portal → Data classification → Classifiers → Sensitive info

types, confirm the built-in SITs for your categories (e.g. *Credit Card Number*, *U.S. Social Security    Number (SSN)*, *ABA Routing Number*, national-ID SITs). Note each SIT's confidence levels and    default instance count**.

Author custom SITs for gaps. For a category with no built-in match (e.g. an internal Employee ID),

create Employee ID – Custom SIT – Classification with a regex primary pattern, supporting    keywords, a confidence level, and a character proximity. Portal: Classifiers → Sensitive    info types → Create sensitive info type. Test it against sample text in the wizard's Test step.

Configure EDM only where near-zero false positives are required (Req 2.5). Define the schema

(Customer PII – EDM – Classification), hash-and-upload the source table with the EDM Upload Agent,    and set a refresh cadence. Portal: Data classification → Exact data matches. *Which fields are in    scope is the data owner's determination.*

Add trainable classifiers where a category is conceptual, not pattern-based (e.g. source code,

resumes) — use a built-in trainable classifier or train a custom one on sample content. Verify    availability against your plan.

Pass/fail gate: every in-scope data category maps to a named, tested SIT/classifier at a chosen confidence and instance count. Rollback: delete unused custom SITs/EDM schemas (they have no effect until referenced by a policy).

__________________________________________________

## Phase 2 — Build the DLP policies in SIMULATION (Configure — no user impact)

Create one policy per location group, each in simulation mode. Simulation evaluates the policy against real traffic and records what *would* match, with no enforcement and (optionally) with policy tips shown.

Email DLP policy — `DLP – Email PII – Simulation`.

Portal: Data loss prevention → Policies → Create policy → custom or a category template →    Locations: Exchange email only → rule: condition *Content contains* the SITs from Phase 1 at the    chosen confidence/instance count → action *Restrict access or encrypt* (kept inert by simulation) →    Policy mode: Run the policy in simulation mode (optionally *with policy tips*). Finish.

Cloud DLP policy — `DLP – SPO+OneDrive+Teams PII – Simulation`.

Same flow → Locations: SharePoint sites, OneDrive accounts, Teams chat and channel messages →    conditions as above → action *Restrict access* (block external sharing on match) → simulation mode.

Endpoint DLP policy — `DLP – Endpoint PII – Simulation` (requires onboarded devices + licensing).

Same flow → Locations: Devices → conditions as above → endpoint activities to audit/restrict:     *copy to USB/removable media*, *copy to network share*, *print*, *upload to unallowed cloud     apps/browser*, *copy to clipboard*, *paste to browser* → simulation mode. Confirm the Devices     location is selectable (if not, revisit licensing/onboarding — Req 2.1/2.3).

Set the user experience consistently: define DLP Notice – Standard – AllPolicies policy-tip text

and enable allow override with justification where compliance permits — but note tips/overrides only     *appear* once a policy is enforced; in simulation they are captured, not shown to end users unless     "simulation with policy tips" is selected.

Verify with the config helper (delivered script #2, -WhatIf by default):

.\PURVDLP-Config.ps1 -PolicyName 'DLP – Email PII – Simulation' -WhatIf

Run with -Commit only to apply an intended change; the script never leaves a policy in enforce mode.

Pass/fail gate: all three policies exist and are confirmed in simulation (script #1/#2 report Mode = Enable → TestWithoutNotifications / TestWithNotifications, i.e. simulation), scoped to the correct locations and SITs. Rollback: delete the simulation policy — simulation has no user impact, so removal is clean.

__________________________________________________

## Phase 3 — Measure and tune (drive false positives down)

Let each policy run in simulation for the agreed dwell time (Req 2.6) to capture representative traffic.

Review what matched. Purview portal → Data loss prevention → Alerts (simulation alerts) and

Data classification → Activity explorer (filter to DLP activities) show every simulated match with     the file/message, the SIT, and the confidence. Export with the reporting script:

.\PURVDLP-Report.ps1 -Days 14 -CsvPath .\PURVDLP-Matches.csv

Classify each match as true positive or false positive and identify the false-positive drivers

(e.g. a built-in *Credit Card* SIT firing on internal reference numbers).

Tune to reduce false positives without losing true positives:

Raise the confidence level (e.g. medium → high) so only high-confidence matches count.

Raise the instance count (e.g. require ≥10 card numbers, not 1) for bulk-leak focus.

Add supporting keywords / proximity to custom SITs so context is required.

Introduce EDM for categories where pattern SITs over-match.

Add exceptions (e.g. exclude a specific internal sender/site) where justified.

Re-simulate after each tuning change and re-measure. Repeat until the false-positive rate meets the

validation gate (see Testing).

Pass/fail gate: measured false-positive rate is at/under the agreed threshold on the simulation sample, with true positives still detected. Rollback: revert the last tuning change (script #2 -WhatIf shows the diff before -Commit).

__________________________________________________

## Phase 4 — Enforce in a pilot ring (Pilot)

Scope to the pilot ring. Add DLP Pilot Ring – Stage1 (users) and pilot devices as the included

scope on each policy (all other users/devices excluded for now).

Move the ring to enforcement. Change Policy mode from *simulation* to Turn it on / Enforce.

Start with policy tips + allow-override (justification) rather than hard block, so the pilot can     report false negatives/positives while retaining a business escape hatch.

Confirm enforcement is live for the ring only (script #1 reports mode Enable and the scoped

identities). Confirm end users in the ring now see the DLP Notice – Standard – AllPolicies tip on a     test match.

Handle incidents. Wire DLP Alerts – Triage – Operations: assign the alert owner/queue (Req 2.7),

set severities, and (optionally) forward to SIEM/Sentinel. Triage a real simulated/pilot alert     end-to-end to prove the workflow.

Pass/fail gate: the pilot ring is enforced (tips shown, overrides captured), matches raise alerts, and the triage workflow produces a dispositioned incident. No enforcement outside the ring. Rollback: set the policy back to simulation mode (single setting) — instantly removes enforcement with no data change.

__________________________________________________

## Phase 5 — Expand and harden (Enforce → Operate)

Expand scope from the ring to the full intended population once the pilot gate passes, keeping

documented exclusions.

Escalate the action per compliance's determination — e.g. move a category from *tip + override* to

block where required — one category/location at a time, re-validating after each.

Operationalize: schedule the reporting script for a recurring false-positive/alert review, review

user overrides (are people justifying legitimately or bypassing?), refresh EDM data on cadence,     and re-tune as data and behavior change.

Validate end-to-end with the delivered testing procedure (next section) and record the pass/fail

evidence.

Pass/fail gate: enforcement live across the intended scope with the compliance-mandated action per category; false-positive rate steady/low; alerts triaged on cadence; overrides reviewed. Rollback: any policy can be returned to simulation at any time as an immediate, non-destructive safety switch; individual policies can be disabled without affecting others.

__________________________________________________

## Order-of-operations summary

| Phase | Do | Artifact(s) | Gate | Rollback |
| --- | --- | --- | --- | --- |
| 0 Assess | Connect, baseline, confirm licensing/onboarding | Posture CSV | Baseline + readiness confirmed | n/a (read-only) |
| 1 Design | Map/build SITs, EDM, classifiers | Custom SIT / EDM schema | Every category → tested detector | Delete unused SIT/EDM |
| 2 Configure | Build 3 policies in simulation | Email/Cloud/Endpoint sim policies | All in simulation, correct scope | Delete sim policy |
| 3 Tune | Measure + reduce false positives | Matches CSV | FP rate ≤ threshold | Revert tuning change |
| 4 Pilot | Enforce to ring, wire alerts | Pilot ring, alert triage | Ring enforced, incident dispositioned | Back to simulation |
| 5 Expand | Broaden scope, escalate to block, operate | Enforced policies | Full-scope enforce, low FP, alerts triaged | Simulation / disable |

# 5. Testing & Validation — Microsoft Purview Data Loss Prevention (DLP)

Validate the DLP implementation against explicit pass/fail gates. The three headline gates for this solution are: (A) leaks are blocked, (B) the false-positive rate is low, and (C) incidents are handled. Run every test with non-real, clearly-fake sample data (e.g. the Microsoft-documented test credit-card number 4111 1111 1111 1111) — never real customer/employee data — and record the evidence.

All tests assume the policies from the Implementation Guide, first proven in simulation and then enforced to the pilot ring. Endpoint tests require an onboarded device (Req 2.3).

__________________________________________________

## Test A — Detection & enforcement (leaks are blocked)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| A1 | Email match blocked | From a pilot-ring user, send an email to an external recipient containing enough fake SIT instances to meet the threshold. | Message is blocked/encrypted per the enforced action; sender sees the policy tip; a DLP alert is raised. |
| A2 | SharePoint/OneDrive external share blocked | As a ring user, upload a file with the fake SIT and attempt to share it externally. | External sharing is blocked/restricted on match; event appears in Activity Explorer. |
| A3 | Teams message match | Paste fake SIT content into a Teams chat/channel covered by the policy. | Message is blocked or tipped per the enforced action; event logged. |
| A4 | Endpoint — USB copy | On an onboarded ring device, copy a file containing the fake SIT to removable media. | Activity is audited/blocked per policy; endpoint DLP event appears in Activity Explorer. |
| A5 | Endpoint — print / cloud upload | On the ring device, attempt to print the file and upload it to an unallowed cloud app/browser. | Each activity is audited/restricted per policy; events logged. |
| A6 | Below-threshold negative | Send content with fewer SIT instances than the threshold (or lower confidence). | Correctly not matched — confirms the threshold/confidence tuning holds. |

Gate A (pass): A1–A5 each produce the enforced action and a logged event; A6 correctly does not match.

__________________________________________________

## Test B — False-positive rate (adoption gate)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| B1 | Simulation FP baseline | Over the agreed dwell time, export simulation matches (PURVDLP-Report.ps1 -Days <n>) and classify each as TP/FP. | False-positive rate ≤ the agreed threshold (define with compliance; a common target is ≤10% of matches, or an absolute FP count the triage team can absorb). |
| B2 | Legitimate-traffic negative | Run representative legitimate business content (no real sensitive data) through the covered channels. | Legitimate traffic is not matched — no spurious tips/blocks. |
| B3 | Post-tuning re-measure | After each tuning change (confidence↑, instance count↑, keywords, EDM, exceptions), re-simulate and re-measure. | FP rate trends down while true positives (Test A) still fire. |
| B4 | Override sanity | In the pilot ring, review captured allow-with-justification overrides. | Overrides are legitimate business justifications, not routine bypass — if routine, re-tune or re-scope. |

Gate B (pass): measured FP rate at/under threshold on the simulation sample with true positives intact.

__________________________________________________

## Test C — Incident / alert handling (the control is operable)

| # | Test | Steps | Pass condition |
| --- | --- | --- | --- |
| C1 | Alert raised | Trigger a policy match (Test A1/A4). | A DLP alert appears in Purview → Data loss prevention → Alerts with the correct policy, severity, and evidence. |
| C2 | Triage workflow | The DLP Alerts – Triage – Operations owner/queue picks up the alert, sets status, and dispositions it. | Alert moves through the defined states to a resolved disposition by the named owner. |
| C3 | Activity Explorer trail | Locate the same event in Data classification → Activity explorer. | Full evidence trail present (user, location, SIT, action) for investigation. |
| C4 | SIEM forwarding (if configured) | Confirm the DLP event reaches the SIEM/Sentinel destination (Req 2.7). | Event present in the downstream system with usable fields. |

Gate C (pass): matches raise alerts, alerts are triaged to disposition by the owner, and the evidence trail (and SIEM forward, if used) is present.

__________________________________________________

## Simulation-first & rollback validation

| # | Test | Pass condition |
| --- | --- | --- |
| S1 | Nothing enforced outside the ring | Users/devices outside DLP Pilot Ring – Stage1 experience no blocking during pilot. |
| S2 | Instant rollback | Setting any enforced policy back to simulation mode immediately removes enforcement with no data change (verify a previously-blocked action now only simulates). |
| S3 | Scripts are safe-by-default | PURVDLP-Config.ps1 run without -Commit makes no change (-WhatIf output only); discovery/report/onboarding-check scripts are read-only. |

__________________________________________________

## Evidence to capture (for the deliverable record)

Baseline posture CSV (Phase 0) and the SIT coverage map.

Simulation match export + TP/FP classification and the computed false-positive rate before/after

tuning (Gate B).

Screenshots/log of Test A enforcement actions and the raised alerts (Gate A/C).

The dispositioned incident from Test C2 and, if used, the SIEM forward (C4).

Confirmation that outside-ring users were unaffected (S1) and that simulation rollback works (S2).

Determination boundary. These tests prove the control works. Whether a given category's enforced action and FP threshold are *acceptable* is a compliance/privacy/legal sign-off, captured alongside the evidence above.

# 6. Troubleshooting — Microsoft Purview Data Loss Prevention (DLP)

Symptom-first fixes for the failures you actually hit implementing DLP across email, cloud, Teams, and endpoint. Most problems are one of: a policy not matching, the endpoint location unavailable, too many false positives, or matches that raise no alert.

__________________________________________________

## Policy / detection

A DLP policy matches nothing even though the content clearly contains sensitive data.

Confirm the policy is actually enabled and in a mode that evaluates — a *disabled* policy does

nothing; a simulation policy evaluates and logs but does not block. Check with   PURVDLP-Discovery.ps1 (Mode column).

Check the instance count and confidence on the rule — if it requires ≥10 matches at High confidence

and your test has 1, it correctly won't fire. Lower the threshold for testing, or add more sample   instances.

Policy propagation takes time — newly created/changed DLP policies can take **up to ~1 hour (and

longer for some locations)** to take effect. Wait before concluding it's broken.

Confirm the location scope includes where you're testing (e.g. the specific site/user), and that the

test identity isn't in an exclusion.

A custom SIT never matches.

Test the SIT's regex + keywords in the SIT wizard's Test step with known-matching text. A too-

strict regex, wrong character proximity, or a required keyword that isn't present will suppress all   matches. Loosen and re-test incrementally.

Matches appear in simulation but nothing is blocked.

That is correct — simulation logs what *would* happen without enforcing. To block, move the policy to

enforce for the pilot ring (Implementation Phase 4). If you expected blocking, you're still in   simulation.

## Endpoint DLP

The Devices/Endpoint location isn't available when creating a policy.

Licensing: Endpoint DLP requires the appropriate plan (E5 / E5 Compliance) — run

PURVDLP-EndpointReadiness.ps1 for the licensing signal and verify in the admin center.

Onboarding: the Devices location depends on onboarded devices — confirm in **Purview portal →

Settings → Device onboarding**. No onboarded devices → the location does nothing even if selectable.

Endpoint policy is enforced but device activities (USB/print/upload) aren't caught.

Confirm the specific device is onboarded and reporting (portal device list), meets the **minimum OS

build**, and — for some activities — that the required agent/AV prerequisites per Microsoft docs are met.

Confirm the activity is in scope of the rule (e.g. "copy to USB" is enabled) and that the app/browser

or network path isn't on an allowed/exception list.

Allow for reporting latency — endpoint events can take time to surface in Activity Explorer.

## False positives (the adoption killer)

Users are getting policy tips on legitimate, non-sensitive content.

Export matches with PURVDLP-Report.ps1 -CsvPath ..., classify TP/FP, and identify the driver.

Raise confidence (medium→high) and/or instance count so single/low-confidence hits don't fire.

Add supporting keywords/proximity to custom SITs so context is required.

For a built-in SIT that over-matches your internal identifiers, move that category to **Exact Data

Match** so only your real data matches.

Add a targeted exception where justified (specific sender/site) — narrowly, with a documented reason.

Re-simulate after each change and re-measure — don't stack multiple changes blind.

## Alerts / incident handling

Policy matches occur but no alert appears / no one is notified.

Confirm alerts are configured on the rule (alert on match, threshold) and check **Purview → Data loss

prevention → Alerts**. Some low-severity matches aggregate rather than alert per event.

Confirm audit logging is enabled in the tenant — the report script and Activity Explorer rely on it.

Confirm the triage owner/queue (DLP Alerts – Triage – Operations) exists and, if forwarding to

SIEM/Sentinel, that the connector is healthy (Req 2.7).

The report script returns no matches.

Audit log latency: DLP events can take time to appear; widen -Days and re-run.

Freshly created policies need dwell time — there may simply be no matches yet.

Confirm audit logging is on and your account has the View-Only DLP / audit role.

## Connectivity / tooling

`Connect-IPPSSession` or a DLP cmdlet fails.

Ensure the ExchangeOnlineManagement module is installed/updated and you're using a **modern-auth /

MFA-capable** admin.

Confirm the account holds the required DLP role (Compliance Administrator / Compliance Data

Administrator / DLP Compliance Management) — a missing role surfaces as "cmdlet not recognized" or access   denied.

A script made an unexpected change.

The delivered scripts are read-only or `-WhatIf` by default; writes require -Commit. If a change

landed, it was committed intentionally — the config helper never leaves a policy in enforce, so the   safe recovery is always to set the policy back to simulation in the portal (one setting, no data   change).

__________________________________________________

### Fast triage table

| Symptom | First check |
| --- | --- |
| Policy matches nothing | Mode (disabled/sim), instance count/confidence, propagation time, scope/exclusion |
| Custom SIT never fires | Test regex+keywords+proximity in the SIT wizard |
| Nothing blocked | Still in simulation — that's expected; enforce the ring to block |
| Devices location missing | Licensing (E5/E5 Compliance) + device onboarding |
| Endpoint activity not caught | Device onboarded/reporting, activity in scope, allowed-app/network exceptions |
| Too many false positives | Raise confidence/instance count, add keywords/EDM, exceptions, re-simulate |
| No alert on match | Alert config on rule, audit logging on, triage owner, SIEM connector |
| Report returns nothing | Audit latency/dwell time, audit logging on, role |
| Cmdlet/connect fails | Module updated, modern auth, correct DLP role |

# 7. Best Practices — Microsoft Purview Data Loss Prevention (DLP)

Field-tested practices for running Purview DLP across endpoint, cloud, and email so the control stays trusted, effective, and low-noise. These complement the Implementation and Testing guides.

## Simulate before you enforce — always

Never switch a new or materially changed DLP policy straight to enforce. Run it in simulation

first, long enough to capture representative traffic (Req 2.6), and read the results before enabling.

Use simulation with policy tips on the pilot ring when you want end-user feedback before hard block.

Treat simulation mode as your permanent safety switch: any enforced policy can be returned to

simulation in one setting, instantly removing enforcement with no data change — this is your rollback.

## Tune for a low false-positive rate (adoption depends on it)

Start at higher confidence and a realistic instance count — a single credit-card match is noise;

ten in one file is a leak. Bulk-exfiltration thresholds cut false positives dramatically.

Add supporting keywords and proximity to custom SITs so context is required, not just a pattern.

Use Exact Data Match for categories where pattern SITs over-fire — it matches your *actual* data and

drives false positives toward zero, at the cost of an upload + refresh cadence.

Every false positive that reaches a user erodes trust in every policy tip. Budget for a tuning cycle,

not a one-time build.

## Right-size the user experience

Show clear, actionable policy tips — tell the user *why* and *what to do*, in business language, not

a compliance error code. Reuse one standard notice (DLP Notice – Standard – AllPolicies).

Prefer allow-with-justification / override over hard block for categories where legitimate business

exceptions exist, then review the overrides — routine overriding means the policy is mis-scoped.

Reserve hard block for the categories where compliance/legal require it; escalate to block one

category at a time, re-validating each.

## Endpoint DLP specifics

Onboarding is the gate. A Devices policy is inert until the device is onboarded (shared with Defender

for Endpoint) and reporting — verify onboarding before blaming the policy.

Roll endpoint controls out audit-first: audit USB/print/cloud-upload activities before restricting,

so you see real usage patterns and avoid blocking legitimate workflows.

Mind unallowed vs allowed apps/browsers and network exceptions — configure the allowed-app and

network-path lists so sanctioned tools aren't caught alongside exfiltration paths.

## Classification hygiene

Reuse built-in SITs wherever they fit; build custom/EDM/trainable only for genuine gaps — fewer,

well-tuned detectors beat a sprawl of overlapping ones.

Version and document each custom SIT/EDM schema (pattern, confidence, keywords, owner) so tuning

changes are traceable.

Refresh EDM data on a schedule — stale EDM data silently degrades matching.

## Operations & governance

Give DLP alerts an owner and an SLA (Req 2.7). Match volume without triage is not a control. Forward

to SIEM/Sentinel where central SecOps needs visibility.

Review Activity Explorer and the false-positive rate on a recurring cadence; re-tune as data and

behavior drift.

Enforce least-privilege roles and, where possible, separate policy authors from alert triagers.

Keep a change log of every simulate→enforce transition and every action escalation, with the

compliance sign-off attached.

## Stay inside the boundary

DLP is one control, not a guarantee — it inspects content it can classify; combine with sensitivity

labels, encryption, and insider-risk where the risk warrants.

Verify licensing/tenant before relying on any endpoint or advanced-classifier capability — plans and

portal paths evolve; don't assume a feature is present.

The **enforced action and the acceptable false-positive threshold per category are compliance/legal

determinations** — you provide the technical control and the evidence; they own the decision.

# 8. Deliverables Summary — Microsoft Purview Data Loss Prevention (DLP)

What you receive in this solution, and what "done" looks like.

## Documentation

| Document | What it gives you |
| --- | --- |
| Solution Overview | The DLP model — SITs/classifiers, the five locations (email, SharePoint, OneDrive, Teams, endpoint), policy tips/overrides, and the simulate→enforce journey; naming convention. |
| Requirements Guide | Solution-specific prerequisites (DLP/Endpoint licensing, DLP roles, device onboarding, classification intent, EDM source data, pilot ring, alert triage owner) each with verify/implement steps, on top of the six category prerequisites. |
| Implementation Guide | The exact ordered phases: connect/baseline → design SITs → build policies in simulation → tune false positives → enforce to a pilot ring → expand; each phase named, gated, and with a rollback. |
| Testing & Validation | Pass/fail gates for the three headline outcomes — leaks blocked (A), low false-positive rate (B), incidents handled (C) — plus simulation-first and rollback checks, all with fake test data. |
| Troubleshooting Guide | The common failure modes (policy not matching, endpoint location missing, floods of false positives, no alerts) and how to resolve them. |
| Best Practices | Simulate-first discipline, false-positive tuning, user-experience design, endpoint specifics, classification hygiene, and operations/governance. |
| Executive Summary | One-page business framing for approvers. |

## PowerShell tools (5) — Security & Compliance PowerShell / Graph

All tools are read-only or `-WhatIf` by default; writes require an explicit -Commit. No credentials are stored in code. They connect via Connect-IPPSSession and/or Connect-MgGraph.

| # | Script | Role | Default safety |
| --- | --- | --- | --- |
| 1 | PURVDLP-Discovery.ps1 | DLP posture + sensitive-info-type coverage assessment: existing policies and their mode, built-in vs custom SIT coverage, licensing/endpoint readiness signals. | Read-only |
| 2 | PURVDLP-Config.ps1 | DLP policy configuration helper: creates/updates a policy in simulation mode and reports the intended change. | -WhatIf (writes need -Commit; never leaves a policy in enforce) |
| 3 | PURVDLP-EndpointReadiness.ps1 | Endpoint-DLP onboarding/readiness checker: onboarded-device count/state and whether the Devices location is usable. | Read-only |
| 4 | PURVDLP-Report.ps1 | DLP match / false-positive tuning report: exports simulation/enforcement matches for TP-vs-FP classification and rate calculation. | Read-only |
| 5 | PURVDLP-Set-Scope.ps1 | Scope/config helper: reports and (with -Commit) adjusts a policy's included/excluded users/groups (e.g. the pilot ring). | -WhatIf (writes need -Commit) |

## Definition of done

Sensitive information types/classifiers mapped for every in-scope data category (built-in reused; custom/

EDM/trainable only for gaps).

Email, cloud (SPO/OneDrive/Teams), and endpoint DLP policies built and proven in simulation.

False-positive rate measured and tuned to at/under the agreed threshold (Gate B).

Enforcement live for the pilot ring with policy tips + override, then expanded per compliance's action

determination (Gate A).

DLP alerts raised, triaged to disposition, and evidence trailed in Activity Explorer (Gate C).

Simulation-rollback and safe-by-default scripts verified; change log and compliance sign-offs captured.

Boundary: the solution delivers the technical control and the evidence. The data categories in scope, the classifiers that legally apply, the enforced action per category, and the acceptable false-positive threshold are compliance/privacy/legal determinations, captured alongside the evidence.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## PURVDLP-Config.ps1

Purpose: Creates a new DLP compliance policy (and a matching content rule for one or more sensitive information types) in SIMULATION mode, or updates an existing policy's rule, across the chosen locations (Exchange / SharePoint / OneDrive / Teams / Endpoint). Safe by default: with -WhatIf it only reports the intended change; it applies nothing unless -Commit is passed, and it NEVER creates or leaves a policy in enforce (Enable) mode — simulation only. Enforcement is a deliberate, separate portal/change-control step. HOW TO RUN Preview an Exchange+Cloud simulation policy for the built-in Credit Card SIT: powershell -File .\PURVDLP-Config.ps1 -PolicyName 'DLP - Email PII - Simulation'  -Locations Exchange -SensitiveTypes 'Credit Card Number' -MinCount 10 -Confidence High -WhatIf Actually create it (still simulation mode): powershell -File .\PURVDLP-Config.ps1 -PolicyName 'DLP - Email PII - Simulation'  -Locations Exchange -SensitiveTypes 'Credit Card Number' -MinCount 10 -Confidence High -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). EXPECTED RESULTS -WhatIf: prints the New-DlpCompliancePolicy / New-DlpComplianceRule calls it WOULD run, with Mode=TestWithNotifications. -Commit: creates the policy in simulation and the rule, then prints the resulting Mode (a Test* value = PASS). Verify with PURVDLP-Discovery.ps1. .NOTES Purview — Data Loss Prevention. Writes gated behind -Commit; simulation-only (never Enable). No credentials in code. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$PolicyName, [ValidateSet('Exchange','SharePoint','OneDrive','Teams','Endpoint')] [string[]]$Locations = @('Exchange'), [string[]]$SensitiveTypes = @('Credit Card Number'), [int]$MinCount = 10, [ValidateSet('Low','Medium','High')][string]$Confidence = 'High', Simulation flavour: with or without showing policy tips to users during the test. [ValidateSet('TestWithNotifications','TestWithoutNotifications')][string]$SimulationMode = 'TestWithNotifications', [string]$UserPrincipalName, [switch]$Commit )

How to run: Preview an Exchange+Cloud simulation policy for the built-in Credit Card SIT: powershell -File .\PURVDLP-Config.ps1 -PolicyName 'DLP - Email PII - Simulation'  -Locations Exchange -SensitiveTypes 'Credit Card Number' -MinCount 10 -Confidence High -WhatIf Actually create it (still simulation mode): powershell -File .\PURVDLP-Config.ps1 -PolicyName 'DLP - Email PII - Simulation'  -Locations Exchange -SensitiveTypes 'Credit Card Number' -MinCount 10 -Confidence High -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). EXPECTED RESULTS -WhatIf: prints the New-DlpCompliancePolicy / New-DlpComplianceRule calls it WOULD run, with Mode=TestWithNotifications. -Commit: creates the policy in simulation and the rule, then prints the resulting Mode (a Test* value = PASS). Verify with PURVDLP-Discovery.ps1. .NOTES Purview — Data Loss Prevention. Writes gated behind -Commit; simulation-only (never Enable). No credentials in code. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$PolicyName, [ValidateSet('Exchange','SharePoint','OneDrive','Teams','Endpoint')] [string[]]$Locations = @('Exchange'), [string[]]$SensitiveTypes = @('Credit Card Number'), [int]$MinCount = 10, [ValidateSet('Low','Medium','High')][string]$Confidence = 'High', Simulation flavour: with or without showing policy tips to users during the test. [ValidateSet('TestWithNotifications','TestWithoutNotifications')][string]$SimulationMode = 'TestWithNotifications', [string]$UserPrincipalName, [switch]$Commit )

## PURVDLP-Discovery.ps1

Purpose: Builds the DLP baseline: every existing DLP compliance policy with its MODE (enforce vs simulation vs disabled) and the locations it covers, plus a summary of sensitive information types (built-in vs custom) and any EDM schemas available in the tenant. Read-only — makes no changes. Use it to see what already exists before you build simulation policies. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PURVDLP-Discovery.ps1 -CsvPath .\PURVDLP-Posture.csv Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement). EXPECTED RESULTS A console table of DLP policies (Name, Mode, Locations) and SIT coverage (built-in / custom / EDM counts), plus an optional CSV of the policy inventory. PASS signal: policies you expect to be in simulation report a Test* mode; anything already in Enable that you did not intend is flagged for review. .NOTES Purview — Data Loss Prevention (Endpoint, Cloud & Email). Read-only against Security & Compliance PowerShell. > [CmdletBinding()] param( [string]$CsvPath, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\PURVDLP-Discovery.ps1 -CsvPath .\PURVDLP-Posture.csv Requires Security & Compliance PowerShell (Connect-IPPSSession via ExchangeOnlineManagement). EXPECTED RESULTS A console table of DLP policies (Name, Mode, Locations) and SIT coverage (built-in / custom / EDM counts), plus an optional CSV of the policy inventory. PASS signal: policies you expect to be in simulation report a Test* mode; anything already in Enable that you did not intend is flagged for review. .NOTES Purview — Data Loss Prevention (Endpoint, Cloud & Email). Read-only against Security & Compliance PowerShell. > [CmdletBinding()] param( [string]$CsvPath, [string]$UserPrincipalName )

## PURVDLP-EndpointReadiness.ps1

Purpose: Checks whether Endpoint DLP can actually function before you scope a Devices-location policy: (1) licensing signals for Endpoint DLP (E5 / E5 Compliance service plans) from Microsoft Graph, (2) whether any existing DLP policy uses the Endpoint (Devices) location, and (3) an environmental device-count signal (MDM/Intune-enrolled devices via Graph) as context. Read-only. NOTE: authoritative Purview device-onboarding state is viewed in the Purview portal (Settings > Device onboarding); enrolled-device counts here are context, not proof of onboarding. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PURVDLP-EndpointReadiness.ps1 Requires Microsoft Graph PowerShell (Organization.Read.All; DeviceManagementManagedDevices.Read.All for the device-count signal) and Security & Compliance PowerShell (Connect-IPPSSession) for the policy-location check. EXPECTED RESULTS A readiness summary. PASS signal: an Endpoint-DLP-capable plan is present AND devices are onboarded per the portal. FAIL/verify signal: no capable plan, or the Devices location is unavailable — resolve licensing/onboarding (Req 2.1/2.3) before building endpoint policies. .NOTES Purview — Data Loss Prevention (Endpoint). Read-only. Verify final onboarding state in the Purview portal. > [CmdletBinding()] param( [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\PURVDLP-EndpointReadiness.ps1 Requires Microsoft Graph PowerShell (Organization.Read.All; DeviceManagementManagedDevices.Read.All for the device-count signal) and Security & Compliance PowerShell (Connect-IPPSSession) for the policy-location check. EXPECTED RESULTS A readiness summary. PASS signal: an Endpoint-DLP-capable plan is present AND devices are onboarded per the portal. FAIL/verify signal: no capable plan, or the Devices location is unavailable — resolve licensing/onboarding (Req 2.1/2.3) before building endpoint policies. .NOTES Purview — Data Loss Prevention (Endpoint). Read-only. Verify final onboarding state in the Purview portal. > [CmdletBinding()] param( [string]$UserPrincipalName )

## PURVDLP-Report.ps1

Purpose: Exports DLP rule matches (Exchange, SharePoint/OneDrive, Teams, and Endpoint) over a time window so you can classify true-positive vs false-positive and compute the false-positive rate that gates simulation-to-enforcement. Works for policies in simulation AND enforcement — simulation matches are logged the same way. Read-only — queries Search-UnifiedAuditLog only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PURVDLP-Report.ps1 -Days 14 -CsvPath .\PURVDLP-Matches.csv Requires Security & Compliance PowerShell (Connect-IPPSSession) and audit logging enabled. EXPECTED RESULTS A console breakdown of DLP matches by workload and by policy, and a per-event CSV (time, user, workload, policy, rule, SIT, action) with a blank 'Disposition' column for you to mark TP/FP. Compute FP rate = FP / (TP + FP). PASS gate: FP rate at/under the agreed threshold with true positives still present. .NOTES Purview — Data Loss Prevention. Read-only reporting from the unified audit log. No changes made. > [CmdletBinding()] param( [int]$Days = 14, [string]$CsvPath, [string]$UserPrincipalName )

How to run: powershell -ExecutionPolicy Bypass -File .\PURVDLP-Report.ps1 -Days 14 -CsvPath .\PURVDLP-Matches.csv Requires Security & Compliance PowerShell (Connect-IPPSSession) and audit logging enabled. EXPECTED RESULTS A console breakdown of DLP matches by workload and by policy, and a per-event CSV (time, user, workload, policy, rule, SIT, action) with a blank 'Disposition' column for you to mark TP/FP. Compute FP rate = FP / (TP + FP). PASS gate: FP rate at/under the agreed threshold with true positives still present. .NOTES Purview — Data Loss Prevention. Read-only reporting from the unified audit log. No changes made. > [CmdletBinding()] param( [int]$Days = 14, [string]$CsvPath, [string]$UserPrincipalName )

## PURVDLP-Set-Scope.ps1

Purpose: Reports a DLP policy's current locations and mode, and — only with -Commit — narrows an Exchange/OneDrive/SharePoint/Teams policy to a PILOT RING by setting the location member-of scope (e.g. ExchangeSenderMemberOf / OneDriveSharedByMemberOf), so enforcement can be limited to a ring before tenant-wide expansion. Safe by default: -WhatIf reports only; writes require -Commit. This helper adjusts SCOPE only — it does NOT flip a policy to enforce (that is a deliberate portal/change-control action). HOW TO RUN Report current scope: powershell -File .\PURVDLP-Set-Scope.ps1 -PolicyName 'DLP - Email PII - Simulation' -WhatIf Restrict the Exchange policy to a pilot-ring group (still simulation mode): powershell -File .\PURVDLP-Set-Scope.ps1 -PolicyName 'DLP - Email PII - Simulation' ` -PilotRingGroup 'DLPPilotRing@contoso.com' -Location Exchange -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). EXPECTED RESULTS -WhatIf: prints the current locations/mode and the Set-DlpCompliancePolicy call it WOULD run. -Commit: applies the member-of scope and re-prints it. PASS: the policy's *MemberOf scope now equals the pilot ring, and Mode is unchanged (still simulation until you enforce in the portal). .NOTES Purview — Data Loss Prevention. Scope changes gated behind -Commit; never changes enforcement mode. No credentials in code. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$PolicyName, [string]$PilotRingGroup, [ValidateSet('Exchange','SharePoint','OneDrive','Teams')][string]$Location = 'Exchange', [string]$UserPrincipalName, [switch]$Commit )

How to run: Report current scope: powershell -File .\PURVDLP-Set-Scope.ps1 -PolicyName 'DLP - Email PII - Simulation' -WhatIf Restrict the Exchange policy to a pilot-ring group (still simulation mode): powershell -File .\PURVDLP-Set-Scope.ps1 -PolicyName 'DLP - Email PII - Simulation' ` -PilotRingGroup 'DLPPilotRing@contoso.com' -Location Exchange -Commit Requires Security & Compliance PowerShell (Connect-IPPSSession). EXPECTED RESULTS -WhatIf: prints the current locations/mode and the Set-DlpCompliancePolicy call it WOULD run. -Commit: applies the member-of scope and re-prints it. PASS: the policy's *MemberOf scope now equals the pilot ring, and Mode is unchanged (still simulation until you enforce in the portal). .NOTES Purview — Data Loss Prevention. Scope changes gated behind -Commit; never changes enforcement mode. No credentials in code. > [CmdletBinding()] param( [Parameter(Mandatory)][string]$PolicyName, [string]$PilotRingGroup, [ValidateSet('Exchange','SharePoint','OneDrive','Teams')][string]$Location = 'Exchange', [string]$UserPrincipalName, [switch]$Commit )