Microsoft Purview Insider Risk Management

Implementation Solution Guide

Version 1.0.0    ·    2026-07-07

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Purview Insider Risk Management

## The problem

The most damaging data loss usually comes from inside — a departing employee taking files on their way out, a well-meaning person leaking data by accident, or a user who repeatedly circumvents controls. These events are hard to see because the people involved already have legitimate access. Left unaddressed, they cost intellectual property, customer trust, and regulatory standing. Addressed clumsily — with blanket employee surveillance — they cost something else: employee trust, and potentially compliance with privacy and labour law.

## The solution

This solution implements Microsoft Purview Insider Risk Management (IRM) the responsible way. It detects risky insider activity from signals your Microsoft 365 tenant already produces, using Microsoft's policy templates — Data theft by departing users, Data leaks, and Security policy violations — and it does so with privacy guardrails and HR/legal in the loop:

Privacy by design. Usernames are anonymized (pseudonymized) for reviewers by default;

identity is revealed only when justified, role-permitted, and audited. Policies are scoped to the   minimum population needed.

Strict role separation. The people who build policies (Admins), triage and investigate

(Analysts/Investigators), and audit the reviewers (Auditors) are deliberately kept separate, using   purpose-built role groups — so no one both defines risk and unmasks identity unchecked.

Determinations stay with HR/legal. IRM produces evidence and an audited case trail; whether

an alert reflects misconduct, and what the consequence is, is an HR/legal determination — never a   technical default and never the administrator's call.

The result is a governed, defensible insider-risk program: detected, triaged into cases, evidence routed to the right people — without overreach.

## How it works

We follow a repeatable model — Assess → Design → Configure → Pilot → Validate → Expand — that configures the privacy and role-separation guardrails first, then turns on indicators, builds the three policies from templates, wires the HR connector (the departing-user trigger) and, where used, a physical badging connector, and runs Insider Risk analytics and a pilot scope before anyone relies on alerts. Every high-impact change is piloted and reversible.

The solution ships as self-guided documentation plus five PowerShell tools (Security & Compliance PowerShell / Graph) that assess role separation and privacy settings, validate policy prerequisites, check connector/indicator readiness, produce a leadership rollup, and stage scope expansion — all read-only or preview-by-default, with no credentials in code.

## Why it matters

See the inside threat — departing-user theft, inadvertent leaks, repeat violations — instead of

finding out after the damage is done.

Respect privacy and the law — anonymization, minimal scope, and separated duties, engaged with

HR/legal/privacy from the start.

Defensible evidence, clear ownership — an audited alert→case trail, with the **determination in

the right hands**.

A fraction of consulting cost — the same disciplined method a specialist would use, delivered as

a repeatable, tested runbook.

## Important boundaries

Insider Risk Management is licensing-dependent (Microsoft 365 E5 / E5 Compliance / IRM add-on; some capabilities are additional or in preview) and the Purview portal is evolving — capability availability should be verified against your licensing and tenant. IRM monitors people: in many jurisdictions this requires notice, consultation, or a specific lawful basis before it is enabled — that applicability is a legal determination for your organization, and this solution provides the technical method and guardrails, not the legal decision. Investigative and disciplinary outcomes remain with HR/legal.

# Solution Overview — Microsoft Purview Insider Risk Management

## What this solution delivers

Most catastrophic data loss does not come from an outside attacker — it comes from someone who already has access: an employee packing up their OneDrive on the way out the door, a well-meaning person emailing a customer list to a personal account, or a user who keeps circumventing the controls you put in place. Microsoft Purview Insider Risk Management (IRM) is the compliance-side capability that detects these patterns from the signals your tenant already produces — and does it with privacy guardrails and HR/legal in the loop, so you manage risk without turning the workplace into a surveillance program.

This solution walks a competent-but-novice administrator through a complete, repeatable IRM deployment:

Configure the privacy-by-design guardrails and role separation first — anonymization

(pseudonymization) of usernames, and the strict split between the people who *build policies*    (Admins), the people who *triage and investigate* (Analysts/Investigators), and the people who    *audit the reviewers* (Auditors). This is deliberately step one, not an afterthought.

Build policies from Microsoft's templates — Data theft by departing users, Data leaks,

and Security policy violations — naming every policy, indicator, and scope, and always    piloting in analytics/limited scope before you rely on alerts.

Wire the triggering events and connectors — the HR connector (resignation / termination /

job-level signals) and, where used, the physical badging connector — plus the indicators    (Office, device/endpoint, cloud, Defender) that give a policy something to detect.

Operate the alert → case workflow — triage the alert queue, escalate real signals into

cases, and hand investigative and disciplinary outcomes to HR/legal. IRM gives you the    technical evidence and the audited workflow; it does not make the employment decision.

Together these turn a blind spot (no visibility into departing-user data theft, inadvertent leaks, or repeat policy violations) into a governed, defensible, privacy-respecting insider-risk program — proven in analytics and a pilot scope before it drives real cases.

## Insider Risk Management is HR/privacy-sensitive by design — read this first

IRM is not a normal Purview workload. It looks at people's activity, so it carries employee-privacy, works-council, labour-law, and data-protection obligations that a DLP or retention project does not. This solution is built around three non-negotiable principles, and every step reflects them:

Privacy by design. IRM anonymizes (pseudonymizes) usernames by default in the analyst

experience — reviewers see coded identifiers, not names, until there is a justified,   role-gated, audited reason to reveal identity. You keep anonymization on unless HR/legal/privacy   have explicitly agreed otherwise in writing. Scope policies to the minimum population needed.

Strict role separation. The person who defines what counts as risky (Admin) must not be the

same person who decides who did it (Investigator), and both are watched by an independent   Auditor. Purview provides purpose-built role groups precisely so these duties can be separated —   this solution configures them that way and treats any overlap as a finding.

Determinations belong to HR/legal. IRM produces **signals, alerts, evidence, and an audited

case trail. Whether an alert reflects misconduct, and what the consequence is, is an   HR/legal/privacy determination** — never a technical default and never made by the administrator.   The tooling stops at "here is the evidence, routed to the right reviewers"; the outcome is theirs.

Deploy this with your HR, legal, privacy, and (where applicable) works-council / employee-relations stakeholders — not around them. Several regions require notice, consultation, or a lawful basis before monitoring employee activity. Confirm your obligations before you enable a single policy. This solution provides the technical method and the guardrails; the applicability and lawful basis are a legal determination (see global-requirements-purview.md §5).

## The IRM model — how the pieces fit

Policy templates are Microsoft-provided starting points that pre-select the right detections for

a scenario. The three this solution builds: Data theft by departing users, Data leaks, and   Security policy violations. (Others exist — data leaks by priority/risky users, risky AI usage,   risky browser usage, patient-data misuse, forensic evidence — noted where relevant; the three above   are the core.)

Indicators are the individual risky activities a policy can watch — e.g. downloading from

SharePoint, copying files to USB or personal cloud, printing, emailing to an external/personal   recipient, or a Defender for Endpoint alert. Indicators must be turned on globally before a   policy can use them, and several (device/endpoint indicators, healthcare, physical) have their own   prerequisites.

Triggering events are what makes a user *in scope* for a policy's detection window. For **data

theft by departing users the trigger is a resignation/termination date (from the HR connector)   or an Entra account deletion; for data leaks it is a DLP policy match (or exfiltration   activity); for security policy violations it is a Defender for Endpoint** alert. No trigger,   no scoring.

Connectors bring in signals Purview does not natively have: the HR connector (the leaver /

job-change dates that drive departing-user policies) and the physical badging connector   (badge-in/out, used to correlate after-hours or post-resignation building access). These are   CSV/API data connectors, set up in the portal.

Risk scoring → alerts. Scored activity that exceeds thresholds raises alerts in a queue,

with a severity. Analytics (an opt-in, aggregate, no-policy scan) lets you see where risk   concentrates before you commit to policies.

Alerts → cases. An analyst triages each alert (confirm / dismiss / resolve). A confirmed,

meaningful alert is escalated into a case — the investigation container with the user's scored   activity, notes, and case actions (notify, escalate to eDiscovery / Communication Compliance,   resolve). Cases are where Investigators work and where the HR/legal hand-off happens.

The design principle across all of it: detect the minimum, reveal the minimum, and separate who does what — visibility with guardrails, not surveillance.

## The standard deployment model

Every step follows the same repeatable model, with an explicit pass/fail gate between phases:

Assess → Design → Configure → Pilot (analytics / limited scope) → Validate → Expand (enforce).

Assess — confirm licensing (E5 / E5 Compliance / IRM add-on), the IRM role groups and their

separation, portal access, the in-scope indicators/connectors, and the HR/legal/privacy sign-off.

Design — agree the anonymization posture, the policy scope (which users), the templates, the

indicators, and the triggers with HR/legal. Name every object.

Configure — set global privacy + role separation first, turn on indicators, build the three

policies from templates, wire the HR (and physical) connector.

Pilot — run Insider Risk analytics and/or a limited-scope policy first; tune thresholds

and exclusions before you rely on alerts.

Validate — run the pass/fail gates in 05-testing.md.

Expand — widen scope only after the gate passes and HR/legal confirm the workflow.

## What's in the box

This overview, a Requirements guide, an ordered Implementation guide, Testing (pass/fail

gates), Troubleshooting, Best Practices, and a Deliverables Summary + Executive   Summary.

Five PowerShell tools (Security & Compliance PowerShell / Graph): an IRM readiness +

role-separation + privacy-settings assessment, a policy-from-template configuration helper,   a connector/indicator readiness checker, an alert/case rollup report, and a scope/config   helper — read-only or -WhatIf by default; no credentials in code.

Sources: Microsoft Learn — *Insider risk management* (overview, settings, policies, policy templates, indicators, HR connector, analytics, alerts, cases, roles/permissions). Insider Risk Management is licensing-dependent (Microsoft 365 E5 / E5 Compliance / Insider Risk Management add-on; some capabilities are additional or in preview) and the portal is evolving — verify capability availability against your licensing/tenant rather than assuming.

# Requirements — Microsoft Purview Insider Risk Management

Confirm every prerequisite below before you configure anything. Category-level prerequisites (tenant, licensing model, least-privilege roles, S&C PowerShell / Graph toolchain, in-scope data sources, compliance/privacy/legal stakeholders, pilot scope + change control) are in global-requirements-purview.md — reference them; they are not repeated here. The items below are the ones specific to Insider Risk Management, especially its role separation and privacy prerequisites.

Each requirement is written as Description · Why · Verify · Implement if missing.

Insider Risk Management is HR/privacy-sensitive. Several requirements below are organizational, not technical (HR/legal engagement, lawful basis, works-council consultation). Treat those as hard gates: they must be satisfied before you enable a policy, and their determination is not yours to make — see global-requirements-purview.md §5.

__________________________________________________

## R1. Insider Risk Management licensing (E5 / E5 Compliance / IRM add-on)

Description: Microsoft 365 E5, the E5 Compliance add-on, or the standalone Insider Risk Management add-on assigned to the users who will be in scope of policies (and to the priority users if used). Some capabilities — forensic evidence, Adaptive Protection, healthcare (patient data misuse) — carry additional or preview requirements. Why: IRM is a premium, plan-gated compliance capability; without the right licence the policies and several indicators/connectors are unavailable, and scored users must be licensed. Verify: Microsoft 365 admin center → Billing → Licenses — confirm E5 / E5 Compliance / IRM. In the Purview portal, Insider Risk Management appears in the left navigation and lets you open Settings. Cross-check any advanced feature against the *Microsoft Purview service description* — verify against your licensing/tenant, do not assume. Implement if missing: Acquire and assign the appropriate SKU/add-on to in-scope (and priority) users before authoring policies.

## R2. The Insider Risk Management role groups — configured for STRICT SEPARATION

Description: The purpose-built IRM role groups assigned so that duties are separated, not concentrated in one account:

Insider Risk Management Admins — create/configure policies and settings; cannot see

alert/case user activity.

Insider Risk Management Analysts — triage and investigate alerts/cases; see the

anonymized experience unless de-anonymization is justified and role-permitted.

Insider Risk Management Investigators — full case investigation including **content/forensic

detail and de-anonymized identity** where justified.

Insider Risk Management Auditors — view the IRM audit log (who reviewed/unmasked what) —

the independent watch on the reviewers.

Insider Risk Management (the combined "everything" role group) — avoid assigning it to real

operators in production; it defeats separation. Use the granular groups. Why: Role separation is the core privacy control: the person who defines risk must not be the person who unmasks identity, and both must be independently audited. Concentrating roles is a governance failure and, in many regions, a compliance one. Verify: Purview portal → Settings → Roles & scopes → Permissions (or Roles & scopes), or run PURVIRM-Discovery.ps1 — confirm each role group has the right, minimal membership and that no single person holds a conflicting combination (e.g. Admin and Investigator). Implement if missing: Assign the least-privilege IRM role groups under change control, mapping named people to one function each. Record the mapping with HR/legal.

## R3. Privacy / anonymization posture agreed and configured

Description: A decision — made with privacy/HR/legal — on IRM global privacy settings, specifically anonymization (pseudonymization) of usernames in the analyst experience, kept ON by default, with de-anonymization treated as a justified, role-gated, audited exception. Why: Anonymization is what lets you detect risk without exposing employee identity to reviewers by default; turning it off changes the privacy and legal posture of the whole program. Verify: Purview portal → Insider Risk Management → Settings → Privacy — confirm "Show anonymized versions of usernames" is selected. PURVIRM-Discovery.ps1 flags the posture to confirm in-portal (the privacy setting is portal-managed). Implement if missing: Set anonymization on and document who may de-anonymize, on what basis, with what approval. Do not disable anonymization without written privacy/legal agreement.

## R4. In-scope indicators turned on globally

Description: The indicators the three policies need, enabled under Settings → Policy indicators: Office indicators (SharePoint download, file sharing, email exfiltration), Device indicators (copy to USB/personal cloud, print, etc. — requires endpoint prerequisites), cloud service indicators, and Microsoft Defender for Endpoint indicators (for security-policy violations). Why: A policy can only detect activities whose indicators are enabled; indicators are a global switch that policies then draw from. Verify: Settings → Policy indicators — confirm the needed families are checked. Device indicators additionally require the endpoint prerequisites in R5. Implement if missing: Enable the indicator families your chosen templates require (see 03-implementation.md for the exact set per policy).

## R5. Endpoint (device) prerequisites for device indicators

Description: For device/endpoint indicators, devices onboarded to Microsoft Purview (endpoint DLP onboarding, which uses the same onboarding as Microsoft Defender for Endpoint) and running a supported OS. Why: Device indicators (USB copy, print, copy-to-cloud) only fire from onboarded devices; un-onboarded endpoints are invisible to IRM. Verify: Purview portal → Settings → Device onboarding shows onboarded devices; a test device appears in endpoint DLP activity. PURVIRM-Test-Readiness.ps1 reports whether device indicators are enabled and points you to the onboarding check. Implement if missing: Onboard the in-scope devices before relying on device indicators. Until then, device-based detections will not fire.

## R6. HR connector (for departing-user / job-change triggers)

Description: The Microsoft 365 HR connector importing resignation/termination dates (and, optionally, job-level changes and performance signals) from your HR system — the triggering event for Data theft by departing users. Why: The departing-user template scopes a user for detection based on their leaver date; without the HR connector (or Entra account deletion) there is no trigger and the policy scores no one. Verify: Purview portal → Settings → Data connectors (or Data connectors in the M365 admin center) — the HR connector shows recent successful uploads. PURVIRM-Test-Readiness.ps1 reports connector presence/freshness where readable. Implement if missing: Create the HR connector (Entra app registration + the CSV/API upload Microsoft documents) and schedule regular uploads. Alternative trigger: Entra account deletion can trigger the departing-user policy without an HR feed, at coarser fidelity.

## R7. (Optional) Physical badging connector

Description: The physical badging connector importing badge access events, used to correlate physical access (e.g. after-hours or post-resignation building entry) with digital exfiltration signals. Why: Some departing-user / data-theft scenarios are strengthened by physical-access indicators; these require the badging feed. Verify: Settings → Data connectors shows the physical badging connector with recent uploads; Settings → Policy indicators shows physical-access indicators available. Implement if missing: Only configure if your scenario needs physical correlation and you have a badging system that can export the required schema. It is optional; the core three policies do not depend on it.

## R8. Priority user groups and/or physical assets (if used)

Description: Where risk is concentrated in specific populations (executives, admins, R&D) or assets, priority user groups (and priority physical assets) defined under Settings, so higher-sensitivity templates or scoping can target them. Why: Priority-user templates and boosted scoring depend on these groups existing; they also help you scope narrowly (privacy). Verify: Settings → Priority user groups — confirm the groups and their membership are correct. Implement if missing: Define priority user groups with HR/legal (membership in a "priority" group is itself sensitive) before using priority-user templates.

## R9. HR, legal, privacy (and works-council / employee-relations) engagement and lawful basis

Description: Named, engaged stakeholders from HR, legal, privacy, and — where applicable — works councils / employee representatives, plus a documented lawful basis / notice / consultation for monitoring employee activity in your jurisdiction(s). Why: IRM monitors people. In many regions this requires notice, consultation, or a specific lawful basis before you switch it on; the applicability is a legal determination, and case outcomes are HR/legal's, not the administrator's. Verify: Confirm the named stakeholders, the recorded lawful basis / notice, and the agreed anonymization and de-anonymization rules in writing before enabling any policy. Implement if missing: Stop and obtain them. This is a hard gate — do not enable IRM policies without it. (See global-requirements-purview.md §5.)

## R10. Pilot scope, analytics, and change control

Description: A named pilot scope (a limited user group) and agreement to run Insider Risk analytics and/or a limited-scope policy first, under a change-control process, before any tenant-wide policy. Why: IRM thresholds and exclusions need tuning against real activity; analytics and a pilot prevent alert floods and false positives from undermining the program (and from unfairly flagging people). Analytics is aggregate and requires no policy, making it the safest first look. Verify: Confirm the pilot group, that Analytics is available in the portal, and a change window/ approval path. PURVIRM-Set-Scope.ps1 (-WhatIf) previews pilot-group scoping. Implement if missing: Define the pilot group and run Analytics first; agree change control before expanding scope.

# Global Requirements — Microsoft Purview Solutions

These requirements apply to every solution in the Purview category (implementing and managing Microsoft Purview, sensitivity & retention labels, DLP, data lifecycle & records, insider risk, communication compliance, audit, data security posture management, and data governance). Verify each before starting a solution's implementation steps.

Vendor boundary (applies to every Purview solution). The Microsoft Purview portal (purview.microsoft.com), the Microsoft 365 admin center, Security & Compliance PowerShell (Connect-IPPSSession), and Microsoft Graph are authored at exact, current click-by-click / cmdlet detail from Microsoft's public documentation. Microsoft Purview features are heavily licensing-/plan-dependent (many require Microsoft 365 E5 or the E5 Compliance add-on; some are in preview) and the portal is actively evolving — capability availability and portal paths are cited or flagged "verify your licensing/tenant", never asserted or invented. Regulatory, records-retention, and legal determinations (retention schedules, records file plans, legal holds, insider-risk case actions, regulatory applicability) are deferred to the organization's compliance, records, privacy, and legal functions — the solutions provide the technical configuration method and evidence, not the determination. Automation is PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets.

## 1. Microsoft 365 tenant with the required Purview/compliance licensing

Description: A Microsoft 365 tenant with the compliance licensing the capability requires

(E3 for baseline; E5 / E5 Compliance for advanced DLP, auto-labeling, insider risk, communication   compliance, Audit Premium, DSPM, etc.).

Why required: Most Purview capabilities are plan-gated; the feature won't be available without the

right plan.

How to verify: In the M365 admin center confirm the subscription/add-ons; check the feature is

visible in the Purview portal.

How to implement if missing: Assign/purchase the required licensing before starting.

## 2. Purview roles (least-privilege) and portal access

Description: Access with the least-privilege Purview / compliance role the solution names

(e.g. Compliance Administrator, Compliance Data Administrator, Information Protection, Records   Management, Insider Risk, eDiscovery, Audit roles), with Global Administrator only where required.

Why required: Purview uses fine-grained role groups; configuration requires the matching role.

How to verify: Purview portal → Roles & scopes / Permissions — confirm the role membership.

How to implement if missing: Assign the least-privilege role group under change control.

## 3. Security & Compliance PowerShell + Graph toolchain

Description: A workstation with Security & Compliance PowerShell (Connect-IPPSSession via the

ExchangeOnlineManagement module) and Microsoft Graph PowerShell, modern-auth / MFA-capable admin.

Why required: Configuration, automation, and the provided scripts run through these.

How to verify: Connect-IPPSSession and Connect-MgGraph succeed with the admin account.

How to implement if missing: Install the modules and confirm modern-auth sign-in before running steps.

## 4. Data sources & scope in scope

Description: The workloads and data sources in scope (Exchange, SharePoint, OneDrive, Teams,

endpoints/devices, and — for data governance — the broader data estate) and a data-classification /   sensitivity intent to drive labels, DLP, and retention.

Why required: Purview policies key off the in-scope workloads and the classification scheme.

How to verify: Confirm the in-scope workloads and the classification/sensitivity approach with

stakeholders.

How to implement if missing: Define the scope and classification intent before authoring policies.

## 5. Compliance, records, privacy & legal stakeholders

Description: Engagement with the compliance, records-management, privacy, security, and legal

stakeholders whose policies the configuration must satisfy (retention schedules, records file plans,   regulatory obligations, insider-risk and communication-compliance policy, legal hold).

Why required: Purview configuration must align to enterprise policy and legal/records requirements,

not technical defaults; several capabilities have HR/legal sensitivity.

How to verify: Confirm the applicable policies, the records schedule, and named approvers.

How to implement if missing: Identify the owners and capture the requirements before configuring.

## 6. A pilot scope and change control

Description: A pilot scope (users/sites/policies in simulation or a limited ring) to validate

on before tenant-wide enforcement, and a change-control process — most Purview policies support a   simulation / test / disabled mode that MUST be used before enforcement.

Why required: Every solution follows an **Assess → Design → Configure → Pilot (simulate) → Validate

→ Expand (enforce)** model; DLP, labels, retention, and insider-risk changes are high-impact.

How to verify: Confirm a named pilot scope, that simulation/test mode is available, and a change

window/approval path.

How to implement if missing: Define the pilot and agree change control before enforcing anything.

*The deployment model across every Purview solution is the same: Assess → Design → Configure → Pilot (simulate/test) → Validate → Expand (enforce), with explicit pass/fail gates and a documented rollback. Automation is delivered as PowerShell (Security & Compliance PowerShell / Graph) — never with hardcoded credentials or secrets. Regulatory/records/legal determinations are deferred to the relevant governance functions.*

# Implementation — Microsoft Purview Insider Risk Management

This is the ordered, do-this-then-that guide. It follows the standard model (Assess → Design → Configure → Pilot (analytics / limited scope) → Validate → Expand) and — because IRM is HR/privacy-sensitive — it configures the privacy guardrails and role separation FIRST, before any policy exists. Every object is named verbatim so the scripts, testing, and troubleshooting line up. Replace the contoso.com / sample group names with your own.

Portal note. IRM policy authoring is done in the Microsoft Purview portal (purview.microsoft.com → Insider Risk Management). PowerShell (Security & Compliance PowerShell / Graph) is used here for readiness, role/scope verification, and reporting — not to invent a policy-authoring path IRM does not expose. Where a portal path or capability may differ by tenant/licence, verify against your licensing/tenant.

Hard gate before you start. Do not begin Phase 2 until Requirement R9 (HR/legal/privacy engagement + lawful basis + agreed anonymization rules) is satisfied in writing. IRM monitors people; the applicability is a legal determination, not a technical one.

__________________________________________________

## Phase 0 — Assess (confirm you can build safely)

Confirm licensing (R1). Verify E5 / E5 Compliance / IRM add-on is assigned to in-scope (and

priority) users. IRM appears in the Purview left navigation.

Confirm role separation (R2). Run PURVIRM-Discovery.ps1 (read-only). Confirm the four

functional role groups exist with minimal, correct membership, and that no person holds a    conflicting combination (Admin + Investigator, etc.). The combined Insider Risk Management    role group should not be assigned to production operators.

Gate 0a: role separation clean → continue. Overlap → fix membership before proceeding.

Confirm privacy posture (R3). In Insider Risk Management → Settings → Privacy, confirm

"Show anonymized versions of usernames" is selected. PURVIRM-Discovery.ps1 flags this to    confirm in-portal.

Gate 0b: anonymization on (or an explicit, written privacy/legal exception) → continue.

Confirm the toolchain (global-requirements-purview.md §3): Connect-IPPSSession,

Connect-ExchangeOnline, and Connect-MgGraph all succeed with an MFA-capable admin.

## Phase 1 — Design (agree it with HR/legal, then name everything)

Decide and record with HR/legal/privacy:

Anonymization: ON (default). Document who may de-anonymize, on what basis, with **what

approval, and that every de-anonymization is audited**.

Scope: the minimum population for each policy. Use a named pilot group first:

SG-IRM-Pilot.

The three policies and their verbatim names:

IRM-DepartingUser-DataTheft — template Data theft by departing users.

IRM-DataLeaks-General — template Data leaks.

IRM-SecurityPolicyViolations — template Security policy violations.

Indicators each policy needs (Phase 3.2).

Triggers: HR-connector leaver date (departing user), DLP match (data leaks), Defender for

Endpoint alert (security policy violations).

Priority user groups (if used): PUG-Executives, PUG-Privileged-Admins — defined with HR/legal.

## Phase 2 — Configure the guardrails FIRST

### 2.1 Role separation (do this before policies exist)

In Settings → Roles & scopes → Permissions (or Purview Roles & scopes), assign named people to one function each:

| Function | Role group | Sees identity? | Purpose |
| --- | --- | --- | --- |
| Build policies/settings | Insider Risk Management Admins | No | Configure policies/indicators/connectors |
| Triage & investigate | Insider Risk Management Analysts | Anonymized by default | Work the alert/case queue |
| Deep investigate | Insider Risk Management Investigators | De-anonymized where justified | Case + content/forensic detail |
| Audit the reviewers | Insider Risk Management Auditors | n/a (audit log only) | Independent oversight |

Do not assign the combined Insider Risk Management role group to operators.

Pass/fail: re-run PURVIRM-Discovery.ps1 — separation clean, no conflicting combinations.

Rollback: remove any mis-assigned membership; role groups are additive and safe to correct.

### 2.2 Privacy and global settings

In Insider Risk Management → Settings:

Privacy → Show anonymized versions of usernames (ON).

Policy indicators → enable the families the three policies need (2 below references these).

Policy timeframes → set the activation window (detection window after a trigger, e.g. 30 days)

and past activity (look-back, e.g. 90 days) per your HR/legal agreement.

Intelligent detections → keep default alert-volume and file-type exclusions; note MDLP alert

import if you use endpoint DLP.

Priority user groups → create PUG-* groups only if used (with HR/legal).

Analytics → ensure Analytics is enabled (used in Phase 4).

### 2.3 Turn on indicators (global switch policies draw from)

Under Settings → Policy indicators, enable at least:

Office indicators: SharePoint download, file shared externally, email sent to external/personal

recipient. *(Data theft by departing users; Data leaks.)*

Device indicators: file copied to USB/removable media, file copied to personal cloud, file

printed, file downloaded from cloud to device. *(Requires device onboarding — R5. Data theft;   Data leaks.)*

Microsoft Defender for Endpoint indicators. *(Security policy violations — requires the MDE

integration/connection.)*

Cumulative exfiltration detection / sequence detection (risk boosters) as agreed.

## Phase 3 — Wire triggers and connectors

### 3.1 HR connector (departing-user / job-change trigger)

Settings → Data connectors (or M365 admin center → Data connectors) → create the **HR

connector**.

Register the Entra app the connector requires, note the connector job ID, and configure the

CSV/API upload Microsoft documents (resignation date, termination date, and optionally job-level    change). No secrets in scripts — the upload credential lives in the connector app, not in code.

Schedule regular uploads and confirm the connector shows recent successful ingestion.

Alternative trigger: if you have no HR feed, the departing-user policy can trigger on **Entra

account deletion** — coarser, but no connector required.

Pass/fail: PURVIRM-Test-Readiness.ps1 reports connector presence/freshness; portal shows a

recent successful upload.

### 3.2 (Optional) Physical badging connector

Only if your scenario needs physical correlation (R7): create the physical badging connector and confirm physical-access indicators appear under Policy indicators. Skip otherwise.

### 3.3 Defender for Endpoint connection (for security-policy-violation triggers)

Confirm the Microsoft Defender for Endpoint connection/integration is enabled so its alerts can act as the trigger and indicator source for IRM-SecurityPolicyViolations. Verify in the Purview IRM indicator settings and the Defender portal.

## Phase 4 — Pilot with analytics first, then a limited-scope policy

### 4.1 Run Insider Risk analytics (no policy, aggregate, safest first look)

Insider Risk Management → Analytics → run scan (opt-in). Analytics evaluates aggregate risk

without a policy and without naming individuals, so you learn *where* risk concentrates and    *which templates matter* before scoping anyone.

Review the analytics report with HR/legal to size the program.

Gate 4a: analytics completed and reviewed → proceed to a scoped policy.

### 4.2 Build the three policies from templates — scoped to the pilot group

For each policy, Insider Risk Management → Policies → Create policy, choose the template, and scope to SG-IRM-Pilot only:

IRM-DepartingUser-DataTheft — template Data theft by departing users.

Trigger: HR-connector leaver date (or Entra account deletion).

Indicators: Office + device exfiltration indicators (2.3).

Scope: SG-IRM-Pilot.

IRM-DataLeaks-General — template Data leaks.

Trigger: DLP policy match (select the DLP policy whose high-severity matches should trigger

IRM; if you have none, create/point to a baseline DLP policy first) or exfiltration activity.

Indicators: Office + device exfiltration indicators.

Scope: SG-IRM-Pilot.

IRM-SecurityPolicyViolations — template Security policy violations.

Trigger: Microsoft Defender for Endpoint alert.

Indicators: Defender for Endpoint indicators.

Scope: SG-IRM-Pilot.

Pilot rule: keep scope at SG-IRM-Pilot; leave default thresholds initially. Do not widen

scope yet.

Pass/fail: each policy shows Status = On and healthy (no configuration warning) in the

policy list. PURVIRM-Set-PolicyFromTemplate.ps1 -WhatIf validates prerequisites and prints the   intended configuration/plan before you build in the portal.

## Phase 5 — Validate (run the gates)

Work the gates in 05-testing.md:

Role separation clean (no conflicting combinations).

Anonymization on in the analyst experience.

Indicators enabled; HR connector fresh; MDE connected.

Each policy On + healthy, scoped to pilot.

A test exfiltration by a pilot user (e.g. copying a benign file to USB on an onboarded device,

in a sanctioned test) produces a scored activity → alert within the detection window.

The alert can be triaged and escalated into a case, and the case shows the audited

reviewer trail.

Do not proceed to Expand until every gate passes and HR/legal confirm the alert→case→hand-off

workflow is acceptable.

## Phase 6 — Operate the alert → case workflow (and hand off to HR/legal)

Triage (Analyst): review the alert queue; for each alert confirm (real risk) or dismiss

(benign), with a note. Reviewers see the anonymized experience by default.

Escalate to a case (Analyst/Investigator): confirmed, meaningful alerts become cases — the

investigation container with the user's scored activity, notes, and case actions.

Investigate (Investigator): where justified and role-permitted, view content/forensic detail and

de-anonymize identity — this action is audited (Auditors can see it).

Case actions: send a notification (policy-tip / reminder), escalate to eDiscovery or

Communication Compliance, or resolve. Determination and any disciplinary outcome are    HR/legal's — IRM routes evidence to them; it does not decide.

Audit (Auditor): periodically review the IRM audit log to confirm reviewers acted within

policy (especially de-anonymizations).

## Phase 7 — Expand (only after the gate passes)

Widen scope deliberately — group-by-group, not tenant-wide in one move — using PURVIRM-Set-Scope.ps1 (-WhatIf first) to stage SG-IRM-Pilot → broader groups. Re-run the gates after each expansion. Keep anonymization on and role separation intact as you scale.

__________________________________________________

### Rollback summary

| Change | Rollback |
| --- | --- |
| Role assignment error | Remove the mis-assigned member from the role group (additive, safe). |
| Policy too noisy in pilot | Set policy Status = Off, tune thresholds/exclusions, re-pilot. |
| Anonymization mis-set | Re-select Show anonymized versions of usernames (Settings → Privacy). |
| Scope expanded too far | Remove the added members from the scope group (PURVIRM-Set-Scope.ps1). |
| HR connector bad data | Pause uploads, correct the source export, re-upload; trigger re-evaluates. |

Never delete cases or audit records to "clean up" — they are the defensible, HR/legal-facing evidence trail. Retention/disposition of IRM records is a records/legal determination.

# Testing & Validation — Microsoft Purview Insider Risk Management

Run these gates in order. Each has an explicit pass/fail signal. Do not expand scope (Phase 7) until every gate passes and HR/legal have confirmed the alert→case→hand-off workflow is acceptable. Where a test involves a real user's activity, use a sanctioned test account/action with HR/legal awareness — do not covertly test on a real employee.

Use the scripts where noted; they are read-only or -WhatIf and change nothing you don't approve.

__________________________________________________

## Gate 1 — Role separation is clean (privacy control)

Why: The person who defines risk must not be the person who unmasks identity; both must be independently audited. How: Run PURVIRM-Discovery.ps1. Review the role-group membership table. Pass: The four functional groups (Admins / Analysts / Investigators / Auditors) have minimal, correct membership; no single person holds a conflicting combination (e.g. Admin and Investigator); the combined Insider Risk Management role group is not assigned to operators. Fail: Any conflicting combination, or over-broad membership → fix in Roles & scopes before continuing.

## Gate 2 — Anonymization is ON

Why: Reviewers must see pseudonymized identities by default. How: Purview → Insider Risk Management → Settings → Privacy; PURVIRM-Discovery.ps1 flags the posture to confirm in-portal. Pass: "Show anonymized versions of usernames" is selected; the analyst experience shows coded identifiers, not names. Fail: Anonymization off without a written privacy/legal exception → re-enable it.

## Gate 3 — Indicators, connectors, and integrations are ready

Why: A policy can only detect what its indicators/triggers can see. How: Run PURVIRM-Test-Readiness.ps1; cross-check in Settings → Policy indicators / Data connectors / Device onboarding. Pass: The required indicator families are enabled; device onboarding shows onboarded devices (for device indicators); the HR connector shows a recent successful upload (or you are deliberately using the Entra-account-deletion trigger); Defender for Endpoint is connected (for security-policy violations). Fail: A needed indicator is off, no devices onboarded, HR connector stale, or MDE not connected → fix the specific prerequisite (see 02-requirements.md R4–R6 and 03-implementation.md Phase 3).

## Gate 4 — Each policy is On and healthy, scoped to the pilot

Why: Misconfigured or over-scoped policies produce noise or over-collection. How: Purview → Insider Risk Management → Policies; PURVIRM-Set-PolicyFromTemplate.ps1 -WhatIf to re-validate prerequisites/plan. Pass: IRM-DepartingUser-DataTheft, IRM-DataLeaks-General, and IRM-SecurityPolicyViolations each show Status = On and healthy (no configuration warning), scoped to SG-IRM-Pilot only. Fail: Any policy shows a health/configuration warning, or is scoped beyond the pilot → correct before testing detections.

## Gate 5 — Analytics reviewed before reliance

Why: Analytics sizes the program and tunes expectations without naming individuals. How: Insider Risk Management → Analytics → run scan; review with HR/legal. Pass: Analytics scan completed and the report reviewed with HR/legal. Fail: No analytics run before scoping → run it first.

## Gate 6 — A sanctioned test activity produces a scored alert

Why: Proves the end-to-end detection path (trigger → indicator → score → alert) actually works. How: With a pilot test account that is in scope and (for the departing-user policy) marked as a leaver in the HR feed, perform a benign, sanctioned exfiltration action on an onboarded device — e.g. copy a harmless test file to removable media, or email a test file to an external test address — within the detection window. Pass: The activity appears as scored activity and raises an alert in the queue with a severity, within the policy's activation window. Fail: No alert after the detection window → check the trigger fired (leaver date / DLP match / MDE alert), the indicator is enabled, and the device is onboarded (Gate 3).

## Gate 7 — Alert triages and escalates into an audited case

Why: The operational workflow and the audit trail are the point. How: As an Analyst, triage the Gate-6 alert (confirm), then escalate to a case. As an Auditor, check the IRM audit log. Pass: The alert can be confirmed/dismissed with a note; a confirmed alert becomes a case; any de-anonymization in the case is recorded in the IRM audit log (visible to Auditors). Fail: Cannot triage/escalate (likely a role issue — Gate 1), or reviewer actions are not audited → re-check role assignments and settings.

## Gate 8 — HR/legal hand-off confirmed

Why: Determinations are theirs, not the administrator's. How: Walk the case workflow with HR/legal; confirm they accept how evidence is routed (notification / eDiscovery / Communication Compliance / resolve) and who decides outcomes. Pass: HR/legal confirm the hand-off is acceptable and the determination/outcome sits with them. Fail: Ambiguity about who decides outcomes → resolve before expanding scope.

## Gate 9 — Reporting rollup is coherent

Why: Leadership needs a defensible, privacy-respecting summary. How: Run PURVIRM-Report.ps1 (read-only) and compare the rollup to the portal Alerts/Cases dashboards. Pass: The rollup (counts by severity/status over the window) reconciles with the portal, with no identity exposure beyond what the report is authorized to show. Fail: Rollup diverges materially from the portal → the portal dashboards are authoritative; reconcile before reporting.

__________________________________________________

### Exit criteria (all must be true before Expand)

Role separation clean; no conflicting combinations (Gate 1)

Anonymization ON (Gate 2)

Indicators/connectors/MDE ready (Gate 3)

Three policies On + healthy, pilot-scoped (Gate 4)

Analytics reviewed (Gate 5)

Sanctioned test → scored alert (Gate 6)

Alert → audited case (Gate 7)

HR/legal hand-off confirmed (Gate 8)

Reporting reconciles with portal (Gate 9)

# Troubleshooting — Microsoft Purview Insider Risk Management

Symptom → likely cause → fix, for the failure modes you actually hit deploying and operating IRM. Work top-down; most "IRM isn't working" reports are a missing trigger, a disabled indicator, or a licensing/role gap — not a broken product. When a capability seems absent, verify it against your licensing/tenant before assuming a bug (IRM is plan-gated and the portal evolves).

__________________________________________________

## Insider Risk Management doesn't appear in the portal / Settings won't open

Cause: Missing licence (E5 / E5 Compliance / IRM add-on) or missing IRM role.

Fix: Confirm the licence in the M365 admin center (R1) and that your account is in an **Insider

Risk Management** role group (Admins to configure). PURVIRM-Discovery.ps1 lists role-group   membership. Verify capability availability against your licensing/tenant.

## A policy is On but produces NO alerts

Work these in order — this is the most common report:

No trigger fired. A user is only scored after the policy's triggering event:

*Departing user:* the HR connector has no recent leaver record for the user (or is stale), and

you're not using the Entra account-deletion trigger. Check Settings → Data connectors for a      recent successful upload; run PURVIRM-Test-Readiness.ps1.

*Data leaks:* no DLP high-severity match occurred (or no DLP policy is wired as the trigger).

Confirm a DLP policy exists and matched.

*Security policy violations:* no Defender for Endpoint alert fired, or MDE isn't connected.

Indicator disabled. The activity's indicator is off under Settings → Policy indicators.

Enable the needed family (Office / Device / MDE).

Device not onboarded. Device indicators (USB/print/personal-cloud) only fire from onboarded

devices (R5). Check Settings → Device onboarding.

Detection window. The activity fell outside the policy's activation window / past-activity

timeframe (Settings → Policy timeframes). Widen if appropriate.

User not in scope / unlicensed. The user isn't in the policy scope (SG-IRM-Pilot) or isn't

licensed. Add them to scope (PURVIRM-Set-Scope.ps1) and confirm licensing.

## HR connector shows no / stale data — departing-user detection silently stopped

Cause: Upload job failing, schedule lapsed, or the source export changed shape.

Fix: In Settings → Data connectors open the HR connector and check the last upload

status/time. Re-run the upload; validate the CSV/API schema (resignation/termination dates) matches   what Microsoft's connector expects. The upload credential lives in the connector app, not in any   script. If you have no HR feed at all, switch the departing-user policy to the Entra   account-deletion trigger (coarser, but works without a connector).

## Device indicators never fire even though the user copied files

Cause: Device not onboarded to Purview endpoint (same onboarding as Defender for Endpoint), or the

device indicator family is off, or an unsupported OS.

Fix: Confirm onboarding (Settings → Device onboarding), enable Device indicators

(Settings → Policy indicators), and verify the OS is supported. PURVIRM-Test-Readiness.ps1   points you to these checks.

## Reviewers see real names when they shouldn't (or "why is everyone anonymized?")

Cause: Anonymization posture mis-set, or a role confusion about who may de-anonymize.

Fix: Settings → Privacy must have "Show anonymized versions of usernames" selected (ON) —

the default and expected posture. Analysts see the anonymized experience; de-anonymization is   an Investigator-level, justified, audited action (Auditors can see it in the IRM audit log).   If anonymization was turned off, re-enable it unless privacy/legal agreed an exception in writing   (Gate 2).

## An account can both build policies and unmask identities (separation broken)

Cause: Someone holds a conflicting combination (e.g. Admins + Investigators), or the

combined Insider Risk Management role group was assigned to an operator.

Fix: Run PURVIRM-Discovery.ps1 — it flags conflicting combinations. In **Settings → Roles &

scopes, reduce each person to one function; remove operators from the combined Insider Risk   Management** group. Treat this as a governance finding, not a convenience (Gate 1).

## "Access denied" triaging alerts or opening a case

Cause: Wrong role. Triage/investigation needs Analysts (triage) or Investigators (deep

case + content). Admins cannot see alert/case user activity by design.

Fix: Assign the correct functional role group to the operator — without breaking separation

(don't stack Admin + Investigator on one person).

## Alerts are overwhelming / lots of false positives in the pilot

Cause: Thresholds too sensitive, no exclusions, or scope too broad for a first pilot.

Fix: This is why you pilot with analytics and a small scope first. Tune **intelligent

detection settings, add file-type/domain exclusions (recording why), and keep scope at   `SG-IRM-Pilot` until noise is acceptable. Set a noisy policy Off**, tune, and re-pilot — don't   expand scope to "average out" the noise.

## Analytics shows nothing / won't run

Cause: Analytics not enabled, insufficient licence, or too little activity yet.

Fix: Enable and run the scan under Insider Risk Management → Analytics; confirm licensing.

Analytics is aggregate and needs no policy — if it still returns nothing, allow more time for activity   to accumulate and verify audit ingestion is on.

## Security-policy-violation policy never triggers

Cause: Microsoft Defender for Endpoint isn't connected, so its alerts can't act as the trigger

and indicator source.

Fix: Enable the MDE connection/integration and confirm MDE indicators are on

(PURVIRM-Test-Readiness.ps1 reminds you). Verify MDE licensing/availability in your tenant.

## `Get-InsiderRiskPolicy` / IRM cmdlets aren't recognized

Cause: IRM authoring is primarily portal-based; the cmdlet surface is limited and

tenant/version-dependent.

Fix: Manage policies in purview.microsoft.com → Insider Risk Management → Policies. The

scripts here deliberately use PowerShell for readiness, role/scope verification, and reporting —   not to invent an authoring path. PURVIRM-Set-PolicyFromTemplate.ps1 -WhatIf prints the exact plan to   apply in the portal.

## `PURVIRM-Report.ps1` returns no records

Cause: Unified audit-log ingestion off, window too short, or no IRM activity yet.

Fix: Enable audit ingestion (PURVIRM-Test-Readiness.ps1), widen -DaysBack, and remember the

portal Alerts/Cases dashboards are authoritative — the CSV is a summary aid, not the source of   truth (Gate 9).

## Connect-IPPSSession / Connect-MgGraph fails

Cause: Module not installed, modern-auth/MFA blocked, or wrong account.

Fix: Install ExchangeOnlineManagement and Microsoft.Graph, sign in with an MFA-capable

admin, and ensure Security & Compliance PowerShell is reachable. See   global-requirements-purview.md §3.

__________________________________________________

### When to stop and escalate to HR/legal (not troubleshoot)

You have a real confirmed case and need a determination or disciplinary decision → that is

HR/legal's, not an administrator's, and not a "fix" in this guide.

You're unsure whether you may enable monitoring or de-anonymize a user → stop and get the

lawful-basis / privacy decision first (R9). The technical method is here; the determination is not.

# Best Practices — Microsoft Purview Insider Risk Management

Operating principles that keep an IRM program effective, defensible, and privacy-respecting. They reflect the three non-negotiables: privacy by design, strict role separation, and determinations that belong to HR/legal.

## Privacy first — always

Keep anonymization ON. Reviewers see pseudonymized identities by default. De-anonymization is a

justified, role-gated, audited exception — never a routine step, never the administrator's call.

Scope to the minimum. Only put people in a policy's scope when there is a reason. Broad,

everyone-in-scope policies are both noisy and hard to justify to privacy/legal.

Least data, least reveal. Prefer analytics (aggregate, no names) to size the program; reveal

identity only when a case genuinely requires it.

Document the privacy decisions (anonymization posture, who may de-anonymize, on what basis) and

keep them current with privacy/legal.

## Role separation — enforce it, then watch it

One function per person. Admins configure; Analysts triage; Investigators go deep; Auditors watch

the reviewers. Do not concentrate roles, and do not assign the combined Insider Risk   Management role group to operators.

Independent audit. Assign Auditors who are not Admins/Analysts/Investigators, and have

them review the IRM audit log on a schedule — especially every de-anonymization.

Re-verify after every change. Re-run PURVIRM-Discovery.ps1 after any role change; treat a

conflicting combination as an incident, not a convenience.

## Determinations stay with HR/legal

IRM produces evidence, not verdicts. An alert or a case is a signal and an audited trail. Whether

it reflects misconduct, and what happens next, is an HR/legal/privacy determination.

Route, don't rule. Use case actions to route evidence (notification, eDiscovery, Communication

Compliance, resolve). The employment decision is made by the people authorized to make it.

Engage before you enable. Confirm the lawful basis / notice / consultation for your

jurisdiction(s) before switching a policy on. Applicability is a legal determination.

## Pilot and tune before you rely

Analytics first. Run Insider Risk analytics before scoping anyone — it is aggregate and needs no

policy.

Pilot scope, then expand. Start every policy at SG-IRM-Pilot, tune thresholds and exclusions

against real activity, and expand group-by-group only after the gates pass.

Tune out noise deliberately. Use file-type/domain exclusions and the intelligent-detection

settings to cut false positives — but record why, so exclusions don't quietly blind the program.

## Detection hygiene

Enable only the indicators you need, and make sure their prerequisites are met (device onboarding

for device indicators; MDE connection for security-policy violations; HR connector for departing-user   triggers).

Keep the HR connector fresh. A stale leaver feed means departing-user detection silently stops.

Monitor connector health (PURVIRM-Test-Readiness.ps1) and alert on failed uploads.

Prefer the HR trigger over account-deletion where possible — it detects theft before the

account is gone, not after.

Use priority user groups sparingly and with HR/legal — membership in a "priority" group is itself

sensitive.

## Operations and evidence integrity

Triage promptly and consistently. A backlog of un-triaged alerts undermines both effectiveness

and fairness. Agree SLAs for triage with the team.

Never delete cases/audit records to tidy up. They are the defensible, HR/legal-facing trail.

Retention/disposition of IRM records is a records/legal determination.

Report without over-exposing. Leadership rollups should show counts/severity/trends

(PURVIRM-Report.ps1) — not identities — unless the audience is authorized.

## Change control and safety

All policy/scope changes go through change control, previewed with -WhatIf where a script

supports it.

No secrets in automation. Scripts authenticate interactively (Connect-IPPSSession /

Connect-MgGraph); the HR-connector credential lives in the connector app, never in code.

Verify against your licensing/tenant. IRM capabilities are plan-gated and the portal evolves —

confirm availability rather than assuming, and re-check when Microsoft ships changes.

## Fit with the rest of Purview

IRM + DLP. Data-leak policies can trigger on DLP matches; Adaptive Protection can let IRM risk

levels drive dynamic DLP/Conditional Access (verify licensing/availability).

IRM + Communication Compliance / eDiscovery. Case actions can escalate into these workflows —

keep the role separation consistent across all of them.

IRM + audit. The unified audit log records IRM admin/reviewer activity; keep audit logging on and

use it as independent corroboration.

# Deliverables Summary — Microsoft Purview Insider Risk Management

Everything included in this solution, and what each piece is for.

## Documentation

| Document | Purpose |
| --- | --- |
| Solution Overview (01-solution-overview.md) | What IRM delivers, the HR/privacy sensitivity, the model (policies, indicators, triggers, connectors, alerts→cases), and the guardrails. |
| Requirements (02-requirements.md) | IRM-specific prerequisites — licensing, the role groups + strict separation, anonymization posture, indicators, endpoint/HR/physical connectors, priority groups, HR/legal engagement + lawful basis, pilot/change control. |
| Implementation (03-implementation.md) | Ordered steps: guardrails and role separation first, then indicators, policies from templates, connectors, analytics/pilot, validate, expand — with pass/fail gates and rollback. |
| Testing & Validation (05-testing.md) | Nine pass/fail gates from role separation and anonymization through a sanctioned test alert → audited case and the HR/legal hand-off. |
| Troubleshooting (06-troubleshooting.md) | The common IRM failure modes (no alerts, stale HR connector, device indicators not firing, role/permission issues, anonymization confusion) and how to resolve them. |
| Best Practices (07-best-practices.md) | Privacy-first, role-separation, determinations-with-HR/legal, pilot-and-tune, detection hygiene, and evidence-integrity guidance. |
| Executive Summary (executive-summary.md) | One-page business framing for decision-makers. |

## PowerShell tools (5)

All tools are read-only or `-WhatIf` by default, authenticate interactively (no credentials in code), and use Security & Compliance PowerShell (Connect-IPPSSession), Exchange Online (Connect-ExchangeOnline, for role groups), and/or Microsoft Graph (Connect-MgGraph). IRM policy *authoring* is a portal action; these tools handle readiness, verification, scoping, and reporting.

| Script | Type | What it does |
| --- | --- | --- |
| PURVIRM-Discovery.ps1 | Read-only | IRM readiness + role-separation + privacy-settings assessment: inventories the IRM role groups and their membership, flags any conflicting combinations, reports policy/indicator presence where readable, and prompts to confirm the anonymization posture in-portal. |
| PURVIRM-Set-PolicyFromTemplate.ps1 | -WhatIf default | Policy-from-template configuration helper: validates that a chosen template's prerequisites (roles, indicators, trigger source, anonymization) are in place and prints the exact intended policy configuration/plan to apply in the portal; any write path is gated behind -Commit and flagged "verify availability in your tenant". |
| PURVIRM-Test-Readiness.ps1 | Read-only | Connector / indicator readiness checker: reports audit-log ingestion, whether device indicators are enabled (and points to device onboarding), HR-connector presence/freshness where readable, and licensing/integration signals. |
| PURVIRM-Report.ps1 | Read-only | Alert / case rollup report: summarizes IRM activity readable from the unified audit log (by type/severity/time) to CSV for a leadership rollup; notes the portal Alerts/Cases dashboards as authoritative. |
| PURVIRM-Set-Scope.ps1 | -WhatIf default | Scope / config helper: previews and (with -WhatIf:$false) applies membership changes to the IRM pilot/scope group so expansion stays deliberate and reversible. |

## Named objects (verbatim — used across docs, scripts, and tests)

Pilot scope group: SG-IRM-Pilot

Priority user groups (if used): PUG-Executives, PUG-Privileged-Admins

Policies:

IRM-DepartingUser-DataTheft — *Data theft by departing users*

IRM-DataLeaks-General — *Data leaks*

IRM-SecurityPolicyViolations — *Security policy violations*

Role groups (separation): Insider Risk Management **Admins / Analysts / Investigators /

Auditors (avoid the combined Insider Risk Management** group for operators)

## What this solution deliberately does NOT do

It does not make investigative or disciplinary determinations — those are HR/legal's.

It does not disable anonymization or concentrate roles for convenience.

It does not invent portal paths or cmdlets — where IRM authoring is portal-only, the tools stop

at readiness/validation and say so.

It does not decide your lawful basis for monitoring — that is a legal determination for your

jurisdiction(s).

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## PURVIRM-Discovery.ps1

Purpose: Connects to Exchange Online / Security & Compliance PowerShell and inventories the Insider Risk Management (IRM) role groups and their membership, then flags any account that holds a CONFLICTING COMBINATION of roles (e.g. Admins + Investigators) — the core privacy/separation check. It also reports IRM policy presence where the tenant exposes it, and prompts you to confirm the anonymization (privacy) setting in the portal (that setting is portal-managed). Read-only — it changes nothing. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PURVIRM-Discovery.ps1

How to run: powershell -ExecutionPolicy Bypass -File .\PURVIRM-Discovery.ps1

## PURVIRM-Report.ps1

Purpose: Produces a leadership rollup of IRM activity that is readable from the unified audit log — counts of IRM-related administrative and review events over a time window, grouped by operation — and writes it to CSV. It is a SUMMARY aid: the authoritative alert and case detail lives in the Purview portal (Insider Risk Management -> Alerts / Cases). Read-only — it changes nothing and does not de-anonymize anyone. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PURVIRM-Report.ps1 -DaysBack 30 -OutputCsv .\PURVIRM-rollup.csv

How to run: powershell -ExecutionPolicy Bypass -File .\PURVIRM-Report.ps1 -DaysBack 30 -OutputCsv .\PURVIRM-rollup.csv

## PURVIRM-Set-PolicyFromTemplate.ps1

Purpose: A policy-from-template CONFIGURATION HELPER. IRM policy authoring is done in the Microsoft Purview portal; this script does the safe, checkable part around it: it validates that the chosen template's prerequisites are in place (the right role groups exist, the required indicators/trigger source are ready, anonymization is expected ON) and then prints the EXACT intended policy configuration/plan to apply in the portal. It DEFAULTS TO -WhatIf (plan only) and performs no writes. A -Commit switch is provided only for tenants where a supported IRM policy cmdlet is available; if none is present it explains that authoring is portal-based and stops. It never invents a cmdlet and never stores credentials. HOW TO RUN Plan (default, no changes): powershell -ExecutionPolicy Bypass -File .\PURVIRM-Set-PolicyFromTemplate.ps1 -Template DepartingUserDataTheft Other templates: -Template DataLeaks -Template SecurityPolicyViolations Commit (only where a supported IRM policy cmdlet exists in your tenant): ... -Template DataLeaks -Commit

How to run: Plan (default, no changes): powershell -ExecutionPolicy Bypass -File .\PURVIRM-Set-PolicyFromTemplate.ps1 -Template DepartingUserDataTheft Other templates: -Template DataLeaks -Template SecurityPolicyViolations Commit (only where a supported IRM policy cmdlet exists in your tenant): ... -Template DataLeaks -Commit

## PURVIRM-Set-Scope.ps1

Purpose: Manages membership of the IRM pilot/scope group (SG-IRM-Pilot by default) so you can expand an Insider Risk Management rollout from pilot to production a batch at a time, and reversibly. Because policies are scoped to this group, growing the group expands detection scope without editing each policy. It DEFAULTS TO -WhatIf (preview only) and changes nothing until you re-run with -WhatIf:$false. It only ADDS the members you pass and never retargets policies directly, so expansion stays deliberate. Scoping people into IRM is privacy-sensitive — do it only within the HR/legal-agreed scope. HOW TO RUN Preview (default): powershell -ExecutionPolicy Bypass -File .\PURVIRM-Set-Scope.ps1 -AddMembers user1@contoso.com,user2@contoso.com Apply (after review + change approval + HR/legal-agreed scope): powershell -ExecutionPolicy Bypass -File .\PURVIRM-Set-Scope.ps1 -AddMembers user1@contoso.com -WhatIf:$false

How to run: Preview (default): powershell -ExecutionPolicy Bypass -File .\PURVIRM-Set-Scope.ps1 -AddMembers user1@contoso.com,user2@contoso.com Apply (after review + change approval + HR/legal-agreed scope): powershell -ExecutionPolicy Bypass -File .\PURVIRM-Set-Scope.ps1 -AddMembers user1@contoso.com -WhatIf:$false

## PURVIRM-Test-Readiness.ps1

Purpose: A readiness checker for the prerequisites that make IRM detections actually fire. It reports whether unified audit-log ingestion is on (IRM signals depend on the audit pipeline), whether a DLP policy exists to trigger data-leak detection, and — as guided portal checks — device onboarding (for device indicators), HR-connector freshness (departing-user trigger), and the Defender for Endpoint connection (security-policy-violation trigger). Read-only — it changes nothing. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\PURVIRM-Test-Readiness.ps1

How to run: powershell -ExecutionPolicy Bypass -File .\PURVIRM-Test-Readiness.ps1