Device Compliance Policies

Implementation Solution Guide

Version 1.0.0    ·    2026-06-13

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Device Compliance Policies (Microsoft Intune)

White-label · Intune Solutions

An unmanaged device with no encryption, a weak PIN, or an outdated OS is a breach waiting to happen — and most organizations have no automated way to *prove* a device is healthy before it touches company data. Device Compliance Policies in Microsoft Intune define the health rules every device must meet, continuously evaluate them, and feed that status to Conditional Access so only compliant devices get in.

This is a complete, deploy-it-today package for implementing Device Compliance Policies with Microsoft Intune, written for an administrator with no prior compliance-policy experience.

## What you get

A plain-language Solution Overview of how compliance evaluation and enforcement work.

A Requirements Guide with verify / implement-if-missing for every prerequisite.

An Implementation Guide of precise, click-by-click Intune steps in the required order.

Five PowerShell scripts for local health discovery, compliance validation, tenant reporting, remediation, and conflict checking.

Testing and Troubleshooting guides for confident rollout.

## What this delivers

A Windows compliance policy enforcing encryption (BitLocker), Secure Boot, minimum OS, password rules, antivirus/firewall, with automated actions for noncompliance (notify, then mark noncompliant) — ready to gate access via Conditional Access.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand.

## Outcome

Provable device health, automated enforcement, and a compliance signal that powers Zero Trust access control — deployable by a single administrator and validated before fleet rollout.

# 1. Solution Overview — Device Compliance Policies

## What Device Compliance Policies are

A device compliance policy is a set of health rules (encryption, OS version, password, antivirus, threat level, and more) that Microsoft Intune evaluates on each enrolled device. The device is marked Compliant or Not compliant, and that status becomes a signal Conditional Access can use to allow or block access to Microsoft 365 and other apps.

## How it works

You define a compliance policy per platform with the rules a device must satisfy.

Intune evaluates the device against the rules on enrollment and on a recurring schedule.

The result (Compliant / Not compliant) is stored against the device in Entra ID.

Actions for noncompliance run on a schedule — notify the user, then mark the device noncompliant after a grace period.

Conditional Access can require "compliant device" to grant access, turning compliance into enforcement.

## What you can require (Windows)

Device health — BitLocker, Secure Boot, Code integrity.

Device properties — minimum/maximum OS version.

System security — password required, length, complexity; encryption of data storage.

Microsoft Defender — antivirus, antispyware, real-time protection, firewall on.

Defender for Endpoint — require a machine risk score at or below a threshold (if integrated).

## Benefits

Provable device health before access is granted.

Automated enforcement — notify and mark noncompliant without manual effort.

Zero Trust foundation — the compliance signal powers Conditional Access.

Visibility — per-device and tenant-wide compliance reporting.

## Limitations (be honest with buyers)

Compliance only enforces access when paired with Conditional Access (a companion solution).

Threat-level rules require Microsoft Defender for Endpoint integration.

A grace period means a freshly noncompliant device isn't blocked instantly (by design).

Devices without any assigned policy are treated per your tenant default — set it deliberately.

## The standard deployment model

Set the no-policy default → create the compliance policy → configure actions → assign to a pilot group → (optionally) require compliance in Conditional Access.

repeatable pattern: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Device Compliance Policies

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-intune-solutions.md.

## 2.1 Licensing

Description: Intune (Plan 1) for compliance; Microsoft Entra ID P1 for Conditional Access enforcement. Why: Intune evaluates compliance; Entra P1 lets Conditional Access require a compliant device. Verify: M365 admin center → Billing → Licenses. Implement: Assign M365 E3/E5 or Business Premium (both include Intune + Entra P1).

## 2.2 Device enrollment

Description: Targeted devices are enrolled in Intune. Why: Compliance is only evaluated on enrolled devices. Verify: Intune → Devices → All devices. Implement: Enable automatic enrollment; enroll devices.

## 2.3 Device health prerequisites

Description: TPM + UEFI Secure Boot for the health rules (BitLocker, Secure Boot). Why: Health attestation rules require TPM/Secure Boot capable hardware. Verify: Get-Tpm; Confirm-SecureBootUEFI; or run DCP-Discovery.ps1. Implement: Enable TPM and Secure Boot in UEFI; this solution can be paired with the BitLocker solution to enforce encryption.

## 2.4 Microsoft Defender (for AV/firewall rules)

Description: Microsoft Defender Antivirus + Windows Firewall active (or a managed AV). Why: Compliance can require real-time protection and firewall on. Verify: Get-MpComputerStatus; Get-NetFirewallProfile. Implement: Ensure Defender AV is enabled (default) and firewall profiles are on.

## 2.5 Defender for Endpoint (optional — threat level rules)

Description: Defender for Endpoint connector in Intune. Why: Required only if you enforce a machine risk score. Verify: Intune → Endpoint security → Microsoft Defender for Endpoint connection status = Active. Implement: Connect Defender for Endpoint (see the Defender integration solution).

## 2.6 Conditional Access (for enforcement)

Description: A Conditional Access policy requiring a compliant device. Why: Compliance reports status; Conditional Access turns it into access enforcement. Verify: Entra → Protection → Conditional Access. Implement: Pair with the Conditional Access Integration solution.

__________________________________________________

## Checklist

Intune + Entra P1 licensing assigned

Devices enrolled

TPM + Secure Boot for health rules — DCP-Discovery.ps1

Defender AV + firewall active

(Optional) Defender for Endpoint connected for threat-level rules

Pilot Entra group created

Tenant "no compliance policy" default decided

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The standard deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation Guide — Device Compliance Policies

Follow these steps in order, in the Microsoft Intune admin center (https://intune.microsoft.com).

Model: A Windows compliance policy with health + password + Defender rules, actions for noncompliance, assigned to a pilot group — ready for Conditional Access enforcement.

## Step 1 — Set the no-policy default

Go to Devices → Compliance → Compliance settings.

Set Mark devices with no compliance policy assigned as to Not compliant. Save.

## Step 2 — Create the compliance policy

Go to Devices → Compliance → Create policy.

Platform: Windows 10 and later. Click Create.

Name: Compliance - Windows - Pilot. Click Next.

## Step 3 — Configure the rules

On Compliance settings, set:

Device Health → Require BitLocker = Require; Require Secure Boot = Require; Code integrity = Require.

Device Properties → Minimum OS version = your baseline (e.g. 10.0.19044).

System Security → Require a password = Require; Minimum password length = 8; Password type = Alphanumeric (or Device default); Encryption of data storage = Require.

Microsoft Defender Antivirus = Require; Real-time protection = Require; Firewall = Require.

(Optional) Defender for Endpoint → Require the device to be at or under machine risk score = Medium.

Click Next.

## Step 4 — Configure actions for noncompliance

On Actions for noncompliance, keep Mark device noncompliant and set schedule to 1 day (grace period).

Click Add → Send email to end user → choose/create a notification → schedule immediately.

(Optional) Add Remotely lock the noncompliant device for higher-risk scopes. Click Next.

## Step 5 — Assign to the pilot group

On Assignments → Included groups → Add groups → select Compliance-Pilot. Next.

## Step 6 — Review and create

On Review + create, confirm the rules and actions. Click Create.

## Step 7 — (Recommended) require compliance in Conditional Access

Pair with the Conditional Access Integration solution: create a policy requiring Require device to be marked as compliant for the same users. Start in Report-only mode.

## Step 8 — Validate the pilot

On a pilot device, run DCP-Validation.ps1 → confirms the device reports Compliant.

Run DCP-TenantReport.ps1 → confirms compliance status across the pilot group.

Run DCP-ConflictCheck.ps1 → flags conflicting policies. Complete the Testing Guide.

## Step 9 — Expand to production

Add a production group to the policy Assignments; roll out in waves.

Move the Conditional Access policy from Report-only to On once compliance coverage is confirmed.

Re-validate each wave with DCP-Validation.ps1 / DCP-TenantReport.ps1.

__________________________________________________

### Order of operations

No-policy default → Create policy → Rules → Actions → Assign → (CA require compliant) → Validate → Expand

# 5. Testing Guide — Device Compliance Policies

Run after the pilot policy applies (Implementation Step 8) and after each production wave.

## Test 1 — Policy applied

Do: Intune → Devices → Compliance → Compliance - Windows - Pilot → Device status. Expected: Pilot devices listed; evaluation completed (no Error).

## Test 2 — Compliant device reports Compliant

Do: On a healthy pilot device, run DCP-Validation.ps1; check Intune → device → Compliance. Expected: Device is Compliant; all required rules pass.

## Test 3 — Noncompliant device is caught

Do: On a test device, disable the firewall (or use a non-encrypted test VM) and force a sync. Expected: The device flips to Not compliant for the failing rule after evaluation.

## Test 4 — Actions fire

Do: Leave a device noncompliant past the grace period. Expected: The user receives the noncompliance email; the device is marked Not compliant on schedule.

## Test 5 — No policy conflicts

Do: Run DCP-ConflictCheck.ps1, and review Intune → device → Device compliance for conflicts. Expected: No conflicting compliance settings from multiple policies.

## Test 6 — Conditional Access sees the signal (if configured)

Do: With a Report-only CA policy requiring compliant device, review Entra → Sign-in logs → Conditional Access. Expected: Compliant devices satisfy the control; noncompliant devices would be blocked (report-only shows "would block").

## Test 7 — Tenant report

Do: Run DCP-TenantReport.ps1. Expected: A compliance breakdown (Compliant / Not compliant / In grace) for the pilot group.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–5 (and 6 if CA configured) pass for the pilot group |
| Wave pass | Tests 1–3, 7 pass before the next wave |

# 6. Troubleshooting Guide — Device Compliance Policies

Use DCP-Validation.ps1 / DCP-Discovery.ps1 to confirm device state and DCP-Remediation.ps1 for safe fixes.

## A. Device shows Not compliant unexpectedly

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Compliant device marked Not compliant | A required rule isn't met (firewall off, AV stale, OS below min) | Run DCP-Discovery.ps1 to find the failing facet; remediate; sync |
| "Compliant" but no policy | No policy assigned + tenant default = Not compliant | Assign the policy to the device's group |
| Stuck "In grace period" | Grace period not elapsed | Wait for the scheduled action, or shorten the grace period |

## B. Evaluation / sync issues

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Status not updating | Device hasn't checked in | Run DCP-Remediation.ps1 (forces MDM sync); confirm device online |
| BitLocker/Secure Boot "not evaluated" | Health attestation not reporting | Ensure TPM + Secure Boot enabled; reboot; allow attestation to report |

## C. Policy conflicts

Multiple compliance policies with conflicting settings → Intune uses the most restrictive, but mixed assignments cause confusion. Run DCP-ConflictCheck.ps1; consolidate to one authoritative policy per scope.

A legacy GPO/another MDM setting the same security control can fight Intune — remove the duplicate.

## D. Conditional Access interplay

Users blocked unexpectedly → a CA policy requires compliant device but the device is Not compliant. Verify with Entra → Sign-in logs; fix the compliance failure or scope the CA policy.

Always pilot CA in Report-only first to see impact before enforcing.

## E. Defender for Endpoint threat-level rule

Threat-level rule always failing → the Defender for Endpoint connector isn't Active, or the device isn't onboarded. Confirm the connector and onboarding (see the Defender integration solution).

## F. Diagnostics quick reference

Get-MpComputerStatus                 # Defender AV / real-time protection
Get-NetFirewallProfile               # firewall state
manage-bde -status                   # BitLocker
Confirm-SecureBootUEFI               # Secure Boot

Intune: Devices → device → Device compliance shows per-setting pass/fail.

## G. When to escalate

If DCP-Discovery.ps1 shows all facets healthy but the device still reports Not compliant after a sync and attestation cycle, collect the compliance evaluation details and open a Microsoft support case.

# 7. Best Practices — Device Compliance Policies

Always pilot first. Apply to a small group and confirm healthy devices report Compliant before fleet rollout.

Set the no-policy default to Not compliant. Otherwise unmanaged devices are treated as compliant — the opposite of what you want.

Use a grace period. Mark noncompliant after ~1 day so a transient failure doesn't instantly block a user; notify the user immediately.

One authoritative policy per scope. Avoid overlapping compliance policies with conflicting settings; consolidate.

Pair with Conditional Access in Report-only first. See who *would* be blocked before enforcing, to avoid lockouts.

Match rules to reality. Don't require BitLocker/Secure Boot on hardware that can't support it; segment by capability.

Notify users. A clear email on noncompliance ("your device needs an update / encryption on") drives self-remediation.

Layer with the encryption/Defender solutions. Compliance *checks* health; BitLocker and Defender solutions *deliver* it.

Review the tenant report regularly. Track compliance percentage and chase persistent failures with DCP-TenantReport.ps1.

Document the baseline. Record the required rules and rationale for audits and repeatability.

# 8. Deliverables Summary — Device Compliance Policies

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What compliance policies are, how evaluation/enforcement work, benefits, limitations |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Intune Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered, click-by-click Intune steps |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| DCP-Discovery.ps1 | Local health facts: BitLocker, Secure Boot, Defender AV, firewall, OS version |
| DCP-Validation.ps1 | Confirms the device reports Compliant and which rules pass/fail |
| DCP-TenantReport.ps1 | Tenant-wide compliance status breakdown (Microsoft Graph) |
| DCP-Remediation.ps1 | Safe remediation; forces sync and fixes common failures (firewall/AV) |
| DCP-ConflictCheck.ps1 | Flags conflicting/overlapping compliance policy assignments (Microsoft Graph) |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the repeatable model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Provable device health and automated enforcement that powers Zero Trust Conditional Access.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DCP-ConflictCheck.ps1

## DCP-Discovery.ps1

## DCP-Remediation.ps1

## DCP-TenantReport.ps1

## DCP-Validation.ps1