Group Policy to Intune Settings Migration

Implementation Solution Guide

Version 1.0.0    ·    2026-06-28

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Group Policy to Intune Settings Migration (Microsoft Intune)

Workplace Marketplace · Intune Solutions

Decades of Group Policy keep your domain-joined PCs in line — but those settings only apply on the corporate network, they don't follow cloud-joined or remote devices, and nobody fully knows what is actually in the GPO estate anymore. This solution gives you a structured migration from Active Directory Group Policy to Microsoft Intune: inventory what you really have, translate supported settings to the Intune settings catalog and imported ADMX policies, handle the settings Intune can't take, manage coexistence and precedence so on-prem and cloud policy don't fight, and cut over by rings — without losing a setting that mattered.

This is a complete, deploy-it-today package for migrating Group Policy to Intune, written for an administrator with no prior migration experience.

## What you get

A plain-language Solution Overview of how GPO and Intune policy differ, the settings catalog

and imported ADMX model, the Group Policy analytics workflow, coexistence/precedence, and the   ring-based cutover.

A Requirements Guide with verify / implement-if-missing for every prerequisite.

An Implementation Guide of precise, click-by-click steps in the required order — export GPOs,

run Group Policy analytics, map supported settings, handle unsupported ones, set coexistence, and   assign in rings.

Five PowerShell scripts for GPO discovery/inventory, settings-parity validation, a migration

coverage and gap report, safe conflict remediation, and a migration-ring group builder.

Testing and Troubleshooting guides for a confident, parity-checked cutover.

## What this delivers

A translated Group Policy estate — not a guessed one. Group Policy analytics reads your exported GPOs and reports a migration readiness percentage; supported settings become settings catalog and imported ADMX policies named to a strict convention; unsupported settings are documented and handled deliberately; and the on-prem-to-cloud cutover runs in rings behind a parity gate so a mistake is caught on a pilot, never the fleet.

## The deployment model

Assess → Configure → Pilot → Validate → Expand.

## Outcome

Your Group Policy settings preserved in Intune — coexistence managed during the move, conflicts resolved by design, and a ringed cutover that follows devices on or off the corporate network — proven on a pilot before you scale.

# 1. Solution Overview — Group Policy to Intune Settings Migration

## What this migration is

Group Policy (GPO) is the on-premises Active Directory mechanism that pushes configuration to domain-joined Windows devices. It is powerful, but it only applies when a device can reach a domain controller — so cloud-joined, remote, and hybrid devices fall out of scope. Microsoft Intune delivers the equivalent configuration from the cloud, to any enrolled device, anywhere. This solution is a structured translation of your GPO estate into Intune policy: inventory the GPOs, measure how much is supported, recreate the supported settings in Intune, handle the rest deliberately, and cut over by rings.

## How GPO and Intune policy differ (why this is a translation, not a copy)

GPO is processed by the device against AD on the corporate network, on a refresh interval,

using ADMX templates and security/preferences. Intune delivers policy over the internet to   enrolled devices using the settings catalog, imported ADMX (administrative templates),   endpoint security, and compliance profiles.

Most ADMX-backed GPO settings have a direct Intune equivalent; many Group Policy Preferences,

logon/startup scripts, drive maps, and a few security settings do not translate one-for-one and   must be re-implemented another way (or retired).

Both can apply to the same device during migration. When they conflict, you must choose a winner —

see coexistence and precedence below.

## The Group Policy analytics workflow

Intune includes Group Policy analytics, which reads an exported GPO backup and tells you, per setting, whether it maps to an Intune setting (supported), is deprecated/not supported, or needs review. It produces a migration readiness percentage for each imported GPO — the honest measure of how much of that GPO you can move. The standard workflow is:

Export each GPO from the domain (GPMC backup → XML/reports).

Import the export into Group Policy analytics and read the readiness % and per-setting

mapping.

Migrate the supported settings — analytics can generate settings catalog policies

directly from the mapped settings, which you then review, name, and assign.

Handle the unsupported settings (re-implement, replace, or retire) and document the decision.

## What you create in Intune

Settings catalog policies for supported, mapped settings (the modern, searchable surface).

Imported ADMX policies for in-box and third-party administrative templates (e.g. Office,

Edge, Chrome) so ADMX-only settings have a home.

Coexistence control so on-prem GPO and Intune MDM policy don't fight during the move.

Migration ring groups and ringed assignments for a safe, phased cutover.

## Coexistence and precedence during migration

While a device is both domain-joined and Intune-enrolled (hybrid), both policy sources apply. By default, for most ADMX-backed settings, Group Policy wins over MDM. To let Intune take authority cleanly as you migrate, enable the MDMWinsOverGP setting (the ControlPolicyConflict / "MDM wins over GP" policy) so Intune's value wins where both set the same setting. Migrate setting areas deliberately — turn the matching GPO setting off (or scope the GPO away from migrated devices) as you bring each area into Intune — so there is exactly one authority per setting at the end.

## The ring-based cutover

Devices move in rings: a small Pilot ring takes the new Intune policy first and is checked for parity (does Intune now enforce what the GPO used to?). Only after the parity gate passes do you Expand to the broad fleet, scoping the legacy GPO away from migrated devices as you go.

## Benefits

Cloud reach — policy follows remote and cloud-joined devices, not just LAN-connected ones.

Visibility — you finally know what is in the GPO estate and how much is supported.

Safety — parity-checked, ringed cutover catches loss on a pilot, not the fleet.

One authority — coexistence handled so on-prem and cloud policy stop fighting.

## Limitations (be honest with buyers)

Not every GPO setting maps — Group Policy Preferences, logon scripts, drive maps, and some

security settings need a different Intune approach (proactive remediations, platform scripts,   endpoint security, or retirement).

Group Policy analytics measures readiness, it does not flip the switch — you still review,

name, assign, and validate each policy.

Coexistence requires a deliberate precedence decision (MDMWinsOverGP) and per-area cutover to

avoid double-authority drift.

## The standard deployment model

Export GPOs → run Group Policy analytics → translate supported settings → handle unsupported → set coexistence/precedence → assign in rings → validate parity → expand. The repeatable way: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Group Policy to Intune Settings Migration

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-intune-solutions.md.

## 2.1 Licensing

Description: Microsoft Intune (Plan 1, included in M365 E3/E5 or Business Premium). Group Policy analytics and the settings catalog are in-box Intune features. Why: Intune delivers Group Policy analytics, the settings catalog, imported ADMX, and policy assignment. Verify: M365 admin center → Billing → Licenses; https://intune.microsoft.com loads. Implement: Assign M365 E3/E5 or Business Premium (Intune included).

## 2.2 Access to export Group Policy

Description: Rights and tooling to export/back up GPOs from the domain — the Group Policy Management Console (GPMC) and/or the GroupPolicy PowerShell module on a domain-joined admin workstation. Why: Group Policy analytics needs a GPO export/backup as its input; you cannot measure readiness without it. Verify: Open GPMC; or run Get-Module -ListAvailable GroupPolicy. Run GPOM-Discovery.ps1 (exports all GPOs to XML). Implement: Install RSAT: Group Policy Management Tools (Add-WindowsCapability -Online -Name Rsat.GroupPolicy.Management.Tools~~~~0.0.1.0); use an account with GPO read rights (e.g. Group Policy Creator Owners or delegated read).

## 2.3 Device enrollment in Intune

Description: Targeted devices enrolled in Intune (cloud-joined or hybrid Entra-joined). Why: Translated Intune policy applies only to enrolled devices. Verify: Intune → Devices → All devices; the device appears. Implement: Enable automatic enrollment; for hybrid devices configure Entra Hybrid Join + Intune auto-enrollment.

## 2.4 Group Policy analytics available

Description: Access to Reports → Group Policy analytics in the Intune admin center. Why: This is where you import GPO backups, read the migration readiness %, and generate settings catalog policies from mapped settings. Verify: Intune → Reports → Group Policy analytics opens and accepts an import. Implement: Assign an Intune Administrator (or Policy and Profile Manager) role to the operator; no extra add-on is required.

## 2.5 Coexistence / precedence decision (MDMWinsOverGP)

Description: A decided answer to "during migration, when GPO and Intune set the same thing, who wins?" — implemented via the MDM wins over GP (ControlPolicyConflict) setting. Why: Hybrid devices receive both policy sources; without a precedence decision, GPO wins by default and your migrated Intune settings appear not to apply. Verify: Run GPOM-Validation.ps1 (reports the current MDMWinsOverGP state) and GPOM-Discovery.ps1 (flags settings still owned by GPO). Implement: Plan to deploy the coexistence policy in Implementation Step 5; scope legacy GPOs away from migrated devices per area.

## 2.6 Migration ring groups

Description: Microsoft Entra security groups for the phased cutover — at minimum a pilot ring and a broad ring. Why: The cutover is ringed so loss is caught on a pilot before the fleet. Verify: Entra → Groups; the migration ring groups exist. Run GPOM-Set-MigrationRingTargeting.ps1 to build them. Implement: Create the groups in Implementation Step 1 (or with the ring-targeting script).

## 2.7 Rollback plan

Description: A documented way to back out — the original GPO exports retained, legacy GPOs left enabled but unscoped (not deleted) until parity is proven, and a known-good restore path. Why: Migration must be reversible until the parity gate passes for the broad ring. Verify: Confirm GPO backups from GPOM-Discovery.ps1 are retained and legacy GPOs are still present (linked-but-scoped-away, not deleted). Implement: Keep the export folder safe; do not delete or unlink source GPOs until the broad ring passes Testing.

__________________________________________________

## Naming convention (use verbatim throughout)

All objects follow <Purpose> – <Scope> – <Stage>. The objects this solution creates:

| Object | Name |
| --- | --- |
| Settings catalog policy (supported, mapped settings) | GPO Migration – Settings Catalog – Pilot |
| Settings catalog policy (broad cutover copy) | GPO Migration – Settings Catalog – Broad |
| Imported ADMX policy (administrative templates) | GPO Migration – Imported ADMX – Pilot |
| Coexistence / precedence policy (MDMWinsOverGP) | GPO Migration – MDM Wins Over GP – All Migrated |
| Pilot ring group | GPO Migration – Devices – Pilot Ring |
| Broad ring group | GPO Migration – Devices – Broad Ring |

__________________________________________________

## Checklist

Intune licensing assigned

Access + tooling to export GPOs — GPOM-Discovery.ps1

Devices enrolled in Intune

Group Policy analytics available (Reports → Group Policy analytics)

Coexistence/precedence decision made (MDMWinsOverGP) — GPOM-Validation.ps1

Migration ring groups created — GPOM-Set-MigrationRingTargeting.ps1

Rollback plan: GPO exports retained, source GPOs not deleted

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The standard deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation Guide — Group Policy to Intune Settings Migration

Follow these steps in order. GPO export is done in the Group Policy Management Console (GPMC) on a domain-joined admin workstation; everything else is in the Microsoft Intune admin center (https://intune.microsoft.com). Reuse the object names from the Requirements naming convention exactly.

Model: Export and measure first, translate the supported settings, handle the unsupported ones deliberately, set who-wins precedence, then cut over by rings behind a parity gate. The repeatable way: Assess → Configure → Pilot → Validate → Expand.

## Step 1 — Create the migration ring groups

Entra → Groups → New group → Security → name GPO Migration – Devices – Pilot Ring (a

few representative hybrid devices). Create.

Create GPO Migration – Devices – Broad Ring (the rest of the in-scope fleet). Create.

Or run GPOM-Set-MigrationRingTargeting.ps1 to build both groups and seed pilot membership.

## Step 2 — Export and inventory the GPOs (Assess)

Open GPMC on a domain-joined admin workstation.

Right-click the domain → Back Up All (or right-click a single GPO → Back Up), choose a

folder, and complete the wizard — this writes the GPO backup/export Group Policy analytics    needs.

Alternatively, run GPOM-Discovery.ps1, which uses the GroupPolicy module

(Get-GPO / Get-GPOReport) to export every GPO to XML and produce an inventory you can    review and retain as your rollback source.

## Step 3 — Run Group Policy analytics (read the readiness %)

Intune → Reports → Group Policy analytics → Import.

Upload the GPO backup/export from Step 2. Repeat per GPO if you exported individually.

Read the migration readiness percentage for each imported GPO, and open it to see the

per-setting mapping: Supported / mapped, Not supported / deprecated, or Needs review.

Note which GPOs are high-readiness (migrate first) and which carry many unsupported settings

(plan handling in Step 6).

## Step 4 — Translate supported settings to the settings catalog

In Group Policy analytics, select the imported GPO(s) → Migrate (this generates a

settings catalog policy from the supported, mapped settings).

Review the generated policy, then Name it GPO Migration – Settings Catalog – Pilot.

Verify each migrated setting matches the GPO's value; remove anything you do not want to migrate

yet.

Assignments → Add groups → GPO Migration – Devices – Pilot Ring. Create.

(You can also build a settings catalog policy by hand: Devices → Manage devices → Configuration    → Create → New policy → Windows 10 and later → Settings catalog.)

## Step 5 — Import ADMX for administrative-template settings

For ADMX-backed settings not in the in-box catalog (e.g. Office, Edge, Chrome): Intune →

Devices → Manage devices → Configuration → Import ADMX.

Import the vendor's .admx and .adml files; wait for status Available.

Create → New policy → Windows 10 and later → Imported Administrative templates, name it

GPO Migration – Imported ADMX – Pilot, configure the settings to match the source GPO.

Assignments → Add groups → GPO Migration – Devices – Pilot Ring. Create.

## Step 6 — Handle the unsupported settings (deliberately)

For each setting Group Policy analytics flagged Not supported / Needs review, decide and document one of:

Re-implement via a different Intune surface — endpoint security profile, **proactive

remediation (detect/remediate script), or a platform script** (Devices → Scripts) for things    like logon scripts or drive maps.

Replace with the modern equivalent (e.g. Group Policy Preferences drive maps → a deployment

or remediation; mapped-printer GPP → Universal Print / printer policy).

Retire — the setting is obsolete and is intentionally not migrated (record the decision).

Capture every decision; GPOM-Report.ps1 produces the coverage + gap report that lists exactly these items.

## Step 7 — Set coexistence and precedence (MDMWinsOverGP)

**Devices → Manage devices → Configuration → Create → New policy → Windows 10 and later →

Settings catalog**.

Search for MDM Wins Over GP (the ControlPolicyConflict / "MDM wins over GP" setting) and

set it so MDM wins.

Name the policy GPO Migration – MDM Wins Over GP – All Migrated.

Assignments → Add groups → GPO Migration – Devices – Pilot Ring (extend to the broad ring

at Step 9). Create.

As each setting area is migrated, scope the legacy GPO away from migrated devices (security

filter / unlink for that OU) so there is one authority per setting.

## Step 8 — Validate parity on the pilot (Pilot/Validate)

On a pilot device, sync policy (Settings → Accounts → Access work or school → Info → Sync).

Run GPOM-Validation.ps1 → compares the source GPO settings against the applied Intune

policy and confirms MDMWinsOverGP is in effect.

Run GPOM-Report.ps1 → confirms migration coverage and lists any remaining gaps.

Complete the Testing Guide. Do not expand until the parity gate passes.

## Step 9 — Expand to the broad ring (Expand)

Copy the validated catalog/ADMX policies to broad scope: create

GPO Migration – Settings Catalog – Broad from the pilot policy (or extend its assignment), and    add GPO Migration – Devices – Broad Ring to the coexistence policy assignment.

Move devices into GPO Migration – Devices – Broad Ring in waves; re-validate each wave with

GPOM-Validation.ps1 / GPOM-Report.ps1.

Only after the broad ring passes parity, scope the legacy GPOs away from the migrated fleet

(leave them present-but-unlinked for rollback until you are confident).

__________________________________________________

### Order of operations

Ring groups → Export + inventory GPOs → Group Policy analytics (readiness %) → Settings catalog → Imported ADMX → Handle unsupported → MDMWinsOverGP coexistence → Validate parity (pilot) → Expand

# 5. Testing Guide — Group Policy to Intune Settings Migration

Run after the pilot policies apply (Implementation Step 8) and again for each broad-ring wave. The goal of testing is parity: Intune now enforces what the GPO used to, on the right devices, with Intune as the winning authority.

## Test 1 — Settings catalog policy applied

Do: Intune → Devices → Manage devices → Configuration → GPO Migration – Settings Catalog – Pilot → Device status. Expected: Pilot devices show Succeeded.

## Test 2 — Imported ADMX policy applied

Do: Open GPO Migration – Imported ADMX – Pilot → Device status; confirm the imported ADMX shows Available under Import ADMX. Expected: Pilot devices show Succeeded; the ADMX import status is Available.

## Test 3 — Settings parity (GPO vs Intune)

Do: On a pilot device run GPOM-Validation.ps1 (compares source GPO settings to the applied Intune values). Expected: Each migrated setting reports match; no migrated setting is missing or different.

## Test 4 — MDM wins over GP in effect

Do: Run GPOM-Validation.ps1 (reports MDMWinsOverGP), or check HKLM:\SOFTWARE\Microsoft\PolicyManager\current\device\ControlPolicyConflict. Expected: MDMWinsOverGP is enabled — where both GPO and Intune set a value, the Intune value wins.

## Test 5 — Migration coverage + gaps

Do: Run GPOM-Report.ps1. Expected: A coverage figure close to the Group Policy analytics readiness %, and a gap list that matches the unsupported settings you handled in Step 6 (nothing unexpected).

## Test 6 — No conflicting double-authority

Do: Run GPOM-Discovery.ps1 on a migrated device (flags settings still owned by a live GPO). Expected: For migrated areas, the legacy GPO is scoped away (no competing GPO value), or MDMWinsOverGP cleanly resolves it.

## Test 7 — Cloud reach (off-network)

Do: Take a pilot device off the corporate network and sync; re-run GPOM-Validation.ps1. Expected: The Intune settings still apply off-network (the original GPO would not have) — confirming the cloud-reach benefit.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–5 pass; parity confirmed and MDMWinsOverGP in effect on the pilot ring |
| Broad pass | Tests 1, 3, 5, 6 pass for the broad ring before legacy GPOs are scoped away from the fleet |

# 6. Troubleshooting Guide — Group Policy to Intune Settings Migration

Use GPOM-Discovery.ps1 for GPO inventory and conflicting-authority detection, GPOM-Validation.ps1 for settings parity and precedence state, GPOM-Report.ps1 for coverage/gaps, and GPOM-Remediation.ps1 (-WhatIf first) for safe conflict resolution.

## A. Migrated settings don't apply (GPO still winning)

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Intune policy shows Succeeded but the device behaves per the old GPO | MDMWinsOverGP not set — GPO wins by default | Deploy GPO Migration – MDM Wins Over GP – All Migrated (Step 7); re-run GPOM-Validation.ps1 |
| A migrated setting is still controlled by AD | Legacy GPO still scoped to the device | Scope/unlink the legacy GPO from migrated devices; GPOM-Discovery.ps1 flags it |
| Mixed results across devices | Device not synced / not in the ring group | Sync the device; confirm membership in GPO Migration – Devices – Pilot Ring |

## B. Group Policy analytics import / readiness issues

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Import fails or shows nothing | Wrong export type (not a GPO backup) | Re-export with GPMC → Back Up or GPOM-Discovery.ps1 (Get-GPOReport), then re-import |
| Readiness % lower than expected | GPO has many preferences/scripts/security settings | Expected — handle the unsupported settings in Step 6; GPOM-Report.ps1 lists them |
| Setting shows "Needs review" | Analytics can't auto-map it | Review the source value and re-implement in the settings catalog or another surface |

## C. Unsupported settings (no direct Intune equivalent)

Group Policy Preferences (drive maps, registry items, printers) → re-implement via a

platform script (Devices → Scripts), a proactive remediation, Universal Print, or retire.

Logon/startup scripts → replace with a platform script or proactive remediation.

Some security settings → use an endpoint security profile or the security baseline instead

of the settings catalog. Record every decision in the gap report.

## D. Settings catalog / imported ADMX problems

| Symptom | Cause | Remediation |
| --- | --- | --- |
| ADMX setting can't be found in the catalog | Vendor ADMX not imported | Import ADMX (Step 5); wait for Available, then add the imported template policy |
| Policy error / conflict on device | Two Intune policies set the same setting differently | Consolidate; remove the duplicate; GPOM-Validation.ps1 highlights the mismatch |
| Imported ADMX stuck "Uploading" | Mismatched/old .admx/.adml pair | Re-import a matching ADMX+ADML pair from the current vendor package |

## E. Coexistence drift (double authority)

A setting owned by both GPO and Intune long-term causes flapping. Fix by enforcing one

authority: keep MDMWinsOverGP on and scope the legacy GPO away for that area. Run   GPOM-Remediation.ps1 -WhatIf to preview the precedence fix before applying.

## F. Diagnostics quick reference

Get-GPO -All | Select-Object DisplayName, Id, GpoStatus          # GPO inventory (GroupPolicy module)
Get-GPOReport -Name 'Your GPO' -ReportType Xml -Path .\gpo.xml   # export a GPO for analytics
Get-ItemProperty 'HKLM:\SOFTWARE\Microsoft\PolicyManager\current\device\ControlPolicyConflict' -EA SilentlyContinue  # MDMWinsOverGP
gpresult /h gpresult.html                                        # what GPO is still applying on the device

MDM diagnostics: Settings → Accounts → Access work or school → Info → Create report, or mdmdiagnosticstool.exe -area DeviceEnrollment -cab C:\Temp\mdm.cab.

## G. When to escalate

If the Intune policy shows Succeeded, MDMWinsOverGP is confirmed, the legacy GPO is scoped away, the device is synced and in the correct ring group, and a migrated setting still won't take effect, collect GPOM-Validation.ps1 output plus gpresult /h and the MDM diagnostics CAB and open a Microsoft support case.

# 7. Best Practices — Group Policy to Intune Settings Migration

Measure before you migrate. Run Group Policy analytics first and let the readiness % drive

the order — migrate high-readiness GPOs early; plan the heavy-unsupported ones carefully.

Translate, never guess. Recreate settings from the analytics mapping and the source GPO value,

not from memory; confirm each migrated value with GPOM-Validation.ps1.

Decide precedence up front. Enable MDMWinsOverGP before you cut over so migrated Intune

settings actually win on hybrid devices — otherwise GPO wins and the work looks broken.

One authority per setting. As each area moves, scope the legacy GPO away from migrated

devices; never leave the same setting owned by both GPO and Intune long-term.

Migrate by ring, gate on parity. A small Pilot Ring proves parity before the **Broad

Ring** — the single most important safety practice in a migration.

Handle the unsupported settings deliberately. Re-implement (proactive remediation / platform

script / endpoint security), replace with the modern equivalent, or retire — and record the   decision in the gap report.

Keep your exports and source GPOs. Retain the GPO XML exports and leave source GPOs

present-but-unscoped (not deleted) until the broad ring passes — that is your rollback.

Name everything to the convention. Use <Purpose> – <Scope> – <Stage> for every policy and

group so the estate stays auditable and the next admin understands it instantly.

Re-run the gap report each wave. GPOM-Report.ps1 should trend toward full coverage; chase

anything that lingers in the gap list.

Document the cutover. Record readiness %, migrated areas, unsupported-setting decisions, and

the precedence model for audits and repeatability.

# 8. Deliverables Summary — Group Policy to Intune Settings Migration

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | How GPO and Intune policy differ, Group Policy analytics, settings catalog + imported ADMX, coexistence/precedence, ringed cutover, benefits, limitations |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing, plus the naming convention |
| Global Requirements (Intune Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps: export GPOs, analytics, settings catalog, imported ADMX, handle unsupported, coexistence, ringed cutover |
| 5. Testing Guide | Parity validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| GPOM-Discovery.ps1 | Exports/inventories every GPO via the GroupPolicy module (Get-GPO / Get-GPOReport to XML); flags settings still owned by a live GPO. Read-only. |
| GPOM-Validation.ps1 | Settings parity — compares source GPO settings against the applied Intune policy and reports MDMWinsOverGP. Read-only. |
| GPOM-Report.ps1 | Migration coverage + gap report (supported vs unsupported, what was migrated, what remains). Read-only. |
| GPOM-Remediation.ps1 | Safe conflict remediation (-WhatIf by default) — resolves conflicting policy / sets MDM-wins precedence. |
| GPOM-Set-MigrationRingTargeting.ps1 | Builds the migration ring groups (pilot/broad) via Microsoft Graph and seeds membership. |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process: Assess → Configure → Pilot → Validate → Expand.

## Outcome

A Group Policy estate translated into Intune — supported settings preserved, unsupported settings handled by design, coexistence managed, and a parity-checked ringed cutover that follows devices on or off the corporate network.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## GPOM-Discovery.ps1

Purpose: Uses the GroupPolicy module to enumerate all GPOs (Get-GPO) and export each one to an XML report (Get-GPOReport) into an output folder. The XML exports are the input for Intune's Group Policy analytics and are your retained rollback source. Read-only against the domain. HOW TO RUN On a domain-joined admin workstation with RSAT Group Policy Management Tools installed: powershell -ExecutionPolicy Bypass -File .\GPOM-Discovery.ps1 -OutputPath .\GPO-Export EXPECTED RESULTS One <GPOName>.xml per GPO in the output folder, plus a console inventory table (DisplayName, Id, GpoStatus, Created/Modified) and a CSV summary you can review and keep. .NOTES Workplace Marketplace — Intune Solutions. Read-only. Requires the GroupPolicy module (Add-WindowsCapability -Online -Name Rsat.GroupPolicy.Management.Tools~~~~0.0.1.0). #> [CmdletBinding()] param( [string] $OutputPath = ".\GPO-Export" )

How to run: On a domain-joined admin workstation with RSAT Group Policy Management Tools installed: powershell -ExecutionPolicy Bypass -File .\GPOM-Discovery.ps1 -OutputPath .\GPO-Export EXPECTED RESULTS One <GPOName>.xml per GPO in the output folder, plus a console inventory table (DisplayName, Id, GpoStatus, Created/Modified) and a CSV summary you can review and keep. .NOTES Workplace Marketplace — Intune Solutions. Read-only. Requires the GroupPolicy module (Add-WindowsCapability -Online -Name Rsat.GroupPolicy.Management.Tools~~~~0.0.1.0). #> [CmdletBinding()] param( [string] $OutputPath = ".\GPO-Export" )

## GPOM-Remediation.ps1

Purpose: Resolves the most common migration conflict: Group Policy still winning over migrated Intune settings. It sets the local MDMWinsOverGP (ControlPolicyConflict) value so MDM/Intune wins, then requests an MDM sync so policy re-evaluates. Runs in -WhatIf mode by DEFAULT and changes nothing until you pass -Apply. The durable fix is the Intune coexistence policy 'GPO Migration - MDM Wins Over GP - All Migrated'; this script unblocks a device for testing. HOW TO RUN Preview (default, no changes):  powershell -ExecutionPolicy Bypass -File .\GPOM-Remediation.ps1 Apply on a pilot device (elevated): powershell -ExecutionPolicy Bypass -File .\GPOM-Remediation.ps1 -Apply EXPECTED RESULTS In preview: prints what WOULD change (MDMWinsOverGP -> 1) and exits. With -Apply: sets MDMWinsOverGP=1, requests an MDM sync, and advises re-running GPOM-Validation.ps1. .NOTES Workplace Marketplace — Intune Solutions. -WhatIf by default; -Apply makes changes. #> [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [switch] $Apply )

How to run: Preview (default, no changes):  powershell -ExecutionPolicy Bypass -File .\GPOM-Remediation.ps1 Apply on a pilot device (elevated): powershell -ExecutionPolicy Bypass -File .\GPOM-Remediation.ps1 -Apply EXPECTED RESULTS In preview: prints what WOULD change (MDMWinsOverGP -> 1) and exits. With -Apply: sets MDMWinsOverGP=1, requests an MDM sync, and advises re-running GPOM-Validation.ps1. .NOTES Workplace Marketplace — Intune Solutions. -WhatIf by default; -Apply makes changes. #> [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [switch] $Apply )

## GPOM-Report.ps1

Purpose: Reads the GPO XML exports produced by GPOM-Discovery.ps1 and (optionally) the settings catalog policies already created in Intune (via Microsoft Graph), then reports per-GPO a coverage estimate (settings that have a migrated home) and a GAP list (settings with no Intune equivalent yet: Group Policy Preferences, scripts, drive maps, unmapped security settings). Read-only. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\GPOM-Report.ps1 -ExportPath .\GPO-Export Add -UseGraph to also list the Intune settings catalog policies named 'GPO Migration - *' (requires the Microsoft.Graph module and DeviceManagementConfiguration.Read.All). EXPECTED RESULTS A per-GPO table (total settings, ADMX-backed/migratable, preferences/scripts = gaps) with a coverage %, an overall gap list exported to CSV, and — with -UseGraph — the matching Intune policies and their assignments. .NOTES Workplace Marketplace — Intune Solutions. Read-only. #> [CmdletBinding()] param( [string] $ExportPath = ".\GPO-Export", [switch] $UseGraph )

How to run: powershell -ExecutionPolicy Bypass -File .\GPOM-Report.ps1 -ExportPath .\GPO-Export Add -UseGraph to also list the Intune settings catalog policies named 'GPO Migration - *' (requires the Microsoft.Graph module and DeviceManagementConfiguration.Read.All). EXPECTED RESULTS A per-GPO table (total settings, ADMX-backed/migratable, preferences/scripts = gaps) with a coverage %, an overall gap list exported to CSV, and — with -UseGraph — the matching Intune policies and their assignments. .NOTES Workplace Marketplace — Intune Solutions. Read-only. #> [CmdletBinding()] param( [string] $ExportPath = ".\GPO-Export", [switch] $UseGraph )

## GPOM-Set-MigrationRingTargeting.ps1

Purpose: Creates (idempotently) the two Entra security groups used for the ringed cutover, named to the solution convention, and optionally seeds the pilot ring with device members: 'GPO Migration - Devices - Pilot Ring' 'GPO Migration - Devices - Broad Ring' Existing groups with the same name are reused, not duplicated. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\GPOM-Set-MigrationRingTargeting.ps1 Seed pilot members: ... -PilotDeviceIds 'objId1','objId2' Requires the Microsoft.Graph module and Group.ReadWrite.All (admin consent). EXPECTED RESULTS Both groups exist (created or found) with their object IDs printed; any supplied pilot device object IDs are added to the pilot ring. Use these group names verbatim in the Intune assignments from the Implementation Guide. .NOTES Workplace Marketplace — Intune Solutions. Creates/updates Entra groups only. #> [CmdletBinding(SupportsShouldProcess = $true)] param( [string[]] $PilotDeviceIds = @() )

How to run: powershell -ExecutionPolicy Bypass -File .\GPOM-Set-MigrationRingTargeting.ps1 Seed pilot members: ... -PilotDeviceIds 'objId1','objId2' Requires the Microsoft.Graph module and Group.ReadWrite.All (admin consent). EXPECTED RESULTS Both groups exist (created or found) with their object IDs printed; any supplied pilot device object IDs are added to the pilot ring. Use these group names verbatim in the Intune assignments from the Implementation Guide. .NOTES Workplace Marketplace — Intune Solutions. Creates/updates Entra groups only. #> [CmdletBinding(SupportsShouldProcess = $true)] param( [string[]] $PilotDeviceIds = @() )

## GPOM-Validation.ps1

Purpose: Confirms that the migrated settings are actually applied by Intune on the local device and that MDM has authority. Reads the MDMWinsOverGP (ControlPolicyConflict) state and the on-device PolicyManager values that Intune sets, and (optionally) compares them against a GPO XML export from GPOM-Discovery.ps1 to report match / missing / different per setting. Read-only. HOW TO RUN On a migrated pilot device (elevated): powershell -ExecutionPolicy Bypass -File .\GPOM-Validation.ps1 -GpoReportPath .\GPO-Export\YourGPO.xml (Omit -GpoReportPath to report only the applied MDM state and precedence.) EXPECTED RESULTS MDMWinsOverGP state (enabled/disabled), a list of applied PolicyManager values, and — when a GPO XML is supplied — a parity table marking each compared setting match / missing / different. .NOTES Workplace Marketplace — Intune Solutions. Read-only. #> [CmdletBinding()] param( [string] $GpoReportPath )

How to run: On a migrated pilot device (elevated): powershell -ExecutionPolicy Bypass -File .\GPOM-Validation.ps1 -GpoReportPath .\GPO-Export\YourGPO.xml (Omit -GpoReportPath to report only the applied MDM state and precedence.) EXPECTED RESULTS MDMWinsOverGP state (enabled/disabled), a list of applied PolicyManager values, and — when a GPO XML is supplied — a parity table marking each compared setting match / missing / different. .NOTES Workplace Marketplace — Intune Solutions. Read-only. #> [CmdletBinding()] param( [string] $GpoReportPath )