Windows Autopilot

Implementation Solution Guide

Version 1.0.0    ·    2026-06-13

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Windows Autopilot (Microsoft Intune)

White-label · Intune Solutions

Manually imaging and configuring every new PC is slow, inconsistent, and requires a technician to touch each device. Windows Autopilot replaces that with cloud-driven, zero-touch provisioning: a new device is shipped straight to the user, who powers it on, signs in once, and walks away with a fully managed, policy-compliant, app-loaded workstation.

This is a complete, deploy-it-today package for implementing Windows Autopilot with Microsoft Intune, written for an administrator with no prior Autopilot experience. Every requirement is verified before use, every step is exact and in order, and every result is testable.

## What you get

A plain-language Solution Overview of how Autopilot works and when to use it.

A Requirements Guide with verify / implement-if-missing for every prerequisite.

An Implementation Guide of precise, click-by-click Intune steps in the required order.

Five PowerShell scripts for hardware-hash collection, readiness discovery, validation, tenant reporting, and remediation.

Testing and Troubleshooting guides for confident rollout.

## The model this delivers

User-driven, Microsoft Entra–joined Autopilot — the simplest, most repeatable deployment mode: register device → assign deployment profile + Enrollment Status Page → user completes OOBE → device auto-enrolls into Intune and applies policies and apps.

## The standard deployment model

Every Intune solution follows the same shape: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Zero-touch device provisioning — faster onboarding, consistent builds, and no technician imaging — deployable by a single administrator and validated before fleet rollout.

# 1. Solution Overview — Windows Autopilot

## What Windows Autopilot is

Windows Autopilot is a cloud-driven service that provisions new (and reset) Windows devices into a fully managed state with no manual imaging. The device registers itself to your tenant by its hardware identity, receives a deployment profile from Intune, and configures itself during the out-of-box experience (OOBE). The user signs in once and the device auto-enrolls into Microsoft Entra ID and Intune, then applies your policies and apps.

## How it works

The device's hardware hash is registered as an Autopilot device (by OEM, CSV import, or Get-WindowsAutopilotInfo).

A dynamic Entra group collects Autopilot devices; an Intune deployment profile and Enrollment Status Page (ESP) are assigned to it.

The user powers on the new device, connects to the internet, and signs in with their work account.

OOBE applies the profile (branding, account type, skipped screens). The device Entra-joins and MDM-enrolls automatically.

The ESP tracks required policies/apps until the device is ready to use.

## Deployment modes (this solution standardizes on the first)

User-driven, Microsoft Entra joined — the user drives OOBE; simplest and most common. (Used here.)

Self-deploying (kiosk/shared, no user).

Pre-provisioning ("white glove") for IT/partner staging.

Autopilot Reset to return an existing device to a managed clean state.

## Benefits

Zero-touch — ship devices straight to users; no technician imaging.

Consistent builds — every device provisions identically from policy.

Faster onboarding — ready in minutes, not hours.

Lower cost — no imaging infrastructure or re-imaging labor.

## Limitations (be honest with buyers)

Devices must be registered (hardware hash) before Autopilot applies.

OOBE requires internet and reachable Entra/Intune endpoints.

First-run app/policy delivery time depends on what you require in the ESP.

Hybrid Entra join is supported but more complex (out of scope; this solution uses cloud Entra join).

## The standard deployment model

Register device → assign deployment profile + ESP to an Autopilot device group → user completes OOBE → device auto-enrolls → policies/apps apply.

Every step follows the repeatable pattern: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Windows Autopilot

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-intune-solutions.md.

## 2.1 Licensing

Description: Intune + Microsoft Entra ID P1 (or M365 E3/E5/Business Premium). Why: Autopilot uses Intune for profiles/policy and Entra for join + automatic enrollment. Verify: M365 admin center → Billing → Licenses. Implement: Assign M365 E3/E5 or Business Premium to targeted users.

## 2.2 Automatic MDM enrollment

Description: Entra automatic enrollment scoped to your users. Why: Autopilot relies on auto-enrollment to bring the device into Intune during OOBE. Verify: Intune → Devices → Enrollment → Automatic Enrollment → MDM user scope = All (or a group). Implement: Set MDM user scope to All; ensure MDM terms/discovery URLs are default.

## 2.3 Device registration (hardware hash)

Description: Each device's Autopilot hardware identity is uploaded to the tenant. Why: Autopilot only applies to registered devices. Verify: Intune → Devices → Enrollment → Devices (Windows Autopilot devices) — the device is listed. Implement: Have the OEM/reseller register at purchase, or collect with Get-AutopilotHash.ps1 and import the CSV.

## 2.4 Microsoft Entra company branding

Description: Company branding on the Entra sign-in experience. Why: Confirms the user is signing into the right tenant during OOBE; required for a clean user-driven experience. Verify: Entra → Company branding. Implement: Entra → Company branding → Customize (add logo/text).

## 2.5 Windows operating system

Description: Windows 10 1809+ or Windows 11 (current build recommended). Why: Autopilot OOBE features depend on a supported, patched Windows. Verify: winver, or the device's factory image. Implement: Use OEM Windows 10/11 Pro/Enterprise images.

## 2.6 Network (OOBE)

Description: Internet access during OOBE to Microsoft Autopilot/Entra/Intune endpoints. Why: The device contacts the Autopilot service to fetch its profile. Verify: A wired/Wi-Fi network reaches https://login.microsoftonline.com and the Autopilot endpoints. Implement: Allow Microsoft 365/Autopilot URLs through proxy/firewall; provide OOBE network access (no 802.1X that blocks pre-logon, or use a provisioning network).

## 2.7 Certificates

Description: None required. Why (not): Autopilot uses Entra identity + Intune policy. Implement: N/A.

__________________________________________________

## Checklist

Intune + Entra P1 licensing assigned

Automatic MDM enrollment = All (or pilot group)

Devices registered (hardware hash) — Get-AutopilotHash.ps1

Entra company branding configured

Windows 10 1809+/Windows 11

OOBE network reaches Microsoft endpoints

Pilot Entra group + dynamic Autopilot device group created

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The standard deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation Guide — Windows Autopilot

Follow these steps in order. All navigation is in the Microsoft Intune admin center (https://intune.microsoft.com) unless stated otherwise.

Model: User-driven, Microsoft Entra–joined Autopilot, assigned to a dynamic device group.

## Step 1 — Enable automatic MDM enrollment

Go to Devices → Enrollment → Automatic Enrollment.

Set MDM user scope to All (or your pilot group). Click Save.

## Step 2 — Configure company branding

Open https://entra.microsoft.com → Company branding → Customize (or Add).

Add your logo, background, and sign-in text. Save.

## Step 3 — Register the pilot device(s)

Run Get-AutopilotHash.ps1 on each pilot device to export its hardware hash CSV.

In Intune go to Devices → Enrollment → Devices (Windows Autopilot devices) → Import → upload the CSV.

Wait for the device to appear (Sync if needed).

## Step 4 — Create a dynamic Autopilot device group

Open https://entra.microsoft.com → Groups → New group.

Type: Security. Name: Autopilot-Devices. Membership type: Dynamic Device.

Add dynamic query: (device.devicePhysicalIDs -any (_ -contains "[ZTDId]")). Save, then Create.

## Step 5 — Create the deployment profile

Go to Devices → Enrollment → Deployment Profiles → Create profile → Windows PC.

Name: Autopilot - User-Driven. Click Next.

Deployment mode: User-driven. Join type: Microsoft Entra joined.

Out-of-box experience: hide EULA, hide privacy settings, hide change account options = Yes; User account type: Standard. Click Next.

Assignments → Add groups → Autopilot-Devices. Next → Create.

## Step 6 — Create the Enrollment Status Page (ESP)

Go to Devices → Enrollment → Enrollment Status Page → Create.

Name: Autopilot - ESP. Show app and profile installation progress: Yes.

Keep required apps minimal for the pilot. Assignments → Add groups → Autopilot-Devices. Create.

## Step 7 — Provision a pilot device

Factory-reset or use a new device. Connect to the internet at OOBE.

The Autopilot branding appears; the user signs in with their work account.

The device Entra-joins, MDM-enrolls, and the ESP runs until ready.

## Step 8 — Validate the pilot

Run Autopilot-Validation.ps1 → confirms the device is Autopilot-registered, Entra-joined, and Intune-enrolled.

Run Autopilot-TenantReport.ps1 → confirms profile assignment status across devices.

Complete the Testing Guide (Section 5) before expanding.

## Step 9 — Expand to production

Register production devices (OEM registration at purchase is ideal at scale).

They join Autopilot-Devices automatically (dynamic group) and inherit the profile + ESP.

Re-validate each wave with Autopilot-Validation.ps1 / Autopilot-TenantReport.ps1.

__________________________________________________

### Order of operations

Auto-enrollment → Branding → Register devices → Dynamic group → Deployment profile → ESP → Provision → Validate → Expand

# 5. Testing Guide — Windows Autopilot

Run after a pilot device completes OOBE (Implementation Step 8) and after each production wave.

## Test 1 — Profile assigned

Do: Intune → Devices → Enrollment → Devices → select the device → Profile status. Expected: Assigned (not "Assigning"/"Not assigned").

## Test 2 — OOBE provisions end-to-end

Do: Power on the registered device, connect to the internet, sign in with a work account. Expected: Autopilot branding shows; the device completes OOBE without manual configuration.

## Test 3 — Entra joined + Intune enrolled

Do: On the device run dsregcmd /status; in Intune check Devices → All devices. Expected: AzureAdJoined : YES; the device is listed and compliant in Intune.

## Test 4 — Enrollment Status Page completes

Do: Watch the ESP during provisioning, or run Autopilot-Validation.ps1 afterward. Expected: ESP reaches "All done!"; required apps/policies installed.

## Test 5 — Policies and apps applied

Do: Intune → device → Device configuration / Managed apps. Expected: Assigned policies show Succeeded; required apps installed.

## Test 6 — Compliance intact

Do: Intune → Devices → Compliance. Expected: The device is Compliant.

## Test 7 — Tenant report

Do: Run Autopilot-TenantReport.ps1. Expected: The device appears with profile Assigned and enrollment state OK.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–6 pass for 100% of pilot devices |
| Wave pass | Tests 1–5 pass for the wave before the next |

# 6. Troubleshooting Guide — Windows Autopilot

Use Autopilot-Validation.ps1 to confirm state and Autopilot-Remediation.ps1 for safe fixes.

## A. Device doesn't get the Autopilot experience

| Symptom | Cause | Remediation |
| --- | --- | --- |
| OOBE looks generic (no branding) | Device not registered, or profile not assigned | Confirm the hardware hash is imported and Profile status = Assigned; re-image/reset and retry |
| Profile stuck "Assigning" | Dynamic group hasn't picked up the device | Wait for group processing; confirm the dynamic rule [ZTDId]; force a group refresh |
| Wrong tenant prompt | Company branding missing/incorrect | Configure Entra Company branding |

## B. OOBE / network failures

| Symptom | Cause | Remediation |
| --- | --- | --- |
| "Something went wrong" at OOBE | No internet / blocked endpoints | Provide OOBE network; allow Autopilot/Entra/Intune URLs; avoid pre-logon 802.1X |
| Sign-in fails | Licensing or auto-enrollment not set | Confirm user license and MDM user scope = All |

## C. Enrollment Status Page issues

ESP times out → too many/large required apps. Reduce required apps for the pilot; raise the timeout; mark non-critical apps as not blocking.

ESP blocks on a failing app → fix or remove the failing required app from the ESP scope.

## D. Hardware hash / import

Import errors → ensure the CSV is the unmodified Get-AutopilotHash.ps1 output (correct columns); remove duplicates already registered.

Device not appearing → Sync (Devices → Enrollment → Devices → Sync) and wait.

## E. Diagnostics quick reference

dsregcmd /status                     # Entra join / MDM state
Get-WindowsAutopilotInfo -Online     # (admin) view/register this device's hash

OOBE diagnostics: press Shift+F10 during OOBE for a command prompt; collect MDM diagnostics via Settings → Accounts → Access work or school → Export.

## F. When to escalate

If the device is registered, the profile shows Assigned, networking is open, and OOBE still fails, collect the Autopilot/MDM diagnostic logs and open a Microsoft support case.

# 7. Best Practices — Windows Autopilot

Always pilot first. Provision 2–3 devices end-to-end before fleet rollout.

Use a dynamic Autopilot device group. Devices self-join on registration — no manual group management.

Keep the ESP minimal. Only block on truly essential apps; large required-app sets cause timeouts and poor first-run experience.

Register at the source. Have OEMs/resellers register devices at purchase so they're Autopilot-ready out of the box; use Get-AutopilotHash.ps1 only for existing/one-off devices.

Configure company branding. It reassures users they're joining the right tenant and looks professional.

Standard user accounts. Set the OOBE user account type to Standard unless a role genuinely needs local admin.

Test the OOBE network. Ensure the provisioning network has open internet and no pre-logon 802.1X that blocks Autopilot.

Use pre-provisioning for staging. For IT-staged devices, "white glove" pre-provisioning front-loads app/policy install before handoff.

Document the process. Record the registration method, profile settings, and ESP apps for repeatability and audits.

# 8. Deliverables Summary — Windows Autopilot

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What Autopilot is, how it works, modes, benefits, limitations, the deployment model |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Intune Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered, click-by-click Intune steps |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| Get-AutopilotHash.ps1 | Collects the device hardware hash CSV for Autopilot registration |
| Autopilot-Discovery.ps1 | Device readiness: OS, TPM, network, Entra state |
| Autopilot-Validation.ps1 | Confirms Autopilot registration, Entra join, and Intune enrollment |
| Autopilot-TenantReport.ps1 | Tenant-wide Autopilot device + profile status (Microsoft Graph) |
| Autopilot-Remediation.ps1 | Safe remediation; re-sync and re-trigger enrollment |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the repeatable model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Zero-touch device provisioning — consistent builds, faster onboarding, and no technician imaging.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Autopilot-Discovery.ps1

## Autopilot-Remediation.ps1

## Autopilot-TenantReport.ps1

## Autopilot-Validation.ps1

## Get-AutopilotHash.ps1

Purpose: Captures the local device's Autopilot hardware identity (4K HH) and writes a CSV ready to import into Intune (Devices > Enrollment > Devices > Import).

How to run: In an elevated PowerShell window on the device: powershell -ExecutionPolicy Bypass -File .\Get-AutopilotHash.ps1 -OutFile C:\Temp\AutopilotHWID.csv Collect multiple devices by appending to the same CSV with -Append.