PHOENIXTEKK

Workplace Marketplace · Intune Solutions

Microsoft Defender for Endpoint Integration

Implementation Solution Guide

Version 1.0.0    ·    2026-06-13
Phoenixtekk · workplace.phoenixtekk.com

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Defender for Endpoint Integration (Microsoft Intune)

Phoenixtekk Workplace Marketplace · Intune Solutions

Antivirus alone doesn't stop a modern attacker. Microsoft Defender for Endpoint (MDE) adds endpoint detection and response (EDR), behavioral protection, and a live device risk score — and when integrated with Microsoft Intune, devices onboard automatically and that risk score flows straight into compliance and Conditional Access.

This is a complete, deploy-it-today package for integrating Microsoft Defender for Endpoint with Microsoft Intune, written for an administrator with no prior MDE experience.

## What you get

A plain-language Solution Overview of how the Intune ⇄ MDE integration works.

A Requirements Guide with verify / implement-if-missing for every prerequisite.

An Implementation Guide of precise, click-by-click steps in the required order.

Five PowerShell scripts for onboarding discovery, sensor validation, tenant reporting, remediation, and connector status.

Testing and Troubleshooting guides for confident rollout.

## What this delivers

The service-to-service connector between Intune and MDE, an EDR onboarding policy that silently onboards enrolled devices, and the machine-risk-score signal wired into device compliance — so a compromised device automatically loses access.

## The Phoenixtekk deployment model

Assess → Configure → Pilot → Validate → Expand.

## Outcome

Full EDR coverage with automatic onboarding and a risk score that powers Zero Trust enforcement — deployable by a single administrator and validated before fleet rollout.

# 1. Solution Overview — Microsoft Defender for Endpoint Integration

## What this integration is

Microsoft Defender for Endpoint (MDE) is Microsoft's enterprise endpoint security platform — next-generation antivirus, endpoint detection and response (EDR), attack surface reduction, and threat/vulnerability management. This solution connects MDE to Microsoft Intune so Intune onboards devices to MDE automatically and consumes MDE's device risk score as a compliance and Conditional Access signal.

## How it works

You enable the service-to-service connection between Intune and the Defender portal.

An Intune EDR onboarding policy carries the onboarding configuration to enrolled devices, which begin reporting to MDE.

MDE continuously evaluates each device and assigns a machine risk score (Low/Medium/High).

Intune device compliance can require a risk score at or below a threshold; a risky device becomes Not compliant.

Conditional Access (require compliant device) then blocks the risky device until it's remediated.

## What you can manage through the integration

EDR onboarding of Windows devices via Intune (no manual onboarding scripts at scale).

Risk-based compliance — fail compliance when MDE risk exceeds your threshold.

A foundation for managing Defender Antivirus, Attack Surface Reduction, and firewall policy from Intune (companion solutions).

## Benefits

Automatic onboarding — enrolled devices join MDE with no per-device scripting.

Risk-driven access — compromised devices automatically lose access via compliance + CA.

Single pane — manage endpoint security policy from Intune.

Faster response — EDR detection, investigation, and automated remediation.

## Limitations (be honest with buyers)

Requires Defender for Endpoint licensing (P1/P2, M365 E5/E5 Security, or Defender for Business).

The risk-score → access flow needs the Device Compliance and Conditional Access solutions.

Onboarding takes effect after policy sync and a device check-in to the Defender service.

Down-level/unsupported OSes have reduced capability.

## The standard Phoenixtekk deployment model

Enable the connector → create the EDR onboarding policy → assign to a pilot → wire risk score into compliance → validate → expand. Phoenixtekk pattern: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Microsoft Defender for Endpoint Integration

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-intune-solutions.md.

## 2.1 Defender for Endpoint licensing

Description: Microsoft Defender for Endpoint P1/P2, Microsoft 365 E5 / E5 Security, or Defender for Business. Why: MDE onboarding and EDR require an MDE plan. Verify: M365 admin center → Billing → Licenses; the Defender portal (security.microsoft.com) loads. Implement: Assign M365 E5/E5 Security, standalone Defender for Endpoint, or Defender for Business (with Business Premium).

## 2.2 Intune + enrollment

Description: Intune subscription with target devices enrolled. Why: Intune delivers the onboarding policy and reads the risk score. Verify: Intune → Devices → All devices. Implement: Enable automatic enrollment; enroll devices.

## 2.3 Access to the Defender portal

Description: Security Administrator access to https://security.microsoft.com. Why: The Intune connection is enabled from the Defender portal settings. Verify: The portal loads; Settings → Endpoints → Advanced features is accessible. Implement: Assign Security Administrator (or Global Admin for setup).

## 2.4 Supported Windows OS

Description: Windows 10/11 (Defender sensor built in). Why: Onboarding and EDR require a supported, patched Windows. Verify: winver; the Sense service exists (Get-Service Sense). Implement: Patch/upgrade to a supported build.

## 2.5 Network (Defender endpoints)

Description: Outbound HTTPS to Defender for Endpoint service URLs. Why: The sensor reports telemetry and receives configuration from the service. Verify: From a device, the MDE connectivity test passes (or run `MDE-Validation.ps1`). Implement: Allow Microsoft Defender for Endpoint URLs/IPs through proxy/firewall; do not SSL-inspect MDE traffic.

## 2.6 Compliance + Conditional Access (for risk enforcement)

Description: Device compliance and Conditional Access in place. Why: To turn the MDE risk score into access enforcement. Verify: Intune → Devices → Compliance; Entra → Conditional Access. Implement: Deploy the Device Compliance and Conditional Access solutions.

__________________________________________________

## Checklist

Defender for Endpoint licensing assigned

Devices enrolled in Intune

Defender portal access (Security Administrator)

Windows 10/11 with the Sense service — MDE-Discovery.ps1

Network allows MDE endpoints (no SSL inspection)

(For enforcement) Compliance + Conditional Access solutions in place

Pilot Entra group created

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every Phoenixtekk solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every Phoenixtekk solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The Phoenixtekk deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation Guide — Microsoft Defender for Endpoint Integration

Follow these steps in order. You use both the Defender portal (security.microsoft.com) and the Intune admin center (intune.microsoft.com).

Model: Enable the connector → EDR onboarding policy → assign to pilot → wire risk into compliance.

## Step 1 — Turn on the Intune connection (Defender portal)

Open https://security.microsoft.com → Settings → Endpoints → Advanced features.

Turn Microsoft Intune connection to On. Save preferences.

## Step 2 — Confirm the connector in Intune

Intune → Endpoint security → Microsoft Defender for Endpoint.

Confirm Connection status: Available / Active (wait a few minutes / Refresh if needed).

Set Allow Microsoft Defender for Endpoint to enforce Endpoint Security Configurations to On if you'll manage security config from Intune.

## Step 3 — Create the pilot group

Entra → Groups → New group → Security → MDE-Pilot → add pilot devices/users. Create.

## Step 4 — Create the EDR onboarding policy

Intune → Endpoint security → Endpoint detection and response → Create Policy.

Platform: Windows. Profile: Endpoint detection and response. Create.

Name: MDE - EDR Onboarding - Pilot. Next.

Microsoft Defender for Endpoint client configuration package type: Auto from connector (the onboarding blob is supplied by the connection). Sample sharing: as per policy. Next.

## Step 5 — Assign the onboarding policy

Assignments → Add groups → MDE-Pilot. Next → Create.

## Step 6 — Wire the risk score into compliance

Intune → Devices → Compliance → edit your Windows compliance policy (from the Device Compliance solution).

Under Microsoft Defender for Endpoint, set Require the device to be at or under the machine risk score to Medium (or Low for stricter scopes). Save.

## Step 7 — (Recommended) enforce with Conditional Access

Ensure a Conditional Access policy requires a compliant device (Conditional Access solution). A device exceeding the risk threshold becomes Not compliant and loses access.

## Step 8 — Validate the pilot

On a pilot device, run `MDE-Discovery.ps1` and `MDE-Validation.ps1` → confirm onboarded + sensor healthy.

Run `MDE-ConnectorCheck.ps1` → confirms the Intune↔MDE connector is Active.

Run `MDE-TenantReport.ps1` → confirms devices appear onboarded with a risk score. Complete the Testing Guide.

## Step 9 — Expand to production

Add a production group to the onboarding policy Assignments; roll out in waves.

Confirm risk-based compliance behaves as expected before broad Conditional Access enforcement.

Re-validate each wave with `MDE-Validation.ps1` / `MDE-TenantReport.ps1`.

__________________________________________________

### Order of operations

Enable connector → Confirm in Intune → Pilot group → EDR onboarding policy → Assign → Risk into compliance → (CA require compliant) → Validate → Expand

# 5. Testing Guide — Microsoft Defender for Endpoint Integration

Run after the pilot onboarding policy applies (Implementation Step 8) and after each production wave.

## Test 1 — Connector active

Do: Intune → Endpoint security → Microsoft Defender for Endpoint; or run MDE-ConnectorCheck.ps1. Expected: Connection status Active / Available.

## Test 2 — Onboarding policy applied

Do: Intune → Endpoint security → Endpoint detection and response → policy → Device status. Expected: Pilot devices show Succeeded.

## Test 3 — Device onboarded (local)

Do: On a pilot device run MDE-Validation.ps1 (checks the Sense service + onboarding state). Expected: Sense service Running; OnboardingState = 1.

## Test 4 — Device appears in the Defender portal

Do: https://security.microsoft.com → Assets → Devices. Expected: The pilot device is listed with health Active and a risk level.

## Test 5 — Risk score feeds compliance

Do: Intune → device → Compliance; review the Defender risk requirement. Expected: A device under the threshold is Compliant; a higher-risk device would be Not compliant.

## Test 6 — EDR detection (optional, safe simulation)

Do: Run Microsoft's official EDR detection test (from the Defender portal device page) on a test device. Expected: An alert appears in the Defender portal, confirming EDR telemetry.

## Test 7 — Tenant report

Do: Run `MDE-TenantReport.ps1`. Expected: Onboarded devices with health + risk score listed.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–5 pass for the pilot group |
| Wave pass | Tests 2–3, 5, 7 pass before the next wave |

# 6. Troubleshooting Guide — Microsoft Defender for Endpoint Integration

Use `MDE-Validation.ps1` / `MDE-Discovery.ps1` for local onboarding state and `MDE-ConnectorCheck.ps1` for the connector, `MDE-Remediation.ps1` for safe fixes.

## A. Connector problems

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Connector "Unavailable" in Intune | Intune connection not turned on in Defender portal | Defender portal → Settings → Endpoints → Advanced features → Microsoft Intune connection = On |
| Connector active but no onboarding | No onboarding policy / wrong package type | Create the EDR onboarding policy with Auto from connector |

## B. Device not onboarding

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Policy "Succeeded" but device absent in Defender | Sensor not reporting yet, or network blocked | Run MDE-Validation.ps1; allow MDE URLs; reboot; wait for first check-in |
| OnboardingState = 0 | Onboarding not applied | Sync policy (MDE-Remediation.ps1); confirm device in MDE-Pilot group |
| Sense service stopped | Service disabled/crashed | MDE-Remediation.ps1 restarts Sense; check Event Viewer (SENSE) |

## C. Risk score not affecting compliance

Compliance unchanged by risk → the compliance policy's Defender risk requirement isn't set, or the connector isn't active. Set Require risk at or under <level> in the compliance policy.

Device risk "Unknown" → not yet onboarded/reporting; wait for first telemetry.

## D. Network / connectivity

Sensor unhealthy → run the MDE connectivity analyzer; ensure MDE service URLs are allowed and not SSL-inspected.

Proxy issues → configure the sensor proxy (static or WinHTTP) per Microsoft guidance.

## E. Diagnostics quick reference

Get-Service Sense                                  # Defender for Endpoint sensor service
Get-ItemProperty 'HKLM:\SOFTWARE\Microsoft\Windows Advanced Threat Protection\Status'  # OnboardingState
Get-MpComputerStatus                               # Defender AV health

Sensor logs/connectivity: the MDEClientAnalyzer tool from Microsoft.

## F. When to escalate

If the device shows OnboardingState = 1, Sense is Running, and connectivity passes but the device never appears in the Defender portal, capture the device ID and open a Microsoft Defender support case.

# 7. Best Practices — Microsoft Defender for Endpoint Integration

Enable the connector first. Nothing onboards through Intune until the Defender↔Intune connection is On and Active.

Use Auto-from-connector onboarding. Let the connector supply the onboarding blob — no manual scripts to manage at scale.

Pilot before fleet. Confirm onboarding, sensor health, and portal visibility on a small group first.

Start the risk threshold at Medium. It catches real risk without over-blocking; tighten to Low for sensitive scopes.

Layer compliance + Conditional Access. The risk score only enforces access when wired into compliance and a CA "require compliant device" policy.

Don't SSL-inspect MDE traffic. It breaks the sensor; exclude Defender URLs from inspection.

Watch sensor health. Track onboarded/health/risk with MDE-TenantReport.ps1; chase inactive sensors.

Run the EDR detection test. Validate telemetry end-to-end with Microsoft's official detection test on a pilot device.

Manage AV/ASR/firewall through Intune once onboarded (companion solutions) for a single policy plane.

Document the risk policy. Record the threshold and rationale for audits.

# 8. Deliverables Summary — Microsoft Defender for Endpoint Integration

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What the Intune ⇄ MDE integration is, how it works, benefits, limitations |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Intune Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps across the Defender portal and Intune |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| MDE-Discovery.ps1 | Local onboarding readiness: Sense service, OS, network to MDE |
| MDE-Validation.ps1 | Confirms the device is onboarded (OnboardingState=1) and the sensor is healthy |
| MDE-TenantReport.ps1 | Tenant-wide onboarded devices with health + risk score (Microsoft Graph) |
| MDE-Remediation.ps1 | Safe remediation; restarts Sense, forces sync, runs a quick scan |
| MDE-ConnectorCheck.ps1 | Confirms the Intune ↔ Defender connector is Active (Microsoft Graph) |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the Phoenixtekk model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Full EDR coverage with automatic onboarding and a risk score that powers Zero Trust enforcement.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## MDE-ConnectorCheck.ps1

## MDE-Discovery.ps1

## MDE-Remediation.ps1

## MDE-TenantReport.ps1

## MDE-Validation.ps1