Intune Custom Compliance & Configuration Items (Scripted)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-01

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Intune Custom Compliance & Configuration Items (Scripted)

Phoenixtekk Workplace Marketplace · Intune Solutions

Intune's built-in compliance settings cover the basics — encryption, OS version, password — but real security standards go further: a specific registry value, a minimum app version, a control the GUI simply can't reach. Custom compliance closes that gap. It pairs a PowerShell detection script with a JSON rule that Intune evaluates on the device, then folds the result into device compliance — and, through Conditional Access, into access decisions. For the settings templates can't express, scripted configuration items (settings-catalog custom settings) push exactly the value you need.

This is a complete, deploy-it-today package for authoring, deploying, and managing scripted custom compliance and configuration items with Microsoft Intune, written for an administrator with no prior custom-compliance experience.

## What you get

A plain-language Solution Overview of how custom compliance works (detection script + JSON rule +

settings mapping), scripted configuration items, and how compliance feeds Conditional Access.

A Requirements Guide with verify / implement-if-missing for every prerequisite.

An Implementation Guide of precise, ordered Intune steps — including a worked detection-script and

JSON-rule example you can adapt.

Five PowerShell scripts for discovery, rule/JSON validation, fleet custom-compliance reporting,

safe remediation, and building the compliance-scope group.

Testing and Troubleshooting guides for a confident rollout.

## What this delivers

A repeatable authoring model: write the detection script, author the JSON discovery/rule file and settings mapping, upload it as a custom compliance policy, add any scripted configuration items, assign to a pilot, validate evaluation and the Conditional Access effect, then expand — so device state is measured and enforced exactly the way your standards require.

## The Phoenixtekk deployment model

Assess → Configure → Pilot → Validate → Expand.

## Outcome

Device state measured and enforced to your standards — custom detection scripts and scripted configuration items covering what the built-in settings can't, wired into Conditional Access, and proven on a pilot before you scale.

# 1. Solution Overview — Intune Custom Compliance & Configuration Items (Scripted)

## What custom compliance is

Intune custom compliance lets you evaluate device state that the built-in compliance settings can't reach — a registry value, a running service, an installed app version, a security control specific to your organization. It works by pairing two artifacts:

A PowerShell detection script that runs on the device and returns a small JSON payload of the

values it discovered.

A JSON rule file that tells Intune how to judge those values (operators, thresholds) and what

remediation message to show the user when a value fails.

You upload the detection script under Devices → Compliance → Scripts, then reference it in a custom compliance policy created under Devices → Compliance → Create policy (custom compliance). Intune runs the script, reads the returned settings, applies the JSON rule, and marks the device compliant or noncompliant on those custom settings — alongside the built-in rules.

## Scripted configuration items

Some device state must be set, not just measured. Where the configuration templates and the built-in compliance UI can't express a setting, use scripted configuration items — custom settings authored in the settings catalog under Devices → Configuration. These push the exact registry value, policy, or OMA-URI you need, so the device reaches the state your custom compliance rule then verifies. Together they form a measure-and-set pair: the config item makes the device correct; custom compliance proves it.

## How it works

You author a detection script that outputs a JSON object of named settings (for example a

registry value or an app version).

You author a JSON rule file that maps each setting to an operator and value, with a per-rule

remediation message and severity.

You upload the detection script (Devices → Compliance → Scripts) and create a custom compliance

policy that references it and imports the JSON rule.

You assign the policy to a pilot group; Intune runs the script on each device and evaluates the

rule.

Non-matching settings mark the device noncompliant on the custom rule; the user sees your

remediation message.

A Conditional Access policy that requires a compliant device then gates access — so a failed

custom check can block access, not just report.

## What you can control

Any device-side value a PowerShell script can read (registry, WMI/CIM, file/app version, service

state, certificate presence) evaluated with your own operators and thresholds.

Per-rule remediation messages, severity, and the JSON discovery/rule mapping.

Scripted configuration items for settings the templates can't reach.

How custom compliance participates in overall device compliance and Conditional Access.

## Benefits

Reach — measure and enforce controls the built-in settings can't express.

Precision — your own operators, thresholds, and messages per rule.

Enforcement — custom results feed device compliance and Conditional Access, not just reports.

Repeatability — a documented author → upload → assign → validate model reused for every check.

## Limitations (be honest with buyers)

Detection scripts run in 64-bit PowerShell on the device and must emit valid JSON matching the

rule file; a script or JSON error surfaces as an error state, not a pass.

Custom compliance evaluates Windows devices; other platforms use their own compliance settings.

The device must be enrolled and healthy for the script to run and report.

Scripts should be signed (or execution policy allowed) per your standards; treat detection

scripts as code you review and control.

## The standard Phoenixtekk deployment model

Author the detection script + JSON rule → add scripted config items → upload + create the custom compliance policy → assign to a pilot → validate evaluation and the Conditional Access effect → expand. Phoenixtekk pattern: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Intune Custom Compliance & Configuration Items (Scripted)

Verify every requirement before authoring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-intune-solutions.md.

## 2.1 Licensing

Description: Intune (Plan 1). Custom compliance and configuration items are included features. Why: Intune hosts the detection script, custom compliance policy, and configuration items. Verify: M365 admin center → Billing → Licenses. Implement: Assign M365 E3/E5 or Business Premium (Intune included).

## 2.2 Device enrollment

Description: Targeted devices enrolled in Intune. Why: Detection scripts and config items apply only to enrolled devices. Verify: Intune → Devices → All devices. Implement: Enable automatic enrollment; enroll devices.

## 2.3 Supported Windows OS

Description: Windows 10/11 (Pro/Enterprise/Education), current build. Why: Custom compliance detection scripts run in 64-bit PowerShell on a supported Windows build. Verify: winver; run CUSTCOMP-Discovery.ps1. Implement: Patch/upgrade to a supported build.

## 2.4 A compliance baseline (built-in policy)

Description: A standard device compliance policy already assigned (encryption, OS version, etc.). Why: Custom compliance extends the baseline; it is not a replacement for the built-in rules. Verify: Intune → Devices → Compliance; a Windows policy exists and is assigned. Implement: Create a built-in compliance policy first (see the Device Compliance Policies solution).

## 2.5 PowerShell script signing / execution

Description: Detection scripts are trusted code — signed, or execution allowed per your standard. Why: The device must run the detection script; unsigned/blocked scripts fail to evaluate. Verify: Get-ExecutionPolicy -List; confirm scripts you author can run. Implement: Sign scripts with your code-signing certificate, or set an appropriate execution policy via Intune.

## 2.6 Target device groups

Description: A pilot group and a broad group for staged assignment. Why: Every custom check is piloted before the fleet gets it. Verify: Entra → Groups; the pilot/broad groups exist. Implement: Run CUSTCOMP-Set-ScopeTargeting.ps1, or Entra → Groups → New group.

## 2.7 Conditional Access (to enforce, not just report)

Description: A Conditional Access policy that requires a compliant device. Why: Custom compliance only gates access when Conditional Access requires compliance. Verify: Entra → Security → Conditional Access; a "require compliant device" policy exists. Implement: Create a Conditional Access policy requiring a compliant device (start in report-only).

__________________________________________________

## Checklist

Intune licensing assigned

Devices enrolled

Windows 10/11 supported build — CUSTCOMP-Discovery.ps1

A built-in compliance baseline is assigned

PowerShell script signing / execution allowed

Pilot + broad Entra groups created — CUSTCOMP-Set-ScopeTargeting.ps1

Conditional Access "require compliant device" policy (report-only to start)

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every Phoenixtekk solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every Phoenixtekk solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The Phoenixtekk deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation Guide — Intune Custom Compliance & Configuration Items (Scripted)

Follow these steps in order, in the Microsoft Intune admin center (https://intune.microsoft.com).

Model: Author a detection script and a JSON rule for the check the built-in settings can't reach, add any scripted configuration items to set the state, upload and create a custom compliance policy, assign to a pilot, validate evaluation and the Conditional Access effect, then expand.

Name every artifact <Purpose> – <Scope> – <Stage> and reuse the name verbatim across the policy, the group, and the docs. This solution uses these names:

| Artifact | Name |
| --- | --- |
| Detection script | RegAppCheck – Custom Compliance – Pilot |
| JSON rule file | RegAppCheck-Rule – Custom Compliance – Pilot.json |
| Custom compliance policy | Custom Compliance – Windows – Pilot |
| Scripted config item | SecuritySetting – Config Item – Pilot |
| Pilot device group | CustomCompliance – Devices – Pilot |

## Step 1 — Create the scope groups

Entra → Groups → New group → Security → CustomCompliance – Devices – Pilot (a few

representative devices). Create. (Or run CUSTCOMP-Set-ScopeTargeting.ps1.)

Create CustomCompliance – Devices – Broad (the rest of the fleet). Create.

## Step 2 — Author the detection script

The detection script runs on the device and must output a single-line JSON object whose property names match the setting names your rule file references. Here is a worked example that checks a registry value and an app version:

# RegAppCheck – Custom Compliance – Pilot  (detection script)
$reg = (Get-ItemProperty 'HKLM:\SOFTWARE\Contoso\Security' -Name 'HardeningLevel' -ErrorAction SilentlyContinue).HardeningLevel
$app = (Get-ItemProperty 'HKLM:\SOFTWARE\Microsoft\Windows\CurrentVersion\Uninstall\*' -ErrorAction SilentlyContinue |
        Where-Object { $_.DisplayName -eq 'Contoso Agent' } | Select-Object -First 1).DisplayVersion
$out = @{
    HardeningLevel = [int]($reg  | ForEach-Object { $_ }) 
    AgentVersion   = [string]($app | ForEach-Object { $_ })
}
return $out | ConvertTo-Json -Compress

Save it as a .ps1 file. The script emits, for example, {"HardeningLevel":2,"AgentVersion":"4.1.0"}.

## Step 3 — Author the JSON rule file

The rule file tells Intune how to judge each setting the script returned, and the message the user sees when a rule fails. It matches the property names from Step 2:

{
  "Rules": [
    {
      "SettingName": "HardeningLevel",
      "Operator": "GreaterEquals",
      "DataType": "Int64",
      "Operand": 2,
      "MoreInfoUrl": "https://intranet.contoso.com/hardening",
      "RemediationStrings": [
        { "Language": "en_US",
          "Title": "Security hardening not applied",
          "Description": "This device must be at hardening level 2 or higher. Apply the security config item, then sync." }
      ]
    },
    {
      "SettingName": "AgentVersion",
      "Operator": "GreaterEquals",
      "DataType": "Version",
      "Operand": "4.1.0",
      "MoreInfoUrl": "https://intranet.contoso.com/agent",
      "RemediationStrings": [
        { "Language": "en_US",
          "Title": "Contoso Agent out of date",
          "Description": "Update Contoso Agent to 4.1.0 or later, then sync." }
      ]
    }
  ]
}

Validate the pairing before upload: run CUSTCOMP-Validation.ps1 -ScriptPath <script.ps1> -RulePath <rule.json>.

## Step 4 — Add scripted configuration items (set the state)

For state that must be set (so the rule above can pass), author a scripted configuration item.

Go to Devices → Configuration → Create → New policy.

Platform: Windows 10 and later. Profile type: Settings catalog. Create.

Name: SecuritySetting – Config Item – Pilot.

Add the setting the templates can't reach (search the settings catalog, or use a custom OMA-URI /

registry setting that writes HardeningLevel). Set the required value.

Assignments → Add groups → CustomCompliance – Devices – Pilot. Create.

## Step 5 — Upload the detection script

Go to Devices → Compliance → Scripts → Add.

Name: RegAppCheck – Custom Compliance – Pilot. Next.

Paste the detection script from Step 2. Set Run this script using the logged-on credentials =

No; Enforce script signature check per your standard; Run script in 64-bit PowerShell = Yes.    Next.

Review + add.

## Step 6 — Create the custom compliance policy

Go to Devices → Compliance → Create policy.

Platform: Windows 10 and later. Create.

Name: Custom Compliance – Windows – Pilot. Next.

On Compliance settings → Custom Compliance → set Custom compliance = Require, choose the

uploaded script RegAppCheck – Custom Compliance – Pilot, and upload the JSON rule file from    Step 3. Next.

Actions for noncompliance: keep Mark device noncompliant (add a grace period if desired). Next.

Assignments → Add groups → CustomCompliance – Devices – Pilot. Next.

Review + create.

## Step 7 — Require compliance in Conditional Access

Entra → Security → Conditional Access → New policy (or use the existing require-compliant policy).

Grant → Require device to be marked as compliant. Start in Report-only mode for the pilot

users. Save.

## Step 8 — Apply on a pilot device

On a pilot device, sync policy (Settings → Accounts → Access work or school → Info → Sync).

Confirm the config item applied and the detection script ran, or run CUSTCOMP-Report.ps1.

## Step 9 — Validate the pilot

Run CUSTCOMP-Discovery.ps1 on a pilot device → confirms the device-side values the script reads.

Run CUSTCOMP-Report.ps1 → confirms custom-compliance status across the pilot group (Graph).

Confirm a device that fails a rule shows the remediation message and turns noncompliant; confirm

the Conditional Access report-only result reflects it. Complete the Testing Guide.

## Step 10 — Expand to production

Assign the detection script, config item, and custom compliance policy to

CustomCompliance – Devices – Broad; roll out in waves.

Move the Conditional Access policy from Report-only to On once coverage is confirmed.

Re-validate each wave with CUSTCOMP-Report.ps1.

__________________________________________________

### Order of operations

Scope groups → Detection script → JSON rule → Config item → Upload script → Custom compliance policy → CA require-compliant → Apply → Validate → Expand

# 5. Testing Guide — Intune Custom Compliance & Configuration Items (Scripted)

Run after the pilot policy applies (Implementation Step 9) and after any change to the detection script, JSON rule, or config item.

## Test 1 — Script + rule pairing is valid

Do: On your workstation run CUSTCOMP-Validation.ps1 -ScriptPath <script.ps1> -RulePath <rule.json>. Expected: Reports valid JSON, and every setting name in the rule is produced by the script (no mismatch).

## Test 2 — Detection script runs on device

Do: On a pilot device run CUSTCOMP-Discovery.ps1. Expected: The device-side values the detection script reads are shown (registry value, app version) as valid JSON.

## Test 3 — Config item applied

Do: Intune → Devices → Configuration → SecuritySetting – Config Item – Pilot → Device status. Expected: Pilot devices show Succeeded; the target setting is present on the device.

## Test 4 — Custom compliance evaluates

Do: Intune → Devices → Compliance → Custom Compliance – Windows – Pilot → Device status. Expected: Pilot devices show a custom-compliance result (compliant when the rule passes).

## Test 5 — A failing rule turns the device noncompliant

Do: On a test device, make one checked value fail (e.g. remove the setting), sync, and re-evaluate. Expected: The device turns noncompliant on the custom rule and the user sees the remediation message.

## Test 6 — Conditional Access effect

Do: With the CA policy in Report-only, review Sign-in logs → Conditional Access for a noncompliant device. Expected: The report-only result shows the "require compliant device" grant would block that device.

## Test 7 — Fleet report

Do: Run CUSTCOMP-Report.ps1. Expected: A per-device custom-compliance status across the assigned group.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–4 pass; Test 5 shows a failing rule turns the device noncompliant with the message |
| Broad pass | Tests 4, 6, 7 pass; the Conditional Access effect is confirmed before moving CA to On |

# 6. Troubleshooting Guide — Intune Custom Compliance & Configuration Items (Scripted)

Use CUSTCOMP-Discovery.ps1 for device-side values, CUSTCOMP-Validation.ps1 for the script/rule pairing, CUSTCOMP-Report.ps1 for fleet status, and CUSTCOMP-Remediation.ps1 for a safe sync.

## A. Custom compliance shows Error (not pass/fail)

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Device shows Error on the custom rule | Detection script threw, or returned invalid JSON | Run CUSTCOMP-Discovery.ps1; confirm the script returns valid single-line JSON; run CUSTCOMP-Validation.ps1 |
| "Setting not found" style result | Rule setting name not emitted by the script | Align the rule SettingName values with the script's JSON property names |
| Script never runs | Signature check on, script unsigned; or not 64-bit | Sign the script or adjust the signature setting; ensure Run in 64-bit PowerShell = Yes |

## B. Rule always fails (or always passes)

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Value looks right but rule fails | Wrong DataType/Operator (e.g. Version vs String) | Match the rule DataType to what the script returns; use Version for app versions |
| Rule passes when it shouldn't | Script returns null/empty and the operator tolerates it | Have the script return a definite value; test with a device that should fail |

## C. Config item not taking effect

Confirm SecuritySetting – Config Item – Pilot shows Succeeded under Device status; the setting the

custom rule checks must be applied by the config item (or otherwise present) before the rule can pass.

Sync the device (CUSTCOMP-Remediation.ps1) and allow a policy cycle before re-evaluating.

## D. Compliance state not updating

Custom compliance re-evaluates on the device's schedule; force a sync with CUSTCOMP-Remediation.ps1

and wait a policy cycle. Confirm the device is enrolled, checked in, and in the assigned group.

## E. Conditional Access not blocking / over-blocking

If a noncompliant device is not blocked, confirm the Conditional Access policy is On (not

Report-only) and targets the right users, and that it requires a compliant device.

If devices are blocked unexpectedly, move the CA policy back to Report-only and fix the failing rule

first; a custom-rule Error counts as noncompliant.

## F. Diagnostics quick reference

Get-ComputerInfo | Select WindowsProductName, OsBuildNumber, WindowsVersion
Get-ItemProperty 'HKLM:\SOFTWARE\Contoso\Security' -EA SilentlyContinue   # the checked registry value
Get-ExecutionPolicy -List                                                 # signing/execution posture
Start-Process "$env:WINDIR\System32\deviceenroller.exe" -ArgumentList "/c /AutoEnrollMDM"   # MDM sync

IME logs (device-side script/compliance execution): C:\ProgramData\Microsoft\IntuneManagementExtension\Logs.

## G. When to escalate

If the script returns valid JSON locally, the rule pairing validates, the config item shows Succeeded, and the device is synced and in the assigned group but the custom result still shows Error after a policy cycle, collect the IntuneManagementExtension logs and open a Microsoft support case.

# 7. Best Practices — Intune Custom Compliance & Configuration Items (Scripted)

Pilot every check. Assign a new detection script + rule to a small pilot group first — a bad

rule or a script error can turn devices noncompliant fleet-wide. This is the single most important practice.

Keep the script and rule in lockstep. Every setting name in the JSON rule must be emitted by

the detection script. Validate the pairing with CUSTCOMP-Validation.ps1 before every upload.

Emit compact, valid JSON. Have the detection script return one JSON object with the correct

data types (int, string, version); a malformed payload reads as an error, not a pass.

Measure and set together. Pair a scripted configuration item that sets the state with a custom

rule that verifies it — so devices are made correct, then proven correct.

Write clear remediation messages. The user-facing title/description in the rule is what drives

self-remediation; make it specific and actionable (what to fix, then sync).

Sign your scripts. Treat detection scripts as reviewed, controlled code; sign them or scope

execution per your standard.

Enforce through Conditional Access — carefully. Require a compliant device, but start in

Report-only and confirm the effect before turning it On, so a rule mistake can't lock users out.

Name artifacts consistently. Use <Purpose> – <Scope> – <Stage> for the script, rule, policy,

config item, and group, and reuse the names verbatim for auditability.

Version your rules. Record the detection script and JSON rule content per revision so you can

roll back a change that misfires.

Watch the report. Track custom-compliance status with CUSTCOMP-Report.ps1 and chase devices

stuck in error before they age into a Conditional Access block.

# 8. Deliverables Summary — Intune Custom Compliance & Configuration Items (Scripted)

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | How custom compliance works (detection script + JSON rule + settings mapping), scripted config items, and the Conditional Access link |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Intune Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered Intune steps with a worked detection-script + JSON-rule example |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| CUSTCOMP-Discovery.ps1 | Reports OS build and the device-side values a detection script reads (registry value, app version) as JSON; read-only |
| CUSTCOMP-Validation.ps1 | Validates a detection script + JSON rule pairing (valid JSON, setting names match); read-only |
| CUSTCOMP-Report.ps1 | Fleet-wide custom-compliance status per device (Microsoft Graph); read-only |
| CUSTCOMP-Remediation.ps1 | Safe remediation; forces an MDM sync and re-evaluation (default -WhatIf) |
| CUSTCOMP-Set-ScopeTargeting.ps1 | Creates/populates the custom-compliance pilot/broad device groups (Microsoft Graph) |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the Phoenixtekk model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Device state measured and enforced to your standards — scripted detection + JSON rules and config items covering what the built-in settings can't, wired into Conditional Access, and proven on a pilot.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## CUSTCOMP-Discovery.ps1

## CUSTCOMP-Remediation.ps1

Purpose: Triggers an Intune/MDM sync so the custom compliance detection script and config item re-apply and the device re-reports its state. Defaults to -WhatIf: it shows what it would do and changes nothing until you pass -WhatIf:$false (or -Confirm:$false). HOW TO RUN Preview (default): powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Remediation.ps1 Apply:             powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Remediation.ps1 -WhatIf:$false EXPECTED RESULTS In preview, the actions it would take. When applied, an MDM sync is requested; re-run CUSTCOMP-Report.ps1 / check the portal after a policy cycle. .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Default -WhatIf. #> [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='Medium')] param() # Default to -WhatIf unless the caller explicitly turned it off if (-not $PSBoundParameters.ContainsKey('WhatIf') -and -not $PSBoundParameters.ContainsKey('Confirm')) { $WhatIfPreference = $true } Write-Host "=== Custom Compliance Remediation — $($env:COMPUTERNAME) ===" -ForegroundColor Cyan if ($WhatIfPreference) { Write-Host "  (preview mode — pass -WhatIf:`$false to apply)" -ForegroundColor Yellow }

How to run: Preview (default): powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Remediation.ps1 Apply:             powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Remediation.ps1 -WhatIf:$false EXPECTED RESULTS In preview, the actions it would take. When applied, an MDM sync is requested; re-run CUSTCOMP-Report.ps1 / check the portal after a policy cycle. .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Default -WhatIf. #> [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='Medium')] param() # Default to -WhatIf unless the caller explicitly turned it off if (-not $PSBoundParameters.ContainsKey('WhatIf') -and -not $PSBoundParameters.ContainsKey('Confirm')) { $WhatIfPreference = $true } Write-Host "=== Custom Compliance Remediation — $($env:COMPUTERNAME) ===" -ForegroundColor Cyan if ($WhatIfPreference) { Write-Host "  (preview mode — pass -WhatIf:`$false to apply)" -ForegroundColor Yellow }

## CUSTCOMP-Report.ps1

Purpose: Lists the custom compliance policies in Intune and reports each managed Windows device's overall compliance state and last sync, so you can see which devices are failing after a custom rule is assigned. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Report.ps1 -CsvPath C:\Temp\custcomp.csv Requires Microsoft Graph SDK and DeviceManagementManagedDevices.Read.All + DeviceManagementConfiguration.Read.All. EXPECTED RESULTS The custom compliance policies found, a breakdown of devices by compliance state, and a per-device CSV (device, compliance state, last sync). .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Read-only against Graph. #> [CmdletBinding()] param([string]$CsvPath) if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Authentication)) { Install-Module Microsoft.Graph -Scope CurrentUser -Force -AllowClobber } Import-Module Microsoft.Graph.Authentication -ErrorAction Stop Connect-MgGraph -Scopes 'DeviceManagementManagedDevices.Read.All','DeviceManagementConfiguration.Read.All' -NoWelcome

How to run: powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Report.ps1 -CsvPath C:\Temp\custcomp.csv Requires Microsoft Graph SDK and DeviceManagementManagedDevices.Read.All + DeviceManagementConfiguration.Read.All. EXPECTED RESULTS The custom compliance policies found, a breakdown of devices by compliance state, and a per-device CSV (device, compliance state, last sync). .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Read-only against Graph. #> [CmdletBinding()] param([string]$CsvPath) if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Authentication)) { Install-Module Microsoft.Graph -Scope CurrentUser -Force -AllowClobber } Import-Module Microsoft.Graph.Authentication -ErrorAction Stop Connect-MgGraph -Scopes 'DeviceManagementManagedDevices.Read.All','DeviceManagementConfiguration.Read.All' -NoWelcome

## CUSTCOMP-Set-ScopeTargeting.ps1

Purpose: Ensures the scope groups used to stage custom compliance exist in Microsoft Entra ID: 'CustomCompliance - Devices - Pilot' and 'CustomCompliance - Devices - Broad'. Creates them if missing. Optionally adds a named device (by device name) to the pilot group. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Set-ScopeTargeting.ps1 ` [-PilotDeviceName "PC-001"] Requires Microsoft Graph SDK and Group.ReadWrite.All (+ Device.Read.All for -PilotDeviceName). EXPECTED RESULTS Both groups exist (created or already present); their object IDs are printed for assignment. .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Creates groups when missing. #> [CmdletBinding(SupportsShouldProcess=$true)] param([string]$PilotDeviceName) if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Authentication)) { Install-Module Microsoft.Graph -Scope CurrentUser -Force -AllowClobber } Import-Module Microsoft.Graph.Authentication -ErrorAction Stop Connect-MgGraph -Scopes 'Group.ReadWrite.All','Device.Read.All' -NoWelcome

How to run: powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Set-ScopeTargeting.ps1 ` [-PilotDeviceName "PC-001"] Requires Microsoft Graph SDK and Group.ReadWrite.All (+ Device.Read.All for -PilotDeviceName). EXPECTED RESULTS Both groups exist (created or already present); their object IDs are printed for assignment. .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Creates groups when missing. #> [CmdletBinding(SupportsShouldProcess=$true)] param([string]$PilotDeviceName) if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Authentication)) { Install-Module Microsoft.Graph -Scope CurrentUser -Force -AllowClobber } Import-Module Microsoft.Graph.Authentication -ErrorAction Stop Connect-MgGraph -Scopes 'Group.ReadWrite.All','Device.Read.All' -NoWelcome

## CUSTCOMP-Validation.ps1

Purpose: Checks that the JSON rule file is valid JSON, that its Rules have the required fields, and that every rule SettingName is a property the detection script emits — the #1 cause of an Error state in custom compliance. Read-only: it does not change Intune or the device. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Validation.ps1 ` -ScriptPath .\detection.ps1 -RulePath .\rule.json EXPECTED RESULTS "PAIRING VALID" when the JSON parses, rules are well-formed, and setting names all match. .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Read-only. #> [CmdletBinding()] param( [Parameter(Mandatory)][string]$ScriptPath, [Parameter(Mandatory)][string]$RulePath ) Write-Host "=== Custom Compliance — script/rule validation ===" -ForegroundColor Cyan if (-not (Test-Path $ScriptPath)) { Write-Host "Script not found: $ScriptPath" -ForegroundColor Yellow; exit 1 } if (-not (Test-Path $RulePath))   { Write-Host "Rule not found: $RulePath" -ForegroundColor Yellow; exit 1 }

How to run: powershell -ExecutionPolicy Bypass -File .\CUSTCOMP-Validation.ps1 ` -ScriptPath .\detection.ps1 -RulePath .\rule.json EXPECTED RESULTS "PAIRING VALID" when the JSON parses, rules are well-formed, and setting names all match. .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Read-only. #> [CmdletBinding()] param( [Parameter(Mandatory)][string]$ScriptPath, [Parameter(Mandatory)][string]$RulePath ) Write-Host "=== Custom Compliance — script/rule validation ===" -ForegroundColor Cyan if (-not (Test-Path $ScriptPath)) { Write-Host "Script not found: $ScriptPath" -ForegroundColor Yellow; exit 1 } if (-not (Test-Path $RulePath))   { Write-Host "Rule not found: $RulePath" -ForegroundColor Yellow; exit 1 }