PHOENIXTEKK

Workplace Marketplace · Intune Solutions

OneDrive for Business

Implementation Solution Guide

Version 1.0.0    ·    2026-06-13
Phoenixtekk · workplace.phoenixtekk.com

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — OneDrive for Business (Microsoft Intune)

Phoenixtekk Workplace Marketplace · Intune Solutions

When files live only on a laptop, one lost, stolen, or wiped device means lost work — and a ransomware hit can take a whole team offline. OneDrive for Business turns every user's Desktop, Documents, and Pictures into cloud-backed, version-protected, roam-anywhere storage — silently, with no user action required.

This solution is a complete, deploy-it-today package for configuring OneDrive for Business on Windows devices using Microsoft Intune. It is written for an administrator with little or no prior OneDrive policy experience: every requirement is verified before it is used, every configuration step is exact and in order, and every result is testable.

## What you get

A plain-language Solution Overview of what OneDrive for Business does and why it matters.

A Requirements Guide with exactly what must be true first — and how to fix anything that isn't.

An Implementation Guide of precise, click-by-click Intune steps in the required order.

Five PowerShell scripts for readiness discovery, configuration validation, tenant usage reporting, safe remediation, and retrieving the Tenant ID needed for Known Folder Move.

A Testing Guide that proves the rollout worked.

A Troubleshooting Guide for the issues that actually occur in the field.

## The three capabilities this delivers

Silent Sign-In — OneDrive configures itself with the user's Windows credentials. No prompts.

Known Folder Move (KFM) — Desktop, Documents, and Pictures are redirected into OneDrive and backed up automatically.

Files On-Demand — files appear locally but download only when opened, saving disk space.

## The Phoenixtekk deployment model

Every Phoenixtekk Intune solution follows the same shape: Assess → Configure → Pilot → Validate → Expand. Repeat buyers recognize the pattern, so each new deployment feels familiar.

## Outcome

Automatic, silent file backup and protection for your Windows fleet — ransomware resilience, device-loss protection, and seamless roaming — deployable by a single administrator in a controlled pilot within a day.

# 1. Solution Overview — OneDrive for Business

## What OneDrive for Business is

OneDrive for Business is Microsoft 365's per-user cloud file storage, paired with the OneDrive sync client built into Windows 10 and Windows 11. Configured through Microsoft Intune, it silently backs up each user's files to the cloud and keeps them synchronized across devices — with no manual setup by the user.

## How it works

Intune delivers OneDrive configuration policy to the device (via the Settings Catalog).

Silent Account Configuration signs the OneDrive sync client in automatically using the

user's existing Windows (Microsoft Entra) credentials — no sign-in prompt.

Known Folder Move (KFM) redirects the user's Desktop, Documents, and Pictures into

their OneDrive folder. Existing content is moved up to the cloud and continues to sync.

Files On-Demand shows every file in File Explorer but downloads content only when a file

is opened, so the cloud library never fills the local disk.

Changes sync continuously. Files are versioned in the cloud, so prior versions can be restored.

The user simply works as normal in Desktop/Documents/Pictures; everything is backed up behind the scenes.

## Capabilities delivered

Silent Sign-In (SilentAccountConfig) — zero-touch account setup.

Known Folder Move (KFMSilentOptIn) — automatic backup of Desktop/Documents/Pictures.

Files On-Demand (FilesOnDemandEnabled) — disk-space-efficient sync.

Optional hardening — block syncing of personal OneDrive accounts; restrict by file type; cap upload bandwidth.

## Benefits

Ransomware & device-loss resilience — files live in the cloud, versioned and restorable.

Zero-touch for users — no prompts, no manual folder setup.

Roaming — the same Desktop/Documents/Pictures on any signed-in device.

Lower help-desk load — fewer "I lost my files" and reimage-data-loss tickets.

Disk efficiency — Files On-Demand keeps local storage lean.

## Limitations (be honest with buyers)

Requires Microsoft 365 licensing that includes OneDrive for Business.

KFM requires your Microsoft Entra Tenant ID in the policy (a script in this package retrieves it).

Very large existing folders take time for the first upload; plan pilot timing accordingly.

Known Folder Move covers Desktop/Documents/Pictures — not arbitrary custom folders.

Some line-of-business apps that hardcode local paths may need testing against redirected folders.

## The standard Phoenixtekk deployment model

This solution uses one model so the process is repeatable across our catalog:

Windows devices, Intune-managed, OneDrive configured via the Settings Catalog (Silent Sign-In + Known Folder Move + Files On-Demand), assigned to a pilot group first.

Every step follows the Phoenixtekk pattern: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — OneDrive for Business

Verify every requirement below before you configure anything. Each entry follows the same pattern: Description · Why required · How to verify · How to implement if missing. Do not assume any prerequisite already exists.

Category-wide prerequisites (a tenant, an Intune subscription, MDM enrollment, admin roles, a pilot group) are documented once in global-requirements-intune-solutions.md. This guide lists only what is specific to OneDrive for Business.

__________________________________________________

## 2.1 Microsoft licensing

Description: Licenses that include OneDrive for Business plus Intune management. Why required: OneDrive for Business provides the cloud storage; Intune delivers the policy. How to verify: Microsoft 365 admin center → Billing → Licenses. Confirm a plan that includes OneDrive (Microsoft 365 Business Basic/Standard/Premium, or E3/E5, or Office 365) and an Intune-bearing plan, assigned to every targeted user. How to implement if missing: Assign Microsoft 365 Business Premium or E3/E5 (both include OneDrive + Intune), or add the appropriate OneDrive and Intune Plan 1 licenses.

## 2.2 Microsoft Entra ID

Description: Devices are Microsoft Entra joined (or hybrid joined). Why required: Silent Account Configuration uses the device's Entra identity to sign OneDrive in. How to verify: On a device run dsregcmd /status → AzureAdJoined : YES. How to implement if missing: Join during OOBE, or Settings → Accounts → Access work or school → Connect → Join this device to Microsoft Entra.

## 2.3 Microsoft Intune (MDM)

Description: Targeted devices are enrolled in Intune. Why required: Intune is how the OneDrive configuration reaches the device. How to verify: Intune admin center → Devices → All devices; the device is listed and compliant. How to implement if missing: Enable Automatic Enrollment (Intune → Devices → Enrollment) and join devices to Entra ID.

## 2.4 Microsoft Entra Tenant ID

Description: Your tenant's directory (tenant) GUID. Why required: Known Folder Move policy (KFMSilentOptIn) requires the Tenant ID as its value. How to verify: Entra admin center → Overview → Tenant ID, or run `Get-TenantId.ps1` (in this package). How to implement if missing: It always exists — retrieve it with `Get-TenantId.ps1` and record it for Step-by-step configuration.

## 2.5 Windows operating system

Description: Windows 10 or Windows 11 with the built-in OneDrive sync client. Why required: The sync client applies the policy and performs Silent Sign-In, KFM, and Files On-Demand. How to verify: winver for the OS; the OneDrive client is at %LOCALAPPDATA%\Microsoft\OneDrive\OneDrive.exe. How to implement if missing: Windows 10/11 ship with OneDrive. If removed, deploy the current OneDrive sync client (machine-wide install) as an Intune app.

## 2.6 OneDrive sync client version

Description: A current OneDrive sync client build. Why required: Silent Account Configuration and KFM require a recent client. How to verify: Run `ODFB-Discovery.ps1`, or check Settings → About in the OneDrive client. How to implement if missing: Configure OneDrive to auto-update (default), or deploy the latest client via Intune.

## 2.7 Disk space (Files On-Demand)

Description: Sufficient free disk for at least the "always available" content. Why required: Files On-Demand minimizes usage, but pinned/always-available files consume local space. How to verify: `ODFB-Discovery.ps1` reports free space. How to implement if missing: Free space or enable Files On-Demand (this solution does) so files stay cloud-only until opened.

## 2.8 Network

Description: Outbound HTTPS to OneDrive/SharePoint and Microsoft 365 endpoints. Why required: Sync, sign-in, and KFM upload all call cloud endpoints. How to verify: From a device, browse to https://<yourtenant>-my.sharepoint.com. How to implement if missing: Allow Microsoft 365 (OneDrive/SharePoint) URLs/IPs through proxy/firewall; do not SSL-inspect OneDrive traffic (Microsoft does not support it and it breaks sync).

## 2.9 Certificates

Description: None required. Why required (not): OneDrive configuration uses Entra identity and Intune policy — no PKI or certificates. How to verify: N/A. How to implement if missing: N/A.

__________________________________________________

## Requirements checklist (use before configuring)

M365 (OneDrive) + Intune licensing assigned to pilot users

Devices Microsoft Entra joined — dsregcmd /status

Devices enrolled in Intune and compliant

Tenant ID recorded — Get-TenantId.ps1

Windows 10/11 with current OneDrive sync client — ODFB-Discovery.ps1

Network/proxy allows OneDrive/SharePoint endpoints (no SSL inspection)

Pilot Entra security group created

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every Phoenixtekk solution in the Intune Solutions category. They are published once at the category level on the marketplace so individual solution listings stay small. Confirm these are in place before deploying *any* Intune solution.

Each entry: Description · Why required · How to verify · How to implement if missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads and Tenant administration → Tenant status shows an active subscription. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator (or Global Administrator for setup). Implement: Assign Intune Administrator to the operator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment (Intune → Devices → Enrollment) and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every Phoenixtekk solution is piloted to a small group before fleet rollout. Verify: Entra → Groups; the pilot group exists with intended members. Implement: Entra → Groups → New group → type Security → add pilot members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current cumulative updates. Why: Modern Intune features and security settings assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings (Intune → Devices → Windows → Update rings) or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The Phoenixtekk deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation Guide — OneDrive for Business

Follow these steps in order. Each step must be complete before the next. All navigation is in the Microsoft Intune admin center (https://intune.microsoft.com) unless stated otherwise.

Model: Windows devices, Intune-managed, OneDrive configured via the Settings Catalog (Silent Sign-In + Known Folder Move + Files On-Demand), assigned to a pilot group first.

__________________________________________________

## Step 1 — Get your Microsoft Entra Tenant ID

Known Folder Move requires this value.

Open https://entra.microsoft.com → Overview.

Copy the Tenant ID (a GUID).

(Or run `Get-TenantId.ps1` from this package.) Record it for Step 5.

## Step 2 — Create the pilot security group

Open https://entra.microsoft.com → Groups → All groups → New group.

Group type: Security. Group name: ODFB-Pilot.

Add 3–5 pilot users. Click Create.

## Step 3 — Create the OneDrive configuration profile

Go to Devices → Windows → Configuration.

Click + Create → New Policy.

Platform: Windows 10 and later. Profile type: Settings catalog.

Click Create.

Name: OneDrive - Pilot - Silent + KFM. Click Next.

## Step 4 — Add the OneDrive settings

On Configuration settings, click + Add settings.

In the picker search box, type OneDrive. Select the OneDrive category.

Add these settings (select each checkbox):

Silently sign in users to the OneDrive sync app with their Windows credentials

Silently move Windows known folders to OneDrive

Use OneDrive Files On-Demand

(Optional) Prevent users from syncing personal OneDrive accounts

Close the picker.

## Step 5 — Configure the setting values (in this order)

Silently sign in users to the OneDrive sync app with their Windows credentials: Enabled.

Use OneDrive Files On-Demand: Enabled.

Silently move Windows known folders to OneDrive: Enabled.

Tenant ID: paste the GUID from Step 1.

Show notification to users after folders have been redirected: Disabled (silent) or Enabled (inform users) — your choice.

(Optional) Prevent users from syncing personal OneDrive accounts: Enabled.

Click Next.

## Step 6 — Scope tags (optional)

On Scope tags, add tags if your org uses them, else click Next.

## Step 7 — Assign to the pilot group

On Assignments, under Included groups, click Add groups.

Select `ODFB-Pilot`. Click Select, then Next.

## Step 8 — Review and create

On Review + create, confirm every setting (especially the Tenant ID).

Click Create.

## Step 9 — (If OneDrive client is missing) deploy the sync client

Skip if OneDrive is already present (default on Windows 10/11).

Go to Apps → Windows → Add → Microsoft Store app (new) (or Win32) and add OneDrive.

Assign to `ODFB-Pilot` as Required.

## Step 10 — Sync and apply on a pilot device

On a pilot device, open Settings → Accounts → Access work or school, select the account, click Info → Sync.

Sign out and back in (or wait for the next policy cycle). OneDrive signs in silently and begins Known Folder Move.

Open File Explorer and confirm Desktop, Documents, and Pictures now appear under the OneDrive folder.

## Step 11 — Validate the pilot

Run `ODFB-Validation.ps1` on the pilot device → confirms Silent Sign-In, KFM, and Files On-Demand are applied.

Run `ODFB-TenantReport.ps1` → confirms pilot users have OneDrive provisioned and syncing.

Complete the Testing Guide (Section 5) before expanding.

## Step 12 — Expand to production

Once the pilot passes, add `ODFB-Production` (or broaden ODFB-Pilot) to the profile Assignments.

Roll out in waves (e.g. by department). Re-validate each wave with `ODFB-Validation.ps1` / `ODFB-TenantReport.ps1`.

Allow time for first-sync uploads on devices with large Desktop/Documents/Pictures folders.

__________________________________________________

### Order of operations (summary)

Tenant ID → Pilot group → Create Settings Catalog profile → Add OneDrive settings → Set values (Silent → Files On-Demand → KFM+Tenant ID) → Assign → Apply on device → Validate → Expand

# 5. Testing Guide — OneDrive for Business

Run these validations after the pilot device has applied policy (Implementation Step 11) and again after each production wave. Each test states what to do and the expected result. Do not expand the rollout until every test passes for the pilot group.

## Test 1 — Policy applied

Do: Intune admin center → Devices → Configuration → OneDrive - Pilot - Silent + KFM → Device/User check-in status. Expected: Pilot devices/users show Succeeded. No Error or Conflict.

## Test 2 — Silent Sign-In worked

Do: On a pilot device, look at the OneDrive cloud icon in the system tray (signed in, no prompt). Or run ODFB-Validation.ps1. Expected: OneDrive is signed in with the work account automatically — the user was never prompted. Registry SilentAccountConfig = 1.

## Test 3 — Known Folder Move applied

Do: Open File Explorer. Check the location of Desktop, Documents, and Pictures (right-click → Properties → Location), or run ODFB-Validation.ps1. Expected: All three point into the OneDrive folder (path contains OneDrive - <Org>). Existing files were moved up and continue to sync.

## Test 4 — Files On-Demand active

Do: In File Explorer, view the Status column in the OneDrive folder. Expected: Files show cloud / "Available when online" badges (not all forced local). Registry FilesOnDemandEnabled = 1.

## Test 5 — Sync works (round-trip)

Do: Create a test file on the Desktop. Sign in to https://<tenant>-my.sharepoint.com in a browser. Expected: The test file appears in OneDrive online within a minute. Delete it online; it disappears locally.

## Test 6 — Version history / ransomware recovery

Do: Edit and save a synced document twice. In OneDrive online, right-click the file → Version history. Expected: Multiple versions are listed and can be restored — the basis for ransomware recovery.

## Test 7 — Compliance remains intact

Do: Intune → Devices → Compliance; review the pilot devices after OneDrive configuration. Expected: Devices remain Compliant; no new compliance failures were introduced.

## Test 8 — Tenant usage report

Do: Run `ODFB-TenantReport.ps1` (Microsoft Graph). Expected: Pilot users appear with OneDrive provisioned and non-zero storage used / files synced.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–6 (and 7–8) all pass for 100% of the pilot group |
| Wave pass | Tests 1–5, 7 pass for the wave before starting the next |

Record results in your change log. If any test fails, use the Troubleshooting Guide (Section 6) and the `ODFB-Remediation.ps1` script before proceeding.

# 6. Troubleshooting Guide — OneDrive for Business

Work top to bottom. Most field issues are an unsynced policy, a missing/old OneDrive client, or a KFM policy with the wrong (or missing) Tenant ID. Use `ODFB-Validation.ps1` to confirm state and `ODFB-Remediation.ps1` for the safe fixes.

## A. Common deployment issues

| Symptom | Likely cause | Remediation |
| --- | --- | --- |
| Profile shows Error/Conflict in Intune | Another OneDrive policy (GPO or second profile) conflicts | Keep one authoritative Settings Catalog profile; remove duplicate GPO/profile |
| Policy never reaches device | Device not synced / not enrolled | Run `ODFB-Remediation.ps1` (forces MDM sync); confirm device in Devices → All devices |
| Settings apply to nobody | Wrong assignment | Confirm ODFB-Pilot is under the profile's Included groups and users are members |

## B. Silent Sign-In failures

| Symptom | Cause | Remediation |
| --- | --- | --- |
| OneDrive prompts the user to sign in | SilentAccountConfig not applied, or device not Entra joined | Confirm dsregcmd /status shows AzureAdJoined : YES; sync policy; check SilentAccountConfig = 1 |
| Signs in to the wrong/personal account | Personal sync allowed | Enable Prevent users from syncing personal OneDrive accounts |
| Nothing happens at all | OneDrive client missing or outdated | Deploy/update the client (Implementation Step 9); run `ODFB-Discovery.ps1` |

## C. Known Folder Move (KFM) not applied

KFM policy value missing/blank → the policy needs the Tenant ID GUID. Retrieve it with `Get-TenantId.ps1` and set it in the policy.

Folders still local → confirm KFMSilentOptIn shows your Tenant ID (ODFB-Validation.ps1); a folder containing a OneDrive-incompatible item (e.g. a PST, OneNote, or a path too long) can block the move — resolve the blocking item, then re-sync.

"Make sure files are saved" / blocked → an open file or unsupported file type in a known folder. Close apps; OneDrive retries automatically.

## D. Sync problems

Run `ODFB-Remediation.ps1` (restart). If still broken, `ODFB-Remediation.ps1 -ResetSync` (re-initializes sync; cloud files are not deleted).

Check the OneDrive activity center (cloud tray icon) for specific file errors (path too long >400 chars, invalid characters, file > size limit).

Ensure the network/proxy is not SSL-inspecting OneDrive traffic — Microsoft does not support it and it breaks sync.

## E. Files On-Demand issues

Status column not showing cloud badges → confirm FilesOnDemandEnabled = 1 and a current client; Files On-Demand requires the modern client and NTFS.

Users complain files won't open offline → teach right-click → Always keep on this device for must-have-offline files.

## F. Policy conflicts

Only one OneDrive configuration source should be authoritative. Do not mix a legacy on-prem GPO (HKLM\SOFTWARE\Policies\Microsoft\OneDrive) and the Intune Settings Catalog profile — disable the GPO or scope it away from Intune-managed devices.

## G. Diagnostics quick reference

dsregcmd /status                                   # Entra join (needed for Silent config + Tenant ID)
Get-ItemProperty 'HKLM:\SOFTWARE\Policies\Microsoft\OneDrive'   # applied OneDrive policy values
%LOCALAPPDATA%\Microsoft\OneDrive\OneDrive.exe /reset           # re-initialize sync (no cloud deletion)

Logs: %LOCALAPPDATA%\Microsoft\OneDrive\logs. Event logs: Applications and Services Logs → Microsoft → Windows → Shell-Core / User Device Registration.

## H. When to escalate

If a device passes `ODFB-Discovery.ps1` (supported OS, client present, Entra joined), the profile shows Succeeded, the Tenant ID is correct, and KFM still won't apply after a sync reset, collect the OneDrive logs and open a Microsoft 365 support case.

# 7. Best Practices — OneDrive for Business

Always pilot first. Deploy to ODFB-Pilot (3–5 users), validate fully, then expand in waves. Large Desktop/Documents/Pictures folders make the first sync slow — pilot reveals timing.

One authoritative source. Govern OneDrive only through the Intune Settings Catalog profile. Retire legacy GPOs that set the same registry keys.

Get the Tenant ID right. KFM silently fails without a valid Tenant ID — verify it with Get-TenantId.ps1 and double-check it in Review + create.

Enable Files On-Demand. It keeps local disks lean and makes KFM safe on small-SSD devices.

Block personal accounts where data governance matters (Prevent users from syncing personal OneDrive accounts).

Communicate to users. A short heads-up ("your Desktop, Documents, and Pictures are now backed up to OneDrive automatically") prevents confusion and tickets.

Stage large migrations. Roll out KFM by department/wave so first-sync uploads don't saturate the network at once.

Never SSL-inspect OneDrive traffic. It is unsupported and breaks sync — exclude OneDrive/SharePoint URLs from inspection.

Teach "Always keep on this device" for the few files users truly need offline (travel, field work).

Measure adoption. Run ODFB-TenantReport.ps1 on a schedule to track provisioning and storage growth, and catch users who never synced.

Protect against ransomware. OneDrive version history + Files Restore is your recovery path — confirm version history works (Testing Test 6) and document the restore procedure for the help desk.

# 8. Deliverables Summary — OneDrive for Business

Everything included in this Phoenixtekk solution package.

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What OneDrive for Business does, how it works, benefits, limitations, the deployment model |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Intune Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered, click-by-click Intune steps |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| Get-TenantId.ps1 | Retrieves the Microsoft Entra Tenant ID needed for Known Folder Move |
| ODFB-Discovery.ps1 | Device readiness: OS, OneDrive client/version, Entra join, disk space |
| ODFB-Validation.ps1 | Confirms Silent Sign-In, Known Folder Move, and Files On-Demand are applied |
| ODFB-TenantReport.ps1 | Tenant-wide OneDrive usage/adoption report (Microsoft Graph) |
| ODFB-Remediation.ps1 | Safe remediation; -ResetSync re-initializes sync (no cloud deletion) |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the Phoenixtekk model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Automatic, silent file backup and protection — Desktop, Documents, and Pictures redirected to OneDrive, synced and versioned, with ransomware and device-loss resilience — deployable by a single administrator and validated before every expansion.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Get-TenantId.ps1

Purpose: Returns your Microsoft Entra (Azure AD) Tenant ID (directory GUID). This value is required by the OneDrive "Silently move Windows known folders to OneDrive" (KFM) policy.

How to run: Easiest (no sign-in) from a Microsoft Entra–joined device: powershell -ExecutionPolicy Bypass -File .\Get-TenantId.ps1 Or look it up in the cloud (prompts for sign-in) with -FromGraph: .\Get-TenantId.ps1 -FromGraph

## ODFB-Discovery.ps1

Purpose: Reports whether the local device is ready for OneDrive for Business configuration: OS version, OneDrive sync client presence/version, Microsoft Entra join state, and free disk space. Use it before deployment to find devices that need remediation.

How to run: Run on the device in a normal PowerShell window: powershell -ExecutionPolicy Bypass -File .\ODFB-Discovery.ps1 Optional CSV row for fleet collation: .\ODFB-Discovery.ps1 -CsvPath C:\Temp\odfb-readiness.csv

## ODFB-Remediation.ps1

Purpose: Resolves the common causes of OneDrive not configuring or not syncing: forces an MDM policy sync, restarts the OneDrive client, and — only when explicitly requested — runs a OneDrive sync reset (re-links the account; does not delete cloud files).

How to run: Standard (safe) — MDM sync + restart OneDrive, no reset: powershell -ExecutionPolicy Bypass -File .\ODFB-Remediation.ps1 Force a OneDrive sync reset (re-initializes the local sync; cloud files are NOT deleted, but re-sync may take time). Gated behind a switch + confirmation: .\ODFB-Remediation.ps1 -ResetSync

## ODFB-TenantReport.ps1

Purpose: Reports each user's OneDrive provisioning and usage (storage used, file count, last activity) so you can measure rollout coverage and adoption.

How to run: Requires the Microsoft Graph PowerShell SDK (installs if missing) and an account with Reports.Read.All: powershell -ExecutionPolicy Bypass -File .\ODFB-TenantReport.ps1 -CsvPath C:\Temp\odfb-usage.csv

## ODFB-Validation.ps1

Purpose: Verifies the three core capabilities are applied on this device: Silent Account Configuration, Known Folder Move (Desktop/Documents/Pictures redirected to OneDrive), and Files On-Demand.

How to run: Run as the signed-in pilot user: powershell -ExecutionPolicy Bypass -File .\ODFB-Validation.ps1