Software Renewals, Contracts & OEM Bundle Tracking

Implementation Solution Guide

Version 1.0.0    ·    2026-06-29

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Software Renewals, Contracts & OEM Bundle Tracking

Renewals are where software money leaks and risk hides. They arrive without warning, auto-renew at the wrong quantity or worse terms, or quietly lapse and break something in production. The contract terms, OEM bundle entitlements, and renewal dates that should drive these decisions live scattered across inboxes, PDFs, and people's memories. The result is a string of surprises instead of a series of planned decisions.

This is a complete, do-it-today package for building a repeatable software renewals, contracts, and OEM bundle tracking process, written for a SAM analyst with no prior renewal-management framework in place. It turns the renewal lifecycle into a tracked, alerted, owned workflow.

## What you get

A plain-language Solution Overview of the renewal lifecycle, the contract and entitlement

repository model, OEM bundle mapping, lead-time alerting, and the procurement coordination workflow.

A Requirements Guide with verify / implement-if-missing for every prerequisite.

An Implementation Guide of precise, ordered steps: inventory contracts, build the repository and

calendar, map OEM bundles, set lead-time alerts, define the renewal decision workflow, then pilot,   validate, and expand.

Five PowerShell scripts for contract and renewal discovery, renewal-data completeness validation,

a renewal calendar and cost report, safe remediation of missing renewal records, and a   renewal-owner group builder.

Testing and Troubleshooting guides with explicit pass/fail gates, plus field-proven Best Practices.

## What this delivers

A named, durable set of artifacts: a Renewal Calendar – All Products – Live driven by a Contract & Entitlement Repository – All Products – Master, an OEM Bundle Map – Vendor Bundles – Master, a set of Lead-Time Alert Rules – Renewals – Tiered (T-120 / T-90 / T-60 / T-30), and a Renewal Decision Workflow – Per Contract – Standard that routes every upcoming renewal to a named owner and procurement liaison for a planned keep / change / drop decision.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand, with a pilot gate before any expansion.

## Outcome

Every software renewal becomes a planned decision — no surprise auto-renewals, no lapses that break production, no terms trapped in inboxes — proven on a pilot product family before you scale it across the portfolio.

# 1. Solution Overview — Software Renewals, Contracts & OEM Bundle Tracking

This is the only section that explains the *why*. Every later section is "do this" steps.

## The problem this solves

Software renewals fail in four predictable ways. They arrive with no warning, so there is no time to negotiate or budget. They auto-renew at the wrong quantity or on worse terms because nobody reviewed them. They lapse and break a production dependency because the date slipped past unseen. And the facts needed to decide — contract terms, true-up clauses, OEM bundle entitlements, the renewal date itself — sit in inboxes and PDFs no one can find. The fix is not heroics near each deadline; it is a repeatable process that makes every renewal a planned decision, far enough ahead to act on.

## The renewal lifecycle

A renewal is not an event, it is a lifecycle with stages. The repeatable way tracks each contract through:

Inventory — the contract, its products, quantity, cost, term, and renewal date are captured in

the repository.

Watch — the renewal date is on the calendar and lead-time alerts are armed.

Alert — at each lead-time threshold the named owner is notified that a decision is approaching.

Decide — the owner and procurement liaison run the decision workflow: keep, change (quantity or

terms), consolidate, or drop.

Act — procurement executes the decision (renew, renegotiate, or let lapse intentionally).

Close — the repository is updated with the new term, cost, and next renewal date, and the cycle

restarts.

## The contract and entitlement repository

The single source of truth is the Contract & Entitlement Repository – All Products – Master. It is one controlled record per contract holding the fields the lifecycle needs: vendor/publisher, product, quantity, unit and total cost, contract start and end, renewal/notice dates, auto-renew flag, notice period, true-up terms, the named renewal owner, the procurement liaison, and a link to the contract document. A controlled spreadsheet or a SAM/CMDB table both work; the schema, not the tool, is what matters. The repository feeds everything else — the calendar, the alerts, and the cost report all read from it.

## OEM bundle mapping

OEM and suite bundles hide entitlements: a single purchase (a device OEM bundle, a publisher suite, a volume agreement) often grants several products with one shared renewal or one shared expiry. If they are tracked as separate line items, you double-count cost, miss that dropping one product strands the others, or renew a component that the bundle already covers. The OEM Bundle Map – Vendor Bundles – Master records each bundle, the parent SKU, the child entitlements it contains, and the single renewal anchor — so the calendar shows one decision, not five disconnected ones.

## Lead-time alerting

A renewal date with no warning is useless. The Lead-Time Alert Rules – Renewals – Tiered fire at tiered thresholds before each renewal — T-120, T-90, T-60, and T-30 days — so high-value or contractual-notice renewals surface early enough to negotiate, and routine ones still get a final reminder. Each alert names the renewal owner and the procurement liaison and points at the contract record, so the recipient can act without hunting for context.

## The procurement coordination workflow

Alerts without a decision path just create noise. The Renewal Decision Workflow – Per Contract – Standard defines what happens when an alert fires: the renewal owner reviews usage and need against the repository, classifies the renewal (keep as-is / change quantity or terms / consolidate into a bundle / drop), and hands a clear recommendation to the procurement liaison, who executes and records the outcome. Every renewal closes with a documented decision and a refreshed next renewal date.

## What this delivers (the named artifacts)

Contract & Entitlement Repository – All Products – Master — the single source of truth.

Renewal Calendar – All Products – Live — a date-ordered view of every upcoming renewal.

OEM Bundle Map – Vendor Bundles – Master — parent SKUs to child entitlements with one anchor.

Lead-Time Alert Rules – Renewals – Tiered — T-120 / T-90 / T-60 / T-30 notifications.

Renewal Decision Workflow – Per Contract – Standard — the keep / change / consolidate / drop path.

Renewal Owners – Pilot Scope – Group and Renewal Owners – All Products – Group — who owns each

renewal, used for alert routing.

## Scope and honest limits

This solution governs the renewal *process* and its records. It reads subscription/renewal data

from Microsoft Graph where the product exposes it, and otherwise relies on a CSV repository you   maintain — it cannot invent a renewal date a vendor never gave you.

It does not negotiate contracts or move money; it makes sure the right person decides in time.

Microsoft Graph surfaces Microsoft 365 subscription/SKU data, not every third-party publisher's

contract terms — those are captured in the repository by hand or by vendor export.

## The standard deployment model

Inventory contracts → build the repository and calendar → map OEM bundles → arm lead-time alerts → define the decision workflow → validate on a pilot product family → expand to the full portfolio. Deployment model: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Software Renewals, Contracts & OEM Bundle Tracking

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-asset-mgt.md (G1–G7); the items below are specific to the renewal, contract, and OEM-bundle process.

## 2.1 Contract and entitlement source documents

Description: Access to the actual contracts, order forms, true-up statements, and OEM/bundle agreements for the products in scope. Why: The repository can only be as accurate as the documents it is built from; renewal dates, notice periods, and bundle entitlements come from these. Verify: You can open a representative contract and read its term, renewal date, and notice period. Implement-if-missing: Collect contracts from procurement, finance, and vendor portals; for missing documents, request a renewal/entitlement statement from each vendor or reseller.

## 2.2 A controlled repository location

Description: A maintained, access-controlled store for the Contract & Entitlement Repository – All Products – Master — a SAM/ITAM tool, a CMDB table, or a controlled spreadsheet/CSV. Why: The repository is the single source of truth the calendar, alerts, and cost report all read from. Verify: You can locate and edit a controlled record with the repository schema (see Step 2 of the Implementation Guide); access is limited to the SAM team. Implement-if-missing: Stand up the repository using the documented schema; restrict edit rights to the SAM analyst and approver; keep a version history.

## 2.3 Renewal dates and contract terms captured

Description: For each in-scope contract: renewal date, notice/cancellation period, auto-renew flag, quantity, and cost. Why: These five fields drive the calendar and the lead-time alerts; without them a renewal cannot be watched or decided. Verify: Run SWRENEW-Validation.ps1 against the repository CSV — it flags records missing any of these fields. Implement-if-missing: Fill the gaps from the source documents; for truly unknown dates, request them from the vendor and use SWRENEW-Remediation.ps1 to insert placeholder records pending confirmation.

## 2.4 OEM and bundle relationships known

Description: Knowledge of which purchases are OEM/suite/volume bundles and which child entitlements each one contains. Why: Bundles share a single renewal anchor; tracking children separately double-counts cost and hides dependencies. Verify: You can identify, for a representative bundle, its parent SKU and the products it entitles. Implement-if-missing: Build the OEM Bundle Map – Vendor Bundles – Master from order forms and vendor SKU documentation; link each child entitlement to its parent and shared renewal anchor.

## 2.5 An alerting mechanism

Description: A way to deliver the Lead-Time Alert Rules – Renewals – Tiered notifications — email, a ticketing queue, a calendar with reminders, or a scheduled report. Why: A renewal date with no notification is invisible; the alert is what triggers the decision workflow. Verify: You can send a test reminder to a renewal owner and confirm receipt. Implement-if-missing: Choose the channel (a shared mailbox, a ServiceNow queue, or scheduled SWRENEW-Report.ps1 output) and document who receives each tier.

## 2.6 Named renewal owners and a procurement liaison

Description: A named owner per contract (or product family) and a procurement contact who executes decisions. Why: The decision workflow routes each renewal to a person; unrouted renewals stall. Verify: For a representative contract you can name the renewal owner and the procurement liaison. Implement-if-missing: Assign owners in the repository; build Renewal Owners – Pilot Scope – Group and Renewal Owners – All Products – Group with SWRENEW-Set-ScopeTargeting.ps1 for routing.

## 2.7 Subscription data access (where available)

Description: Microsoft Graph read access to subscribed-SKU / subscription data for products that expose it (e.g. Microsoft 365). Why: Where a vendor exposes renewal/subscription data programmatically, the discovery script can seed the repository instead of manual entry. Verify: SWRENEW-Discovery.ps1 connects to Graph and returns subscribed SKUs. Implement-if-missing: Grant the read scope (Organization.Read.All / Directory.Read.All) and install the Microsoft Graph PowerShell SDK; for vendors with no API, rely on the CSV repository.

__________________________________________________

## Checklist

Contract / order / true-up / bundle documents collected

Controlled repository location stood up (schema in Implementation Step 2)

Renewal date, notice period, auto-renew, quantity, cost captured — SWRENEW-Validation.ps1

OEM/bundle parent-child relationships known

Alerting channel chosen and tested

Named renewal owners + procurement liaison assigned

Microsoft Graph subscription read access (where the product exposes it) — SWRENEW-Discovery.ps1

Pilot product family selected (G7)

# 3. Implementation Guide — Software Renewals, Contracts & OEM Bundle Tracking

Follow these steps in order. Do the work in your repository tool (a controlled spreadsheet/CSV, a SAM/ITAM tool, or a CMDB) and run the scripts from an elevated PowerShell prompt. Names in backticks are the named artifacts — create them with these exact names and reuse them verbatim.

Model: build the repository and calendar once, then run the renewal lifecycle the same way every cycle. Prove it on a pilot product family before expanding. Deployment model: Assess → Configure → Pilot → Validate → Expand.

## Step 1 — Inventory contracts and renewal dates (Assess)

Collect every in-scope contract, order form, true-up statement, and OEM/bundle agreement.

For products that expose data via Microsoft Graph, run `SWRENEW-Discovery.ps1 -CsvPath

.\renewals-seed.csv` to seed subscribed SKUs into a starter CSV.

For all other products, add a row per contract from the source documents.

Result of this step: a draft list of contracts with vendor, product, quantity, cost, and the

renewal date where known.

## Step 2 — Build the contract and entitlement repository (Configure)

Create the Contract & Entitlement Repository – All Products – Master with this schema (one row

per contract). These exact column names are read by the scripts:

ContractId — a unique key per contract.

Vendor — publisher / reseller.

Product — product or SKU name.

Quantity — licensed quantity.

UnitCost and AnnualCost — per-unit and total annual cost.

Currency — e.g. USD.

TermStart and RenewalDate — ISO dates (YYYY-MM-DD).

NoticePeriodDays — days of notice required to cancel/change.

AutoRenew — Yes or No.

BundleId — blank, or the parent bundle key from Step 4.

Owner — the named renewal owner.

ProcurementLiaison — the procurement contact.

DocumentLink — path/URL to the contract document.

Import the draft list from Step 1. Restrict edit rights to the SAM analyst and approver.

Run SWRENEW-Validation.ps1 -CsvPath .\repository.csv to confirm every record has the fields the

lifecycle needs.

## Step 3 — Build the renewal calendar (Configure)

Create the Renewal Calendar – All Products – Live as a date-ordered view of the repository,

sorted by RenewalDate ascending, showing Vendor, Product, Quantity, AnnualCost,    RenewalDate, NoticePeriodDays, AutoRenew, and Owner.

Generate it from the repository with `SWRENEW-Report.ps1 -CsvPath .\repository.csv -OutDir

.\reports` (produces the calendar and a cost rollup). Refresh it on a schedule (Step 6).

## Step 4 — Map OEM and suite bundles (Configure)

Create the OEM Bundle Map – Vendor Bundles – Master with: BundleId, ParentSku,

ChildProduct, RenewalAnchorDate, and Notes (one row per child entitlement).

For each bundle, list its child entitlements under one BundleId and one RenewalAnchorDate.

In the repository, set BundleId on every contract row that belongs to a bundle so the calendar

collapses the bundle into a single renewal decision.

## Step 5 — Arm lead-time alerts (Configure)

Define the Lead-Time Alert Rules – Renewals – Tiered as four thresholds before RenewalDate:

T-120, T-90, T-60, and T-30 days.

Use T-120/T-90 for high-value contracts and any with a long NoticePeriodDays; T-60/T-30 catch

routine renewals. The notice period must always fall inside an active alert window — if    NoticePeriodDays exceeds 120, raise the earliest tier for that contract.

Deliver alerts through the channel chosen in Requirement 2.5. Schedule SWRENEW-Report.ps1 to emit

the due-soon list per tier; each alert names the Owner and ProcurementLiaison.

## Step 6 — Define the procurement coordination workflow (Configure)

Document the Renewal Decision Workflow – Per Contract – Standard:

On each alert, the Owner reviews usage and need against the repository.

The Owner classifies the renewal: keep as-is / change quantity or terms / consolidate into a

bundle / drop.

The Owner hands the recommendation to the ProcurementLiaison, who executes and records the

outcome and the new RenewalDate.

Build the routing groups with SWRENEW-Set-ScopeTargeting.ps1: `Renewal Owners – Pilot Scope –

Group for the pilot, and Renewal Owners – All Products – Group` for the full portfolio.

## Step 7 — Pilot (Pilot)

Pick one product family (G7) as the pilot scope and confine the calendar and alerts to

Renewal Owners – Pilot Scope – Group.

Run one full cycle: let an alert fire, run the decision workflow, execute through the liaison, and

close the record with SWRENEW-Remediation.ps1 -WhatIf first, then without -WhatIf to write the    updated renewal record.

Complete the Testing Guide for the pilot.

## Step 8 — Validate the pilot (Validate) — pilot gate

Confirm the pilot passed the Testing Guide pass/fail gate (every pilot renewal had an alert, a

documented decision, and a refreshed RenewalDate).

Do not expand until this gate is green.

## Step 9 — Expand to the full portfolio (Expand)

Switch the calendar and alerts to Renewal Owners – All Products – Group.

Run the same cycle for every contract; re-validate each cycle with SWRENEW-Validation.ps1 and

refresh the calendar/cost report with SWRENEW-Report.ps1.

Review the cost rollup quarterly to spot consolidation and drop opportunities.

__________________________________________________

### Order of operations

Inventory → Repository → Calendar → OEM bundle map → Lead-time alerts → Decision workflow → Pilot → Validate (gate) → Expand

# 5. Testing Guide — Software Renewals, Contracts & OEM Bundle Tracking

Run after the pilot is configured (Implementation Step 7) and again each renewal cycle. Use the pilot scope (Renewal Owners – Pilot Scope – Group) until the gate passes.

## Test 1 — Repository complete

Do: Run SWRENEW-Validation.ps1 -CsvPath .\repository.csv. Expected: Every record reports complete — no missing RenewalDate, NoticePeriodDays, AutoRenew, Quantity, or AnnualCost. Result line reads REPOSITORY COMPLETE.

## Test 2 — Calendar reflects the repository

Do: Run SWRENEW-Report.ps1 -CsvPath .\repository.csv -OutDir .\reports and open the Renewal Calendar – All Products – Live output. Expected: Every in-scope contract appears, sorted by RenewalDate, with owner and cost shown.

## Test 3 — OEM bundles collapse to one decision

Do: Inspect a bundled contract in the calendar. Expected: The bundle's child entitlements share one BundleId and one renewal anchor — the calendar shows a single renewal decision, not one per child.

## Test 4 — Lead-time alerts fire at the right tier

Do: With a contract whose RenewalDate is within 120 / 90 / 60 / 30 days, run SWRENEW-Report.ps1. Expected: The contract appears in the correct due-soon tier, and its notice period falls inside the alert window. The alert names the Owner and ProcurementLiaison.

## Test 5 — A renewal routes through the decision workflow

Do: Take one alerted pilot renewal through the Renewal Decision Workflow – Per Contract – Standard. Expected: The owner records a keep / change / consolidate / drop decision and the liaison records the outcome — a documented decision exists before the renewal date.

## Test 6 — Closing updates the record (safe)

Do: Run SWRENEW-Remediation.ps1 -CsvPath .\repository.csv -WhatIf, review the proposed changes, then run without -WhatIf. Expected: With -WhatIf, changes are previewed only. Without it, the closed renewal's RenewalDate advances to the next term and missing records are filled. A backup of the CSV is written first.

## Test 7 — Owners route correctly

Do: Run SWRENEW-Set-ScopeTargeting.ps1 and review the Renewal Owners – Pilot Scope – Group. Expected: Each contract maps to a named owner; alerts reach the right person.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–5 pass; every pilot renewal had an alert, a documented decision, and a refreshed RenewalDate |
| Expand pass | Tests 1, 2, 4, 7 pass for the full portfolio before the next quarterly review |

# 6. Troubleshooting Guide — Software Renewals, Contracts & OEM Bundle Tracking

Use SWRENEW-Validation.ps1 for repository completeness, SWRENEW-Report.ps1 for the calendar and due-soon tiers, SWRENEW-Discovery.ps1 to re-seed from Graph, and SWRENEW-Remediation.ps1 (default -WhatIf) for safe fixes.

## A. Renewals not appearing on the calendar

| Symptom | Cause | Remediation |
| --- | --- | --- |
| A known contract is missing from the calendar | No record in the repository, or a blank RenewalDate | Add the contract; run SWRENEW-Validation.ps1 to find blank dates; fill from the source document |
| Calendar is empty or stale | Report run against the wrong CSV, or not refreshed | Re-run SWRENEW-Report.ps1 -CsvPath .\repository.csv -OutDir .\reports |
| Contract shows but in the wrong order | RenewalDate not in YYYY-MM-DD ISO format | Correct the date format; re-run the report |

## B. Alerts firing late, early, or not at all

Alert never fires: the contract has no RenewalDate, or the alerting schedule is not running. Fix

the date and confirm the scheduled SWRENEW-Report.ps1 job is active.

Alert fires too late to give notice: NoticePeriodDays is longer than the earliest active tier.

Raise the earliest tier for that contract so the notice window sits inside an alert.

Alert reaches the wrong person: Owner is wrong or the routing group is stale. Update the

repository and re-run SWRENEW-Set-ScopeTargeting.ps1.

## C. OEM bundle problems

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Cost looks double-counted | Child entitlements tracked as separate contracts | Set a shared BundleId on each child row; map them in the OEM Bundle Map – Vendor Bundles – Master |
| Dropping one product broke another | Bundle dependency not mapped | Record the parent SKU and all child entitlements; treat the bundle as one decision |
| Bundle renews twice | Two anchor dates for one bundle | Set a single RenewalAnchorDate for the BundleId |

## D. Validation reports incomplete records

SWRENEW-Validation.ps1 flags missing RenewalDate, NoticePeriodDays, AutoRenew, Quantity,

or AnnualCost. Fill from source documents; for truly unknown dates, request from the vendor and   use SWRENEW-Remediation.ps1 to insert a placeholder record pending confirmation.

## E. Discovery returns no subscription data

SWRENEW-Discovery.ps1 returns nothing from Graph: the read scope is missing or the product does

not expose subscription data. Grant Organization.Read.All / Directory.Read.All; for vendors   with no API, populate the repository from contracts manually.

## F. Remediation made an unexpected change

Always preview first with -WhatIf. If a write was wrong, restore from the timestamped backup CSV

the script writes before any change (same folder as the repository).

## G. Diagnostics quick reference

Import-Csv .\repository.csv | Where-Object { -not $_.RenewalDate }        # rows with no renewal date
Import-Csv .\repository.csv | Sort-Object { [datetime]$_.RenewalDate } |  # next renewals
  Select-Object Vendor,Product,RenewalDate,NoticePeriodDays -First 10
Import-Csv .\repository.csv | Group-Object BundleId                       # bundle groupings

## H. When to escalate

If the repository is complete, alerts are firing on time, owners are correct, and a renewal still slipped, review the alerting channel's delivery (mailbox/queue health) and the decision-workflow hand-off — the gap is in delivery or hand-off, not in the data.

# 7. Best Practices — Software Renewals, Contracts & OEM Bundle Tracking

One source of truth. Keep the Contract & Entitlement Repository – All Products – Master the

single authoritative record; never let a renewal date live only in an inbox or a calendar invite.

Lead time beats heroics. Arm the Lead-Time Alert Rules – Renewals – Tiered at T-120 / T-90 /

T-60 / T-30 so high-value and long-notice renewals surface early enough to negotiate, not just to   rubber-stamp.

Mind the notice period. The cancellation/notice window must always sit inside an active alert tier;

for any contract whose NoticePeriodDays exceeds 120, raise the earliest alert further out.

Map bundles before you track parts. Record the OEM Bundle Map – Vendor Bundles – Master so a

bundle is one renewal decision with one anchor — never track child entitlements as if they renew   independently.

Decide, don't drift. Every alert ends in a documented keep / change / consolidate / drop decision

through the Renewal Decision Workflow – Per Contract – Standard; an auto-renew you reviewed is   fine, an auto-renew nobody saw is the failure mode.

Name an owner for every contract. Unrouted renewals stall; assign Owner and ProcurementLiaison

in the repository and keep the routing groups current.

Treat a deliberate lapse as a decision. Letting a contract drop is a valid outcome — but only when

the workflow confirmed nothing in production depends on it.

Pilot before portfolio. Prove one full cycle on a pilot product family and pass the gate before

expanding; the process should be boring before it is broad.

Reconcile cost every quarter. Use the cost rollup from SWRENEW-Report.ps1 to find over-licensing,

duplicate coverage inside bundles, and consolidation opportunities.

Keep the repository honest. Re-run SWRENEW-Validation.ps1 each cycle and close every renewal by

advancing RenewalDate; a stale repository quietly becomes useless.

Back up before you write. Always preview SWRENEW-Remediation.ps1 with -WhatIf and keep the

automatic CSV backup it creates, so repository edits are reversible.

# 8. Deliverables Summary — Software Renewals, Contracts & OEM Bundle Tracking

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | The renewal lifecycle, repository model, OEM bundle mapping, lead-time alerting, procurement workflow, benefits, and limits |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Asset Mgt) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps to build the repository, calendar, bundle map, alerts, and workflow |
| 5. Testing Guide | Validation procedures with a pilot pass/fail gate |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| SWRENEW-Discovery.ps1 | Seeds the repository from Microsoft Graph subscribed SKUs (where exposed) and reports an existing CSV repository's posture. Read-only. |
| SWRENEW-Validation.ps1 | Checks every repository record for the fields the renewal lifecycle needs. Read-only. |
| SWRENEW-Report.ps1 | Builds the renewal calendar (date-ordered, tiered due-soon) and a cost rollup. Read-only. |
| SWRENEW-Remediation.ps1 | Safe (default -WhatIf) fill of missing renewal records and advance of closed renewals; backs up the CSV first. |
| SWRENEW-Set-ScopeTargeting.ps1 | Builds the pilot and all-products renewal-owner routing groups. |

## Named artifacts produced

Contract & Entitlement Repository – All Products – Master

Renewal Calendar – All Products – Live

OEM Bundle Map – Vendor Bundles – Master

Lead-Time Alert Rules – Renewals – Tiered (T-120 / T-90 / T-60 / T-30)

Renewal Decision Workflow – Per Contract – Standard

Renewal Owners – Pilot Scope – Group and Renewal Owners – All Products – Group

## What the buyer receives

This implementation guide as a Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Every software renewal a planned decision — a live renewal calendar with tiered lead-time alerts, a contract and entitlement repository, OEM bundles mapped to one anchor, and a procurement workflow that routes each renewal to a named owner. No surprise auto-renewals, no lapses that break production.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## SWRENEW-Discovery.ps1

Purpose: Reads subscription/SKU data from Microsoft Graph where the product exposes it (e.g. Microsoft 365 subscribed SKUs) to seed a starter renewal repository CSV, and — when given an existing repository CSV — reports its posture (record count, how many are missing renewal dates, and the next renewals due). Read-only: it never edits an existing repository. HOW TO RUN Seed from Graph:   powershell -ExecutionPolicy Bypass -File .\SWRENEW-Discovery.ps1 -CsvPath .\renewals-seed.csv Report a CSV:      powershell -ExecutionPolicy Bypass -File .\SWRENEW-Discovery.ps1 -ExistingCsv .\repository.csv Graph seeding requires the Microsoft Graph PowerShell SDK and Organization.Read.All. EXPECTED RESULTS A starter CSV of subscribed SKUs (when -CsvPath is given) and/or a posture summary of an existing repository (record count, blank-renewal count, next renewals). .NOTES Software Asset Management — repeatable renewal/contract process. Read-only. #> [CmdletBinding()] param( [string]$CsvPath, [string]$ExistingCsv )

How to run: Seed from Graph:   powershell -ExecutionPolicy Bypass -File .\SWRENEW-Discovery.ps1 -CsvPath .\renewals-seed.csv Report a CSV:      powershell -ExecutionPolicy Bypass -File .\SWRENEW-Discovery.ps1 -ExistingCsv .\repository.csv Graph seeding requires the Microsoft Graph PowerShell SDK and Organization.Read.All. EXPECTED RESULTS A starter CSV of subscribed SKUs (when -CsvPath is given) and/or a posture summary of an existing repository (record count, blank-renewal count, next renewals). .NOTES Software Asset Management — repeatable renewal/contract process. Read-only. #> [CmdletBinding()] param( [string]$CsvPath, [string]$ExistingCsv )

## SWRENEW-Remediation.ps1

Purpose: Fixes two repository gaps the lifecycle depends on, safely: (1) inserts placeholder values for missing fields (a default NoticePeriodDays and AutoRenew=No) so incomplete records are visible and trackable pending confirmation, and (2) for renewals marked closed this cycle, advances RenewalDate by one term so the next cycle is scheduled. Runs in preview mode by default (-WhatIf); writes only when -WhatIf is removed, and backs up the CSV first. HOW TO RUN Preview (default):  powershell -ExecutionPolicy Bypass -File .\SWRENEW-Remediation.ps1 -CsvPath .\repository.csv -WhatIf Apply changes:      powershell -ExecutionPolicy Bypass -File .\SWRENEW-Remediation.ps1 -CsvPath .\repository.csv EXPECTED RESULTS With -WhatIf: a list of the changes that WOULD be made, no file written. Without -WhatIf: a timestamped backup is written next to the CSV, then the repository is updated and saved. .NOTES Software Asset Management — repeatable renewal/contract process. Default -WhatIf (safe). #> [CmdletBinding(SupportsShouldProcess, ConfirmImpact='Medium')] param( [Parameter(Mandatory)][string]$CsvPath, [int]$DefaultNoticePeriodDays = 30, [int]$TermMonths = 12 )

How to run: Preview (default):  powershell -ExecutionPolicy Bypass -File .\SWRENEW-Remediation.ps1 -CsvPath .\repository.csv -WhatIf Apply changes:      powershell -ExecutionPolicy Bypass -File .\SWRENEW-Remediation.ps1 -CsvPath .\repository.csv EXPECTED RESULTS With -WhatIf: a list of the changes that WOULD be made, no file written. Without -WhatIf: a timestamped backup is written next to the CSV, then the repository is updated and saved. .NOTES Software Asset Management — repeatable renewal/contract process. Default -WhatIf (safe). #> [CmdletBinding(SupportsShouldProcess, ConfirmImpact='Medium')] param( [Parameter(Mandatory)][string]$CsvPath, [int]$DefaultNoticePeriodDays = 30, [int]$TermMonths = 12 )

## SWRENEW-Report.ps1

Purpose: Produces the Renewal Calendar (date-ordered, with each upcoming renewal placed in a lead-time alert tier: T-120 / T-90 / T-60 / T-30) and a cost rollup (annual cost by vendor and total), from the Contract & Entitlement Repository CSV. OEM bundles are collapsed to one row per BundleId so a bundle is a single renewal decision. Read-only: it never edits the repository. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\SWRENEW-Report.ps1 -CsvPath .\repository.csv -OutDir .\reports EXPECTED RESULTS Two CSVs in -OutDir: renewal-calendar.csv (sorted by RenewalDate, with an AlertTier column) and cost-rollup.csv (annual cost by vendor + grand total). A console summary of due-soon counts per tier and the grand total cost. .NOTES Software Asset Management — repeatable renewal/contract process. Read-only. #> [CmdletBinding()] param( [Parameter(Mandatory)][string]$CsvPath, [string]$OutDir = '.\reports' )

How to run: powershell -ExecutionPolicy Bypass -File .\SWRENEW-Report.ps1 -CsvPath .\repository.csv -OutDir .\reports EXPECTED RESULTS Two CSVs in -OutDir: renewal-calendar.csv (sorted by RenewalDate, with an AlertTier column) and cost-rollup.csv (annual cost by vendor + grand total). A console summary of due-soon counts per tier and the grand total cost. .NOTES Software Asset Management — repeatable renewal/contract process. Read-only. #> [CmdletBinding()] param( [Parameter(Mandatory)][string]$CsvPath, [string]$OutDir = '.\reports' )

## SWRENEW-Set-ScopeTargeting.ps1

Purpose: Derives the renewal-owner routing from the Contract & Entitlement Repository CSV and writes two routing artifacts used to send lead-time alerts to the right person: - "Renewal Owners - Pilot Scope - Group"  (contracts in the pilot product family) - "Renewal Owners - All Products - Group"  (every contract with an owner) Each group maps Owner -> the contracts they are responsible for. Optionally creates matching Microsoft Entra security groups via Graph for alert distribution. HOW TO RUN CSV routing only:   powershell -ExecutionPolicy Bypass -File .\SWRENEW-Set-ScopeTargeting.ps1 -CsvPath .\repository.csv -PilotProductFamily "Adobe" -OutDir .\reports Also create Entra groups: add -CreateEntraGroups  (requires Group.ReadWrite.All) EXPECTED RESULTS Two CSV routing files in -OutDir (pilot and all-products), each listing Owner, contracts, and contract count. With -CreateEntraGroups, the two named security groups are created if missing. .NOTES Software Asset Management — repeatable renewal/contract process. #> [CmdletBinding()] param( [Parameter(Mandatory)][string]$CsvPath, [string]$PilotProductFamily, [string]$OutDir = '.\reports', [switch]$CreateEntraGroups )

How to run: CSV routing only:   powershell -ExecutionPolicy Bypass -File .\SWRENEW-Set-ScopeTargeting.ps1 -CsvPath .\repository.csv -PilotProductFamily "Adobe" -OutDir .\reports Also create Entra groups: add -CreateEntraGroups  (requires Group.ReadWrite.All) EXPECTED RESULTS Two CSV routing files in -OutDir (pilot and all-products), each listing Owner, contracts, and contract count. With -CreateEntraGroups, the two named security groups are created if missing. .NOTES Software Asset Management — repeatable renewal/contract process. #> [CmdletBinding()] param( [Parameter(Mandatory)][string]$CsvPath, [string]$PilotProductFamily, [string]$OutDir = '.\reports', [switch]$CreateEntraGroups )

## SWRENEW-Validation.ps1

Purpose: Checks every record in the Contract & Entitlement Repository CSV for the required fields (RenewalDate, NoticePeriodDays, AutoRenew, Quantity, AnnualCost) and valid ISO dates, and reports which contracts are incomplete. Read-only: it never edits the repository. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\SWRENEW-Validation.ps1 -CsvPath .\repository.csv EXPECTED RESULTS "REPOSITORY COMPLETE" (exit 0) when every record has all required fields and valid dates; otherwise a per-contract list of what is missing (exit 1). .NOTES Software Asset Management — repeatable renewal/contract process. Read-only. #> [CmdletBinding()] param( [Parameter(Mandatory)][string]$CsvPath )

How to run: powershell -ExecutionPolicy Bypass -File .\SWRENEW-Validation.ps1 -CsvPath .\repository.csv EXPECTED RESULTS "REPOSITORY COMPLETE" (exit 0) when every record has all required fields and valid dates; otherwise a per-contract list of what is missing (exit 1). .NOTES Software Asset Management — repeatable renewal/contract process. Read-only. #> [CmdletBinding()] param( [Parameter(Mandatory)][string]$CsvPath )