Workspace ONE to Intune — Windows Device Migration

Implementation Solution Guide

Version 1.0.0    ·    2026-06-29

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Workspace ONE to Intune (Windows Device Migration)

Migrating Windows endpoints off Workspace ONE is risky in three specific ways: a device can end up managed by *neither* platform, managed by *both* at once, or re-enrolled into Intune *without* the configuration, compliance, and access it had before. Any of those breaks users or weakens security.

This is a complete, deploy-it-today package for the repeatable Workspace ONE to Intune Windows device migration: prepare identity and enrollment, build configuration and compliance parity in Intune, unenroll from Workspace ONE and enroll to Intune in controlled rings, and validate every device before moving to the next ring. It is written for an administrator with no prior migration experience.

## What you get

A plain-language Solution Overview of the migration model — unenroll from Workspace ONE, Entra

join, automatic enrollment to Intune, configuration and compliance parity, Conditional Access   continuity, and the ringed cutover that avoids dual management.

A Requirements Guide with Verify and Implement-if-missing for every prerequisite.

An Implementation Guide of precise, ordered Intune and Entra steps in the required sequence.

Five PowerShell scripts for migration-readiness discovery, per-device enrollment and parity

validation, a migration status and compliance report, safe remediation of dual or failed   enrollment, and a migration-ring group builder.

Testing and Troubleshooting guides with explicit pass/fail gates.

## What this delivers

A ringed cutover built on named, reusable artifacts: a Parity Configuration – Windows – Migration that recreates the source settings in Intune, a Compliance Policy – Windows – Migration that mirrors the source compliance bar, Conditional Access continuity so access never depends on the old MDM, and two rings — Migration Ring – Pilot – Windows and Migration Ring – Broad – Windows — that move devices in safe, validated waves.

## The deployment model

Assess → Configure → Pilot → Validate → Expand, with a pilot-ring gate and a documented rollback.

## Outcome

Windows devices moved from Workspace ONE to Intune — re-enrolled with full configuration and compliance parity, access uninterrupted, none left dual- or un-managed — proven on a pilot ring before you scale.

# 1. Solution Overview — Workspace ONE to Intune (Windows Device Migration)

## What this migration is

This solution moves managed Windows devices from VMware Workspace ONE UEM to Microsoft Intune. Each device is cleanly removed from Workspace ONE management, joined to (or confirmed in) Microsoft Entra ID, and enrolled into Intune via Windows automatic enrollment — landing the same configuration, compliance posture, and access it had before. The work is done in controlled rings so that risk is contained to a small pilot before the fleet moves.

## Why it is done this way (the *why* — this section only)

A Windows device can only have one MDM authority at a time. If you enroll into Intune without first removing Workspace ONE, you risk *dual management* — two MDMs fighting over the same settings, producing unpredictable policy, broken compliance reporting, and confused users. If you remove Workspace ONE without a confirmed Intune enrollment path, you risk an *unmanaged* device with no policy and no compliance signal. And if you re-enroll without first rebuilding the device's configuration and compliance in Intune, the device loses settings it depended on and may fail Conditional Access, locking the user out of corporate resources.

The repeatable way removes all three risks in order:

Build configuration and compliance parity in Intune *first*, so the target is ready before any

device moves.

Make access depend on Entra ID and Intune compliance — not on Workspace ONE — *before* cutover,

so removing the old MDM never breaks sign-in.

Cut over in rings, unenrolling from Workspace ONE and enrolling into Intune one wave at a time,

validating each device before the next ring begins.

## How it works

The target is prepared: Entra ID, Intune licensing, and Windows automatic enrollment are confirmed,

and a Parity Configuration – Windows – Migration and Compliance Policy – Windows – Migration    are built in Intune to match the Workspace ONE baseline.

Conditional Access is set so corporate access requires a compliant, Entra-joined device — call this

Conditional Access Continuity – Windows – Migration — independent of Workspace ONE.

Devices are grouped: Group – Migration Pilot – Windows (a few representative devices) and

Group – Migration Broad – Windows (the rest), with parity and compliance assigned to both up    front so policy is waiting when each device enrolls.

Pilot devices unenroll from Workspace ONE (the unenrollment is performed per VMware's Workspace ONE

documentation — see the vendor note below), join Entra ID, and enroll into Intune automatically.

Each migrated device is validated — enrollment state, parity configuration applied, compliance

green, access working — using the included scripts.

Once the pilot passes its gate, the broad ring follows the same path; remediation handles any

device left dual- or un-managed.

## The named artifacts (used verbatim throughout)

Parity Configuration – Windows – Migration — the Intune configuration profile(s) that recreate the

Workspace ONE Windows settings in the target.

Compliance Policy – Windows – Migration — the Intune compliance policy that mirrors the source

compliance bar (e.g. encryption, firewall, minimum OS).

Conditional Access Continuity – Windows – Migration — the Conditional Access policy that ties

access to a compliant, Entra-joined Windows device.

Migration Ring – Pilot – Windows and Migration Ring – Broad – Windows — the cutover waves.

Group – Migration Pilot – Windows, Group – Migration Broad – Windows — the Entra security groups

the rings target.

Group – Workspace ONE Managed – Windows — the inventory/exclusion group of devices still on the

source, used to track progress and scope assignments.

## What you control

The parity target (which Workspace ONE Windows settings are recreated in Intune).

The compliance bar carried over to Intune.

The Conditional Access policy that keeps access continuous through cutover.

Ring membership and the order/pace of the cutover.

## Vendor boundary (read this)

Workspace ONE internals — how to unenroll a Windows device, retire/wipe behavior, the Workspace ONE UEM console navigation, and any Workspace ONE Intelligent Hub steps — are owned by VMware and are deferred to the official VMware Workspace ONE documentation. This solution gives exact navigation for the Intune and Entra side and flags each point where a Workspace ONE action is required.

## Limitations (be honest with buyers)

Parity is a *recreation*, not an export/import — Workspace ONE profiles do not convert to Intune

profiles; you rebuild the equivalent settings in Intune.

A device cannot be Intune-enrolled while Workspace ONE still holds MDM authority; the unenroll step

is a hard prerequisite for each device.

User-driven steps (sign-in, restart) may be required during cutover depending on your join method;

plan communications accordingly.

## The deployment model

Build parity + compliance + Conditional Access continuity → group into rings → unenroll from Workspace ONE + enroll to Intune by ring → validate each device → expand. Standard model: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Workspace ONE to Intune (Windows Device Migration)

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites (Entra tenant, Intune licensing, source access, inventory, enrollment prerequisites, pilot/wave structure, change control) are in global-requirements-migrations.md — confirm those first; the requirements below are specific to the Workspace ONE to Intune Windows device migration.

## 2.1 Windows automatic enrollment (MDM user scope)

Description: Intune Windows automatic enrollment is enabled so an Entra-joining Windows device enrolls into Intune without manual MDM setup. Why: Migrated devices must enroll into Intune the moment they join Entra; without automatic enrollment each device needs manual enrollment, which does not scale and leaves gaps. Verify: Intune admin center → Devices > Windows > Windows enrollment > Automatic enrollment; confirm MDM user scope is All (or the migration users' group). Run WS1WIN-Validation.ps1 on a test device to confirm it enrolls after join. Implement: In Automatic enrollment, set MDM user scope to All (or scope it to the migration group) and save. MAM user scope can stay None for device migration.

## 2.2 Source MDM removed before Intune enrollment (no dual management)

Description: Each in-scope Windows device is fully unenrolled from Workspace ONE before (or as part of) its Intune enrollment, so only one MDM authority exists. Why: Windows allows one MDM enrollment; a device still held by Workspace ONE cannot cleanly enroll in Intune, and a device in both is dual-managed with conflicting policy. Verify: Run WS1WIN-Discovery.ps1 — it reports the device's current MDM enrollment(s) and flags a Workspace ONE provider or a second enrollment alongside Intune. Implement: Unenroll from Workspace ONE per the official VMware Workspace ONE documentation (the unenroll/retire action is a VMware-owned step). For devices left in a dual or failed state, run WS1WIN-Remediation.ps1 (defaults to -WhatIf).

## 2.3 Parity target defined from the Workspace ONE baseline

Description: A documented list of the Workspace ONE Windows settings in scope (security baseline, configuration profiles, certificates, Wi-Fi/VPN, restrictions) that must be recreated in Intune. Why: Parity is a recreation in Intune — you cannot validate parity without first knowing exactly what the source enforced. Verify: You can produce the Workspace ONE Windows configuration export/inventory for the scope (see global G3/G4). The parity list is written and reviewed. Implement: Inventory the source configuration per VMware documentation, then map each setting to its Intune equivalent in Parity Configuration – Windows – Migration (built in the Implementation Guide).

## 2.4 Intune configuration profile(s) for parity

Description: The Intune configuration that recreates the source Windows settings — named Parity Configuration – Windows – Migration. Why: A migrated device must land the same settings it had under Workspace ONE, or users lose function and security drops. Verify: Intune → Devices > Windows > Configuration; the Parity Configuration – Windows – Migration profile(s) exist and are assigned to Group – Migration Pilot – Windows and Group – Migration Broad – Windows. Run WS1WIN-Validation.ps1 on a migrated device to confirm the profile reports as applied. Implement: Build the profile(s) in the Implementation Guide (Step 3) from the parity target in 2.3.

## 2.5 Intune compliance policy for parity

Description: An Intune Windows compliance policy mirroring the source compliance bar — named Compliance Policy – Windows – Migration. Why: Conditional Access continuity depends on Intune compliance; without it, migrated devices are "not evaluated" and may be blocked. Verify: Intune → Devices > Compliance; Compliance Policy – Windows – Migration exists and is assigned to both migration groups. WS1WIN-Report.ps1 shows migrated devices as compliant. Implement: Build the compliance policy in the Implementation Guide (Step 4).

## 2.6 Conditional Access continuity

Description: A Conditional Access policy — Conditional Access Continuity – Windows – Migration — that grants access only to a compliant, Entra-joined Windows device, independent of Workspace ONE. Why: If access ever depends on the Workspace ONE state, removing the source MDM breaks sign-in. Tying access to Entra + Intune compliance makes cutover safe. Verify: Entra → Protection > Conditional Access; the policy exists, targets the migration users, and requires device compliance. Confirm a migrated, compliant device can sign in. Implement: Build/confirm the policy in the Implementation Guide (Step 5); start in report-only and move to On after pilot validation.

## 2.7 Migration groups

Description: Two Entra security groups — Group – Migration Pilot – Windows and Group – Migration Broad – Windows — plus an inventory/exclusion group Group – Workspace ONE Managed – Windows. Why: Rings target groups; the inventory group tracks what is still on the source and scopes assignments cleanly. Verify: Entra → Groups; the three groups exist with the expected members. Run WS1WIN-Set-MigrationRingTargeting.ps1 (defaults to -WhatIf) to preview membership. Implement: Create the groups in the Implementation Guide (Step 2) / with WS1WIN-Set-MigrationRingTargeting.ps1.

## 2.8 Supported Windows build and Entra join method

Description: In-scope devices run a supported Windows 10/11 build and can join Entra ID (Entra join, or Hybrid Entra join if you keep on-prem AD). Why: Automatic enrollment and modern compliance require a supported build and a working Entra join. Verify: winver; run WS1WIN-Discovery.ps1 (reports OS build and current join state). Implement: Patch/upgrade to a supported build; configure Entra join (or Hybrid join) per your identity model before cutover.

__________________________________________________

## Checklist

Global Migrations requirements confirmed (global-requirements-migrations.md)

Windows automatic enrollment enabled — WS1WIN-Validation.ps1

Source MDM removal path confirmed; no dual management — WS1WIN-Discovery.ps1

Parity target documented from the Workspace ONE baseline

Parity Configuration – Windows – Migration built and assigned

Compliance Policy – Windows – Migration built and assigned

Conditional Access Continuity – Windows – Migration in place

Group – Migration Pilot – Windows / Group – Migration Broad – Windows / Group – Workspace ONE Managed – Windows created

Supported Windows build and Entra join method confirmed — WS1WIN-Discovery.ps1

# 3. Implementation Guide — Workspace ONE to Intune (Windows Device Migration)

Follow these steps in order. Intune steps are in the Microsoft Intune admin center (https://intune.microsoft.com); identity and Conditional Access steps are in the Microsoft Entra admin center (https://entra.microsoft.com). Workspace ONE actions are flagged and deferred to the official VMware Workspace ONE documentation.

Model: Build the target (parity + compliance + Conditional Access continuity) first, group devices into rings, then cut over ring by ring — unenroll from Workspace ONE, enroll to Intune, validate — pilot before broad. Deployment model: Assess → Configure → Pilot → Validate → Expand.

## Step 1 — Confirm identity and enrollment (Assess)

Entra → Identity > Overview — confirm the target tenant (global G1).

Intune → Devices > Windows > Windows enrollment > Automatic enrollment — confirm MDM user scope is

All or the migration users' group (requirement 2.1).

Confirm each in-scope device's join method (Entra join or Hybrid Entra join) is working and the OS

build is supported — run WS1WIN-Discovery.ps1 against the scope.

Confirm you have the Workspace ONE Windows configuration inventory (global G3/G4) and a written

parity target (requirement 2.3).

## Step 2 — Create the migration groups

Entra → Groups > New group → Type Security → Name Group – Migration Pilot – Windows (a few

representative devices/users). Create.

Repeat for Group – Migration Broad – Windows (the rest of the fleet).

Repeat for Group – Workspace ONE Managed – Windows (the inventory/exclusion group of devices still

on the source).

You can preview/seed membership with WS1WIN-Set-MigrationRingTargeting.ps1 (defaults to -WhatIf).

## Step 3 — Build the parity configuration in Intune

Intune → Devices > Windows > Configuration > Create > New policy.

Platform Windows 10 and later; profile type Settings catalog (or the template that matches each

source setting). Create.

Name Parity Configuration – Windows – Migration. Next.

Add the settings that recreate the Workspace ONE Windows baseline from your parity target

(requirement 2.3) — for example encryption/BitLocker, firewall, restrictions, Wi-Fi/VPN, and    certificates. Build additional profiles under the same name with a suffix    (Parity Configuration – Windows – Migration (Wi-Fi)) if one profile type cannot hold them all.

Next > Assignments > Add groups → add Group – Migration Pilot – Windows and

Group – Migration Broad – Windows. Next > Create.

Why assign both groups now: policy is then waiting for each device the instant it enrolls, so a migrated device lands parity immediately rather than sitting unconfigured.

## Step 4 — Build the compliance policy in Intune

Intune → Devices > Compliance > Create policy. Platform Windows 10 and later. Create.

Name Compliance Policy – Windows – Migration. Next.

Set the compliance rules to mirror the source bar (e.g. BitLocker required, firewall on, minimum OS

version, Defender). Next.

Actions for noncompliance — keep the default Mark device noncompliant immediately for the pilot

so you see real status; add a user email if desired. Next.

Assignments > Add groups → Group – Migration Pilot – Windows and

Group – Migration Broad – Windows. Next > Create.

## Step 5 — Establish Conditional Access continuity

Entra → Protection > Conditional Access > Policies > New policy.

Name Conditional Access Continuity – Windows – Migration.

Users → the migration users (or a group containing them).

Target resources → the corporate apps/resources users must keep reaching.

Conditions > Device platforms → include Windows.

Grant → Grant access → check Require device to be marked as compliant.

Enable policy → start in Report-only. Create.

After the pilot validates (Step 8), switch the policy to On.

This makes access depend on Entra + Intune compliance, not on Workspace ONE — so unenrolling the source MDM never breaks sign-in.

## Step 6 — Pilot cutover: unenroll from Workspace ONE

For each device in Group – Migration Pilot – Windows, unenroll the device from Workspace ONE.

This is a VMware-owned action — perform the unenroll/retire per the official VMware Workspace    ONE documentation; do not improvise the source-side steps.

After unenroll, confirm the device no longer reports a Workspace ONE MDM enrollment — run

WS1WIN-Discovery.ps1 (it flags a remaining Workspace ONE provider or a dual enrollment).

## Step 7 — Pilot cutover: join Entra and enroll to Intune

Ensure the device is Entra-joined (or Hybrid Entra-joined per your model). For a user-driven Entra

join: Settings > Accounts > Access work or school > Connect > Join this device to Microsoft Entra    ID, then sign in and restart if prompted.

With automatic enrollment enabled (Step 1), the device enrolls into Intune on join. Confirm in

Intune → Devices > Windows > Windows devices that the device appears as managed by Intune.

Trigger a sync if needed: Settings > Accounts > Access work or school > (account) > Info > Sync.

Run WS1WIN-Validation.ps1 on the device to confirm: single MDM authority (Intune), parity profile

applied, compliance evaluated.

## Step 8 — Validate the pilot (pilot-ring gate)

Run WS1WIN-Validation.ps1 per migrated pilot device → confirms single-MDM, parity applied,

compliant.

Run WS1WIN-Report.ps1 → fleet view of migration status, MDM authority, and compliance from

Microsoft Graph.

Confirm a migrated, compliant pilot device can sign in to the Conditional Access target resources.

Complete the Testing Guide. **Do not proceed to the broad ring until every pilot device passes the

gate** (single-MDM, parity applied, compliant, access working). If a device is stuck dual- or    un-managed, run WS1WIN-Remediation.ps1 (defaults to -WhatIf; review, then re-run with    -WhatIf:$false).

Rollback note: if the pilot fails, the documented rollback (global G7) is to re-enroll the affected devices into Workspace ONE per VMware documentation and revert the Conditional Access policy to Report-only. The parity and compliance objects can stay in place; they affect only migrated devices.

## Step 9 — Turn Conditional Access continuity On

Once the pilot passes, Entra → Conditional Access → open

Conditional Access Continuity – Windows – Migration → set Enable policy to On → Save.

## Step 10 — Expand to the broad ring

Move devices from Group – Workspace ONE Managed – Windows into Group – Migration Broad – Windows

in waves (use WS1WIN-Set-MigrationRingTargeting.ps1, -WhatIf first).

For each wave, repeat Steps 6–8: unenroll from Workspace ONE (VMware), Entra join + Intune enroll,

validate. Parity, compliance, and Conditional Access are already assigned, so each device lands    configured and protected.

Re-run WS1WIN-Report.ps1 each wave to confirm progress and catch laggards; remediate dual/failed

devices with WS1WIN-Remediation.ps1.

When Group – Workspace ONE Managed – Windows is empty, the migration is complete; decommission the

source per global G7.

__________________________________________________

### Order of operations

Confirm identity/enrollment → create groups → build parity config → build compliance → Conditional Access continuity → pilot unenroll (VMware) → pilot Entra join + Intune enroll → validate pilot (gate) → CA On → expand broad by wave → validate → decommission source

# 5. Testing Guide — Workspace ONE to Intune (Windows Device Migration)

Run after the pilot ring cuts over (Implementation Step 8) and again for each broad wave. The goal of every test is to prove the device is managed by only Intune, has parity, is compliant, and keeps access.

## Test 1 — Source MDM removed (no Workspace ONE)

Do: On a migrated device run WS1WIN-Discovery.ps1; in Intune check Devices > Windows > Windows devices for the device. Expected: No Workspace ONE MDM enrollment remains; the device shows a single MDM authority.

## Test 2 — Enrolled in Intune (single authority)

Do: Run WS1WIN-Validation.ps1 on the device. Expected: Exactly one MDM enrollment, and it is Intune; no dual-enrollment warning.

## Test 3 — Parity configuration applied

Do: Intune → Devices > Windows > Configuration → Parity Configuration – Windows – Migration → Device status; and run WS1WIN-Validation.ps1. Expected: The device reports the parity profile(s) as Succeeded/applied; key settings match the Workspace ONE baseline.

## Test 4 — Compliance green

Do: Intune → Devices > Compliance > Compliance Policy – Windows – Migration > Device status; and run WS1WIN-Report.ps1. Expected: The migrated device is Compliant (not Not evaluated / Not compliant).

## Test 5 — Conditional Access continuity (access works)

Do: From the migrated, compliant device sign in to a Conditional Access target resource. Expected: Access is granted; Conditional Access Continuity – Windows – Migration shows the device satisfied the compliant device grant. The Entra sign-in log confirms the policy applied.

## Test 6 — No dual management across the ring

Do: Run WS1WIN-Report.ps1 for the whole ring. Expected: No device appears with both a Workspace ONE and an Intune enrollment; none appear unmanaged.

## Test 7 — Ring targeting correct

Do: Run WS1WIN-Set-MigrationRingTargeting.ps1 with -WhatIf and review the report. Expected: Pilot members are in Group – Migration Pilot – Windows; broad members in Group – Migration Broad – Windows; un-migrated devices remain in Group – Workspace ONE Managed – Windows.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass (gate before broad) | Tests 1–5 pass for every device in Migration Ring – Pilot – Windows; no device dual- or un-managed (Test 6) |
| Broad wave pass | Tests 1–4 and 6 pass for the wave before the next wave begins; access (Test 5) spot-checked |
| Migration complete | Group – Workspace ONE Managed – Windows empty; all devices single-MDM (Intune), parity applied, compliant |

# 6. Troubleshooting Guide — Workspace ONE to Intune (Windows Device Migration)

Use WS1WIN-Discovery.ps1 / WS1WIN-Validation.ps1 for device state, WS1WIN-Report.ps1 for fleet status, and WS1WIN-Remediation.ps1 (defaults to -WhatIf) for safe fixes to dual/failed enrollment. Workspace ONE-side actions (unenroll/retire) are deferred to the official VMware Workspace ONE documentation.

## A. Dual management (managed by both)

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Device shows both a Workspace ONE and an Intune enrollment | Enrolled in Intune before Workspace ONE was fully removed | Unenroll from Workspace ONE per VMware docs, then run WS1WIN-Remediation.ps1 to clear the stale enrollment and resync; confirm with WS1WIN-Discovery.ps1 |
| Conflicting/flapping policy on the device | Two MDM authorities | Resolve to single MDM (Intune) as above; re-validate parity with WS1WIN-Validation.ps1 |

## B. Device left unmanaged

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Removed from Workspace ONE but never appears in Intune | Automatic enrollment off, or device not Entra-joined | Confirm Devices > Windows > Windows enrollment > Automatic enrollment MDM user scope; ensure Entra join; trigger enroll/sync; run WS1WIN-Remediation.ps1 |
| Device enrolled but no policy | Not a member of a migration group | Add to Group – Migration Pilot – Windows / Group – Migration Broad – Windows (use WS1WIN-Set-MigrationRingTargeting.ps1); sync |

## C. Parity not applied

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Migrated device missing settings it had under Workspace ONE | Parity Configuration – Windows – Migration not assigned to the device's group, or a setting was not recreated | Confirm assignment to both migration groups; check the parity target covers the setting; sync and re-run WS1WIN-Validation.ps1 |
| Profile shows Error/Conflict in Intune | Conflicting profile or unsupported setting | Open Configuration > Parity Configuration – Windows – Migration > Device status; resolve the conflicting policy; re-sync |

## D. Compliance stuck

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Device Not evaluated | Compliance policy not assigned, or device just enrolled | Confirm Compliance Policy – Windows – Migration assignment; allow a policy cycle; sync; re-check WS1WIN-Report.ps1 |
| Device Not compliant | A compliance rule is failing (e.g. BitLocker, firewall) | Identify the failing rule in Compliance > … > Device status; remediate the setting via the parity profile; re-evaluate |

## E. Access broken after cutover

Confirm the user/device is in scope of Conditional Access Continuity – Windows – Migration and the

device is Compliant — a non-compliant device will be blocked by the require compliant device   grant. Check the Entra sign-in log for the policy result.

If you switched the policy to On before the device was compliant, return it to Report-only,

bring the device compliant, then re-enable.

## F. Enrollment fails on a specific device

Run WS1WIN-Discovery.ps1 — confirm the source MDM is gone, the OS build is supported, and Entra

join succeeded. A leftover Workspace ONE enrollment is the most common blocker; remove it per VMware   docs first.

## G. Diagnostics quick reference

dsregcmd /status                # Entra join + MDM enrollment state
Get-ChildItem 'HKLM:\SOFTWARE\Microsoft\Enrollments' -Recurse -EA SilentlyContinue   # enrollment(s)
Get-ScheduledTask -TaskPath '\Microsoft\Windows\EnterpriseMgmt\*' -EA SilentlyContinue  # MDM sync tasks

## H. When to escalate

For Workspace ONE unenroll/retire behavior that will not complete, escalate to VMware Workspace ONE

support per their documentation — those internals are outside this solution's scope.

For Intune enrollment that still fails after the source MDM is confirmed gone, the build is

supported, Entra join succeeded, and a sync has run, collect dsregcmd /status output and open a   Microsoft support case.

# 7. Best Practices — Workspace ONE to Intune (Windows Device Migration)

Build the target before you move a device. Have Parity Configuration – Windows – Migration,

Compliance Policy – Windows – Migration, and Conditional Access Continuity – Windows – Migration   in place and assigned to both rings *first*, so every device lands configured, compliant, and able to   sign in the moment it enrolls.

Never dual-manage. A Windows device has one MDM authority — unenroll from Workspace ONE (per

VMware documentation) before, or as part of, Intune enrollment. Run WS1WIN-Discovery.ps1 to catch   any device still held by the source.

Make access depend on Entra + Intune, not Workspace ONE. Tying Conditional Access to a compliant,

Entra-joined device means removing the old MDM never breaks sign-in.

Always pilot, always ring. Move Migration Ring – Pilot – Windows first and hold the gate; only

expand to Migration Ring – Broad – Windows after every pilot device passes. This catches a parity   or compliance gap on a handful of devices instead of the fleet.

Hold the pilot-ring gate honestly. Single-MDM, parity applied, compliant, access working — all

four, every pilot device. A partial pass is a fail.

Keep a written rollback. Re-enroll to Workspace ONE (VMware) and revert Conditional Access to

report-only is the documented fallback; confirm it before cutover (global G7).

Validate per device, not per ring. Run WS1WIN-Validation.ps1 on each migrated device; a ring

is only as migrated as its worst device.

Track what is left. Keep Group – Workspace ONE Managed – Windows accurate; the migration is

done when it is empty. Use WS1WIN-Report.ps1 each wave to chase laggards.

Recreate, don't expect to import. Workspace ONE profiles do not convert to Intune — map each

source setting to its Intune equivalent in the parity target and verify with   WS1WIN-Validation.ps1.

Communicate cutover to users. A short note about the sign-in/restart and what "managed by your

organization" means dramatically reduces tickets.

Reuse the names verbatim. The same artifact names across config, compliance, Conditional Access,

groups, and scripts make the process auditable and repeatable for the next wave and the next estate.

# 8. Deliverables Summary — Workspace ONE to Intune (Windows Device Migration)

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | The migration model, the *why* (no dual/un-managed, parity, access continuity), named artifacts, vendor boundary, limitations |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Migrations) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered Entra + Intune steps; Workspace ONE actions flagged to VMware docs |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| WS1WIN-Discovery.ps1 | Read-only. Reports OS build, Entra/join state, and current MDM enrollment(s); flags a Workspace ONE provider or dual enrollment |
| WS1WIN-Validation.ps1 | Read-only. Per-device check: single MDM (Intune), parity profile applied, compliance evaluated |
| WS1WIN-Report.ps1 | Read-only. Fleet migration status, MDM authority, and compliance via Microsoft Graph |
| WS1WIN-Remediation.ps1 | Safe remediation (defaults to -WhatIf) of dual/failed enrollment — forces MDM sync and resolves a stuck enrollment state |
| WS1WIN-Set-MigrationRingTargeting.ps1 | Builds/updates the migration-ring Entra groups and previews membership (defaults to -WhatIf) |

## Named artifacts (created during implementation, reused verbatim)

| Artifact | Scope · Stage |
| --- | --- |
| Parity Configuration – Windows – Migration | Intune configuration profile(s) — Windows — Migration |
| Compliance Policy – Windows – Migration | Intune compliance policy — Windows — Migration |
| Conditional Access Continuity – Windows – Migration | Entra Conditional Access policy — Windows — Migration |
| Migration Ring – Pilot – Windows / Migration Ring – Broad – Windows | Cutover waves |
| Group – Migration Pilot – Windows / Group – Migration Broad – Windows / Group – Workspace ONE Managed – Windows | Entra security groups |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Windows devices moved from Workspace ONE to Intune — re-enrolled with full configuration and compliance parity, access uninterrupted, none left dual- or un-managed — proven on a pilot ring before you scale.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## WS1WIN-Discovery.ps1

Purpose: Reports the device's OS build, Entra join state, and current MDM enrollment(s). Flags a remaining Workspace ONE (AirWatch) MDM provider and any dual enrollment alongside Intune — the #1 blocker to a clean migration. Read-only: changes nothing. HOW TO RUN Elevated on the device: powershell -ExecutionPolicy Bypass -File .\WS1WIN-Discovery.ps1 EXPECTED RESULTS OS build, Entra/MDM join state (dsregcmd), the list of MDM enrollments with their provider, and a WARNING if Workspace ONE is still present or the device is dual- or un-managed. .NOTES Workplace Marketplace — Migrations. Read-only. Workspace ONE unenroll is a VMware-owned action. #> [CmdletBinding()] param()

How to run: Elevated on the device: powershell -ExecutionPolicy Bypass -File .\WS1WIN-Discovery.ps1 EXPECTED RESULTS OS build, Entra/MDM join state (dsregcmd), the list of MDM enrollments with their provider, and a WARNING if Workspace ONE is still present or the device is dual- or un-managed. .NOTES Workplace Marketplace — Migrations. Read-only. Workspace ONE unenroll is a VMware-owned action. #> [CmdletBinding()] param()

## WS1WIN-Remediation.ps1

Purpose: Helps a device end up managed by Intune ONLY. It (1) reports the current MDM enrollment(s) and flags a remaining Workspace ONE provider, (2) triggers an Entra/MDM auto-enroll + sync so a clean Intune enrollment can complete or re-apply, and (3) kicks the MDM sync scheduled task so policy re-evaluates. Defaults to -WhatIf: it shows what it WOULD do and changes nothing until you re-run with -WhatIf:$false.

How to run: Preview (safe, default):   powershell -ExecutionPolicy Bypass -File .\WS1WIN-Remediation.ps1 Apply:                     powershell -ExecutionPolicy Bypass -File .\WS1WIN-Remediation.ps1 -WhatIf:$false Run elevated on the affected device. EXPECTED RESULTS In -WhatIf: a report of enrollments and the actions that would run. Applied: an MDM auto-enroll + sync requested; re-run WS1WIN-Validation.ps1 after a policy cycle. .NOTES Workplace Marketplace — Migrations. Defaults to -WhatIf. Workspace ONE unenroll deferred to VMware. #> [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='High')] param() # Default to WhatIf unless the caller explicitly turns it off. if (-not $PSBoundParameters.ContainsKey('WhatIf')) { $WhatIfPreference = $true }

## WS1WIN-Report.ps1

Purpose: Produces a fleet-wide view of the Workspace ONE to Intune Windows migration from Microsoft Graph: which Windows devices are managed by Intune, their management/ownership and compliance state, and the migration-ring group membership — so you can track progress and catch laggards. Read-only against Graph: changes nothing. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\WS1WIN-Report.ps1 Requires the Microsoft Graph PowerShell SDK and: DeviceManagementManagedDevices.Read.All, Group.Read.All EXPECTED RESULTS A per-device table (name, OS, managementAgent, compliance) for Windows devices, a summary count by compliance state, and the member counts of the migration groups. .NOTES Workplace Marketplace — Migrations. Read-only against Graph. #> [CmdletBinding()] param( [string]$PilotGroup = 'Group - Migration Pilot - Windows', [string]$BroadGroup = 'Group - Migration Broad - Windows', [string]$SourceGroup = 'Group - Workspace ONE Managed - Windows' )

How to run: powershell -ExecutionPolicy Bypass -File .\WS1WIN-Report.ps1 Requires the Microsoft Graph PowerShell SDK and: DeviceManagementManagedDevices.Read.All, Group.Read.All EXPECTED RESULTS A per-device table (name, OS, managementAgent, compliance) for Windows devices, a summary count by compliance state, and the member counts of the migration groups. .NOTES Workplace Marketplace — Migrations. Read-only against Graph. #> [CmdletBinding()] param( [string]$PilotGroup = 'Group - Migration Pilot - Windows', [string]$BroadGroup = 'Group - Migration Broad - Windows', [string]$SourceGroup = 'Group - Workspace ONE Managed - Windows' )

## WS1WIN-Set-MigrationRingTargeting.ps1

Purpose: Ensures the migration ring groups exist in Microsoft Entra ID and previews/sets membership for the ringed cutover: "Group - Migration Pilot - Windows" "Group - Migration Broad - Windows" "Group - Workspace ONE Managed - Windows"   (inventory/source) Given a list of pilot device names, it shows which devices would move into the pilot group (and out of the source group). Defaults to -WhatIf: it reports the planned changes and creates/changes nothing until you re-run with -WhatIf:$false. HOW TO RUN Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\WS1WIN-Set-MigrationRingTargeting.ps1 -PilotDeviceNames PC01,PC02 Apply: powershell -ExecutionPolicy Bypass -File .\WS1WIN-Set-MigrationRingTargeting.ps1 -PilotDeviceNames PC01,PC02 -WhatIf:$false Requires the Microsoft Graph PowerShell SDK and: Group.ReadWrite.All, Device.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS Confirmation that the three groups exist (created in apply mode if missing), and a preview/ application of pilot-device membership. Read WS1WIN-Report.ps1 afterwards to see counts. .NOTES Workplace Marketplace — Migrations. Defaults to -WhatIf. Creates only the named ring groups. #> [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='Medium')] param( [string[]]$PilotDeviceNames = @(), [string]$PilotGroup  = 'Group - Migration Pilot - Windows', [string]$BroadGroup  = 'Group - Migration Broad - Windows', [string]$SourceGroup = 'Group - Workspace ONE Managed - Windows' ) if (-not $PSBoundParameters.ContainsKey('WhatIf')) { $WhatIfPreference = $true }

How to run: Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\WS1WIN-Set-MigrationRingTargeting.ps1 -PilotDeviceNames PC01,PC02 Apply: powershell -ExecutionPolicy Bypass -File .\WS1WIN-Set-MigrationRingTargeting.ps1 -PilotDeviceNames PC01,PC02 -WhatIf:$false Requires the Microsoft Graph PowerShell SDK and: Group.ReadWrite.All, Device.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS Confirmation that the three groups exist (created in apply mode if missing), and a preview/ application of pilot-device membership. Read WS1WIN-Report.ps1 afterwards to see counts. .NOTES Workplace Marketplace — Migrations. Defaults to -WhatIf. Creates only the named ring groups. #> [CmdletBinding(SupportsShouldProcess=$true, ConfirmImpact='Medium')] param( [string[]]$PilotDeviceNames = @(), [string]$PilotGroup  = 'Group - Migration Pilot - Windows', [string]$BroadGroup  = 'Group - Migration Broad - Windows', [string]$SourceGroup = 'Group - Workspace ONE Managed - Windows' ) if (-not $PSBoundParameters.ContainsKey('WhatIf')) { $WhatIfPreference = $true }

## WS1WIN-Validation.ps1

Purpose: Confirms a migrated device is managed by Intune ONLY (no Workspace ONE / no dual enrollment), that "Parity Configuration – Windows – Migration" reports applied, and that the device's Intune compliance state is evaluated. Read-only: changes nothing. HOW TO RUN Elevated on the migrated device: powershell -ExecutionPolicy Bypass -File .\WS1WIN-Validation.ps1 (Local checks need no Graph. The optional -UseGraph switch reads this device's compliance/config state from Intune via the Microsoft Graph PowerShell SDK and requires DeviceManagementManagedDevices.Read.All + DeviceManagementConfiguration.Read.All.) EXPECTED RESULTS PASS lines for: single MDM = Intune; Workspace ONE absent; parity profile applied; compliance evaluated. Any FAIL line names what to remediate. .NOTES Workplace Marketplace — Migrations. Read-only. Workspace ONE specifics deferred to VMware docs. #> [CmdletBinding()] param( [switch]$UseGraph, [string]$ParityProfileName = 'Parity Configuration - Windows - Migration' )

How to run: Elevated on the migrated device: powershell -ExecutionPolicy Bypass -File .\WS1WIN-Validation.ps1 (Local checks need no Graph. The optional -UseGraph switch reads this device's compliance/config state from Intune via the Microsoft Graph PowerShell SDK and requires DeviceManagementManagedDevices.Read.All + DeviceManagementConfiguration.Read.All.) EXPECTED RESULTS PASS lines for: single MDM = Intune; Workspace ONE absent; parity profile applied; compliance evaluated. Any FAIL line names what to remediate. .NOTES Workplace Marketplace — Migrations. Read-only. Workspace ONE specifics deferred to VMware docs. #> [CmdletBinding()] param( [switch]$UseGraph, [string]$ParityProfileName = 'Parity Configuration - Windows - Migration' )