Azure Virtual Desktop Remote Access (Windows & macOS Clients)

Implementation Solution Guide

Version 1.0.0    ·    2026-06-28

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Azure Virtual Desktop Remote Access (Windows & macOS Clients)

Azure Solutions

Remote staff, contractors, and federal teams need a real Windows desktop and internal applications from wherever they are — including from a Mac — without exposing systems directly or shipping hardware. Azure Virtual Desktop (AVD) delivers Windows desktops and individual apps from Azure, reached securely through a thin client on Windows and macOS, governed by Microsoft Entra ID and Conditional Access. This package stands up AVD correctly: host pools, a workspace, application groups, identity, FSLogix profiles, and validated client access on both platforms.

This is a complete, deploy-it-today package for implementing Azure Virtual Desktop, written for an administrator with no prior AVD experience.

## What you get

A plain-language Solution Overview of host pools (pooled vs. personal), workspaces, application groups, identity, FSLogix, and the Windows and macOS client experience.

A Requirements Guide with verify / implement-if-missing for every prerequisite — subscription, licensing, identity, networking, image, FSLogix storage, and Conditional Access.

An Implementation Guide of precise, click-by-click Azure portal steps in the required order, through connecting both the Windows and macOS clients.

Five PowerShell scripts for AVD readiness discovery, host-pool and client-access validation, a usage/assignment report, safe remediation of unhealthy hosts, and an assignment-group builder.

Testing and Troubleshooting guides for a confident rollout.

## What this delivers

A governed remote-desktop service — a pooled host pool of session hosts published through a workspace and a Desktop application group, users assigned by group, profiles roamed with FSLogix, and every connection gated by a Conditional Access MFA policy — validated from both Windows and macOS clients.

## The deployment model

Assess → Configure → Pilot → Validate → Expand.

## Outcome

Secure, governed remote access to full Windows desktops and apps — delivered from Azure and reachable from both Windows and macOS — deployable by a single administrator and proven on a pilot before you scale.

# 1. Solution Overview — Azure Virtual Desktop Remote Access

## What Azure Virtual Desktop is

Azure Virtual Desktop (AVD) is Microsoft's cloud service for delivering a full Windows desktop and individual Windows applications from Azure, reached securely over the internet from a thin client app. Instead of shipping laptops or exposing on-premises systems, you run the session hosts (the actual Windows VMs) inside your Azure subscription, publish them through a workspace, and users connect from the AVD client on Windows or macOS. Identity is governed by Microsoft Entra ID, access is gated by Conditional Access, and user profiles roam between hosts with FSLogix.

## How it works

A host pool is a collection of identical Windows session-host VMs. It is either pooled (many users share a set of multi-session hosts) or personal (each user gets a dedicated host).

An application group publishes what users see from that host pool — either a full Desktop or a curated set of RemoteApps.

A workspace bundles one or more application groups into the single entry the user subscribes to in the AVD client.

Users and groups are assigned to an application group; Entra ID authenticates them and Conditional Access decides whether the connection is allowed.

FSLogix stores each user's profile on a file share so the desktop, settings, and Outlook/Teams cache follow the user across any pooled host.

The user opens the AVD client on Windows or macOS, signs in with their Entra ID account, and the desktop or apps stream down over the Remote Desktop Protocol.

## What you can control

Host pool type (pooled multi-session vs. personal) and the session-host VM size, image, and count.

What is published — a full Desktop application group, a RemoteApp application group, or both.

Who gets access, through Entra ID group assignment to the application group.

Sign-in security through Conditional Access (require MFA, compliant device, trusted network).

Profile storage and roaming behavior through FSLogix on an Azure Files or Azure NetApp Files share.

Autoscale / start-on-connect to control running cost when hosts are idle.

## Benefits

Remote access without exposure — internal Windows desktops and apps reach users anywhere, with no inbound ports opened to on-premises systems.

Cross-platform — the same governed desktop is reachable from both Windows and macOS clients.

Governed entry — every connection passes Entra ID and Conditional Access, so MFA and device/location rules are enforced at the door.

Consistent profiles — FSLogix means a user gets the same desktop on any pooled host, with no roaming-profile pain.

Elastic cost — autoscale and start-on-connect run session hosts only when people are working.

## Limitations (be honest with buyers)

AVD delivers Windows desktops/apps; it does not publish macOS or Linux desktops (macOS is a client only).

Session hosts are real VMs you size, image, and patch — capacity planning and an update strategy still apply.

FSLogix needs a performant, highly available file share; an undersized share is the most common cause of slow logons.

Rich connection/usage insights depend on enabling the AVD Insights workbook and a Log Analytics workspace (noted in requirements).

## The deployment model

Assess identity, networking, and licensing → configure the host pool, workspace, application groups, FSLogix and Conditional Access → pilot to a small group → validate the Windows and macOS client experience → expand to the full audience. The repeatable model: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Azure Virtual Desktop Remote Access

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-azure-solutions.md. Named objects use the <Purpose> – <Scope> – <Stage> convention and are reused verbatim in 03-implementation.md.

## 2.1 Azure subscription and resource group

Description: An Azure subscription with Contributor (or Owner) rights and a resource group to hold the AVD objects, named AVD – Resource Group – Core.

Why: Host pools, session-host VMs, the workspace, and application groups are Azure resources that live in a subscription/resource group.

Verify: portal.azure.com → Subscriptions confirms an active subscription; Resource groups confirms (or lets you create) AVD – Resource Group – Core. Run AVD-Discovery.ps1.

Implement-if-missing: Create the resource group in a supported AVD region; ensure the operating account has Contributor on it.

## 2.2 AVD licensing entitlement

Description: A per-user eligible license — Microsoft 365 E3/E5/A3/A5/F3/Business Premium, or Windows E3/E5 — for every AVD user.

Why: Access to Windows 10/11 multi-session and single-session in AVD is gated by these license SKUs; unlicensed use is not permitted.

Verify: M365 admin center → Billing → Licenses; confirm each AVD user holds an eligible SKU.

Implement-if-missing: Assign an eligible license to every AVD user (or to the AVD – Users – Pilot / AVD – Users – Production groups).

## 2.3 Identity — Entra ID (or hybrid) for users and hosts

Description: User accounts in Microsoft Entra ID, and a join model for the session hosts — Microsoft Entra join, or Microsoft Entra hybrid join with Entra Connect syncing from Active Directory.

Why: Users authenticate with Entra ID; the session hosts must be joined so users can sign in and so policy applies. Hybrid is required when sessions need line-of-sight to on-premises file/app servers using Kerberos.

Verify: Entra → Users lists the AVD users; decide and record the host join model. If hybrid, confirm Entra Connect sync health. Run AVD-Discovery.ps1.

Implement-if-missing: Ensure users exist in Entra ID; choose Entra join (cloud-only) or stand up Entra Connect + line-of-sight to a domain controller for hybrid join.

## 2.4 Virtual network and connectivity

Description: An Azure virtual network named AVD – VNet – Core (with a session-host subnet) in the AVD region, with DNS that resolves the chosen identity provider, and any required route to on-premises.

Why: Session hosts live on this VNet; they must resolve and reach the domain (for hybrid) and any internal resources users need.

Verify: portal.azure.com → Virtual networks confirms the VNet/subnet; test name resolution and connectivity from a test VM on the subnet.

Implement-if-missing: Create the VNet/subnet; set DNS to your domain controllers (hybrid) or default Azure DNS (cloud-only); add VPN/ExpressRoute peering if on-premises access is needed.

## 2.5 Session-host VM image

Description: A Windows image for the session hosts — Windows 11 Enterprise multi-session (pooled) or Windows 11 Enterprise (personal), from the Azure Marketplace or a custom image; session-host names use the prefix avdsh-.

Why: The image determines the OS and the apps baked into every host; multi-session is required for pooled cost-sharing.

Verify: In the host-pool creation blade, confirm the gallery image is selectable; for custom images confirm the image version exists in a compute gallery.

Implement-if-missing: Select a Marketplace image, or build and publish a custom image (with your line-of-business apps and FSLogix agent) to an Azure Compute Gallery.

## 2.6 FSLogix profile storage

Description: A highly available SMB file share for FSLogix profile containers, named AVD – FSLogix Share – Core (Azure Files with Entra Kerberos/AD authentication, or Azure NetApp Files).

Why: Pooled hosts are interchangeable; FSLogix roams the user profile so the desktop is consistent on whichever host the user lands. This is mandatory for pooled host pools.

Verify: portal.azure.com → Storage accounts (or Azure NetApp Files) confirms the share and that the session hosts can authenticate to it.

Implement-if-missing: Create the share, enable identity-based (Kerberos) authentication, set NTFS + share permissions so users can create their own container, and record the UNC path.

## 2.7 Conditional Access readiness

Description: Microsoft Entra ID P1 (or higher) so a Conditional Access policy named AVD – Conditional Access – MFA can govern AVD sign-in.

Why: Remote access to a full desktop must be protected; Conditional Access enforces MFA and device/location conditions on the AVD and Azure cloud apps.

Verify: Entra → Conditional Access is available (indicates P1); confirm a break-glass account is excluded from any new policy.

Implement-if-missing: Acquire Entra ID P1 (included in M365 E3/E5/Business Premium); plan the policy targeting the AVD users and the AVD cloud apps.

## 2.8 The AVD client on Windows and macOS

Description: The Windows Desktop client (or the new Windows App) on Windows endpoints, and the macOS AVD client from the Mac App Store on Mac endpoints.

Why: The published desktop/apps are reached through the AVD client; both platforms must be covered for cross-OS access.

Verify: On a Windows test device the Windows App / Remote Desktop client is installed; on a Mac the Windows App (or Microsoft Remote Desktop) is installed from the App Store.

Implement-if-missing: Deploy the Windows App to Windows endpoints (Intune/winget); install the macOS client from the Mac App Store on Mac endpoints.

## 2.9 Assignment groups

Description: Entra ID security groups for assignment — AVD – Users – Pilot and AVD – Users – Production.

Why: Application-group assignment, licensing, and Conditional Access all target groups, so a user is granted access by group membership alone.

Verify: Entra → Groups lists both groups. Run AVD-Set-UserAssignmentTargeting.ps1 to create them if absent.

Implement-if-missing: Create the two security groups; start AVD – Users – Pilot with a few representative users.

__________________________________________________

## Checklist

Azure subscription + resource group AVD – Resource Group – Core

Eligible AVD license per user

Entra ID users + host join model (Entra join or hybrid) decided

VNet AVD – VNet – Core with DNS/connectivity

Session-host image chosen (avdsh- prefix)

FSLogix share AVD – FSLogix Share – Core ready

Entra ID P1 for AVD – Conditional Access – MFA

AVD client installed on Windows and macOS test devices

Groups AVD – Users – Pilot and AVD – Users – Production created

# 3. Implementation Guide — Azure Virtual Desktop Remote Access

Follow these steps in order, in the Azure portal at portal.azure.com → search Azure Virtual Desktop. Object names use the <Purpose> – <Scope> – <Stage> convention from 02-requirements.md and must be reused verbatim.

Model: Stand up one pooled host pool, publish a Desktop, assign a small pilot, validate the Windows and macOS clients, then expand to production. Identity and FSLogix are configured before users connect.

## Step 1 — Create the assignment groups

portal.azure.com → Microsoft Entra ID → Groups → New group → Security. Name AVD – Users – Pilot, add a few representative users. Create.

Repeat to create AVD – Users – Production (the full audience). Create.

Confirm each member holds an eligible AVD license (Requirement 2.2).

## Step 2 — Prepare identity and networking

Decide the host join model (Entra join for cloud-only, or Entra hybrid join for line-of-sight to on-premises).

Confirm the virtual network AVD – VNet – Core exists with a session-host subnet and correct DNS (Requirement 2.4).

For Entra-joined hosts that need access to an Azure Files FSLogix share, confirm the share has identity-based authentication enabled (Requirement 2.6).

## Step 3 — Create the host pool

portal.azure.com → Azure Virtual Desktop → Host pools → Create.

Basics: Subscription, resource group AVD – Resource Group – Core, host pool name AVD – Host Pool – Pilot, location = your AVD region.

Host pool type: Pooled (shared multi-session). Set Load balancing to Breadth-first. (Choose Personal here instead only if each user must own a dedicated host.)

Virtual machines: Yes, add virtual machines. Resource group AVD – Resource Group – Core, Name prefix avdsh-, virtual network AVD – VNet – Core + session-host subnet, image = your chosen image (Requirement 2.5), VM size and count sized to the pilot.

Domain to join: select Microsoft Entra ID (or Active Directory for hybrid) per Step 2; tick Enroll VM with Intune only if managing hosts with Intune.

Workspace: choose Yes, create a workspace and name it AVD – Workspace – Core (this also creates the Desktop application group). Review + create → Create.

## Step 4 — Confirm the workspace and application group

Azure Virtual Desktop → Application groups — confirm a Desktop application group exists for AVD – Host Pool – Pilot; rename it (or its friendly name) to AVD – App Group – Desktop.

Azure Virtual Desktop → Workspaces → AVD – Workspace – Core → Application groups — confirm AVD – App Group – Desktop is registered to the workspace. If not, + Add it.

(Optional, to publish individual apps instead of a full desktop) Application groups → Create → RemoteApp, host pool AVD – Host Pool – Pilot, name AVD – App Group – RemoteApp, add the published apps, then register it to AVD – Workspace – Core.

## Step 5 — Assign users

Azure Virtual Desktop → Application groups → AVD – App Group – Desktop → Assignments → + Add.

Add the group AVD – Users – Pilot. Select.

(Hybrid only) Also grant the same users the Virtual Machine User Login role on the host-pool resource group so they can sign in to the session hosts.

## Step 6 — Configure FSLogix on the session hosts

Confirm the FSLogix agent is present on the session hosts (baked into the image, or installed now).

Azure Virtual Desktop → Host pools → AVD – Host Pool – Pilot → Session hosts to confirm the avdsh- hosts are Available.

Point FSLogix at the profile share AVD – FSLogix Share – Core by setting (via Intune Settings catalog, Group Policy, or registry) Enabled = 1 and VHDLocations = the share UNC path under HKLM:\SOFTWARE\FSLogix\Profiles.

Ensure the FSLogix users have Modify rights on the share so each user's profile container can be created.

## Step 7 — Apply Conditional Access

portal.azure.com → Microsoft Entra ID → Conditional Access → + New policy. Name AVD – Conditional Access – MFA.

Users: include AVD – Users – Pilot; exclude your break-glass account.

Target resources → Cloud apps: include Azure Virtual Desktop (and Microsoft Remote Desktop / Windows Cloud Login as listed for your tenant).

Grant: Require multifactor authentication. Set the policy to On. Create.

## Step 8 — Connect the Windows client (validate)

On a Windows pilot device install the Windows App (or Remote Desktop client) — Add work or school account / subscribe to https://client.wvd.microsoft.com/arm/webclient/index.html via Subscribe with URL.

Sign in as a pilot user (Entra ID); complete the Conditional Access MFA prompt.

Confirm AVD – Workspace – Core appears and the Desktop (from AVD – App Group – Desktop) launches to a full Windows session.

## Step 9 — Connect the macOS client (validate)

On a Mac pilot device install the Windows App (or Microsoft Remote Desktop) from the Mac App Store.

Add Workspace → enter https://client.wvd.microsoft.com/arm/webclient/index.html (or sign in with the work account) and authenticate as a pilot user; complete MFA.

Confirm AVD – Workspace – Core and its Desktop appear and the session launches from macOS exactly as on Windows.

## Step 10 — Validate the pilot

Run AVD-Validation.ps1 to confirm the host pool, session hosts (avdsh-), workspace, and Desktop application group are healthy and assigned.

Run AVD-Report.ps1 to confirm pilot user sessions and assignments.

Complete the Testing Guide (05-testing.md) — both clients connect, the profile roams, and Conditional Access enforces MFA.

## Step 11 — Expand to production

Add session-host capacity to AVD – Host Pool – Pilot (or create AVD – Host Pool – Production for full scale) sized to the production audience.

Add the group AVD – Users – Production to AVD – App Group – Desktop (Step 5) and to the AVD – Conditional Access – MFA policy (Step 7).

Configure autoscale / start-on-connect to control idle cost, and re-run AVD-Report.ps1 each cycle to track usage and assignment.

__________________________________________________

### Order of operations

Groups → Identity + networking → Host pool → Workspace/app group → Assign users → FSLogix → Conditional Access → Windows client → macOS client → Validate → Expand

# 5. Testing Guide — Azure Virtual Desktop Remote Access

Run after the pilot is configured (Implementation Step 10) and after each expansion.

## Test 1 — Host pool and session hosts healthy

Do: portal.azure.com → Azure Virtual Desktop → Host pools → AVD – Host Pool – Pilot → Session hosts; or run AVD-Validation.ps1. Expected: The avdsh- session hosts show Available with status OK.

## Test 2 — Workspace and Desktop published

Do: Azure Virtual Desktop → Workspaces → AVD – Workspace – Core → Application groups. Expected: AVD – App Group – Desktop is registered, and the pilot group AVD – Users – Pilot is assigned to it.

## Test 3 — Windows client connects

Do: On a Windows pilot device, subscribe in the Windows App / Remote Desktop client and launch the Desktop as a pilot user. Expected: AVD – Workspace – Core appears; the Desktop launches to a full Windows session.

## Test 4 — macOS client connects

Do: On a Mac pilot device, add the workspace in the Windows App / Microsoft Remote Desktop and launch the Desktop as a pilot user. Expected: The same workspace and Desktop appear and launch from macOS, matching the Windows experience.

## Test 5 — Conditional Access enforces MFA

Do: Sign in from either client as a pilot user covered by AVD – Conditional Access – MFA. Expected: The user is prompted for multifactor authentication before the session opens; the break-glass account is unaffected.

## Test 6 — FSLogix profile roams

Do: Sign in to the pooled Desktop, create a file on the desktop, sign out, sign in again (landing on any avdsh- host). Expected: A profile container exists on AVD – FSLogix Share – Core, and the file and settings persist across sessions.

## Test 7 — Usage and assignment report

Do: Run AVD-Report.ps1. Expected: A clear list of host pools, application groups, assigned groups, and active/recent user sessions.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass | Tests 1–6 pass — both clients connect, MFA is enforced, and the profile roams |
| Production pass | Tests 1–3, 5, 7 pass for the production audience before broad rollout |

# 6. Troubleshooting Guide — Azure Virtual Desktop Remote Access

Use AVD-Validation.ps1 / AVD-Discovery.ps1 for host-pool and readiness state, AVD-Report.ps1 for usage and assignment, and AVD-Remediation.ps1 (defaults to -WhatIf) for safe host fixes.

## A. Workspace or desktop does not appear in the client

| Symptom | Cause | Remediation |
| --- | --- | --- |
| User sees no workspace | User not assigned, or assigned to the wrong application group | Confirm the user is in AVD – Users – Pilot and that group is assigned to AVD – App Group – Desktop |
| Workspace appears but is empty | Application group not registered to the workspace | Register AVD – App Group – Desktop to AVD – Workspace – Core (Implementation Step 4) |
| Subscribe URL fails | Wrong feed URL or stale cache | Use the ARM feed https://client.wvd.microsoft.com/arm/webclient/index.html; sign out and re-subscribe |

## B. Session host unavailable or won't accept connections

| Symptom | Cause | Remediation |
| --- | --- | --- |
| avdsh- host shows Unavailable | Agent/host stopped or deallocated | Run AVD-Validation.ps1; start the VM; use AVD-Remediation.ps1 (drop -WhatIf to act) to drain/restart |
| Status Needs assistance | AVD agent or boot-loader unhealthy | Restart the host; if persistent, reinstall the AVD agent or rebuild from the image |
| Pooled pool refuses new sessions | Drain mode on, or at max session limit | Turn off drain mode; add session-host capacity |

## C. Sign-in fails after authentication

For Entra-joined hosts, confirm users hold the Virtual Machine User Login role on the host-pool resource group.

For hybrid hosts, confirm Entra Connect sync is healthy and the host has line-of-sight to a domain controller.

A blocked sign-in right after MFA usually means a Conditional Access grant the user can't satisfy — review AVD – Conditional Access – MFA.

## D. Conditional Access locking everyone out

Confirm the break-glass account is excluded from AVD – Conditional Access – MFA.

Use Conditional Access → Insights and reporting (What If) to confirm the policy targets only the intended users and the AVD cloud apps.

## E. FSLogix / profile problems

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Slow logon / temp profile | Share unreachable or permissions wrong | Confirm AVD – FSLogix Share – Core is reachable and users have Modify rights; check VHDLocations |
| Profile not roaming | FSLogix not enabled on the host | Confirm Enabled = 1 and VHDLocations under HKLM:\SOFTWARE\FSLogix\Profiles |
| Container in use / locked | Stale session holding the VHD | Sign the user fully out of all hosts; clear the lock per FSLogix guidance |

## F. macOS client specifics

If the Mac client cannot add the workspace, confirm the latest Windows App / Microsoft Remote Desktop from the Mac App Store and use the same ARM feed URL as Windows.

macOS sign-in uses the same Entra ID account and MFA as Windows; a Mac-only failure with a working Windows client points to an outdated Mac client or a clock/keychain issue on the Mac.

## G. Diagnostics quick reference

Get-AzWvdHostPool -ResourceGroupName 'AVD - Resource Group - Core'
Get-AzWvdSessionHost -ResourceGroupName 'AVD - Resource Group - Core' -HostPoolName 'AVD - Host Pool - Pilot'
Get-AzWvdUserSession -ResourceGroupName 'AVD - Resource Group - Core' -HostPoolName 'AVD - Host Pool - Pilot'
Get-ItemProperty 'HKLM:\SOFTWARE\FSLogix\Profiles' -ErrorAction SilentlyContinue

The AVD Insights workbook (Azure Monitor) gives connection success, latency, and host-health detail.

## H. When to escalate

If the host pool is healthy, the user is assigned and licensed, Conditional Access permits the sign-in, and the client still cannot connect after re-subscribing and a host restart, collect the AVD Insights connection diagnostics and the client error code and open a Microsoft support case.

# 7. Best Practices — Azure Virtual Desktop Remote Access

Pilot before you scale. A small AVD – Users – Pilot group on a single host pool catches image, profile, and Conditional Access issues before they reach the whole audience — the single most important practice.

Assign by group, never by user. Grant access through AVD – Users – Pilot / AVD – Users – Production so adding a person is one group membership, not a portal change to the application group.

Choose the host pool type deliberately. Use pooled multi-session for cost efficiency where users share a standard desktop; use personal only when a user genuinely needs a dedicated, persistent host.

Get FSLogix right first. Size the AVD – FSLogix Share – Core for performance and high availability; an undersized or slow share is the top cause of slow logons and corrupt profiles.

Govern the front door. Keep AVD – Conditional Access – MFA enforcing MFA (and, where possible, compliant-device or trusted-location conditions), and always exclude a break-glass account.

Name everything consistently. Reuse the <Purpose> – <Scope> – <Stage> names and the avdsh- host prefix so the environment is self-documenting and scriptable.

Validate both clients every cycle. Confirm the Windows and macOS clients each connect after image or policy changes — the two platforms can diverge.

Control idle cost. Enable autoscale / start-on-connect so session hosts run only when users are working.

Keep images current. Patch and rebuild the session-host image on a cadence; pin a known-good image version in a compute gallery for repeatable host creation.

Watch usage. Track sessions and assignment with AVD-Report.ps1 (and the AVD Insights workbook) to right-size capacity and chase unused assignments.

# 8. Deliverables Summary — Azure Virtual Desktop Remote Access

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What AVD is — host pools (pooled vs. personal), workspace, application groups, identity, FSLogix, Windows + macOS clients, benefits, limitations |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Azure Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered Azure portal steps (host pool, workspace, app group, assignment, FSLogix, Conditional Access, Windows + macOS clients) |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and remediation |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| AVD-Discovery.ps1 | Reports AVD readiness — subscription, resource group, host pools, session hosts, and identity context (read-only) |
| AVD-Validation.ps1 | Confirms the host pool, session hosts, workspace, and Desktop application group are healthy and assigned (read-only) |
| AVD-Report.ps1 | Usage and assignment report — host pools, application groups, assigned groups, and user sessions (read-only) |
| AVD-Remediation.ps1 | Safe remediation of unhealthy session hosts (drain/restart); defaults to -WhatIf |
| AVD-Set-UserAssignmentTargeting.ps1 | Builds the AVD – Users – Pilot / AVD – Users – Production assignment groups and adds members |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Secure, governed remote access to full Windows desktops and apps — delivered from Azure, reachable from both Windows and macOS, with roaming profiles and MFA at the door — proven on a pilot before you scale.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## AVD-Discovery.ps1

Purpose: Reports the signed-in Azure context (subscription/tenant), the target resource group, and an inventory of existing AVD host pools, their type (Pooled/Personal), session hosts, and published application groups — so you can see what already exists before configuring. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AVD-Discovery.ps1 -ResourceGroupName 'AVD - Resource Group - Core' Requires the Az.Accounts and Az.DesktopVirtualization modules. Run Connect-AzAccount first (or the script will prompt). Read-only. EXPECTED RESULTS Azure context, the resource group, and a list of host pools with type, session-host count, and application groups. .NOTES Azure Solutions — Azure Virtual Desktop. Read-only. #> [CmdletBinding()] param([string]$ResourceGroupName = 'AVD - Resource Group - Core')

How to run: powershell -ExecutionPolicy Bypass -File .\AVD-Discovery.ps1 -ResourceGroupName 'AVD - Resource Group - Core' Requires the Az.Accounts and Az.DesktopVirtualization modules. Run Connect-AzAccount first (or the script will prompt). Read-only. EXPECTED RESULTS Azure context, the resource group, and a list of host pools with type, session-host count, and application groups. .NOTES Azure Solutions — Azure Virtual Desktop. Read-only. #> [CmdletBinding()] param([string]$ResourceGroupName = 'AVD - Resource Group - Core')

## AVD-Remediation.ps1

Purpose: Finds session hosts in a host pool that are not 'Available', puts each into drain mode (no new sessions), and restarts the underlying VM so the AVD agent re-registers. By default it only REPORTS what it would do; pass -Execute to actually act. HOW TO RUN Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\AVD-Remediation.ps1 ` -ResourceGroupName 'AVD - Resource Group - Core' -HostPoolName 'AVD - Host Pool - Pilot' Act:                    add  -Execute Requires Az.Accounts, Az.DesktopVirtualization, Az.Compute; run Connect-AzAccount first. EXPECTED RESULTS In preview, a list of unhealthy hosts and the planned drain+restart. With -Execute, the hosts are drained and their VMs restarted; re-run AVD-Validation.ps1 afterward. .NOTES Azure Solutions — Azure Virtual Desktop. Defaults to -WhatIf (preview only). #> [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$ResourceGroupName = 'AVD - Resource Group - Core', [string]$HostPoolName      = 'AVD - Host Pool - Pilot', [switch]$Execute ) foreach ($m in 'Az.Accounts','Az.DesktopVirtualization','Az.Compute') { if (-not (Get-Module -ListAvailable -Name $m)) { Install-Module $m -Scope CurrentUser -Force -AllowClobber } Import-Module $m -ErrorAction Stop } if (-not (Get-AzContext)) { Connect-AzAccount | Out-Null } # Default posture is preview unless -Execute is supplied. if (-not $Execute) { $WhatIfPreference = $true }

How to run: Preview (safe, default): powershell -ExecutionPolicy Bypass -File .\AVD-Remediation.ps1 ` -ResourceGroupName 'AVD - Resource Group - Core' -HostPoolName 'AVD - Host Pool - Pilot' Act:                    add  -Execute Requires Az.Accounts, Az.DesktopVirtualization, Az.Compute; run Connect-AzAccount first. EXPECTED RESULTS In preview, a list of unhealthy hosts and the planned drain+restart. With -Execute, the hosts are drained and their VMs restarted; re-run AVD-Validation.ps1 afterward. .NOTES Azure Solutions — Azure Virtual Desktop. Defaults to -WhatIf (preview only). #> [CmdletBinding(SupportsShouldProcess=$true)] param( [string]$ResourceGroupName = 'AVD - Resource Group - Core', [string]$HostPoolName      = 'AVD - Host Pool - Pilot', [switch]$Execute ) foreach ($m in 'Az.Accounts','Az.DesktopVirtualization','Az.Compute') { if (-not (Get-Module -ListAvailable -Name $m)) { Install-Module $m -Scope CurrentUser -Force -AllowClobber } Import-Module $m -ErrorAction Stop } if (-not (Get-AzContext)) { Connect-AzAccount | Out-Null } # Default posture is preview unless -Execute is supplied. if (-not $Execute) { $WhatIfPreference = $true }

## AVD-Report.ps1

Purpose: Inventories host pools, their session hosts, the published application groups, the security principals assigned to each application group, and any active/disconnected user sessions — so you can audit who has access and how the environment is being used. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AVD-Report.ps1 ` -ResourceGroupName 'AVD - Resource Group - Core' -CsvPath C:\Temp\avd-usage.csv Requires Az.Accounts and Az.DesktopVirtualization; run Connect-AzAccount first. Read-only. EXPECTED RESULTS A per-host-pool summary of app groups, assigned principals, and live sessions, plus an optional per-session CSV. .NOTES Azure Solutions — Azure Virtual Desktop. Read-only. #> [CmdletBinding()] param( [string]$ResourceGroupName = 'AVD - Resource Group - Core', [string]$CsvPath ) foreach ($m in 'Az.Accounts','Az.DesktopVirtualization') { if (-not (Get-Module -ListAvailable -Name $m)) { Install-Module $m -Scope CurrentUser -Force -AllowClobber } Import-Module $m -ErrorAction Stop } if (-not (Get-AzContext)) { Connect-AzAccount | Out-Null }

How to run: powershell -ExecutionPolicy Bypass -File .\AVD-Report.ps1 ` -ResourceGroupName 'AVD - Resource Group - Core' -CsvPath C:\Temp\avd-usage.csv Requires Az.Accounts and Az.DesktopVirtualization; run Connect-AzAccount first. Read-only. EXPECTED RESULTS A per-host-pool summary of app groups, assigned principals, and live sessions, plus an optional per-session CSV. .NOTES Azure Solutions — Azure Virtual Desktop. Read-only. #> [CmdletBinding()] param( [string]$ResourceGroupName = 'AVD - Resource Group - Core', [string]$CsvPath ) foreach ($m in 'Az.Accounts','Az.DesktopVirtualization') { if (-not (Get-Module -ListAvailable -Name $m)) { Install-Module $m -Scope CurrentUser -Force -AllowClobber } Import-Module $m -ErrorAction Stop } if (-not (Get-AzContext)) { Connect-AzAccount | Out-Null }

## AVD-Set-UserAssignmentTargeting.ps1

Purpose: Creates (idempotently) the two Entra ID security groups used for AVD assignment — 'AVD - Users - Pilot' and 'AVD - Users - Production' — and optionally adds members from a CSV or a comma-separated UPN list. These groups are what you assign to the Desktop application group and the Conditional Access policy. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AVD-Set-UserAssignmentTargeting.ps1 ` -Stage Pilot -UserUpns 'a@contoso.com,b@contoso.com' Or from a CSV with a 'UserPrincipalName' column:  -Stage Production -CsvPath C:\Temp\avd-users.csv Requires the Microsoft Graph SDK; grants Group.ReadWrite.All + User.Read.All. WRITES to Entra. EXPECTED RESULTS The named group exists; listed users are added. Re-running is safe (existing members skipped). .NOTES Azure Solutions — Azure Virtual Desktop. Creates/updates Entra ID groups (not read-only). #> [CmdletBinding()] param( [ValidateSet('Pilot','Production')] [string]$Stage = 'Pilot', [string]$UserUpns, [string]$CsvPath ) if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Groups)) { Install-Module Microsoft.Graph -Scope CurrentUser -Force -AllowClobber } Import-Module Microsoft.Graph.Groups -ErrorAction Stop Import-Module Microsoft.Graph.Users  -ErrorAction Stop Connect-MgGraph -Scopes 'Group.ReadWrite.All','User.Read.All' -NoWelcome

How to run: powershell -ExecutionPolicy Bypass -File .\AVD-Set-UserAssignmentTargeting.ps1 ` -Stage Pilot -UserUpns 'a@contoso.com,b@contoso.com' Or from a CSV with a 'UserPrincipalName' column:  -Stage Production -CsvPath C:\Temp\avd-users.csv Requires the Microsoft Graph SDK; grants Group.ReadWrite.All + User.Read.All. WRITES to Entra. EXPECTED RESULTS The named group exists; listed users are added. Re-running is safe (existing members skipped). .NOTES Azure Solutions — Azure Virtual Desktop. Creates/updates Entra ID groups (not read-only). #> [CmdletBinding()] param( [ValidateSet('Pilot','Production')] [string]$Stage = 'Pilot', [string]$UserUpns, [string]$CsvPath ) if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Groups)) { Install-Module Microsoft.Graph -Scope CurrentUser -Force -AllowClobber } Import-Module Microsoft.Graph.Groups -ErrorAction Stop Import-Module Microsoft.Graph.Users  -ErrorAction Stop Connect-MgGraph -Scopes 'Group.ReadWrite.All','User.Read.All' -NoWelcome

## AVD-Validation.ps1

Purpose: Validates that the named host pool exists, its session hosts are Available, a Desktop application group is published, and that application group is registered to the workspace and has at least one assignment — the readiness gate before users connect. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\AVD-Validation.ps1  -ResourceGroupName 'AVD - Resource Group - Core' -HostPoolName 'AVD - Host Pool - Pilot'  -WorkspaceName 'AVD - Workspace - Core' Requires Az.Accounts and Az.DesktopVirtualization; run Connect-AzAccount first. Read-only. EXPECTED RESULTS "HOST POOL READY" when hosts are Available and the Desktop app group is published and registered to the workspace; otherwise a list of what is missing. .NOTES Azure Solutions — Azure Virtual Desktop. Read-only. #> [CmdletBinding()] param( [string]$ResourceGroupName = 'AVD - Resource Group - Core', [string]$HostPoolName      = 'AVD - Host Pool - Pilot', [string]$WorkspaceName     = 'AVD - Workspace - Core' ) foreach ($m in 'Az.Accounts','Az.DesktopVirtualization') { if (-not (Get-Module -ListAvailable -Name $m)) { Install-Module $m -Scope CurrentUser -Force -AllowClobber } Import-Module $m -ErrorAction Stop } if (-not (Get-AzContext)) { Connect-AzAccount | Out-Null } Write-Host "=== AVD Validation — $HostPoolName ===" -ForegroundColor Cyan $issues = @()

How to run: powershell -ExecutionPolicy Bypass -File .\AVD-Validation.ps1  -ResourceGroupName 'AVD - Resource Group - Core' -HostPoolName 'AVD - Host Pool - Pilot'  -WorkspaceName 'AVD - Workspace - Core' Requires Az.Accounts and Az.DesktopVirtualization; run Connect-AzAccount first. Read-only. EXPECTED RESULTS "HOST POOL READY" when hosts are Available and the Desktop app group is published and registered to the workspace; otherwise a list of what is missing. .NOTES Azure Solutions — Azure Virtual Desktop. Read-only. #> [CmdletBinding()] param( [string]$ResourceGroupName = 'AVD - Resource Group - Core', [string]$HostPoolName      = 'AVD - Host Pool - Pilot', [string]$WorkspaceName     = 'AVD - Workspace - Core' ) foreach ($m in 'Az.Accounts','Az.DesktopVirtualization') { if (-not (Get-Module -ListAvailable -Name $m)) { Install-Module $m -Scope CurrentUser -Force -AllowClobber } Import-Module $m -ErrorAction Stop } if (-not (Get-AzContext)) { Connect-AzAccount | Out-Null } Write-Host "=== AVD Validation — $HostPoolName ===" -ForegroundColor Cyan $issues = @()