Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

Implementation Solution Guide

Version 1.0.0    ·    2026-06-27

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

## The problem

Clinical Windows workstations that run Epic — nurse stations, exam-room PCs, medication-room and registration desks — drift apart over time. Each was imaged at a different point, joined by a different technician, and hand-configured with whatever printers and peripherals were near it that day. The result is a fleet where the same Epic workflow behaves differently from one room to the next: a wristband prints to the wrong tray, a script routes to a document printer three doors down, a signature pad is unrecognised at registration, and the workstation a float nurse sits at logs them out before they finish charting. Every inconsistency becomes a help-desk ticket, and in a clinical setting every ticket is a delay at the point of care.

This solution removes that drift. It defines a single, repeatable device baseline for clinical workstations and delivers it entirely through Microsoft Intune — configuration profiles, the settings catalog, power and display behaviour, and a documented reference to the organisation's Windows security baseline. On top of that baseline it builds the clinical peripheral and printing layer that Epic workflows depend on: context-aware printer deployment for wristband and label printers, prescription/script printers, and document printers; a correct default printer per unit or department; and the supporting peripherals — scanners, signature pads, and badge/proximity readers — installed and validated the same way on every device.

## The approach

The work follows a disciplined, six-phase model — Assess → Standardize → Deploy Peripherals/Printing → Pilot → Validate → Expand — so that nothing reaches a live clinical floor before it has been proven on a pilot group. Devices are governed through a single Entra ID group, EPIC – Clinical Workstations, and every configuration profile, printer-deployment policy, and printer queue is named to a fixed convention so the fleet is self-documenting. Printer delivery is deliberate about the trade-off between Universal Print (cloud-native, no print server, requires the documented licensing and a registered printer or connector) and scripted printer installation (works with existing print servers and direct-IP queues), and the solution explains exactly when each applies.

Epic-internal values — the Epic Print Service / EPS configuration, queue names, and workflow-specific print settings — are owned by the customer's Epic Technical Services team and sourced from Epic UserWeb. This solution does not invent those values; it provides the standardization, deployment, and validation mechanics that carry them onto every workstation correctly and prove they landed.

## What you get

A complete, white-label implementation package: a solution overview, a no-assumptions requirements specification (with a category-wide global-requirements companion), a step-by-step implementation guide with full Intune navigation paths, a testing and validation plan, a best-practices reference, a troubleshooting guide, and a deliverables summary. Five production-ready PowerShell scripts handle discovery, per-device validation, fleet reporting, safe remediation, and printer-deployment mapping — all read-only or -WhatIf by default, so nothing changes in a clinical environment without an explicit, deliberate action.

## The outcome

Every clinical workstation presents the same Epic environment: the same baseline, the same printers in the same order, the right default printer for the room, and working peripherals — verified, repeatable, and expandable unit by unit across the organisation.

# 1. Solution Overview — Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

This solution gives you a single, repeatable way to standardize clinical Windows workstations for Epic workflows using Microsoft Intune — a consistent device baseline (configuration profiles, the settings catalog, power and display behavior) plus the clinical peripheral and printing layer those workflows depend on: context-aware printer deployment (wristband/label, prescription/script, and document printers), a correct default printer per unit, and the supporting peripherals — scanners, signature pads, and badge/proximity readers — installed and validated the same way on every device.

The work follows the standard deployment model: Assess → Standardize → Deploy Peripherals/Printing → Pilot → Validate → Expand. Nothing reaches a live clinical floor before it has been proven on a pilot group.

__________________________________________________

## What this solution delivers

A standardized device baseline for clinical workstations, delivered through Intune

configuration profiles and the settings catalog: power and display behavior tuned for   always-on shared clinical devices, lock/timeout behavior, and a documented reference to your   organization's Windows security baseline — all bound to one named device group.

A context-aware printer-deployment layer that puts the **right printers, in the right order,

with the right default, on each workstation by unit/department — wristband/label printers,   prescription/script printers, and document printers — delivered via Universal Print or   scripted printer installation**, whichever fits your print infrastructure.

A clinical peripheral layer: document scanners, signature pads (registration /

consent), and badge / proximity readers, with their drivers/apps packaged and deployed through   Intune and validated on every device.

A validation gate (documented tests plus PowerShell scripts) that confirms the baseline

applied, the correct printers and default printer are present per unit, and the peripherals are   recognized — before the rollout is allowed to expand.

Five PowerShell tools (discovery, per-device validation, fleet reporting, safe remediation, and

printer-deployment mapping) to operate the standard day to day — all read-only or -WhatIf by   default.

## Devices in scope

Clinical workstations — nurse stations, medication-room and registration desks.

Exam-room PCs and other shared clinical endpoints.

Workstations-on-wheels (WOWs) / mobile carts where they share the same Epic workflows.

These are typically shared, multi-user, always-on devices on a clinical network. That is exactly why a single named baseline, deterministic printer order, a correct per-unit default printer, and a validated pilot-then-expand rollout matter more here than on a standard office fleet.

## What is in scope vs. referenced only

In scope (this solution): the Intune device standardization (configuration profiles, settings catalog, power/display), the printer-deployment and default-printer-per-unit layer (Universal Print vs scripted install), the peripheral (scanner / signature pad / badge reader) deployment, and the validation that proves all of it landed.

Referenced only (covered in depth by separate solutions):

Epic client packaging and lifecycle (Hyperdrive/Hyperspace install, version pinning,

supersedence) — this solution standardizes the *workstation and its peripherals around* the Epic   client, not the client package itself.

Imprivata single sign-on / badge-tap / EPCS — referenced where a badge/proximity reader

must be recognized by the OS; the SSO configuration itself is a separate solution.

The Windows security baseline — referenced as a named prerequisite to apply alongside this

baseline, not redefined here.

## Critical accuracy note — get the Epic print specifics from your Epic team

The Epic Print Service (EPS) configuration, the Epic print queue names, the workflow-specific print settings (which queue a wristband, a script, or a document routes to), and the mapping of Epic departments to physical printers are defined in Epic's customer-only documentation (UserWeb) and by your organization's Epic Technical Services / client systems team. This solution does not invent those Epic-internal values — and you should not either.

Throughout the Implementation Guide you will see placeholders such as <EPS_SERVER>, <EPIC_QUEUE_WRISTBAND>, <EPIC_QUEUE_SCRIPT>, <EPIC_QUEUE_DOC>, and <UNIT_DEFAULT_PRINTER>. Obtain the real values from your Epic team / Epic UserWeb and substitute them consistently. The Intune mechanics around those values — configuration profiles, printer-deployment policy, Universal Print vs scripted install, driver packaging, and validation — are documented here exactly and accurately.

## Why this approach

Clinical consistency at the point of care: when every workstation in a unit presents the same

baseline, the same printers in the same order, and the right default printer for the room, an Epic   workflow behaves identically wherever a clinician sits — fewer mis-prints, fewer logon surprises,   fewer tickets.

Deterministic printing: a wristband must print to the wristband printer and a script to the

script printer, every time. Naming the printer-deployment policy and default per unit, and   validating it, makes that deterministic rather than incidental.

Safe rollout: pilot-then-expand with a named device group contains the blast radius of any

baseline or printer change to a small, validated set of clinical endpoints before it reaches the   floor.

## How to use this package

Read the documents in order:

02 – Requirements and global-requirements-healthcare-solutions — confirm everything is in

place before you configure anything.

03 – Implementation — standardize the baseline, deploy printers/peripherals, pilot, validate,

then expand.

05 – Testing — the acceptance gate that must pass before expansion.

07 – Best Practices, 08 – Deliverables Summary, and 06 – Troubleshooting as needed.

# 2. Requirements Guide — Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

Verify every requirement below before you standardize, deploy printers, or deploy peripherals. Each entry follows the same pattern: Description · Why required · How to verify · How to implement if missing. Do not assume any prerequisite already exists.

Category-wide prerequisites (a tenant, Intune subscription, device enrollment, HIPAA / HITRUST change control, clinical maintenance windows, a test device, rollback posture, etc.) are documented once in global-requirements-healthcare-solutions.md. This guide lists what is specific to standardizing clinical workstations and their peripherals/printing.

__________________________________________________

## R1. Microsoft Intune licensing and configuration + app rights

Description: An Intune subscription and an operator with rights to create and assign device configuration profiles and Windows apps (Intune Administrator or, scoped, Policy/Profile Manager + Application Manager). Why required: The baseline is delivered as Intune configuration profiles / settings catalog, and peripherals/printer-install logic are delivered as Win32 apps or platform scripts; without these rights you cannot author or assign them. How to verify: https://intune.microsoft.com → Devices → Configuration shows + Create, and Apps → Windows shows + Add; Entra → Roles and administrators shows the operator's role. How to implement if missing: Assign an Intune-bearing license and the Intune Administrator (or the scoped roles above) to the operator. See global requirement G1.

## R2. The standard clinical-workstation device group

Description: A Microsoft Entra device group EPIC – Clinical Workstations containing all in-scope clinical endpoints, and per-unit device groups for printer/default-printer mapping — named EPIC – Clinical Workstations – <UNIT> (e.g. EPIC – Clinical Workstations – ED, EPIC – Clinical Workstations – 4West). Why required: The baseline profiles assign to EPIC – Clinical Workstations; the printer-deployment policy and per-unit default printer assign to the per-unit groups, because the default printer and the printer set differ by unit. How to verify: Entra → Groups → All groups; the population group and one group per in-scope unit exist with intended membership. How to implement if missing: Create them in Entra (or run EPICWS-Set-PrinterDeployment.ps1, which can ensure the per-unit groups). Use dynamic membership rules where a reliable device attribute (name prefix per unit) exists.

## R3. Printer delivery method decided — Universal Print vs scripted install

Description: A decision, per printer class, of how printers reach the workstation: Universal Print (cloud-native, no on-prem print server) or scripted printer installation (direct-IP / existing print-server queues via a platform script). Why required: The two paths have different prerequisites and different Intune objects; the implementation steps and the EPICWS-Set-PrinterDeployment.ps1 mode depend on which you choose. How to verify: Confirm which is true today: are printers shared from an on-prem print server / direct IP (scripted install), or registered in Universal Print? Check Intune → Tenant administration → Connectors and tokens → Universal Print and your print-server console. How to implement if missing: Choose per printer class. For Universal Print, satisfy R4. For scripted install, confirm the print server / printer IPs and drivers (R5, R6).

## R4. Universal Print licensing and registration (only if using Universal Print)

Description: Universal Print entitlement (included in M365 E3/E5 and equivalents), the Universal Print printer share(s) registered, and — for non-native printers — the Universal Print connector installed against the print queues. Why required: Intune's Printers → Universal Print deployment only targets printers that are registered and shared in Universal Print; without a license/connector there is nothing to deploy. How to verify: Universal Print portal (https://portal.azure.com → Universal Print) lists the printer(s) as Registered/Shared; Intune → Devices → … Universal Print can select them. How to implement if missing: Assign Universal Print–bearing licenses; register native printers or deploy the Universal Print connector for legacy/IP printers; share each printer. Skip this requirement entirely if you use scripted install for that printer class.

## R5. Print queues / printer endpoints and drivers (only if using scripted install)

Description: The reachable print-server share paths (\\<PRINTSERVER>\<SHARE>) or direct-IP addresses and ports of the wristband/label, script, and document printers, plus the signed printer drivers (or the printer's built-in driver) packaged for unattended install. Why required: Scripted printer installation adds these named queues and installs the matching driver; without the exact paths/IPs and drivers the script cannot create the printer. How to verify: From the test device, reach the share / ping the printer IP and confirm the driver installs unattended once by hand; run EPICWS-Discovery.ps1 to inventory currently installed printers and drivers. How to implement if missing: Obtain the queue paths / IPs from your print team and the signed drivers from the vendor; stage the driver in the Win32/script package. Record them for the Implementation Guide.

## R6. Clinical peripheral drivers/apps — scanners, signature pads, badge/proximity readers

Description: The vendor drivers/applications for the in-scope clinical peripherals — document scanners, signature pads (registration/consent), and badge / proximity readers — packaged for unattended deployment via Intune (Win32 app or platform script), with their detection signal. Why required: Signature pads and many badge readers need a vendor driver/runtime before Epic (or the OS / Imprivata) recognizes them; standardizing means deploying these the same way on every device. How to verify: On the test device confirm each peripheral is recognized (Device Manager shows no unknown device; the signature pad / badge reader responds); run EPICWS-Validation.ps1 which checks for the expected peripheral driver/service. How to implement if missing: Obtain signed vendor drivers/installers, wrap them as Intune Win32 apps with silent switches and a detection rule, and assign to EPIC – Clinical Workstations. For badge-tap SSO behavior beyond OS recognition, engage the separate Imprivata solution.

## R7. Epic print mapping values — from Epic Technical Services / UserWeb

Description: The Epic Print Service (EPS) host, the Epic print queue names, and the workflow-to-printer mapping (which Epic queue a wristband, a script, and a document route to per department), plus the intended default printer per unit. Why required: These define which physical/Universal Print printer each Epic workflow targets and which printer is the per-unit default; they are Epic-specific and customer-only and must not be guessed. How to verify: Confirm with your Epic Technical Services / client systems team (sourced from Epic UserWeb) the EPS host, the exact queue names, and the per-department/per-unit printer mapping. Print a test wristband, script, and document on the test device and confirm each lands on the intended physical printer. How to implement if missing: Request these from your Epic team / Epic UserWeb and record them as the placeholders <EPS_SERVER>, <EPIC_QUEUE_WRISTBAND>, <EPIC_QUEUE_SCRIPT>, <EPIC_QUEUE_DOC>, and <UNIT_DEFAULT_PRINTER> used throughout the Implementation Guide.

## R8. Windows security baseline (apply alongside this baseline)

Description: Your organization's approved Windows security baseline (Intune security baseline or settings-catalog equivalent), applied to clinical workstations. Why required: This solution's baseline tunes power/display/timeout and the clinical experience; it references but does not redefine the security baseline. Both must be present and must not conflict. How to verify: Intune → Endpoint security → Security baselines (or your settings-catalog security profile) is assigned to EPIC – Clinical Workstations and reports compliant; confirm no setting collides with this solution's power/timeout settings. How to implement if missing: Deploy the approved security baseline first, then layer this solution's standardization profile, resolving any setting conflicts in favor of the security baseline. See global requirement G2/G4.

## R9. Target operating system — Windows 10 / Windows 11

Description: Clinical endpoints run a supported, patched Windows 10 (21H2+) or Windows 11, x64. Why required: The settings catalog, Universal Print, and modern driver delivery require a current, supported Windows build; profile applicability/filter rules will target these OS versions. How to verify: winver on a device, or Intune → device → Hardware. How to implement if missing: Patch via Update rings or upgrade devices. See global requirement G2.

## R10. A test clinical device (not in patient care), in a representative unit

Description: A representative, enrolled, non-production clinical device (ideally one fixed workstation and one WOW) in a representative unit, added to the pilot group. Why required: The baseline, printer order, per-unit default printer, and peripheral recognition must be proven before any device in care receives them. How to verify: The device is enrolled, compliant, in the pilot group, and in (or representing) the target unit's per-unit group. How to implement if missing: Set aside the device and add it to the pilot and per-unit groups. See global requirement G7.

## R11. Approved clinical change window and rollback plan

Description: A change-control approval, an agreed clinical maintenance window for the expand phase, and a documented rollback (revert to the previously validated profile + printer mapping). Why required: Standardizing and re-mapping printers touches patient-care devices; it must be change-managed, windowed, and reversible. How to verify: A CAB-approved change ticket exists with window and back-out plan, naming the previously validated profile and per-unit default printer to revert to. How to implement if missing: Route through your CAB; keep the prior validated profile export and printer mapping for rollback. See global requirements G4, G5, G8.

## R12. Imprivata present (only if badge readers feed SSO / badge-tap)

Description: If your clinical endpoints use Imprivata for single sign-on / badge-tap, confirm the Imprivata agent is installed and healthy on the test device, so that the badge/proximity reader this solution deploys is consumed correctly. Why required: This solution makes the OS recognize the badge reader; Imprivata is what turns a tap into a logon. You must confirm the reader is recognized and tap-to-launch still works after the peripheral deployment. (Imprivata configuration itself is a separate solution.) How to verify: On the test device, confirm the badge reader enumerates, the Imprivata agent service is running, and a badge tap behaves as expected (Testing §, Test 6). How to implement if missing: Engage the separate Imprivata solution / your Imprivata administrators. If you do not use Imprivata, this requirement is N/A for SSO — the reader is still deployed and validated as a recognized device.

__________________________________________________

## Requirements checklist (use before standardizing)

R1 Intune configuration + app rights (Intune Administrator / scoped roles)

R2 EPIC – Clinical Workstations + per-unit groups EPIC – Clinical Workstations – <UNIT>

R3 Printer delivery method decided per class (Universal Print vs scripted install)

R4 Universal Print licensed + printers registered/shared (if using Universal Print)

R5 Print queue paths / IPs + signed drivers (if using scripted install) — EPICWS-Discovery.ps1

R6 Peripheral drivers/apps packaged (scanner, signature pad, badge reader) — EPICWS-Validation.ps1

R7 Epic EPS host + queue names + workflow/printer mapping + per-unit default from Epic TS/UserWeb

R8 Windows security baseline applied alongside this baseline

R9 Supported, patched Windows 10/11 (x64)

R10 Test clinical device (fixed + WOW) in a representative unit + pilot group

R11 CAB-approved change window + rollback to prior validated profile/mapping

R12 Imprivata agent healthy on test device (only if badge readers feed SSO)

# 3. Implementation Guide — Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

This guide is ordered. Follow the phases in sequence: Assess → Standardize → Deploy Peripherals/Printing → Pilot → Validate → Expand. Every step gives the full Intune admin center navigation path and names every object to a fixed convention so the fleet stays self-documenting. Do not skip the requirements check (02-requirements.md + global-requirements-healthcare-solutions.md) before starting.

Named objects (reused verbatim throughout): - Device group (population): EPIC – Clinical Workstations - Per-unit device groups: EPIC – Clinical Workstations – <UNIT> - Standardization profile: EPIC – Clinical Workstations – Baseline (settings catalog) - Power/display profile: EPIC – Clinical Workstations – Power & Display - Printer-deployment policy: EPIC – Clinical Workstations – Printers – <UNIT> - Default-printer setting: EPIC – Clinical Workstations – Default Printer – <UNIT> - Peripheral apps: EPIC – Peripheral – Signature Pad, EPIC – Peripheral – Document Scanner, EPIC – Peripheral – Badge Reader  Epic-specific values (<EPS_SERVER>, <EPIC_QUEUE_WRISTBAND>, <EPIC_QUEUE_SCRIPT>, <EPIC_QUEUE_DOC>, <UNIT_DEFAULT_PRINTER>) and print endpoints (\\<PRINTSERVER>\<SHARE> / direct-IP) come from your Epic team / print team — substitute them; never invent them.

__________________________________________________

## Phase A — Assess

### Step 1 — Confirm prerequisites and capture the baseline state

Description: Verify the requirements and record the current state of a representative device. Why: You cannot prove standardization worked without a documented "before." Verify / Implement: Walk 02-requirements.md R1–R12. On the test device run EPICWS-Discovery.ps1 to inventory installed printers, default printer, peripheral drivers/services, and current power/timeout settings. Save the output as the pre-change baseline and attach it to the change ticket (G4).

### Step 2 — Confirm the device groups exist

Description: Ensure the population group and the per-unit groups exist. Why: Baseline profiles target the population group; printers and the default printer target the per-unit groups. Implement: Intune admin center (https://intune.microsoft.com) → Groups → All groups → confirm EPIC – Clinical Workstations and EPIC – Clinical Workstations – <UNIT> for each in-scope unit. If missing, + New group → Security, membership type Dynamic Device (rule on the unit's device-name prefix) or Assigned, enter the name and description, Create. (R2)

### Step 3 — Decide and record printer delivery method per printer class

Description: For wristband/label, script, and document printers, decide Universal Print or scripted install (R3). Why: The objects you create in Phase C differ by method. Implement: Record the decision per class. If Universal Print, confirm registration: portal.azure.com → Universal Print → Printers shows each printer Shared (R4). If scripted, confirm the share path / IP and the signed driver are ready (R5).

__________________________________________________

## Phase B — Standardize (the device baseline)

### Step 4 — Create the standardization profile (settings catalog)

Description: Build the baseline device-experience profile. Why: This is the single source of the consistent clinical-workstation experience. Implement:

Intune admin center → Devices → Configuration → + Create → New Policy.

Platform: Windows 10 and later. Profile type: Settings catalog. Create.

Name: EPIC – Clinical Workstations – Baseline. Description: "Standard clinical workstation

experience for Epic — power/display/lock behavior. Managed by the standard deployment model." Next.

Configuration settings → + Add settings. Add the agreed clinical settings (examples — confirm

against your security baseline, R8): screen-lock / inactivity timeout aligned to clinical policy,    notification/UX suppression, and any required local-experience settings. Do not duplicate    settings already owned by the security baseline.

Next through Scope tags → Assignments: do not assign yet (Phase D pilots first). **Next →

Create.**

### Step 5 — Create the power & display profile

Description: Tune power/sleep/display so always-on shared clinical devices do not sleep mid-shift. Why: A workstation that sleeps or turns off the display in a patient room interrupts care and generates tickets; this must be identical across the fleet. Implement:

Devices → Configuration → + Create → New Policy → Windows 10 and later → Settings catalog

→ Create.

Name: EPIC – Clinical Workstations – Power & Display. Description as above. Next.

+ Add settings → search Power → set, for plugged-in clinical workstations: turn off

display after the clinically agreed interval (not 0/never unless policy requires), never sleep,    disable hibernate, and the agreed lid/idle behavior for WOWs. Next.

Scope tags → Assignments: leave unassigned for now → Next → Create.

### Step 6 — Confirm the security baseline is applied (do not redefine it)

Description: Verify the Windows security baseline is present alongside this baseline (R8). Why: This solution layers experience settings on top of, never instead of, security. Implement: Endpoint security → Security baselines → open your assigned baseline → confirm it targets EPIC – Clinical Workstations and reports compliant. Resolve any conflict with Steps 4–5 in favor of the security baseline. If missing, deploy it first.

__________________________________________________

## Phase C — Deploy Peripherals / Printing

### Step 7 — Deploy clinical peripheral drivers/apps

Description: Make every workstation recognize the scanner, signature pad, and badge reader (R6). Why: Standardization means these peripherals are installed and validated the same way everywhere. Implement (per peripheral):

Intune admin center → Apps → Windows → + Add → app type Windows app (Win32).

Upload the vendor's .intunewin (wrap the signed driver/installer with the Microsoft Win32 Content

Prep Tool first). Next.

Name the app exactly: EPIC – Peripheral – Signature Pad (repeat for

EPIC – Peripheral – Document Scanner, EPIC – Peripheral – Badge Reader). Next.

Program: silent Install command and Uninstall command from the vendor. Next.

Requirements: Windows 10/11, x64 (R9). Next.

Detection rules: the vendor's installed file/version or registry key (the value

EPICWS-Validation.ps1 checks). Next through Dependencies/Supersedence.

Assignments → Required → + Add group → EPIC – Clinical Workstations. Next → Create.

### Step 8 — Deploy printers via Universal Print (if chosen, R3/R4)

Description: Push the registered Universal Print printers to each unit's devices. Why: Universal Print gives a cloud-native printer deployment with no print server. Implement (per unit):

Intune admin center → Devices → Windows → (Manage devices) → Configuration → + Create →

Windows 10 and later → Templates → Universal Print printer → Create. *(If your tenant    surfaces it under Apps → Universal Print or Printers, use that blade — the object is the    same.)*

Name: EPIC – Clinical Workstations – Printers – <UNIT>. Description: "Unit printer set —

wristband/script/document — Universal Print. Standard deployment model." Next.

+ Add printer → select the unit's wristband/label, script, and document printers

(the Universal Print shares mapped to <EPIC_QUEUE_WRISTBAND> / <EPIC_QUEUE_SCRIPT> /    <EPIC_QUEUE_DOC> per R7). Next.

Scope tags → Assignments → + Add group → EPIC – Clinical Workstations – <UNIT>. **Next →

Create.** Repeat per unit.

### Step 9 — Deploy printers via scripted install (if chosen, R3/R5)

Description: Install the unit's printers from print-server shares / direct IP with a platform script. Why: Scripted install works with existing print servers and direct-IP clinical printers without Universal Print. Implement (per unit):

Generate the per-unit script with **`EPICWS-Set-PrinterDeployment.ps1 -Unit <UNIT> -Mode Script

-WhatIf** (preview), then without -WhatIf to emit the install script naming each queue    (\\<PRINTSERVER>\<SHARE> or Add-Printer -PortName IP_<addr>), in **wristband → script →    document** order, and setting <UNIT_DEFAULT_PRINTER>` as default.

Intune admin center → Devices → Windows → Scripts and remediations → Platform scripts → **+

Add → Windows 10 and later**.

Name: EPIC – Clinical Workstations – Printers – <UNIT>. Next.

Upload the generated script; Run this script using the logged-on credentials = No (run as

system for machine-wide printers); Enforce script signature check per your policy; Run script    in 64-bit = Yes. Next.

Scope tags → Assignments → + Add group → EPIC – Clinical Workstations – <UNIT>. **Next →

Add.** Repeat per unit.

### Step 10 — Set the correct default printer per unit

Description: Make the right printer the default for each unit's workstations. Why: The default printer is what an Epic document/print dialog targets when the clinician does not choose — it must be the unit's intended default (<UNIT_DEFAULT_PRINTER>, R7), or work routes to the wrong room. Implement:

Universal Print path: in the unit's printer-deployment policy (Step 8) mark

<UNIT_DEFAULT_PRINTER> as the default.

Scripted path: the generated script (Step 9) already issues the default-printer command; confirm

it names <UNIT_DEFAULT_PRINTER>.

Either way create/confirm the tracking object name `EPIC – Clinical Workstations – Default Printer –

<UNIT>` so the mapping is documented per unit.

__________________________________________________

## Phase D — Pilot

### Step 11 — Assign everything to the pilot

Description: Assign the baseline, power/display, peripherals, and one unit's printers to the pilot device only. Why: Prove the full standard on a non-production device (G7, R10) before any device in care receives it. Implement:

For EPIC – Clinical Workstations – Baseline and EPIC – Clinical Workstations – Power & Display:

Devices → Configuration → open each → Properties → Assignments → Edit → add a pilot    group (or add only the test device to EPIC – Clinical Workstations initially). Review + save.

Confirm the peripheral apps (Step 7) and the pilot unit's printer policy (Step 8/9) reach the test

device.

On the test device run gpupdate-equivalent sync: **Settings → Accounts → Access work or school →

Info → Sync, or in Intune open the device → Sync**.

### Step 12 — Wait for apply and observe

Description: Let policies, apps, and printers land; watch for failures. Why: Catch errors on one device, not the floor. Implement: Intune → Devices → All devices → test device → Device configuration (profiles Succeeded), Managed Apps (peripheral apps Installed), and the printer policy status. Investigate anything not Succeeded/Installed before validating.

__________________________________________________

## Phase E — Validate

### Step 13 — Run the validation gate on the pilot device

Description: Confirm the standard actually landed. Why: Validation is the gate; do not expand on a partial result. Implement: On the pilot device run EPICWS-Validation.ps1 -Unit <UNIT> -ExpectedDefault "<UNIT_DEFAULT_PRINTER>". It checks: baseline/power settings applied, the unit's wristband/script/document printers present in the right order, the default printer equals <UNIT_DEFAULT_PRINTER>, and the scanner / signature pad / badge reader recognized. Then perform the clinical print tests in 05-testing.md (a real wristband, script, and document from Epic land on the intended physical printers, per <EPS_SERVER> mapping). The overall verdict must be PROVISIONED with all clinical tests PASS before Phase F.

### Step 14 — Capture the validated state as the rollback reference

Description: Record the proven configuration for back-out (G8, R11). Why: A clinical change must be reversible. Implement: Export the two settings-catalog profiles (… → Export JSON where available, or record settings), and run EPICWS-Report.ps1 to CSV for the pilot. File both with the change ticket as the "known-good" reference.

__________________________________________________

## Phase F — Expand

### Step 15 — Expand to the rest of the unit, then unit by unit

Description: Broaden assignment from the pilot to full units, in the change window. Why: Controlled expansion contains risk; each unit needs its own default printer and printer set. Implement:

In your approved maintenance window (G5, R11), change the baseline / power profile assignments

to target the full EPIC – Clinical Workstations group.

For each additional unit, repeat Steps 8–10 to create

EPIC – Clinical Workstations – Printers – <UNIT> and the unit default, assigned to    EPIC – Clinical Workstations – <UNIT>.

After each unit, re-run EPICWS-Validation.ps1 -Unit <UNIT> on a sample device and a clinical

print test before moving to the next unit.

### Step 16 — Operationalize

Description: Move from project to steady state. Why: Standardization only holds if drift is monitored. Implement: Schedule EPICWS-Report.ps1 (CSV) periodically to detect drift (wrong default printer, missing peripheral, profile not applied); triage with EPICWS-Remediation.ps1 (read-only / -WhatIf first, -Apply in a window). See 07-best-practices.md.

__________________________________________________

Reminder: the Epic Print Service host, queue names, and workflow/printer mapping (<EPS_SERVER>, <EPIC_QUEUE_*>, <UNIT_DEFAULT_PRINTER>) come from your Epic team / Epic UserWeb. The Intune standardization, printer-deployment (Universal Print vs scripted), peripheral deployment, and validation mechanics above are exact; substitute the Epic/print values consistently.

# 5. Testing & Validation — Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

This is the acceptance gate. Run every test on the pilot device (Implementation Phase E) before expanding, and re-run the unit-specific tests on a sample device after each unit in Phase F. Each test has an explicit PASS / FAIL condition. The rollout may expand only when all tests PASS (or are justified N/A).

The PowerShell tool EPICWS-Validation.ps1 automates Tests 1–5; the clinical print tests (Tests 7–9) and the Imprivata tap test (Test 6) require a person at the device because they confirm an Epic workflow lands on a physical printer. Tools report device/printer state only — never patient data (G4).

__________________________________________________

## Test 1 — Standardization baseline applied

Goal: The EPIC – Clinical Workstations – Baseline settings-catalog profile applied. Steps: Intune → Devices → All devices → device → Device configuration; and run EPICWS-Validation.ps1. PASS: Profile status Succeeded; the validation script reports the baseline settings present. FAIL: Profile Error/Conflict, or settings not present → resolve conflict (often the security baseline, R8) and re-sync.

## Test 2 — Power & display behavior correct

Goal: The workstation does not sleep / turn off display contrary to clinical policy. Steps: Confirm EPIC – Clinical Workstations – Power & Display is Succeeded; on the device check powercfg /q (or the script's power read) for never-sleep and the agreed display timeout. PASS: Sleep disabled, hibernate disabled, display timeout = the clinically agreed value. FAIL: Device sleeps or display times out off-policy → correct the profile and re-test.

## Test 3 — Unit printers present in the correct order

Goal: The wristband/label, script, and document printers for the unit are installed. Steps: Run EPICWS-Validation.ps1 -Unit <UNIT>; or Get-Printer on the device. PASS: All three printer classes present, named to the unit's mapping, in wristband → script → document order. FAIL: A printer missing or mis-ordered → re-check the Step 8/9 deployment for that unit and re-sync.

## Test 4 — Default printer equals the unit default

Goal: The default printer is <UNIT_DEFAULT_PRINTER> for this unit. Steps: Run EPICWS-Validation.ps1 -Unit <UNIT> -ExpectedDefault "<UNIT_DEFAULT_PRINTER>"; or Get-CimInstance Win32_Printer | ? Default. PASS: Default printer = <UNIT_DEFAULT_PRINTER>. FAIL: Wrong default → re-apply Step 10 for the unit and re-test.

## Test 5 — Clinical peripherals recognized

Goal: The scanner, signature pad, and badge/proximity reader are installed and recognized. Steps: Run EPICWS-Validation.ps1 (peripheral driver/service checks); confirm Device Manager shows no unknown device for these peripherals. PASS: Each in-scope peripheral's driver/service present; no unknown device. FAIL: A peripheral unrecognized → confirm its Win32 app shows Installed (Step 7) and the device is connected; re-deploy/re-test.

## Test 6 — Badge reader feeds SSO (only if using Imprivata, R12)

Goal: The deployed badge/proximity reader is consumed by Imprivata for tap behavior. Steps: With the Imprivata agent running, tap an enrolled badge at the device. PASS: The tap behaves as configured (logon / fast-user-switch) and tap-to-launch into Epic works. FAIL: Reader recognized (Test 5) but tap does nothing → engage the separate Imprivata solution. If not using Imprivata, mark N/A (Test 5 still governs reader recognition).

## Test 7 — Epic wristband prints to the wristband printer

Goal: A real Epic wristband print job lands on the wristband/label printer. Steps: From Epic on the device, print a test wristband to the workflow's wristband queue (<EPIC_QUEUE_WRISTBAND> via <EPS_SERVER>). PASS: The wristband prints on the unit's wristband/label printer, correctly formatted. FAIL: Wrong printer or no output → re-check the Epic queue→printer mapping (R7) with your Epic team and the printer deployment.

## Test 8 — Epic script/prescription prints to the script printer

Goal: A script/prescription job lands on the script printer. Steps: From Epic, print a test script to <EPIC_QUEUE_SCRIPT>. PASS: The script prints on the unit's prescription/script printer. FAIL: Wrong printer → re-verify mapping (R7) and deployment; re-test.

## Test 9 — Epic document prints to the document printer / default

Goal: A general document job lands on the document printer (the unit default). Steps: From Epic, print a test document to <EPIC_QUEUE_DOC> (and a no-queue-specified print to confirm it uses the default). PASS: The document prints on the unit's document printer; default-routed jobs use <UNIT_DEFAULT_PRINTER>. FAIL: Wrong printer/default → re-verify Steps 8–10 and mapping; re-test.

## Test 10 — Repeatability across form factors

Goal: A fixed workstation and a WOW in the same unit produce identical results. Steps: Repeat Tests 1–9 on one of each form factor. PASS: Both devices present the same baseline, printers, default, and recognized peripherals. FAIL: Divergence → reconcile group membership/assignment so both are in the same unit/population groups; re-test.

__________________________________________________

## Acceptance gate (must hold before Phase F expansion)

T1 Baseline profile Succeeded / settings present

T2 Power/display per clinical policy (never-sleep, agreed display timeout)

T3 Unit printers present, correct order

T4 Default printer = <UNIT_DEFAULT_PRINTER>

T5 Scanner + signature pad + badge reader recognized

T6 Badge tap feeds SSO (or N/A)

T7 Wristband → wristband printer

T8 Script → script printer

T9 Document → document printer; default-routed → unit default

T10 Fixed workstation and WOW identical

EPICWS-Validation.ps1 must report PROVISIONED, and Tests 6–10 must PASS (or be justified N/A), before any device in patient care is added in Phase F.

# 6. Troubleshooting — Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

Symptom-driven fixes for the standardization, printer-deployment, default-printer, and peripheral layers. Each entry: Symptom → Likely cause → Fix. Start with read-only tools (EPICWS-Discovery.ps1, EPICWS-Validation.ps1, EPICWS-Report.ps1); only EPICWS-Remediation.ps1 and EPICWS-Set-PrinterDeployment.ps1 change anything, and only with -Apply in a maintenance window.

__________________________________________________

## Standardization baseline

Symptom: The baseline profile shows Error or Conflict in Intune. Likely cause: A setting in EPIC – Clinical Workstations – Baseline or … – Power & Display collides with the Windows security baseline (R8) or another profile. Fix: Intune → Devices → Configuration → (profile) → Device/Per-setting status to find the conflicting setting. Remove the duplicate from this solution's profile in favor of the security baseline; re-sync (EPICWS-Remediation.ps1) and re-check (Test 1).

Symptom: Profile reports Succeeded but settings aren't actually in effect on the device. Likely cause: Pending reboot, or the device hasn't synced since assignment. Fix: Run EPICWS-Remediation.ps1 -Apply to trigger a sync; reboot in a window if a setting requires it; re-validate.

## Power / display (device sleeps in a patient room)

Symptom: A clinical workstation sleeps or the display turns off too soon. Likely cause: EPIC – Clinical Workstations – Power & Display not applied, or another power profile/GPO is winning. Fix: Confirm the power profile is Succeeded (Test 2). On the device, EPICWS-Discovery.ps1 shows the active power indices. If a legacy GPO sets power, remove it for clinical OUs. Re-assign and re-test.

## Printers — presence and order

Symptom: One of the unit's printers (wristband/script/document) is missing. Likely cause: The device is not in the unit group EPIC – Clinical Workstations – <UNIT>, the printer-deployment policy didn't apply, or (scripted) the share/IP was unreachable. Fix: Confirm group membership (EPICWS-Report.ps1 flags devices with no unit group). Confirm the policy EPIC – Clinical Workstations – Printers – <UNIT> is assigned and Succeeded. For scripted install, verify the device can reach \\<PRINTSERVER>\<SHARE> / the printer IP, and that the signed driver installs unattended (R5). Restart the spooler with EPICWS-Remediation.ps1 -Apply -RestartSpooler, re-sync, re-test (Test 3).

Symptom: Printers appear in the wrong order. Likely cause: Two deployment sources (Universal Print policy + a script) both add printers. Fix: Pick one delivery method per printer class (R3). Remove the duplicate source; redeploy via EPICWS-Set-PrinterDeployment.ps1 so the order is wristband → script → document.

## Default printer wrong

Symptom: The default printer is not `<UNIT_DEFAULT_PRINTER>` (Epic "just print" goes to the wrong room). Likely cause: No default was set, the user/Windows "let Windows manage my default printer" is on, or two sources fight over the default. Fix: On the device, ensure Settings → Bluetooth & devices → Printers & scanners → Let Windows manage my default printer = Off (set this in the baseline profile to standardize it). Re-assert the default with EPICWS-Remediation.ps1 -Apply -SetDefaultPrinter "<UNIT_DEFAULT_PRINTER>". Ensure only one source (Step 10) owns the default per unit. Re-test (Test 4).

## Universal Print vs scripted-install issues

Symptom: Universal Print printer won't deploy / isn't selectable in the policy. Likely cause: Printer not registered/shared in Universal Print, missing license, or the connector isn't running for a legacy printer (R4). Fix: portal.azure.com → Universal Print → Printers: confirm Shared; confirm Universal Print licensing; for legacy printers confirm the Universal Print connector is healthy. Then re-select the printer in EPIC – Clinical Workstations – Printers – <UNIT>.

Symptom: Scripted printer-install platform script fails or installs no printer. Likely cause: Run context (logged-on vs system), 32/64-bit, unreachable share/IP, or missing driver. Fix: Intune → Scripts and remediations → Platform scripts → (script) → Device status for the error. Confirm run as system, 64-bit = Yes, share/IP reachable, and the driver name in the generated script matches a signed driver present on the device. Regenerate with EPICWS-Set-PrinterDeployment.ps1 and the correct values.

## Clinical peripherals

Symptom: Signature pad / scanner / badge reader not recognized. Likely cause: The peripheral's Intune Win32 app didn't install, the detection rule is wrong, or the device isn't physically connected. Fix: Intune → Apps → (peripheral app) → Device install status: confirm Installed. If "Installed" but unrecognized, the detection rule may be false-positive — verify the real driver file/ registry value and fix the rule (Step 7). EPICWS-Discovery.ps1 lists driver-problem devices and recognized peripherals; reconnect the hardware and re-test (Test 5).

Symptom: Badge reader is recognized but a tap does nothing. Likely cause: The reader (OS recognition) is this solution's job; the tap behavior is Imprivata's (R12) — the boundary between Test 5 and Test 6. Fix: Confirm the Imprivata agent service is running; engage the separate Imprivata solution to fix tap/SSO. If you don't use Imprivata, the reader being recognized (Test 5) is the expected end state.

## Epic mapping mismatches

Symptom: Wristband/script/document prints to the wrong physical printer from Epic. Likely cause: The Epic queue→printer mapping (EPS) doesn't match the printer this solution deployed — an Epic-side configuration value, not an Intune one. Fix: This is owned by your Epic Technical Services team / Epic UserWeb (R7). Confirm <EPIC_QUEUE_WRISTBAND> / <EPIC_QUEUE_SCRIPT> / <EPIC_QUEUE_DOC> on <EPS_SERVER> point at the printers you deployed for the unit. Do not change Epic-internal values yourself — coordinate with the Epic team, then re-run the clinical print tests (Tests 7–9).

## Drift and expansion

Symptom: A re-imaged device lost its standard (no printers / wrong default). Likely cause: It fell out of EPIC – Clinical Workstations and/or its unit group, so no profiles or printers target it. Fix: Use dynamic device groups keyed on the unit name prefix so re-imaged devices re-join automatically; otherwise re-add the device to the population and unit groups. EPICWS-Report.ps1 surfaces devices missing a unit group. Re-sync and re-validate.

Symptom: A whole unit is inconsistent after expansion. Likely cause: The unit's printer policy / default object was never created for that unit. Fix: Repeat Implementation Steps 8–10 to create EPIC – Clinical Workstations – Printers – <UNIT> and the unit default for the missed unit, assigned to its unit group; validate a sample device (Test 10) before declaring the unit done.

# 7. Best Practices — Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

Operating practices that keep clinical workstations standardized, printing deterministic, and changes safe in a live clinical environment. They assume the named objects and phase model from 03-implementation.md.

__________________________________________________

## Naming and self-documentation

Reuse the naming convention verbatim: EPIC – Clinical Workstations (population),

EPIC – Clinical Workstations – <UNIT> (per-unit), EPIC – Clinical Workstations – Baseline,   … – Power & Display, … – Printers – <UNIT>, … – Default Printer – <UNIT>, and   EPIC – Peripheral – <Device>. The pattern <Purpose> – <Scope> – <Stage> makes the fleet   auditable at a glance.

One profile, one purpose. Keep baseline experience separate from power/display and separate from

the security baseline. Mixed-purpose profiles are hard to roll back cleanly.

## Standardize through groups, not per-device clicks

Bind everything to device groups; never hand-configure a printer or setting on an individual

clinical workstation. The whole value of the standard is that it is reproducible.

Prefer dynamic device groups keyed on a reliable unit naming prefix so a re-imaged device lands

back in the right unit (and gets the right default printer) automatically.

## Printer delivery — choose deliberately, document the choice

Universal Print when you want cloud-native delivery with no print server; budget for the

licensing and either native Universal Print printers or the connector. Scripted install when you   must work with existing print servers / direct-IP clinical printers. Record which method each   printer class uses (R3) so troubleshooting starts from the right place.

Deploy printers in a deterministic order — wristband → script → document — so the printer list a

clinician sees is identical on every device in the unit.

## The default printer is a patient-safety control

A wrong default printer routes a clinician's "just print" to the wrong room. Treat

<UNIT_DEFAULT_PRINTER> as a controlled value per unit, validate it (Test 4) on every device, and   monitor for drift with EPICWS-Report.ps1.

Never let a Universal Print policy and a scripted script both set a default on the same device —

pick one owner of the default per unit.

## Peripherals: package once, deploy everywhere

Wrap each peripheral (signature pad, scanner, badge reader) as a **named Win32 app with a real

detection rule** so Intune reports true install state. A peripheral that "works on the bench" but   has no detection rule will silently fail to standardize.

For badge/proximity readers, deploying the reader driver (OS recognition) and configuring

Imprivata (tap behavior) are two separate jobs — keep them in their own solutions and validate   the boundary (Test 5 vs Test 6).

## Respect the Epic / print-team boundary

Never invent the EPS host, Epic queue names, or workflow→printer mapping. Source them from **Epic

Technical Services / UserWeb** (R7) and substitute the placeholders consistently. Your job is the   Intune + printer + peripheral mechanics that carry those values onto every device correctly.

## Clinical-environment safety

Pilot before expand, always. Prove the full standard (baseline + printers + default +

peripherals) on a non-production device before any device in care receives it.

Change windows and rollback. Make assignment changes in approved maintenance windows (G5); keep

the exported profile and prior per-unit default printer as the named rollback reference (G8) before   each change.

Read-only first. Run EPICWS-Discovery.ps1, EPICWS-Validation.ps1, and EPICWS-Report.ps1

freely; run EPICWS-Remediation.ps1 and EPICWS-Set-PrinterDeployment.ps1 with -WhatIf first and   only -Apply in a window.

No ePHI in tooling output. The scripts report device/printer/app state only. Keep it that way —

never extend them to read clinical content (G4).

## Hold the line against drift

Schedule EPICWS-Report.ps1 to CSV on a cadence and review for: profile not applied, missing

printer, wrong default, missing peripheral. Drift is normal on shared clinical devices; catching it   early is what keeps the fleet standardized.

Re-validate after any unit change, re-image, or printer-infrastructure change.

# 8. Deliverables Summary — Epic Clinical Workstation Standardization & Peripheral Configuration with Microsoft Intune

This solution is delivered as a complete, click-to-implement package: implementation documentation, an operational PowerShell toolkit, and a hero image.

## Documentation

| Document | Purpose |
| --- | --- |
| executive-summary.md | Business-level overview, value, and approach for decision-makers. |
| 01-solution-overview.md | What the solution delivers, devices in scope, scope boundaries, and how to use the package. |
| 02-requirements.md | Standardization/peripheral/printing-specific requirements (R1–R12), each with Description / Why / Verify / Implement, plus a checklist. |
| global-requirements-healthcare-solutions.md | Category-wide prerequisites: tenant + roles, Windows licensing, HIPAA/HITRUST change control, clinical maintenance windows, network (incl. Universal Print + print servers + EPS), test device, rollback. |
| 03-implementation.md | Ordered, full-navigation steps: standardize the baseline + power/display, deploy peripherals, deploy printers (Universal Print or scripted) with a per-unit default, pilot, validate, then expand. |
| 05-testing.md | Numbered tests with PASS/FAIL gates — baseline, power, printer order, default printer, peripherals, and live Epic wristband/script/document print tests — plus the acceptance gate. |
| 07-best-practices.md | Operating practices for naming, group-driven standardization, Universal-Print-vs-scripted choice, the default printer as a safety control, peripheral packaging, and clinical-environment safety. |
| 06-troubleshooting.md | Fixes for profile conflicts, devices that sleep, missing/mis-ordered printers, wrong default printer, Universal Print vs scripted issues, unrecognized peripherals, badge-reader/SSO boundary, and Epic-mapping mismatches. |

## PowerShell toolkit (`scripts\`)

| Script | What it does |
| --- | --- |
| EPICWS-Discovery.ps1 | Inventories a device's installed printers, default printer, peripheral drivers/services, and power/timeout settings. Read-only. |
| EPICWS-Validation.ps1 | Verifies the baseline applied, the unit's printers are present in order, the default printer equals the unit default, and the scanner/signature pad/badge reader are recognized; emits PASS/FAIL and an overall verdict. |
| EPICWS-Report.ps1 | Produces a fleet standardization/drift report (per-device baseline, default printer, peripheral status) to CSV. |
| EPICWS-Remediation.ps1 | Safely re-triggers an MDM sync / re-applies a named profile or app install-state nudge for a device. Read-only / -WhatIf by default; -Apply to act. |
| EPICWS-Set-PrinterDeployment.ps1 | Generates/maps the per-unit printer deployment (Universal Print selection or a scripted-install script) and the per-unit default printer. Supports -WhatIf. |

Each script carries a .SYNOPSIS plus PURPOSE / HOW TO RUN / EXPECTED RESULTS in its header.

## Visual asset

| Asset | Purpose |
| --- | --- |
| EPICWS-hero.png | Hero image for the solution listing. |

## Named objects you create (reused verbatim across the docs and scripts)

Device groups: EPIC – Clinical Workstations, EPIC – Clinical Workstations – <UNIT>

Configuration profiles: EPIC – Clinical Workstations – Baseline,

EPIC – Clinical Workstations – Power & Display

Printer-deployment policy: EPIC – Clinical Workstations – Printers – <UNIT>

Default-printer object: EPIC – Clinical Workstations – Default Printer – <UNIT>

Peripheral apps: EPIC – Peripheral – Signature Pad, EPIC – Peripheral – Document Scanner,

EPIC – Peripheral – Badge Reader

Epic/print-specific values (<EPS_SERVER>, <EPIC_QUEUE_WRISTBAND>, <EPIC_QUEUE_SCRIPT>, <EPIC_QUEUE_DOC>, <UNIT_DEFAULT_PRINTER>, and print endpoints \\<PRINTSERVER>\<SHARE> / direct-IP) come from your Epic team / print team and are substituted consistently throughout.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## EPICWS-Discovery.ps1

Purpose: Reports, on the device it runs on, the current state relevant to Epic clinical-workstation standardization: installed printers (and order), the default printer, recognized clinical peripherals (signature pad / document scanner / badge reader, matched by driver/service name), and key power/display/timeout settings. Use during Assess (Implementation Step 1) to capture the pre-change baseline, and any time to inventory a device. Read-only.

How to run: On the device, in a normal PowerShell window: powershell -ExecutionPolicy Bypass -File .\EPICWS-Discovery.ps1 Optionally pass name patterns for your peripheral drivers/services: .\EPICWS-Discovery.ps1 -SignaturePadLike 'Topaz|SigPad' -ScannerLike 'Fujitsu|Scanner' -BadgeReaderLike 'RFIDeas|pcProx|Imprivata'

## EPICWS-Remediation.ps1

Purpose: For a device that failed validation (EPICWS-Validation.ps1), safely nudges it back toward the standard: triggers an Intune MDM sync so pending configuration profiles, the unit printer policy, and peripheral apps re-evaluate and re-apply. Optionally restarts the print spooler (a common cause of "printer missing/wrong default" after a deployment) and re-asserts the unit default printer locally. READ-ONLY / -WhatIf by DEFAULT — it previews every action and changes nothing until you pass -Apply, and only ever in an approved maintenance window.

How to run: On the affected device, in an elevated PowerShell window: Preview (default, no changes): powershell -ExecutionPolicy Bypass -File .\EPICWS-Remediation.ps1 Apply in a maintenance window: .\EPICWS-Remediation.ps1 -Apply -RestartSpooler -SetDefaultPrinter "<UNIT_DEFAULT_PRINTER>"

## EPICWS-Report.ps1

Purpose: Builds a fleet-level report of clinical-workstation standardization across the managed devices, using Microsoft Graph (Intune managed-device data) for inventory, and writes it to CSV for triage and drift detection. Reports each device's unit group membership where available, its compliance/management state, and last-sync — the signals that show whether the standard is holding. For deep per-device printer/default/peripheral checks, run EPICWS-Validation.ps1 on the device. Read-only.

How to run: Requires the Microsoft.Graph SDK and an operator with device-read rights: Install-Module Microsoft.Graph -Scope CurrentUser     # one time powershell -ExecutionPolicy Bypass -File .\EPICWS-Report.ps1 ` -GroupName "EPIC - Clinical Workstations" -OutCsv .\EPICWS-fleet-report.csv

## EPICWS-Set-PrinterDeployment.ps1

Purpose: Produces the per-unit printer-deployment artifact this solution uses, named to the convention "EPIC - Clinical Workstations - Printers - <UNIT>": - Mode Script  -> emits a signed-ready PowerShell install script that adds the unit's wristband/script/document printers (from print-server shares or direct IP), in order, and sets <UNIT_DEFAULT_PRINTER> as default. Upload this as an Intune platform script (Implementation Step 9). - Mode UniversalPrint -> emits a checklist/plan of the Universal Print shares to select for the unit's printer-deployment policy (Implementation Step 8), including which one to mark default. Also (optionally, via Graph) ensures the per-unit Entra device group "EPIC - Clinical Workstations - <UNIT>" exists. Supports -WhatIf so you can preview every create/emit before it happens. Generates artifacts only; it does not push policy to devices.

How to run: Preview (no changes/files): powershell -ExecutionPolicy Bypass -File .\EPICWS-Set-PrinterDeployment.ps1 -Unit ED -Mode Script -WhatIf Emit a scripted-install script for the ED unit: .\EPICWS-Set-PrinterDeployment.ps1 -Unit ED -Mode Script  -Wristband '\\PRINTSRV\Wristband-ED' -Script '\\PRINTSRV\Script-ED' -Document '\\PRINTSRV\Doc-ED'  -DefaultPrinter '\\PRINTSRV\Doc-ED' -OutDir .\out Emit a Universal Print selection plan + ensure the unit group: .\EPICWS-Set-PrinterDeployment.ps1 -Unit ED -Mode UniversalPrint  -Wristband 'UP-Wristband-ED' -Script 'UP-Script-ED' -Document 'UP-Doc-ED'  -DefaultPrinter 'UP-Doc-ED' -EnsureGroup

## EPICWS-Validation.ps1

Purpose: Validates, on a pilot/broad device, that the Epic clinical-workstation standard landed: (1) the device is Intune-managed / Entra-joined, (2) the unit's wristband/script/document printers are present, (3) the DEFAULT printer equals the expected unit default, (4) power/ display is set to never-sleep with the agreed display timeout, and (5) the clinical peripherals (signature pad / scanner / badge reader) are recognized. Emits PASS/FAIL per check and an overall PROVISIONED / NOT PROVISIONED verdict. Run after Implementation Step 12 (pilot) and after each unit/change. Read-only.

How to run: On the device, in a normal PowerShell window. Supply your unit's expected values: powershell -ExecutionPolicy Bypass -File .\EPICWS-Validation.ps1  -Unit "ED" -ExpectedDefault "<UNIT_DEFAULT_PRINTER>"  -ExpectedPrinters "Wristband-ED","Script-ED","Doc-ED" ` -MaxDisplayTimeoutMinutes 20