Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

Implementation Solution Guide

Version 1.0.0    ·    2026-06-27

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

The Epic clinical EHR client is the most important application on a clinical endpoint — and one of the hardest to manage well at scale. It runs on shared, always-on devices used directly in patient care (clinical workstations, workstations-on-wheels, exam-room PCs), it must stay version-coherent with the organization's Epic environment, and a bad client build pushed to the floor is a patient-safety event, not just an IT incident. This solution turns Epic client deployment from a manual, error-prone task into a repeatable, ring-based, fully auditable lifecycle managed through Microsoft Intune (and Microsoft Configuration Manager where devices are co-managed).

## What you get

A productized packaging and deployment method for the Epic client — both the current

Hyperdrive (Chromium / WebView2-based) and legacy Hyperspace — as an Intune Win32 app   with version-pinned detection, requirement rules, and (for Hyperdrive) a WebView2 runtime   dependency.

Ring-based rollout using named Entra device groups (Epic Hyperdrive – Pilot Ring,

Epic Hyperdrive – Broad Ring, EPIC – Clinical Workstations) so every release and upgrade is   proven on a small, representative set of devices before reaching the clinical floor.

A validation gate — documented tests plus PowerShell tooling — confirming the correct version

installed, the client launches and loads, and Imprivata badge-tap into Epic still works before   the rollout is allowed to expand.

A clean lifecycle — upgrades delivered via Intune supersedence (the new version

automatically uninstalls and replaces the old), and a deliberate retire / uninstall path so no   stale Epic client is ever left behind on a shared device.

Five operational PowerShell tools for discovery, validation, fleet reporting, safe remediation,

and ring-group provisioning.

## Why it matters

Patient-safety containment: ring-based rollout limits the blast radius of any defective client

build to a handful of validated, non-care devices.

Version coherence with Epic: version pinning and supersedence keep the entire fleet aligned to

the exact client version the Epic environment expects, eliminating drift and coexisting-version   problems on shared devices.

Auditable, compliant change: every deploy, upgrade, and retire is change-controlled, windowed,

reversible, and recorded — aligned to HIPAA / HITRUST expectations for a clinical setting.

## Approach

The work follows the standard deployment model: Assess → Package → Pilot → Validate → Broad Deploy → Lifecycle (update / supersede / retire). Epic-specific installer, version, and configuration values are obtained from the organization's Epic build team / Epic UserWeb and substituted into an otherwise exact, vendor-accurate Intune / ConfigMgr packaging and lifecycle method — so the deployment mechanics are correct and the Epic specifics are always authoritative.

# 1. Solution Overview — Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

This solution gives you a repeatable, auditable way to package, deploy, validate, update, and retire the Epic clinical EHR client across a clinical endpoint fleet using Microsoft Intune (and Microsoft Configuration Manager / SCCM where devices are co-managed). It covers both Epic's current Hyperdrive client (the Chromium / WebView2-based client) and the legacy Hyperspace client, and it treats the EHR client as a managed, versioned application with a defined lifecycle — not a one-time install.

The work follows the standard deployment model: Assess → Package → Pilot → Validate → Broad Deploy → Lifecycle (update / supersede / retire).

__________________________________________________

## What this solution delivers

A Win32 app package (.intunewin) of the Epic client, built with the Microsoft Win32 Content

Prep Tool, with named detection, requirement, and (for upgrades) supersedence rules that pin   the deployment to the exact Epic version your environment runs.

Deployment rings as named Microsoft Entra device groups — EPIC – Clinical Workstations

(the population), Epic Hyperdrive – Pilot Ring, and Epic Hyperdrive – Broad Ring — so every   release is proven on a small, representative set of clinical endpoints before it reaches the floor.

A validation gate (documented tests plus PowerShell scripts) that confirms the correct version

installed, the client launches and loads, the WebView2 runtime is present (Hyperdrive), and the   Imprivata badge-tap single sign-on still works before the rollout is allowed to expand.

A lifecycle process: upgrades delivered via Intune supersedence (new version automatically

replaces and uninstalls the old one), and a clean retire / uninstall path for decommissioned   versions so no stale Epic client is left behind.

Five PowerShell tools (discovery, validation, fleet reporting, safe remediation, and ring-group

provisioning) to operate the deployment day to day.

## Devices in scope

Clinical workstations (fixed exam-room and nursing-station PCs).

Workstations-on-wheels (WOWs) / mobile carts.

Exam-room PCs and other shared clinical endpoints.

These are typically shared, multi-user, always-on devices on a clinical network, which is why ring-based rollout, tight version pinning, and validated update windows matter more here than on a standard office fleet.

## What is in scope vs. referenced only

In scope (this solution): Intune / ConfigMgr packaging, detection, requirement and supersedence rules, ring assignment, validation, and the update / retire lifecycle of the Epic client.

Referenced only (covered in depth by separate solutions):

Imprivata single sign-on / badge-tap / EPCS configuration on clinical endpoints — this

solution only validates that tap-to-launch into Epic still works after a client change.

Clinical peripherals (signature pads, label/wristband printers, document scanners, card

readers) — referenced as validation touchpoints only.

## Critical accuracy note — get the Epic specifics from your Epic build team

Epic's installer package, command-line switches, the exact client version string, and the environment / connection configuration (which Epic environment the client points to, e.g. PRD) are defined in Epic's customer-only documentation (UserWeb / Galaxy) and by your organization's Epic Technical Services / client systems team. This solution does not invent Epic-internal installer flags or version numbers — and you should not either.

Throughout the Implementation Guide you will see placeholders such as <EPIC_INSTALLER>, <EPIC_VERSION>, <EPIC_INSTALL_DIR>, and <EPIC_EXE>. Obtain the real values from your Epic build team / Epic UserWeb and substitute them consistently. The Intune / ConfigMgr mechanics around those values — packaging, detection, rings, supersedence, retire — are documented here exactly and accurately.

## Why this approach

Patient-safety / clinical continuity: the EHR client is mission-critical. Ring-based rollout

contains the blast radius of a bad client build to a handful of validated devices, not the whole   floor.

Version coherence with Epic: Epic client versions are tied to your Epic environment's upgrade

cadence. Pinning the deployed version (via detection) and upgrading via supersedence keeps the   fleet aligned to the version Epic expects you to run.

Clean lifecycle: supersedence and a defined retire path prevent the classic problem of

multiple Epic client versions accreting on shared clinical devices.

## How to use this package

Read the documents in order:

02 – Requirements and global-requirements-healthcare-solutions — confirm everything is in

place before you build anything.

03 – Implementation — package, pilot, validate, broad-deploy, then run the lifecycle.

05 – Testing — the acceptance gate that must pass before expansion.

07 – Best Practices, 08 – Deliverables Summary, and 06 – Troubleshooting as needed.

# 2. Requirements Guide — Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

Verify every requirement below before you package or deploy anything. Each entry follows the same pattern: Description · Why required · How to verify · How to implement if missing. Do not assume any prerequisite already exists.

Category-wide prerequisites (a tenant, Intune subscription, device enrollment, HIPAA / HITRUST change control, clinical maintenance windows, a test device, rollback posture, etc.) are documented once in global-requirements-healthcare-solutions.md. This guide lists what is specific to deploying the Epic client.

__________________________________________________

## R1. Microsoft Intune licensing and app-management rights

Description: An Intune subscription and an operator with rights to create and assign Windows apps (Intune Administrator or Application Manager). Why required: The Epic client is delivered as an Intune Win32 app; without app-management rights you cannot create the package, detection rules, or assignments. How to verify: https://intune.microsoft.com → Apps → Windows loads and + Add is available; Entra → Roles and administrators shows the operator's role. How to implement if missing: Assign an Intune-bearing license and the Intune Administrator (or Application Manager) role to the operator. See global requirement G1.

## R2. Microsoft Win32 Content Prep Tool

Description: The Microsoft Win32 Content Prep Tool (IntuneWinAppUtil.exe), used to wrap the Epic installer and its files into a single .intunewin package. Why required: Intune Win32 apps are deployed only as .intunewin packages; this is the only supported way to wrap them. How to verify: IntuneWinAppUtil.exe -v runs from your packaging workstation. How to implement if missing: Download the Win32 Content Prep Tool from Microsoft's official GitHub repository (microsoft/Microsoft-Win32-Content-Prep-Tool) onto a clean packaging workstation. Keep it current.

## R3. The Epic installer — obtained from Epic Technical Services / UserWeb

Description: The exact Epic client installer (Hyperdrive and/or Hyperspace), its silent install / uninstall command lines, the target client version string, the install directory, the launch executable, and the environment / connection configuration for your Epic environment. Why required: These values drive the install command, the version-pinned detection rule, the requirement rule, and the supersedence relationship. They are Epic-specific and customer-only — they are not documented here and must not be guessed. How to verify: Confirm with your Epic build / Technical Services team that you have the correct installer and switches for your environment, sourced from Epic UserWeb / Galaxy. Run the installer's silent command on the test device once, by hand, to confirm it installs cleanly and unattended. How to implement if missing: Request the installer package, silent switches, version string, and environment configuration from your Epic build team / Epic UserWeb. Record them as the placeholder values <EPIC_INSTALLER>, <EPIC_SILENT_ARGS>, <EPIC_VERSION>, <EPIC_INSTALL_DIR>, <EPIC_EXE>, and <EPIC_UNINSTALL_CMD> used throughout the Implementation Guide.

## R4. Target operating system — Windows 10 / Windows 11

Description: Clinical endpoints run a supported, patched Windows 10 (21H2+) or Windows 11, x64. Why required: The Epic client and the WebView2 runtime (for Hyperdrive) require a current, supported Windows build; the Win32 app requirement rule will target these OS versions. How to verify: winver on a device, or Intune → device → Hardware. How to implement if missing: Patch via Update rings or upgrade devices. See global requirement G2.

## R5. WebView2 runtime (Hyperdrive prerequisite)

Description: The Microsoft Edge WebView2 Runtime present on every device that will run Hyperdrive (Hyperdrive is Chromium / WebView2-based). Why required: Hyperdrive will not launch or render without the WebView2 runtime; this is the most common Hyperdrive launch failure. How to verify: Run EPICCLIENT-Validation.ps1 (checks for the WebView2 runtime), or check Apps & features / the registry for *Microsoft Edge WebView2 Runtime*. How to implement if missing: Deploy the Evergreen WebView2 Runtime as its own Intune Win32 / Microsoft Store app and set it as a dependency of the Epic Hyperdrive app (Implementation Step 6), so WebView2 installs first. Modern Windows 11 includes WebView2, but do not assume it — verify.

## R6. Configuration Manager co-management (only if applicable)

Description: If clinical endpoints are co-managed with Microsoft Configuration Manager (SCCM), confirm which authority owns client apps — Intune or ConfigMgr. Why required: With co-management, the Client apps workload must be pointed at Intune (or at ConfigMgr) so app assignments take effect from the expected authority and you do not deploy the same client twice. How to verify: Intune → Devices → Configuration Manager → Co-management, review the Client apps workload slider; or in the ConfigMgr console, review co-management settings. How to implement if missing: Decide the authority. To deploy via Intune, move the Client apps workload to Intune (or Pilot Intune scoped to the pilot collection). If you keep apps in ConfigMgr, deploy the same package as a ConfigMgr Application with equivalent detection / supersedence.

## R7. Entra device groups for deployment rings

Description: Microsoft Entra device groups for the population and the rings: EPIC – Clinical Workstations (all in-scope clinical endpoints), Epic Hyperdrive – Pilot Ring, and Epic Hyperdrive – Broad Ring. Why required: Ring-based rollout is how a bad client build is contained to a few validated devices. Assignments target these named groups. How to verify: Entra → Groups → All groups; the three groups exist with intended membership. How to implement if missing: Create them in Entra (or run EPICCLIENT-Set-DeploymentRings.ps1), which creates Epic Hyperdrive – Pilot Ring and Epic Hyperdrive – Broad Ring and can wire ring assignments via Microsoft Graph.

## R8. Detection / version strategy

Description: A decided, reliable way for Intune to detect "the target Epic version is installed" — a file version of <EPIC_EXE> in <EPIC_INSTALL_DIR>, a registry uninstall key/version, or an MSI product code — matching how <EPIC_INSTALLER> actually registers. Why required: The detection rule is what tells Intune the app is installed and at the right version; a wrong rule causes endless re-installs or false "installed" states. How to verify: On the test device after a manual install, inspect the file version of <EPIC_EXE> and the registry uninstall key; run EPICCLIENT-Discovery.ps1 to read the installed version. Confirm those values match what your detection rule will assert. How to implement if missing: Choose the most stable signal (file version is usually best for the Epic client), and record the exact detection values for the Implementation Guide.

## R9. A test clinical device (not in patient care)

Description: A representative, enrolled, non-production clinical device (ideally one fixed workstation and one WOW) in Epic Hyperdrive – Pilot Ring. Why required: Packaging, detection, launch, and Imprivata-tap validation must be proven before any device in care receives the client. How to verify: The device is enrolled, compliant, and a member of Epic Hyperdrive – Pilot Ring. How to implement if missing: Set aside the device and add it to the pilot ring group. See global requirement G7.

## R10. Approved clinical change window and rollback plan

Description: A change-control approval, an agreed clinical maintenance window for the broad deployment, and a documented rollback (revert to the previously validated package/version). Why required: Deploying or reverting the EHR client touches patient-care devices; it must be change-managed, windowed, and reversible. How to verify: A CAB-approved change ticket exists with window and back-out plan, naming the previously validated package to revert to. How to implement if missing: Route through your CAB; keep the prior validated .intunewin and its detection values for rollback. See global requirements G4, G5, G8.

## R11. Imprivata present (only if integrating SSO / badge-tap)

Description: If your clinical endpoints use Imprivata for single sign-on / badge-tap into Epic, confirm the Imprivata agent is installed and healthy on the test device before changing the Epic client. Why required: A new Epic client version can change launch behavior; you must confirm tap-to-launch into Epic still works after the change. (Imprivata configuration itself is a separate solution; here it is a validation touchpoint only.) How to verify: On the test device, confirm the Imprivata agent service is running and a badge tap launches into Epic prior to the change; re-test after (Testing §, Test 6). How to implement if missing: Engage the separate Imprivata solution / your Imprivata administrators. If you do not use Imprivata, this requirement is N/A — skip the related test.

__________________________________________________

## Requirements checklist (use before packaging)

R1 Intune app-management rights (Intune Administrator / Application Manager)

R2 Win32 Content Prep Tool (IntuneWinAppUtil.exe) available

R3 Epic installer + silent switches + version + install dir + exe + uninstall cmd from Epic TS/UserWeb

R4 Supported, patched Windows 10/11 (x64)

R5 WebView2 runtime present (Hyperdrive) — EPICCLIENT-Validation.ps1

R6 Co-management Client apps workload authority decided (if co-managed)

R7 Entra groups EPIC – Clinical Workstations, Epic Hyperdrive – Pilot Ring, Epic Hyperdrive – Broad Ring

R8 Detection / version strategy chosen and verified — EPICCLIENT-Discovery.ps1

R9 Test clinical device (fixed + WOW) in the pilot ring

R10 CAB-approved change window + rollback to prior validated package

R11 Imprivata agent healthy on test device (only if integrating badge-tap)

# 3. Implementation Guide — Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

Follow these steps in order. Each step must be complete before the next. Unless stated otherwise, all navigation is in the Microsoft Intune admin center (https://intune.microsoft.com).

Model: Intune-managed, Microsoft Entra–joined clinical Windows endpoints. We wrap the Epic client as a Win32 app (.intunewin), pin it to a version with a detection rule, gate it with a requirement rule, assign it to Epic Hyperdrive – Pilot Ring first, validate, then expand to Epic Hyperdrive – Broad Ring. Upgrades are delivered via supersedence; old versions are retired with a clean uninstall. Phases: Assess → Package → Pilot → Validate → Broad Deploy → Lifecycle, exactly like the standard deployment model.

Epic-specific values: wherever you see <EPIC_INSTALLER>, <EPIC_SILENT_ARGS>, <EPIC_VERSION>, <EPIC_INSTALL_DIR>, <EPIC_EXE>, <EPIC_UNINSTALL_CMD>, substitute the real values from your Epic build team / Epic UserWeb (Requirements §R3). Do not invent them.

__________________________________________________

## Phase A — Assess

### Step 1 — Confirm requirements and decide Hyperdrive vs. Hyperspace

Work through the Requirements Guide (§R1–R11) and the

global-requirements-healthcare-solutions checklist. Do not proceed past any unmet item.

Confirm with your Epic build team which client you are deploying — Hyperdrive (current,

WebView2-based) and/or Hyperspace (legacy) — and the exact <EPIC_VERSION> your Epic    environment expects.

If deploying Hyperdrive, confirm the WebView2 runtime plan (Requirements §R5) — you will

wire it as a dependency in Step 6.

If devices are co-managed, confirm the Client apps workload authority (Requirements §R6).

### Step 2 — Manually install once on the test device (prove the silent command)

On the test device (in Epic Hyperdrive – Pilot Ring, not in patient care), run

<EPIC_INSTALLER> <EPIC_SILENT_ARGS> by hand from an elevated prompt.

Confirm it installs unattended (no prompts) and that <EPIC_EXE> appears in

<EPIC_INSTALL_DIR>.

Run EPICCLIENT-Discovery.ps1 and note the installed version, install path, and registry

uninstall key — these are your detection values (Requirements §R8).

Launch the client, confirm it loads and points at the correct Epic environment, then (if testing a

clean package) uninstall with <EPIC_UNINSTALL_CMD> to return the device to a known state.

__________________________________________________

## Phase B — Package

### Step 3 — Build the `.intunewin` package

On your packaging workstation, create a clean source folder (e.g. C:\EpicPkg\Source) and place

<EPIC_INSTALLER> and any required supporting files inside it.

Run the Win32 Content Prep Tool:

IntuneWinAppUtil.exe -c "C:\EpicPkg\Source" -s "<EPIC_INSTALLER>" -o "C:\EpicPkg\Output"

Confirm C:\EpicPkg\Output\<EPIC_INSTALLER>.intunewin is produced.

### Step 4 — Create the Win32 app in Intune

Go to Apps → Windows → Add. For App type, select Windows app (Win32) → Select.

On App information:

Select app package file → upload …\<EPIC_INSTALLER>.intunewin → OK.

Name: Epic Hyperdrive – <EPIC_VERSION> (for the legacy client use

Epic Hyperspace – <EPIC_VERSION>). Use this exact name in all later steps.

Publisher: your organization. Fill Description (note the Epic environment and version).

Click Next.

### Step 5 — Program (install / uninstall commands)

On Program:

Install command: <EPIC_INSTALLER> <EPIC_SILENT_ARGS> (the exact silent command proven in

Step 2).

Uninstall command: <EPIC_UNINSTALL_CMD> (silent uninstall from your Epic build team).

Install behavior: System (clinical endpoints are shared / multi-user).

Device restart behavior: No specific action (do not force reboots on clinical devices;

control restarts through the maintenance window).

Click Next.

### Step 6 — Requirements rule (and WebView2 dependency for Hyperdrive)

On Requirements:

Operating system architecture: 64-bit.

Minimum operating system: the lowest supported build per Requirements §R4 (e.g. Windows 10

21H2 / Windows 11).

Add any additional requirement your build team specifies (disk space, etc.).

Click Next.

WebView2 dependency (Hyperdrive only): if you deployed the WebView2 runtime as its own

Win32 app (Requirements §R5), set it as a dependency after the app is created — open    Epic Hyperdrive – <EPIC_VERSION> → Dependencies → + Add, select the WebView2 runtime app,    set Automatically install = Yes, so WebView2 installs first. (Dependencies are configured    on the saved app; you can complete the wizard first and add this immediately after Step 9.)

### Step 7 — Detection rule (pin the version)

On Detection rules, set Rules format to Manually configure detection rules → + Add.

Choose the rule type that matches how <EPIC_INSTALLER> registers (Requirements §R8):

File (recommended): Path = <EPIC_INSTALL_DIR>, File = <EPIC_EXE>,

Detection method = String (version), Operator = Greater than or equal to,      Value = <EPIC_VERSION>. Name it conceptually Epic Client – Version Detection.

or MSI (product code) / Registry (uninstall key + DisplayVersion) if that is how it

registers.

Click OK → Next.

### Step 8 — (Optional) Detection / requirement scripts; Return codes; Scope tags

Leave default return codes unless your installer uses non-standard codes.

Add Scope tags if your org uses them, else Next.

### Step 9 — Create the app (assign in Phase C)

On Assignments, leave assignments empty for now → Next.

On Review + create, confirm everything → Create.

Now wire the WebView2 dependency (Step 6.3) if deploying Hyperdrive.

__________________________________________________

## Phase C — Pilot

### Step 10 — Ensure the ring groups exist

In https://entra.microsoft.com → Groups → All groups, confirm

EPIC – Clinical Workstations, Epic Hyperdrive – Pilot Ring, and    Epic Hyperdrive – Broad Ring exist (Requirements §R7).

If missing, create them (New group → Security) or run

EPICCLIENT-Set-DeploymentRings.ps1 to create the pilot/broad ring groups and (optionally)    wire the assignment via Graph.

Add your test device(s) to Epic Hyperdrive – Pilot Ring.

### Step 11 — Assign the app to the Pilot Ring

Open Apps → Windows → `Epic Hyperdrive – <EPIC_VERSION>` → Properties → Assignments → Edit.

Under Required, click + Add group → select Epic Hyperdrive – Pilot Ring → Select.

Expand the assignment's Settings and set an Available time aligned to your maintenance

window if desired (for Required, the End user notifications and restart grace can be set    here). Click Review + save → Save.

### Step 12 — Sync and install on a pilot device

On a pilot device, force a sync: **Settings → Accounts → Access work or school → (account) → Info

→ Sync**.

In Intune, watch Apps → Windows → `Epic Hyperdrive – <EPIC_VERSION>` → Device install status

until the pilot device shows Installed.

__________________________________________________

## Phase D — Validate

### Step 13 — Validate the pilot device

On the pilot device, run EPICCLIENT-Validation.ps1 — confirms the target version

installed, install state, and (Hyperdrive) the WebView2 runtime present → expect overall    PASS.

Launch the Epic client; confirm it loads and connects to the correct Epic environment.

If integrating Imprivata (Requirements §R11), perform a badge tap and confirm tap-to-launch

into Epic still works.

Complete the Testing Guide (Section 5). Do not expand until every pilot test passes.

Run EPICCLIENT-Report.ps1 to capture the pilot's version spread as a baseline.

__________________________________________________

## Phase E — Broad Deploy

### Step 14 — Assign to the Broad Ring (in the change window)

Confirm the CAB-approved change window is open (Requirements §R10).

Open Apps → Windows → `Epic Hyperdrive – <EPIC_VERSION>` → Properties → Assignments → Edit.

Under Required, + Add group → Epic Hyperdrive – Broad Ring → Select →

Review + save → Save.

Monitor Device install status and re-run EPICCLIENT-Report.ps1 to watch the version

converge across the fleet. Re-run EPICCLIENT-Validation.ps1 on a sample of broad devices.

__________________________________________________

## Phase F — Lifecycle (update / supersede / retire)

### Step 15 — Deliver an Epic client **upgrade** via supersedence

When Epic moves your environment to a new <EPIC_VERSION_NEW>:

Repeat Steps 2–9 to build and create a new Win32 app

Epic Hyperdrive – <EPIC_VERSION_NEW> with its own version-pinned detection rule.

On the new app, go to Supersedence → + Add.

Select the previous app Epic Hyperdrive – <EPIC_VERSION> as the app to supersede.

Set Uninstall previous version = Yes (Intune removes the old client, then installs the new

one — the clean upgrade path). Name this relationship conceptually    Epic Hyperdrive – Supersede <EPIC_VERSION>→<EPIC_VERSION_NEW>. Click Add → Save.

Assign the new app to `Epic Hyperdrive – Pilot Ring` first (Step 11), validate (Phase D), then

expand to Epic Hyperdrive – Broad Ring (Phase E). Supersedence respects ring assignments —    pilot upgrades before broad.

Re-run EPICCLIENT-Report.ps1 until the fleet shows only <EPIC_VERSION_NEW>.

Note: supersedence requires the new app to be assigned to devices for the replacement to occur. Assigning only the new app (not re-touching the old) and confirming Uninstall previous version = Yes is what produces an in-place upgrade rather than two coexisting versions.

### Step 16 — **Retire** an old client version cleanly

To remove a decommissioned version that is not being replaced by a superseding app:

Open the old app `Epic Hyperdrive – <EPIC_VERSION>` → Properties → Assignments → Edit.

Remove its Required assignments, and under Uninstall add the target group (e.g.

EPIC – Clinical Workstations or the specific ring) → Save. Intune runs the app's    Uninstall command (<EPIC_UNINSTALL_CMD>) on those devices.

After devices report the uninstall and EPICCLIENT-Discovery.ps1 shows the version gone,

you may delete the old Win32 app from Apps → Windows (keep a copy of its .intunewin and    detection values for rollback per Requirements §R10 until the new version is fully proven).

Spot-check with EPICCLIENT-Validation.ps1 that no leftover old version remains.

__________________________________________________

### Order of operations (summary)

Assess + prove silent install → Build .intunewin → Create Win32 app (program, requirement, WebView2 dependency, version detection) → Ring groups → Assign Pilot Ring → Validate (version, launch, Imprivata tap) → Assign Broad Ring (in change window) → Lifecycle: supersede for upgrades (uninstall previous = Yes, pilot-then-broad) / retire via Uninstall assignment

# 5. Testing Guide — Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

Run these validations after the pilot is deployed (Implementation Phase D) and again after the broad deployment and after every lifecycle change (upgrade / retire). Each test states what to do and the expected (PASS) result. Do not expand the rollout until every pilot test passes.

Run on a device in Epic Hyperdrive – Pilot Ring first. Use the scripts where named; capture results in your change log for the clinical change record.

## Test 1 — The Epic client installed

Do: On a pilot device run EPICCLIENT-Discovery.ps1, or check <EPIC_INSTALL_DIR> for <EPIC_EXE>. PASS: The Epic client is present in <EPIC_INSTALL_DIR>; Discovery reports an installed version. FAIL: Not installed — see Troubleshooting §6 (install failures) and EPICCLIENT-Remediation.ps1.

## Test 2 — The installed version is the target version

Do: Run EPICCLIENT-Validation.ps1 (compares the installed version to the target), or read the file version of <EPIC_EXE>. PASS: Installed version equals <EPIC_VERSION> (the value pinned in the detection rule). FAIL: Version mismatch — detection rule or supersedence issue (Troubleshooting §6, version drift).

## Test 3 — Intune reports the app Installed (no errors)

Do: Intune → Apps → Windows → `Epic Hyperdrive – <EPIC_VERSION>` → Device install status. PASS: Pilot devices show Installed; no Failed or detection-mismatch states. FAIL: Failed / "Not installed" despite the binary present → detection-rule mismatch (Troubleshooting §6).

## Test 4 — The client launches and loads

Do: On the pilot device, launch the Epic client (Hyperdrive or Hyperspace) as a clinical user. PASS: The client opens, renders fully, and connects to the correct Epic environment. For Hyperdrive, the WebView2 surface renders (no blank / white window). FAIL: Crash, blank window, or wrong environment → Troubleshooting §6 (WebView2 / launch issues).

## Test 5 — WebView2 runtime present (Hyperdrive)

Do: Run EPICCLIENT-Validation.ps1 (checks the WebView2 runtime). PASS: The Microsoft Edge WebView2 Runtime is present and reported. FAIL: Missing → deploy/repair WebView2 (Requirements §R5, Implementation Step 6). *(N/A for Hyperspace-only deployments.)*

## Test 6 — Imprivata badge-tap into Epic still works (if integrating)

Do: On the pilot device, perform a badge tap and confirm tap-to-launch / SSO into the Epic client. PASS: The tap launches and authenticates into Epic as before the client change. FAIL: Tap no longer launches Epic → confirm the Imprivata agent is healthy and engage the separate Imprivata solution / administrators (this solution does not configure Imprivata). *(N/A if you do not use Imprivata — Requirements §R11.)*

## Test 7 — No leftover old version after an upgrade / retire

Do: After a supersedence upgrade (Step 15) or a retire (Step 16), run EPICCLIENT-Discovery.ps1 / EPICCLIENT-Validation.ps1. PASS: Only the intended version is present (or, for a retire, no Epic client remains); no second/old version coexists in Apps & features or <EPIC_INSTALL_DIR>. FAIL: Old version still present → Troubleshooting §6 (supersedence not upgrading / retire leftovers).

## Test 8 — Ring rollout is healthy

Do: Run EPICCLIENT-Report.ps1 and review Intune Device install status per ring. PASS: Epic Hyperdrive – Pilot Ring is fully Installed at the target version before broad; after broad, Epic Hyperdrive – Broad Ring converges to the target version with an acceptable failure rate. FAIL: Stuck installs / mixed versions in a ring → Troubleshooting §6 (ring / assignment problems).

## Test 9 — Device compliance and clinical function intact

Do: Intune → Devices → Compliance for the pilot/broad devices; confirm clinical peripherals relied on at launch (badge reader, etc.) still function. PASS: Devices remain Compliant; no new failures introduced by the client change. FAIL: New compliance failures or broken clinical function → roll back per Requirements §R10.

__________________________________________________

## Acceptance gate

| Gate | Requirement |
| --- | --- |
| Pilot pass (required before broad deploy) | Tests 1, 2, 3, 4, 8, 9 pass for 100% of Epic Hyperdrive – Pilot Ring; Test 5 passes for Hyperdrive; Test 6 passes if Imprivata is integrated |
| Broad pass | Tests 1, 2, 3, 4, 8 pass across Epic Hyperdrive – Broad Ring at an agreed success threshold; Test 9 shows no new compliance failures |
| Lifecycle pass (after upgrade / retire) | Test 7 passes (no leftover old version), plus Tests 2, 4, 8 for the new state |

Record results in the clinical change log. If any test fails, use the Troubleshooting Guide (Section 6) and EPICCLIENT-Remediation.ps1 before proceeding, and trigger the rollback plan if the failure affects patient-care devices.

# 6. Troubleshooting Guide — Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

Work top-down: confirm the requirement, reproduce on the test device first, and only then act on patient-care devices. Where a script helps, it is named. For Epic-installer specifics (switches, version strings, environment config), confirm with your Epic build team / Epic UserWeb — this guide covers the Intune / ConfigMgr mechanics.

__________________________________________________

## A. Install fails or never starts

Symptom: Intune → Apps → Windows → `Epic Hyperdrive – <EPIC_VERSION>` → Device install status shows Failed, or the install never runs.

Silent command not actually silent. Re-run <EPIC_INSTALLER> <EPIC_SILENT_ARGS> by hand on the

test device (Implementation Step 2). If it prompts, the Intune Install command is wrong — get    the correct silent switches from your Epic build team and update Program → Install command.

Requirement rule excludes the device. Check Properties → Requirements — wrong minimum OS /

architecture will leave the app Not applicable. Confirm the device meets it (winver).

WebView2 dependency failing (Hyperdrive). If the WebView2 dependency app is failing, the Epic

app won't proceed. Check the WebView2 app's own install status; fix it first (Section D).

Install behavior wrong. Shared clinical devices need Install behavior = System. A

per-user install on a shared device misbehaves — set it to System.

Non-standard return codes. If <EPIC_INSTALLER> returns a code Intune treats as failure,

map it under Program → Return codes (e.g. add the installer's success/soft-reboot codes).

Nudge the device: run EPICCLIENT-Remediation.ps1 -AppName "Epic Hyperdrive - <EPIC_VERSION>" -Apply

to force an MDM sync, wait, then re-check.

## B. Detection mismatch (installs but Intune says "Not installed", or re-installs in a loop)

Symptom: The Epic client is clearly on the device, but Intune reports Not installed (or keeps reinstalling).

Detection value doesn't match reality. On the test device run EPICCLIENT-Discovery.ps1 and

compare the actual version / path / registry key to the detection rule (Implementation    Step 7). They must match exactly.

Wrong detection type. If the installer registers an MSI product code, a File version rule

on the wrong path won't detect it (and vice-versa). Switch the rule type to match how    <EPIC_INSTALLER> actually registers (Requirements §R8).

Operator too strict/loose. A String (version) – Greater than or equal to rule against

<EPIC_VERSION> is usually right. An Equals on a version that the installer formats slightly    differently will read as "not installed."

Path with environment specifics. Ensure <EPIC_INSTALL_DIR> / <EPIC_EXE> in the rule are the

real installed path/name, not a guess.

## C. Version drift (devices stuck on an old version)

Symptom: EPICCLIENT-Report.ps1 shows a mix of versions; some devices never moved to <EPIC_VERSION>.

Device not in the assigned ring. Confirm the device is a member of `Epic Hyperdrive – Pilot

Ring / Epic Hyperdrive – Broad Ring (whichever the new app is assigned to). Add it if missing    (or run EPICCLIENT-Set-DeploymentRings.ps1`).

Superseding app not assigned. Supersedence only acts where the new app is assigned — see

Section E.

Device not syncing. Force a sync (Access work or school → Sync) or run

EPICCLIENT-Remediation.ps1 … -Apply.

Stale install failure on those devices — drill into Device install status for the error and

apply Section A.

## D. Hyperdrive won't launch (blank/white window, crash) — WebView2

Symptom: Hyperdrive installs but shows a blank/white window, fails to render, or crashes at launch.

WebView2 runtime missing. This is the most common cause. Run EPICCLIENT-Validation.ps1;

if WebView2 runtime present = FAIL, deploy/repair the Evergreen WebView2 Runtime and set it    as a dependency (auto-install = Yes) of the Hyperdrive app (Requirements §R5, Implementation    Step 6).

WebView2 present but broken. Repair/reinstall the WebView2 runtime app via Intune, then relaunch.

Wrong Epic environment / config. If it launches but connects to the wrong environment, the

client configuration is off — confirm the environment/connection values with your Epic build team    (out of scope for packaging, but a common "looks broken" report).

Hyperspace, not Hyperdrive. If you are deploying legacy Hyperspace, WebView2 is N/A — don't

chase a WebView2 fix for a Hyperspace launch issue.

## E. Supersedence not upgrading (old version stays)

Symptom: You created a new app and a supersedence relationship, but devices keep the old version.

New app not assigned to the devices. Supersedence requires the new app to be assigned

(Required) to the ring (Implementation Step 15.5). Assign Epic Hyperdrive – <EPIC_VERSION_NEW> to    the pilot ring first, then broad.

"Uninstall previous version" not set. On the new app → Supersedence, confirm the relationship

to Epic Hyperdrive – <EPIC_VERSION> has Uninstall previous version = Yes for a clean replace.

Old app's detection still satisfied / old app still required. If the old app is still

assigned Required to the same devices, the two assignments fight. Remove the old app's Required    assignment once supersedence is in place.

Not synced yet. Allow time and force a sync; supersedence evaluation isn't instant.

Detection on the new app wrong. If the new app's version-pinned detection is wrong, Intune

thinks the upgrade failed — re-check per Section B.

## F. Retire leftovers (old client remains after retire)

Symptom: After retiring a version (Implementation Step 16), the old client is still present.

Uninstall command wrong. The app's Program → Uninstall command (<EPIC_UNINSTALL_CMD>) must

silently remove the client. Test it by hand on the test device; correct it with your Epic build    team's switches.

Uninstall assignment missing the device. Confirm you added the device's group to the app's

Uninstall assignment, and removed any Required assignment that would reinstall it.

Verify and finish. Run EPICCLIENT-Discovery.ps1 / EPICCLIENT-Validation.ps1; only

delete the old Win32 app after devices report the uninstall (keep the prior .intunewin for    rollback per Requirements §R10).

## G. Ring / assignment problems

Symptom: The wrong devices got the app, or a ring is mixed/stuck.

Group membership. Confirm EPIC – Clinical Workstations, Epic Hyperdrive – Pilot Ring, and

Epic Hyperdrive – Broad Ring contain the intended devices (these are device groups). Fix    membership in Entra or via EPICCLIENT-Set-DeploymentRings.ps1.

Assigned too broadly too soon. If broad got it before pilot was validated, remove the broad

Required assignment, re-validate pilot, then re-add broad in the change window.

Overlapping/contradictory assignments. Avoid assigning both Required and Uninstall for

the same app to overlapping groups — they conflict. Keep one intent per group.

Co-management authority. If devices are co-managed and the Client apps workload points at

ConfigMgr, Intune app assignments won't apply — set the workload authority correctly    (Requirements §R6).

## H. Imprivata badge-tap no longer launches Epic after a client change

Symptom: Tap-to-launch / SSO into Epic stopped working after deploying/upgrading the client.

Confirm Imprivata agent health on the device (service running). Imprivata configuration is a

separate solution — this solution only validates the tap.

Launch target changed. A new client version can change the launch executable/path Imprivata

targets; engage your Imprivata administrators / the Imprivata solution to update the profile.

Re-test with Testing §6 once corrected. If you don't use Imprivata, this is N/A.

__________________________________________________

## Escalation / rollback

If a failure affects patient-care devices and a quick fix isn't in hand, invoke the rollback plan (Requirements §R10): re-assign the previously validated package/version (or remove the new assignment), confirm with EPICCLIENT-Validation.ps1, and record the back-out in the clinical change log. For Epic-installer behavior beyond packaging (switches, version strings, environment config), escalate to your Epic build team / Epic Technical Services.

# 7. Best Practices — Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

These practices keep the Epic client deployment safe, version-coherent with Epic, and clean over its lifecycle on shared clinical endpoints.

## Source of truth: Epic owns the installer, you own the delivery

Always take the installer, silent switches, version string, and environment configuration from

your Epic build team / Epic UserWeb — never guess Epic-internal flags or version numbers.

Re-confirm these values each Epic upgrade; they can change between Epic versions.

Keep a small internal record (not in this package) mapping each <EPIC_VERSION> to the Epic

environment, installer, and switches you packaged.

## Pin the version with detection — and keep detection honest

Use a version-pinned detection rule (file version of <EPIC_EXE> is usually the most stable).

After every package, verify the detection value against a real install on the test device

(EPICCLIENT-Discovery.ps1) before assigning — a wrong rule causes endless re-installs or false   "installed" states.

Prefer file version over a registry DisplayVersion if the installer's registry value is

inconsistent across builds.

## Always pilot before broad — and let supersedence respect rings

Every release and every upgrade goes to Epic Hyperdrive – Pilot Ring and is fully

validated (Testing §) before Epic Hyperdrive – Broad Ring.

For upgrades, assign the new superseding app to the pilot ring first; supersedence respects

assignment scope, so the broad fleet only upgrades once pilot is proven.

Keep the pilot ring representative — include at least one fixed clinical workstation and one

WOW, since form factors behave differently (battery, dock, network).

## Treat the WebView2 runtime as a first-class dependency (Hyperdrive)

Deploy the Evergreen WebView2 Runtime as its own app and set it as a dependency (auto-install

= Yes) of the Hyperdrive app, so it is present before Hyperdrive installs/launches.

Do not assume Windows 11 already has WebView2 — verify with EPICCLIENT-Validation.ps1.

## Upgrade cleanly with supersedence; retire deliberately

For upgrades, use supersedence with "Uninstall previous version = Yes" so the old client is

removed before the new one installs — this prevents multiple Epic versions accreting on shared   devices.

For decommissioned versions not being superseded, retire via an Uninstall assignment, then

verify nothing is left behind (EPICCLIENT-Discovery.ps1).

Keep the previous validated `.intunewin` and its detection values until the new version is fully

proven, so rollback is one assignment away.

## Respect the clinical environment

Install behavior = System, device restart behavior = No specific action — never force a

reboot on a shared clinical device; control restarts through the approved maintenance window.

Align assignment availability to the maintenance window; communicate changes to clinical

operations in advance.

Every deploy / upgrade / retire is a change-controlled action with an approved window and a

documented rollback (global requirements G4, G5, G8).

## Co-management clarity

If devices are co-managed, decide one authority for client apps (Intune or ConfigMgr)

and stick to it, so the Epic client is never deployed twice from two systems.

## Protect ePHI in operations

The tools in this package are read-only over device/app state and must never capture

patient data. Keep logs and CSV reports limited to device, version, and install-state fields.

Restrict who can run deployment/uninstall actions; retain change records per your compliance program.

## Operate on a cadence

Run EPICCLIENT-Report.ps1 on a schedule to watch for version drift (devices that fell

behind) and to confirm each ring is converged.

After any change, sample devices with EPICCLIENT-Validation.ps1; use

EPICCLIENT-Remediation.ps1 (-WhatIf first, then -Apply) for one-off recoveries rather than   re-broadcasting to a whole ring.

# 8. Deliverables Summary — Epic Hyperdrive & Hyperspace Client Deployment & Lifecycle Management with Microsoft Intune

This solution is delivered as a complete, click-to-implement package: implementation documentation, an operational PowerShell toolkit, and a hero image.

## Documentation

| Document | Purpose |
| --- | --- |
| executive-summary.md | Business-level overview, value, and approach for decision-makers. |
| 01-solution-overview.md | What the solution delivers, devices in scope, scope boundaries, and how to use the package. |
| 02-requirements.md | Epic-deployment-specific requirements (R1–R11), each with Description / Why / Verify / Implement, plus a checklist. |
| global-requirements-healthcare-solutions.md | Category-wide prerequisites: tenant + roles, Windows licensing, HIPAA/HITRUST change control, clinical maintenance windows, network, test device, rollback. |
| 03-implementation.md | Ordered, full-navigation steps: package the Win32 .intunewin, version-pinned detection, ring groups, pilot assign, validate, broad deploy, then lifecycle (supersede / retire). |
| 05-testing.md | Numbered tests with PASS/FAIL gates and the acceptance gate that must pass before expansion. |
| 07-best-practices.md | Operating practices for version pinning, ring discipline, WebView2, supersedence/retire, and clinical-environment safety. |
| 06-troubleshooting.md | Fixes for install failures, detection mismatch, version drift, Hyperdrive/WebView2 launch issues, supersedence not upgrading, retire leftovers, and ring/assignment problems. |

## PowerShell toolkit (`scripts\`)

| Script | What it does |
| --- | --- |
| EPICCLIENT-Discovery.ps1 | Inventories the installed Epic client version and basic health across managed devices. Read-only. |
| EPICCLIENT-Validation.ps1 | Verifies a device has the target version, the app install state, and launch prerequisites (WebView2 for Hyperdrive); emits PASS/FAIL and an overall verdict. |
| EPICCLIENT-Report.ps1 | Produces a fleet rollout / version report (per-ring counts, version spread) to CSV. |
| EPICCLIENT-Remediation.ps1 | Safely re-triggers install or uninstall of a named Win32 app for a device (MDM sync / install-state nudge). Read-only / -WhatIf by default; -Apply to act. |
| EPICCLIENT-Set-DeploymentRings.ps1 | Creates the Epic Hyperdrive – Pilot Ring and Epic Hyperdrive – Broad Ring Entra device groups and (optionally) wires ring assignments via Microsoft Graph. Supports -WhatIf. |

Each script carries a .SYNOPSIS plus PURPOSE / HOW TO RUN / EXPECTED RESULTS in its header.

## Visual asset

| Asset | Purpose |
| --- | --- |
| EPICCLIENT-hero.png | Hero image for the solution listing. |

## Named objects you create (reused verbatim across the docs and scripts)

Win32 app: Epic Hyperdrive – <EPIC_VERSION> (legacy: Epic Hyperspace – <EPIC_VERSION>)

Detection rule: Epic Client – Version Detection

Supersedence relationship: Epic Hyperdrive – Supersede <EPIC_VERSION>→<EPIC_VERSION_NEW>

Entra device groups / rings: EPIC – Clinical Workstations, Epic Hyperdrive – Pilot Ring,

Epic Hyperdrive – Broad Ring

Epic-specific values (<EPIC_INSTALLER>, <EPIC_VERSION>, <EPIC_INSTALL_DIR>, <EPIC_EXE>, <EPIC_SILENT_ARGS>, <EPIC_UNINSTALL_CMD>) come from your Epic build team / Epic UserWeb and are substituted consistently throughout.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## EPICCLIENT-Discovery.ps1

Purpose: Reports, on the device it runs on, which Epic client is installed (Hyperdrive and/or Hyperspace), its version, install path, and basic health (executable present, WebView2 runtime present for Hyperdrive). Use during Assess (Implementation Step 2) to capture the detection values, and at any time to inventory a device. Read-only.

How to run: On the device, in a normal PowerShell window: powershell -ExecutionPolicy Bypass -File .\EPICCLIENT-Discovery.ps1 Optionally point it at the known install path / executable from your Epic build team: .\EPICCLIENT-Discovery.ps1 -InstallDir "C:\Program Files\Epic" -Exe "Hyperdrive.exe"

## EPICCLIENT-Remediation.ps1

Purpose: Recovers a single device whose Epic client deployment is stuck: it forces an Intune MDM sync (so the assigned Win32 app and its detection re-evaluate and install/uninstall actions reach the device) and reports the current Epic client state. With -Apply it triggers the sync; by default it runs read-only / -WhatIf so you can preview. It does NOT silently push installers on its own — the actual install/uninstall is performed by the Intune-assigned named app ("Epic Hyperdrive - <EPIC_VERSION>"); this script nudges the device to act on that assignment.

How to run: On the affected device. Preview first (no changes): powershell -ExecutionPolicy Bypass -File .\EPICCLIENT-Remediation.ps1 -AppName "Epic Hyperdrive - <EPIC_VERSION>" Then act (triggers an MDM sync; run elevated): .\EPICCLIENT-Remediation.ps1 -AppName "Epic Hyperdrive - <EPIC_VERSION>" -Apply

## EPICCLIENT-Report.ps1

Purpose: Builds a tenant-wide rollout report for the Epic client Win32 app: per deployment ring how many devices have Installed / Failed / Pending, and the version spread across the fleet, using Microsoft Graph (Intune) data. Use it to confirm a ring is converged before expanding, and to catch version drift over time. Read-only.

How to run: Requires the Microsoft.Graph PowerShell SDK and an operator with Intune read rights. Install-Module Microsoft.Graph -Scope CurrentUser   # one time powershell -ExecutionPolicy Bypass -File .\EPICCLIENT-Report.ps1  -AppName "Epic Hyperdrive - <EPIC_VERSION>"  -PilotGroup "Epic Hyperdrive - Pilot Ring" -BroadGroup "Epic Hyperdrive - Broad Ring" ` -OutCsv .\EpicClient-Rollout.csv

## EPICCLIENT-Set-DeploymentRings.ps1

Purpose: Provisions the named deployment-ring objects this solution uses: "Epic Hyperdrive - Pilot Ring" and "Epic Hyperdrive - Broad Ring" (Microsoft Entra security groups, membershipType device-assigned), and — if you pass -AppName — wires the Epic client Win32 app's Required assignments to those rings via Microsoft Graph (pilot first). Supports -WhatIf so you can preview every create/assignment before it happens.

How to run: Requires the Microsoft.Graph SDK and an operator with group + Intune app write rights. Install-Module Microsoft.Graph -Scope CurrentUser   # one time Preview (no changes): powershell -ExecutionPolicy Bypass -File .\EPICCLIENT-Set-DeploymentRings.ps1 -WhatIf Create the ring groups only: .\EPICCLIENT-Set-DeploymentRings.ps1 Create groups AND assign the app to the pilot ring (Required): .\EPICCLIENT-Set-DeploymentRings.ps1 -AppName "Epic Hyperdrive - <EPIC_VERSION>" -AssignRing Pilot

## EPICCLIENT-Validation.ps1

Purpose: Validates, on a pilot/broad device, that (1) the Epic client is installed, (2) the installed version matches the TARGET version you pinned in the Intune detection rule, (3) the device is Intune-managed/Entra-joined, and (4) launch prerequisites are present (the Edge WebView2 runtime for Hyperdrive). Emits PASS/FAIL per check and an overall PROVISIONED / NOT PROVISIONED verdict. Run after Implementation Step 12 (pilot) and after each ring/lifecycle change. Read-only.

How to run: On the device, in a normal PowerShell window. Supply your Epic build team's values: powershell -ExecutionPolicy Bypass -File .\EPICCLIENT-Validation.ps1 ` -InstallDir "C:\Program Files\Epic" -Exe "Hyperdrive.exe" -TargetVersion "10.x.x" -Client Hyperdrive For the legacy client use -Client Hyperspace (WebView2 check is skipped).