PHOENIXTEKK

Workplace Marketplace · Intune Solutions

Conditional Access Integration

Implementation Solution Guide

Version 1.0.0    ·    2026-06-13
Phoenixtekk · workplace.phoenixtekk.com

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Conditional Access Integration (Microsoft Intune)

Phoenixtekk Workplace Marketplace · Intune Solutions

Device compliance and MFA only protect you if access is actually *gated* on them. Conditional Access is the enforcement engine: it evaluates every sign-in against your rules — is the device compliant? has the user passed MFA? is this legacy authentication? — and allows, challenges, or blocks accordingly. Integrated with Microsoft Intune, it turns device compliance into a hard access requirement.

This is a complete, deploy-it-today package for implementing Conditional Access integrated with Microsoft Intune, written for an administrator with no prior Conditional Access experience — including the safety practices (break-glass accounts, Report-only mode) that prevent lockouts.

## What you get

A plain-language Solution Overview of how Conditional Access evaluates and enforces sign-ins.

A Requirements Guide with verify / implement-if-missing for every prerequisite.

An Implementation Guide of precise, click-by-click steps in the required order — Report-only first.

Five PowerShell scripts for device-state discovery, access validation, policy reporting, sign-in analysis, and break-glass verification.

Testing and Troubleshooting guides for confident, lockout-free rollout.

## What this delivers

A baseline Conditional Access posture: require a compliant (or Entra-joined) device for Microsoft 365, require MFA, block legacy authentication, and (for mobile) require app protection — all piloted in Report-only mode before enforcement, with break-glass accounts excluded.

## The Phoenixtekk deployment model

Assess → Configure → Pilot → Validate → Expand.

## Outcome

Zero Trust access enforcement that only admits healthy, authenticated devices and users — deployed safely, without locking anyone out.

# 1. Solution Overview — Conditional Access Integration

## What Conditional Access is

Conditional Access (CA) is Microsoft Entra's policy engine that evaluates each sign-in and decides whether to allow, challenge (e.g. require MFA), or block it. Policies combine signals (user/group, target app, device state, location, client app, sign-in risk) with access controls (require MFA, require compliant device, require Entra-joined device, require app protection policy, or block).

## How it integrates with Intune

Intune marks devices Compliant (via device compliance policies) and applies app protection policies to mobile apps. Conditional Access consumes those signals: "require a compliant device" means only devices Intune has verified as healthy can reach Microsoft 365 — and "require app protection policy" means only managed mobile apps can access corporate data.

## How it works

A user attempts to sign in to a protected app (e.g. Outlook).

Entra evaluates the applicable CA policies against the sign-in's signals.

If controls are satisfied (compliant device, MFA passed), access is granted; otherwise the user is challenged or blocked.

Report-only mode evaluates policies and logs what *would* happen without enforcing — the safe way to pilot.

## The baseline policies this delivers

Require compliant or Entra-joined device for Microsoft 365.

Require MFA for all users.

Block legacy authentication (the channel that bypasses MFA).

Require app protection policy for mobile email/apps.

Break-glass exclusions so emergency-access accounts are never locked out.

## Benefits

Enforcement — compliance and MFA become hard requirements, not suggestions.

Phishing/legacy resistance — block legacy auth and require MFA.

Safe rollout — Report-only mode and break-glass accounts prevent lockouts.

Zero Trust — access decisions based on real-time device and identity signals.

## Limitations (be honest with buyers)

Conditional Access requires Microsoft Entra ID P1.

"Require compliant device" depends on the Device Compliance solution being in place.

Misconfigured policies *can* lock users (or admins) out — hence break-glass accounts and Report-only piloting.

Some controls (app protection) require the managed mobile apps and enrollment posture.

## The standard Phoenixtekk deployment model

Create break-glass accounts → build policies in Report-only → review impact → enable → expand. Phoenixtekk pattern: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements Guide — Conditional Access Integration

Verify every requirement before configuring. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites are in global-requirements-intune-solutions.md.

## 2.1 Licensing

Description: Microsoft Entra ID P1 (or P2 for risk-based policies). Why: Conditional Access is a P1 feature; risk-based conditions need P2. Verify: M365 admin center → Billing → Licenses (P1 via M365 E3/E5/Business Premium). Implement: Assign M365 E3/E5 or Business Premium to targeted users.

## 2.2 Break-glass (emergency access) accounts

Description: Two cloud-only Global Administrator accounts excluded from all CA policies. Why: They guarantee you can always sign in if a CA policy misfires — the #1 lockout safeguard. Verify: Entra → Users — two dedicated emergency accounts exist; run `CAI-BreakGlassCheck.ps1`. Implement: Create two cloud-only .onmicrosoft.com Global Admins with long random passwords stored offline; exclude them from every CA policy.

## 2.3 Device compliance (for "require compliant device")

Description: Intune device compliance policies in place. Why: The "require compliant device" control needs Intune to be marking devices Compliant. Verify: Intune → Devices → Compliance; devices report Compliant. Implement: Deploy the Device Compliance Policies solution first.

## 2.4 MFA registration

Description: Users are able to register MFA methods. Why: "Require MFA" challenges users; they must have a method registered. Verify: Entra → Authentication methods; run `CAI-Discovery.ps1` for the local user. Implement: Enable authentication methods and (optionally) the registration campaign or SSPR.

## 2.5 Sign-in logs / reporting

Description: Access to Entra sign-in logs. Why: Report-only impact is reviewed in the sign-in logs before enforcing. Verify: Entra → Monitoring → Sign-in logs loads. Implement: Ensure the operator has Reports Reader / Security Reader.

## 2.6 App protection (optional — mobile)

Description: Intune app protection policies for mobile apps. Why: The "require app protection policy" control needs them defined. Verify: Intune → Apps → App protection policies. Implement: Create app protection policies for iOS/Android (optional companion work).

__________________________________________________

## Checklist

Entra ID P1 licensing assigned

Two break-glass admins created and excluded — CAI-BreakGlassCheck.ps1

Device compliance policies in place

MFA methods enabled / users can register

Sign-in log access for review

Pilot Entra group created

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every Phoenixtekk solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every Phoenixtekk solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The Phoenixtekk deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation Guide — Conditional Access Integration

Follow these steps in order. Conditional Access is in Microsoft Entra (https://entra.microsoft.com → Protection → Conditional Access). Always start in Report-only.

Model: Break-glass first → policies in Report-only → review → enable → expand.

## Step 1 — Create and exclude break-glass accounts

Entra → Users → New user → create two cloud-only breakglass1@…onmicrosoft.com and breakglass2@…onmicrosoft.com Global Administrators with long random passwords (store offline).

You will exclude these two accounts from every CA policy in the steps below.

## Step 2 — Create the pilot group

Entra → Groups → New group → Security → CA-Pilot → add pilot users. Create.

## Step 3 — Policy: require compliant device for Microsoft 365

Protection → Conditional Access → Create new policy.

Name: CA - Require Compliant Device - M365.

Users: Include CA-Pilot; Exclude the two break-glass accounts.

Target resources: Cloud apps → Office 365.

Grant: Grant access → Require device to be marked as compliant (and/or Require Microsoft Entra hybrid joined device); Require all the selected controls.

Enable policy: Report-only. Click Create.

## Step 4 — Policy: require MFA

Create new policy → Name: CA - Require MFA - All Apps.

Users: Include CA-Pilot; Exclude break-glass accounts.

Target resources: All cloud apps.

Grant: Require multifactor authentication.

Enable policy: Report-only. Create.

## Step 5 — Policy: block legacy authentication

Create new policy → Name: CA - Block Legacy Auth.

Users: Include CA-Pilot; Exclude break-glass accounts.

Target resources: All cloud apps. Conditions → Client apps → select Exchange ActiveSync clients and Other clients.

Grant: Block access.

Enable policy: Report-only. Create.

## Step 6 — (Optional) require app protection for mobile

Create new policy → Name: CA - Require App Protection - Mobile.

Users: CA-Pilot (exclude break-glass). Conditions → Device platforms → iOS, Android.

Grant: Require app protection policy (and Require approved client app). Report-only → Create.

## Step 7 — Review Report-only impact

Have pilot users sign in normally for a day or two.

Entra → Monitoring → Sign-in logs → open a sign-in → Report-only tab to see which policies *would* apply and the result.

Run `CAI-PolicyReport.ps1` and `CAI-SignInReport.ps1` to summarize impact. Resolve any unexpected blocks.

## Step 8 — Enable enforcement

For each policy, edit Enable policy → On. Start with Block Legacy Auth and Require MFA, then Require Compliant Device.

Re-verify pilot users can work and break-glass accounts are excluded.

## Step 9 — Expand to production

Change each policy's Users from CA-Pilot to All users (keeping break-glass exclusions).

Roll out in waves; monitor sign-in logs. Re-validate with `CAI-Validation.ps1`.

__________________________________________________

### Order of operations

Break-glass → Pilot group → Compliant-device (RO) → MFA (RO) → Block legacy (RO) → App protection (RO) → Review → Enable → Expand

# 5. Testing Guide — Conditional Access Integration

Run during Report-only (Implementation Step 7) and again after enabling enforcement.

## Test 1 — Policies evaluate in Report-only

Do: Entra → Monitoring → Sign-in logs → open a pilot sign-in → Report-only tab. Expected: Each policy shows a result (Would apply / satisfied / would block) — proving evaluation works.

## Test 2 — Compliant device satisfies the control

Do: From a compliant pilot device, sign in to https://outlook.office.com. Run CAI-Validation.ps1. Expected: Access granted; the "require compliant device" policy is satisfied.

## Test 3 — Noncompliant device is challenged/blocked

Do: From a noncompliant or unmanaged device, attempt the same sign-in (Report-only shows the would-be result). Expected: Report-only logs "would block"; after enforcement, access is blocked.

## Test 4 — MFA is required

Do: Sign in as a pilot user from a new session. Expected: An MFA challenge appears (after enforcement) / Report-only logs "would require MFA".

## Test 5 — Legacy authentication is blocked

Do: Attempt a legacy-auth connection (e.g. older IMAP client) as a pilot user. Expected: Report-only logs "would block"; after enforcement, the legacy client is denied.

## Test 6 — Break-glass accounts are exempt

Do: Run `CAI-BreakGlassCheck.ps1`; sign in with a break-glass account. Expected: Break-glass accounts are excluded from all policies and sign in without CA controls.

## Test 7 — Policy + sign-in report

Do: Run `CAI-PolicyReport.ps1` and `CAI-SignInReport.ps1`. Expected: A clear list of policies/states and a summary of CA results across recent sign-ins.

__________________________________________________

## Pass/fail gate

| Gate | Requirement |
| --- | --- |
| Pilot pass (Report-only) | Tests 1–6 behave as expected with no unexpected would-blocks for legitimate users |
| Enforcement pass | After enabling, pilot users work normally; break-glass verified; no lockouts |

# 6. Troubleshooting Guide — Conditional Access Integration

Use `CAI-Validation.ps1` / `CAI-SignInReport.ps1` to see why a sign-in was controlled, and `CAI-BreakGlassCheck.ps1` before any enforcement change.

## A. Lockout risk / admins blocked

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Admin locked out by a policy | Break-glass not excluded, or policy too broad | Sign in with a break-glass account; fix the exclusion; never enforce without break-glass verified |
| Everyone blocked after enabling | Policy enabled with a misconfigured grant | Use break-glass to set the policy back to Report-only; review the grant controls |

## B. "Require compliant device" blocks legitimate users

| Symptom | Cause | Remediation |
| --- | --- | --- |
| Compliant-looking device blocked | Device not actually Compliant in Intune, or not Entra-registered | Run CAI-Validation.ps1; confirm Intune shows Compliant; fix compliance (DCP solution) |
| Browser blocked but app works | Device registration/SSO state differs per client | Ensure the device is Entra-registered/joined and the browser uses the work account |

## C. MFA issues

Users repeatedly prompted → expected on new sessions; confirm "remember MFA"/sign-in frequency settings.

Users with no method → enable authentication methods and have them register before enforcing.

## D. Legacy auth still working

Block-legacy policy in Report-only → it only logs. Move to On to enforce.

Some "modern-looking" clients still use legacy endpoints → confirm via sign-in logs Client app column.

## E. Report-only shows nothing

No sign-ins yet for the targeted users/apps → have pilot users actually sign in; wait for logs to populate (a few minutes).

## F. Diagnostics quick reference

dsregcmd /status        # device join/registration state (affects compliant-device control)

Entra → Sign-in logs → (a sign-in) → Conditional Access / Report-only tabs show exactly which policies applied and why. The What If tool (Conditional Access → What If) simulates a sign-in.

## G. When to escalate

If a sign-in is blocked with all controls apparently satisfied (device Compliant, MFA passed) and the Report-only/CA tabs are inconsistent, capture the sign-in correlation ID and open a Microsoft support case.

# 7. Best Practices — Conditional Access Integration

Create break-glass accounts first. Two cloud-only Global Admins, excluded from every policy, passwords stored offline. This is the single most important safeguard against lockout.

Always pilot in Report-only. Never enable a new policy straight to On — review the would-be impact in sign-in logs first.

Exclude break-glass from every policy. Make it a checklist item on each policy you create.

Block legacy authentication. It's the channel attackers use to bypass MFA — high value, low risk to enable.

Layer the controls. Require MFA + require compliant device + block legacy auth together form a strong baseline.

Use the What If tool. Simulate a user/app/condition before enabling to predict the outcome.

Roll out by waves. Move from pilot group to all users gradually, watching sign-in logs.

Name policies clearly. CA - <control> - <scope> so intent is obvious and audits are easy.

Monitor continuously. Review sign-in logs and CAI-SignInReport.ps1 for unexpected blocks after each change.

Pair with compliance. "Require compliant device" is only as strong as your Device Compliance policy — deploy that solution alongside.

# 8. Deliverables Summary — Conditional Access Integration

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box |
| 1. Solution Overview | What Conditional Access is, how it integrates with Intune, benefits, limitations |
| 2. Requirements Guide | Every prerequisite with Verify / Implement-if-missing |
| Global Requirements (Intune Solutions) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps — Report-only first, break-glass safety |
| 5. Testing Guide | Validation procedures with pass/fail gates |
| 6. Troubleshooting Guide | Field issues and lockout recovery |
| 7. Best Practices | Field-proven recommendations |

## PowerShell scripts

| Script | What it does |
| --- | --- |
| CAI-Discovery.ps1 | Local device/identity state: Entra join, registration, MFA-relevant facts |
| CAI-Validation.ps1 | Confirms the device satisfies "require compliant/joined device" controls |
| CAI-PolicyReport.ps1 | Lists Conditional Access policies and their state (Microsoft Graph) |
| CAI-SignInReport.ps1 | Summarizes recent sign-ins and their CA results (Microsoft Graph) |
| CAI-BreakGlassCheck.ps1 | Verifies break-glass accounts are excluded from all CA policies |

## What the buyer receives

This implementation guide as a branded Word document and PDF.

All five PowerShell scripts in a single ZIP.

A repeatable process following the Phoenixtekk model: Assess → Configure → Pilot → Validate → Expand.

## Outcome

Zero Trust access enforcement — only healthy, authenticated devices and users get in — deployed safely with break-glass accounts and Report-only piloting.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## CAI-BreakGlassCheck.ps1

Purpose: For the break-glass accounts you specify, confirms each Conditional Access policy excludes them (directly or via an excluded group). The single most important pre-enforcement check. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\CAI-BreakGlassCheck.ps1 -Upns breakglass1@contoso.onmicrosoft.com,breakglass2@contoso.onmicrosoft.com Requires Microsoft Graph SDK and Policy.Read.All + User.Read.All + GroupMember.Read.All. EXPECTED RESULTS Per policy: EXCLUDED (good) or NOT EXCLUDED (fix before enforcing). .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Read-only against Graph. #> [CmdletBinding()] param([Parameter(Mandatory)][string[]]$Upns) if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Authentication)) { Install-Module Microsoft.Graph -Scope CurrentUser -Force -AllowClobber } Import-Module Microsoft.Graph.Authentication -ErrorAction Stop Connect-MgGraph -Scopes 'Policy.Read.All','User.Read.All','GroupMember.Read.All' -NoWelcome

How to run: powershell -ExecutionPolicy Bypass -File .\CAI-BreakGlassCheck.ps1 -Upns breakglass1@contoso.onmicrosoft.com,breakglass2@contoso.onmicrosoft.com Requires Microsoft Graph SDK and Policy.Read.All + User.Read.All + GroupMember.Read.All. EXPECTED RESULTS Per policy: EXCLUDED (good) or NOT EXCLUDED (fix before enforcing). .NOTES Phoenixtekk Workplace Marketplace — Intune Solutions. Read-only against Graph. #> [CmdletBinding()] param([Parameter(Mandatory)][string[]]$Upns) if (-not (Get-Module -ListAvailable -Name Microsoft.Graph.Authentication)) { Install-Module Microsoft.Graph -Scope CurrentUser -Force -AllowClobber } Import-Module Microsoft.Graph.Authentication -ErrorAction Stop Connect-MgGraph -Scopes 'Policy.Read.All','User.Read.All','GroupMember.Read.All' -NoWelcome

## CAI-Discovery.ps1

## CAI-PolicyReport.ps1

## CAI-SignInReport.ps1

## CAI-Validation.ps1