PHOENIXTEKK

Workplace Marketplace · Intune Solutions

macOS Automated Device Enrollment with SSO

Implementation Solution Guide

Version 1.0.0    ·    2026-06-14
Phoenixtekk · workplace.phoenixtekk.com

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — macOS Automated Device Enrollment with SSO

Apple Automated Device Enrollment (ADE) turns every company-owned Mac into a zero-touch, supervised, fully managed device the moment it is powered on — no manual setup, no local admin hand-holding, no imaging. Paired with Platform Single Sign-On (Platform SSO) and the Microsoft Enterprise SSO plug-in, your users sign in to their Mac with their Microsoft Entra ID credentials and carry that identity, seamlessly and securely, into every app and browser.

This solution delivers the complete, field-tested method to stand this up in Microsoft Intune — written so a single administrator can follow it end to end:

Zero-touch provisioning. Macs bought through Apple Business Manager (or added with Apple

Configurator) enroll automatically, supervised, with your branding and your apps, straight out of   the box.

Entra-backed sign-in. Platform SSO registers the Mac with Microsoft Entra ID and lets users

unlock the device and authenticate to Microsoft 365 and SSO-enabled apps using their corporate   identity — with a hardware-bound Secure Enclave key, not a synced password.

Conditional Access ready. Enrolled, compliant, Entra-registered Macs become first-class

citizens in your Zero Trust model.

The package follows the standard Phoenixtekk shape — Assess → Configure → Pilot → Validate → Expand — with exact, click-by-click Intune steps, a requirements guide that tells you how to verify *and* fix each prerequisite, five ready-to-run PowerShell scripts (Microsoft Graph), and testing/troubleshooting guides with clear pass/fail gates.

Outcome: company Macs that deploy themselves, authenticate with corporate identity, and meet compliance — delivered by your own team, in a controlled pilot, without a consulting engagement.

# 1. Solution Overview — macOS Automated Device Enrollment with SSO

## What this solution is

This solution combines two Apple + Microsoft capabilities into one repeatable deployment:

Automated Device Enrollment (ADE) — Apple's zero-touch enrollment program (formerly DEP).

Company-owned Macs that belong to your Apple Business Manager (ABM) organization are    automatically enrolled into Microsoft Intune, supervised, the first time they run Setup    Assistant. Management is mandatory and locked to the device.

Platform Single Sign-On (Platform SSO) — Apple's macOS framework that lets a third-party

identity provider extend sign-in to the Mac itself. With the Microsoft Enterprise SSO    extension, the Mac registers with Microsoft Entra ID and users authenticate with their    corporate identity at the login window and across apps and Safari/Edge/Chrome.

Together they give you a Mac that provisions itself and signs in with corporate identity — managed, supervised, and Conditional-Access ready.

## How it works

Apple Business Manager → Intune. You connect ABM to Intune with an **Automated Device

Enrollment token** (a server token). Macs assigned to the Intune MDM server in ABM appear in    Intune as ADE devices.

Enrollment profile. An enrollment program profile in Intune defines the out-of-box

experience: supervised mode, user affinity, which Setup Assistant screens to skip, and whether    management is locked.

Power on → enroll. When a user (or technician) powers on the Mac and connects to a network,

Setup Assistant contacts Apple, discovers the Intune MDM server, and enrolls automatically. The    device becomes supervised and managed; your apps and policies flow down.

Platform SSO registration. A configuration profile deploys the Microsoft Enterprise SSO

extension. On first sign-in, the Company Portal app completes Platform SSO registration:    the Mac generates a hardware-bound key in the Secure Enclave and registers it with Entra ID.

Single sign-on. From then on, the user's macOS sign-in is tied to their Entra identity, and

apps/browsers that support the Microsoft identity broker get silent SSO — no repeated passwords.

## Platform SSO authentication methods (choose one)

Secure Enclave key (recommended) — a hardware-bound key in the Mac's Secure Enclave signs

authentication. Phishing-resistant; the local password is decoupled from Entra. Best security.

Password sync — the user's local macOS password is kept in sync with their Entra password.

Simplest for users; least hardened.

Smart card — authentication via a smart card/certificate. For high-assurance environments.

This solution standardizes on the Secure Enclave key method, with notes for the alternatives.

## Benefits

Zero-touch deployment — Macs enroll supervised on first boot; no imaging, no manual MDM steps.

Corporate identity on the Mac — Entra sign-in at the login window and across apps/browsers.

Phishing-resistant — Secure Enclave key, hardware-bound, never leaves the device.

Supervised management — stronger controls, app management, and wipe protection.

Conditional Access — enrolled, compliant, Entra-registered Macs fit your Zero Trust model.

Better experience — users sign in once with the identity they already know.

## Limitations (be honest with buyers)

ADE requires devices to be in Apple Business Manager (purchased via Apple/authorized reseller,

or added manually with Apple Configurator — the latter adds a provisional 30-day release period).

Platform SSO requires macOS 13 Ventura or later (macOS 14 Sonoma+ strongly recommended for the

best registration and Secure Enclave experience).

Requires an Apple Push Notification service (APNs) certificate, renewed annually, and an

ADE/ABM token, renewed annually — both are hard expiry dates that block enrollment if missed.

Platform SSO registration depends on the Company Portal app and the **Microsoft Enterprise

SSO** extension being present and current.

Personally-owned (BYO) Macs use a different (user-enrollment) path and are out of scope here.

## The standard Phoenixtekk deployment model

This solution uses one model so the process is repeatable across our catalog:

Company-owned, Apple Business Manager–sourced Macs, automatically enrolled into Intune (supervised), with Platform SSO via the Microsoft Enterprise SSO extension and a Secure Enclave key.

Every step follows the Phoenixtekk pattern: Assess → Configure → Pilot → Validate → Expand.

# 2. Requirements — macOS Automated Device Enrollment with SSO

Confirm every requirement below before you begin. Each entry follows the same pattern: Description · Why required · How to verify · How to implement if missing. Category-wide prerequisites (tenant, Intune licensing, admin roles, pilot group, network) are covered once in the Global Requirements — Intune Solutions document; the items here are specific to Apple ADE + Platform SSO.

## R1. Apple Business Manager (or Apple School Manager) account

Description: A verified Apple Business Manager (ABM) organization. Why: ADE only works for devices that belong to your ABM organization; ABM is also where you assign devices to the Intune MDM server and accept device-management terms. Verify: Sign in to https://business.apple.com with an ABM Administrator account; the organization status is active. Implement: Enroll at https://business.apple.com/enroll using your D-U-N-S number; complete Apple's verification (a phone callback to a verifiable company contact). Allow 1–5 business days.

## R2. Apple Push Notification service (APNs) certificate

Description: A valid MDM Push certificate connecting Intune to Apple's push service. Why: Every Apple device managed by Intune (iOS/iPadOS/macOS) requires APNs; without it, no Mac can enroll or receive commands. Verify: Intune admin center → Devices → Enrollment → Apple → Apple MDM Push certificate shows Active with a future expiration date. Implement: In Intune, download the CSR, sign in to https://identity.apple.com with a company Apple ID (not a personal one), create/renew the certificate, and upload the resulting .pem. Renew annually with the same Apple ID — a new Apple ID re-issues the cert and unenrolls all devices.

## R3. Automated Device Enrollment token (ABM ↔ Intune connection)

Description: A downloaded ABM server token (.p7m) uploaded into Intune as an enrollment program token. Why: This is the trust link that lets ABM-assigned devices enroll into your Intune tenant. Verify: Intune → Devices → Enrollment → Apple → Enrollment program tokens; a token is listed with a future expiration. Implement: In Intune, download the public key; in ABM Preferences → MDM Servers, create an MDM server, upload the public key, download the server token; upload that token back into Intune. Renew annually.

## R4. Devices present in Apple Business Manager

Description: The target Macs appear in ABM and are assignable to the Intune MDM server. Why: Only ABM devices can use ADE; a Mac not in ABM cannot be auto-enrolled. Verify: ABM → Devices; the Mac's serial number is listed. Implement: Purchase through Apple or an Apple-authorized reseller linked to your ABM (devices appear automatically), or add existing Macs with Apple Configurator (note: Configurator-added devices get a 30-day provisional period during which the user can release them from management).

## R5. Devices assigned to the Intune MDM server

Description: Each target Mac is assigned to the Intune MDM server in ABM. Why: Assignment tells Apple which MDM a device should enroll into during Setup Assistant. Verify: ABM → Devices → select the device → MDM Server shows your Intune server. Implement: ABM → Devices → select devices → Edit MDM Server → choose the Intune MDM server. Then in Intune, Sync the enrollment token.

## R6. Supported macOS version

Description: macOS 13 Ventura or later (macOS 14 Sonoma+ recommended). Why: Platform SSO and the Secure Enclave authentication method require macOS 13+; later releases materially improve registration reliability. Verify:  Apple menu → About This Mac, or Intune → device → Hardware. Implement: Upgrade via System Settings → General → Software Update, or deploy a minimum-OS compliance policy so non-compliant Macs are flagged and updated.

## R7. Company Portal app for macOS

Description: The Intune Company Portal application installed on the Mac. Why: Company Portal performs the Platform SSO registration with Microsoft Entra ID and reports device state; Platform SSO does not complete without it. Verify: Intune → Apps → macOS; "Company Portal" is added and assigned to your pilot group. Implement: Add Company Portal (Intune → Apps → macOS → Add → choose the macOS Company Portal) and assign it Required to the pilot group so it installs automatically post-enrollment.

## R8. Microsoft Enterprise SSO extension capability

Description: The Microsoft Enterprise SSO plug-in delivered via a macOS SSO app extension / Platform SSO configuration profile. Why: This Apple-approved redirect extension is what brokers Entra authentication for Platform SSO and app/browser single sign-on. Verify: Intune → Devices → Configuration; a profile of type SSO app extension (Platform SSO) exists targeting your pilot group. Implement: Create it during deployment (Implementation Guide §6), or run the included Set-PlatformSSOProfile.ps1 to provision it via Microsoft Graph.

## R9. Network access to Apple management endpoints

Description: Outbound HTTPS to Apple's enrollment, push, and software endpoints. Why: Setup Assistant, ADE discovery, APNs, and app delivery all depend on Apple endpoints. Verify: From the device network, reach https://mdmenrollment.apple.com, https://gdmf.apple.com, and the Apple push range *.push.apple.com (TCP 443 and 5223). Implement: Allow Apple's published network ranges (Apple support article HT210060) plus the Microsoft Intune/Entra endpoints through proxy/firewall. Do not TLS-inspect Apple push/enrollment.

## R10. macOS enrollment enabled in Intune

Description: macOS platform enrollment is permitted by enrollment restrictions. Why: A restriction that blocks macOS will silently stop ADE devices from enrolling. Verify: Intune → Devices → Enrollment → Enrollment device platform restrictions → macOS; platform is Allowed. Implement: Edit the default (or a targeted) restriction to Allow macOS for the pilot group.

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every Phoenixtekk solution in the Intune Solutions category. They are published once at the category level on the marketplace so individual solution listings stay small. Confirm these are in place before deploying *any* Intune solution.

Each entry: Description · Why required · How to verify · How to implement if missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, enrollment, and security policies. Verify: https://intune.microsoft.com loads and Tenant administration → Tenant status shows an active subscription. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies, enrollment connectors, and configuration profiles requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator (or Global Administrator for connector setup). Implement: Assign Intune Administrator to the operator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted devices are enrolled and manageable in Intune. Why: Policies only reach enrolled devices, regardless of platform (Windows, macOS, iOS/iPadOS, Android). Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Configure the appropriate enrollment method for the platform (e.g. automatic enrollment for Windows, Automated Device Enrollment for Apple) and enroll the device.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every Phoenixtekk solution is piloted to a small group before fleet rollout. Verify: Entra → Groups; the pilot group exists with intended members. Implement: Entra → Groups → New group → type Security → add pilot members.

## G6. Supported, current operating system

Description: A supported OS baseline with current updates for the targeted platform. Why: Modern Intune features and security settings assume a patched, vendor-supported OS. Verify: Check the device's OS version (e.g. winver on Windows, About This Mac on macOS) or Intune → device → Hardware. Implement: Deploy update policies (Windows Update rings, macOS update/compliance policies) or upgrade to a supported release.

## G7. Network access to required cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs (plus Apple endpoints for Apple-platform solutions). Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges (and Apple's published ranges where applicable) through proxy/firewall.

__________________________________________________

The Phoenixtekk deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# 3. Implementation — macOS Automated Device Enrollment with SSO

Follow these steps in order. The *why* for each capability lives in the Solution Overview; the steps below are deliberately short and exact so you can click to implement. Throughout, the Phoenixtekk pattern applies: Assess → Configure → Pilot → Validate → Expand. Do everything against a pilot group first.

All admin-center steps use the Microsoft Intune admin center at https://intune.microsoft.com and Apple Business Manager at https://business.apple.com unless noted.

__________________________________________________

## Phase 1 — Connect Apple to Intune

### Step 1. Create the Apple MDM Push (APNs) certificate

In Intune, go to Devices → Enrollment → Apple.

Click Apple MDM Push certificate.

Check I agree, then Download the CSR file to your computer.

Click Create your MDM push certificate to open https://identity.apple.com.

Sign in with a company Apple ID (record which Apple ID you use — you must reuse it every year).

Click Create a Certificate, upload the CSR, then Download the .pem certificate.

Back in Intune, enter that Apple ID in the box, Browse to the .pem, and click Upload.

Confirm the status shows Active with an expiration ~1 year out.

### Step 2. Connect Apple Business Manager (download the Intune public key)

In Intune, go to Devices → Enrollment → Apple → Enrollment program tokens.

Click Add.

Check I agree, then Download the Intune public key (.pem).

### Step 3. Create the MDM server in Apple Business Manager

In ABM, go to Preferences (your name, bottom-left) → MDM Servers.

Click Add (or the +). Name it clearly, e.g. Intune – Production.

Under MDM Server Settings, Upload the Intune public key from Step 2.

Click Save, then Download Token — this downloads the server token (.p7m).

### Step 4. Upload the ABM token into Intune

Back on the Intune Add enrollment program token page, enter the Apple ID used for ABM.

Browse to the .p7m token file and Upload.

The token appears under Enrollment program tokens with a future expiration.

__________________________________________________

## Phase 2 — Assign devices and define the enrollment experience

### Step 5. Assign Macs to the Intune MDM server (in ABM)

In ABM, go to Devices.

Select the target Mac(s) by serial number (or filter by purchase/order).

Click Edit MDM Server → choose your Intune – Production server → Continue → Confirm.

### Step 6. Sync and confirm devices in Intune

In Intune, open Devices → Enrollment → Apple → Enrollment program tokens → (your token) → Devices.

Click Sync (Apple rate-limits syncs; allow a few minutes).

Confirm the assigned serial numbers appear.

### Step 7. Create the macOS enrollment program profile

On the token, open Profiles → Create profile → macOS.

Basics: name it (e.g. macOS ADE – Pilot); set User affinity = **Enroll with user

affinity** (required for Platform SSO so the device ties to a user).

Management Settings:

Device management options → enable Supervised.

Locked enrollment → Yes (prevents users from removing management).

Sync with Company Portal / Install Company Portal as prompted (so SSO registration can run).

Setup Assistant: hide unnecessary screens (Restore, Apple ID, Siri, Analytics, Touch ID setup

as your policy dictates) for a clean first-run; keep Location and Privacy as required.

Review + Create.

### Step 8. Assign the enrollment profile to the token's devices

On the token → Devices, select the pilot serial numbers.

Click Assign profile → choose macOS ADE – Pilot → Assign.

### Step 9. Confirm macOS enrollment is allowed

Go to Devices → Enrollment → Enrollment device platform restrictions.

Open the default (or pilot-targeted) restriction → macOS → ensure Allow.

__________________________________________________

## Phase 3 — Deploy Company Portal and Platform SSO

### Step 10. Add and assign the Company Portal app

Go to Apps → macOS → Add.

Choose macOS app type for Company Portal (or add it as a managed app), Select.

Assign it Required to your pilot group so it installs automatically after enrollment.

### Step 11. Create the Platform SSO configuration profile

Go to Devices → Configuration → Create → New policy.

Platform = macOS; Profile type = Settings catalog → Create.

Name it macOS Platform SSO – Pilot.

Click Add settings; search Single Sign On Extension and add the **Extensible Single

Sign-On (SSO)** settings.

Configure:

Extension Identifier: com.microsoft.CompanyPortalMac.ssoextension

Team Identifier: UBF8T346G9

Type: Redirect

URLs: https://login.microsoftonline.com, https://login.microsoft.com,

https://sts.windows.net, https://login.partner.microsoftonline.cn,      https://login.chinacloudapi.cn, https://login.microsoftonline.us,      https://login-us.microsoftonline.com

Platform SSO → Authentication Method: Secure Enclave Key (recommended).

Registration token: {{DEVICEREGISTRATION}} (enables silent device registration).

Review + Create, then Assign to the pilot group.

Prefer automation? Run the included Set-PlatformSSOProfile.ps1 (Microsoft Graph) to create and assign this profile with the values above — then verify it in the console.

### Step 12. (Hybrid/optional) Conditional Access for managed Macs

Go to Entra → Protection → Conditional Access.

Create a policy (name it `CA – macOS Compliant – Pilot`) to require device compliance

(and/or Entra registration) for macOS accessing Microsoft 365 — start in report-only mode for    the pilot.

__________________________________________________

## Phase 4 — Pilot, validate, expand

### Step 13. Pilot-enroll a test Mac

Erase the pilot Mac (**System Settings → General → Transfer or Reset → Erase All Content and

Settings**) so it returns to Setup Assistant. *(For a Configurator-added device, complete this    before the 30-day provisional period ends.)*

Power on, choose language/region, connect to network.

Setup Assistant shows a Remote Management screen confirming your organization manages the Mac.

Sign in with the pilot user's Entra ID credentials when prompted; complete enrollment.

After desktop loads, Company Portal installs and prompts to Register — complete Platform

SSO registration (a small key icon / login-window prompt confirms it).

### Step 14. Validate

Run `ADEMAC-Discovery.ps1` (tenant readiness) and `ADEMAC-Validation.ps1` (this device):

confirm the Mac is enrolled, supervised, ADE, has the SSO profile applied, and is    registered with Entra.

On the Mac, open a Microsoft 365 web app and confirm silent SSO (no password prompt).

Confirm compliance in Intune → Devices → macOS → (device) → Compliance.

### Step 15. Expand

Once the pilot passes, assign the enrollment profile and the Company Portal/SSO/compliance

policies to broader groups (or make the enrollment profile the default for the token).

Move any Conditional Access policy from report-only to on for macOS.

Roll out in waves, validating each wave with the scripts before widening.

# 5. Testing & Validation — macOS Automated Device Enrollment with SSO

Validate against a pilot device before expanding. Each test has an explicit pass/fail gate. Use the included PowerShell scripts (Microsoft Graph) for tenant-side checks and the on-device steps for the user experience.

## Test 1 — Tenant readiness

Procedure: Run ADEMAC-Discovery.ps1. Pass: APNs certificate Active (expiry > 30 days), an ADE/enrollment token present (expiry > 30 days), at least one macOS enrollment profile, Company Portal app assigned, and a Platform SSO configuration profile present. Fail: Any of the above missing or expiring within 30 days → resolve before enrolling devices.

## Test 2 — Device appears as ADE

Procedure: In Intune → Enrollment program tokens → (token) → Devices, locate the pilot serial; or run ADEMAC-DeviceReport.ps1. Pass: The serial is listed, profile assigned, status ready for enrollment. Fail: Serial missing → re-check ABM MDM-server assignment (R5) and Sync.

## Test 3 — Zero-touch enrollment

Procedure: Erase the pilot Mac and run Setup Assistant on a managed network. Pass: A Remote Management screen names your organization; enrollment completes without manual MDM profile installation; the device shows in Intune → Devices → macOS within minutes. Fail: No Remote Management screen → device not assigned/synced, or network blocks mdmenrollment.apple.com (R9).

## Test 4 — Supervision and lock

Procedure: Inspect the enrolled device in Intune (or run ADEMAC-Validation.ps1). Pass: Device is Supervised = Yes and Corporate-owned; management is locked (user cannot remove the MDM profile). Fail: Supervised = No → the enrollment profile did not enable Supervised (Step 7); re-erase and re-enroll after correcting.

## Test 5 — Company Portal + Platform SSO registration

Procedure: After desktop loads, confirm Company Portal installed and complete the Register prompt; then check the SSO state. Pass: Company Portal reports the device registered; macOS shows the Platform SSO login-window prompt / key indicator; ADEMAC-Validation.ps1 reports the SSO profile applied. Fail: No registration prompt → confirm Company Portal is Required (R7) and the SSO profile is assigned to the user/device (Step 11), then retry.

## Test 6 — Single sign-on works

Procedure: On the Mac, open a Microsoft 365 web app (e.g. https://outlook.office.com) in Safari and Edge/Chrome; open a native app that supports the broker. Pass: Sign-in is silent (no password prompt) using the registered Entra identity. Fail: Repeated password prompts → verify the SSO extension URLs and identifiers (Step 11), and that the Microsoft Enterprise SSO extension is present.

## Test 7 — Secure Enclave authentication method

Procedure: Confirm the Platform SSO method in effect. Pass: Authentication uses the Secure Enclave key (hardware-bound); the user's local password is decoupled from Entra. Fail: Method shows password sync when Secure Enclave was intended → correct the SSO profile setting (Step 11) and re-register.

## Test 8 — Compliance & Conditional Access

Procedure: Review the device's Compliance in Intune; if Conditional Access is configured, test access from the Mac. Pass: Device is Compliant; Conditional Access (report-only or on) evaluates the Mac as a managed, registered device. Fail: Non-compliant → review the assigned compliance policy and OS minimum (R6).

## Acceptance gate

Proceed to Expand only when Tests 1–8 pass on at least one pilot Mac and the user-experience checks (silent SSO, clean first-run) are confirmed by a real pilot user.

# 6. Troubleshooting — macOS Automated Device Enrollment with SSO

Work top-down: confirm the connection (APNs/token), then assignment (ABM → Intune), then the device (enrollment), then Platform SSO. Most failures are an expired token, an unassigned device, or a blocked network endpoint.

## The Mac never shows a "Remote Management" screen

Device not assigned to the Intune MDM server. ABM → Devices → confirm MDM Server = your

Intune server (R5). After fixing, Intune → token → Sync.

Profile not assigned. Intune → token → Devices → select serial → Assign profile.

Already past Setup Assistant. ADE only triggers during Setup Assistant — **Erase All Content

and Settings** and try again.

Network blocks Apple. Ensure mdmenrollment.apple.com and gdmf.apple.com are reachable and

not TLS-inspected (R9).

Configurator device past 30-day window or released by the user — re-add and re-assign.

## Enrollment fails partway / device not in Intune

APNs certificate invalid/expired. Intune → Apple MDM Push certificate must be Active (R2).

If it was renewed with a *different* Apple ID, devices unenroll — restore the original Apple ID.

Enrollment token expired. Renew the ABM server token (R3); re-upload to Intune.

macOS blocked by enrollment restriction. Allow macOS for the target group (R10).

## Device enrolled but **not Supervised**

The enrollment profile didn't enable Supervised (Step 7). Correct the profile, then **erase and

re-enroll** — supervision is set at enrollment and cannot be toggled on an enrolled device.

## Company Portal doesn't install

Confirm the app is Required and assigned to the user/group that owns the device (R7).

Force a check-in: on the Mac, open Company Portal (if present) or **System Settings → Privacy &

Security → Profiles, and confirm management; in Intune, use Sync** on the device.

## Platform SSO never prompts to register

Company Portal missing or outdated — it performs registration (R7); update it.

SSO profile not assigned to the signed-in user (Step 11). Confirm assignment and that the

enrollment used user affinity (Step 7).

Extension identifiers wrong — must be com.microsoft.CompanyPortalMac.ssoextension / team

UBF8T346G9 (Step 11).

macOS too old — Platform SSO requires macOS 13+ (14+ recommended) (R6).

After fixing, sign out/in or reboot to re-trigger the registration prompt.

## Registered, but apps still prompt for a password

Missing SSO URLs — ensure all Microsoft login URLs are listed in the SSO extension (Step 11).

Browser without broker support — Safari/Edge/Chrome with the Microsoft SSO extension get silent

SSO; some third-party browsers won't.

Conditional Access interruption — a policy may require interaction; review CA sign-in logs in

Entra.

## Secure Enclave method not taking effect

The profile may be set to password sync. Set Authentication Method = Secure Enclave Key

(Step 11), re-assign, and re-register (sign out/in). Existing registrations keep their original   method until re-registered.

## "Awaiting configuration" / device stuck at Setup Assistant

Usually a transient Apple/Intune sync delay or a network hiccup. Confirm endpoints (R9), Sync

the token, and allow several minutes; if persistent, erase and retry.

## Token / certificate expiry (preventive)

Both the APNs certificate and the ADE token expire annually and block enrollment if

lapsed. Run ADEMAC-Discovery.ps1 (or ADEMAC-Remediation.ps1) regularly; it flags anything   expiring within 30 days. Renew with the same Apple ID each time.

## Useful checkpoints

Intune: Devices → macOS → (device) → Hardware / Compliance / Configuration; Enrollment →

Apple → token → Devices.

On the Mac: System Settings → Privacy & Security → Profiles (MDM profile present);

Console.app filtered for AppSSO / DeviceManagement for SSO and enrollment logs.

Scripts: re-run ADEMAC-Validation.ps1 after each change to confirm the gate.

# 7. Best Practices — macOS Automated Device Enrollment with SSO

Field-proven guidance to keep the deployment reliable, secure, and low-maintenance.

## Identity & authentication

Standardize on the Secure Enclave key method. It is phishing-resistant and decouples the local

password from Entra. Reserve password sync for edge cases that genuinely need it.

Require user affinity on the enrollment profile so each Mac is tied to a user and Platform SSO

can register. Device-affinity (shared) Macs need a different design.

Layer Conditional Access to require compliant, registered Macs for Microsoft 365 — start in

report-only, then enforce once the pilot is clean.

## Enrollment hygiene

Always supervise company Macs (Step 7) and lock enrollment so management can't be removed.

Buy through channels linked to ABM so devices appear automatically; use Apple Configurator only

for legacy stock, and complete enrollment before the 30-day provisional period lapses.

Keep one well-named MDM server per environment in ABM (e.g. *Intune – Production*) to avoid

assigning devices to the wrong tenant.

## Token & certificate lifecycle (the #1 cause of outages)

Track both annual expiries — the APNs certificate and the ADE token. A lapse blocks all

new enrollments and can unenroll devices.

Always renew APNs with the same company Apple ID. Document which Apple ID owns it; never use a

personal Apple ID or one tied to an individual who may leave.

Schedule `ADEMAC-Discovery.ps1` to run regularly and alert on anything within 30 days of expiry.

## Operating system & updates

Set a minimum-OS compliance policy (macOS 14+ recommended) so Platform SSO works reliably and

out-of-support Macs are flagged.

Manage updates with Intune (declarative software updates) so the fleet stays patched without

user intervention.

## Rollout discipline

Pilot first, expand in waves. Validate each wave with ADEMAC-Validation.ps1 before widening.

Hide noisy Setup Assistant screens for a clean, fast first-run, but keep privacy/location

prompts that your policy requires.

Pre-stage apps as Required (starting with Company Portal) so a freshly enrolled Mac is useful

within minutes.

## Operations & documentation

Keep a runbook of the Apple ID, ABM org, MDM server name, token/cert expiry dates, and the SSO

profile identifiers — the values that, if lost, are painful to recover.

Report monthly with ADEMAC-DeviceReport.ps1: enrolled macOS count, ADE vs. other, OS spread,

Platform SSO registration coverage, and compliance.

Test OS upgrades against the SSO extension before broad deployment; Apple occasionally changes

Platform SSO behavior between major releases.

## Security posture

Combine with disk encryption (FileVault) and a macOS security baseline/compliance policy for

a complete managed posture (separate Phoenixtekk solutions cover these).

Limit local admin and use Intune to manage privileged access; supervised + locked enrollment

prevents users from quietly removing management.

# 8. Deliverables Summary — macOS Automated Device Enrollment with SSO

Everything included in this solution package, and what each piece is for.

## Documentation (this guide)

Executive Summary — the business case and outcome in one page.

Solution Overview — what ADE and Platform SSO are, how they work together, the authentication

methods, benefits, and honest limitations.

Requirements Guide — every Apple/Intune prerequisite with how to verify and how to

implement if missing, plus the category-level Global Requirements.

Implementation Guide — exact, ordered, click-by-click steps across four phases: connect Apple

to Intune, assign devices and define the enrollment experience, deploy Company Portal + Platform   SSO, then pilot/validate/expand.

Testing & Validation — eight tests with explicit pass/fail gates and an acceptance gate.

Troubleshooting — top-down diagnosis for enrollment and Platform SSO failures.

Best Practices — identity, enrollment hygiene, the all-important token/certificate lifecycle,

OS/updates, rollout discipline, and security posture.

## PowerShell scripts (Microsoft Graph) — `ADEMAC-Scripts.zip`

All scripts are tenant-side (run from an admin workstation with the Microsoft Graph PowerShell SDK); each has a header explaining Purpose · How to run · Expected results.

`ADEMAC-Discovery.ps1` — tenant readiness: APNs certificate status/expiry, ADE/enrollment

token status/expiry, macOS enrollment profiles, Company Portal assignment, and Platform SSO    profile presence. Flags anything expiring within 30 days.

`ADEMAC-Validation.ps1` — validates a specific Mac: enrolled, supervised, ADE, SSO profile

applied, Entra-registered, and compliant — with a clear PASS/FAIL summary.

`ADEMAC-DeviceReport.ps1` — tenant-wide CSV report of macOS devices: enrollment type, OS

version, ownership/supervision, Platform SSO registration state, and compliance.

`ADEMAC-Remediation.ps1` — safe remediation: re-sync the ADE token, re-assign the

enrollment/SSO profiles to a target group, and surface tokens/certs nearing expiry. Read-only by    default; changes require an explicit confirmation switch.

`Set-PlatformSSOProfile.ps1` — creates and assigns the Platform SSO (SSO app extension)

configuration profile with the correct Microsoft Enterprise SSO identifiers, URLs, and Secure    Enclave method.

## Hero image

`ADEMAC-hero.png` — the branded product image (1200×1200) used on the marketplace listing.

## How it's delivered

A branded Word document and PDF (cover, table of contents, page numbers, and a scripts appendix), plus all five PowerShell scripts in a single ZIP — yours to keep and reuse across unlimited devices.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## ADEMAC-DeviceReport.ps1

Purpose: Exports every macOS device in Intune with the fields that matter for this solution: enrollment type (ADE vs. other), OS version, ownership, supervision, compliance, last check-in, and primary user. Use it to measure ADE coverage and Platform SSO rollout.

How to run: Install-Module Microsoft.Graph -Scope CurrentUser   # once .\ADEMAC-DeviceReport.ps1 .\ADEMAC-DeviceReport.ps1 -CsvPath C:\Temp\macos-fleet.csv

## ADEMAC-Discovery.ps1

Purpose: Confirms the Intune tenant is ready to auto-enroll Macs and register Platform SSO: Apple MDM Push (APNs) certificate, Automated Device Enrollment (ADE) token, macOS enrollment profile(s), Company Portal assignment, and a Platform SSO (SSO app extension) configuration profile. Flags anything expiring within 30 days.

How to run: Install the SDK once:  Install-Module Microsoft.Graph -Scope CurrentUser Then:                  .\ADEMAC-Discovery.ps1 Reads only — makes no changes.

## ADEMAC-Remediation.ps1

Purpose: Performs the common fixes that unblock ADE/SSO: re-sync the ADE token with Apple, surface tokens/certificates nearing expiry, and (optionally) re-assign the macOS enrollment profile and Platform SSO configuration profile to a target group.

How to run: Install-Module Microsoft.Graph -Scope CurrentUser   # once # Read-only audit (default — makes NO changes): .\ADEMAC-Remediation.ps1 # Trigger an ADE token sync and re-assignments (explicit opt-in): .\ADEMAC-Remediation.ps1 -Apply -GroupId <entra-group-object-id> -SsoPolicyId <id> -EnrollmentProfileId <id>

## ADEMAC-Validation.ps1

Purpose: For one macOS device (by serial number or device name), confirms it is: enrolled in Intune, ADE/DEP-enrolled, supervised, corporate-owned, compliant, and that a Platform SSO configuration profile is applied. Produces a clear PASS/FAIL verdict.

How to run: Install-Module Microsoft.Graph -Scope CurrentUser   # once .\ADEMAC-Validation.ps1 -Serial C02XXXXXXXXX .\ADEMAC-Validation.ps1 -DeviceName "Jane-MacBook"

## Set-PlatformSSOProfile.ps1

Purpose: Provisions the Extensible Single Sign-On (SSO app extension / Platform SSO) configuration profile for macOS with the correct Microsoft Enterprise SSO identifiers, login URLs, and the Secure Enclave authentication method — the same profile described in the Implementation Guide §6/Step 11 — then assigns it to a target Entra group.

How to run: Install-Module Microsoft.Graph -Scope CurrentUser   # once # Preview only (no change): .\Set-PlatformSSOProfile.ps1 -GroupId <entra-group-object-id> -WhatIf # Create & assign: .\Set-PlatformSSOProfile.ps1 -GroupId <entra-group-object-id> # Choose a different method: .\Set-PlatformSSOProfile.ps1 -GroupId <id> -AuthMethod passwordSync