Microsoft Defender for Endpoint

Implementation Solution Guide

Version 1.0.0    ·    2026-07-11

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Microsoft Defender for Endpoint

White-label · Defender

Most organizations that own Microsoft Defender for Endpoint (MDE) run it at a fraction of its value. Devices are "onboarded" but the protection stack is half-configured — EDR in block mode off, attack surface reduction (ASR) rules unset or stuck in audit forever, tamper protection unenforced, web content filtering empty, device groups and RBAC flat, live response unconfigured, vulnerability exposure un-triaged. The console reports telemetry but blocks little, the alert queue is noisy, the SOC was never upskilled on the product, and no one ever proved to leadership that it actually works. This solution takes MDE end to end, as one comprehensive lifecycle: deploy it right across Windows/macOS/Linux, operate and optimize it (tune ASR audit→block, cut false positives, expand coverage, harden policy), enable your team with hands-on investigation-and-response labs, and prove its value with a guided, fully reversible proof-of-concept on benign test signal.

This is a complete, self-guided package written for an administrator with no prior MDE mastery. It is pilot-first throughout: onboard a device ring before the fleet, bring disruptive controls (ASR, block mode) up audit-before-block, keep automated response approval-gated, measure before/after, and never remove an existing control to "test."

## What you get

A plain-language Solution Overview of the whole MDE stack and the four lifecycle workstreams — Deploy, Operate & Optimize, Enable, Prove.

A Requirements Guide with verify / implement-if-missing for every solution-specific prerequisite across all four workstreams.

An Implementation Guide of exact, ordered steps: onboard the ring (Win/macOS/Linux) → next-gen AV + EDR block mode → ASR audit→block → tamper protection + web filtering → device groups/RBAC → live response → TVM → optimization/tuning → team-enablement labs (with a KQL lab pack) → a guided, reversible PoC.

Eight scripts — PowerShell (Microsoft Graph Security + Defender APIs) plus a KQL advanced-hunting lab pack — for readiness discovery, configuration validation, coverage/exposure reporting, a -WhatIf-gated ASR audit→block promotion helper, read-only hunting, a hands-on lab runner, and a fully -WhatIf-gated PoC (enable → benign signal → score → teardown).

Testing and Troubleshooting guides for a confident rollout.

## What this delivers

A fully deployed, tuned, team-ready, and demonstrably-working Defender for Endpoint: devices onboarded across all platforms, EDR in block mode, ASR enforced from proven audit data, tamper protection on, web content filtering live, device groups and RBAC in place, live response ready, exposure triaged, noise reduced with measured before/after evidence, admins/SOC trained to investigate and respond, and value proven on real-but-safe signal — the entire lifecycle in one package instead of a half-configured console.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand — the same repeatable pattern applied across every workstream: assess readiness, configure the control (or lab, or PoC), pilot on a ring, validate against explicit pass/fail gates, then expand across the fleet.

## Boundary

This is the comprehensive Defender for Endpoint lifecycle solution. It cross-references rather than duplicates the catalog's narrower, adjacent solutions: "Defender for Endpoint Integration" (the Intune connector wiring), "Defender for Endpoint macOS Onboarding via Intune" (a macOS-specific rollout), Defender XDR — Unified Onboarding (cross-pillar correlation with Identity/Office 365/Cloud Apps), the Sentinel + Defender XDR SOC solution (SIEM/SOAR), and Advanced KQL Threat Hunting. Use those where their focused scope fits; this solution is the end-to-end MDE stand-up, tune-up, enablement, and proof. Incident-response decisions, automated-response guardrails, which detections are true incidents, and licensing determinations remain the customer's security, operations, and licensing functions; this guide provides the technical configuration and the skills.

## Effort

A competent administrator can complete the pilot-ring deployment and validation in a focused engagement, run the optimization pass and enablement labs with the team, and stand up (and tear down) the PoC on a controlled cadence. Rollout scales with device count and the mix of Windows/macOS/Linux onboarding channels; the enablement and PoC workstreams are reusable on every new wave and for every new analyst.

# 1. Solution Overview — Microsoft Defender for Endpoint

## What Microsoft Defender for Endpoint is

Microsoft Defender for Endpoint (MDE) is the endpoint detection & response (EDR) pillar of Microsoft Defender. It combines next-generation antivirus, behavioral EDR, attack surface reduction, threat & vulnerability management, live response, and advanced hunting into one agent that runs on Windows, macOS, and Linux (and mobile) and reports to the unified Defender portal at security.microsoft.com under Assets → Devices and Endpoints. Fully deployed, MDE detects and blocks endpoint attacks, reduces the exploitable surface before an attack lands, shows which devices are vulnerable, lets analysts remotely investigate a compromised host, and gives hunters raw telemetry to query with KQL.

The building blocks this solution configures, tunes, teaches, and proves:

Onboarding — getting each device reporting via the right channel (Intune, Group Policy, local script, or the platform-specific method for macOS/Linux).

Next-generation antivirus (NGAV) and EDR in block mode — real-time/cloud-delivered protection, and letting EDR block malicious artifacts even when a non-Microsoft AV is primary.

Attack surface reduction (ASR) rules — pre-attack hardening (block credential theft, Office child-process abuse, script/macro tricks), brought up audit → block on proven data.

Tamper protection — prevents attackers (and misconfigurations) from disabling the protection stack.

Web content filtering — category-based web control from the endpoint.

Device groups and RBAC — scope devices for automation levels and analyst permissions.

Live response — a remote investigative shell to a device.

Threat & vulnerability management (TVM / MDVM) — exposure score and remediation of vulnerable software/configs.

Advanced hunting & custom detections — KQL over the device tables, and turning a tuned hunt into an alert-only detection.

Automated investigation & response (AIR) — automated triage that can (when permitted) remediate — kept approval-gated here.

## Why this matters

Onboarding a device is only the first 20% of MDE. A tenant that stops there gets telemetry but little protection: EDR isn't blocking, the attack surface is wide open, the agent can be silently disabled, analysts have flat permissions and no live-response path, the alert queue is noisy enough that real detections get ignored, and no one on the team can confidently drive an investigation. This solution closes all of those gaps in one lifecycle: it brings the whole stack up safely, tunes it with before/after evidence, upskills the people who operate it, and proves the value with a scoped, reversible demonstration — so EDR is genuinely detecting, blocking, operable, trusted, and proven, not just "green in the portal."

## The four lifecycle workstreams

This solution runs as four workstreams, each following the standard model. The Implementation Guide walks them in order; a team still evaluating MDE can run the Prove workstream first as a pre-purchase proof.

Deploy (onboard end to end). Onboard the pilot ring across Windows/macOS/Linux, enable next-gen AV and EDR in block mode, roll ASR audit→block, enforce tamper protection, configure web content filtering, build device groups and RBAC, enable live response, and baseline TVM exposure — then expand across the fleet.

Operate & Optimize (tune an existing deployment). Baseline the current state, move vetted ASR rules from audit to block on the evidence, cut alert noise and false positives with scoped suppressions/indicators, expand coverage and standardize device tags/groups, harden tamper/EDR/web-filter to best practice, and measure the before/after delta.

Enable (upskill the team). Guided hands-on labs take admins/SOC from the console to confident EDR investigation and response — incidents and device timelines, ASR audit-mode, read-only live response, response-action walkthroughs, endpoint advanced hunting with a KQL lab pack, and a hunt→alert-only detection capstone, ending in a scored knowledge-check.

Prove (guided proof-of-concept). Enable MDE on a small ring of test devices, generate benign test signal (EICAR + Microsoft's built-in evaluation simulations — never real malware), demonstrate that it produces a real detection/timeline/hunting row/automated investigation, score it against agreed criteria, then tear it all down cleanly.

## How it works

Onboarding — the pilot ring is onboarded through the right channel per platform: Intune (default for Windows/macOS), Group Policy / local script for Windows where Intune isn't present, and the documented macOS (MDM profile + package) and Linux (repo + package) methods. *Cross-reference the catalog's Intune-integration and macOS-onboarding solutions for those channels; this solution drives the end-to-end stand-up.*

NGAV + EDR in block mode is enabled so Defender protects in real time and EDR blocks malicious artifacts post-breach even behind a third-party AV.

ASR rules run in audit first (to see what they would block), are reviewed against the deployment's own audit data, then moved to block for the ring — the same discipline whether deploying fresh or optimizing.

Tamper protection is enforced so the stack can't be disabled.

Web content filtering policies are created for the categories the org wants controlled (P2).

Device groups are defined with per-group automation levels, and RBAC roles scope analyst permissions; device tags keep policy/RBAC/reporting targeting the right machines.

Live response is enabled (approval-controlled) so responders can investigate a device remotely.

TVM exposure is baselined and the top remediations triaged.

Optimization reduces alert noise (indicators, suppressions, narrow AV exclusions), moves audit-vetted ASR to block, and captures a before/after metrics baseline.

Enablement labs run against real telemetry, read-only or preview-first, ending in one alert-only detection and audit-mode lab ASR rules — nothing production is changed in class.

The PoC enables MDE on test devices only, fires benign signal, validates/scores, and tears down — fully reversible.

Automated response (AIR) is kept in an approval/simulate posture throughout every workstream.

## What you can control

Onboarding channel per platform — Intune / GPO / script for Windows; MDM profile + package for macOS; repo + package for Linux.

Ring membership — which devices onboard, enforce, and tune first.

ASR posture — audit vs block, per rule, per ring, on the evidence.

Web content filtering — which categories are blocked/audited.

Device groups + automation levels + tags — how much AIR each group may do (approval-gated first) and how policy/RBAC target machines.

RBAC — which analysts get read vs response permissions; live response approval controls.

Noise tuning — which detections to suppress/allow, always scoped and time-bound.

TVM focus — which vulnerabilities to remediate first.

Enablement scope — which labs the cohort runs and which skills to operationalize.

PoC scope and criteria — exactly which test devices onboard, which capabilities to prove, and the pass/fail bar.

## Scope

End-to-end onboarding across Windows/macOS/Linux and the full protection stack (NGAV, EDR block mode, ASR, tamper protection, web filtering, device groups/RBAC, live response, TVM).

Optimization of an existing or freshly-deployed MDE — ASR audit→block on evidence, noise/false-positive reduction, coverage/tag expansion, policy hardening, with a measured before/after baseline.

Team enablement — guided investigation-and-response labs, a KQL lab pack, an alert-only detection capstone, and a scored knowledge-check.

A guided, reversible proof-of-concept on benign test signal with a scorecard and clean teardown.

## What is out of scope (handled elsewhere — cross-reference, don't duplicate)

The Intune-connector wiring and a macOS-specific onboarding — the catalog's "Defender for Endpoint Integration" and "macOS Onboarding via Intune" solutions.

Cross-pillar XDR onboarding (Identity, Office 365, Cloud Apps, Cloud) — the Defender XDR — Unified Onboarding solution.

Running the SOC / SIEM / SOAR as an operational service — the Sentinel + Defender XDR SOC solution; deciding what is a true incident is the security team's function.

A maintained, operated hunt program and the KQL language deep-dive — the Advanced KQL Threat Hunting solution (this solution applies endpoint hunting; it does not run a standing hunt library).

Adversary emulation / red-teaming — the PoC uses benign signal only; real-attack resilience is a separate governed engagement.

Regulatory, records/legal, acceptable-use, and production change-approval determinations — deferred to the customer's compliance/legal/security/ops functions.

## Connections and authentication used

The unified Defender portal (security.microsoft.com → Settings → Endpoints, Assets → Devices, Incidents & alerts, Configuration management / Endpoint security, Vulnerability management, Hunting → Advanced hunting, Evaluation & tutorials) for onboarding, ASR/AV/tamper policy, web filtering, device groups, RBAC, live response, TVM, hunting, detections, and evaluation simulations.

Intune / Microsoft Endpoint Manager (intune.microsoft.com) as the default onboarding and endpoint-security policy channel (GPO/script/MDM/Linux repo where used).

Microsoft Graph Security and the Microsoft 365 Defender / Defender for Endpoint APIs (via the Microsoft.Graph PowerShell modules) for read-only discovery, validation, reporting, the -WhatIf-gated ASR helper, lab queries, PoC enable/teardown, and advanced hunting (DeviceInfo, DeviceProcessEvents, DeviceNetworkEvents, DeviceEvents, AlertInfo, AlertEvidence, DeviceTvmSoftwareVulnerabilities). Least-privilege scopes such as SecurityEvents.Read.All, ThreatHunting.Read.All, DeviceManagementConfiguration.Read.All (read) and DeviceManagementConfiguration.ReadWrite.All (the gated apply paths only). Government-cloud tenants pass the matching endpoints — *verify endpoints for your cloud.*

Least-privilege roles: Security Reader for read-only work, Security Administrator (and Intune Endpoint Security Manager where policy lives in Intune) for configuration, Intune Administrator (scoped) for the PoC pilot policy, and Global Administrator only for one-time first-service activation.

## The standard deployment model

Assess readiness → Configure the control (or lab, or PoC) → Pilot on a ring → Validate against explicit pass/fail gates → Expand across the fleet. Repeatable pattern Assess → Configure → Pilot → Validate → Expand, applied to every workstream, with ASR/block audited before enforce, optimization measured before/after, labs run read-only/preview-first, the PoC fully reversible, and automated response kept approval-gated until the SOC trusts it.

## Limitations (be honest with buyers)

MDE is license-gated (Defender for Endpoint P1/P2; some features — full EDR, advanced hunting, live response, custom detections, web content filtering, and MDVM add-ons — need P2). Onboarding without the plan fails or limits features — *verify current plan-to-feature mapping and availability in your tenant.*

ASR and block mode are disruptive if enforced blind — they must go audit → block on a ring first; a bad ASR rule can break a business app.

macOS and Linux onboarding uses platform-specific packages/channels and has feature differences from Windows — *verify current platform support and feature parity.*

Coverage, TVM exposure, and hunting tables populate over time — allow warm-up after onboarding before judging.

Optimization reduces noise; it does not eliminate SOC triage. Over-suppression creates blind spots — every suppression here is justified and time-bound.

The PoC proves the detection pipeline, not resilience to a real adversary — benign signal only.

MDE improves endpoint detection and response; it does not replace patching, backup, identity hardening, network controls, or the SOC's incident-response decisions.

# 2. Requirements Guide — Microsoft Defender for Endpoint

Verify every requirement that applies to the workstreams you will run. Each entry: Description · Why · Verify · Implement-if-missing. Category-wide prerequisites (tenant, Defender licensing, admin roles, onboarding reach, network access, pilot ring, workspace, response governance) are in global-requirements-defender.md — do not repeat them; the items below are specific to deploying, optimizing, enabling a team on, and proving Microsoft Defender for Endpoint. Objects are named <Purpose> – <Scope> – <Stage> and reused verbatim in every later step, script, and test.

The requirements are grouped by workstream. Deploy (2.1–2.7) applies to a fresh or partial deployment; Operate & Optimize (2.8–2.10) applies when tuning an existing deployment; Enable (2.11–2.13) applies to the team labs; Prove (2.14–2.16) applies to the guided PoC. A green-field engagement runs Deploy then Optimize; an already-deployed tenant may start at Optimize; the Enable and Prove workstreams layer on top of an onboarded MDE.

__________________________________________________

## Deploy — onboard MDE end to end

### 2.1 Defender for Endpoint activated

Description: MDE initialized for the tenant under security.microsoft.com → Settings → Endpoints. Why: Onboarding packages, ASR/AV policy, device groups, and RBAC only appear after first-time activation. Verify: Sign in as a Security Administrator and confirm Settings → Endpoints → Onboarding loads. Run MDEFULL-Discovery.ps1. Implement-if-missing: Complete the one-time MDE activation (Global Administrator required for first-service activation only).

### 2.2 Onboarding channel per platform

Description: A working onboarding channel for each platform in scope — Intune (default for Windows/macOS), Group Policy / local script for Windows, the macOS MDM profile + package, and the Linux repo + package. Why: MDE collects EDR signal only from onboarded devices; each platform onboards through its own channel. Verify: MDEFULL-Discovery.ps1 reports the platform mix and current onboarding coverage; confirm the Intune MDE connector is Enabled. Implement-if-missing: Establish the channel per platform — *cross-reference the catalog's "Defender for Endpoint Integration" (Intune connector) and "Defender for Endpoint macOS Onboarding via Intune" solutions* — and target the pilot ring first.

### 2.3 Pilot device ring defined

Description: A named pilot device group MDE Device Group – Pilot Ring – Pilot (Entra/Intune) covering a representative mix of Windows/macOS/Linux. Why: Onboarding and the disruptive controls (ASR, block mode) are validated on a ring before the fleet (per global-requirements-defender.md G6). Verify: The group exists; MDEFULL-Validate.ps1 -Check Onboarding checks membership/coverage. Implement-if-missing: Create MDE Device Group – Pilot Ring – Pilot before onboarding anything that enforces.

### 2.4 EDR / next-gen AV baseline decision

Description: A decision on EDR in block mode and the antivirus posture (Defender AV primary, or third-party AV with EDR block mode). Why: Block mode is what lets EDR block artifacts behind a non-Microsoft AV; the posture must be agreed. Verify: security.microsoft.com → Settings → Endpoints → Advanced features → EDR in block mode; MDEFULL-Validate.ps1 -Check EDR reports it. Implement-if-missing: Decide the AV posture and plan to enable EDR in block mode after pilot onboarding.

### 2.5 ASR rollout scope (audit-first)

Description: The attack surface reduction rules to deploy and the plan to run them audit → block on the ring. Why: ASR rules can break line-of-business apps if enforced blind; audit-first surfaces the impact. Verify: MDEFULL-Validate.ps1 -Check ASR reports current ASR rule states; a rule list and exclusions are drafted. Implement-if-missing: Draft the ASR rule set and exclusions, create the policy MDE ASR Rules – Pilot Ring – Audit, and only later promote to MDE ASR Rules – Pilot Ring – Block.

### 2.6 Tamper protection and web content filtering scope

Description: Intent to enforce tamper protection tenant-wide and to configure web content filtering categories (P2). Why: Tamper protection stops the stack being disabled; web content filtering adds endpoint web control. *Web content filtering requires P2 and network protection — verify current availability.* Verify: security.microsoft.com → Settings → Endpoints → Advanced features (tamper protection) and Web content filtering; MDEFULL-Validate.ps1 -Check Config reports both. Implement-if-missing: Plan tamper protection enforcement and draft the web content filtering categories/policy MDE Web Content Filtering – Tenant – Prod.

### 2.7 Device groups, RBAC, live response, and response governance

Description: The device group structure (with per-group AIR automation levels), the RBAC role model (reader / operator), live response approval controls, and an agreed position on automated investigation and response (AIR) automation levels kept approval-gated during the pilot. Why: Device groups drive automation scope; RBAC scopes analyst permissions; live response is powerful and must be gated; AIR can isolate devices and remediate files, so the organization decides the guardrails (per global-requirements-defender.md G8). Verify: security.microsoft.com → Settings → Endpoints → Permissions (Roles, Device groups) and Advanced features → Live Response; MDEFULL-Validate.ps1 -Check RBAC reports them; a documented response policy exists. Implement-if-missing: Plan MDE Device Group – Pilot Ring – Pilot, roles MDE Security Reader – Tenant – Prod / MDE Security Operator – Tenant – Prod, and live-response approval settings; keep AIR approval-gated at first. *Incident-response and automation-guardrail decisions are the SOC/security team's — this guide covers the technical configuration.*

__________________________________________________

## Operate & Optimize — tune an existing deployment

### 2.8 An existing, working deployment with ASR audit history

Description: Where you are tuning rather than deploying fresh: MDE is already onboarded with devices reporting, and the target ASR rules have run in Audit long enough to produce representative data on your software estate. Why: Optimization tunes an existing deployment; moving a rule to Block safely depends on knowing what it *would* have blocked — that is exactly what audit data shows. Verify: security.microsoft.com → Assets → Devices shows onboarded devices with sensor health = Active; Reports → Attack surface reduction rules → Audit shows audited events, or run MDEFULL-Hunt.ps1 -Mode ASRAudit. *Rule availability varies by platform/plan — verify current.* Implement-if-missing: Complete the Deploy workstream first; set target rules to Audit and let them soak before reassessing for Block.

### 2.9 Authoritative policy surface identified

Description: A clear answer to where ASR/EDR/AV/tamper policy is currently authored — Intune Endpoint security, the Defender portal's configuration management, Group Policy, or Configuration Manager. Why: You must change policy in the authoritative location; editing the wrong surface silently loses to the one that actually applies, or creates a split-brain conflict. Verify: security.microsoft.com → Configuration management → Endpoint security policies and Intune → Endpoint security; confirm which owns the target devices. MDEFULL-Discovery.ps1 reports Intune endpoint-security policies. Implement-if-missing: Decide the single authoritative surface (Intune is recommended for cloud-managed devices) and migrate GPO/CM settings there before tuning.

### 2.10 A captured before-state baseline, change control, and rollback

Description: A saved snapshot of the current alert volume, false-positive proportion, ASR block coverage, and onboarding/sensor-health coverage — the "before" — plus an approved change record and a documented rollback before switching any ASR rule to block or tightening any policy. Why: Optimization is only credible if the improvement is measured; and ASR block / hardened policy can affect real applications, so the pilot-first, audit/-WhatIf-first approach and a written back-out are the safety net. Verify: A baseline file exists (MDEFULL-Report.ps1 -SaveBaseline); an approved change record, the pilot scope, and a written rollback (revert the ASR rule to audit / re-scope the policy) exist. Implement-if-missing: Run MDEFULL-Report.ps1 -SaveBaseline and write the rollback before making any change.

__________________________________________________

## Enable — hands-on team labs

### 2.11 A learner cohort and a non-critical lab device group

Description: An Entra security group of the learners — MDE Enablement Cohort – Team – Pilot — and a small device group of non-critical devices, MDE Lab Devices – Pilot Ring – Pilot, for the live-response and ASR-audit labs. Why: Live response connects to a real device and ASR audit generates events; practising on dedicated, non-critical devices is the safe way (category G6). Do not use executives' or production-critical machines for the labs. Verify: Both groups exist and the lab devices are onboarded and healthy; MDEFULL-Discovery.ps1 lists device groups. Implement-if-missing: Create both groups and add a couple of non-critical onboarded test devices to the lab group.

### 2.12 Plan appropriate to the labs (P1 vs P2) and split roles

Description: The plan that covers the lab features — EDR, advanced hunting, live response, and custom detections are Plan 2 capabilities — and a role split where learners hold a read/hunt role (Security Reader with hunting, or Security Operator) while the instructor holds live-response permission and the ability to author custom detections. Why: The investigation/hunting/live-response/detection labs depend on P2, and labs run at least privilege — only the gated demos need instructor elevation. *Verify current plan-to-feature mapping in your tenant.* Verify: Confirm Advanced hunting, Live Response, and Custom detection rules load; Permissions & roles show the split; Settings → Endpoints → Advanced features → Live Response is enabled. MDEFULL-Discovery.ps1 reports advanced-features state. Implement-if-missing: Assign Defender for Endpoint Plan 2 (often bundled in M365 E5 / E5 Security); assign read/hunt roles to the cohort (prefer PIM-eligible for elevated roles where Entra ID P2 is available — *verify licensing*); enable live response and grant the instructor the response role. On P1, run the prevention/ASR labs and defer the P2-only labs.

### 2.13 A read-only / no-production-response lab posture

Description: An agreed rule that all labs are read-only or preview-first: live response uses only investigative commands, ASR lab rules run in audit, the capstone detection is alert-only, and no response action (isolate, delete, disable) is executed against production during the labs. Why: Learners operate against live devices; the posture must be explicit so no one isolates a machine or runs a destructive command "to see what happens." Verify: The lab plan states the posture; ASR lab rules are audit; the detection is alert-only; live-response transcripts show only read-only commands. MDEFULL-Validate.ps1 -Check Enablement flags any block-mode lab rule or non-alert-only detection. Implement-if-missing: State it at kickoff; route any real finding to the SOC's normal incident process (category G8).

__________________________________________________

## Prove — guided proof-of-concept

### 2.14 Pilot ring of test devices only, with evaluation criteria agreed up front

Description: A small set of non-production test devices grouped as MDE PoC – Pilot Ring – Pilot, plus a short, written list of what "pass" means (e.g. *detection fires within N minutes, appears on the device timeline, is queryable in advanced hunting, triggers an automated investigation*). Why: The PoC must touch only disposable test devices so it can be torn down with zero production impact; and a PoC is only conclusive if the bar is set before you run it. Verify: An Entra/Intune device group MDE PoC – Pilot Ring – Pilot exists with test devices, and a criteria list exists; MDEFULL-PoC.ps1 -Action Enable -WhatIf lists membership and MDEFULL-PoC.ps1 -Action Score accepts the criteria file. Implement-if-missing: Create the group and add one to three test devices (a spare laptop or a test VM is ideal); draft 5–8 criteria with the evaluating stakeholders before enabling. *What counts as "good enough" is the customer's decision.*

### 2.15 A tester workstation for benign signal, with advanced-hunting read access

Description: Interactive access to a pilot device where a tester can drop the EICAR test file and run a Microsoft built-in simulation, plus permission to run advanced-hunting queries via the portal and the Graph Security API (ThreatHunting.Read.All). Why: The benign signal must be generated on an onboarded device to produce the detection; the validate and scorecard steps confirm it landed in the hunting tables (DeviceEvents, AlertInfo, AlertEvidence). Verify: You can sign in interactively to a device in MDE PoC – Pilot Ring – Pilot; Hunting → Advanced hunting runs a query; MDEFULL-Validate.ps1 -Check PoC authenticates and returns rows. Implement-if-missing: Ensure at least one pilot device is accessible (console, RDP, or physical); grant the running account Security Reader (or higher) and consent to the read-only hunting scope.

### 2.16 Response governance for the PoC (approval-gated)

Description: Agreement that AIR stays in an approval/semi posture for the duration of the PoC. Why: Even in a pilot, AIR can take actions (isolate, quarantine); the PoC proves detection without letting automation act unattended (per global-requirements-defender.md G8). Verify: AIR automation level for MDE PoC – Pilot Ring – Pilot is Semi — require approval; MDEFULL-Validate.ps1 -Check PoC reports it. Implement-if-missing: Set the pilot group's automation level to Semi — require approval before generating signal. *The automation-guardrail decision is the SOC/security team's.*

__________________________________________________

## Checklist

Deploy

MDE activated — MDEFULL-Discovery.ps1

Onboarding channel per platform (Intune/GPO/script/macOS/Linux)

Pilot device ring MDE Device Group – Pilot Ring – Pilot defined

EDR block mode / AV posture decided

ASR rollout scope (audit-first) drafted — MDE ASR Rules – Pilot Ring – Audit

Tamper protection + web content filtering scope planned

Device groups, RBAC, live-response, and AIR governance planned (approval-gated)

Operate & Optimize

Existing, reporting deployment with ASR audit history — MDEFULL-Hunt.ps1 -Mode ASRAudit

Authoritative policy surface identified (Intune / Defender / GPO / CM)

Before-state baseline saved, change window + rollback documented — MDEFULL-Report.ps1 -SaveBaseline

Enable

Cohort MDE Enablement Cohort – Team – Pilot + lab group MDE Lab Devices – Pilot Ring – Pilot

Plan supports the labs (P2) and roles split (read/hunt vs instructor)

Read-only / no-production-response lab posture agreed

Prove

Pilot ring MDE PoC – Pilot Ring – Pilot (test devices only) + written criteria

Tester workstation for benign EICAR/simulation signal + advanced-hunting read access

AIR kept approval-gated for the PoC

# Global Requirements — Defender (category-level)

These requirements apply to every solution in the Defender category (Microsoft Defender XDR and Defender for Cloud). Published once at the category level so listings stay small. Confirm before deploying any Defender solution. Each entry: Description / Why / Verify / Implement-if-missing.

Defender changes touch detection and response for the whole tenant. Onboard in a ring (pilot devices/ users first), keep automated response in an approval/simulate posture until trusted, and never disable an existing control to "test."

## G1. Microsoft 365 / Entra tenant

Description: An active Microsoft 365 tenant with Entra ID. Why: Defender XDR services and the unified portal (security.microsoft.com) are tenant workloads. Verify: Sign in to https://security.microsoft.com as an administrator. Implement: Provision a Microsoft 365 tenant and confirm Entra ID identities exist.

## G2. Defender licensing

Description: The Defender plans for the pillars in scope — e.g. Defender for Endpoint P1/P2, Defender for Identity, Defender for Office 365 P1/P2, Defender for Cloud Apps, and Defender for Cloud plans. Why: Each pillar/feature is license-gated; onboarding without the plan fails or silently limits features. Verify: Admin center -> Billing -> Licenses (or the Defender portal). *Confirm the exact plan each feature needs — verify current availability in your tenant.* Implement: Assign the required plans (often bundled in M365 E5 / E5 Security) before onboarding.

## G3. Administrative roles (least privilege)

Description: Security Administrator (and Global Administrator for first-time service activation). Why: Onboarding, RBAC, and policy changes in the Defender portal require these roles. Verify: Entra -> Roles and administrators; confirm Security Administrator. Implement: Assign Security Administrator; reserve Global Administrator for one-time activations.

## G4. Onboarding reach to endpoints / identity / workloads

Description: A management channel to onboard the pillars — Intune/Configuration Manager/GPO/script for endpoints, domain controllers/AD FS for Identity sensors, and cloud connectors for Defender for Cloud. Why: Each pillar collects signal from a source that must be reachable and instrumented. Verify: Endpoints are managed (Intune/CM); DCs are reachable; cloud subscriptions are connected. Run the solution's discovery script. Implement: Establish the onboarding channel per pillar (see the relevant catalog endpoint/identity solutions).

## G5. Network access to Defender service endpoints

Description: Outbound HTTPS to the Microsoft Defender / Microsoft 365 service URLs from onboarded assets. Why: Sensors and agents report to the cloud service; blocked endpoints break onboarding and detections. Verify: Confirm the documented Defender endpoint URLs/IP ranges are allowed. *Verify current endpoint list.* Implement: Allow the Defender/M365 endpoints through proxy/firewall.

## G6. A pilot ring

Description: A defined set of pilot devices/users/subscriptions to onboard first. Why: XDR onboarding and automated response are validated on a ring before tenant-wide rollout. Verify: A pilot group exists in Entra/Intune. Implement: Create the pilot ring before enabling anything that acts automatically.

## G7. Log Analytics workspace (where required)

Description: A Log Analytics workspace for Defender for Cloud / advanced hunting export where used. Why: Some Defender data and continuous export land in a workspace. Verify: A workspace exists and is access-controlled. Run the discovery script. Implement: Provision a workspace (or reuse the SIEM/observability one) with least-privilege access.

## G8. Response governance

Description: An agreed position on automated response (auto-remediation levels, approval requirements). Why: XDR/AIR can take disruptive actions (isolate, delete, disable); the organization must decide the guardrails. Verify: A documented response policy exists; automation is in an approval/simulate posture until trusted. Implement: Define response guardrails; keep AIR/automation approval-gated at first. *Incident-response decisions are the SOC/security team's; this guide covers the technical configuration.*

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# 3. Implementation Guide — Microsoft Defender for Endpoint

Follow these steps in order within each workstream. Configuration spans the unified Defender portal (https://security.microsoft.com) and the Intune admin center (https://intune.microsoft.com) as the default onboarding/policy channel. Objects are named <Purpose> – <Scope> – <Stage> and reused verbatim in every later step, script, and test.

Model (every workstream): Assess readiness, configure on a pilot ring first, validate against explicit gates, then expand. Bring the disruptive controls (ASR, EDR block mode) up audit → block; keep automated response (AIR) approval-gated throughout; measure before/after when optimizing; run enablement labs read-only/preview-first; make the PoC fully reversible. Never remove an existing control to "test."

The Implementation runs in four parts, matching the lifecycle Deploy → Operate & Optimize → Enable → Prove. A green-field tenant runs Part A then Part B; an already-deployed tenant can start at Part B. Parts C and D layer on an onboarded MDE. A team still evaluating MDE before purchase can run Part D (Prove) first as a pre-deployment proof, then come back to Part A.

## Naming (set once, reuse verbatim)

Deploy / Optimize

Pilot device group: MDE Device Group – Pilot Ring – Pilot

Onboarding profile (Intune, Windows): MDE Onboarding – Pilot Ring – Pilot

Next-gen AV / hardening policy: MDE Next-Gen AV – Pilot Ring – Prod, MDE Endpoint Hardening – Pilot Ring – Pilot

ASR policies: MDE ASR Rules – Pilot Ring – Audit, MDE ASR Rules – Pilot Ring – Block, MDE ASR Rules – All Devices – Prod

Web content filtering policy: MDE Web Content Filtering – Tenant – Prod

RBAC roles: MDE Security Reader – Tenant – Prod, MDE Security Operator – Tenant – Prod

Noise tuning (per item): MDE FP Suppression – <detection> – Prod, MDE Allow Indicator – <object> – Prod

Advanced-hunting saved query: MDE Onboarding Coverage – Tenant – Validate

Enable

Learner cohort group: MDE Enablement Cohort – Team – Pilot

Lab device group: MDE Lab Devices – Pilot Ring – Pilot

Shared saved-query set: MDE Hunt Library – Team – Pilot

ASR lab config (audit): MDE ASR Lab – Lab Devices – Audit

Custom detection (capstone, alert-only): MDE Lab Detection – Team – Pilot

Knowledge-check: MDE Knowledge Check – Team – Pilot

Prove

PoC pilot device group: MDE PoC – Pilot Ring – Pilot

PoC Intune EDR onboarding policy: MDE PoC EDR Onboarding – Pilot Ring – Pilot

Scorecard output: MDE PoC Scorecard – Pilot Ring – Validate

Test-signal run tag: MDE-PoC-TESTSIGNAL

__________________________________________________

# Part A — Deploy (onboard MDE end to end)

## Step A1 — Assess readiness

Sign in to security.microsoft.com as a Security Administrator.

Run MDEFULL-Discovery.ps1 to capture current state: MDE activation, licensed plan (P1/P2) hints, admin roles, platform mix, onboarding coverage, sensor health, endpoint-table freshness, device groups/tags, and the Intune MDE connector status.

In Intune/Entra → Groups, create MDE Device Group – Pilot Ring – Pilot with a representative Windows/macOS/Linux mix.

## Step A2 — Onboard the pilot ring

security.microsoft.com → Settings → Endpoints → Onboarding. If MDE is not initialized, complete the one-time activation.

Windows via Intune (default): confirm intune.microsoft.com → Endpoint security → Microsoft Defender for Endpoint → Connection status: Enabled. Create the EDR onboarding profile MDE Onboarding – Pilot Ring – Pilot and assign it only to MDE Device Group – Pilot Ring – Pilot. (GPO/local-script channels use the package from Settings → Endpoints → Onboarding against the pilot OU.)

macOS: deploy the MDM onboarding profile + package to the pilot Macs (*cross-reference the macOS onboarding solution*). Linux: onboard via the documented repo + package method on the pilot Linux hosts. *Verify current macOS/Linux onboarding steps and support.*

On pilot devices, confirm onboarding in Assets → Devices.

Run MDEFULL-Validate.ps1 -Check Onboarding to confirm each pilot device reports EDR signal.

## Step A3 — Next-gen AV and EDR in block mode

In Intune → Endpoint security → Antivirus, create MDE Next-Gen AV – Pilot Ring – Prod (real-time protection, cloud-delivered protection, PUA) assigned to the pilot ring.

security.microsoft.com → Settings → Endpoints → Advanced features — enable EDR in block mode (lets EDR block artifacts behind a third-party AV).

Run MDEFULL-Validate.ps1 -Check EDR to confirm block mode and AV posture.

## Step A4 — Attack surface reduction (audit first)

In Intune → Endpoint security → Attack surface reduction, create MDE ASR Rules – Pilot Ring – Audit with the chosen ASR rules set to Audit, assigned to the pilot ring.

Let it run, then review what the rules *would* block with MDEFULL-Report.ps1 -Section ASR and the advanced-hunting DeviceEvents for Asr*Audited. Add exclusions for legitimate line-of-business behavior.

Only after review, create MDE ASR Rules – Pilot Ring – Block with the validated rules set to Block, assigned to the pilot ring.

Preview the flip first: run MDEFULL-PromoteASR.ps1 (defaults to -WhatIf) to see exactly which rules would change to Block; re-run with -Apply (or complete it in the portal). Then run MDEFULL-Validate.ps1 -Check ASR to confirm rule states.

## Step A5 — Tamper protection and web content filtering

security.microsoft.com → Settings → Endpoints → Advanced features → Tamper Protection — enforce it (protects the stack from being disabled).

Settings → Endpoints → Web content filtering — create MDE Web Content Filtering – Tenant – Prod for the categories to control (P2). *Web content filtering requires P2 and network protection — verify current availability.*

Run MDEFULL-Validate.ps1 -Check Config to confirm tamper protection and web filtering.

## Step A6 — Device groups and RBAC

security.microsoft.com → Settings → Endpoints → Permissions → Device groups — define MDE Device Group – Pilot Ring – Pilot with the pilot ring and set its automation level to Semi — require approval during the pilot.

Settings → Endpoints → Permissions → Roles — create MDE Security Reader – Tenant – Prod (read-only) and MDE Security Operator – Tenant – Prod (read + response); assign least privilege.

Run MDEFULL-Validate.ps1 -Check RBAC to confirm device groups and roles.

## Step A7 — Live response and automated response (approval-gated)

security.microsoft.com → Settings → Endpoints → Advanced features → Live Response — enable it, and require live response for servers / approval per your policy. Live response is powerful — restrict who can run it via the RBAC roles above.

Confirm the pilot device group's AIR automation level remains Semi — require approval (Step A6). Record it with MDEFULL-Report.ps1.

*The decision to raise automation or broaden live response is the SOC/security team's — this guide leaves it approval-gated.*

## Step A8 — Validate coverage, detections, and TVM baseline on the ring

Run MDEFULL-Hunt.ps1 -Mode Coverage to execute MDE Onboarding Coverage – Tenant – Validate — it confirms DeviceInfo shows the pilot devices onboarded/healthy and that DeviceEvents/DeviceTvmSoftwareVulnerabilities are populating.

Run the Microsoft-provided EDR detection test (safe, documented) on a pilot device and confirm the alert appears in Incidents & alerts. Confirm an ASR-block event on a device once block mode is on.

security.microsoft.com → Vulnerability management → Dashboard — record the exposure baseline with MDEFULL-Report.ps1 -SaveBaseline.

Complete the Testing Guide (Tests 1–8) before expanding.

## Step A9 — Expand across the fleet

Onboarding: broaden the Intune assignment (or create the next ring) to cover remaining Windows devices in waves; extend the macOS/Linux onboarding to the rest of those fleets.

ASR/block mode: promote MDE ASR Rules – Pilot Ring – Block to MDE ASR Rules – All Devices – Prod (and block mode) to production rings after each ring validates clean.

Web filtering / tamper protection: confirm tenant-wide.

RBAC / automation: review AIR automation levels with the SOC only after coverage and detections are trusted (still their decision).

Re-baseline exposure with MDEFULL-Report.ps1 -SaveBaseline and track coverage/exposure drift each cycle.

__________________________________________________

# Part B — Operate & Optimize (tune the deployment)

Baseline the current deployment, tune on the pilot ring first, measure the before/after delta, then expand ring by ring. Every disruptive change starts in audit / -WhatIf, and every step names a rollback. *Which detections are true incidents, and whether a suppression or ASR block is acceptable for a business-critical app, are the SOC/security team's decisions.*

## Step B1 — Baseline the current deployment (measure "before")

security.microsoft.com → Reports → Attack surface reduction rules and Assets → Devices. Note current ASR rule states, onboarded/active device counts, and open-alert volume.

Run MDEFULL-Discovery.ps1 to capture, read-only: onboarded devices and sensor health, device groups/tags, ASR rule states, tamper/EDR-block-mode/web-filtering state, and Intune endpoint-security policies.

Run MDEFULL-Report.ps1 -SaveBaseline to record the before metrics — alert volume, false-positive proportion, ASR block coverage, and onboarding/sensor-health coverage — to the baseline file.

Run MDEFULL-Hunt.ps1 -Mode ASRAudit to list which ASR rules have audit hits and on which devices (your evidence for safe block decisions).

## Step B2 — Move ASR rules audit → block on the pilot ring

Review the ASR audit evidence: any rule with only benign audited events across the pilot ring is a safe Block candidate; any rule blocking a real line-of-business app needs an allow/exclusion or stays in audit. *Whether a given app is business-critical is the app owner's call.*

In the authoritative surface, set the vetted rules to Block on MDE ASR Rules – Pilot Ring – Block (Intune → Endpoint security → Attack surface reduction, or security.microsoft.com → Configuration management → Endpoint security policies); keep unproven rules at Audit.

Preview the flip first: run MDEFULL-PromoteASR.ps1 -PolicyName 'MDE ASR Rules – Pilot Ring – Block' -Rules <ids> (defaults to -WhatIf) to see exactly which rules would change to Block; re-run with -Apply.

Assign the policy to MDE Device Group – Pilot Ring – Pilot only. Add any exception as a scoped ASR file/folder exclusion on the same policy, documented — never disable the whole rule to fix one app.

## Step B3 — Reduce alert noise and false positives (pilot)

security.microsoft.com → Incidents & alerts → Alerts. Identify the repeating, benign detections analysts already dismiss (MDEFULL-Hunt.ps1 -Mode Noise ranks them).

For a confirmed benign, recurring detection, create a suppression rule (Alert → Create a suppression rule), scoped as tightly as possible, named MDE FP Suppression – <detection> – Prod, with a justification and review date.

For a known-good file/cert/IP/URL, add an allow indicator: Settings → Endpoints → Indicators → Add, named MDE Allow Indicator – <object> – Prod — prefer a precise indicator over a broad AV exclusion.

Only where truly required, add a narrow antivirus exclusion in the AV policy — the last resort, because exclusions are blind spots.

Re-run MDEFULL-Hunt.ps1 -Mode Noise to confirm the tuned detections drop in volume. Do not over-suppress — every suppression is justified and time-bound.

## Step B4 — Expand coverage and standardize tags/groups

Run MDEFULL-Hunt.ps1 -Mode Coverage (and MDEFULL-Discovery.ps1) to find devices not onboarded or whose sensor health is Inactive/Misconfigured.

Onboard the stragglers through the authoritative channel (Part A). *Truly unmanaged devices must be brought under management first.*

Apply a consistent device tag scheme (by role/site) — Assets → Devices → (device) → Manage tags, or a dynamic rule — and confirm device groups target correctly for policy and RBAC.

Run MDEFULL-Validate.ps1 -Check Tuning → confirms sensor health improved and tags/groups resolve.

## Step B5 — Harden tamper protection, EDR block mode, and web filtering (pilot)

Create MDE Endpoint Hardening – Pilot Ring – Pilot: Intune → Endpoint security → Antivirus / Endpoint detection and response — enable Tamper Protection, confirm EDR in block mode is on, and set AV settings (cloud-delivered protection, PUA, real-time) to best practice.

Preview the tamper/EDR state with MDEFULL-PromoteASR.ps1 -Mode Hardening (reports current vs intended tamper/EDR state; changes nothing).

Confirm MDE Web Content Filtering – Tenant – Prod blocks the risk categories the security team specifies. *Web content filtering availability/plan — verify current. Choice of blocked categories is the security team's.*

Assign the hardening policy to MDE Device Group – Pilot Ring – Pilot only.

## Step B6 — Validate the pilot (measure "after") and expand ring by ring

Run MDEFULL-Validate.ps1 -Check Tuning → confirms ASR block rules applied, tamper on, EDR block mode on, web filtering active, sensor health healthy.

Run MDEFULL-Report.ps1 -BaselinePath <baseline> → shows the before/after delta: lower alert/false-positive volume, higher ASR block coverage, higher onboarding/sensor-health coverage.

Confirm no legitimate application broke on the pilot ring. Then clone the validated pilot policies to production scope (MDE ASR Rules – All Devices – Prod and the hardening/web-filtering policies), roll the suppression/indicator and tag/group discipline out estate-wide, and re-baseline after each wave with MDEFULL-Report.ps1 -SaveBaseline.

__________________________________________________

# Part C — Enable (hands-on team labs)

A sequence of guided hands-on labs that take admins/SOC to confident EDR investigation and response. Run against real telemetry, read-only or preview-first — the only changes are one alert-only capstone detection and audit-mode lab ASR rules. This part uses the deployed MDE; it does not reconfigure it.

## Step C1 — Prepare the cohort and lab environment

Run MDEFULL-Discovery.ps1 to confirm devices are reporting and endpoint tables have recent rows.

In Entra → Groups → New group create MDE Enablement Cohort – Team – Pilot and add learners.

In the Defender portal (or Intune) create MDE Lab Devices – Pilot Ring – Pilot with a couple of non-critical onboarded devices.

Assign read/hunt roles to learners; reserve live-response + detection-authoring to the instructor. Agree the read-only / no-production-response posture.

Open MDEFULL-Labs.kql; confirm you can paste a query into Advanced hunting and run it. Save each lab's good query into shared queries under MDE Hunt Library – Team – Pilot.

Note the ASR rules you will demonstrate in audit only as MDE ASR Lab – Lab Devices – Audit, scoped to MDE Lab Devices – Pilot Ring – Pilot. Do not set any lab rule to block. *Verify current ASR rule GUIDs/behavior.*

## Step C2 — Run the guided labs

Lab 1 — Console & the EDR mental model. Tour Incidents & alerts, Assets → Devices, and a device page. *Check:* navigate to any incident/device/timeline/hunting blade unaided.

Lab 2 — Investigate an incident (graph + alert story). Open a real (or built-in evaluation) incident; walk the graph, expand the alert story, identify the root cause process and impacted assets. *Check:* state what started it and how far it spread.

Lab 3 — Read a device timeline. On a lab device, open Timeline, filter a window/event types, reconstruct a sequence. *Check:* answer "what did this machine do at time X?"

Lab 4 — Endpoint advanced hunting. Run the pack's Lab 4 queries (encoded-PowerShell, process→network correlation, per-device rollup) read-only via MDEFULL-RunLab.ps1 -Lab 4. *Check:* find a behavior across devices and explain it.

Lab 5 — ASR audit first, read the events. Set the demo rules to audit as MDE ASR Lab – Lab Devices – Audit; hunt the audit events in DeviceEvents (pack Lab 5). *Check:* read ASR audit results and reason about enforcing a rule.

Lab 6 — Live response (read-only only). With the instructor (holding live response), connect to a lab device and run only processes, dir, getfile on a benign file. *Check:* understand how to pull evidence live — and why change commands stay behind approvals.

Lab 7 — Response actions: understand and gate. Walk isolate / restrict / collect-package / stop-and-quarantine / run-AV-scan in the UI without executing against production; discuss the approval each needs and how to reverse it. *Check:* describe the right action for a scenario and its approval.

Lab 8 — From hunt to detection (alert-only). Open your tuned Lab 4 query → Create detection rule; name it MDE Lab Detection – Team – Pilot, map device/account entities, set the response to generate an alert only. *Check:* the detection exists and is alert-only.

## Step C3 — Validate (capstone + knowledge-check) and operationalize

Capstone: each learner takes an incident, establishes root cause and scope from the graph + timeline, writes a two-line summary, and names the response action they would recommend (not execute).

Knowledge-check: run MDEFULL-Validate.ps1 -Check Enablement — it walks the Testing gates (readiness, lab queries resolve, MDE ASR Lab – Lab Devices – Audit is audit-only, live response used read-only, MDE Lab Detection – Team – Pilot is alert-only) and reports a score against MDE Knowledge Check – Team – Pilot.

Cohort report: MDEFULL-Report.ps1 -Section Enablement.

Operationalize deliberately: move tuned queries from MDE Hunt Library – Team – Pilot into the team's standing library; advance clean lab ASR rules to block as an operations decision (staged, with rollback — feed this back to Part B); promote MDE Lab Detection – Team – Pilot to production only if it proves quiet and accurate; use live-response change commands only through the SOC's approvals. Feed tuned hunts to the Advanced KQL Threat Hunting program.

__________________________________________________

# Part D — Prove (guided proof-of-concept)

Enable MDE on a pilot ring of test devices only, generate benign signal, validate/score, then tear down. All test signal is EICAR or a Microsoft built-in simulation — never real malware or attacks. Keep AIR approval-gated throughout. Nothing production is changed. MDEFULL-PoC.ps1 runs the whole cycle via -Action Enable|TestSignal|Score|Teardown, each -WhatIf-gated where it changes anything.

## Step D1 — Assess readiness (read-only)

Sign in to security.microsoft.com as a Security Administrator.

Run MDEFULL-PoC.ps1 -Action Enable -WhatIf — it previews (changes nothing): the licensed MDE plan, admin roles, whether MDE is already activated, the onboarding channel, and whether MDE PoC – Pilot Ring – Pilot exists.

In Entra → Groups, create MDE PoC – Pilot Ring – Pilot and add one to three test devices only.

## Step D2 — Enable MDE on the pilot ring

security.microsoft.com → Settings → Endpoints → Onboarding. If MDE is not yet initialized, complete the one-time activation (first time only).

intune.microsoft.com → Endpoint security → Microsoft Defender for Endpoint — confirm Connection status: Enabled.

Endpoint security → Endpoint detection and response → Create Policy (Windows). Name it MDE PoC EDR Onboarding – Pilot Ring – Pilot; set client configuration package type = Auto from connector; assign only to MDE PoC – Pilot Ring – Pilot.

Alternatively run MDEFULL-PoC.ps1 -Action Enable (without -WhatIf) to assign the EDR policy to the pilot ring — it is -WhatIf-gated and shows exactly what it will do first.

Confirm onboarding in Assets → Devices. In Settings → Endpoints → Advanced features, confirm Automated Investigation is on and set the pilot group's automation level to Semi — require approval.

## Step D3 — Generate benign test signal

Run MDEFULL-PoC.ps1 -Action TestSignal from an onboarded pilot device (or follow its printed manual steps). It performs only benign, documented actions tagged MDE-PoC-TESTSIGNAL:

Drops the EICAR anti-malware test file (the standard harmless string) to trigger Microsoft Defender Antivirus.

Prints the exact portal path to launch a Microsoft built-in EDR simulation: security.microsoft.com → Endpoints → Evaluation & tutorials → Tutorials & simulations → run a documented scenario against the pilot device. *These simulations are provided by Microsoft for safe evaluation — verify the current catalogue.*

Do not download real malware, run exploit tools, or disable any control. EICAR and the built-in simulations are sufficient and safe.

Note the time you generated each signal — you will compare against detection time in the scorecard.

## Step D4 — Validate, demonstrate, and score

Run MDEFULL-Validate.ps1 -Check PoC — it confirms (read-only) the benign signal produced an alert, a device timeline entry, rows in advanced hunting (DeviceEvents, AlertInfo, AlertEvidence), and that an automated investigation started (kept approval-gated).

In the portal, walk the demo: open the incident → alert story → device page → Timeline → Automated investigations → an Advanced hunting query on the pilot device. Confirm AIR did not auto-act (Semi — require approval).

Run MDEFULL-PoC.ps1 -Action Score -CriteriaPath .\criteria.json — it maps each observation (detection fired, latency, timeline present, hunting visible, AIR started) to your agreed criteria and writes MDE PoC Scorecard – Pilot Ring – Validate. Review it with stakeholders — this is the decision artefact.

## Step D5 — Tear down (clean rollback) and decide

Run MDEFULL-PoC.ps1 -Action Teardown -WhatIf first to preview every removal, then for real: offboard the pilot devices (Settings → Endpoints → Offboarding, or the Intune offboarding policy), remove MDE PoC EDR Onboarding – Pilot Ring – Pilot, delete the EICAR file, and resolve the MDE-PoC-TESTSIGNAL test alerts.

Optionally delete the pilot group; keep the scorecard file as your record.

If the PoC passed and you choose to proceed, move to Part A for a real production onboarding — do not scale from the PoC ring. If not proceeding, confirm teardown with MDEFULL-Validate.ps1 -Check PoC (it should report nothing left onboarded).

__________________________________________________

### Order of operations

[Deploy] Assess → onboard pilot ring (Win/macOS/Linux) → NGAV + EDR block mode → ASR audit → block → tamper + web filtering → device groups + RBAC → live response + AIR approval-gated → validate coverage + detections + TVM → expand → [Optimize] baseline (before) → ASR audit→block on evidence → tune noise/FPs → expand coverage + tags → harden → validate before/after → expand ring by ring → [Enable] prepare cohort → guided Labs 1–8 → capstone + knowledge-check → operationalize → [Prove] assess (-WhatIf) → enable pilot ring → benign EICAR/simulation signal → validate + demo → score → teardown (-WhatIf then real) → decide

# 5. Testing Guide — Microsoft Defender for Endpoint

Run the tests for each workstream you executed. Every test has a pass/fail gate; do not enforce ASR/block mode more widely, expand onboarding, promote a detection, or call a PoC conclusive until the relevant gates pass. Objects are referenced by the exact names from the Implementation Guide. Scripts are referenced by name.

__________________________________________________

## Part A — Deploy validation

### A-Test 1 — Pilot ring onboarded (all platforms)

Procedure: Run MDEFULL-Validate.ps1 -Check Onboarding. In Assets → Devices, confirm each pilot device from MDE Device Group – Pilot Ring – Pilot (Windows/macOS/Linux) is Onboarded. Pass: Every pilot device is onboarded and reporting EDR signal. Fail: A device stays "Can be onboarded" — see Troubleshooting *Device not onboarding*.

### A-Test 2 — Next-gen AV + EDR block mode

Procedure: Run MDEFULL-Validate.ps1 -Check EDR. Confirm MDE Next-Gen AV – Pilot Ring – Prod is applied and EDR in block mode is on. Pass: AV policy applied to the ring and block mode enabled. Fail: either off — see Troubleshooting *EDR/AV not applied*.

### A-Test 3 — ASR in audit, then block

Procedure: Run MDEFULL-Validate.ps1 -Check ASR and MDEFULL-Report.ps1 -Section ASR. Confirm MDE ASR Rules – Pilot Ring – Audit produced audit events, exclusions were reviewed, and MDE ASR Rules – Pilot Ring – Block is blocking on the ring. Pass: ASR ran in audit, exclusions tuned, block enforced with no legitimate-app breakage. Fail: blocking before audit review, or breaking apps — revert to audit per Implementation Step A4/B2.

### A-Test 4 — Tamper protection + web content filtering

Procedure: Run MDEFULL-Validate.ps1 -Check Config. Confirm Tamper Protection is enforced and MDE Web Content Filtering – Tenant – Prod is active. Pass: Tamper protection on; web filtering enforced (P2). Fail: either off — re-apply per Step A5; *verify P2*.

### A-Test 5 — Device groups + RBAC

Procedure: Run MDEFULL-Validate.ps1 -Check RBAC. Confirm MDE Device Group – Pilot Ring – Pilot exists with automation Semi — require approval, and roles MDE Security Reader – Tenant – Prod / MDE Security Operator – Tenant – Prod are assigned. Pass: Device group and roles exist; reader cannot take response actions, operator can; automation approval-gated. Fail: flat permissions or wrong automation — re-apply per Step A6.

### A-Test 6 — Onboarding coverage + telemetry streaming

Procedure: Run MDEFULL-Hunt.ps1 -Mode Coverage. Confirm DeviceInfo shows pilot devices onboarded/healthy and DeviceEvents / DeviceTvmSoftwareVulnerabilities return rows. Pass: Coverage and telemetry tables stream for the ring. Fail: a table empty — see Troubleshooting *No device telemetry*.

### A-Test 7 — A detection actually fires

Procedure: Run the Microsoft-provided safe EDR detection test on a pilot device; confirm the alert appears in Incidents & alerts. With block mode on, confirm an ASR-block event. Pass: The controlled test produces a visible MDE alert; ASR blocks the tested behavior. Fail: no alert/block — see Troubleshooting *Detection does not fire*.

### A-Test 8 — TVM exposure baseline + AIR approval-gated

Procedure: Run MDEFULL-Report.ps1 -SaveBaseline. Confirm a TVM exposure baseline is recorded and the pilot group's AIR automation level is Semi — require approval. Pass: Exposure baseline captured; AIR approval-gated. Fail: no exposure data (allow warm-up) or automation higher than agreed — reset per Step A7 and confirm with the SOC.

Deploy exit gate: all eight pass on the pilot ring before promoting ASR/block mode or expanding onboarding (Step A9). Re-run A-Tests 1, 3, 6, 7, 8 after each expansion wave against the saved baseline.

__________________________________________________

## Part B — Operate & Optimize validation

### B-Test 1 — Before-state baseline captured

Procedure: Confirm the baseline from MDEFULL-Report.ps1 -SaveBaseline (Step B1) exists with alert volume, false-positive proportion, ASR block coverage, and onboarding/sensor-health coverage. Pass: A baseline exists. Fail: none — re-run Step B1; without a "before" there is no measurable improvement.

### B-Test 2 — ASR rules blocking on the pilot ring; no legitimate app broke

Procedure: Run MDEFULL-Validate.ps1 -Check ASR / -Check Tuning. Confirm the vetted rules show Block on MDE ASR Rules – Pilot Ring – Block, assigned to MDE Device Group – Pilot Ring – Pilot; run MDEFULL-Hunt.ps1 -Mode ASRAudit -BlockedOnly and review block events for any business app. Pass: Intended rules block; only malicious/unwanted behavior blocked; no business-critical app broken. Fail: rules still audit/unassigned, or a legitimate app blocked — add a scoped exclusion or revert that rule to audit (rollback).

### B-Test 3 — Alert noise / false positives reduced (measured)

Procedure: Run MDEFULL-Report.ps1 -BaselinePath <baseline>. Compare current alert volume and false-positive proportion to the B-Test 1 baseline. Pass: Volume and/or FP proportion measurably lower than baseline, with no new blind spot from over-suppression. Fail: no reduction — confirm suppressions/indicators applied and scoped.

### B-Test 4 — Suppressions scoped and time-bound

Procedure: Run MDEFULL-Validate.ps1 -Check Tuning. In Incidents & alerts → suppression rules and Settings → Endpoints → Indicators, confirm each is named MDE FP Suppression – <detection> – Prod / MDE Allow Indicator – <object> – Prod with a justification and review date. Pass: every suppression/indicator narrow, justified, with a review date. Fail: a broad/permanent one exists — tighten or add an expiry.

### B-Test 5 — Coverage expanded + tags/groups resolve

Procedure: Run MDEFULL-Validate.ps1 -Check Tuning and MDEFULL-Hunt.ps1 -Mode Coverage. Compare onboarded/active count to baseline; filter Assets → Devices by the applied tag. Pass: onboarding/sensor-health coverage higher than baseline; tags/groups target the right devices. Fail: coverage unchanged, devices Inactive, or tags missing — see Troubleshooting.

### B-Test 6 — Hardening on (tamper / EDR block mode / web filtering)

Procedure: Run MDEFULL-Validate.ps1 -Check Config. Confirm Tamper Protection = On, EDR in block mode = On, and MDE Web Content Filtering – Tenant – Prod active for the ring. Pass: all three enabled and applied. Fail: one off — re-run Step B5.

Optimize exit gate: all pass on the pilot ring — with a measurable before/after improvement in B-Test 3 and B-Test 5 — before estate-wide expansion (Step B6). Re-run after each wave against the re-saved baseline.

__________________________________________________

## Part C — Enable validation (lab gates)

### C-Test 1 — Environment supports the labs

Procedure: Run MDEFULL-Discovery.ps1; confirm active devices and that DeviceProcessEvents/DeviceNetworkEvents/DeviceEvents return recent rows, and that Advanced hunting / Live Response / Custom detection rules are present (P2). Pass: data present and P2 surfaces load. Fail: onboard devices / assign P2, or run only the prevention/ASR labs on P1.

### C-Test 2 — Hunting labs resolve

Procedure: MDEFULL-RunLab.ps1 -Lab 4 returns rows; repeat for Lab 5. Pass: Labs 4–5 run without schema errors and return explainable results. Fail: correct any table/column/ASR-ActionType name to your tenant's schema and re-run.

### C-Test 3 — Learners can investigate; lab ASR is audit-only; live response read-only

Procedure: Observe the capstone (root cause + scope from graph + timeline); confirm MDE ASR Lab – Lab Devices – Audit is audit (never block) with events in DeviceEvents; review the live-response transcript for MDE Lab Devices – Pilot Ring – Pilot — only processes/dir/fileinfo/getfile. MDEFULL-Validate.ps1 -Check Enablement flags any block-mode lab rule or change command. Pass: capstone identifies root cause + scope; lab ASR audit-only; only read-only live-response commands. Fail: reinforce the mapped lab; reaffirm the read-only posture (R2.13).

### C-Test 4 — Lab detection is alert-only; knowledge-check passes

Procedure: Advanced hunting → Custom detection rules lists MDE Lab Detection – Team – Pilot with response = alert-only; run MDEFULL-Validate.ps1 -Check Enablement for the MDE Knowledge Check – Team – Pilot score. Pass: detection exists and is alert-only; each learner passes the knowledge-check. Fail: recreate the detection as alert-only (Lab 8); revisit the mapped lab for any missed question.

Enable exit gate: all lab gates pass and no production response action was taken; then operationalize (Step C3).

__________________________________________________

## Part D — Prove validation (PoC gates)

### D-Test 1 — Pilot onboarding

Procedure: Run MDEFULL-PoC.ps1 -Action Enable -WhatIf, then after enabling confirm each device in MDE PoC – Pilot Ring – Pilot shows Onboarded in Assets → Devices. Pass: every pilot device onboarded. Fail: a device stays "Can be onboarded" — see Troubleshooting *Pilot device not onboarding*.

### D-Test 2 — Benign signal generated

Procedure: Run MDEFULL-PoC.ps1 -Action TestSignal on a pilot device; confirm the EICAR file was written/quarantined and a built-in simulation ran. Pass: Microsoft Defender Antivirus detects/quarantines EICAR; the simulation runs; only benign signal used. Fail: no AV reaction — see Troubleshooting *EICAR not detected*.

### D-Test 3 — Detection reached the portal, timeline, and hunting

Procedure: Run MDEFULL-Validate.ps1 -Check PoC. Confirm an alert from the pilot device in Incidents & alerts, the EICAR/simulation activity on the device timeline with process/file detail, and recent rows in DeviceEvents/AlertInfo/AlertEvidence. Pass: alert within your agreed latency window; timeline rich; hunting rows return. Fail: empty — allow warm-up; see Troubleshooting *No alert from test signal* / *Timeline empty* / *Hunting tables empty*.

### D-Test 4 — Automated investigation started (approval-gated)

Procedure: Open Incidents → the test incident → Automated investigations; MDEFULL-Validate.ps1 -Check PoC reports AIR status and automation level. Pass: an automated investigation started and the pilot group's level is Semi — require approval (no unattended action). Fail: no AIR, or automation acted unattended — see Troubleshooting *AIR did not start* / reset per Step D2.

### D-Test 5 — Scorecard produced

Procedure: Run MDEFULL-PoC.ps1 -Action Score and confirm MDE PoC Scorecard – Pilot Ring – Validate is written with a pass/fail per criterion. Pass: a complete scorecard maps every observation to your criteria. Fail: missing observations — re-run the relevant validate step first.

### D-Test 6 — Clean teardown

Procedure: Run MDEFULL-PoC.ps1 -Action Teardown -WhatIf, then for real; re-run MDEFULL-Validate.ps1 -Check PoC. Pass: pilot devices offboarded, the Intune policy removed, EICAR deleted, test alerts resolved — nothing left onboarded. Fail: residue remains — see Troubleshooting *Teardown left residue*.

Prove exit gate: D-Tests 1–5 pass to call the PoC conclusive; D-Test 6 passes to close it out. Keep the scorecard as the decision record.

# 6. Troubleshooting Guide — Microsoft Defender for Endpoint

Common field issues, in symptom → cause → fix form, grouped by workstream. Run MDEFULL-Discovery.ps1 and the relevant MDEFULL-Validate.ps1 -Check <area> first — most causes surface there.

__________________________________________________

## Deploy & coverage

### Device not onboarding

Symptom: A pilot device stays "Can be onboarded" in Assets → Devices and reports no EDR signal (A-Test 1 / B-Test 5). Cause: The onboarding profile is not assigned, the Intune MDE connector is off, the device cannot reach the Defender service endpoints, or the platform channel (macOS profile / Linux package) did not complete. Fix: Confirm the device is in MDE Device Group – Pilot Ring – Pilot and MDE Onboarding – Pilot Ring – Pilot is assigned; confirm Endpoint security → Microsoft Defender for Endpoint → Connection status: Enabled; verify outbound HTTPS to the Defender endpoints (per global-requirements-defender.md G5); for macOS/Linux confirm the MDM profile/package installed. Force a sync and re-run MDEFULL-Validate.ps1 -Check Onboarding.

### EDR/AV not applied

Symptom: A-Test 2 fails — EDR in block mode is off or MDE Next-Gen AV – Pilot Ring – Prod is not applied. Cause: Block mode not enabled in Advanced features, the AV policy not assigned to the ring, or a third-party AV conflicting. Fix: Enable Settings → Endpoints → Advanced features → EDR in block mode; confirm the AV policy is assigned to the ring; confirm the AV posture (Defender primary or passive behind third-party). Re-run MDEFULL-Validate.ps1 -Check EDR.

### No device telemetry

Symptom: A-Test 6 fails — DeviceInfo, DeviceEvents, or DeviceTvmSoftwareVulnerabilities return no rows. Cause: Devices newly onboarded and still warming up, or a device unhealthy/not reporting. Fix: Confirm devices are onboarded and healthy (A-Test 1); allow warm-up (tables populate over hours); check device health in Assets → Devices. Re-run MDEFULL-Hunt.ps1 -Mode Coverage.

### Detection does not fire

Symptom: A-Test 7 fails — the safe EDR detection test produces no alert. Cause: The device is not fully onboarded, block mode/AV is off, or not enough time has passed. Fix: Confirm onboarding (A-Test 1) and AV/block mode (A-Test 2); run the Microsoft-documented EDR test exactly; allow the alert to surface in Incidents & alerts. Re-check with MDEFULL-Hunt.ps1 -Mode Coverage.

### Web content filtering not enforcing

Symptom: A-Test 4 / B-Test 6 fails — categories in MDE Web Content Filtering – Tenant – Prod are not blocked. Cause: Web content filtering requires P2 and network protection in block mode; the plan or dependency is missing. Fix: *Verify P2 availability in your tenant*; confirm network protection is enabled (web filtering depends on it); allow policy propagation. Re-run MDEFULL-Validate.ps1 -Check Config.

### RBAC / device group not effective

Symptom: A-Test 5 fails — analysts have inconsistent access or the automation level is wrong. Cause: Roles not assigned, device group scope wrong, or RBAC not yet propagated. Fix: Confirm MDE Security Reader – Tenant – Prod / MDE Security Operator – Tenant – Prod assignments and the MDE Device Group – Pilot Ring – Pilot scope/automation level under Settings → Endpoints → Permissions; allow propagation and re-test. Re-run MDEFULL-Validate.ps1 -Check RBAC.

__________________________________________________

## Optimize & tuning

### ASR rule not blocking / breaking a business app

Symptom: B-Test 2 fails — a vetted rule still shows Audit/Not configured, or a line-of-business app fails after moving to block. Cause: The rule was not applied to MDE ASR Rules – Pilot Ring – Block / not assigned, or a rule blocks a legitimate behavior with no exclusion. Fix: Confirm the rule state and assignment (re-run MDEFULL-PromoteASR.ps1 in -WhatIf, then -Apply); for a broken app, identify the rule from the block event (MDEFULL-Hunt.ps1 -Mode ASRAudit -BlockedOnly), revert that rule to audit, add a scoped exclusion, validate in audit, then re-promote. This is exactly why ASR goes audit → block first.

### No baseline / report empty

Symptom: B-Test 1/3 fails — no before-state metrics to compare against. Cause: MDEFULL-Report.ps1 -SaveBaseline was never run, or the deployment had no telemetry when it ran. Fix: Run MDEFULL-Report.ps1 -SaveBaseline on a reporting deployment before any change; without a "before" there is no measurable improvement.

### Noise not dropping / over-broad suppression

Symptom: B-Test 3/4 fails — alert volume unchanged, or a suppression is too broad/permanent. Cause: Suppressions/indicators not applied, scoped too widely, or missing a review date. Fix: Confirm each MDE FP Suppression – <detection> – Prod / MDE Allow Indicator – <object> – Prod is applied, tightly scoped, justified, and time-bound; tighten or add an expiry. Re-run MDEFULL-Hunt.ps1 -Mode Noise and MDEFULL-Validate.ps1 -Check Tuning.

### Tags/groups not resolving / split-brain policy

Symptom: B-Test 5 fails — tags missing, a group is empty, or a setting you changed did not take effect. Cause: The tag scheme/dynamic rule is wrong, or the same setting is authored in two surfaces (Intune and GPO/CM) and the non-authoritative one is silently losing. Fix: Confirm the tag scheme (Step B4) and that policy is authored only in the authoritative surface (Requirement 2.9); migrate stray GPO/CM settings into Intune. Allow propagation and re-run MDEFULL-Validate.ps1 -Check Tuning.

__________________________________________________

## Enable (labs)

### Hunting lab query errors

Symptom: C-Test 2 fails — a lab query from MDEFULL-Labs.kql throws a schema error or returns nothing. Cause: Table/column/ASR-ActionType names differ in your tenant/cloud, or the lookback window is too narrow. Fix: Correct the flagged // VERIFY names against Advanced hunting → schema; widen -LookbackDays; confirm table freshness with MDEFULL-Discovery.ps1. Re-run MDEFULL-RunLab.ps1 -Lab <n>.

### Lab ASR rule blocked, or a change command was run

Symptom: C-Test 3 fails — MDE ASR Lab – Lab Devices – Audit shows a rule in block, or the live-response transcript shows run/remediate/putfile. Cause: The read-only / no-production-response posture (Requirement 2.13) was not held. Fix: Set the lab rules back to audit (they never blocked anything if audit-only); reaffirm that change commands are out of scope for the labs — reserve them for real incidents under the SOC's approvals.

### Lab detection isn't alert-only

Symptom: C-Test 4 fails — MDE Lab Detection – Team – Pilot has a response action beyond alerting. Cause: The detection was created (Lab 8) with an automatic isolation/remediation response. Fix: Edit the custom detection so the response is generate an alert only; disable or delete it if it is no longer needed. MDEFULL-Validate.ps1 -Check Enablement confirms it is alert-only.

__________________________________________________

## Prove (PoC)

### Pilot device not onboarding

Symptom: D-Test 1 fails — a device in MDE PoC – Pilot Ring – Pilot stays "Can be onboarded." Cause: MDE PoC EDR Onboarding – Pilot Ring – Pilot is not assigned, the MDE-Intune connector is off, or the device cannot reach the Defender service endpoints. Fix: Confirm the device is in the pilot group; confirm Connection status: Enabled; verify outbound HTTPS to the Defender endpoints (G5). Force an Intune sync and re-run MDEFULL-PoC.ps1 -Action Enable -WhatIf.

### EICAR not detected

Symptom: D-Test 2 fails — the EICAR test file is written but Microsoft Defender Antivirus does not detect/quarantine it. Cause: Real-time protection is off, third-party AV is primary, tamper/exclusions suppress it, or the file was altered. Fix: Confirm real-time and cloud-delivered protection are on for the pilot device; remove any test-path exclusion; ensure the EICAR string is exact and unmodified. Re-run MDEFULL-PoC.ps1 -Action TestSignal.

### No alert from test signal / timeline empty / hunting tables empty

Symptom: D-Test 3 fails — no alert, an empty Timeline, or no rows from DeviceEvents/AlertInfo/AlertEvidence. Cause: The device is not fully onboarded, signal has not propagated, onboarding is too recent, or the account lacks hunting read scope. Fix: Confirm D-Test 1 passed; allow warm-up (minutes to hours); confirm the simulation/EICAR ran on an onboarded pilot device; confirm ThreatHunting.Read.All consent and Security Reader. Re-run MDEFULL-Validate.ps1 -Check PoC.

### AIR did not start

Symptom: D-Test 4 fails — no automated investigation for the test incident. Cause: Automated Investigation is off, the device is not in an automation-enabled group, or the alert type did not trigger AIR. Fix: Confirm Settings → Endpoints → Advanced features → Automated Investigation is on and the pilot group's level is Semi — require approval; some benign simulations trigger AIR, some do not — use a built-in EDR simulation known to raise an EDR alert. Re-run MDEFULL-Validate.ps1 -Check PoC.

### Teardown left residue

Symptom: D-Test 6 fails — after MDEFULL-PoC.ps1 -Action Teardown, a device still shows onboarded or the Intune policy remains. Cause: Offboarding is asynchronous, or teardown ran in -WhatIf only. Fix: Run teardown without -WhatIf to apply; offboarding can take time to reflect in Assets → Devices — allow it, then confirm with MDEFULL-Validate.ps1 -Check PoC. Remove the Intune policy and pilot group manually if any remain.

__________________________________________________

## Cross-cutting

### Automated response acted without approval

Symptom: A pilot/test device was isolated or a file remediated automatically (any workstream). Cause: The device group's AIR automation level is higher than Semi — require approval. Fix: Reset the automation level to Semi — require approval, confirm with the SOC, and record it with MDEFULL-Report.ps1. *The automation-guardrail decision is the security team's.*

### Script cannot authenticate

Symptom: An MDEFULL-*.ps1 script fails on connect or returns access-denied. Cause: The Microsoft Graph modules are missing, consent to the required read scopes was not granted, the account lacks the role, or (Government cloud) the wrong environment/endpoints were used. Fix: Let the script install the modules (it checks on run); sign in with Connect-MgGraph and consent to the read-only scopes (or the write scope for the gated apply paths); confirm Security Reader (or Security Administrator / Endpoint Security Manager for change paths); for Government cloud pass the matching -Environment. Re-run the script.

# 7. Best Practices — Microsoft Defender for Endpoint

Field-proven guidance for keeping the Defender for Endpoint lifecycle protective, operable, measurable, and low-risk — across all four workstreams.

## Deploy in rings, never all at once

Onboard MDE Device Group – Pilot Ring – Pilot first — a representative Windows/macOS/Linux mix — validate, then expand in waves. Sequencing catches platform-specific issues before they hit the fleet.

Onboard every platform in scope; a Linux or macOS fleet left un-onboarded is a blind spot.

## Bring ASR and block mode up audit-first — and earn every block with evidence

Always run ASR in MDE ASR Rules – Pilot Ring – Audit first, review what it *would* block (MDEFULL-Report.ps1 -Section ASR / MDEFULL-Hunt.ps1 -Mode ASRAudit), add exclusions for legitimate line-of-business behavior, then promote to MDE ASR Rules – Pilot Ring – Block. Never flip a rule straight to block.

Preview every flip with MDEFULL-PromoteASR.ps1 (-WhatIf default) before applying, and promote ring-by-ring, validating each ring clean before the next.

Fix a single blocked app with a scoped exclusion, not by disabling the whole rule. Whether an app is business-critical is the app owner's call.

## Enforce tamper protection early, and harden without a split brain

Turn on tamper protection so an attacker (or misconfiguration) cannot disable the protection stack — one of the highest-value, lowest-friction controls. Keep EDR in block mode on.

Author ASR/EDR/AV/tamper policy in one authoritative surface (Intune recommended for cloud-managed devices). Editing GPO and Intune for the same setting creates conflicts that silently win in ways you didn't intend.

## Structure device groups, tags, and RBAC deliberately

Use device groups to scope AIR automation levels and analyst access; keep the pilot at Semi — require approval. Grant least privilege via MDE Security Reader – Tenant – Prod and MDE Security Operator – Tenant – Prod — only responders get response permissions.

Standardize device tags and groups so policy, RBAC, and reporting target the right machines — inconsistent tagging is why "we thought it was covered" incidents happen.

Live response is powerful (remote shell) — restrict who can run it and gate it per policy.

## Measure everything you optimize

Capture the before state (MDEFULL-Report.ps1 -SaveBaseline) before you touch anything; optimization you cannot measure is just change. Re-baseline after each wave so the trend reflects real scope growth.

Work TVM exposure as a trend — triage the highest-impact vulnerabilities first and track the delta each cycle.

## Tune noise with a scalpel, not a chainsaw

Prefer a precise indicator or a tightly scoped suppression over a broad AV exclusion — exclusions are blind spots an attacker can hide in.

Every suppression/indicator is named, justified, and time-bound (MDE FP Suppression – <detection> – Prod). Review them on a cadence so they don't become permanent gaps. The goal is a queue where a remaining alert means something — not zero alerts.

## Enable the team as a program, not a one-off class

Investigate, don't just triage: before closing an alert, walk the incident graph and alert story and open the device timeline to establish root cause and blast radius. Re-hunt every new indicator across all devices, not just the one that alerted.

Read-only live response by default (processes, dir, fileinfo, getfile); reserve change commands for real incidents under the SOC's approvals — never as a lab reflex. Match the response action to the scenario and know how to reverse it.

Alert-only first for detections: promote a hunt to MDE Lab Detection – Team – Pilot only once it is quiet and accurate. A noisy detection trains the team to ignore alerts. Version your endpoint KQL library in source control.

Schedule recurring investigation drills, rotate who leads the hunt of the week, and re-run the take-home runbook + knowledge-check for new hires.

## Prove value safely and reversibly

Onboard test devices only into MDE PoC – Pilot Ring – Pilot; never point a PoC at production endpoints. Preview every change with -WhatIf first.

Use EICAR and Microsoft's built-in evaluation simulations exclusively — enough to prove the detection pipeline. Do not download live malware or run exploit frameworks; adversary emulation belongs in a separate, governed engagement.

Agree the evaluation criteria in writing first; a PoC that defines "pass" afterwards proves nothing. Allow warm-up before judging a "fail," then tear down completely and confirm nothing is left onboarded.

## Keep automated response approval-gated until trusted

Leave AIR at Semi — require approval during deployment, tuning, labs, and the PoC. Raising automation is the SOC/security team's decision, made only after coverage and detections are proven (per global-requirements-defender.md G8).

## Keep licensing and preview facts current

MDE P1/P2, MDVM add-ons, web content filtering, advanced hunting, live response, custom detections, and device-tagging behavior are plan-gated, and Microsoft's simulation catalogue and ASR rule GUIDs change. Verify current plan requirements and availability in your tenant before relying on a capability.

## Defer the security decisions to the owners

Which detections are true incidents, whether a suppression or residual risk is acceptable, which web categories to block, which ASR rules to enforce in production, whether the PoC "passed," and every production response are the SOC/security team's determinations. This solution delivers the controls, the skills, and the before/after evidence — not the incident-response or risk decision.

## Where to go next

Once MDE is deployed, tuned, team-ready, and proven, the natural next steps in the catalog:

The Defender for Endpoint Integration solution for deeper Intune-connector configuration, and the macOS Onboarding via Intune solution for a macOS-specific rollout — cross-reference rather than re-do.

The Microsoft Defender XDR — Unified Onboarding solution to correlate MDE with Identity, Office 365, and Cloud Apps in one incident view.

The SOC onboarding — Sentinel + Defender XDR solution to stream MDE into a SIEM for long-term hunting and SOAR.

The Advanced KQL Threat Hunting solution to adopt and operate a curated, maintained hunt program built on the endpoint hunting skill this solution gives you.

The Microsoft Defender for Cloud Apps — MDE's discovery feed powers Cloud Discovery.

# 8. Deliverables Summary — Microsoft Defender for Endpoint

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what's in the box — the whole MDE lifecycle in one package |
| 1. Solution Overview | What MDE is; the four lifecycle workstreams (Deploy, Operate & Optimize, Enable, Prove); scope, out-of-scope cross-references, connections, limitations |
| 2. Requirements Guide | Solution-specific prerequisites per workstream with Verify / Implement-if-missing |
| Global Requirements (Defender) | Category-wide prerequisites, published once |
| 3. Implementation Guide | Exact, ordered steps across all four parts — deploy the stack, optimize with before/after, run the enablement labs, and run+tear-down the PoC |
| 5. Testing Guide | Pass/fail gates for each workstream (Deploy 8, Optimize 6, Enable 4, Prove 6) |
| 6. Troubleshooting Guide | Field issues and remediation across the lifecycle |
| 7. Best Practices | Field-proven recommendations and where to go next |

## Scripts (Microsoft Graph Security / Defender APIs + KQL)

| Script | What it does |
| --- | --- |
| MDEFULL-Discovery.ps1 | Read-only readiness across the lifecycle — MDE activation, plan (P1/P2) hints, admin roles, platform mix, onboarding coverage, sensor health, endpoint-table freshness, device groups/tags, ASR/tamper/EDR/web-filter state hints, and Intune endpoint-security policies |
| MDEFULL-Validate.ps1 | Targeted validation (`-Check Onboarding\ |
| MDEFULL-Report.ps1 | Coverage + ASR-audit + TVM exposure report and the optimization before/after baseline (`-Section ASR\ |
| MDEFULL-PromoteASR.ps1 | The single -WhatIf-gated change helper — promotes audit-vetted ASR rules to Block on the pilot ring (-Apply to enforce); -Mode Hardening reports tamper/EDR-block-mode state read-only as a pre-change check |
| MDEFULL-Hunt.ps1 | Read-only KQL advanced-hunting (`-Mode Coverage\ |
| MDEFULL-RunLab.ps1 | Enablement lab runner — executes a chosen endpoint hunting-lab query from the KQL pack read-only so the whole cohort can compare results |
| MDEFULL-Labs.kql | The endpoint KQL lab pack — one labeled section per hunting lab (fundamentals, process→network correlation, per-device rollup, ASR audit events, logon anomalies) plus the alert-only capstone candidate; the take-home query library |
| MDEFULL-PoC.ps1 | The guided proof-of-concept in one -WhatIf-gated script (`-Action Enable\ |

All PowerShell defaults to read-only; the only scripts that can change configuration — MDEFULL-PromoteASR.ps1 and MDEFULL-PoC.ps1 (Enable/Teardown) — default to a safe preview / `-WhatIf` and change nothing until explicitly confirmed.

## What the buyer receives

This solution as a branded Word document and PDF.

All eight scripts (seven PowerShell + the KQL lab pack) in a single ZIP — yours to keep and reuse on every wave, cohort, and PoC.

A repeatable process following the model Assess → Configure → Pilot → Validate → Expand across the full MDE lifecycle — deploy audited-before-enforce, optimize measured before/after, enable read-only/preview-first, prove reversibly, with automated response kept approval-gated until trusted.

Delivered as a Complete Solution Package (PDF + Word + scripts).

## Outcome

A fully deployed, tuned, team-ready, and demonstrably-working Defender for Endpoint — devices onboarded across Windows/macOS/Linux, EDR in block mode, ASR enforced on proven audit data, tamper protection on, web content filtering live, device groups and RBAC in place, live response ready, exposure triaged, alert noise reduced with measured evidence, admins/SOC trained to investigate and respond, and value proven on real-but-safe signal — the entire lifecycle in one comprehensive package.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## MDEFULL-Discovery.ps1

Purpose: Read-only discovery for the comprehensive "Microsoft Defender for Endpoint" solution. Reports the signed-in context, licensed MDE plan (P1/P2) hints, admin roles, the managed-device platform mix, current onboarding coverage and sensor health, endpoint-table freshness (for the enablement labs), device groups, and reminders for the portal-only checks (Intune MDE connector, tamper/EDR/web-filter state, endpoint-security policy surface). Makes no changes. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\MDEFULL-Discovery.ps1 Requires the Microsoft.Graph modules (installed on first run). Connects read-only with Connect-MgGraph and prompts for consent to read scopes. Government cloud: pass -Environment. EXPECTED RESULTS A readiness picture — tenant/context, plan hints, admin roles, platform mix, onboarding coverage, endpoint-table freshness, and the manual checks to confirm — written to a JSON snapshot. The state to confirm before deploying, tuning, teaching, or proving. .NOTES White-label. Read-only. Reports on configuration/identifiers only; makes no changes. Licensing/plan facts are indicative — verify current availability (P1 vs P2, MDVM) in your tenant. > [CmdletBinding()] param( [string]$OutputPath = ".\MDEFULL-discovery.json", [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

How to run: powershell -ExecutionPolicy Bypass -File .\MDEFULL-Discovery.ps1 Requires the Microsoft.Graph modules (installed on first run). Connects read-only with Connect-MgGraph and prompts for consent to read scopes. Government cloud: pass -Environment. EXPECTED RESULTS A readiness picture — tenant/context, plan hints, admin roles, platform mix, onboarding coverage, endpoint-table freshness, and the manual checks to confirm — written to a JSON snapshot. The state to confirm before deploying, tuning, teaching, or proving. .NOTES White-label. Read-only. Reports on configuration/identifiers only; makes no changes. Licensing/plan facts are indicative — verify current availability (P1 vs P2, MDVM) in your tenant. > [CmdletBinding()] param( [string]$OutputPath = ".\MDEFULL-discovery.json", [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

## MDEFULL-Hunt.ps1

Purpose: Read-only hunting for the comprehensive "Microsoft Defender for Endpoint" solution. Runs one of four saved KQL queries via the Microsoft 365 advanced-hunting API (Microsoft Graph Security). It provides the evidence behind onboarding validation (Deploy) and every tuning decision (Optimize), and makes no changes: -Mode Coverage   'MDE Onboarding Coverage - Tenant - Validate'  (onboarding + health by OS; coverage gaps) -Mode ASRAudit   'ASR Audit vs Block Evidence - Tenant - Assess' (which rules would/do block) -Mode Noise      'Repeating Benign Detections - Tenant - Assess' (noisiest alert titles) -Mode Telemetry  'Endpoint Telemetry + TVM Presence - Tenant - Validate' (tables streaming?) HOW TO RUN powershell -ExecutionPolicy Bypass -File .\MDEFULL-Hunt.ps1 -Mode Coverage powershell -ExecutionPolicy Bypass -File .\MDEFULL-Hunt.ps1 -Mode ASRAudit powershell -ExecutionPolicy Bypass -File .\MDEFULL-Hunt.ps1 -Mode ASRAudit -BlockedOnly powershell -ExecutionPolicy Bypass -File .\MDEFULL-Hunt.ps1 -Mode Noise -LookbackDays 7 Requires Microsoft.Graph.Authentication and ThreatHunting.Read.All consent. Government cloud: -Environment. EXPECTED RESULTS Coverage:  onboarding/health by OS + stale/not-onboarded devices — onboarding/sensor-health gaps. ASRAudit:  per-rule audited (would-block) vs blocked counts. Noise:     the highest-volume repeating detections — candidates to tune/suppress. Telemetry: recent DeviceEvents/DeviceNetworkEvents volume + TVM row presence. .NOTES White-label. Read-only. The embedded KQL only reads telemetry. Queries are also saved in the portal under the names above. Defender XDR tables use Timestamp; ASR ActionType names evolve — verify. > [CmdletBinding()] param( [ValidateSet('Coverage','ASRAudit','Noise','Telemetry')] [string]$Mode = 'Coverage', [int]$LookbackDays = 7, [switch]$BlockedOnly, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

How to run: powershell -ExecutionPolicy Bypass -File .\MDEFULL-Hunt.ps1 -Mode Coverage powershell -ExecutionPolicy Bypass -File .\MDEFULL-Hunt.ps1 -Mode ASRAudit powershell -ExecutionPolicy Bypass -File .\MDEFULL-Hunt.ps1 -Mode ASRAudit -BlockedOnly powershell -ExecutionPolicy Bypass -File .\MDEFULL-Hunt.ps1 -Mode Noise -LookbackDays 7 Requires Microsoft.Graph.Authentication and ThreatHunting.Read.All consent. Government cloud: -Environment. EXPECTED RESULTS Coverage:  onboarding/health by OS + stale/not-onboarded devices — onboarding/sensor-health gaps. ASRAudit:  per-rule audited (would-block) vs blocked counts. Noise:     the highest-volume repeating detections — candidates to tune/suppress. Telemetry: recent DeviceEvents/DeviceNetworkEvents volume + TVM row presence. .NOTES White-label. Read-only. The embedded KQL only reads telemetry. Queries are also saved in the portal under the names above. Defender XDR tables use Timestamp; ASR ActionType names evolve — verify. > [CmdletBinding()] param( [ValidateSet('Coverage','ASRAudit','Noise','Telemetry')] [string]$Mode = 'Coverage', [int]$LookbackDays = 7, [switch]$BlockedOnly, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

## MDEFULL-Labs.kql

Purpose: //   The runnable, progressive endpoint KQL library for the enablement workstream. One labeled //   section per hunting lab (endpoint fundamentals, process->network correlation, per-device //   rollup, ASR audit events, logon anomalies) plus the alert-only capstone candidate. A core //   take-home artifact — keep it and grow it into the team's shared query library //   ('MDE Hunt Library - Team - Pilot'). // HOW TO RUN //   Paste one query block (below a "// Lab N" header) into: //     Microsoft Defender -> Hunting -> Advanced hunting //   Or run one read-only from PowerShell:  MDEFULL-RunLab.ps1 -Lab <n> // EXPECTED RESULTS //   Each query returns a small, explainable result set. Columns/tables flagged // VERIFY may //   differ in your tenant/cloud — correct against Advanced hunting -> schema. // NOTES //   White-label. READ-ONLY — every query only reads endpoint telemetry; nothing here changes a //   device. Defender XDR tables use Timestamp. Table/column names and ASR rule GUIDs evolve and //   can differ by plan (P1/P2) and cloud — VERIFY in your tenant. // =====================================================================================

How to run: //   Paste one query block (below a "// Lab N" header) into: //     Microsoft Defender -> Hunting -> Advanced hunting //   Or run one read-only from PowerShell:  MDEFULL-RunLab.ps1 -Lab <n> // EXPECTED RESULTS //   Each query returns a small, explainable result set. Columns/tables flagged // VERIFY may //   differ in your tenant/cloud — correct against Advanced hunting -> schema. // NOTES //   White-label. READ-ONLY — every query only reads endpoint telemetry; nothing here changes a //   device. Defender XDR tables use Timestamp. Table/column names and ASR rule GUIDs evolve and //   can differ by plan (P1/P2) and cloud — VERIFY in your tenant. // =====================================================================================

## MDEFULL-PoC.ps1

Purpose: The Prove-workstream driver for the comprehensive "Microsoft Defender for Endpoint" solution. Runs a safe, fully reversible PoC on a small pilot ring of TEST DEVICES ONLY: -Action Enable      Preview readiness, then assign the Intune EDR onboarding policy to the pilot group. Gated behind -WhatIf (preview) — re-run without -WhatIf to apply. -Action TestSignal  Generate BENIGN test signal on an onboarded pilot device: the EICAR anti-malware test file (a documented harmless string — NOT malware) plus the exact portal path for a Microsoft built-in evaluation simulation. NO real malware, exploit, or attack tooling is ever used. -Action Score       Read-only: map the observed detections (alert, evidence, timeline, AIR) to your written pass/fail criteria and write the scorecard file. -Action Teardown    Reverse everything the PoC created (clear/optionally delete the EDR policy, delete the local EICAR file, print offboarding + alert-cleanup steps). Gated behind -WhatIf. Validation of the detections is MDEFULL-Validate.ps1 -Check PoC. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Enable -WhatIf powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Enable powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action TestSignal powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Score -CriteriaPath .\criteria.json powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Teardown -WhatIf powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Teardown -DeletePolicy Requires Microsoft.Graph.Authentication. Government cloud: -Environment. EXPECTED RESULTS Enable: readiness summary, then (when applied) the pilot EDR policy assigned so test devices onboard. TestSignal: EICAR written (AV should quarantine it) + printed built-in-simulation steps. Score: a per-criterion PASS/FAIL scorecard ('MDE PoC Scorecard - Pilot Ring - Validate.json'). Teardown: assignment cleared, EICAR deleted, printed offboarding + alert-resolution steps. .NOTES White-label. Read-only by default (-WhatIf) for Enable/Teardown; Score is read-only. BENIGN signal only (EICAR + Microsoft built-in simulations). Pilot/test devices only. AIR stays approval-gated. Verify the current built-in simulation catalogue and P1/P2/MDVM availability in your tenant. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [Parameter(Mandatory)] [ValidateSet('Enable','TestSignal','Score','Teardown')] [string]$Action, [string]$PilotGroup = 'MDE PoC - Pilot Ring - Pilot', [string]$EdrPolicyName = 'MDE PoC EDR Onboarding - Pilot Ring - Pilot', [string]$Tag = 'MDE-PoC-TESTSIGNAL', [string]$WorkDir = "$env:TEMP\MDE-PoC", [string]$CriteriaPath, [string]$OutFile = 'MDE PoC Scorecard - Pilot Ring - Validate.json', [string]$DeviceName, [int]$LookbackHours = 12, [switch]$DeletePolicy, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

How to run: powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Enable -WhatIf powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Enable powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action TestSignal powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Score -CriteriaPath .\criteria.json powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Teardown -WhatIf powershell -ExecutionPolicy Bypass -File .\MDEFULL-PoC.ps1 -Action Teardown -DeletePolicy Requires Microsoft.Graph.Authentication. Government cloud: -Environment. EXPECTED RESULTS Enable: readiness summary, then (when applied) the pilot EDR policy assigned so test devices onboard. TestSignal: EICAR written (AV should quarantine it) + printed built-in-simulation steps. Score: a per-criterion PASS/FAIL scorecard ('MDE PoC Scorecard - Pilot Ring - Validate.json'). Teardown: assignment cleared, EICAR deleted, printed offboarding + alert-resolution steps. .NOTES White-label. Read-only by default (-WhatIf) for Enable/Teardown; Score is read-only. BENIGN signal only (EICAR + Microsoft built-in simulations). Pilot/test devices only. AIR stays approval-gated. Verify the current built-in simulation catalogue and P1/P2/MDVM availability in your tenant. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [Parameter(Mandatory)] [ValidateSet('Enable','TestSignal','Score','Teardown')] [string]$Action, [string]$PilotGroup = 'MDE PoC - Pilot Ring - Pilot', [string]$EdrPolicyName = 'MDE PoC EDR Onboarding - Pilot Ring - Pilot', [string]$Tag = 'MDE-PoC-TESTSIGNAL', [string]$WorkDir = "$env:TEMP\MDE-PoC", [string]$CriteriaPath, [string]$OutFile = 'MDE PoC Scorecard - Pilot Ring - Validate.json', [string]$DeviceName, [int]$LookbackHours = 12, [switch]$DeletePolicy, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

## MDEFULL-PromoteASR.ps1

Purpose: The single change helper for the comprehensive "Microsoft Defender for Endpoint" solution. It serves both the Deploy workstream (Step A4) and the Optimize workstream (Step B2): it takes the audited ASR configuration and switches the named, AUDIT-VETTED rules to Block on the pilot ASR policy ('MDE ASR Rules - Pilot Ring - Block'). This is the only PowerShell that can change endpoint-security configuration, and it DEFAULTS TO A SAFE PREVIEW so you can see exactly which rules WOULD move to block before anything enforces. -Mode Hardening changes nothing — it prints the tamper/EDR-block-mode pre-change checklist. HOW TO RUN Preview which rules WOULD move to block (default — changes nothing): powershell -ExecutionPolicy Bypass -File .\MDEFULL-PromoteASR.ps1  -PolicyName 'MDE ASR Rules - Pilot Ring - Block' -Rules '<guid1>','<guid2>' Apply (explicit — required to make the change): powershell -ExecutionPolicy Bypass -File .\MDEFULL-PromoteASR.ps1  -PolicyName 'MDE ASR Rules - Pilot Ring - Block' -Rules '<guid1>','<guid2>' -Apply Hardening pre-check (read-only): powershell -ExecutionPolicy Bypass -File .\MDEFULL-PromoteASR.ps1 -Mode Hardening Requires Microsoft.Graph with DeviceManagementConfiguration.ReadWrite.All (Apply) and Security Administrator / Endpoint Security Manager. Only run AFTER reviewing the audit evidence (MDEFULL-Report.ps1 -Section ASR / MDEFULL-Hunt.ps1 -Mode ASRAudit) and adding exclusions. EXPECTED RESULTS Preview: prints each rule that WOULD move audit -> block on the pilot ring. Apply: sets those rules to block. Validate with MDEFULL-Validate.ps1 -Check ASR and watch for false positives (MDEFULL-Hunt.ps1 -Mode ASRAudit -BlockedOnly) before promoting to production. Rollback: set the rule(s) back to audit in the policy, or restore the prior policy version. .NOTES White-label. DEFAULTS TO -WhatIf/preview. NEVER promote to block without an audit review first. Pilot ring only — expand ring-by-ring after each validates clean. AIR stays approval-gated regardless. > [CmdletBinding()] param( [ValidateSet('ASR','Hardening')] [string]$Mode = 'ASR', [string]$PolicyName = 'MDE ASR Rules - Pilot Ring - Block', [string[]]$Rules, [switch]$Apply, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

How to run: Preview which rules WOULD move to block (default — changes nothing): powershell -ExecutionPolicy Bypass -File .\MDEFULL-PromoteASR.ps1  -PolicyName 'MDE ASR Rules - Pilot Ring - Block' -Rules '<guid1>','<guid2>' Apply (explicit — required to make the change): powershell -ExecutionPolicy Bypass -File .\MDEFULL-PromoteASR.ps1  -PolicyName 'MDE ASR Rules - Pilot Ring - Block' -Rules '<guid1>','<guid2>' -Apply Hardening pre-check (read-only): powershell -ExecutionPolicy Bypass -File .\MDEFULL-PromoteASR.ps1 -Mode Hardening Requires Microsoft.Graph with DeviceManagementConfiguration.ReadWrite.All (Apply) and Security Administrator / Endpoint Security Manager. Only run AFTER reviewing the audit evidence (MDEFULL-Report.ps1 -Section ASR / MDEFULL-Hunt.ps1 -Mode ASRAudit) and adding exclusions. EXPECTED RESULTS Preview: prints each rule that WOULD move audit -> block on the pilot ring. Apply: sets those rules to block. Validate with MDEFULL-Validate.ps1 -Check ASR and watch for false positives (MDEFULL-Hunt.ps1 -Mode ASRAudit -BlockedOnly) before promoting to production. Rollback: set the rule(s) back to audit in the policy, or restore the prior policy version. .NOTES White-label. DEFAULTS TO -WhatIf/preview. NEVER promote to block without an audit review first. Pilot ring only — expand ring-by-ring after each validates clean. AIR stays approval-gated regardless. > [CmdletBinding()] param( [ValidateSet('ASR','Hardening')] [string]$Mode = 'ASR', [string]$PolicyName = 'MDE ASR Rules - Pilot Ring - Block', [string[]]$Rules, [switch]$Apply, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

## MDEFULL-Report.ps1

Purpose: Read-only reporting for the comprehensive "Microsoft Defender for Endpoint" solution. Summarizes what ASR rules WOULD block (from audit events), the noisiest repeating detections, onboarding/ sensor-health coverage, and the top software vulnerabilities (TVM exposure). With -SaveBaseline it records a "before" snapshot (alert volume, false-positive proxy, ASR block coverage, onboarding coverage, top-vuln count) so later runs show the before/after delta that makes the optimization measurable. Also reminds you to keep AIR approval-gated. HOW TO RUN Capture the "before" baseline (Optimize Step B1): powershell -ExecutionPolicy Bypass -File .\MDEFULL-Report.ps1 -Section All -SaveBaseline Later, show the delta vs a saved baseline: powershell -ExecutionPolicy Bypass -File .\MDEFULL-Report.ps1 -BaselinePath .\MDEFULL-baseline.json -Section accepts: ASR | Exposure | Noise | Coverage | Enablement | All (default All). Uses Microsoft.Graph.Authentication + Graph Security advanced hunting. Government cloud: -Environment. EXPECTED RESULTS An ASR audit summary (what block WOULD stop — review before promoting), the noisiest detections, coverage, the top TVM vulnerabilities, and drift versus the saved baseline. Downward noise/exposure and upward coverage = a healthy optimization trend. .NOTES White-label. Read-only. Use the ASR audit summary to add exclusions BEFORE moving to block. AIR automation must remain approval-gated until the SOC decides otherwise. > [CmdletBinding()] param( [ValidateSet('ASR','Exposure','Noise','Coverage','Enablement','All')] [string]$Section = 'All', [switch]$SaveBaseline, [string]$BaselinePath = ".\MDEFULL-baseline.json", [int]$LookbackDays = 7, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

How to run: Capture the "before" baseline (Optimize Step B1): powershell -ExecutionPolicy Bypass -File .\MDEFULL-Report.ps1 -Section All -SaveBaseline Later, show the delta vs a saved baseline: powershell -ExecutionPolicy Bypass -File .\MDEFULL-Report.ps1 -BaselinePath .\MDEFULL-baseline.json -Section accepts: ASR | Exposure | Noise | Coverage | Enablement | All (default All). Uses Microsoft.Graph.Authentication + Graph Security advanced hunting. Government cloud: -Environment. EXPECTED RESULTS An ASR audit summary (what block WOULD stop — review before promoting), the noisiest detections, coverage, the top TVM vulnerabilities, and drift versus the saved baseline. Downward noise/exposure and upward coverage = a healthy optimization trend. .NOTES White-label. Read-only. Use the ASR audit summary to add exclusions BEFORE moving to block. AIR automation must remain approval-gated until the SOC decides otherwise. > [CmdletBinding()] param( [ValidateSet('ASR','Exposure','Noise','Coverage','Enablement','All')] [string]$Section = 'All', [switch]$SaveBaseline, [string]$BaselinePath = ".\MDEFULL-baseline.json", [int]$LookbackDays = 7, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

## MDEFULL-RunLab.ps1

Purpose: The enablement-workstream lab runner for the comprehensive "Microsoft Defender for Endpoint" solution. Lets a learner execute one hunting lab's query from PowerShell as well as the portal, so the whole cohort can run the same query and compare results. Carries a compact, self-contained copy of each hunting lab's query. Read-only — it only queries endpoint telemetry. HOW TO RUN pwsh -File .\MDEFULL-RunLab.ps1 -Lab 4 pwsh -File .\MDEFULL-RunLab.ps1 -Lab 5 -LookbackDays 7 -OutputCsv .\lab5.csv Prereqs: Microsoft.Graph; sign in with an account holding ThreatHunting.Read.All. Government cloud: pass -Environment. Verify table/column names / ASR ActionType names against your schema. EXPECTED RESULTS Matching rows to the console and, optionally, CSV. Labs 2/3/6/7 (incident graph, device timeline, Live Response, response-action walkthrough) are PORTAL exercises — not run here. The full commented pack is MDEFULL-Labs.kql; Lab 8 is the alert-only detection candidate ('MDE Lab Detection - Team - Pilot'). .NOTES White-label. Read-only. KQL via Graph runHuntingQuery. No credentials in code. > [CmdletBinding()] param( [ValidateSet('1','4','5','8')] [string] $Lab = '1', [int] $LookbackDays = 1, [string] $OutputCsv, [ValidateSet('Global','USGov','USGovDoD')] [string] $Environment = 'Global' )

How to run: pwsh -File .\MDEFULL-RunLab.ps1 -Lab 4 pwsh -File .\MDEFULL-RunLab.ps1 -Lab 5 -LookbackDays 7 -OutputCsv .\lab5.csv Prereqs: Microsoft.Graph; sign in with an account holding ThreatHunting.Read.All. Government cloud: pass -Environment. Verify table/column names / ASR ActionType names against your schema. EXPECTED RESULTS Matching rows to the console and, optionally, CSV. Labs 2/3/6/7 (incident graph, device timeline, Live Response, response-action walkthrough) are PORTAL exercises — not run here. The full commented pack is MDEFULL-Labs.kql; Lab 8 is the alert-only detection candidate ('MDE Lab Detection - Team - Pilot'). .NOTES White-label. Read-only. KQL via Graph runHuntingQuery. No credentials in code. > [CmdletBinding()] param( [ValidateSet('1','4','5','8')] [string] $Lab = '1', [int] $LookbackDays = 1, [string] $OutputCsv, [ValidateSet('Global','USGov','USGovDoD')] [string] $Environment = 'Global' )

## MDEFULL-Validate.ps1

Purpose: Read-only validation for the comprehensive "Microsoft Defender for Endpoint" solution. Confirms the area named by -Check against the Testing Guide pass/fail gates. Where a control is portal-only it prints the exact path to confirm manually; where it can be checked via advanced hunting (onboarding coverage, enablement-lab data, PoC benign-signal detections) it runs a read-only KQL query. HOW TO RUN powershell -ExecutionPolicy Bypass -File .\MDEFULL-Validate.ps1 -Check Onboarding -Check accepts: Onboarding | EDR | ASR | Config | RBAC | Tuning | Enablement | PoC | All (default All). -DeviceName (optional) narrows the PoC/enablement telemetry checks. Government cloud: -Environment. EXPECTED RESULTS PASS/REVIEW/FAIL lines per check with the object names from the Implementation Guide, so you can confirm each Testing Guide gate before promoting ASR/block mode, expanding onboarding, operationalizing the labs, or calling a PoC conclusive. .NOTES White-label. Read-only. ASR must be audited before block. Lab ASR stays audit-only; the lab detection stays alert-only; PoC/AIR stays approval-gated. Verify P1/P2 feature availability. > [CmdletBinding()] param( [ValidateSet('Onboarding','EDR','ASR','Config','RBAC','Tuning','Enablement','PoC','All')] [string]$Check = 'All', [string]$DeviceName, [int]$LookbackHours = 12, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )

How to run: powershell -ExecutionPolicy Bypass -File .\MDEFULL-Validate.ps1 -Check Onboarding -Check accepts: Onboarding | EDR | ASR | Config | RBAC | Tuning | Enablement | PoC | All (default All). -DeviceName (optional) narrows the PoC/enablement telemetry checks. Government cloud: -Environment. EXPECTED RESULTS PASS/REVIEW/FAIL lines per check with the object names from the Implementation Guide, so you can confirm each Testing Guide gate before promoting ASR/block mode, expanding onboarding, operationalizing the labs, or calling a PoC conclusive. .NOTES White-label. Read-only. ASR must be audited before block. Lab ASR stays audit-only; the lab detection stays alert-only; PoC/AIR stays approval-gated. Verify P1/P2 feature availability. > [CmdletBinding()] param( [ValidateSet('Onboarding','EDR','ASR','Config','RBAC','Tuning','Enablement','PoC','All')] [string]$Check = 'All', [string]$DeviceName, [int]$LookbackHours = 12, [ValidateSet('Global','USGov','USGovDoD')] [string]$Environment = 'Global' )