Application Estate Monitoring, Reporting & Supportability (Microsoft Graph & Power BI)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-20

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

## The situation

Your organization deploys dozens or hundreds of applications through Microsoft Intune. You can see whether one app installed on one device — but you cannot answer the questions leadership and auditors actually ask: *Which apps fail most? Is the fleet on the approved versions? How fast do rollouts reach everyone? Are we using what we license? When something breaks, who owns it?* Today those answers come from a manual CSV export pasted into a spreadsheet — different every time, out of date the moment it's made, and silent when the failure rate doubles overnight.

## The solution

This package builds the monitoring, reporting, and supportability layer for your application estate. It delivers:

A fixed KPI set with healthy ranges — install success and failure rate (by app and by

deployment ring), detection mismatch, time-to-deploy, version drift and patch currency, adoption,   and stale devices — each with one authoritative source so the same question always returns the same   number.

A published service-level objective (SLO) for application delivery — availability, timeliness,

and currency targets, with an error budget that makes "good enough" measurable.

An automated pipeline — a scheduled, least-privilege Microsoft Graph export into storage,

refreshed into a Power BI dataset, so nobody exports by hand again.

A three-view dashboard — an executive view (are we meeting our promises?), an operations view

(where do I spend my day?), and a per-app drill-down (what's wrong with this app?), with one-click   drill-through from a failing app to its affected devices.

Alerting that stays credible — a page only for a live failure spike or an error-budget burn;

everything else routed to a weekly or monthly review.

A supportability model — every KPI has a named owner, a review cadence, and an evidence pack, so

a red number becomes an actionable ticket instead of a debate.

## Why run it yourself

You do not need a consultant. The package is self-guided, click-by-click documentation a competent administrator follows end to end, backed by five tested PowerShell scripts.

Simpler — exact, ordered steps with full navigation paths; every object you create is named and

reused through testing and troubleshooting.

Cheaper — one fixed price instead of an open consulting meter that runs into thousands per day,

and the pipeline itself is read-only and low-volume by design, so it stays cheap to operate.

Proven — a pilot-first method (Assess → Configure → Pilot → Validate → Expand) with a hard

trust gate: the export must match the Intune console before any number reaches a leader's screen.

## Government tenants

Every step and script targets either the Commercial or the US Government cloud (GCC High / DoD) via a single parameter, with the endpoint substitution table included — so public-sector organizations build the same pipeline against their sovereign-cloud services.

## The bottom line

A living, trustworthy picture of how well your applications are actually delivered, kept current, and used — refreshed automatically, alerting on what matters, and owned by name. Built once for a pilot, then widened to the whole estate, and reusable on every rollout that follows.

# Solution Overview

## The problem this solves

You can see whether one app installed on one device. What you cannot see is whether the application estate as a whole is healthy: which apps fail most often, whether failures cluster in one deployment ring, how long an app takes to reach 95% of its target population, how far behind the approved version the fleet has drifted, whether anyone is actually using the app you licensed, and — when something breaks — who owns the number and what evidence support must attach to the ticket.

Most organizations answer those questions by exporting a CSV from the Intune console every few weeks, pasting it into a spreadsheet, and arguing about which number is right. The export is manual, the definitions change every time, and nothing raises its hand when the failure rate doubles overnight.

This solution builds the monitoring, reporting, and supportability layer for application management. It fixes a KPI set with explicit healthy ranges, defines a delivery SLO, builds a scheduled Microsoft Graph export → storage → Power BI pipeline, ships a three-view dashboard (executive, operations, per-app drill-down), defines what alerts versus what waits for the weekly review, and puts an operational review and triage model around it so a number that goes red lands on a named owner's queue with the evidence already attached.

## What this solution is NOT

It is not app packaging or deployment authoring. It assumes apps are already being deployed.

It is not per-incident app-install troubleshooting. When a specific install fails, this layer

tells you *which* app, ring, and device to look at, and hands the evidence to the troubleshooter.

It is not software licensing or spend reporting. Entitlement counts, cost per seat, renewal

timelines, and reharvesting are a different discipline with a different data model. This layer   measures deployment health and supportability, not money.

## The measurement model

Every metric in this solution answers one of four questions. Keeping them separate is what stops a dashboard from becoming a wall of numbers nobody acts on.

| Question | Metric family | Example |
| --- | --- | --- |
| Did the app arrive? | Delivery | Install success rate, failure rate, pending rate |
| Did it arrive fast enough? | Velocity | Time-to-deploy (P50/P90), ring completion time |
| Is it the right version? | Currency | Version drift %, patch currency, supersedence lag |
| Is anyone using it? | Value | App adoption / active usage, uninstall success |

A fifth family, Data quality, sits underneath all of them: detection mismatch rate and stale check-in rate tell you whether the other four numbers can be trusted at all.

## The KPI set

The solution defines one authoritative KPI set, named App Estate KPI Set – v1, and every dashboard visual, alert rule, and script output traces back to it. Each KPI has one — and only one — source of truth, so the same question always returns the same number.

| KPI | Definition | Healthy range | Source |
| --- | --- | --- | --- |
| Install success rate | installed ÷ (installed + failed) for Required assignments | ≥ 97% | Graph deviceStatuses |
| Failure rate by app | failed ÷ applicable per app | ≤ 3% | Graph deviceStatuses |
| Failure rate by ring | Same, grouped by deployment ring group | ≤ 3%, and no ring > 2× another | Graph + group membership |
| Detection mismatch rate | Devices reporting install success but not detected | ≤ 1% | Graph install state vs. detected app inventory |
| Time-to-deploy (P50 / P90) | Hours from assignment creation to 50% / 90% of target installed | P50 ≤ 24 h, P90 ≤ 96 h | Export history (trend) |
| Version drift % | Devices not on the approved version ÷ devices with the app | ≤ 10% | Graph detectedApps |
| Patch currency (n-1) | Devices on the current or previous approved version | ≥ 95% | Graph detectedApps |
| Uninstall success rate | installed→removed success for Uninstall assignments | ≥ 95% | Graph deviceStatuses |
| App adoption / usage | Devices with a launch/active signal in 30 days ÷ devices with the app installed | ≥ 70% (review below) | Usage telemetry (see below) |
| Stale device rate | Devices whose last check-in is > 7 days | ≤ 5% | Graph managedDevices |

Honest caveat on adoption: Intune does not report per-app *launch* telemetry for Windows desktop applications. Adoption is therefore assembled from whichever signal your estate actually has — Microsoft 365 Apps usage reports, Defender for Endpoint software inventory, Windows Update-for-Business / Endpoint analytics app reliability data, or the vendor's own portal. The solution tells you how to wire whichever source you have and how to label the KPI's confidence. Do not present an adoption number whose source you cannot name.

## The SLO for application delivery

A KPI tells you where you are. An SLO tells you what you promised. The solution defines the app delivery SLO as three commitments, published to the business and tracked on the executive view:

Availability — 97% of Required assignments reach *Installed and Detected* on in-scope devices.

Timeliness — 90% of in-scope devices install a new Required app within 96 hours of

assignment (measured after the ring's scheduled availability time, not the authoring time).

Currency — 95% of devices with a managed app are on the current or previous approved version.

The error budget is the inverse: at a 97% availability objective, 3% of applicable installs may fail in a rolling 30-day window. Burning more than half the budget in the first third of the window is itself an alert condition (see Alerting) — it is the earliest honest signal that a rollout is going wrong.

## Where the data lives

Five sources, in order of how much you should rely on them:

Microsoft Graph — `deviceAppManagement` (mobileApps, .../deviceStatuses,

.../userStatuses, mobileAppRelationships). The authoritative per-device install and detection    state. This is the backbone of the pipeline.

Microsoft Graph — `deviceManagement` (managedDevices, detectedApps,

managedDevices/{id}/detectedApps, reports/exportJobs). Fleet inventory, installed application    versions (the basis for version drift), and the asynchronous export jobs API that produces the    same payloads the console's report pages show.

Intune admin center reports — the on-screen views you validate the pipeline against:

Intune admin center > Reports > Device management > App install status, and per app at    Intune admin center > Apps > All apps > (app) > Monitor > Device install status.

Log Analytics / Azure Monitor — Intune diagnostic settings stream operational logs

(DeviceComplianceOrg, Devices, AuditLogs, and where available Apps / AppWorkload    categories) into a workspace where they can be queried with KQL, retained, and alerted on.

Intune Data Warehouse (OData feed, reports/dataWarehouseFeeds) — a historical, daily-refreshed

model useful for long-run trend analysis. It is the slowest-moving source; treat it as a    supplement for trends, not the live operational picture.

Choose one per KPI. The most common cause of a distrusted dashboard is the same KPI computed from two sources that disagree by a few percent because they count "applicable" differently. The KPI table above assigns exactly one source to each metric. Keep it that way.

## The pipeline

Entra app registration  ──►  Scheduled export (Graph, app-only auth)
  App Estate Reporting          │
      – Graph Export            ▼
                          Storage: Azure Storage container  app-estate-exports
                                 (or the on-prem folder C:\AppEstateReporting\Exports)
                                        │
                                        ▼
                          Power BI dataset  App Estate Reporting – Dataset – v1
                                 (scheduled refresh, 2× daily)
                                        │
                                        ▼
                          Power BI report  App Estate Reporting – Report – v1
                            Page 1 Executive · Page 2 Operations · Page 3 App Drill-down
                                        │
                                        ▼
                          Alerts (Azure Monitor)  ──►  Action group  AG – Endpoint Operations
                          Weekly review           ──►  Triage queue

Every object in that diagram is created by name in the Implementation section and the exact same name is reused in Testing, Troubleshooting, and the scripts.

## The supportability model

Reporting without ownership produces dashboards nobody reads. This solution pairs each KPI with:

A named owner — the role accountable for the number moving in the right direction.

A cadence — daily triage, weekly operational review, or monthly service review.

A trigger — the threshold at which it becomes work.

An evidence pack — the exact artifacts support attaches to an app-failure ticket, so the ticket

is actionable on first read instead of bouncing back for more information.

## Deployment model

The solution follows the standard model: Assess → Configure → Pilot → Validate → Expand. You build the pipeline against a small set of apps first, prove the numbers match the console, and only then widen it to the whole estate and turn on alerting.

## Government cloud

US Government tenants (GCC, GCC High, DoD) use different service endpoints for Graph, the admin portals, and Power BI. Every step and every script in this solution is written to target either cloud; the endpoint substitution table and the parity caveats are in Requirements (R11) and Implementation (Step 0). Nothing in the method changes — only the URLs and one script parameter.

## What is in this solution

This overview — the measurement model, KPI set, SLO, data sources, pipeline, supportability model.

Requirements (02-requirements.md) — licensing, roles, Graph scopes, Power BI, Azure, network.

Implementation (03-implementation.md) — the exact ordered build of the pipeline and dashboard.

Testing (05-testing.md) — the pass/fail gates that prove the numbers are trustworthy.

Troubleshooting (06-troubleshooting.md) — what to do when the pipeline or dashboard misbehaves.

Best practices (07-best-practices.md) — retention, least privilege, cost, and review discipline.

Deliverables summary (08-deliverables-summary.md) and the executive summary.

Five PowerShell scripts — install-status extractor, top-N failure report, version-drift report,

KPI snapshot generator, and the scheduled-export bootstrap.

# Requirements

Before you build the pipeline or run the scripts, confirm the items below. The category-level global requirements (Entra tenant, Intune subscription, enrolled devices, supported Windows baseline, network access) are in global-requirements-intune-solutions.md and are assumed here. This file covers the requirements specific to monitoring, reporting, and supportability for the application estate.

Each requirement is written as Description / Why / Verify / Implement if missing. Where a Microsoft Graph permission is needed, the exact scope string is given. Where a paid SKU is needed, it is called out so there are no surprises.

__________________________________________________

## R1. Intune role that can read apps and device install status

Description: An Entra/Intune role granting read access to Apps, their assignments, and per-device install status — plus device inventory. Intune Administrator covers everything; Help Desk Operator, or a custom role with Managed apps → Read and Organization → Read, is enough for the read-only extractor, report, drift, and KPI-snapshot scripts.

Why: Every metric reads app configuration, install/detection state, and detected-app inventory. Without app-and-device read rights the console shows nothing and the scripts return empty results.

Verify: Sign in to https://intune.microsoft.com, open Apps → All apps, open any app → Monitor → Device install status. If you see the app list and per-device status, you have read access. For roles: Tenant administration → Roles → All roles and confirm your assignment.

Implement: Tenant administration → Roles → All roles → select Help Desk Operator (read) or Intune Administrator → Assignments → Assign → add your account and a scope group.

__________________________________________________

## R2. Microsoft Entra app registration for unattended export (app-only auth)

Description: A dedicated Entra app registration, named App Estate Reporting – Graph Export, with a client secret or (preferred) a certificate, used by the scheduled export to authenticate to Graph without a signed-in user.

Why: A scheduled task cannot rely on an interactive Connect-MgGraph sign-in. App-only (client-credentials) authentication with application permissions is what lets the export run unattended overnight. Naming it consistently is what lets you audit and revoke it later.

Verify: Entra → App registrations → All applications; the registration App Estate Reporting – Graph Export exists and shows a valid credential under Certificates & secrets that has not expired.

Implement: Entra → App registrations → New registration → name it exactly App Estate Reporting – Graph Export → Register. Then Certificates & secrets → New client secret (or upload a certificate) and record the value in your secret store. The bootstrap script (APPRPT-Bootstrap-ScheduledExport.ps1) creates this registration and grants the scopes in R4 for you; do it by hand only if you cannot run the script as a Global Administrator.

__________________________________________________

## R3. Delegated Graph scopes for the read-only (interactive) scripts

Description: For the four read-only scripts run interactively by an operator, delegated Microsoft Graph permissions: DeviceManagementApps.Read.All and DeviceManagementManagedDevices.Read.All.

Why: The extractor, report, drift, and KPI-snapshot scripts read app definitions, assignments, per-device install/detection state, and detected-app inventory through Graph. These are read scopes; none of the four writes anything.

Verify: Run any read-only script; at the first Connect-MgGraph prompt, sign in and consent to the listed scopes. If it returns data, access works. Confirm granted delegated permissions in Entra → Enterprise applications → Microsoft Graph Command Line Tools → Permissions.

Implement: Install-Module Microsoft.Graph -Scope CurrentUser. Each script calls Connect-MgGraph with the scopes it needs; an Intune Administrator can consent on first use. If your tenant requires admin consent for the Graph Command Line Tools app, have a Global Administrator grant it once.

__________________________________________________

## R4. Application Graph scopes for the unattended export identity

Description: For the app registration in R2, application (not delegated) Microsoft Graph permissions, admin-consented: DeviceManagementApps.Read.All and DeviceManagementManagedDevices.Read.All. If you also drive the Graph exportJobs report API from the service identity, that same DeviceManagementApps.Read.All / DeviceManagementManagedDevices.Read.All pair covers it.

Why: Application permissions are what let the export identity read the whole estate unattended. Granting only read scopes to the automation identity is the least-privilege posture for a reporting pipeline — it never needs to write.

Verify: Entra → App registrations → `App Estate Reporting – Graph Export` → API permissions; both scopes are listed as Application type with a green Granted for <tenant> status.

Implement: App registration → API permissions → Add a permission → Microsoft Graph → Application permissions → add the two scopes → Grant admin consent for <tenant>. The bootstrap script does this for you.

__________________________________________________

## R5. Power BI Pro (or Premium/Fabric) licensing

Description: Each person who publishes or refreshes the dataset and consumes the report in a Power BI workspace needs a Power BI Pro license (included in Microsoft 365 E5; otherwise a per-user add-on). Sharing to a large read-only audience without per-user Pro requires Power BI Premium capacity or a Microsoft Fabric capacity (F-SKU).

Why: Scheduled dataset refresh, workspace sharing, and app distribution are Pro/Premium features. Power BI Desktop is free for authoring, but publishing to the service and scheduling refresh is not.

Verify: In https://app.powerbi.com your account can create a workspace and, on a dataset, open Settings → Scheduled refresh. If those are available, licensing is sufficient for a small team.

Implement: Assign Power BI Pro to the pipeline owner and each report consumer (Microsoft 365 admin center → Users → Licenses), or provision Premium/Fabric capacity for broad distribution. Government note: Power BI has a separate US Government cloud — see R11.

__________________________________________________

## R6. A storage location for the exports

Description: A destination the scheduled export writes CSV/JSON to and Power BI reads from. Default: an Azure Storage account with a blob container named app-estate-exports. Alternative for a self-hosted runner: a local/UNC folder C:\AppEstateReporting\Exports.

Why: The pipeline decouples *extraction* (runs on a schedule) from *presentation* (Power BI refresh). A durable, access-controlled storage layer between them is what makes the numbers reproducible and auditable, and lets Power BI refresh without re-querying Graph.

Verify: For Azure Storage: https://portal.azure.com → the storage account → Containers → app-estate-exports exists. For a folder: the path exists and the task's service account can write to it.

Implement: Azure portal → Storage accounts → Create (or reuse one) → Containers → + Container → name app-estate-exports, private access. Grant the export identity Storage Blob Data Contributor on that container, and the Power BI refresh identity Storage Blob Data Reader. For the folder option, create C:\AppEstateReporting\Exports and restrict its ACL to the task account and the reporting owners.

__________________________________________________

## R7. Power BI Desktop for authoring the dataset and report

Description: The free Power BI Desktop app installed on the authoring workstation.

Why: The dataset (App Estate Reporting – Dataset – v1) and report (App Estate Reporting – Report – v1) are authored in Desktop, then published to the service.

Verify: Power BI Desktop opens and can connect to your storage location via Get data.

Implement: Install from the Microsoft Store or https://powerbi.microsoft.com/desktop. Keep it current; the connectors for Azure Blob and folder sources ship in-box.

__________________________________________________

## R8. A Power BI workspace for the reporting artifacts

Description: A dedicated Power BI workspace named Endpoint & App Reporting that holds the dataset, report, and (optionally) a published app.

Why: A named workspace is the unit of access control and scheduled refresh. Publishing into "My workspace" cannot be shared or governed properly.

Verify: https://app.powerbi.com → Workspaces → Endpoint & App Reporting exists and you are at least a Member.

Implement: Power BI service → Workspaces → New workspace → name Endpoint & App Reporting → add the reporting owners as Members, consumers via a published app or Viewer role.

__________________________________________________

## R9. (Optional but recommended) Log Analytics workspace + Intune diagnostic settings

Description: An Azure Log Analytics workspace named law-endpoint-ops with Intune diagnostic settings streaming operational logs to it, used for retention, KQL queries, and Azure Monitor alerts.

Why: The Graph install-status data is a point-in-time snapshot. Diagnostic-setting logs give you history and alerting — the ability to say "failure rate doubled at 02:00" and to page someone automatically. This is what turns reporting into monitoring.

Verify: https://portal.azure.com → Log Analytics workspace law-endpoint-ops exists; and Intune admin center → Tenant administration → Diagnostic settings shows a setting named Intune → law-endpoint-ops sending logs.

Implement: Azure portal → Log Analytics workspaces → Create → name law-endpoint-ops. Then Intune admin center → Tenant administration → Diagnostic settings → + Add diagnostic setting → name it Intune → law-endpoint-ops → select the log categories available in your tenant (at minimum AuditLogs, DeviceComplianceOrg, Devices; add app/operational categories where your tenant exposes them) → Destination: Send to Log Analytics workspace → law-endpoint-ops → Save. Log ingestion and retention are billed by Azure Monitor (see Best Practices → cost).

__________________________________________________

## R10. PowerShell 7 with the Microsoft Graph SDK

Description: A workstation (and the export runner) running PowerShell 7 with the Microsoft.Graph module installed. PowerShell 5.1 works for the interactive scripts but PowerShell 7 is recommended for the scheduled runner.

Why: All five scripts use the Microsoft Graph PowerShell SDK. The bootstrap and export scripts use app-only authentication that is most reliable on PowerShell 7.

Verify: $PSVersionTable.PSVersion (expect 7.x) and Get-Module Microsoft.Graph -ListAvailable (expect a version listed).

Implement: Install PowerShell 7 from https://aka.ms/powershell, then Install-Module Microsoft.Graph -Scope CurrentUser. Run scripts with pwsh -File .\<script-name>.ps1.

__________________________________________________

## R11. Government cloud endpoints (GCC High / DoD) — if applicable

Description: If your tenant is in a US Government cloud, every service URL differs, and one script parameter (-Environment) selects the cloud. The substitution table:

| Service | Commercial | GCC High | DoD |
| --- | --- | --- | --- |
| Microsoft Graph | graph.microsoft.com | graph.microsoft.us | dod-graph.microsoft.us |
| Connect-MgGraph -Environment | Global | USGov | USGovDoD |
| Intune admin center | intune.microsoft.com / endpoint.microsoft.com | endpoint.microsoft.us | endpoint.microsoft.us |
| Azure portal | portal.azure.com | portal.azure.us | portal.azure.us |
| Entra sign-in authority | login.microsoftonline.com | login.microsoftonline.us | login.microsoftonline.us |
| Power BI service | app.powerbi.com | app.powerbigov.us | app.powerbigov.us |

Why: Sovereign clouds are network-isolated. A script pointed at graph.microsoft.com from a GCC High tenant fails to authenticate; a Power BI report built against the commercial service cannot be published to the Government cloud. Endpoint parity also lags — some Graph report endpoints and Power BI features arrive in the Government cloud later than in Commercial.

Verify: Confirm your cloud in the Azure portal (Microsoft Entra ID → Overview shows the cloud instance). Reach the Government Graph endpoint from the runner, e.g. Connect-MgGraph -Environment USGov returns a context.

Implement: Pass -Environment USGov (or USGovDoD) to every script; the scripts route Connect-MgGraph and the Graph base URL accordingly. Author the Power BI dataset against the Government storage endpoint and publish to app.powerbigov.us. Where a Graph report endpoint or a Power BI feature is not yet available in your Government cloud, verify for GCC High against Microsoft's US-sovereign-cloud documentation before relying on it — do not assume commercial parity.

# Global Requirements — Intune Solutions (category-level)

These requirements apply to every solution in the Intune Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying *any* Intune solution. Each entry: Description · Why · Verify · Implement-if-missing.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID (Azure AD) tenant. Why: It is the identity backbone for every cloud and Intune-managed resource. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365/Azure subscription, which provisions a tenant.

## G2. Microsoft Intune subscription

Description: An Intune-bearing license plan. Why: Intune delivers all configuration, compliance, and security policies. Verify: https://intune.microsoft.com loads; Tenant administration → Tenant status shows active. Implement: Assign Microsoft 365 E3/E5, Business Premium, or standalone Intune Plan 1.

## G3. Administrative roles

Description: Appropriate Entra/Intune admin roles for the operator. Why: Creating policies and enrollment settings requires elevated rights. Verify: Entra → Roles and administrators; confirm Intune Administrator. Implement: Assign Intune Administrator; reserve Global Administrator for tenant-wide changes.

## G4. Device enrollment in Intune

Description: Targeted Windows devices are enrolled and manageable. Why: Policies only reach enrolled devices. Verify: Intune → Devices → All devices; the device appears and is compliant. Implement: Enable Automatic Enrollment and join devices to Entra ID.

## G5. Pilot security group

Description: A Microsoft Entra security group for pilot/targeted users or devices. Why: Every solution is piloted before fleet rollout. Verify: Entra → Groups; the pilot group exists. Implement: Entra → Groups → New group → Security → add members.

## G6. Supported Windows baseline

Description: Windows 10 21H2+ or Windows 11 with current updates. Why: Modern Intune features assume a patched, supported OS. Verify: winver, or Intune → device → Hardware. Implement: Deploy Update rings or upgrade to Windows 11.

## G7. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS to Microsoft 365, Entra, and Intune service URLs. Why: Enrollment, policy sync, and authentication depend on these endpoints. Verify: From a device, reach https://login.microsoftonline.com and https://enrollment.manage.microsoft.com. Implement: Allow Microsoft's published Office 365/Intune URL & IP ranges through proxy/firewall.

__________________________________________________

The standard deployment model (all solutions): Assess → Configure → Pilot → Validate → Expand.

# Implementation

Build the pipeline in this order. Do not skip ahead to the whole fleet — the pilot (Steps 5–6) proves the numbers before you widen scope. Every object you create is given an exact name; reuse that name verbatim in later steps, in Testing, in Troubleshooting, and in the scripts.

Naming convention used throughout (<Purpose> – <Scope> – <Stage>):

| Object | Exact name |
| --- | --- |
| Entra app registration (export identity) | App Estate Reporting – Graph Export |
| Entra security group (pilot reporting scope) | PILOT – App Estate Reporting |
| Azure Storage container | app-estate-exports |
| Local export folder (self-hosted option) | C:\AppEstateReporting\Exports |
| Log Analytics workspace | law-endpoint-ops |
| Intune diagnostic setting | Intune → law-endpoint-ops |
| Power BI workspace | Endpoint & App Reporting |
| Power BI dataset | App Estate Reporting – Dataset – v1 |
| Power BI report | App Estate Reporting – Report – v1 |
| KPI set (documented) | App Estate KPI Set – v1 |
| Scheduled task (export runner) | App Estate Reporting – Nightly Export |
| Azure Monitor action group | AG – Endpoint Operations |
| Azure Monitor alert rule (example) | ALERT – App Failure Rate – High |

__________________________________________________

## Step 0. Select your cloud (Commercial vs Government)

Before anything else, decide which cloud your tenant is in, because it changes every URL and one script parameter.

Commercial: portals at intune.microsoft.com / portal.azure.com, Graph at

graph.microsoft.com, Power BI at app.powerbi.com. Scripts run with -Environment Global   (the default).

GCC High: portals at endpoint.microsoft.us / portal.azure.us, Graph at graph.microsoft.us,

Power BI at app.powerbigov.us. Scripts run with -Environment USGov.

DoD: as GCC High but Graph at dod-graph.microsoft.us; scripts run with -Environment USGovDoD.

The full substitution table is in Requirements R11. In every step below, use your cloud's URL. All five scripts accept -Environment and route both Connect-MgGraph and the Graph base URL for you.

__________________________________________________

## Step 1. Confirm the KPI set and SLO (do this on paper first)

Open 01-solution-overview.md and read the KPI set table and the SLO section.

Confirm the three SLO commitments with whoever owns the endpoint service (availability 97%,

timeliness 90% in 96 h, currency 95% on n-1). Adjust the numbers to your reality now, before    you build visuals against them — changing a target later means re-authoring alert thresholds.

Record the agreed numbers as the KPI set App Estate KPI Set – v1 in your team wiki. Every

later object references this by name.

Why here: the dashboard is only as useful as the definitions behind it. Fixing the definitions first is what stops two people reading the same chart and computing "success" differently.

__________________________________________________

## Step 2. Create the pilot reporting-scope group

Go to Entra admin center (`entra.microsoft.com`) > Identity > Groups > All groups > New group.

Group type: Security. Group name: PILOT – App Estate Reporting.

Membership type: Assigned.

No members yet → Create.

Open the group and add 5–10 representative devices (a mix of your deployment rings) under

Members → Add members. This is the population the pilot exports and dashboard cover.

Why: you validate the whole pipeline against a small, known set of devices whose real install state you can read in the console by hand. Fixing definitions against a control group is far cheaper than against the whole fleet.

__________________________________________________

## Step 3. Create the storage location

Azure Storage (default):

Azure portal (`portal.azure.com`) > Storage accounts > Create (or open an existing account).

Once the account exists, open it → Data storage > Containers > + Container.

Name: app-estate-exports. Public access level: Private (no anonymous access) → Create.

Grant access with least privilege under the container → **Access Control (IAM) > Add role

assignment**:

Storage Blob Data Contributor → the export identity App Estate Reporting – Graph Export

(added after Step 4) *and* the interactive operator who runs the extractor.

Storage Blob Data Reader → the Power BI refresh identity / gateway account.

Self-hosted folder (alternative): create C:\AppEstateReporting\Exports on the runner and restrict its NTFS ACL to the scheduled-task service account (read/write) and the reporting owners (read).

Why: decoupling extraction from presentation through durable storage is what makes the numbers reproducible — Power BI refreshes from a stored snapshot instead of hammering Graph, and you keep an auditable history of exactly what each report was built from.

__________________________________________________

## Step 4. Create the export identity and grant least-privilege scopes

The fastest and least error-prone way is the bootstrap script; the manual path is given as a fallback.

Scripted (recommended):

On the authoring workstation, open PowerShell 7 as an account that is Global Administrator

(needed once to grant admin consent).

Run:

pwsh -File .\APPRPT-Bootstrap-ScheduledExport.ps1 -Environment Global -WhatIf

Review the plan (it prints the registration name, the two application scopes from R4, and the    scheduled task it will create). Then run it without -WhatIf to apply.

The script creates the app registration App Estate Reporting – Graph Export, adds a

certificate credential, grants and admin-consents DeviceManagementApps.Read.All and    DeviceManagementManagedDevices.Read.All (Application), and registers the scheduled task    App Estate Reporting – Nightly Export.

Record the printed Application (client) ID, Tenant ID, and certificate thumbprint in your

secret store.

Manual (fallback):

Entra admin center > Identity > Applications > App registrations > New registration.

Name: App Estate Reporting – Graph Export. Supported account types: single tenant →

Register.

Certificates & secrets > Upload certificate (preferred) or New client secret; record it.

API permissions > Add a permission > Microsoft Graph > Application permissions → add

DeviceManagementApps.Read.All and DeviceManagementManagedDevices.Read.All →    Grant admin consent for <tenant> (both show green).

Return to Step 3 and assign this registration Storage Blob Data Contributor on

app-estate-exports.

Why: app-only auth with read-only application scopes is the correct least-privilege posture for an unattended reporting pipeline — it can read the whole estate but can never change a policy, assignment, or device.

__________________________________________________

## Step 5. Run the first export by hand (pilot)

Open PowerShell 7 as the interactive operator (delegated scopes from R3).

Extract install status for the pilot apps:

pwsh -File .\APPRPT-Export-AppInstallStatus.ps1 -Environment Global `
        -OutputPath C:\AppEstateReporting\Exports -Format Both

This connects to Graph, reads every app's deviceStatuses, and writes    app-install-status_<yyyyMMdd-HHmm>.csv and .json to the output path (or, with    -BlobContainer app-estate-exports, straight to Azure Storage).

Generate the supporting datasets:

pwsh -File .\APPRPT-Report-TopFailures.ps1     -Environment Global -Top 20 -OutputPath <path>
   pwsh -File .\APPRPT-Report-VersionDrift.ps1    -Environment Global -OutputPath <path>
   pwsh -File .\APPRPT-Generate-KPISnapshot.ps1   -Environment Global -OutputPath <path>

Open the CSVs. Confirm the row counts look sane and the pilot apps you know about appear.

Why: a manual run proves the identity, scopes, and storage all work before you automate. If the scheduled task later produces nothing, you already know the moving parts are sound.

__________________________________________________

## Step 6. Validate the export against the console (the trust gate)

This is the most important step. Do not build the dashboard until the export matches the console.

Pick one pilot app. In **Intune admin center > Apps > All apps > (the app) > Monitor > Device

install status**, note the counts: Installed, Failed, Not applicable, Pending.

Open app-install-status_*.csv, filter to that app, and count the same states.

They should match (allow for a small drift if devices checked in between the two reads). If they

diverge materially, resolve it now — the usual cause is counting "applicable" differently (see    Troubleshooting) — before any number reaches a leader's screen.

Cross-check one KPI: open the KPI snapshot CSV, read Install success rate for that app, and

confirm it equals installed ÷ (installed + failed) from the console counts.

Pass gate: console counts and export counts agree for the pilot app, and the KPI snapshot's success rate matches the hand calculation. Only then proceed.

__________________________________________________

## Step 7. Author the Power BI dataset

Open Power BI Desktop → Get data.

Azure Storage: choose Azure > Azure Blob Storage, enter the account, select the

app-estate-exports container.

Folder: choose Folder, point at C:\AppEstateReporting\Exports.

In Power Query, combine the app-install-status_* files into one table; set data types (dates

as Date/Time, counts as Whole Number). Do the same for the drift and KPI-snapshot files as    separate queries.

Add a small KPI targets table (enter data manually) holding the numbers from Step 1:

MetricName, Target, Direction (higher-is-better / lower-is-better). This is what the visuals    compare against, so a target change is a one-cell edit.

Build the model: relate install-status and drift by AppId; relate device rows to a Ring

column derived from group membership (add a query that maps device → ring group).

Create the core measures (DAX), each mapping to App Estate KPI Set – v1:

Install Success Rate = DIVIDE([Installed], [Installed] + [Failed])

Failure Rate = DIVIDE([Failed], [Applicable])

Detection Mismatch Rate = DIVIDE([InstalledButNotDetected], [Installed])

Version Drift % = DIVIDE([DevicesOffApprovedVersion], [DevicesWithApp])

Patch Currency n-1 = DIVIDE([DevicesOnCurrentOrPrevious], [DevicesWithApp])

Stale Device Rate = DIVIDE([DevicesStale7d], [DevicesTotal])

File > Save As → name the file App Estate Reporting – Dataset – v1.

Why: one dataset with one set of named measures is the single source of truth. Every visual on every page reads these measures, so no two pages can disagree.

__________________________________________________

## Step 8. Build the three report views

Author three report pages in the same file. Each page answers a specific audience's question.

Page 1 — Executive view (answers "are we meeting our promises?"):

Three KPI / card visuals for the SLO: Availability (Install Success Rate vs 97% target),

Timeliness (P90 time-to-deploy vs 96 h), Currency (Patch Currency n-1 vs 95%). Colour each    by whether it meets target (conditional formatting off the KPI targets table).

One error-budget gauge: budget remaining in the rolling 30-day window.

One trend line: overall install success rate over time (needs a few days of export history to

populate).

Keep it to a single screen. No per-app tables here — executives get status, not detail.

Page 2 — Operations view (answers "where do I spend my day?"):

A bar chart: failure count by app (top 15), sorted descending — the day's work queue.

A matrix: failure rate by ring × app, conditionally formatted red where a ring exceeds

3% or is more than 2× another ring.

A column chart: detection mismatch rate by app (the "installs but reports failed" apps).

A card row: stale device rate, pending installs older than 96 h.

Page 3 — Per-app drill-down (answers "what's wrong with THIS app?"):

A slicer at the top to pick one app.

Cards: Install Success Rate, Failure Rate, Version Drift %, Adoption (with its confidence label

from the overview caveat).

A table of failing devices for the selected app: device name, ring, last check-in, install

state, detection state — this is the list you hand to the troubleshooter.

A version histogram: device count by installed version, with the approved version marked.

Configure drill-through from Page 2's app bar to Page 3 filtered to that app, so one click on a red bar lands the operator on the drill-down for exactly that app.

__________________________________________________

## Step 9. Publish, share, and schedule refresh

In Power BI Desktop → Publish → select the workspace Endpoint & App Reporting.

*(Government cloud: sign Desktop into app.powerbigov.us first.)*

The published report is named App Estate Reporting – Report – v1 and its dataset

App Estate Reporting – Dataset – v1.

In the Power BI service, open the dataset → Settings > Scheduled refresh:

Configure the data source credentials (the Storage Blob Data Reader identity from Step 3; for

an on-prem folder, install and bind an on-premises data gateway).

Set refresh twice daily (for example 06:00 and 18:00), after the nightly export window.

Share to consumers via Viewer role on the workspace, or publish an app from the workspace

for the wider audience.

Why: scheduled refresh from stored exports is what makes the dashboard "living" without anyone touching it, and workspace roles are how you keep the raw failing-device data on a need-to-know basis.

__________________________________________________

## Step 10. Turn on the nightly export

Confirm the scheduled task App Estate Reporting – Nightly Export exists (created in Step 4).

Open Task Scheduler on the runner and check it points at    APPRPT-Export-AppInstallStatus.ps1 with the export identity, -Environment for your cloud, and    the -BlobContainer app-estate-exports (or -OutputPath) target.

Set the trigger to run nightly at a quiet hour before the Power BI refresh times from Step 9.

Right-click → Run once to confirm it produces a fresh export file under the storage location

using app-only auth (no interactive prompt).

Confirm the next scheduled Power BI refresh picks up the new file.

Why: the whole point of the pipeline is that nobody exports by hand again. The task is the engine; Steps 5–6 already proved the payload is correct.

__________________________________________________

## Step 11. Configure alerting (Azure Monitor)

Alert only on conditions a human must act on now; everything else waits for the weekly review (see Best Practices for the full alert-vs-review split).

Create the action group. Azure portal > Monitor > Alerts > Action groups > + Create → name

AG – Endpoint Operations → add the endpoint on-call as an Email/SMS/Push or a webhook    to your ticketing system → Create.

Create the example alert rule against the Log Analytics workspace law-endpoint-ops (requires R9).

Monitor > Alerts > + Create > Alert rule → Scope: law-endpoint-ops → Condition: a    Custom log search whose KQL computes install failure rate over the last 6 hours and fires when    it exceeds 2× the trailing 7-day baseline (or an absolute floor such as > 6%). Name the rule    ALERT – App Failure Rate – High, severity Sev 2, action group AG – Endpoint    Operations.

Add a second rule for error-budget burn: fire when more than half the 30-day error budget is

consumed in the first 10 days of the window.

Test it: temporarily lower the threshold so the rule fires, confirm the action group notifies,

then restore the threshold.

Why: paging on the wrong thing trains people to ignore the pager. Two well-chosen conditions — a sudden failure spike and a budget-burn — are the only two that genuinely can't wait for Monday.

__________________________________________________

## Step 12. Stand up the supportability model

Assign each KPI an owner (Best Practices has the ownership table). Put the owner's name next to

the KPI in App Estate KPI Set – v1.

Create the triage queue — a saved view/queue in your ticketing system named **`App Estate

Triage`** — that the daily on-call works from. Alerts from Step 11 land here.

Define the evidence pack an app-failure ticket must carry (Best Practices lists the exact

artifacts): app name + ID, ring, affected device list (from Page 3), install/detection state, and    the relevant IntuneManagementExtension log excerpt. Add these as required fields/attachments on    the ticket template.

Put the cadences on calendars: daily triage (15 min), weekly operational review (against Page

2), monthly service review (against Page 1 and the SLO/error budget).

Why: a red number that has no owner and no queue is just decoration. This step is what converts the dashboard into an operating rhythm.

__________________________________________________

## Step 13. Expand to the whole estate

Once the pilot pipeline has matched the console for a full week and the review cadences are

running, widen scope: change the export scripts from the pilot app filter / PILOT – App Estate    Reporting group to the full estate (remove the -AppNameLike / group filter).

Re-run Step 6's validation against two or three more apps across different rings to confirm the

numbers still match at fleet scale.

Confirm scheduled-refresh duration and export runtime stay within their windows at full volume

(Troubleshooting covers throttling and paging if they don't).

Announce the dashboard and the review cadences to the wider endpoint and support teams.

Why: widening only after the pilot proves out is what keeps a wrong definition from being published to the whole organization at once.

# Testing & Validation

These are the pass/fail gates that prove the reporting layer is trustworthy — that the numbers on the dashboard match reality and that alerts and ownership actually work. Run the gates in order; do not widen scope (Implementation Step 13) until the pilot passes all of them. Each gate names the exact object from Implementation.

__________________________________________________

## Gate 1 — The extractor authenticates and returns data

Procedure: Run APPRPT-Export-AppInstallStatus.ps1 -Environment <your cloud> -OutputPath C:\AppEstateReporting\Exports -Format Both.

Pass: A file app-install-status_<timestamp>.csv appears with one row per app×device and a non-zero row count that roughly matches your pilot apps × targeted devices.

Fail: Empty output or an auth error → check Graph scopes (R3), the -Environment value (R11), and that the pilot apps have assignments.

__________________________________________________

## Gate 2 — Export counts match the Intune console (the trust gate)

Procedure: For one pilot app, read Installed / Failed / Not applicable / Pending from Intune admin center > Apps > All apps > (app) > Monitor > Device install status, then count the same states for that app in app-install-status_*.csv.

Pass: The four counts agree (allow a small drift if devices checked in between the two reads).

Fail: Material divergence → almost always a difference in how "applicable" is counted, or a stale export. See Troubleshooting T2.

__________________________________________________

## Gate 3 — The KPI snapshot math is correct

Procedure: Run APPRPT-Generate-KPISnapshot.ps1. Take the console counts from Gate 2 and compute installed ÷ (installed + failed) by hand for a single app; compare to the snapshot's InstallSuccessRatePct.

Pass: The hand calculation equals the snapshot value, and each *_Verdict field is PASS/FAIL per the healthy ranges in App Estate KPI Set – v1 (success ≥ 97%, failure ≤ 3%, stale ≤ 5%).

Fail: Mismatch → confirm you compared the same scope (whole estate vs one app) and the same snapshot time.

__________________________________________________

## Gate 4 — Top-failures ranking surfaces the right apps

Procedure: Run APPRPT-Report-TopFailures.ps1 -Top 20. Cross-check the #1 app against the console.

Pass: The app with the most failures in the console is at or near the top of the ranked list, and any app above 3% is flagged ATTENTION.

Fail: A known-bad app is missing → confirm it has device-status data and is within any -AppNameLike filter.

__________________________________________________

## Gate 5 — Version drift reflects reality

Procedure: Pick an app you know has mixed versions. Run APPRPT-Report-VersionDrift.ps1 -AppDisplayNameLike "<app>" -ApprovedVersion "<known approved>". Spot-check two devices in the histogram against Intune > Devices > (device) > Discovered apps.

Pass: The histogram version for each spot-checked device matches the device's discovered-apps entry, and drift % / currency % carry the correct PASS/FAIL against 10% / 95%.

Fail: Versions disagree → detected-app inventory may be stale; confirm the device's last sync.

__________________________________________________

## Gate 6 — The Power BI dataset refreshes from storage

Procedure: In the Power BI service, open App Estate Reporting – Dataset – v1 → Refresh now. Then open App Estate Reporting – Report – v1.

Pass: Refresh completes without credential errors and the three pages render with current numbers that match the latest export file.

Fail: Refresh fails → check the data source credentials / gateway (Implementation Step 9) and that the export file is where the dataset expects it.

__________________________________________________

## Gate 7 — The three views answer their questions

Procedure: Open each page and confirm it answers its audience's question at a glance.

Pass:

Executive — the three SLO cards (Availability, Timeliness, Currency) show a value and a

target colour, and the error-budget gauge is populated.

Operations — the failure-by-app bar and the failure-by-ring matrix highlight the same apps the

scripts flagged in Gates 4–5.

Drill-down — selecting an app in the slicer filters the failing-device table and version

histogram to that app, and drill-through from the Operations bar lands on this page filtered to   the clicked app.

Fail: A page is a wall of numbers, or drill-through doesn't filter → re-check Step 8's visual and drill-through configuration.

__________________________________________________

## Gate 8 — The nightly export runs unattended

Procedure: In Task Scheduler, right-click App Estate Reporting – Nightly Export → Run.

Pass: A fresh export file appears in the storage location within a few minutes, produced with no interactive sign-in (app-only auth), and the next scheduled Power BI refresh picks it up.

Fail: Interactive prompt or no file → the task is using the wrong identity or the app-only credential/consent is missing (R4). See Troubleshooting T4.

__________________________________________________

## Gate 9 — An alert fires and reaches a human

Procedure: Temporarily lower the threshold on ALERT – App Failure Rate – High so it fires against current data.

Pass: The rule triggers, AG – Endpoint Operations notifies (email/SMS/ticket), and the item lands in the App Estate Triage queue. Restore the threshold afterward.

Fail: No notification → check the action group members and the alert rule's query/scope (law-endpoint-ops).

__________________________________________________

## Gate 10 — The supportability loop closes

Procedure: Take one currently-failing app. Build the evidence pack from Page 3 (app + ID, ring, failing-device list, install/detection state, log excerpt) and open a ticket in App Estate Triage using the template.

Pass: The ticket is actionable on first read — the assigned owner can start work without asking for more information — and the KPI it maps to has a named owner in App Estate KPI Set – v1.

Fail: The ticket bounces for missing information → the evidence-pack fields on the template are incomplete (Implementation Step 12).

__________________________________________________

## Overall exit criteria (pilot → expand)

You may proceed to Implementation Step 13 (whole estate) only when: Gates 1–8 pass for at least one week of continuous exports, Gate 9 has fired and notified at least once, and the daily/weekly review cadences have run at least once each against real data.

# Troubleshooting

This covers the failure modes of the reporting pipeline and dashboard themselves — not per-install app failures, which the dashboard exists to surface and hand to a troubleshooter. Each entry is Symptom → Cause → Fix, and references the exact objects from Implementation.

__________________________________________________

## T1. The extractor returns no rows / empty CSV

Symptom: APPRPT-Export-AppInstallStatus.ps1 completes but writes an empty file, or prints "No app device-status data found."

Cause & fix:

No assignments / no installs yet — an app with no assignment has no deviceStatuses. Confirm

the pilot apps are assigned to devices in PILOT – App Estate Reporting.

`-AppNameLike` filter too narrow — it silently excludes everything. Run once without the filter.

Wrong scopes — if Connect-MgGraph succeeded but data is empty, confirm

DeviceManagementApps.Read.All was consented (R3), not just requested.

Wrong cloud — a Commercial -Environment Global run against a GCC High tenant authenticates to

the wrong endpoint and returns nothing. Set -Environment USGov / USGovDoD (R11).

__________________________________________________

## T2. Export counts don't match the Intune console (Testing Gate 2 fails)

Symptom: The console shows, say, 480 installed for an app; the CSV shows 455.

Cause & fix:

"Applicable" counted differently — the console's Overview may exclude notApplicable devices

from a percentage while your count includes them. Compare raw state counts, not percentages, and   make sure both sides define "applicable" as total − notApplicable.

Snapshot timing — devices check in continuously; a console read and an export minutes apart

legitimately differ by a few devices. Re-read both within the same minute for the gate.

Beta endpoint shape changed — the scripts use the Graph beta deviceStatuses; Microsoft

occasionally changes fields. If a state value looks unmapped, inspect one raw record with   Invoke-MgGraphRequest -Method GET -Uri ".../deviceStatuses" and adjust the state filter.

__________________________________________________

## T3. Power BI refresh fails with a credentials or gateway error

Symptom: Scheduled refresh on App Estate Reporting – Dataset – v1 fails; the service reports a credential or data-source error.

Cause & fix:

Azure Blob source — set the data-source credentials on the dataset (**Settings → Data source

credentials) to an identity with Storage Blob Data Reader** on app-estate-exports (R6).

On-prem folder source — a folder like C:\AppEstateReporting\Exports needs an **on-premises

data gateway** installed and bound to the dataset; a cloud-only refresh cannot reach a local path.

File moved/renamed — if the dataset points at a specific file rather than a folder/container,

each new dated export breaks it. Point the query at the folder/container and combine files, not   at one filename.

__________________________________________________

## T4. The nightly task prompts for sign-in or produces nothing (Testing Gate 8 fails)

Symptom: App Estate Reporting – Nightly Export runs but a sign-in window appears, or it produces no file when run under the service account.

Cause & fix:

Still using delegated auth — the interactive extractor path prompts. The unattended run must use

the app registration App Estate Reporting – Graph Export with certificate + application scopes   (R2/R4). Confirm the task's script invocation uses app-only auth, not interactive Connect-MgGraph.

Consent missing — application scopes show as *requested* but not *granted*. Grant admin consent

(App registration → API permissions → Grant admin consent), then re-run.

Certificate not found / expired — the cert must be in the store the task account can read, and

in date. Re-run APPRPT-Bootstrap-ScheduledExport.ps1 (it sets a 1-year cert) or renew it.

Wrong user context — the task must run as an account that has the certificate and write access

to the storage location. Check Task Scheduler → the task → General → "Run as."

__________________________________________________

## T5. Version-drift numbers look wrong or the app isn't found

Symptom: APPRPT-Report-VersionDrift.ps1 reports "App not found," or a version you know is deployed is missing from the histogram.

Cause & fix:

Name mismatch — detectedApps uses the app's *installed* display name, which can differ from

the Intune app name (e.g. "Google Chrome" vs the packaging name). Widen -AppDisplayNameLike.

Stale detected-app inventory — Intune refreshes discovered apps on a schedule; a very recent

install may not appear yet. Confirm the device's last sync is recent.

Version string parsing — some apps report non-numeric version strings. The script sorts

defensively, but treat the histogram order as approximate for such apps and rely on the counts.

__________________________________________________

## T6. Graph requests throttle at fleet scale (HTTP 429)

Symptom: After Step 13 (whole estate), the extractor or KPI snapshot slows dramatically or errors with 429 / "Too many requests."

Cause & fix:

Expected at scale — reading deviceStatuses per app across a large estate is many calls. The

scripts follow @odata.nextLink paging; add a short delay between apps, run the nightly export in a   quiet window, and consider the Graph exportJobs report API (asynchronous, one job instead   of many calls) for very large tenants — see Overview data source #2.

Overlapping runs — don't run the interactive extractor and the nightly task at the same time.

Honor Retry-After — if you customize the scripts, respect the Retry-After header on a 429

rather than hammering.

__________________________________________________

## T7. Alert never fires, or fires constantly (Testing Gate 9)

Symptom: ALERT – App Failure Rate – High either never triggers or pages every hour.

Cause & fix:

Never fires — the KQL scope/query is wrong or law-endpoint-ops isn't receiving app data.

Confirm the diagnostic setting Intune → law-endpoint-ops is sending the needed categories (R9) and   test by lowering the threshold (Gate 9).

Fires constantly — the threshold is below your normal baseline. Re-tune to **2× the trailing

7-day baseline** (or a sensible absolute floor) after observing a month of real data, per Best   Practices.

No notification though it fired — the action group AG – Endpoint Operations has no valid

recipient/webhook, or the ticketing webhook rejected the payload. Re-check the action group.

__________________________________________________

## T8. Government-cloud endpoint errors

Symptom: In a GCC High / DoD tenant, Connect-MgGraph fails, or Power BI publish targets the wrong service.

Cause & fix:

Graph — pass -Environment USGov (Graph graph.microsoft.us) or -Environment USGovDoD

(dod-graph.microsoft.us). The default Global cannot reach a sovereign tenant.

Power BI — sign Power BI Desktop into app.powerbigov.us before publishing; a report

authored against the commercial service cannot be published to the Government cloud. Keep a   separate Government dataset/report (Best Practices → Government cloud).

Feature parity — if a Graph report endpoint or Power BI feature you depend on isn't available in

your Government cloud yet, verify for GCC High against Microsoft's US-sovereign-cloud   documentation; do not assume commercial parity.

__________________________________________________

## T9. Adoption numbers look implausible or can't be sourced

Symptom: The adoption KPI is blank, zero, or obviously wrong.

Cause & fix:

No native source — Intune does not report per-app *launch* telemetry for Windows desktop apps.

Wire adoption from whatever signal your estate has (M365 Apps usage, Defender for Endpoint software   inventory, Endpoint analytics app reliability, or the vendor portal) and label the KPI's source   and confidence (Overview caveat, Best Practices). Do not present an adoption number whose source   you can't name.

Confidence not shown — if the number is assembled from indirect signals, mark it "indicative" on

the drill-down page so consumers read it correctly.

__________________________________________________

## T10. Two visuals show different values for the "same" KPI

Symptom: The executive card and an operations visual disagree on, say, install success rate.

Cause & fix:

KPI recomputed from a second query — the cardinal sin. Every visual must read the **shared DAX

measure** from App Estate Reporting – Dataset – v1, not its own recomputation. Delete the offending   ad-hoc measure and repoint the visual at the canonical measure.

Different filter context — one visual is filtered (a slicer, a page filter) and the other isn't.

Confirm both are at the same scope before concluding they disagree.

# Best Practices

These are the disciplines that keep the reporting layer trustworthy, cheap, and actually used. They cover the two things that most often go wrong — alerting on the wrong signals, and letting the dashboard drift away from reality — plus retention, least privilege, and cost.

## Alert vs. weekly review — the split that keeps the pager credible

The fastest way to make people ignore monitoring is to page them on things that could have waited. Decide, for every condition, whether a human must act now or whether it belongs in a scheduled review. Only two classes of condition earn a page.

| Condition | Route | Why |
| --- | --- | --- |
| Install failure rate spikes to > 2× the 7-day baseline in a 6-hour window | Page (ALERT – App Failure Rate – High) | A live rollout is going wrong; every hour multiplies the blast radius. |
| Error budget burn — more than half the 30-day budget consumed in the first third of the window | Page | The SLO will be missed unless someone intervenes; earliest honest signal. |
| A single app creeps from 1% to 3% failures over two weeks | Weekly review | Real but not urgent; belongs on the Operations page agenda. |
| Version drift grows past 10% on one app | Weekly review | Schedule an update/supersedence; not a fire. |
| Adoption below target for a licensed app | Monthly service review | A value/cost conversation, not an incident. |
| Stale device rate rises | Weekly review | Investigate check-in health; rarely time-critical. |

Rule of thumb: page on rate-of-change and budget burn; review on levels and trends. Re-tune the ALERT – App Failure Rate – High threshold after the first month against your real baseline — a threshold that never fires is as useless as one that always does.

## Ownership — every KPI has a name next to it

A red number with no owner is decoration. Record the owner in App Estate KPI Set – v1.

| KPI | Owner (role) | Cadence |
| --- | --- | --- |
| Install success / failure rate | Endpoint operations lead | Daily triage + weekly review |
| Failure rate by ring | Deployment/rollout owner | Weekly review |
| Detection mismatch rate | App packaging owner | Weekly review |
| Time-to-deploy (P50/P90) | Deployment/rollout owner | Weekly review |
| Version drift / patch currency | Patch/update owner | Weekly review |
| Uninstall success | Endpoint operations lead | Weekly review |
| App adoption / usage | App/service owner + finance liaison | Monthly service review |
| Stale device rate | Endpoint operations lead | Weekly review |
| SLO / error budget | Service owner | Monthly service review |

## The evidence pack — make every app-failure ticket actionable on first read

When a red number becomes a ticket in App Estate Triage, it must carry enough to act on without a follow-up round-trip. Require these fields/attachments on the template:

App name + AppId and app type (Win32 / LOB / Store).

Ring / assignment the failure clusters in.

Affected device list — exported from the drill-down page (device, last check-in, install

state, detection state).

Install + detection state for a representative device.

Log excerpt — the relevant lines from

C:\ProgramData\Microsoft\IntuneManagementExtension\Logs\IntuneManagementExtension.log /    AppWorkload.log, or a Collect diagnostics package.

KPI + target the ticket is defending (e.g. "install success 92% vs 97% SLO").

A ticket with all six is picked up and worked; a ticket with two bounces back and wastes a day.

## Keep the dashboard honest

One source per KPI. The single biggest cause of a distrusted dashboard is the same metric

computed two ways that disagree by a few percent. The KPI table assigns exactly one source per   metric — keep it that way, and never add a visual that recomputes a KPI from a different query.

Re-validate against the console monthly. Repeat Testing Gate 2 for two or three apps each month.

Microsoft changes report shapes and Graph beta endpoints; a quarterly drift check catches it before   a leader does.

Label confidence on adoption. Because Intune has no native per-app launch telemetry for Windows

desktop apps, always show which source the adoption number came from and mark it "indicative" if   it's assembled from Defender/M365/Endpoint-analytics signals rather than a definitive usage feed.

Version the KPI set. If you change a definition or target, bump to App Estate KPI Set – v2 and

re-author the measures — never silently redefine a metric people are already tracking.

## Least privilege for the reporting identity

The unattended export identity App Estate Reporting – Graph Export gets **read-only

application scopes only** (DeviceManagementApps.Read.All,   DeviceManagementManagedDevices.Read.All). A reporting pipeline never needs write.

Prefer a certificate over a client secret, and set a 1-year expiry with a renewal reminder.

Grant storage access at the container level (app-estate-exports), not the whole account:

Storage Blob Data Contributor to the writer, Storage Blob Data Reader to the Power BI   refresh identity.

Keep failing-device detail on need-to-know: Viewer on the Power BI workspace for consumers, full

access only for the operations team.

## Data retention

Exports in storage: keep 90 days of raw snapshots for reproducibility and trend backfill; expire

older blobs with an Azure Storage lifecycle management rule to control cost.

KPI snapshots: keep the appended trend CSV indefinitely — it's tiny and it's what the executive

trend line and error-budget history read.

Log Analytics: set the law-endpoint-ops retention to your compliance minimum (often 30–90

days interactive), archiving longer if required. Ingestion and retention are the main cost lever   (see below).

## Cost

Power BI Pro per author/consumer, or Premium/Fabric capacity for broad read-only sharing —

decide by audience size, not by feature envy.

Log Analytics is billed by GB ingested and retention days. Send only the categories you alert

on; app/audit categories are far cheaper than verbose device telemetry. Start narrow and add.

Azure Storage for exports is negligible with a 90-day lifecycle rule.

The whole pipeline is designed to be read-only and low-volume — a nightly export plus two Power

BI refreshes — so it stays cheap by construction. The expensive mistake is over-collecting logs   "just in case."

## Government cloud

Keep a separate Power BI report and dataset for a Government tenant — the commercial and app.powerbigov.us services do not share workspaces, and feature parity lags. Author against the Government Graph and storage endpoints from the start (Requirements R11) rather than trying to re-point a commercial report later. Where a Graph report endpoint or Power BI feature you rely on is not yet in your Government cloud, verify for GCC High against Microsoft's US-sovereign-cloud documentation before promising the metric.

# Deliverables Summary

This solution is a self-contained package for building the monitoring, reporting, and supportability layer over your Intune-managed application estate. Everything below is delivered as downloadable files you keep and reuse across unlimited devices and rollouts.

## Documentation (Word + PDF)

| Section | What it gives you |
| --- | --- |
| Solution Overview | The measurement model (delivery / velocity / currency / value + data quality), the App Estate KPI Set – v1 with healthy ranges, the app-delivery SLO and error budget, the five data sources, the pipeline diagram, and the supportability model. |
| Requirements | 11 requirements, each with Description / Why / Verify / Implement-if-missing — Intune roles, the export app registration, exact Graph scopes (delegated and application), Power BI Pro licensing, storage, Log Analytics + diagnostic settings, PowerShell, and the Government-cloud endpoint table. |
| Implementation | The exact ordered build: cloud selection, KPI/SLO sign-off, pilot scope group, storage, the least-privilege export identity, first manual export, the console trust gate, the Power BI dataset + three-view report, publish + scheduled refresh, the nightly export task, Azure Monitor alerting, the supportability model, and estate-wide expansion. Every object named. |
| Testing & Validation | 10 pass/fail gates from "extractor authenticates" through "supportability loop closes," plus the pilot→expand exit criteria. |
| Troubleshooting | The common failure modes of the pipeline itself — empty exports, console/export mismatch, refresh failures, unattended-auth failures, throttling, and Government-endpoint issues. |
| Best Practices | The alert-vs-review split, KPI ownership table, the evidence-pack definition, dashboard-honesty rules, least privilege, retention, and cost. |
| Executive Summary | The one-page business case for non-technical stakeholders. |

## PowerShell scripts (ZIP)

Five scripts using the Microsoft Graph PowerShell SDK. The four report/extract scripts are read-only; the bootstrap script makes changes and is -WhatIf capable, previewing every action. All five accept -Environment Global | USGov | USGovDoD to target Commercial or US Government clouds.

| Script | What it does |
| --- | --- |
| APPRPT-Export-AppInstallStatus.ps1 | The backbone extractor — per-device install/detection status for every app → CSV/JSON for the Power BI dataset. Read-only. |
| APPRPT-Report-TopFailures.ps1 | Ranks the estate's worst deployment failures by app and rate; flags anything above the 3% healthy range. The daily triage queue. Read-only. |
| APPRPT-Report-VersionDrift.ps1 | Version histogram, drift %, and patch currency (n-1) for a named app against an approved version; lists outdated devices. Read-only. |
| APPRPT-Generate-KPISnapshot.ps1 | Rolls the whole estate into one App Estate KPI Set – v1 snapshot row with PASS/FAIL verdicts; append per run to build the trend. Read-only. |
| APPRPT-Bootstrap-ScheduledExport.ps1 | One-time setup: creates the read-only export app registration, grants least-privilege application scopes, and registers the nightly export task. Makes changes; -WhatIf capable. |

## What you achieve

A living, trustworthy view of application delivery health — install success, failure by app and ring, detection mismatch, time-to-deploy, version drift, adoption, and stale devices — measured the same way every time, refreshed automatically, alerting on the two conditions that can't wait, and wrapped in an ownership and triage model so every red number lands on a named owner's queue with the evidence already attached. Built once for the pilot, then widened to the whole estate.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## APPRPT-Bootstrap-ScheduledExport.ps1

Purpose: One-time setup for the automated pipeline. Creates (or reuses) the Entra app registration 'App Estate Reporting - Graph Export', adds a self-signed certificate credential, grants and admin-consents the least-privilege APPLICATION Graph scopes, then registers the Windows scheduled task 'App Estate Reporting - Nightly Export' that runs the install-status extractor with app-only auth. This script MAKES CHANGES to Entra and the local machine, so it is -WhatIf capable and previews every action first. HOW TO RUN Preview (no changes): pwsh -File .\APPRPT-Bootstrap-ScheduledExport.ps1 -Environment Global -WhatIf Apply: pwsh -File .\APPRPT-Bootstrap-ScheduledExport.ps1 -Environment Global  -ExportScriptPath C:\AppEstateReporting\APPRPT-Export-AppInstallStatus.ps1  -OutputPath C:\AppEstateReporting\Exports -RunTime 02:30 Run as GLOBAL ADMINISTRATOR (admin consent for application permissions requires it). Government cloud: -Environment USGov | USGovDoD (routes Graph + consent accordingly). Required Graph scopes to RUN this bootstrap (delegated): Application.ReadWrite.All, AppRoleAssignment.ReadWrite.All, DelegatedPermissionGrant.ReadWrite.All EXPECTED RESULTS An app registration with two read-only APPLICATION scopes admin-consented, a certificate in CurrentUser\My, and a scheduled task that produces a fresh export nightly with no interactive sign-in. Verify per Requirements R2/R4 and Implementation Step 10. .NOTES Intune Solutions - the repeatable way. Creates an unattended read-only reporting identity; every write action honors -WhatIf. >

How to run: Preview (no changes): pwsh -File .\APPRPT-Bootstrap-ScheduledExport.ps1 -Environment Global -WhatIf Apply: pwsh -File .\APPRPT-Bootstrap-ScheduledExport.ps1 -Environment Global  -ExportScriptPath C:\AppEstateReporting\APPRPT-Export-AppInstallStatus.ps1  -OutputPath C:\AppEstateReporting\Exports -RunTime 02:30 Run as GLOBAL ADMINISTRATOR (admin consent for application permissions requires it). Government cloud: -Environment USGov | USGovDoD (routes Graph + consent accordingly). Required Graph scopes to RUN this bootstrap (delegated): Application.ReadWrite.All, AppRoleAssignment.ReadWrite.All, DelegatedPermissionGrant.ReadWrite.All EXPECTED RESULTS An app registration with two read-only APPLICATION scopes admin-consented, a certificate in CurrentUser\My, and a scheduled task that produces a fresh export nightly with no interactive sign-in. Verify per Requirements R2/R4 and Implementation Step 10. .NOTES Intune Solutions - the repeatable way. Creates an unattended read-only reporting identity; every write action honors -WhatIf. >

## APPRPT-Export-AppInstallStatus.ps1

Purpose: The backbone extractor. For every managed app (or a filtered subset), reads the per-device install state (installed / failed / notApplicable / pending) and, where available, the detection state, and writes a flat CSV and/or JSON snapshot that the Power BI dataset 'App Estate Reporting - Dataset - v1' consumes. Read-only; never changes Intune. HOW TO RUN Interactive (delegated): pwsh -File .\APPRPT-Export-AppInstallStatus.ps1 -Environment Global ` -OutputPath C:\AppEstateReporting\Exports -Format Both Filter to specific apps: ... -AppNameLike "Acme" Unattended (app-only) is driven by the scheduled task the bootstrap script creates. Government cloud: pass -Environment USGov (GCC High) or -Environment USGovDoD (DoD). Required Graph scopes: DeviceManagementApps.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS One file per run: app-install-status_<yyyyMMdd-HHmm>.csv and/or .json in -OutputPath. Each row = one app x one device with its install and detection state. Row count roughly equals (apps with assignments) x (targeted devices). Feed this file to Power BI. .NOTES Intune Solutions - the repeatable way. Read-only against Microsoft Graph. >

How to run: Interactive (delegated): pwsh -File .\APPRPT-Export-AppInstallStatus.ps1 -Environment Global ` -OutputPath C:\AppEstateReporting\Exports -Format Both Filter to specific apps: ... -AppNameLike "Acme" Unattended (app-only) is driven by the scheduled task the bootstrap script creates. Government cloud: pass -Environment USGov (GCC High) or -Environment USGovDoD (DoD). Required Graph scopes: DeviceManagementApps.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS One file per run: app-install-status_<yyyyMMdd-HHmm>.csv and/or .json in -OutputPath. Each row = one app x one device with its install and detection state. Row count roughly equals (apps with assignments) x (targeted devices). Feed this file to Power BI. .NOTES Intune Solutions - the repeatable way. Read-only against Microsoft Graph. >

## APPRPT-Generate-KPISnapshot.ps1

Purpose: Rolls the whole app estate up into one KPI snapshot: install success rate, failure rate, detection mismatch rate, stale device rate, and applicable/installed/failed totals, each with its healthy-range PASS/FAIL verdict. Appending one snapshot per run builds the trend that the executive dashboard and the SLO error budget read. Read-only. HOW TO RUN pwsh -File .\APPRPT-Generate-KPISnapshot.ps1 -Environment Global -OutputPath <path> Optional: -AppNameLike "Acme" to scope; -Append <file.csv> to grow a trend file. Government cloud: -Environment USGov | USGovDoD. Required Graph scopes: DeviceManagementApps.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS One snapshot row (timestamp + each KPI + PASS/FAIL) printed and written to CSV/JSON. Run it on the same schedule as the export so the trend line stays continuous. Pass = all KPIs in their healthy range; any FAIL is the weekly review agenda. .NOTES Intune Solutions - the repeatable way. Read-only against Microsoft Graph. >

How to run: pwsh -File .\APPRPT-Generate-KPISnapshot.ps1 -Environment Global -OutputPath <path> Optional: -AppNameLike "Acme" to scope; -Append <file.csv> to grow a trend file. Government cloud: -Environment USGov | USGovDoD. Required Graph scopes: DeviceManagementApps.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS One snapshot row (timestamp + each KPI + PASS/FAIL) printed and written to CSV/JSON. Run it on the same schedule as the export so the trend line stays continuous. Pass = all KPIs in their healthy range; any FAIL is the weekly review agenda. .NOTES Intune Solutions - the repeatable way. Read-only against Microsoft Graph. >

## APPRPT-Report-TopFailures.ps1

Purpose: Produces the operations work queue: the top-N apps by failure count and failure rate, a by-ring breakdown (which deployment ring is worst), and the affected device list for the worst apps. This is the number that drives the daily triage. Read-only. HOW TO RUN pwsh -File .\APPRPT-Report-TopFailures.ps1 -Environment Global -Top 20 -OutputPath <path> Optional: -AppNameLike "Acme" to scope; -RingGroupPrefix "RING -" to derive rings from group names; -CsvPath out.csv to save. Government cloud: -Environment USGov | USGovDoD. Required Graph scopes: DeviceManagementApps.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A ranked table (AppName, Failed, Applicable, FailureRatePct) sorted by failures, plus the by-ring failure breakdown. Pass = low/steady failures. Fail = apps or rings above the 3% healthy range in the KPI set - take those into per-app drill-down. .NOTES Intune Solutions - the repeatable way. Read-only against Microsoft Graph. >

How to run: pwsh -File .\APPRPT-Report-TopFailures.ps1 -Environment Global -Top 20 -OutputPath <path> Optional: -AppNameLike "Acme" to scope; -RingGroupPrefix "RING -" to derive rings from group names; -CsvPath out.csv to save. Government cloud: -Environment USGov | USGovDoD. Required Graph scopes: DeviceManagementApps.Read.All, DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A ranked table (AppName, Failed, Applicable, FailureRatePct) sorted by failures, plus the by-ring failure breakdown. Pass = low/steady failures. Fail = apps or rings above the 3% healthy range in the KPI set - take those into per-app drill-down. .NOTES Intune Solutions - the repeatable way. Read-only against Microsoft Graph. >

## APPRPT-Report-VersionDrift.ps1

Purpose: Answers "how far behind the approved version is the fleet?" For a named application, reads the detected-app inventory across managed devices, groups devices by installed version, computes version drift % and patch currency (n-1) against an approved version you supply, and lists the outdated devices. Read-only. HOW TO RUN pwsh -File .\APPRPT-Report-VersionDrift.ps1 -Environment Global ` -AppDisplayNameLike "Google Chrome" -ApprovedVersion "126.0.6478.127" -OutputPath <path> Omit -ApprovedVersion to have the script treat the highest observed version as approved. Government cloud: -Environment USGov | USGovDoD. Required Graph scopes: DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A version histogram (Version, DeviceCount), the drift % and patch-currency % against the approved version, and a list of outdated devices. Pass = drift <= 10% and currency >= 95% (the KPI healthy range). Fail = below that - schedule the update / supersedence. .NOTES Intune Solutions - the repeatable way. Read-only against Microsoft Graph. >

How to run: pwsh -File .\APPRPT-Report-VersionDrift.ps1 -Environment Global ` -AppDisplayNameLike "Google Chrome" -ApprovedVersion "126.0.6478.127" -OutputPath <path> Omit -ApprovedVersion to have the script treat the highest observed version as approved. Government cloud: -Environment USGov | USGovDoD. Required Graph scopes: DeviceManagementManagedDevices.Read.All EXPECTED RESULTS A version histogram (Version, DeviceCount), the drift % and patch-currency % against the approved version, and a list of outdated devices. Pass = drift <= 10% and currency >= 95% (the KPI healthy range). Fail = below that - schedule the update / supersedence. .NOTES Intune Solutions - the repeatable way. Read-only against Microsoft Graph. >