Enablement Kit — Microsoft Defender for Office 365

Implementation Solution Guide

Version 1.0.0    ·    2026-07-11

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Enablement Kit: Microsoft Defender for Office 365

## The problem

Email is still the number-one way attackers get in, and Microsoft Defender for Office 365 (MDO) is the platform meant to stop them — before and after delivery. Most teams that own it run the prevention half on defaults and never learn the detection-and-response half, so the tool is bought and under-driven. The predictable gaps:

No post-delivery visibility. When a phish lands anyway, no one can quickly answer "who else got

this?", "who clicked?", or "is it still in inboxes?" — because they never learned Threat   Explorer.

Protection policies as a black box. Anti-phishing, Safe Links, and Safe Attachments are

configured once and never understood, so no one can read why a message was (or wasn’t) caught.

Untrained users, untested. Attack Simulation Training — the safe way to measure who is

susceptible and train them — sits unused.

Manual investigation. Automated Investigation & Response (AIR) and email advanced hunting go

unused, so removing a malicious message from dozens of mailboxes is done by hand.

## The solution

This is a structured enablement enablement kit — concepts, guided hands-on labs, a take-home runbook, and a knowledge-check — that takes an admin or SOC analyst across the whole MDO surface: Threat Explorer hunting, understanding anti-phish / Safe Links / Safe Attachments, running Attack Simulation Training, working AIR in an approval posture, and email advanced hunting with KQL. It is a skills product:

Teaches post-delivery hunting — pivot in Threat Explorer on sender, URL, file, or click and see

who received and who interacted.

Makes the protection policies legible — inspect (read-only) how anti-phish, Safe Links, and

Safe Attachments decide, so analysts can reason about verdicts.

Runs a safe, benign simulation — measure susceptibility on a lab group and auto-assign training.

Practices AIR and remediation safely — AIR held approval-required, remediation previewed

only; ends in an alert-only custom detection and a knowledge-check.

## How it works

We follow the same repeatable model every solution in this program uses — Assess → Configure → Pilot → Validate → Expand — reframed for enablement. We confirm the MDO features are available and email tables have data, stand up a small lab user group and a learner cohort, run the guided labs read-only / preview-first against real telemetry, validate with a capstone and a knowledge-check, and then expand — folding the skills, saved hunts, and detection into the live email-security practice.

The package ships as self-guided, click-by-click documentation plus a runnable email KQL lab pack and four PowerShell helpers that check readiness, run a chosen lab query read-only, score the knowledge-check, and report cohort progress — all read-only or preview-first, with no credentials in code.

## Why it matters

You see what happens after delivery — who received, who clicked, whether it’s still in inboxes

— in minutes, from Explorer and hunting.

Users get measurably safer — real susceptibility data and targeted training, not a once-a-year

slideshow.

Response is fast but controlled — AIR and remediation understood and practiced safely, then run

through approvals in real incidents.

A fraction of consulting cost — the same disciplined method a Defender specialist would teach,

delivered as a repeatable runbook you keep and re-run for new hires.

## Important boundaries

This is a skills / enablement product — it teaches people to hunt, simulate, and respond with MDO. It cross-references rather than repeats two adjacent catalog solutions: the Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & AIR implementation solution (which turns these features *on and operationalizes* them) and the Microsoft 365 Mail Hygiene: Anti-Spam, EOP & Defender for Office 365 solution (which *configures the prevention policies*). This enablement kit inspects the protection policies read-only and does not reconfigure them. All labs are read-only or preview-first: AIR stays approval-required, remediation is previewed only, and no message is deleted in class. It provides the technical skill and the labs, not the decisions: which users to simulate, acceptable click-rate, the AIR automation level, and every production remediation are the customer’s security-operations / HR-legal calls. MDO features (Threat Explorer, Attack Simulation, AIR, email tables) are Plan-gated and evolve, and can differ by cloud (Commercial vs GCC / GCC High) — *verify current availability and licensing in your tenant*.

# Solution Overview — Enablement Kit: Microsoft Defender for Office 365

## What this is

A complete, self-guided enablement enablement kit that takes an admin or SOC analyst across the whole Microsoft Defender for Office 365 (MDO) surface — Threat Explorer, the anti-phish / Safe Links / Safe Attachments protection stack, Attack Simulation Training, Automated Investigation & Response (AIR), and email advanced hunting — as concepts, guided hands-on labs, a runnable email KQL lab pack, a take-home runbook, and a knowledge-check.

It is a skills product — the outcome is people who can drive MDO. It cross-references two adjacent catalog solutions: the Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & AIR implementation solution (which turns the post-delivery features on and operationalizes them), and the Microsoft 365 Mail Hygiene solution (which configures the prevention policies). This enablement kit inspects those policies read-only and applies the skills; it does not reconfigure the prevention stack or perform the production rollout.

## How the technology works (the mental model)

Two halves: prevention and post-delivery. MDO both blocks mail (anti-spam, anti-malware,

anti-phishing, Safe Links, Safe Attachments) and lets you hunt and respond to what gets through   (Threat Explorer, AIR, email hunting). The enablement kit teaches both halves; it configures neither.

Threat Explorer / Real-time detections. The interactive hunting surface for email — pivot on

sender, recipient, subject, URL, file hash, delivery location, click verdict and take action   on results. Answers "who else got this, who clicked, is it still in inboxes?" Real-time   detections is the Plan 1 view; Threat Explorer (Plan 2) adds depth and retention. *Verify plan   mapping for your tenant.*

The protection stack (inspect, don’t reconfigure). Anti-phishing (impersonation & spoof

intelligence), Safe Links (time-of-click URL rewriting/detonation), and Safe Attachments   (sandbox detonation) produce the verdicts and click data Explorer and hunting surface. In this   enablement kit you read these policies to understand *why* a message was caught; changing them is the   Mail Hygiene solution.

Attack Simulation Training. A Plan 2 feature that sends benign, controlled simulated phishing

to chosen users, measures who is compromised, and auto-assigns targeted training. Safe by   design — no real payload.

Automated Investigation & Response (AIR). When certain email alerts fire, AIR **opens an

investigation, correlates evidence, and recommends remediation. In an approval-required   posture those actions wait in the Action center** for a human — nothing auto-deletes.

Email advanced hunting. KQL over the email tables — EmailEvents, EmailAttachmentInfo,

EmailUrlInfo, EmailPostDeliveryEvents, UrlClickInfo — for proactive hunting and custom   detections. Email tables are Plan 2 — *verify availability in your tenant*.

## The standard deployment model

Every solution in this program follows the same five stages; here they structure the enablement kit:

Assess. Confirm the MDO features are available and the email tables have data (run

WSMDO-Discovery.ps1).

Configure. Create the learner cohort Grp-MDOEnablement Kit-Cohort and the lab user group

Grp-MDO-LabUsers-Pilot; load the KQL lab pack WSMDO-Labs.kql; agree the read-only /    preview-first / approval-required posture.

Pilot. Run the guided labs (Labs 1–8) with the cohort — console & email-security model,

Threat Explorer hunting, inspecting the protection stack, a benign simulation, email hunting, AIR    held for approval, hunt→detection, reporting/user-risk.

Validate. Run the capstone hunt and score the knowledge-check Check-MDOLab-Pilot

(WSMDO-Validate.ps1); confirm AIR actions are pending (not auto-applied) and the detection    Detect-MDOLab-Pilot is alert-only.

Expand. Fold the skills, the saved hunts Hunt-MDOLab-Pilot, and the detection into the **live

email-security practice — handing the operational rollout to the Defender for Office 365 (Plan    2)** implementation solution.

## Scope — what this enablement kit covers

Threat Explorer — post-delivery email hunting and pivoting (take-action understood, not executed

in class).

The protection stack (read-only) — inspecting anti-phish / Safe Links / Safe Attachments to

understand verdicts.

Attack Simulation Training — a benign campaign on the lab group, susceptibility measurement,

auto-assigned training.

AIR — triggering an investigation the safe way and confirming actions are held for approval.

Email advanced hunting — a KQL lab pack over the email tables, ending in an alert-only

custom detection.

Reporting / user-risk and a take-home runbook + knowledge-check.

## Out of scope (handled elsewhere)

Configuring the prevention policies. Anti-spam/-malware/-phishing, Safe Links, Safe Attachments,

connection filtering, and mail-flow hygiene are the Microsoft 365 Mail Hygiene solution. This   enablement kit inspects them read-only.

The operational post-delivery rollout. Turning these features on across the org, tuning AIR

automation, and running gated production remediation is the Defender for Office 365 (Plan 2)   implementation solution. This enablement kit builds the skill; that product does the rollout.

Executing production remediation. Soft/hard-delete and ZAP-style purge against real mail are

approval-gated incident actions — not enablement kit labs.

The security / HR-legal decisions. Which users to simulate, acceptable click-rate, the AIR

automation level, works-council notification, and every production remediation are the customer’s   determinations; this enablement kit provides the skill, the labs, and the data.

## Authentication and connections used

Microsoft Defender portal (security.microsoft.com) for Threat Explorer, Attack Simulation

Training, Action center, AIR settings, Advanced hunting, and custom detection rules.

PowerShell with Microsoft.Graph (security — advanced hunting via security/runHuntingQuery;

attack-simulation reporting where available — *some endpoints are beta; verify*) and, where used,   Exchange Online / Security & Compliance for MDO reporting cmdlets — used only to check   readiness, run lab queries read-only, score the knowledge-check, and report progress.

All helpers authenticate interactively with an MFA-capable account holding at least read/hunt

scopes; no credentials are stored in code. Government-cloud tenants pass the matching endpoints   — *verify endpoints for your cloud*.

# Requirements — Enablement Kit: Microsoft Defender for Office 365

These are the solution-specific prerequisites for running the MDO enablement enablement kit. The category baseline — an active Microsoft 365 / Entra tenant, Defender licensing in general, least-privilege admin roles, onboarding reach, network access to Defender endpoints, a pilot ring, a workspace where required, and response governance — is covered once in global-requirements-defender.md (G1–G8). Read that first; the items below layer on top of it and are not repeated here.

Each requirement is stated as Description / Why required / How to verify / How to implement if missing.

__________________________________________________

## R1. MDO feature availability (Plan 1 vs Plan 2)

Description: The MDO features in scope are present. **Threat Explorer, Attack Simulation

Training, AIR, and the email advanced-hunting tables are Plan 2**; Real-time detections and the   prevention stack are broader. *Verify current plan-to-feature mapping in your tenant.*

Why required: The hunting, simulation, AIR, and email-hunting labs depend on Plan 2

features. On Plan 1 those labs cannot run in full.

How to verify: In security.microsoft.com confirm the Explorer, **Attack simulation

training, Action center, and Advanced hunting** blades are present; run WSMDO-Discovery.ps1,   which reports Plan 2 presence and email-table freshness.

How to implement if missing: Assign MDO Plan 2 (bundled in M365/Office 365 E5 or E5

Security) and allow provisioning time. On Plan 1, run the Real-time detections + protection-stack   labs and defer the Plan 2 labs. *Verify licensing.*

## R2. The prevention stack exists (to inspect)

Description: Anti-phishing, anti-malware, anti-spam, Safe Links, and Safe Attachments

policies exist (or a Preset security policy is enabled) — configured by the Mail Hygiene solution.

Why required: The enablement kit inspects these policies to teach how verdicts and click data are

produced. If none exist, there is nothing to read and Explorer/hunting have less signal.

How to verify: Email & collaboration → Policies & rules → Threat policies lists the policies

(or a Preset is enabled).

How to implement if missing: Deploy the prevention stack first (the Mail Hygiene solution).

This enablement kit does not configure it and only reads it.

## R3. A lab user group (for the simulation)

Description: A small, consented group of pilot users — Grp-MDO-LabUsers-Pilot — to receive

the benign simulation and be the hunting scope. Avoid executives for a first simulation unless   leadership approves.

Why required: Attack Simulation Training sends simulated phish to real users; practising on a

dedicated, consented lab group is the safe way (category G6).

How to verify: The group exists in Entra with the intended members and is selectable as a

simulation target.

How to implement if missing: Create Grp-MDO-LabUsers-Pilot in Entra and populate it with a

representative, consented cohort.

## R4. A simulation & communications note (people/legal)

Description: A short, leadership-approved note covering who is simulated, when, that

results are used for training not punishment, and whether HR / works councils / employee   representatives must be informed in your jurisdiction.

Why required: Phishing simulation touches employees and, in some regions, employment/privacy

law. How simulation data is used is a people and compliance decision, not a technical default.

How to verify: A written, approved note exists and names an owner.

How to implement if missing: Agree scope, cadence, and non-punitive use with security leadership

and HR before the simulation lab. *Employee-simulation legality and works-council notification are   the customer’s HR/legal determinations — the enablement kit provides the capability, not the decision.*

## R5. Roles: read/hunt for learners, config rights for the instructor

Description: Learners hold a read/hunt role (Security Reader with hunting, or **Security

Operator). The instructor holds the rights to launch a simulation, read AIR/Action center,   and create a custom detection (Security Administrator** or the granular equivalent).

Why required: Labs run at least privilege — reading and hunting. Only launching the

simulation and authoring the detection need elevation, and only for the instructor.

How to verify: Defender Permissions & roles (and Entra Roles and administrators) show

the split.

How to implement if missing: Assign read/hunt roles to the cohort (prefer PIM-eligible for

elevated roles where Entra ID P2 is available — *verify licensing*); reserve simulation-launch and   detection-authoring to the instructor.

## R6. A read-only / preview-first / approval-required posture

Description: An agreed rule that all labs are read-only or preview-first: AIR stays

approval-required, remediation is previewed only (never executed), Explorer take-action is   understood not performed against production, and the capstone detection is alert-only.

Why required: Learners operate against production mailboxes. The posture must be explicit so no

one deletes real mail "to test."

How to verify: The enablement kit plan states the posture; AIR is approval-required; the detection is

alert-only; no remediation was executed.

How to implement if missing: State it at kickoff; route any real finding to the SOC’s normal

incident process (category G8). Remediation is taught and gated, not performed in class.

## R7. The PowerShell + hunting toolchain

Description: A workstation with Microsoft.Graph (security modules) and, where the reporting

labs use them, Exchange Online Management (Connect-ExchangeOnline / Connect-IPPSSession),   signed in with an MFA-capable account holding at least read/hunt scopes; plus portal access to   Threat Explorer, Attack Simulation, and Advanced hunting.

Why required: The four delivered helpers check readiness, run a chosen lab query read-only,

score the knowledge-check, and report cohort progress.

How to verify: Get-Module Microsoft.Graph -ListAvailable returns a version; Connect-MgGraph

succeeds; Advanced hunting loads in the portal.

How to implement if missing: Install-Module Microsoft.Graph -Scope CurrentUser (and

ExchangeOnlineManagement if using the EXO reporting labs); sign in. For Government cloud, connect   with the matching environment/endpoints — *verify the correct endpoints for your cloud*. Some Graph   attack-simulation endpoints are beta — *verify current availability*.

# Global Requirements — Defender (category-level)

These requirements apply to every solution in the Defender category (Microsoft Defender XDR and Defender for Cloud). Published once at the category level so listings stay small. Confirm before deploying any Defender solution. Each entry: Description / Why / Verify / Implement-if-missing.

Defender changes touch detection and response for the whole tenant. Onboard in a ring (pilot devices/ users first), keep automated response in an approval/simulate posture until trusted, and never disable an existing control to "test."

## G1. Microsoft 365 / Entra tenant

Description: An active Microsoft 365 tenant with Entra ID. Why: Defender XDR services and the unified portal (security.microsoft.com) are tenant workloads. Verify: Sign in to https://security.microsoft.com as an administrator. Implement: Provision a Microsoft 365 tenant and confirm Entra ID identities exist.

## G2. Defender licensing

Description: The Defender plans for the pillars in scope — e.g. Defender for Endpoint P1/P2, Defender for Identity, Defender for Office 365 P1/P2, Defender for Cloud Apps, and Defender for Cloud plans. Why: Each pillar/feature is license-gated; onboarding without the plan fails or silently limits features. Verify: Admin center -> Billing -> Licenses (or the Defender portal). *Confirm the exact plan each feature needs — verify current availability in your tenant.* Implement: Assign the required plans (often bundled in M365 E5 / E5 Security) before onboarding.

## G3. Administrative roles (least privilege)

Description: Security Administrator (and Global Administrator for first-time service activation). Why: Onboarding, RBAC, and policy changes in the Defender portal require these roles. Verify: Entra -> Roles and administrators; confirm Security Administrator. Implement: Assign Security Administrator; reserve Global Administrator for one-time activations.

## G4. Onboarding reach to endpoints / identity / workloads

Description: A management channel to onboard the pillars — Intune/Configuration Manager/GPO/script for endpoints, domain controllers/AD FS for Identity sensors, and cloud connectors for Defender for Cloud. Why: Each pillar collects signal from a source that must be reachable and instrumented. Verify: Endpoints are managed (Intune/CM); DCs are reachable; cloud subscriptions are connected. Run the solution's discovery script. Implement: Establish the onboarding channel per pillar (see the relevant catalog endpoint/identity solutions).

## G5. Network access to Defender service endpoints

Description: Outbound HTTPS to the Microsoft Defender / Microsoft 365 service URLs from onboarded assets. Why: Sensors and agents report to the cloud service; blocked endpoints break onboarding and detections. Verify: Confirm the documented Defender endpoint URLs/IP ranges are allowed. *Verify current endpoint list.* Implement: Allow the Defender/M365 endpoints through proxy/firewall.

## G6. A pilot ring

Description: A defined set of pilot devices/users/subscriptions to onboard first. Why: XDR onboarding and automated response are validated on a ring before tenant-wide rollout. Verify: A pilot group exists in Entra/Intune. Implement: Create the pilot ring before enabling anything that acts automatically.

## G7. Log Analytics workspace (where required)

Description: A Log Analytics workspace for Defender for Cloud / advanced hunting export where used. Why: Some Defender data and continuous export land in a workspace. Verify: A workspace exists and is access-controlled. Run the discovery script. Implement: Provision a workspace (or reuse the SIEM/observability one) with least-privilege access.

## G8. Response governance

Description: An agreed position on automated response (auto-remediation levels, approval requirements). Why: XDR/AIR can take disruptive actions (isolate, delete, disable); the organization must decide the guardrails. Verify: A documented response policy exists; automation is in an approval/simulate posture until trusted. Implement: Define response guardrails; keep AIR/automation approval-gated at first. *Incident-response decisions are the SOC/security team's; this guide covers the technical configuration.*

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# Implementation — Enablement Kit: Microsoft Defender for Office 365 (Guided Labs)

This is the exact, ordered enablement kit — a sequence of guided hands-on labs. Every object you create is named with a consistent convention — <Purpose> – <Scope> – <Stage> — and the same name is reused in later labs, the knowledge-check, and the scripts. Run the labs against real telemetry, read-only or preview-first; the only changes to the tenant are a benign simulation to a consented lab group and one alert-only capstone detection.

Before you start: confirm MDO feature availability (R1), the prevention stack exists to inspect (R2), a consented lab user group (R3), a simulation/communications note (R4), split roles (R5), and the read-only / preview-first / approval-required posture (R6). This enablement kit inspects the protection policies and does not reconfigure them; it builds skill, it does not perform the operational rollout.

Named objects created in this enablement kit (verbatim — reused everywhere):

| Object | Name | What it is |
| --- | --- | --- |
| Learner cohort group | Grp-MDOEnablement Kit-Cohort | Entra security group of enablement kit learners |
| Lab user group | Grp-MDO-LabUsers-Pilot | Consented users for the simulation + hunting scope |
| Explorer saved view | Explorer-MDOLab-Pilot | Saved Threat Explorer query for the labs |
| Shared saved-query set | Hunt-MDOLab-Pilot | The email lab queries saved to shared queries |
| Simulation (lab) | Sim-MDOLab-Pilot | The benign Attack Simulation campaign, lab group only |
| Training assignment | Training-MDOLab-Pilot | Targeted training auto-assigned to those compromised |
| Custom detection (capstone) | Detect-MDOLab-Pilot | Alert-only detection built from a tuned lab hunt |
| Knowledge-check | Check-MDOLab-Pilot | The scored end-of-enablement kit knowledge-check |

The runnable queries for the hunting labs live in the delivered WSMDO-Labs.kql pack. Paste them into Advanced hunting, or run one read-only via WSMDO-RunLab.ps1.

__________________________________________________

## Phase 0 — Assess (read-only, changes nothing)

### Step 0.1 — Confirm readiness

Sign in to https://security.microsoft.com and confirm the Explorer, **Attack simulation

training, Action center, and Advanced hunting** blades are present.

From PowerShell:

pwsh -File .\WSMDO-Discovery.ps1

It reports Plan 2 presence, email-table freshness (EmailEvents, UrlClickInfo, …), the lab-group    membership, and the Action center pending posture. Read-only.

### Step 0.2 — Create the cohort and lab user group

In Entra → Groups → New group: Security; Name Grp-MDOEnablement Kit-Cohort; add learners.

Create Grp-MDO-LabUsers-Pilot with a consented set of pilot users (avoid executives for the

first simulation unless leadership approves — R3).

Assign read/hunt roles to learners; reserve simulation-launch + detection-authoring to the

instructor (R5).

__________________________________________________

## Phase 1 — Configure (load the lab pack; nothing org-wide yet)

### Step 1.1 — Load the KQL lab pack and shared query set

Open WSMDO-Labs.kql; confirm you can paste a query into Advanced hunting and run it.

Save your first working query into shared queries under a folder Hunt-MDOLab-Pilot.

### Step 1.2 — Confirm AIR is approval-required

In the Defender portal, confirm AIR is enabled but configured so recommended actions **require

approval (they land in the Action center**, not auto-applied). *Exact path evolves — verify.*

Record the setting so the lab can prove actions are pending, not applied.

__________________________________________________

## Phase 2 — Pilot (the guided labs)

### Lab 1 — The MDO console and the email-security model

Concept. Two halves — prevention (block) and post-delivery (hunt/respond). Where Explorer,

Attack Simulation, Action center, AIR, and Advanced hunting live.

Task. Tour each blade; locate Threat policies (prevention) and Explorer (post-delivery).

Check. You can navigate the whole MDO surface and say which half each feature belongs to.

### Lab 2 — Threat Explorer: hunt post-delivery

Concept. Pivot on sender / recipient / URL / file / click verdict / delivery location; answer

"who else got this, who clicked, is it still in inboxes?"

Task. In Explorer, set a view, add filters (e.g. Delivery action = Delivered, a URL

click column), and save it as Explorer-MDOLab-Pilot. Pivot on a real or benign scenario.

Check. You can find recipients and clicks for a message and read the delivery location. *Explorer

take-action is understood here, not executed against production (R6).*

### Lab 3 — Inspect the protection stack (read-only)

Concept. Anti-phishing, Safe Links, and Safe Attachments produce the verdicts and

click data Explorer surfaces. Reading them explains *why* a message was caught.

Task. In Threat policies, open (do not change) the anti-phish, Safe Links, and Safe

Attachments policies; map each setting to what it does. Note where Safe Links click data comes from.

Check. You can explain a verdict from the policy configuration. *Changing these policies is the

Mail Hygiene solution — this lab is read-only (R2).*

### Lab 4 — Attack Simulation Training (benign, lab group only)

Concept. A safe, benign simulated phish measures who is compromised and auto-assigns training.

Task. With the communications note confirmed (R4), launch a Credential Harvest

simulation Sim-MDOLab-Pilot targeting Grp-MDO-LabUsers-Pilot only, using a built-in   benign payload, with training assignment Training-MDOLab-Pilot enabled.

Check. The campaign runs against the lab group and reports per-user results.

### Lab 5 — Email advanced hunting

Concept. KQL over EmailEvents, EmailUrlInfo, UrlClickInfo, EmailAttachmentInfo.

Task. Run the pack’s Lab 5 queries — post-delivery clicks, recipients of a sender/subject

indicator, bad-attachment hash — read-only:

pwsh -File .\WSMDO-RunLab.ps1 -Lab 5

Check. You can find who clicked after delivery and who received a campaign, and explain the join.

### Lab 6 — AIR: investigate, hold actions for approval

Concept. AIR opens investigations automatically; in an approval posture its actions wait in

the Action center.

Task. Trigger AIR the safe way — have a lab user Report a benign/test message — then go to

Actions & submissions → Action center → Pending and confirm the recommended actions are   waiting for approval, not applied.

Check. You can show AIR investigating while a human retains the approval. *Do not approve a

production deletion in class (R6).*

### Lab 7 — From hunt to detection (alert-only)

Concept. A tuned email hunt becomes a scheduled custom detection that alerts only.

Task. Open your tuned Lab 5 query and choose Create detection rule. Name it

Detect-MDOLab-Pilot, map the entities, and set the response to generate an alert only — no   automatic remediation.

Check. Detect-MDOLab-Pilot exists and is alert-only.

### Lab 8 — Reporting and user-risk

Concept. The simulation produces a susceptibility / repeat-offender picture; hunting + Explorer

produce a post-delivery threat picture.

Task. Review the Sim-MDOLab-Pilot report and run:

pwsh -File .\WSMDO-Report.ps1 -OutputCsv .\wsmdo-cohort.csv

Check. You can read the user-risk report and the per-lab data summary.

__________________________________________________

## Phase 3 — Validate (capstone + knowledge-check)

Capstone hunt. Each learner reproduces the Lab 5 post-delivery-click hunt from a blank editor

and explains who received / who clicked.

Knowledge-check. Score Check-MDOLab-Pilot:

pwsh -File .\WSMDO-Validate.ps1

It walks the 05-testing.md gates — readiness, email tables have data, the simulation reported,    hunting resolves, AIR pending (not auto-applied), and Detect-MDOLab-Pilot alert-only —    and prints a score.

__________________________________________________

## Phase 4 — Expand (operationalize the skills)

Adopt the hunts. Move the tuned queries from Hunt-MDOLab-Pilot and the saved

Explorer-MDOLab-Pilot view into the team’s standing library.

Hand off the rollout. Turning these features on across the org, tuning AIR automation, and

running gated production remediation is the Defender for Office 365 (Plan 2) implementation    solution — hand it the skills and artifacts the enablement kit produced.

Widen simulation deliberately. Broadening the simulation beyond the lab group and setting a

cadence is a people/security decision (R4), made with HR — not a default this enablement kit flips.

Promote detections deliberately. If Detect-MDOLab-Pilot proves quiet and accurate, security

operations may document a decision to promote it (renamed for production).

__________________________________________________

## Rollback / safe-off

Simulation: stop or cancel Sim-MDOLab-Pilot in Attack Simulation Training; it delivers no real

payload, so stopping it has no cleanup cost.

AIR / remediation: AIR stayed approval-required and no remediation was executed — reject any

pending action in the Action center to "undo".

Hunting / Explorer / policy inspection: read-only — nothing to roll back.

Custom detection: disable or delete Detect-MDOLab-Pilot; it is alert-only and never remediates.

Groups / saved queries: delete Grp-MDOEnablement Kit-Cohort, Grp-MDO-LabUsers-Pilot,

Explorer-MDOLab-Pilot, and the Hunt-MDOLab-Pilot folder if the enablement kit was one-off; keep them if   operationalizing.

# Testing & Validation — Enablement Kit: Microsoft Defender for Office 365

Validate the enablement kit against explicit pass/fail gates — that the environment supports the labs and that the skills landed. Run the scripts and walk the manual checks. The automated gates are produced by WSMDO-Validate.ps1; readiness comes from WSMDO-Discovery.ps1, running a lab query from WSMDO-RunLab.ps1, and cohort evidence from WSMDO-Report.ps1.

Each gate lists What good looks like / How to test / If it fails.

__________________________________________________

## Gate 1 — MDO Plan 2 features are present

What good looks like: Explorer, Attack Simulation Training, Action center, and Advanced hunting

blades are all visible.

How to test: Run WSMDO-Discovery.ps1; confirm it reports the Plan 2 service plan present; in

the portal confirm the four blades load (not just "Real-time detections").

If it fails: Assign MDO Plan 2 (R1) and allow provisioning time; on Plan 1 run the

Real-time-detections + protection-stack labs and defer the Plan 2 labs. *Verify licensing.*

## Gate 2 — The protection stack exists (to inspect)

What good looks like: Anti-phish, anti-malware, anti-spam, Safe Links, and Safe Attachments

policies (or an enabled Preset) exist.

How to test: Email & collaboration → Policies & rules → Threat policies lists them.

If it fails: Deploy the Mail Hygiene solution first; Lab 3 needs policies to inspect (R2).

## Gate 3 — Email advanced-hunting tables have data

What good looks like: EmailEvents (and related email tables) return recent rows.

How to test: In Advanced hunting run EmailEvents | where Timestamp > ago(24h) | count, or read

WSMDO-Discovery.ps1 freshness. Rows return.

If it fails: Confirm Plan 2 provisioned and mail flowing; email tables are Plan 2 — *verify

availability in your tenant*.

## Gate 4 — The lab simulation ran and reported

What good looks like: Sim-MDOLab-Pilot completed against Grp-MDO-LabUsers-Pilot with per-user

results and Training-MDOLab-Pilot auto-assigned to those compromised.

How to test: Attack simulation training → Simulations shows the campaign complete with a

report; WSMDO-Report.ps1 returns the user-risk summary where the API allows.

If it fails: Confirm the campaign launched (not just staged), the target group was correct, and

training assignment was enabled (Lab 4).

## Gate 5 — Email hunting returns results

What good looks like: Explorer-MDOLab-Pilot and the KQL library return who received / who

clicked for a test or real post-delivery scenario.

How to test: pwsh -File .\WSMDO-RunLab.ps1 -Lab 5 returns matching recipients/clicks; the saved

Explorer view loads and filters.

If it fails: Check table freshness (Gate 3), the query filters, and hunting permissions (R5).

## Gate 6 — AIR actions are pending approval, not auto-applied

What good looks like: An AIR investigation opened and its recommended actions are **waiting in

the Action center**, not executed.

How to test: Actions & submissions → Action center → Pending shows the AIR-recommended

actions as pending; WSMDO-Validate.ps1 flags any auto-applied action as a concern.

If it fails: Set AIR back to approval-required (Step 1.2); the enablement kit must not auto-remediate

(R6).

## Gate 7 — The lab detection exists and is alert-only

What good looks like: Detect-MDOLab-Pilot exists as a custom detection rule that **generates an

alert only** — no automatic remediation.

How to test: Advanced hunting → Custom detection rules lists it; its response action is

alert-only. WSMDO-Validate.ps1 confirms presence.

If it fails: Recreate it from the tuned Lab 5 query (Lab 7) and set the response to alert-only.

## Gate 8 — The knowledge-check passes

What good looks like: Each learner passes Check-MDOLab-Pilot (prevention vs post-delivery,

Explorer pivots, Safe Links/Attachments purpose, simulation-not-punishment, AIR approval posture,   email tables).

How to test: Run WSMDO-Validate.ps1; it prints the knowledge-check answer key and score.

If it fails: Revisit the mapped lab for any missed question.

## Gate 9 — Read-only / preview posture held; roles least-privilege

What good looks like: No production remediation executed; Explorer take-action not performed

against production; learners held read/hunt roles and only the instructor launched the simulation /   authored the detection.

How to test: Review Permissions & roles (R5); confirm the Action center shows no

enablement-kit-executed deletions; confirm the simulation targeted only the lab group.

If it fails: Tighten role assignments; reaffirm the posture (R6).

__________________________________________________

### Validation summary

| Gate | Check | Pass condition |
| --- | --- | --- |
| 1 | Plan 2 features present | Four blades visible; Plan 2 assigned |
| 2 | Protection stack present | Threat policies / preset exist to inspect |
| 3 | Email tables have data | EmailEvents returns recent rows |
| 4 | Lab simulation ran | Sim-MDOLab-Pilot reported; training assigned |
| 5 | Email hunting returns | KQL library + Explorer-MDOLab-Pilot return data |
| 6 | AIR pending, not auto-applied | Actions in Action center Pending |
| 7 | Lab detection alert-only | Detect-MDOLab-Pilot exists, alert-only |
| 8 | Knowledge-check passes | Check-MDOLab-Pilot scored to threshold |
| 9 | Read-only + least-privilege | No production remediation; roles scoped |

All gates pass ⇒ the cohort is enabled; proceed to Expand (hand off to the implementation solution). Any fail ⇒ reinforce the mapped lab and re-check.

# Troubleshooting — Enablement Kit: Microsoft Defender for Office 365

The common failure modes, each as symptom → cause → fix. Most enablement kit issues are licensing, email-table freshness, or an approval-posture surprise — not a broken feature.

__________________________________________________

## 1. "Explorer" is missing — I only see "Real-time detections"

Symptom: Under Email & collaboration there is Real-time detections but no Explorer.

Cause: The tenant/user is on MDO Plan 1; Threat Explorer is a Plan 2 feature.

Fix: Verify licensing (R1) — assign MDO Plan 2 and allow provisioning time; confirm with

WSMDO-Discovery.ps1. On Plan 1 run the Real-time-detections + protection-stack labs. *Verify   plan-to-feature mapping.*

## 2. Attack Simulation Training blade is absent or greyed out

Symptom: No Attack simulation training blade, or "not available".

Cause: Missing Plan 2, still provisioning, or the account lacks the role.

Fix: Confirm Plan 2 (R1); wait for provisioning; confirm the instructor holds the role (R5).

*Feature availability can differ by cloud (GCC/GCC High) — verify.*

## 3. Email advanced-hunting tables return nothing (EmailEvents empty)

Symptom: EmailEvents | count returns 0; hunts come back empty.

Cause: Plan 2 not provisioned, no mail flowing yet, or table/column names differ in your cloud.

Fix: Confirm Plan 2 and that mail is flowing; check freshness with WSMDO-Discovery.ps1. If a

query errors on a column, verify the schema for your tenant/cloud — Microsoft renames hunting   tables periodically.

## 4. A hunting query errors ("unknown table/column")

Symptom: A Lab 5 query fails to resolve a table/column (e.g. UrlClickInfo, IsClickedThrough).

Cause: Schema drift — the pack uses representative names that evolve.

Fix: Open Advanced hunting → schema and correct the name to your tenant’s current schema.

*Verify current schema.*

## 5. The protection-stack policies aren’t there to inspect (Lab 3)

Symptom: Threat policies has no anti-phish / Safe Links / Safe Attachments to open.

Cause: The prevention stack hasn’t been deployed.

Fix: Deploy the Mail Hygiene solution first (R2); Lab 3 needs existing policies to read. This

enablement kit inspects but does not create them.

## 6. AIR auto-deleted mail during the lab

Symptom: Mail was removed without anyone approving it.

Cause: AIR automation is set higher than approval-required.

Fix: Set AIR back to approval-required (Step 1.2) so actions land in **Action center →

Pending**. The enablement kit must not auto-remediate (R6). Raising automation is the implementation   solution’s decision, not this enablement kit’s.

## 7. AIR actions never appear for approval

Symptom: Nothing shows in Action center → Pending even after an alert.

Cause: AIR not enabled, no qualifying alert fired, or the account can’t see the Action center.

Fix: Confirm AIR is enabled; trigger it the safe way (have a lab user Report a benign

message); confirm the account has rights to view the Action center (R5).

## 8. Simulated phish was blocked / never delivered to the lab users

Symptom: Lab users didn’t receive Sim-MDOLab-Pilot; results are empty.

Cause: The simulation URLs/domains aren’t allowed, or advanced delivery isn’t configured for the

simulation source.

Fix: Configure the Advanced delivery policy for simulation URLs so simulations bypass

filtering as intended. *This is a prevention-layer setting — confirm with the Mail Hygiene solution;   verify current steps.*

## 9. "Create detection rule" is greyed out, or the detection is noisy

Symptom: You can’t create Detect-MDOLab-Pilot, or once created it floods with alerts.

Cause: The account lacks the authoring role; or the underlying hunt wasn’t tuned before promotion.

Fix: Have the instructor author it (R5); ensure the query projects the mapped entities. If

noisy, disable it, tighten the Lab 5 query, and recreate it alert-only. Never promote a noisy   hunt.

## 10. Attack-sim report is empty from PowerShell but present in the portal

Symptom: WSMDO-Report.ps1 shows no simulations, but the portal does.

Cause: The Graph attack-simulation endpoints are beta and may be unavailable, permission-

gated, or absent in your cloud.

Fix: Use the portal report for authoritative per-user detail; grant AttackSimulation.Read.All

where the beta API is available. *Verify current API availability for your cloud.* The script   degrades gracefully by design.

## 11. Graph/EXO connection or permission errors

Symptom: Connect-MgGraph / Connect-ExchangeOnline fails, or a call returns 403.

Cause: Missing modules, wrong cloud endpoint, unconsented scopes, or insufficient role.

Fix: Install-Module Microsoft.Graph, ExchangeOnlineManagement; connect with the correct

-Environment for Government cloud; consent the read/hunt scopes in each script header; confirm the   account holds a read/hunt role (R5). *Verify the correct endpoints for your cloud.*

# Best Practices — Enablement Kit: Microsoft Defender for Office 365

Keep-it-clean guidance for turning an MDO enablement kit into a durable email-security skill that stays sharp over time.

## Hunt on a question, not a hunch

Start every hunt from an answerable question — "who else received this?", "who clicked after

delivery?", "is it still in inboxes?" — and pivot in Explorer on the entity (sender, URL, hash,   click verdict). Save the good hunts (Explorer-MDOLab-Pilot, Hunt-MDOLab-Pilot) so the team   reuses them.

Prefer post-delivery signal. The prevention stack already blocked the obvious; the value is in

what got through and what changed after delivery (weaponized-after-delivery URLs, late clicks).

Re-hunt after every incident. A new indicator (sender, domain, hash) is a new query — run it

across the whole tenant, not just the reporting user.

## Understand the protection stack — then let the right solution change it

Read before you reason. Knowing how anti-phish, Safe Links, and Safe Attachments decide lets you

explain a verdict instead of guessing. Inspect the policies; don’t treat them as a black box.

Change is a different job. Tightening the prevention policies is the Mail Hygiene solution;

operationalizing post-delivery detection/response is the Defender for Office 365 (Plan 2)   implementation solution. The enablement kit builds the skill that makes both changes safer.

## Simulate to measure, train to fix — never to punish

Simulation is a measurement tool. Its job is honest susceptibility data and targeted training —

not to embarrass anyone. Make the non-punitive intent explicit (R4); a punitive program destroys   reporting culture.

Start easy, escalate slowly. Begin with credential-harvest to the lab group (Sim-MDOLab-Pilot),

then broaden technique and audience over time — a people/security decision made with HR.

Respect people and the law. Whether, when, and how you simulate employees — and who must be

informed — are HR/legal decisions. Agree them before you launch.

## Automate response only after you trust it

Approval-required first. Keep AIR approval-required and route remediation through the **Action

center** until it is trusted. A human approves every deletion at first.

Soft before hard. Prefer soft-delete (recoverable) over hard-delete (irreversible); make

hard-delete a named-approver-only action. None of this is executed in the enablement kit — it is   taught and gated.

Raise automation deliberately. Lifting AIR automation is a documented operations decision,

owned by the implementation solution — not a default this enablement kit flips.

## Turn hunts into durable coverage — carefully

Alert-only first. Promote a hunt to a custom detection (Detect-MDOLab-Pilot) only once it is

quiet and accurate, and keep it alert-only until proven.

Version your queries. Keep the email KQL library in source control so hunts are reviewable and

portable — the same discipline the Sentinel detection-as-code solution applies.

## Run it as a program, not a one-off class

Loop, don’t launch-and-forget. Hunt → simulate → train → investigate → (gated) remediate →

report, on a cadence. Post-delivery threats and user behavior both drift.

Feed the hunt library and the implementation. Hand tuned hunts to the **Threat Hunting

hunt-library program and the operational rollout to the Defender for Office 365 (Plan 2)**   solution.

Re-run for new hires. The take-home runbook and knowledge-check make onboarding a new analyst

repeatable.

## Where to go next

With the team able to hunt, simulate, and respond on email, the natural next steps in this catalog are:

Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & AIR — operationalize the

post-delivery features across the org (the rollout this enablement kit’s skills feed).

Microsoft 365 Mail Hygiene: Anti-Spam, EOP & Defender for Office 365 — tighten the prevention

policies you learned to read, reducing what you have to hunt.

Advanced KQL for SecOps enablement kit — deepen the query language this enablement kit applies to the email

tables, and extend hunting across Defender XDR and Sentinel.

Microsoft Defender XDR onboarding — bring endpoint, identity, and cloud-app signal into the same

incident so email threats correlate with the whole kill chain.

# Deliverables Summary — Enablement Kit: Microsoft Defender for Office 365

Everything included in this enablement kit, and what each piece is for.

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary (executive-summary.md) | One-page framing: the "email-security bought and under-driven" problem, the enablement solution (concepts + labs + runbook + knowledge-check), and the boundary (skills product; read-only/preview-first; inspects but does not reconfigure the prevention stack; cross-references the Plan 2 implementation and Mail Hygiene solutions). |
| Solution Overview (01-solution-overview.md) | What it is, how MDO works (prevention vs post-delivery, Threat Explorer, the protection stack, Attack Simulation Training, AIR, email advanced hunting), the Assess→Configure→Pilot→Validate→Expand model, scope, out-of-scope, and connections used. |
| Requirements (02-requirements.md) | Solution-specific prerequisites (Plan 1-vs-2 feature availability, the prevention stack to inspect, a consented lab user group, a simulation/communications note, split read/hunt vs instructor roles, a read-only/preview/approval posture, the toolchain) — layered on the shared global-requirements-defender.md (G1–G8). |
| Implementation (03-implementation.md) | The guided labs: assess readiness, create the cohort + lab user group, load the KQL lab pack, run Labs 1–8 (console/email-security model → Threat Explorer → inspect the protection stack → benign simulation → email hunting → AIR held for approval → alert-only detection → reporting/user-risk), then capstone + knowledge-check, then hand off to the implementation solution — every object named, with rollback. |
| Testing & Validation (05-testing.md) | Nine pass/fail gates covering environment readiness (Plan 2 features, protection stack, email tables) and skills landed (simulation reported, email hunting returns, AIR pending-not-auto-applied, alert-only detection, knowledge-check), referencing the scripts by name. |
| Troubleshooting (06-troubleshooting.md) | The common failure modes (Explorer missing, sim blade absent, empty email tables, schema drift, AIR auto-deleting, no pending actions, sim not delivered, detection not alert-only, beta API empty, connection errors) as symptom → cause → fix. |
| Best Practices (07-best-practices.md) | Hunt-on-a-question, understand-the-stack-then-let-the-right-solution-change-it, simulate-to-measure-not-punish, automate-only-when-trusted, turn-hunts-into-durable-coverage, run-it-as-a-program — plus where to go next in the catalog. |

## Lab pack + PowerShell helpers (5)

All helpers are read-only or preview-first, authenticate interactively (no credentials in code), and use Microsoft.Graph (security — advanced hunting via runHuntingQuery; attack-sim beta reporting where available) and, where used, Exchange Online / Security & Compliance. Government-cloud tenants pass the matching environment — *verify endpoints for your cloud*.

| File | Type | What it does |
| --- | --- | --- |
| WSMDO-Labs.kql | KQL lab pack | The runnable, progressive email query library — one labeled section per hunting lab (post-delivery clicks, sender/subject campaign, bad-attachment hash, delivered-then-detected) plus the capstone candidate. The core take-home artifact. |
| WSMDO-Discovery.ps1 | Read-only | Inventories readiness: Plan 2 presence, email-table freshness (EmailEvents etc.), lab-group membership, and the Action center pending posture. Changes nothing. |
| WSMDO-RunLab.ps1 | Read-only | Runs a chosen email hunting-lab query (-Lab <n>) from the pack via Graph and returns the rows — so learners can execute a lab from PowerShell as well as the portal. |
| WSMDO-Validate.ps1 | Read-only | Runs the 05-testing.md gates as PASS/FAIL/MANUAL lines and scores the knowledge-check Check-MDOLab-Pilot: readiness, email tables have data, hunting resolves, AIR pending, detection alert-only. |
| WSMDO-Report.ps1 | Read-only | Reports cohort progress, per-lab email-data availability, and (where the API allows) the attack-simulation user-risk picture; exports to CSV as enablement kit evidence. |

## Named objects (verbatim — used across docs, scripts, and tests)

Learner cohort group: Grp-MDOEnablement Kit-Cohort

Lab user group: Grp-MDO-LabUsers-Pilot

Explorer saved view: Explorer-MDOLab-Pilot

Shared saved-query set: Hunt-MDOLab-Pilot

Simulation (lab): Sim-MDOLab-Pilot

Training assignment: Training-MDOLab-Pilot

Custom detection (capstone): Detect-MDOLab-Pilot (alert-only)

Knowledge-check: Check-MDOLab-Pilot

## What this enablement kit deliberately does NOT do

It does not configure the prevention stack — anti-spam/-malware/-phishing, Safe Links, Safe

Attachments, and mail-flow hygiene are the Mail Hygiene solution. This enablement kit inspects them.

It does not perform the operational post-delivery rollout — turning the features on org-wide,

tuning AIR automation, and running gated production remediation is the Defender for Office 365   (Plan 2) implementation solution. This enablement kit builds the skill.

It does not execute production remediation — AIR stays approval-required, remediation is

previewed only, Explorer take-action is not performed against production, and the capstone   detection is alert-only.

It does not decide who to simulate, acceptable click-rate, or the AIR automation level —

those are security-leadership / HR-legal determinations; the enablement kit provides the skill, the labs,   and the data.

It does not invent plan, feature, or schema facts — where availability may differ by plan

(P1/P2) or cloud (GCC/GCC High) it says verify in your tenant.

## How it is delivered

This enablement kit is delivered as a Complete Solution Package (PDF + Word + scripts) — the documentation as a formatted Word document and PDF, plus the email KQL lab pack and all four PowerShell helpers, in a single ZIP (WSMDO-Complete-Solution.zip) — yours to keep and re-run for every new cohort.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## WSMDO-Discovery.ps1

Purpose: Confirms the environment can support the labs before the cohort arrives: whether MDO Plan 2 is present, whether the email advanced-hunting tables have recent data, the lab-user-group membership, and a reminder to confirm the AIR approval posture. Read-only — it changes nothing. HOW TO RUN pwsh -File .\WSMDO-Discovery.ps1 pwsh -File .\WSMDO-Discovery.ps1 -LabGroup "Grp-MDO-LabUsers-Pilot" -Environment USGov

How to run: pwsh -File .\WSMDO-Discovery.ps1 pwsh -File .\WSMDO-Discovery.ps1 -LabGroup "Grp-MDO-LabUsers-Pilot" -Environment USGov

## WSMDO-Labs.kql

Purpose: //   The runnable, progressive email KQL library for the workshop. One labeled section per //   hunting lab (post-delivery clicks, sender/subject campaign, bad-attachment hash, //   delivered-then-detected) plus the capstone candidate. Core take-home artifact — keep it //   and grow it into your team's shared query library. // HOW TO RUN //   Paste one query block (below a "// Lab N" header) into: //     Microsoft Defender -> Hunting -> Advanced hunting //   Or run one read-only from PowerShell:  WSMDO-RunLab.ps1 -Lab <n> // EXPECTED RESULTS //   Each query returns a small, explainable result set. Tables/columns flagged // VERIFY //   may differ in your tenant/cloud — correct against Advanced hunting -> schema. Email //   tables require MDO Plan 2 (verify). // NOTES //   White-label. READ-ONLY — every query only reads email telemetry; nothing here changes a //   mailbox. Defender email tables use Timestamp. Table/column names evolve and can differ //   by plan (P1/P2) and cloud — VERIFY in your tenant. // =====================================================================================

How to run: //   Paste one query block (below a "// Lab N" header) into: //     Microsoft Defender -> Hunting -> Advanced hunting //   Or run one read-only from PowerShell:  WSMDO-RunLab.ps1 -Lab <n> // EXPECTED RESULTS //   Each query returns a small, explainable result set. Tables/columns flagged // VERIFY //   may differ in your tenant/cloud — correct against Advanced hunting -> schema. Email //   tables require MDO Plan 2 (verify). // NOTES //   White-label. READ-ONLY — every query only reads email telemetry; nothing here changes a //   mailbox. Defender email tables use Timestamp. Table/column names evolve and can differ //   by plan (P1/P2) and cloud — VERIFY in your tenant. // =====================================================================================

## WSMDO-Report.ps1

Purpose: Produces a shareable summary of the workshop: for each email hunting lab, how many rows its query returns against the live tenant right now (a "does this lab have data to teach on?" signal), the lab-group and cohort sizes, the post-delivery threat picture, and a place to record knowledge-check scores. Read-only — it only queries and reports. HOW TO RUN pwsh -File .\WSMDO-Report.ps1 pwsh -File .\WSMDO-Report.ps1 -Cohort "Grp-MDOWorkshop-Cohort" -OutputCsv .\wsmdo-cohort.csv

How to run: pwsh -File .\WSMDO-Report.ps1 pwsh -File .\WSMDO-Report.ps1 -Cohort "Grp-MDOWorkshop-Cohort" -OutputCsv .\wsmdo-cohort.csv

## WSMDO-RunLab.ps1

Purpose: Lets a learner execute one email hunting lab's query from PowerShell as well as the portal, so the whole cohort can run the same query and compare results. Carries a compact, self-contained copy of each hunting lab's query. Read-only — it only queries email telemetry. HOW TO RUN pwsh -File .\WSMDO-RunLab.ps1 -Lab 5a pwsh -File .\WSMDO-RunLab.ps1 -Lab 5b -Indicator "badsender@contoso.com" -LookbackDays 7 pwsh -File .\WSMDO-RunLab.ps1 -Lab 5c -Indicator "<sha256>" -OutputCsv .\lab5c.csv

How to run: pwsh -File .\WSMDO-RunLab.ps1 -Lab 5a pwsh -File .\WSMDO-RunLab.ps1 -Lab 5b -Indicator "badsender@contoso.com" -LookbackDays 7 pwsh -File .\WSMDO-RunLab.ps1 -Lab 5c -Indicator "<sha256>" -OutputCsv .\lab5c.csv

## WSMDO-Validate.ps1

Purpose: Turns 05-testing.md into a checklist run: confirms email tables have data, that a representative email hunting-lab query resolves, that the capstone detection Detect-MDOLab-Pilot exists (alert-only confirmed in the portal), and scores the knowledge-check Check-MDOLab-Pilot. Simulation-reported and AIR-pending are surfaced as MANUAL portal checks. Read-only. HOW TO RUN pwsh -File .\WSMDO-Validate.ps1 pwsh -File .\WSMDO-Validate.ps1 -DetectionName "Detect-MDOLab-Pilot" -Environment USGov

How to run: pwsh -File .\WSMDO-Validate.ps1 pwsh -File .\WSMDO-Validate.ps1 -DetectionName "Detect-MDOLab-Pilot" -Environment USGov