Self-Deploy — Microsoft Entra: Identity Fundamentals

Implementation Solution Guide

Version 1.0.0    ·    2026-07-11

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Self-Deploy: Microsoft Entra Identity Fundamentals

White-label · Entra ID Solutions

## The problem

A team inherits a Microsoft Entra tenant — users are already there, groups exist, someone set up sign-in and some policies — but nobody on the team can confidently say how any of it works. New admins are handed the keys to the identity plane, the single most dangerous surface in the whole Microsoft cloud, without a mental model of tenants, users, groups, roles/RBAC, app registrations, sign-in, MFA, or Conditional Access. The result is predictable: risky changes made by guesswork, tickets that sit because no one knows where the setting lives, and a reluctance to touch anything for fear of locking the company out of its own directory.

## The solution

This is a self-guided self-deploy — concepts, guided hands-on labs, a take-home runbook and glossary, and a knowledge-check — that takes a novice-but-competent admin from zero to a solid working grounding in Microsoft Entra identity fundamentals. It is deliberately a skills product: the outcome is people who understand the tenant and can operate it safely, not another policy someone else configured.

Teaches the model, not just the clicks — what a tenant is, how users and groups and roles

actually relate, what an app registration versus an enterprise application is, how a sign-in is   evaluated, and where MFA and Conditional Access fit.

Ships guided, read-only-first labs — every lab runs in a small, named lab sandbox with

cloud-only test objects, so learners practice on real Entra without endangering production.

Ends in durable artifacts — a take-home fundamentals runbook, a glossary, and a scored

knowledge-check so you can prove the skills landed.

## What you get

A plain-language Solution Overview of the Entra model — tenant, identities, groups, roles and

RBAC, app registrations vs enterprise apps, the sign-in flow, MFA methods, Conditional Access   basics, and the licensing / admin-role picture.

A Requirements Guide with verify / implement-if-missing for every solution-specific

prerequisite (on top of the shared category requirements).

An Implementation Guide structured as guided labs — build the cohort and lab sandbox, then work

through users/groups, roles/RBAC, app registrations, sign-in/MFA, and a report-only Conditional   Access lab, then a capstone and knowledge-check.

Five lab helpers — a read-only tenant-fundamentals discovery, a gated lab-sandbox setup

(preview by default), a sign-in/audit KQL lab pack, a read-only validation/knowledge-check   runner, and a cohort/fundamentals report.

Testing and Troubleshooting guides so the team learns to verify and self-diagnose.

## What this delivers

New admins with a real working grounding in Microsoft Entra — able to read the directory, manage users and groups, understand least-privilege admin roles, recognize an app registration, follow a sign-in through MFA and Conditional Access, and make safe changes — plus a take-home runbook, glossary, and a passed knowledge-check that proves the capability is there.

## The standard deployment model

Assess -> Configure -> Pilot -> Validate -> Expand — reframed for enablement: assess readiness, configure the cohort and lab sandbox, run the guided labs (pilot), validate skills with a capstone and knowledge-check, then expand into confident day-to-day operation and the advanced solutions.

## Outcome

A team grounded in Microsoft Entra fundamentals — ready to operate and secure the tenant and to progress to the advanced identity solutions (Conditional Access, PIM, passwordless, governance) without being lost.

## Important boundaries

This is a skills / enablement product — it teaches people the fundamentals and lets them practice in a safe sandbox. It cross-references, and deliberately does not duplicate, the catalog's implementation solutions — Conditional Access baseline (ENTZTCA), Conditional Access Integration, Privileged Identity Management (ENTPIM), Passwordless & Passkey (ENTPASSKEY), Identity Governance & Access Reviews (ENTIGA), Hybrid Identity, SAML App Factory, and Enterprise-App governance — which *deploy and operate* those capabilities. This kit builds the grounding; those products build the production systems. Any labs that touch Conditional Access run report-only first; break-glass accounts are protected throughout. Where a feature needs a specific license (Entra ID P1/P2, Identity Governance, Global Secure Access, Verified ID) or is in preview, this kit flags it — *verify current availability and licensing in your tenant*, which can differ by cloud (Commercial vs GCC / GCC High).

# 1. Solution Overview — Self-Deploy: Microsoft Entra Identity Fundamentals

## What this is

A complete, self-guided self-deploy that takes a novice-but-competent admin from zero to a solid working grounding in Microsoft Entra identity fundamentals — tenants, users, groups, roles and RBAC, app registrations, the sign-in flow, MFA, and Conditional Access basics — plus the licensing and admin-role model. It is delivered as concepts, guided hands-on labs, a take-home runbook and glossary, and a knowledge-check.

It is a skills product — the outcome is people who can read and operate the tenant. It is adjacent to the catalog's implementation solutions (Conditional Access baseline, PIM, passwordless, governance, hybrid identity); those *deploy and operate* the advanced capabilities, while this kit builds the fundamentals that make them make sense. The two are complementary and are cross-referenced, not duplicated.

## How the technology works (the mental model)

The tenant is your identity boundary. A Microsoft Entra tenant is a dedicated, isolated

instance of the directory that Microsoft creates for your organization. It has an initial domain   (contoso.onmicrosoft.com), zero or more verified custom domains (contoso.com), a tenant ID, and   it holds every identity and configuration below. Everything else in this kit lives inside one   tenant.

Identities are who can sign in. Entra holds several kinds of identity: member users

(your staff), guest users (external people invited via B2B), and service principals /   workload identities (apps and automation, not people). Each user has a User Principal Name   (UPN, e.g. ana@contoso.com), an object ID, and attributes.

Groups are how you manage people in bulk. A security group grants access or targets policy

to many users at once; a Microsoft 365 group additionally backs a mailbox/Team. Membership is   either assigned (you add people) or dynamic (a rule such as department eq "Sales" adds   them automatically). You target licenses, app access, and Conditional Access at groups, not   individuals.

Roles + RBAC decide who can administer what. Entra has built-in directory roles (Global

Administrator, User Administrator, Helpdesk Administrator, Security Reader, and dozens more). A role   is a bundle of permissions; assigning it to a user grants those permissions, ideally scoped and   least-privilege. Global Administrator is all-powerful and should be rare; most day-to-day work   needs a narrow role. (Azure RBAC on subscriptions/resources is a separate, related system — this   kit focuses on the Entra directory roles.)

Apps come in two shapes. An app registration is the *definition* of an application in your

tenant (its identity, redirect URIs, API permissions, secrets/certificates). An enterprise   application (service principal) is the *instance* of an app — yours or a third party's — that   users actually sign in to and that you assign, consent, and govern. Understanding the registration   vs enterprise-app distinction is a fundamental most new admins are missing.

Sign-in is an evaluated flow. When a user signs in, Entra authenticates them (password,

passwordless, or federated), then evaluates Conditional Access — an if-then engine that can   require MFA, a compliant device, or block the sign-in based on who/what/where/risk — before issuing   a token. MFA (Multi-Factor Authentication) adds a second factor; methods range from SMS (weak)   to authenticator apps to phishing-resistant FIDO2/passkeys (strong).

Licensing gates the features. Core directory, users, groups, and self-service basics are

included with Microsoft 365. Entra ID P1 adds Conditional Access, group-based licensing, and   more; Entra ID P2 adds Identity Protection risk policies and Privileged Identity Management   (PIM). Identity Governance, Global Secure Access, and Verified ID are further add-ons. *Verify what   your tenant is licensed for — bundles change, and availability differs by cloud.*

## The standard deployment model

Every solution in this program follows the same five stages; here they structure the kit:

Assess. Confirm the learners and tenant are ready — an admin can open the Entra admin center,

the operator holds least-privilege roles, and a safe lab posture is agreed (run    EKIDFUND-Discovery.ps1 for a read-only picture of the tenant fundamentals).

Configure. Create the learner cohort group Grp-EntraFund-Cohort and a small, cloud-only

lab sandbox (EKIDFUND-LabSetup.ps1, preview by default) so labs never touch production    objects.

Pilot. Run the guided labs (Labs 1–6) with the cohort — tenant tour, users, groups &

dynamic membership, roles/RBAC, app registrations, and a report-only sign-in/MFA/Conditional    Access lab — all read-only-first.

Validate. Run the capstone exercise and score the knowledge-check Check-EntraFund-Pilot

(EKIDFUND-Validate.ps1).

Expand. Fold the grounding into confident day-to-day operation, tear down or keep the sandbox,

and progress to the advanced identity solutions.

## Scope — what this kit covers

Tenant fundamentals — what a tenant is, domains, tenant ID, the Entra admin center layout.

Identities — member users, guests (B2B basics), service principals/workload identities, UPNs

and attributes.

Groups — security vs M365 groups, assigned vs dynamic membership, group-based targeting.

Roles & RBAC — built-in directory roles, least privilege, Global Administrator hygiene, and how

to read Roles and administrators.

App registrations vs enterprise applications — the definition vs the instance, API permissions

and consent at a conceptual level.

Sign-in, MFA & Conditional Access basics — the sign-in flow, MFA methods (including

phishing-resistant), and a first, safe, report-only Conditional Access policy.

Licensing & admin-role model overview — what P1/P2 and the add-ons unlock.

A take-home runbook, glossary, and knowledge-check — so the skills persist and can be proven.

## Out of scope (handled elsewhere)

Production Conditional Access design and rollout. Building a full CA baseline is the **Zero

Trust Conditional Access Baseline (ENTZTCA) and Conditional Access Integration** solutions. This   kit builds *one report-only lab policy* to teach the concept; it does not design a production   baseline.

Privileged access, passwordless, governance, hybrid. Just-in-time admin (PIM), FIDO2/passkey

rollout, access reviews/entitlement management, and AD-to-Entra sync are the ENTPIM,   ENTPASSKEY, ENTIGA, and Hybrid Identity solutions — introduced here, delivered there.

App publishing at scale. Standing up SAML/OIDC apps and governing the enterprise-app estate are

the SAML App Factory and Enterprise-App & Service-Principal Governance solutions.

The business/security determinations. Which roles are "privileged," what MFA methods are

mandated, which apps are sanctioned, and every production change are the customer's   security/operations decisions; this kit provides the skill and the labs, not the decisions.

## Benefits

Confidence — new admins understand what they are looking at and can make safe changes instead

of guessing.

Safety — labs run in a cloud-only sandbox and any Conditional Access lab is report-only, so

learning never risks a lock-out.

Repeatability — a take-home runbook, glossary, and knowledge-check make onboarding the next new

hire a repeatable exercise.

A foundation that compounds — the grounding makes every advanced identity solution in the

catalog land faster.

## Limitations (be honest with buyers)

This teaches fundamentals; it is not a production configuration. The one CA lab policy is a

teaching aid in report-only, not a baseline.

Some concepts referenced (P2 risk policies, PIM, Identity Governance, Global Secure Access, Verified

ID) need specific licensing or are in preview — *verify availability in your tenant*.

Feature names, portal navigation, and licensing bundles evolve and can differ by cloud (Commercial

vs GCC / GCC High) — *verify against your tenant*.

## Authentication and connections used

Microsoft Entra admin center (https://entra.microsoft.com) for the interactive labs — users,

groups, roles, app registrations, sign-in logs, and Conditional Access.

Microsoft Graph PowerShell SDK for the read-only discovery/validation/reporting helpers and the

gated, preview-by-default lab-sandbox setup (each script's header names its least-privilege scopes).

KQL over Entra sign-in and audit logs (via the Graph audit-log endpoints, or a Log Analytics

workspace where sign-in logs are exported) for the sign-in/MFA labs.

Helpers authenticate interactively with an MFA-capable account; **no credentials are stored in

code**. Government-cloud tenants pass the matching endpoints — *verify endpoints for your cloud*.

# 2. Requirements Guide — Self-Deploy: Microsoft Entra Identity Fundamentals

These are the solution-specific prerequisites for running the Identity Fundamentals enablement kit. The category baseline — an active Microsoft Entra tenant, Entra licensing, least-privilege admin roles, break-glass accounts, and network access — is covered once in global-requirements-entra-id-solutions.md (G1–G8). Read that first; the items below layer on top of it and are not repeated here.

Each requirement is stated as Description / Why required / How to verify / How to implement if missing.

__________________________________________________

## R1. Portal access to the Microsoft Entra admin center

Description: Learners can open https://entra.microsoft.com and see the directory —

Overview, Users, Groups, Roles and administrators, Applications, and Protection (Conditional   Access).

Why required: The interactive labs are performed in this portal; without access there is nothing

to explore.

How to verify: Sign in and confirm the Overview blade loads and shows the tenant name and

tenant ID. Or run EKIDFUND-Discovery.ps1, which confirms the directory is reachable read-only.

How to implement if missing: Grant each learner at least a read role (e.g. Global Reader);

confirm they can reach the portal from their workstation (network access is G8).

## R2. A learner cohort and least-privilege lab roles

Description: A named group of learners — Grp-EntraFund-Cohort — each holding a read role

for exploration (Global Reader or Directory Readers). The instructor holds the higher roles   needed to *create* the lab sandbox objects (User Administrator + Groups Administrator +   Application Administrator, or Global Administrator for the one-time setup).

Why required: Labs run at least privilege — learners read and follow along, and only the

instructor creates the sandbox objects. This models the real least-privilege discipline the kit   teaches.

How to verify: Entra -> Roles and administrators; confirm the cohort holds read roles and

the instructor holds the setup roles. EKIDFUND-Discovery.ps1 lists directory-role assignments.

How to implement if missing: Create Grp-EntraFund-Cohort in Entra (or with

EKIDFUND-LabSetup.ps1); assign read roles to learners; reserve create/change roles to the   instructor (prefer PIM-eligible where Entra ID P2 is available — *verify licensing*).

## R3. A safe, cloud-only lab sandbox posture

Description: An agreed rule that all labs are performed on **cloud-only, clearly named test

objects** (users prefixed Lab-EntraFund-, groups prefixed Grp-EntraFund-) in the   contoso.onmicrosoft.com initial domain — never on real staff, production groups, or the   synchronized (on-prem) objects.

Why required: Learners practice creating and changing objects; doing that on production

identities risks breaking sign-in. A named sandbox keeps every lab reversible and obvious to clean   up.

How to verify: Confirm the kickoff states the sandbox rule; confirm the sandbox objects carry

the agreed prefixes. EKIDFUND-Validate.ps1 lists the sandbox objects it finds.

How to implement if missing: State it at kickoff; create the sandbox with EKIDFUND-LabSetup.ps1

(preview by default); if the tenant is synced from AD, do not create lab users in synced OUs —   keep them cloud-only.

## R4. Break-glass accounts protected (before any Conditional Access lab)

Description: Two cloud-only emergency access (break-glass) accounts exist (global requirement

G4) and are known to the team, so the Lab 6 report-only Conditional Access policy can be   built with confidence.

Why required: Even a report-only CA lab is a good moment to teach the anti-lockout discipline —

break-glass is excluded from CA policies and never enrolled in a policy that could block it. The   lab reinforces the habit before anyone builds a real, enforced policy elsewhere (ENTZTCA).

How to verify: Entra -> Users; confirm two cloud-only @onmicrosoft.com admin accounts

exist. EKIDFUND-Discovery.ps1 flags whether break-glass-style accounts are present.

How to implement if missing: Create them per G4 before the Conditional Access lab; store the

credentials securely; the lab policy is report-only so it cannot enforce, but the habit is taught   regardless.

## R5. Entra ID licensing awareness (P1/P2 and add-ons)

Description: Knowledge of what the tenant is licensed for — Microsoft 365 core, Entra ID P1

(Conditional Access, group-based licensing), Entra ID P2 (Identity Protection risk, PIM), and   any add-ons (Identity Governance, Global Secure Access, Verified ID).

Why required: The licensing/admin-role lab teaches which features are available; some labs

(report-only Conditional Access) assume P1. *Verify current availability — bundles change and   differ by cloud.*

How to verify: M365 admin center -> Billing -> Licenses; or EKIDFUND-Discovery.ps1 reports

the detected licensing tier (P1/P2 service plans).

How to implement if missing: If the tenant is core-only (no P1), the Conditional Access lab

becomes a read-only tour of the CA blade instead of a report-only policy build — note the gap;   every other lab runs in full.

## R6. The PowerShell + KQL helper toolchain

Description: A workstation with the Microsoft Graph PowerShell SDK installed, signed in with

an MFA-capable account holding at least read scopes; plus access to sign-in and audit logs (in   the portal, or a Log Analytics workspace where sign-in logs are exported) for the KQL labs.

Why required: The five delivered helpers check readiness, set up the sandbox (gated), run the

sign-in/audit KQL lab pack context, validate skills, and report cohort progress.

How to verify: Get-Module Microsoft.Graph -ListAvailable returns a version; Connect-MgGraph

succeeds; sign-in logs load in Entra -> Monitoring -> Sign-in logs.

How to implement if missing: Install-Module Microsoft.Graph -Scope CurrentUser; sign in. For

Government cloud, connect with the matching environment/endpoints — *verify the correct endpoints   for your cloud*.

__________________________________________________

## Checklist

Portal access to entra.microsoft.com confirmed for every learner (R1)

Grp-EntraFund-Cohort created; learners hold read roles; instructor holds setup roles (R2)

Cloud-only lab-sandbox posture agreed; naming prefixes set (R3)

Break-glass accounts confirmed before the Conditional Access lab (R4, G4)

Licensing tier known (P1 for the report-only CA lab; note gaps) (R5)

Microsoft Graph SDK installed and consented; sign-in logs reachable (R6)

# Global Requirements — Entra ID Solutions (category-level)

These requirements apply to every solution in the Entra ID Solutions category. They are published once at the category level so individual listings stay small. Confirm these before deploying any identity solution. Each entry: Description / Why / Verify / Implement-if-missing.

The identity plane is high risk. A mistake here breaks sign-in for everyone, so every change is staged and a break-glass account is kept ready before you touch anything.

## G1. Microsoft Entra ID tenant

Description: An active Microsoft Entra ID tenant. Why: It is the cloud identity backbone every other identity service builds on. Verify: Sign in to https://entra.microsoft.com as an administrator. Implement: Create a Microsoft 365 or Azure subscription, which provisions a tenant.

## G2. Entra ID licensing (P1, P2 where noted)

Description: Microsoft Entra ID P1 (or P2 for risk-based and PIM features). Why: Hybrid features such as seamless sign-in, password writeback, and Conditional Access require P1+. Verify: M365 admin center -> Billing -> Licenses; confirm Entra ID P1/P2 (often bundled in M365 E3/E5 or EMS). Implement: Assign M365 E3/E5, EMS E3/E5, or standalone Entra ID P1/P2.

## G3. Administrative roles

Description: Hybrid Identity Administrator and Global Administrator for the operator. Why: Configuring directory synchronization and authentication methods needs these elevated roles. Verify: Entra -> Roles and administrators; confirm Hybrid Identity Administrator (and a Global Administrator for the one-time first-sync consent). Implement: Assign Hybrid Identity Administrator; reserve Global Administrator for tenant-wide and first-sync changes.

## G4. Break-glass (emergency access) accounts

Description: At least two cloud-only emergency access accounts, excluded from Conditional Access and MFA-broad policies. Why: If sync, federation, or an auth-method change locks out admins, break-glass accounts get you back in. Verify: Entra -> Users; confirm two cloud-only accounts (@onmicrosoft.com) with strong stored credentials and documented use. Implement: Create two cloud-only Global Administrator accounts; exclude them from policies; store credentials securely and monitor sign-ins.

## G5. Healthy on-premises Active Directory

Description: A functional AD forest/domain with healthy replication and DNS. Why: Synchronization reads from AD; replication or DNS faults corrupt or stall the sync. Verify: Run dcdiag and repadmin /replsummary on a domain controller with no errors; run HYBID-Discovery.ps1. Implement: Resolve AD replication, DNS, and time-sync issues before synchronizing.

## G6. An Entra Connect host server

Description: A domain-joined Windows Server (2016+), patched, for Microsoft Entra Connect Sync (or a lightweight host with the Cloud Sync agent). Why: Connect Sync runs as a service on this host and must reach both AD and Entra ID. Verify: A supported, domain-joined server with TLS 1.2, .NET, and PowerShell available; run HYBID-Discovery.ps1. Implement: Provision a dedicated server (not a domain controller for production), patch it, and enable TLS 1.2.

## G7. UPN / domain hygiene

Description: User principal names use a public, verified, routable domain (not .local). Why: A non-routable UPN suffix produces sign-in problems and onmicrosoft.com fallbacks in the cloud. Verify: Entra -> Identity -> Settings -> Domain names shows the public domain Verified; AD UPN suffixes match it; run HYBID-Discovery.ps1. Implement: Add and verify the public domain in Entra; add the matching UPN suffix in AD and update user UPNs.

## G8. Network access to Microsoft cloud endpoints

Description: Outbound HTTPS (443) from the Connect host to Entra ID, plus required Microsoft 365 service URLs. Why: Synchronization, authentication-agent traffic, and tokens depend on these endpoints. Verify: From the Connect host, reach https://login.microsoftonline.com and the Microsoft 365 published URL/IP ranges. Implement: Allow the Microsoft 365 / Entra service URLs and IP ranges through the proxy/firewall.

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# 3. Implementation Guide — Self-Deploy: Microsoft Entra Identity Fundamentals

This is the exact, ordered guide — a sequence of guided hands-on labs. Every object you create is named with a consistent convention — <Purpose> - <Scope> - <Stage> — and the same name is reused in later labs, the knowledge-check, and the scripts. Labs run read-only first, and every object you create is a cloud-only sandbox object you can delete afterward. The only Conditional Access object built is created in report-only and can never enforce.

Before you start: confirm portal access (R1), the cohort and least-privilege roles (R2), the cloud-only sandbox posture (R3), break-glass accounts (R4, G4), your licensing tier (R5), and the toolchain (R6). This guide explores and practices on a sandbox; it does not reconfigure production identity.

Object naming convention (used everywhere below and in the scripts): `<Purpose> - <Scope> - <Stage>`. Create these once and reuse the exact names in testing, troubleshooting, and scripts:

| Object | Name | What it is |
| --- | --- | --- |
| Learner cohort group | Grp-EntraFund-Cohort | Entra security group of kit learners |
| Lab practice team group | Grp-EntraFund-LabTeam-Pilot | Assigned security group used in the groups & CA labs |
| Lab dynamic group | Grp-EntraFund-DynamicDept-Pilot | Dynamic membership group (rule-driven) demo |
| Lab cloud-only test user | Lab-EntraFund-User1 | UPN lab-entrafund-user1@contoso.onmicrosoft.com — a disposable test identity |
| Lab app registration | App-EntraFund-LabApp-Pilot | An app registration created to see the registration vs enterprise-app split |
| Lab Conditional Access policy | CAFund-RequireMFA-LabTeam-ReportOnly | A report-only CA policy scoped to the lab team only |
| Knowledge-check | Check-EntraFund-Pilot | The scored end-of-kit knowledge-check |

The runnable sign-in/audit queries for the sign-in and MFA labs live in the delivered EKIDFUND-Labs.kql pack, organized by lab. You can paste them into Entra -> Monitoring -> Sign-in logs log-analytics view (where exported) or run the read-only equivalents from PowerShell.

__________________________________________________

## Phase 0 — Assess (read-only, changes nothing)

### Step 0.1 — Confirm readiness

Sign in to the Microsoft Entra admin center -> https://entra.microsoft.com and confirm the

Overview blade shows your tenant name and tenant ID.

From PowerShell, take a read-only picture of the tenant fundamentals:

pwsh -File .\EKIDFUND-Discovery.ps1

It reports, read-only: user and guest counts, group counts (security vs M365, assigned vs    dynamic), directory-role assignments (and whether Global Administrator is over-assigned), app    registration and enterprise-app counts, the licensing tier (P1/P2), MFA-registration coverage, and    any existing Conditional Access policies. Nothing is modified. Save the output — it is your    before picture and a teaching prop.

### Step 0.2 — Create the learner cohort

In the Entra admin center -> Groups -> All groups -> New group.

Type Security; Group name Grp-EntraFund-Cohort; add the learners as members.

Confirm each learner holds a read role (Global Reader / Directory Readers) and the

instructor holds the setup roles (R2).

__________________________________________________

## Phase 1 — Configure (stand up the cloud-only lab sandbox)

### Step 1.1 — Create the lab sandbox (instructor)

Preview what the sandbox setup would create (changes nothing):

pwsh -File .\EKIDFUND-LabSetup.ps1

Review the preview, then create the sandbox objects (still small, cloud-only, disposable):

pwsh -File .\EKIDFUND-LabSetup.ps1 -WhatIf:$false

It creates Grp-EntraFund-LabTeam-Pilot, Grp-EntraFund-DynamicDept-Pilot, the cloud-only test    user Lab-EntraFund-User1, and the app registration App-EntraFund-LabApp-Pilot. All are named    for easy cleanup. *You can also create each object by hand in the labs below — the script just    makes setup and teardown one command.*

__________________________________________________

## Phase 2 — Pilot (the guided labs)

Run each lab with the cohort. Each lab states the concept, the task, and the check.

### Lab 1 — Tenant tour: what you are looking at

Concept. A tenant is your isolated directory instance. It has an initial domain

(contoso.onmicrosoft.com), a tenant ID, verified custom domains, and every identity/config below.

Task. In Overview, find the tenant name, tenant ID, and primary domain. Open **Identity ->

Settings -> Domain names and note which domains are Verified**. Open the left-nav and locate   Users, Groups, Roles and administrators, Applications, and Protection.

Check. You can state your tenant ID, primary domain, and where each major blade lives.

### Lab 2 — Users and identities

Concept. Entra holds member users, guest users (B2B), and service principals

(apps/automation, not people). Each has a UPN, object ID, and attributes.

Task. Open Users -> All users; open Lab-EntraFund-User1 and read its UPN, object ID,

usage location, and assigned roles/groups. Filter the list to Guest user type and note how a   guest UPN differs (#EXT#). *Do not modify a real user.*

Check. You can tell a member from a guest from a service principal, and read a user's UPN and

object ID.

### Lab 3 — Groups and dynamic membership

Concept. A security group targets access/policy to many users; a Microsoft 365 group

also backs a mailbox/Team. Membership is assigned or dynamic (rule-driven).

Task. Open Grp-EntraFund-LabTeam-Pilot and add Lab-EntraFund-User1 as a member (assigned).

Open Grp-EntraFund-DynamicDept-Pilot and read its dynamic membership rule (e.g.   user.department -eq "LabDept"); set Lab-EntraFund-User1's department to LabDept and watch it   join automatically. *These are sandbox groups only.*

Check. You can create/target a security group and explain assigned vs dynamic membership.

### Lab 4 — Roles and RBAC (least privilege)

Concept. Built-in directory roles bundle permissions. Global Administrator is

all-powerful and should be rare; most tasks need a narrow role (User Administrator, Helpdesk   Administrator, Security Reader).

Task. Open Roles and administrators; open Global Administrator and read its members

(note how few there should be). Open Helpdesk Administrator and read what it can and cannot do.   Using EKIDFUND-Discovery.ps1 output, discuss whether any role is over-assigned. *Read-only — do   not change a real assignment.*

Check. You can name three least-privilege roles, explain why Global Administrator is guarded,

and read who holds a role.

### Lab 5 — App registrations vs enterprise applications

Concept. An app registration is the *definition* of an app (identity, redirect URIs, API

permissions, secrets). An enterprise application (service principal) is the *instance* users   sign in to and that you assign/consent/govern.

Task. Open App registrations and open App-EntraFund-LabApp-Pilot; read its Application

(client) ID, redirect URIs, and API permissions (note delegated vs application permissions, and   what "admin consent" means — do not grant consent in the lab). Then open Enterprise applications   and find the matching service principal — the *instance* of the same app. *Read-only.*

Check. You can explain the registration vs enterprise-app split and where API permissions and

consent live.

### Lab 6 — Sign-in, MFA, and a report-only Conditional Access policy

Concept. A sign-in is authenticated, then evaluated by Conditional Access (an if-then

engine) before a token is issued. MFA adds a second factor; phishing-resistant methods   (FIDO2/passkey) are the strongest. Report-only lets a policy be fully evaluated and logged   without enforcing — the safe way to learn CA.

Task (read the sign-in logs). Open Monitoring -> Sign-in logs; open one sign-in and read its

Conditional Access tab, Authentication details (which method satisfied MFA), and status.   Run the sign-in KQL from EKIDFUND-Labs.kql (Lab 6 section) to summarize sign-ins by method and   result.

Task (build a report-only policy — P1 required, safe). In **Protection -> Conditional Access ->

Policies -> New policy, create `CAFund-RequireMFA-LabTeam-ReportOnly`: Assignments -> Users ->   Include `Grp-EntraFund-LabTeam-Pilot`; Exclude your break-glass accounts (R4/G4);   Target resources -> All cloud apps; Grant -> Require multifactor authentication; set   Enable policy = Report-only. Save. *It is report-only — it evaluates and logs but cannot block   anyone.* If the tenant has no P1, make this a read-only tour of the CA blade instead (R5**).

Check. You can trace a sign-in through MFA and Conditional Access in the logs, and you built a

policy that is scoped to the lab team, excludes break-glass, and is report-only.

__________________________________________________

## Phase 3 — Validate (capstone + knowledge-check)

Capstone. Each learner, unaided, does the following on the sandbox: create a new cloud-only

test user, add it to Grp-EntraFund-LabTeam-Pilot, confirm the report-only CA policy *would* apply    to it (via Conditional Access -> What If), and explain each step aloud. *No production object    is touched; the CA policy stays report-only.*

Knowledge-check. Score the knowledge-check Check-EntraFund-Pilot:

pwsh -File .\EKIDFUND-Validate.ps1

It walks the pass/fail gates in 05-testing.md — sandbox objects exist, the CA lab policy is    report-only and excludes break-glass, licensing is as expected — and prints the knowledge-check    answer key for the instructor to score.

Cohort report. Summarize the fundamentals picture and cohort progress:

pwsh -File .\EKIDFUND-Report.ps1 -OutputCsv .\ekidfund-cohort.csv

__________________________________________________

## Phase 4 — Expand (operate with confidence)

Keep or tear down the sandbox. If the kit was a one-off, remove the sandbox objects (Step

"Rollback" below). If you will re-run for new hires, keep them and re-use the runbook.

Progress to the advanced solutions. With the fundamentals in place, the natural next steps are

the Zero Trust Conditional Access Baseline (ENTZTCA) and Conditional Access Integration    (design a real, enforced baseline), Privileged Identity Management (ENTPIM) (just-in-time    admin), Passwordless & Passkey (ENTPASSKEY) (phishing-resistant MFA), and Identity Governance    & Access Reviews (ENTIGA).

Adopt the runbook. Move the take-home fundamentals runbook and glossary into the team's

standing operations documentation so the grounding is reused, not re-explained.

__________________________________________________

## Rollback / safe-off

Exploration labs (1, 2, 4, 5): read-only — nothing to roll back.

Sandbox objects (Labs 1–5): delete Grp-EntraFund-LabTeam-Pilot,

Grp-EntraFund-DynamicDept-Pilot, Lab-EntraFund-User1, and App-EntraFund-LabApp-Pilot (and its   enterprise-app) if the kit was one-off — or run EKIDFUND-LabSetup.ps1 -Remove -WhatIf:$false after   previewing.

Conditional Access lab policy: the policy is report-only and cannot enforce; set it to

Off or delete CAFund-RequireMFA-LabTeam-ReportOnly to remove it entirely. Break-glass is   excluded throughout, so there is no lock-out risk.

# 5. Testing & Validation — Self-Deploy: Microsoft Entra Identity Fundamentals

Validate the kit against explicit pass/fail gates — both that the lab sandbox is set up correctly and that the skills landed. Run the scripts and walk the manual checks. The automated gates are produced by EKIDFUND-Validate.ps1; readiness comes from EKIDFUND-Discovery.ps1, the sign-in labs from EKIDFUND-Labs.kql, and cohort evidence from EKIDFUND-Report.ps1.

Each gate lists What good looks like / How to test / If it fails.

__________________________________________________

## Gate 1 — The tenant is reachable and the fundamentals picture is captured

What good looks like: The Entra admin center loads; EKIDFUND-Discovery.ps1 returns the tenant

fundamentals (users, groups, roles, apps, licensing).

How to test: Run EKIDFUND-Discovery.ps1; confirm it prints user/group/role/app counts, the

detected P1/P2 tier, and any existing CA policies without error.

If it fails: Confirm portal access (R1), the Graph SDK is installed and consented (R6),

and the account holds at least a read role (R2).

## Gate 2 — The learner cohort exists

What good looks like: Grp-EntraFund-Cohort exists with the learners as members; learners hold

read roles.

How to test: Entra -> Groups; confirm the cohort group and membership. EKIDFUND-Discovery.ps1

lists the cohort group where present.

If it fails: Create the cohort (Step 0.2) and assign read roles (R2).

## Gate 3 — The cloud-only lab sandbox exists and is correctly named

What good looks like: Grp-EntraFund-LabTeam-Pilot, Grp-EntraFund-DynamicDept-Pilot,

Lab-EntraFund-User1, and App-EntraFund-LabApp-Pilot all exist, are cloud-only, and carry the   agreed prefixes.

How to test: Run EKIDFUND-Validate.ps1; confirm it lists each sandbox object as present and

cloud-only. Or check them by name in the portal.

If it fails: Create them with EKIDFUND-LabSetup.ps1 -WhatIf:$false, or by hand in Labs 3 and 5.

If any is synchronized from on-prem, recreate it cloud-only (R3).

## Gate 4 — Learners can read a user, group, role, and app unaided

What good looks like: In the capstone, learners open a user and read its UPN/object ID, target a

group, name a least-privilege role, and explain the registration vs enterprise-app split — without   help.

How to test: Observe the capstone; confirm the learner performs Labs 2–5 actions on the sandbox

unaided and explains each.

If it fails: Re-run the specific lab (Labs 2–5) the learner struggled with before repeating the

capstone.

## Gate 5 — The sign-in labs run and the CA lab policy is report-only

What good looks like: The learner can open a sign-in and read its Conditional Access and

authentication-method details; CAFund-RequireMFA-LabTeam-ReportOnly exists in report-only,   scoped to Grp-EntraFund-LabTeam-Pilot, with break-glass excluded.

How to test: Review a sign-in in Monitoring -> Sign-in logs; run a EKIDFUND-Labs.kql

query; run EKIDFUND-Validate.ps1, which confirms the CA policy state is report-only and lists its   scope and exclusions. *If the tenant has no P1, mark the policy build N/A and confirm the CA blade   tour instead.*

If it fails: Set the policy state back to Report-only if it drifted; add the break-glass

exclusion if missing; re-scope to the lab team only (Lab 6).

## Gate 6 — Break-glass is excluded from the CA lab policy

What good looks like: The two break-glass accounts are excluded from

CAFund-RequireMFA-LabTeam-ReportOnly — teaching the anti-lockout habit even in report-only.

How to test: EKIDFUND-Validate.ps1 reports the policy's user exclusions; confirm break-glass

is listed. Or check Assignments -> Users -> Exclude in the portal.

If it fails: Add the break-glass accounts (or their exclusion group) to the policy's exclusions

(R4/G4).

## Gate 7 — The knowledge-check passes

What good looks like: Each learner passes Check-EntraFund-Pilot (tenant, users vs guests vs

service principals, groups & membership, least-privilege roles, registration vs enterprise app,   sign-in/MFA/CA basics, licensing).

How to test: Run EKIDFUND-Validate.ps1; it prints the knowledge-check answer key mapped to the

lab that teaches each item, for the instructor to score.

If it fails: Revisit the mapped lab for any question a learner missed; the knowledge-check tests

concepts, not tenant-specific values.

## Gate 8 — Read-only-first posture held; roles least-privilege

What good looks like: No production identity was changed during the kit; learners held read

roles and only the instructor created sandbox objects; the CA lab never left report-only.

How to test: Review Roles and administrators (R2) and the audit log; confirm learner

activity was read/sandbox-only.

If it fails: Tighten role assignments; reaffirm the sandbox posture (R3) and re-run affected

labs on sandbox objects only.

__________________________________________________

### Validation summary

| Gate | Check | Pass condition |
| --- | --- | --- |
| 1 | Tenant reachable + fundamentals captured | EKIDFUND-Discovery.ps1 returns the picture |
| 2 | Cohort exists | Grp-EntraFund-Cohort present with members |
| 3 | Lab sandbox exists, cloud-only | All four sandbox objects present and correctly named |
| 4 | Read user/group/role/app unaided | Capstone Labs 2–5 performed without help |
| 5 | Sign-in labs + CA lab report-only | Sign-in read; CAFund-RequireMFA-LabTeam-ReportOnly is report-only |
| 6 | Break-glass excluded | Break-glass excluded from the CA lab policy |
| 7 | Knowledge-check passes | Check-EntraFund-Pilot scored to threshold |
| 8 | Read-only-first + least-privilege | No production change; roles scoped |

All gates pass ⇒ the cohort is grounded; proceed to Expand (operate with confidence; progress to the advanced solutions). Any fail ⇒ reinforce the mapped lab and re-check.

# 6. Troubleshooting — Self-Deploy: Microsoft Entra Identity Fundamentals

The common failure modes, each as symptom → cause → fix. Most kit issues are a missing role, a sandbox object created the wrong way, dynamic-membership lag, or a licensing surprise — not a broken tenant. Use EKIDFUND-Discovery.ps1 for the read-only picture and EKIDFUND-Validate.ps1 for the gate checks.

__________________________________________________

## 1. A learner cannot open a blade / everything is greyed out

Symptom: The Users, Groups, or Roles blade is missing or read-only actions are unavailable.

Cause: The learner has no directory role, or too low a one.

Fix: Assign at least Global Reader (or Directory Readers) so learners can explore

read-only (R2). Only the instructor needs create/change roles. Confirm portal reachability   (R1/G8).

## 2. `Connect-MgGraph` fails or a script returns 403

Symptom: A helper cannot connect, or a call is forbidden.

Cause: The Graph SDK is not installed, scopes were not consented, the wrong cloud endpoint was

used, or the account lacks the role.

Fix: Install-Module Microsoft.Graph -Scope CurrentUser; re-run and consent the read scopes in

the script header; for Government cloud pass the matching -Environment; confirm the account holds   a read role (R6/R2). *Verify the correct endpoints for your cloud.*

## 3. The lab sandbox setup won't create objects

Symptom: EKIDFUND-LabSetup.ps1 -WhatIf:$false fails to create a group, user, or app.

Cause: The account lacks the create role (User Administrator / Groups Administrator /

Application Administrator), or the initial domain name is different in your tenant.

Fix: Run the setup as the instructor with the create roles; if your initial domain is not

contoso.onmicrosoft.com, pass your real *.onmicrosoft.com domain via the script's -Domain   parameter so the test UPN is valid.

## 4. A lab test user cannot be edited (it's synced)

Symptom: Fields on a user are read-only in Entra ("managed on-premises").

Cause: The object is synchronized from Active Directory, not cloud-only — synced attributes

are managed on-prem.

Fix: Do labs on cloud-only sandbox users (Lab-EntraFund-User1), never on synced accounts

(R3). Create a fresh cloud-only user if needed.

## 5. Dynamic-group membership didn't update

Symptom: After setting Lab-EntraFund-User1's department to LabDept, it isn't in

Grp-EntraFund-DynamicDept-Pilot yet.

Cause: Dynamic membership is evaluated asynchronously — it can take minutes (longer in large

tenants), and the rule must match exactly.

Fix: Wait and refresh; confirm the rule (user.department -eq "LabDept") matches the attribute

value exactly (case and spelling); check the group's Membership processing status.

## 6. The Conditional Access lab policy isn't report-only (or can't be built)

Symptom: CAFund-RequireMFA-LabTeam-ReportOnly shows as On/Off instead of Report-only, or the

CA blade is unavailable.

Cause: The state was changed, or the tenant has no Entra ID P1 (Conditional Access is a P1

feature).

Fix: Set Enable policy = Report-only (Lab 6); it must never be On for this kit. If there is

no P1, make Lab 6 a read-only tour of the CA blade instead of a policy build, and note the gap   (R5). *Verify licensing.*

## 7. Break-glass is not excluded from the CA lab policy

Symptom: EKIDFUND-Validate.ps1 flags the CA lab policy as missing the break-glass exclusion.

Cause: The exclusion was not added when the policy was created.

Fix: Add the two break-glass accounts (or their exclusion group) under **Assignments -> Users ->

Exclude (R4/G4**). Teaching this habit is a core point of the lab even though the policy is   report-only.

## 8. Sign-in logs show nothing / the KQL lab returns no rows

Symptom: A EKIDFUND-Labs.kql query returns 0 rows, or Sign-in logs look empty.

Cause: The time window is too tight, the sandbox user hasn't signed in yet, or (for the

Log-Analytics variant) sign-in logs aren't being exported to a workspace.

Fix: Widen the window (ago(7d)); have Lab-EntraFund-User1 sign in once to generate a

sign-in; use the Entra -> Monitoring -> Sign-in logs portal view if no Log Analytics export   exists. *Sign-in-log retention and export are P1/P2 and workspace-dependent — verify in your   tenant.*

## 9. "Which license do I have?" confusion

Symptom: A feature the kit mentions (risk policies, PIM, Governance) isn't visible.

Cause: Those need Entra ID P2 or an add-on the tenant may not have.

Fix: Run EKIDFUND-Discovery.ps1 (licensing section) or check Billing -> Licenses; the kit

flags P2/add-on features as *verify availability*. Everything in the core labs runs on P1; note any   gap and move on.

## 10. App registration vs enterprise application confusion

Symptom: A learner can't find the app in the expected blade, or edits the wrong object.

Cause: The registration (definition, under App registrations) and the **enterprise

application (instance/service principal, under Enterprise applications**) are two different   blades for the same app.

Fix: Re-do Lab 5: open App-EntraFund-LabApp-Pilot under App registrations for its

identity/permissions, then find the matching service principal under Enterprise applications for   assignment/consent. They are linked but distinct.

# 7. Best Practices — Self-Deploy: Microsoft Entra Identity Fundamentals

Keep-it-clean guidance for turning a fundamentals kit into a durable, safe operating habit — and where to go next once the grounding is in place.

## Learn on a sandbox, never on production

Practice on cloud-only, clearly named test objects. Prefix every lab object (Lab-EntraFund-,

Grp-EntraFund-) and keep them in the contoso.onmicrosoft.com initial domain. A new admin should   never learn "what does this button do" on a real user's account.

Read before you write. Most identity mistakes are one irreversible change made without

understanding. Open, read, and explain an object first (Labs 2, 4, 5 are read-only by design), then   change only the sandbox copy.

Clean up when you are done. Delete sandbox objects (or keep a labelled set for re-runs). Stale

test users and half-configured apps are their own small risk.

## Treat the identity plane as high-risk

Guard Global Administrator. It is all-powerful — keep the count tiny, prefer least-privilege

roles (User Administrator, Helpdesk Administrator, Security Reader) for day-to-day work, and make   elevation deliberate (PIM, where licensed).

Keep break-glass sacred. Two cloud-only emergency accounts, excluded from Conditional Access,

credentials stored securely. Teach the habit in the report-only CA lab so it is second nature before   anyone builds an enforced policy.

Report-only before enforce, always. The one CA policy this kit builds is report-only — it

evaluates and logs but cannot block. Carry that discipline into every real policy you build later:   report-only, validate, then enforce in waves.

## Build the right mental model

Tenant -> identities -> groups -> roles. Hold the hierarchy in your head: the tenant is the

boundary, identities are who signs in, groups are how you manage them in bulk, roles are who can   administer what. Almost every task maps onto that model.

Registration is the definition; enterprise app is the instance. The single most common

fundamentals gap. An app registration defines an app; the enterprise application (service principal)   is what users sign in to and what you assign and govern.

Target groups, not individuals. Assign licenses, app access, and Conditional Access to security

groups so the design is legible and scalable — never a pile of per-user assignments.

## Verify, don't assume

Verify licensing before you promise a feature. Conditional Access needs P1; risk policies

and PIM need P2; Governance, Global Secure Access, and Verified ID are further add-ons. Check   Billing -> Licenses (or EKIDFUND-Discovery.ps1) — *bundles change and differ by cloud   (Commercial vs GCC / GCC High)*.

Verify portal navigation and preview status. Microsoft renames blades and ships features in

preview. Treat the click-paths in this kit as current-at-writing and confirm against your tenant.

## Run it as a program, not a one-off class

Re-run for new hires. The take-home runbook, glossary, and knowledge-check make onboarding a new

admin repeatable — the sandbox and scripts are reusable.

Keep the runbook current. As your tenant evolves (new domains, new roles, new apps), update the

take-home runbook so it stays your team's fundamentals reference.

## Where to go next

With the fundamentals in place, the natural next steps in this catalog are:

Zero Trust Conditional Access Baseline (ENTZTCA) and Conditional Access Integration — design

and roll out a real, enforced CA baseline (this kit built only a report-only teaching policy).

Self-Deploy — MFA & Conditional Access (EKMFACA) — go deeper on MFA methods, CA design

patterns/personas, and safe report-only/What-If testing as a team-enablement follow-on.

Privileged Identity Management (ENTPIM) — just-in-time, approval-gated admin elevation.

Passwordless & Passkey (ENTPASSKEY) — deploy phishing-resistant MFA.

Identity Governance & Access Reviews (ENTIGA) — periodic access certification and entitlement

management.

Hybrid Identity and Enterprise-App & Service-Principal Governance — extend the grounding to

AD-to-Entra sync and the app estate.

# 8. Deliverables Summary — Self-Deploy: Microsoft Entra Identity Fundamentals

Everything included in this kit, and what each piece is for.

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary (executive-summary.md) | One-page framing: the "inherited a tenant, nobody knows how it works" problem, the enablement solution (concepts + guided labs + take-home runbook/glossary + knowledge-check), and the boundary (skills product; adjacent to the implementation solutions; practices on a cloud-only sandbox, report-only for CA). |
| 1. Solution Overview (01-solution-overview.md) | What it is, how Entra works (tenant, identities, groups, roles/RBAC, app registrations vs enterprise apps, sign-in/MFA/CA, licensing), the Assess→Configure→Pilot→Validate→Expand model, scope, out-of-scope, and connections used. |
| 2. Requirements Guide (02-requirements.md) | Solution-specific prerequisites (portal access, cohort + least-privilege roles, cloud-only sandbox posture, break-glass, licensing awareness, toolchain) — layered on the shared global-requirements-entra-id-solutions.md (G1–G8). |
| Global Requirements (global-requirements-entra-id-solutions.md) | Category-wide prerequisites, published once (tenant, licensing, admin roles, break-glass, network access). |
| 3. Implementation Guide (03-implementation.md) | The guided labs: assess readiness, create the cohort and lab sandbox, run Labs 1–6 (tenant tour → users → groups → roles/RBAC → app registrations → sign-in/MFA/report-only CA), then capstone + knowledge-check, then operate with confidence — every object named, with rollback. |
| 5. Testing & Validation (05-testing.md) | Eight pass/fail gates covering both sandbox setup and skills landed (read a user/group/role/app unaided, sign-in labs, CA lab report-only, break-glass excluded, knowledge-check passes), referencing the scripts by name. |
| 6. Troubleshooting (06-troubleshooting.md) | The common failure modes (portal/permission errors, sandbox object issues, dynamic-membership lag, CA lab not report-only, sign-in-log gaps, licensing surprises) as symptom → cause → fix. |
| 7. Best Practices (07-best-practices.md) | Learn-on-a-sandbox, treat-identity-as-high-risk, build-the-right-mental-model, verify-don't-assume, run-it-as-a-program — plus where to go next in the catalog. |

## Lab helpers (5)

All helpers authenticate interactively (no credentials in code) and use the Microsoft Graph PowerShell SDK; the KQL pack runs over Entra sign-in/audit logs. The discovery, validation, and report helpers are read-only; the sandbox setup is preview (`-WhatIf`) by default and gated. Government-cloud tenants pass the matching environment — *verify endpoints for your cloud*.

| File | Type | What it does |
| --- | --- | --- |
| EKIDFUND-Discovery.ps1 | Read-only | Inventories the tenant fundamentals: user/guest counts, group counts (security vs M365, assigned vs dynamic), directory-role assignments (flags Global-Admin over-assignment), app registration / enterprise-app counts, licensing tier (P1/P2), MFA-registration coverage, and existing CA policies. Changes nothing. |
| EKIDFUND-LabSetup.ps1 | Gated write (preview by default) | Creates the cloud-only lab sandbox — Grp-EntraFund-LabTeam-Pilot, Grp-EntraFund-DynamicDept-Pilot, Lab-EntraFund-User1, App-EntraFund-LabApp-Pilot. Defaults to -WhatIf (preview); -Remove tears the sandbox down. Never touches production objects. |
| EKIDFUND-Labs.kql | KQL lab pack | The runnable sign-in/audit query pack for the sign-in and MFA labs — sign-ins by method and result, MFA-registration coverage, Conditional Access "would-apply" results, and audit trail of the sandbox changes. Read-only; the take-home query starter. |
| EKIDFUND-Validate.ps1 | Read-only | Runs the 05-testing.md gates as PASS/FAIL/MANUAL lines: sandbox objects present and cloud-only, the CA lab policy is report-only with break-glass excluded, licensing as expected — and prints the knowledge-check Check-EntraFund-Pilot answer key for scoring. |
| EKIDFUND-Report.ps1 | Read-only | Reports the fundamentals picture and cohort progress (objects created, CA lab state, knowledge-check results) and exports to CSV. |

## Named objects (verbatim — used across docs, scripts, and tests)

Learner cohort group: Grp-EntraFund-Cohort

Lab practice team group: Grp-EntraFund-LabTeam-Pilot

Lab dynamic group: Grp-EntraFund-DynamicDept-Pilot

Lab cloud-only test user: Lab-EntraFund-User1

Lab app registration: App-EntraFund-LabApp-Pilot

Lab Conditional Access policy: CAFund-RequireMFA-LabTeam-ReportOnly (report-only)

Knowledge-check: Check-EntraFund-Pilot

## What this kit deliberately does NOT do

It does not design or roll out a production Conditional Access baseline — that is ENTZTCA and

Conditional Access Integration. This kit builds one report-only teaching policy.

It does not deploy PIM, passwordless, governance, or hybrid sync — those are ENTPIM,

ENTPASSKEY, ENTIGA, and Hybrid Identity. It introduces the concepts and cross-references.

It does not change production identity — labs run on a cloud-only sandbox and any CA object

is report-only.

It does not decide business/security policy — which roles are "privileged," which MFA methods

are mandated, which apps are sanctioned are the customer's determinations; the kit provides the   skill and the labs.

It does not invent licensing or preview facts — where availability may differ by tenant/cloud

(P1/P2, Governance, Global Secure Access, Verified ID, preview features) it says verify in your   tenant.

## How it is delivered

This kit is delivered as a Complete Solution Package (PDF + Word + scripts) — the documentation as a formatted Word document and PDF, plus the KQL lab pack and all five lab helpers, in a single ZIP (EKIDFUND-Complete-Solution.zip) — yours to keep and re-run for every new admin.

## Outcome

A team grounded in Microsoft Entra fundamentals — able to read the directory, manage users and groups, apply least-privilege roles, recognize app registrations, and trace a sign-in through MFA and Conditional Access — ready to operate the tenant safely and to progress to the advanced identity solutions.

Delivered as a Complete Solution Package (PDF + Word + scripts).

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## EKIDFUND-Discovery.ps1

Purpose: A read-only "before picture" of the tenant fundamentals, used to ground the enablement kit: user and guest counts, group counts (security vs Microsoft 365, assigned vs dynamic), directory-role assignments (flagging Global Administrator over-assignment), app-registration and enterprise-application counts, the detected licensing tier (Entra ID P1 / P2), MFA registration coverage, and any existing Conditional Access policies. This is a teaching prop and a readiness check — it changes NOTHING in the tenant. HOW TO RUN Install-Module Microsoft.Graph -Scope CurrentUser   # once pwsh -File .\EKIDFUND-Discovery.ps1 pwsh -File .\EKIDFUND-Discovery.ps1 -CsvPath .\ekidfund-discovery.csv Consents to read-only scopes (Directory.Read.All, Policy.Read.All, RoleManagement.Read.Directory, AuditLog.Read.All, Application.Read.All, UserAuthenticationMethod.Read.All). No changes. Government cloud: pass -Environment USGov (or USGovDoD). EXPECTED RESULTS A console summary of the fundamentals with a few "teach this" callouts (e.g. Global Admin count, licensing tier, MFA coverage). Nothing is modified. Optional CSV export of the summary rows. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [string]$CsvPath, [ValidateSet('Global','USGov','USGovDoD')][string]$Environment = 'Global' )

How to run: Install-Module Microsoft.Graph -Scope CurrentUser   # once pwsh -File .\EKIDFUND-Discovery.ps1 pwsh -File .\EKIDFUND-Discovery.ps1 -CsvPath .\ekidfund-discovery.csv Consents to read-only scopes (Directory.Read.All, Policy.Read.All, RoleManagement.Read.Directory, AuditLog.Read.All, Application.Read.All, UserAuthenticationMethod.Read.All). No changes. Government cloud: pass -Environment USGov (or USGovDoD). EXPECTED RESULTS A console summary of the fundamentals with a few "teach this" callouts (e.g. Global Admin count, licensing tier, MFA coverage). Nothing is modified. Optional CSV export of the summary rows. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [string]$CsvPath, [ValidateSet('Global','USGov','USGovDoD')][string]$Environment = 'Global' )

## EKIDFUND-LabSetup.ps1

Purpose: Stands up a small, clearly-named, CLOUD-ONLY lab sandbox so learners practice on disposable test objects instead of production identities: the practice team group Grp-EntraFund-LabTeam-Pilot, the dynamic group Grp-EntraFund-DynamicDept-Pilot (rule user.department -eq "LabDept"), the cloud-only test user Lab-EntraFund-User1, and the app registration App-EntraFund-LabApp-Pilot. Every object is named for one-command teardown. This is the ONLY write script in the kit — it defaults to -WhatIf (preview) and changes nothing until you re-run with -WhatIf:$false. -Remove tears the sandbox down (also preview by default). It never touches any object it did not create by these exact names. HOW TO RUN Preview what would be created (default, no changes): pwsh -File .\EKIDFUND-LabSetup.ps1 Create the sandbox after review: pwsh -File .\EKIDFUND-LabSetup.ps1 -WhatIf:$false Use your real initial domain (default contoso.onmicrosoft.com placeholder): pwsh -File .\EKIDFUND-LabSetup.ps1 -Domain yourtenant.onmicrosoft.com -WhatIf:$false Tear the sandbox down (preview first, then apply): pwsh -File .\EKIDFUND-LabSetup.ps1 -Remove pwsh -File .\EKIDFUND-LabSetup.ps1 -Remove -WhatIf:$false Consents to Group.ReadWrite.All, User.ReadWrite.All, Application.ReadWrite.All, Directory.Read.All. Government cloud: pass -Environment USGov (or USGovDoD). EXPECTED RESULTS In preview: the sandbox objects that WOULD be created (or removed) and nothing else. When applied: the four cloud-only sandbox objects exist (or are gone). Fully reversible via -Remove. .NOTES White-label — Entra ID Solutions. Write action — preview (-WhatIf) by default. Cloud-only sandbox objects ONLY; never touches production identities. No credentials in code. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [string]$Domain = 'contoso.onmicrosoft.com', [switch]$Remove, [ValidateSet('Global','USGov','USGovDoD')][string]$Environment = 'Global' )

How to run: Preview what would be created (default, no changes): pwsh -File .\EKIDFUND-LabSetup.ps1 Create the sandbox after review: pwsh -File .\EKIDFUND-LabSetup.ps1 -WhatIf:$false Use your real initial domain (default contoso.onmicrosoft.com placeholder): pwsh -File .\EKIDFUND-LabSetup.ps1 -Domain yourtenant.onmicrosoft.com -WhatIf:$false Tear the sandbox down (preview first, then apply): pwsh -File .\EKIDFUND-LabSetup.ps1 -Remove pwsh -File .\EKIDFUND-LabSetup.ps1 -Remove -WhatIf:$false Consents to Group.ReadWrite.All, User.ReadWrite.All, Application.ReadWrite.All, Directory.Read.All. Government cloud: pass -Environment USGov (or USGovDoD). EXPECTED RESULTS In preview: the sandbox objects that WOULD be created (or removed) and nothing else. When applied: the four cloud-only sandbox objects exist (or are gone). Fully reversible via -Remove. .NOTES White-label — Entra ID Solutions. Write action — preview (-WhatIf) by default. Cloud-only sandbox objects ONLY; never touches production identities. No credentials in code. > [CmdletBinding(SupportsShouldProcess = $true, ConfirmImpact = 'High')] param( [string]$Domain = 'contoso.onmicrosoft.com', [switch]$Remove, [ValidateSet('Global','USGov','USGovDoD')][string]$Environment = 'Global' )

## EKIDFUND-Labs.kql

Purpose: //   The runnable KQL for the sign-in / MFA / Conditional Access labs (Lab 6) and the //   audit-trail checks. One labeled section per lab. This is a take-home starter — keep it //   and grow it into your team's identity query library. // HOW TO RUN //   These run over Entra sign-in / audit logs. Two options: //     - Log Analytics: if you export Entra logs to a workspace (Diagnostic settings -> //       SigninLogs, AuditLogs), paste a query into Sentinel/Log Analytics -> Logs. //     - Portal filters: if you do NOT export to a workspace, use the equivalent filters in //       Entra -> Monitoring -> Sign-in logs / Audit logs (each section notes the filter). //   The read-only PowerShell helpers (EKIDFUND-Discovery/Report) cover the same signals via Graph. // EXPECTED RESULTS //   Small, explainable result sets you can read in class. Where a table/column may differ in //   your tenant/cloud it is flagged // VERIFY. // NOTES //   White-label. READ-ONLY — every query only reads logs; nothing changes the tenant. //   Sign-in-log export to a workspace needs Entra ID P1/P2 + a Diagnostic setting — VERIFY in //   your tenant. Column names evolve — VERIFY current schema (Logs -> schema). // =====================================================================================

How to run: //   These run over Entra sign-in / audit logs. Two options: //     - Log Analytics: if you export Entra logs to a workspace (Diagnostic settings -> //       SigninLogs, AuditLogs), paste a query into Sentinel/Log Analytics -> Logs. //     - Portal filters: if you do NOT export to a workspace, use the equivalent filters in //       Entra -> Monitoring -> Sign-in logs / Audit logs (each section notes the filter). //   The read-only PowerShell helpers (EKIDFUND-Discovery/Report) cover the same signals via Graph. // EXPECTED RESULTS //   Small, explainable result sets you can read in class. Where a table/column may differ in //   your tenant/cloud it is flagged // VERIFY. // NOTES //   White-label. READ-ONLY — every query only reads logs; nothing changes the tenant. //   Sign-in-log export to a workspace needs Entra ID P1/P2 + a Diagnostic setting — VERIFY in //   your tenant. Column names evolve — VERIFY current schema (Logs -> schema). // =====================================================================================

## EKIDFUND-Report.ps1

Purpose: A one-page, read-only report the instructor runs at the end of the kit: the cohort roster (members of Grp-EntraFund-Cohort), which lab sandbox objects exist, the Conditional Access lab policy state, MFA-registration coverage across the tenant (a fundamentals talking point), and the licensing tier. Optionally exports the rows to CSV for a training record. Read-only. HOW TO RUN pwsh -File .\EKIDFUND-Report.ps1 pwsh -File .\EKIDFUND-Report.ps1 -OutputCsv .\ekidfund-cohort.csv Consents to read-only scopes (Directory.Read.All, Policy.Read.All, Reports.Read.All, AuditLog.Read.All). Government cloud: -Environment USGov. EXPECTED RESULTS A console summary + optional CSV. Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [string]$OutputCsv, [ValidateSet('Global','USGov','USGovDoD')][string]$Environment = 'Global' )

How to run: pwsh -File .\EKIDFUND-Report.ps1 pwsh -File .\EKIDFUND-Report.ps1 -OutputCsv .\ekidfund-cohort.csv Consents to read-only scopes (Directory.Read.All, Policy.Read.All, Reports.Read.All, AuditLog.Read.All). Government cloud: -Environment USGov. EXPECTED RESULTS A console summary + optional CSV. Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [string]$OutputCsv, [ValidateSet('Global','USGov','USGovDoD')][string]$Environment = 'Global' )

## EKIDFUND-Validate.ps1

Purpose: Turns 05-testing.md into a checklist run: confirms the cloud-only lab sandbox exists and is correctly named (Grp-EntraFund-LabTeam-Pilot, Grp-EntraFund-DynamicDept-Pilot, Lab-EntraFund-User1, App-EntraFund-LabApp-Pilot), that the Conditional Access lab policy CAFund-RequireMFA-LabTeam-ReportOnly exists in REPORT-ONLY with break-glass excluded, that the cohort group exists, and the detected licensing tier — then prints the knowledge-check Check-EntraFund-Pilot answer key for the instructor to score. Read-only. HOW TO RUN pwsh -File .\EKIDFUND-Validate.ps1 pwsh -File .\EKIDFUND-Validate.ps1 -BreakGlassUpn bg1@contoso.onmicrosoft.com,bg2@contoso.onmicrosoft.com Consents to read-only scopes (Directory.Read.All, Policy.Read.All). Government cloud: -Environment USGov. EXPECTED RESULTS A list of PASS / FAIL / MANUAL gate lines and the knowledge-check answer key. Any FAIL = reinforce the mapped lab and re-check before declaring the cohort grounded. Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [string[]]$BreakGlassUpn, [ValidateSet('Global','USGov','USGovDoD')][string]$Environment = 'Global' )

How to run: pwsh -File .\EKIDFUND-Validate.ps1 pwsh -File .\EKIDFUND-Validate.ps1 -BreakGlassUpn bg1@contoso.onmicrosoft.com,bg2@contoso.onmicrosoft.com Consents to read-only scopes (Directory.Read.All, Policy.Read.All). Government cloud: -Environment USGov. EXPECTED RESULTS A list of PASS / FAIL / MANUAL gate lines and the knowledge-check answer key. Any FAIL = reinforce the mapped lab and re-check before declaring the cohort grounded. Nothing is modified. .NOTES White-label — Entra ID Solutions. Read-only. > [CmdletBinding()] param( [string[]]$BreakGlassUpn, [ValidateSet('Global','USGov','USGovDoD')][string]$Environment = 'Global' )