Datadog Deployment for Hybrid & Cloud Estates

Implementation Solution Guide

Version 1.0.0    ·    2026-07-10

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Datadog Deployment for Hybrid & Cloud Estates

## The problem

Teams running Azure, AWS, and on-prem at the same time end up with fragmented monitoring: the Azure portal shows Azure, CloudWatch shows AWS, some VMs have an agent and some don't, Kubernetes is a black box, and there is no single place to answer "is the service healthy end-to-end?" Monitors get hand-clicked in one console, never versioned, and drift. When an incident spans clouds, responders stitch together three tools and a Slack thread. There is no one pane of glass, and nothing is repeatable.

## The solution

This solution deploys Datadog across the whole estate — managed as code — so observability is unified, versioned, and repeatable:

Agent rollout as code — the Datadog Agent deployed consistently to **VMs (Linux + Windows),

containers, and Kubernetes, hybrid and cloud, with the API key sourced from a secret store** (not    baked into images or scripts).

Cloud integrations — Azure, AWS, and Kubernetes integrations wired up so Datadog

pulls metrics, logs, and inventory from each cloud's native services, not just the hosts.

Curated dashboards + SLOs — an estate-overview dashboard and Service Level Objectives defined

as code, so the important views and targets exist by default and survive turnover.

Monitors + alerting — monitors with tuned thresholds and notification routing

(Slack/Teams/PagerDuty/email), started on a pilot and widened deliberately — not a wall of noisy    defaults.

Log pipelines + APM foundations — a log-ingestion pipeline (parsing, tags, indexes) and the

groundwork for Application Performance Monitoring, all in Terraform.

Delivery follows a disciplined Assess → Configure → Pilot → Validate → Expand model: inventory the estate and confirm access, author the Terraform and agent config, roll agents + monitors to a pilot host/cluster first, validate that data and alerts flow, then expand across the estate in waves — every change a reviewed terraform plan before apply.

## What's included

Full documentation (overview, requirements, ordered implementation, testing matrix, troubleshooting, best practices) plus five deployable artifacts: the core Terraform (main.tf, Datadog provider — integrations, dashboard, monitors, SLOs, log pipeline), a Linux agent installer (install-datadog-agent.sh), a Windows agent installer (Install-DatadogAgent.ps1), a validation script (OBSDDOG-Validate.ps1), and an inventory/coverage report (OBSDDOG-Report.ps1). Everything is plan-first and pilot-first; API and APP keys come from a secret store and never appear in code.

## Business value

One pane of glass — Azure + AWS + on-prem in a single view, correlated by tags.

Repeatable & versioned — monitors, dashboards, and SLOs are Terraform, reviewed as pull requests.

Tuned, not noisy — thresholds proven on a pilot before they page the whole team.

Secretless — keys live in a vault/secret store; the repo is safe to share.

## Effort and boundary

A competent admin comfortable with Terraform and package management can stand up the pilot (agent on a few hosts + a cluster, the cloud integrations, one dashboard, a couple of monitors, one SLO) in a few focused sessions, then expand. This guide provides the technical deployment and the automation. Your organization's monitor thresholds, SLO targets, on-call routing, log retention/indexing, and which Datadog products to license are operational/commercial decisions the guide wires up but does not make.

Product & pricing note: Datadog's product SKUs, per-host/ingestion pricing, agent versions, Terraform provider resources, and console UI change over time, and the internals of Datadog billing/plans are out of scope — deferred to Datadog's own documentation. Every version- or pricing-sensitive point here is flagged "verify" — confirm current provider versions, agent releases, and plan/SKU availability against Datadog's docs before broad rollout.

# 1. Solution Overview — Datadog Deployment for Hybrid & Cloud Estates

## What this solution is

Datadog is a SaaS observability platform that unifies metrics, logs, traces (APM), and events from across an estate into one place. This solution deploys Datadog across a hybrid + multicloud estate as code — the agent on every host/container/cluster, the cloud integrations for Azure/AWS/Kubernetes, and the dashboards, SLOs, monitors, and log pipelines defined in Terraform so the whole observability stack is versioned and repeatable. The Datadog console's internals and its pricing/plans are deferred to Datadog's own documentation; this solution is the deployment and management-as-code layer.

## How the technology works

The Datadog Agent runs on each host (VM or container node) and collects system metrics, logs, and

(with APM) traces, forwarding them to your Datadog organization (a regional Datadog site). It   authenticates with a Datadog API key. It is configured via datadog.yaml and per-integration   config files (or, on Kubernetes, a Helm chart / DaemonSet).

Cloud integrations pull telemetry Datadog can't see from a host: the Azure integration uses an

Entra app registration (service principal) with Monitoring Reader; the AWS integration   uses a cross-account IAM role; the Kubernetes integration uses the cluster agent. These pull   cloud-service metrics, inventory, and (optionally) logs.

The Datadog Terraform provider manages Datadog *resources* — dashboards, monitors, SLOs, log

pipelines, integrations — via the Datadog API, authenticated with an API key + APP key. terraform   plan shows what will change; terraform apply makes it so. Because it is code in Git, monitors and   dashboards are reviewed, versioned, and reproducible.

Tags are the connective tissue — env, service, team, cloud/region — applied at the agent and

integration level so one dashboard/monitor/SLO can span Azure + AWS + on-prem.

Monitors evaluate a metric/log/APM condition and notify via @-handles (Slack, Teams, PagerDuty,

email). SLOs track a target (e.g. 99.9% availability) over a window. Log pipelines parse and   enrich incoming logs and route them to indexes (which control retention/cost).

## What this solution builds (the components)

Agent rollout as code

Linux (install-datadog-agent.sh) and Windows (Install-DatadogAgent.ps1) installers that read

the API key from a secret store, set the site and base tags, and enable logs/APM as      chosen; Kubernetes via the official Helm chart / DaemonSet (referenced from Terraform/CI).

Cloud integrations

Azure (datadog_integration_azure), AWS (datadog_integration_aws), and Kubernetes

wired in Terraform, with the credentials/role referenced from a secret store, never inline.

Curated dashboards + SLOs

An estate-overview dashboard OBSDDOG-Dashboard-EstateOverview and an SLO

OBSDDOG-SLO-APIAvailability, defined as code.

Monitors + alerting

Monitors such as OBSDDOG-Monitor-HostUnreachable-Pilot, OBSDDOG-Monitor-CPUHigh-Pilot, and

OBSDDOG-Monitor-K8sPodCrashloop-Pilot, with tuned thresholds and notification routing,      started on the pilot scope.

Log pipeline + APM foundation

A log pipeline OBSDDOG-Pipeline-AppLogs (parsing + tags + index) and the APM enablement flags,

ready to extend to instrumented services.

## The standard deployment model

Assess → Configure → Pilot → Validate → Expand — inventory hosts/clusters/clouds and confirm access and keys (Assess); author the Terraform + agent config and pin provider/agent versions (Configure); install the agent and apply integrations/monitors against a pilot host + cluster first, plan before apply (Pilot); prove metrics/logs flow and a monitor fires and routes (Validate); then roll agents and monitors across the estate in waves, widening thresholds deliberately (Expand). Every change is a reviewed terraform plan.

## Scope

Deploy the Datadog Agent across VMs, containers, and Kubernetes (hybrid + cloud) as code.

Wire the Azure / AWS / Kubernetes cloud integrations.

Deliver a dashboard, at least one SLO, a curated set of monitors with routing, and a **log

pipeline + APM foundation** — all in Terraform.

## What is out of scope

Datadog console internals, plan/SKU selection, and pricing — deferred to Datadog's documentation;

this solution deploys and manages, it does not choose your Datadog commercial plan.

The decisions of monitor thresholds, SLO targets, on-call routing, and log retention/indexing —

the guide encodes your choices; the choices are the service owners'.

Deep application instrumentation (adding APM tracing libraries into every service's source) — the

APM *foundation* is enabled; instrumenting each app is a per-service development task.

Azure-native-only observability — if you are Azure-only, the Azure Monitor solution in this

category is the lighter-weight, first-party option.

## Authentication and connections used

Datadog API key — used by the agent to submit data; sourced from a secret store at install

time, never written into images/scripts/repo.

Datadog API key + APP key — used by the Terraform provider to manage Datadog resources;

supplied via environment variables / secret store, never in .tf or state-in-repo.

Azure integration — an Entra app registration with Monitoring Reader; AWS integration

— a cross-account IAM role; both referenced from a secret store.

## Limitations (be honest with buyers)

Datadog bills on hosts, ingestion, and per-product — an uncontrolled rollout (all logs, all hosts,

every product) is expensive. Collect and index deliberately; that plan is a Datadog-side decision   (*verify current pricing/SKUs in Datadog's docs*).

Version sensitivity — the agent, the Terraform provider, and integration behavior change; all

versions here are pinned and flagged "verify."

`terraform apply` changes real monitoring config. Everything is plan-first and pilot-first;

keys are never in code — the repo must be safe to share.

# 2. Requirements Guide — Datadog Deployment for Hybrid & Cloud Estates

Verify every requirement before you deploy. Each entry: Description · Why required · How to verify · How to implement if missing. The category-wide prerequisites (a target cloud/estate with rights, a telemetry destination i.e. a Datadog org, an at-scale rollout channel, IaC tooling + source control, secrets management, an ingestion-cost plan, notification targets, and a pilot scope) are defined once in global-requirements-observability.md — confirm those first. The items below are specific to deploying Datadog across a hybrid/multicloud estate.

## 2.1 A Datadog organization on the correct site, with API + APP keys

Description: A Datadog organization provisioned on the right site (e.g. US1/US3/US5/EU/AP — *verify your org's site*), with a API key (agent + provider) and an Application (APP) key (provider), issued to a service/automation identity. Why required: The agent submits data with the API key; the Terraform provider manages resources with API + APP keys. The site determines the endpoints the agent and provider talk to. How to verify: You can sign in to the Datadog org; the API/APP keys exist under Organization Settings → API Keys / Application Keys; OBSDDOG-Validate.ps1 confirms provider auth. How to implement if missing: Create the org (Datadog-side), generate an API key and an APP key for automation, and record the site. Store both keys in the secret store (§2.4). *Datadog plan/SKU selection is deferred to Datadog's docs.*

## 2.2 Datadog Terraform provider + version pinned

Description: The DataDog/datadog Terraform provider, pinned to a supported version, plus Terraform CLI, recorded in the repo. Why required: The dashboards/monitors/SLOs/integrations are provider resources; an unpinned provider upgrade can change plan behavior mid-rollout. How to verify: terraform version and the required_providers block match; terraform init resolves the provider. *Verify the current supported provider version against the registry/Datadog docs.* How to implement if missing: Pin datadog in main.tf (example provided, flagged "verify"), commit .terraform.lock.hcl.

## 2.3 Agent rollout channel for hybrid + cloud hosts

Description: A way to deploy the agent at scale: a config-management/IaC channel (Ansible/Chef, Intune/Configuration Manager, cloud-init/user-data) for VMs, and Helm/DaemonSet for Kubernetes — plus network egress from hosts to the Datadog site endpoints. Why required: Hand-installing the agent per host doesn't scale or stay consistent; the installers here are the per-host action the rollout channel invokes. How to verify: A pilot host can run install-datadog-agent.sh / Install-DatadogAgent.ps1 and reach Datadog (agent status = OK); the K8s cluster can pull the Datadog Helm chart. How to implement if missing: Establish the rollout channel and confirm outbound network/proxy access to the Datadog site before onboarding hosts.

## 2.4 Secret store for API/APP keys and integration credentials

Description: A secure store — Key Vault / AWS Secrets Manager / pipeline secrets — holding the Datadog API key, APP key, the Azure integration app-registration secret, and the AWS role details. Never in code, images, or state committed to the repo. Why required: These keys grant broad read (and monitoring write); a committed key leaks the estate's observability and can incur cost/abuse. How to verify: No keys in the repo (secret scanning passes); the installers and Terraform read keys from env/secret references at runtime. How to implement if missing: Put every key in the secret store; wire the installers and CI to read them; enable secret scanning; store Terraform state in a secured backend (not the repo).

## 2.5 Azure integration prerequisites (if monitoring Azure)

Description: An Entra app registration (service principal) with the Monitoring Reader (and Reader) role at the target subscription(s)/management group, and its client secret in the secret store. Why required: The Datadog Azure integration authenticates as this app to pull Azure metrics and inventory. How to verify: The app has Monitoring Reader at scope; OBSDDOG-Validate.ps1 (or the Datadog Azure integration status page) shows the subscription connected. How to implement if missing: Create the app registration, assign Monitoring Reader at scope, generate a client secret (to the secret store), and register it in the datadog_integration_azure resource.

## 2.6 AWS integration prerequisites (if monitoring AWS)

Description: A cross-account IAM role Datadog can assume (Datadog's account as trusted principal with the standard integration policy), in each target AWS account. Why required: The Datadog AWS integration assumes this role to read CloudWatch metrics, tags, and inventory. How to verify: The role exists with the correct trust + policy; the Datadog AWS integration status shows the account connected. How to implement if missing: Create the IAM role/policy per Datadog's AWS integration guidance and reference it in the datadog_integration_aws resource. *Verify the current required policy in Datadog's docs.*

## 2.7 A defined pilot host + cluster and notification targets

Description: A pilot set — at least one Linux VM, one Windows VM (if applicable), and one Kubernetes cluster/namespace — plus the concrete notification handles (Slack/Teams channel, PagerDuty service, email) for the pilot monitors. Why required: Agents, integrations, monitor thresholds, and routing are validated on the pilot before estate-wide rollout. How to verify: The pilot hosts/cluster exist and are reachable; the Slack/PagerDuty integration is connected in Datadog and a test notification succeeds. How to implement if missing: Nominate the pilot scope and connect the notification integrations in Datadog. *Thresholds, SLO targets, and on-call routing are the service owner's decisions; the guide wires them up.*

## 2.8 Terraform + shell/PowerShell tooling on the operator workstation

Description: Terraform CLI, Git, a bash shell (for the Linux installer / plan runs), and PowerShell (for the Windows installer and the validate/report helpers). Why required: The stack deploys from Terraform; the helpers and installers are bash/PowerShell. How to verify: terraform version, git --version, bash --version, and pwsh --version all work. How to implement if missing: Install Terraform, Git, and PowerShell; ensure a bash environment is available for the Linux installer.

__________________________________________________

## Checklist

Category global requirements confirmed (global-requirements-observability.md)

Datadog org on the correct site; API + APP keys issued to automation — *verify site*

DataDog/datadog Terraform provider pinned — *verify current version*

Agent rollout channel ready (config-mgmt/IaC for VMs, Helm/DaemonSet for K8s) + network egress

Secret store holds API/APP keys + integration creds; no keys in code; state secured

Azure integration: app registration + Monitoring Reader (if monitoring Azure)

AWS integration: cross-account IAM role (if monitoring AWS)

Pilot host + cluster nominated; Slack/Teams/PagerDuty notification targets connected

Terraform + Git + bash + PowerShell installed

# Global Requirements — Observability (category-level)

These requirements apply to every solution in the Observability category (Azure Monitor / Log Analytics, Datadog, and related telemetry/monitoring platforms). Published once at the category level so listings stay small. Confirm before deploying any observability solution. Each entry: Description / Why / Verify / Implement-if-missing.

Observability collects telemetry across the estate — collect what you will act on, control ingestion cost deliberately, and roll agents/diagnostics out in a ring before fleet-wide. This is ops/platform monitoring, distinct from security SIEM (see the Sentinel category).

## G1. Target cloud/estate with sufficient rights

Description: The Azure subscription(s), AWS account(s), and/or hosts to be monitored, with rights to configure diagnostics and deploy agents. Why: Monitoring configuration (diagnostic settings, agents, integrations) needs contributor-level access at the target scope. Verify: az account show (Azure) / access to the target hosts succeeds with the needed role. Implement: Obtain Contributor (or scoped monitoring) rights at the target scope.

## G2. A telemetry destination (workspace / monitoring account)

Description: A Log Analytics workspace (Azure Monitor) or a Datadog organization/account. Why: Telemetry needs a governed destination with retention and access control. Verify: The workspace/Datadog org exists and is access-controlled. Implement: Provision the workspace / Datadog account before wiring sources to it.

## G3. Agent / collection rollout channel

Description: A way to deploy agents and collection config at scale — Azure Policy + Azure Monitor Agent / Data Collection Rules, or a config-management/IaC channel for the Datadog agent. Why: Manual per-host agent installs don't scale and drift. Verify: The rollout channel (Policy/DCR, Intune/CM, Ansible, Terraform) is available. Implement: Establish the at-scale rollout mechanism before onboarding hosts.

## G4. IaC tooling and source control

Description: Terraform / Bicep, the relevant CLI (Az / Datadog), and Git. Why: The observability stack is delivered as versioned code so it is repeatable and reviewable. Verify: terraform version / az version and git --version return supported builds. *Verify current provider versions.* Implement: Install and pin the toolchain; store config in Git.

## G5. Secrets management

Description: A secure store for API/app keys (Datadog API+APP keys, service principals) — Key Vault / pipeline secrets, never in code. Why: Monitoring keys grant broad read (and some write); committed keys leak. Verify: No keys in the repo; the pipeline reads them from a secret store. Implement: Move keys to Key Vault / secret store; enable secret scanning.

## G6. Ingestion cost plan

Description: An understanding of expected data volume and a cost/retention plan (table tiers, sampling, filters). Why: Observability platforms bill on ingestion/retention; uncontrolled collection is expensive. Verify: A volume estimate and retention decision exist. *Verify current pricing/tier availability.* Implement: Define what to collect vs drop, retention, and (Azure) table tiers before broad rollout.

## G7. Alerting and notification targets

Description: Notification channels (email, Teams/Slack, PagerDuty) and an on-call/routing model. Why: Alerts are only useful if they reach the right responder with context. Verify: Action groups / Datadog notification integrations and routing are defined. Implement: Configure notification channels and routing before enabling alert rules.

## G8. A pilot scope

Description: A defined pilot set of resources/hosts to onboard first. Why: Diagnostics/agents and alert thresholds are validated on a pilot before fleet-wide rollout. Verify: A pilot resource group / host set exists. Implement: Define the pilot scope before scaling collection and alerting. *Alert thresholds and SLOs are the service owner's decision; this guide provides the technical wiring.*

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# 3. Implementation Guide — Datadog Deployment for Hybrid & Cloud Estates

Follow these steps in order. Work in your Git repo (Terraform + agent config), a terminal (agent installers + terraform plan/apply), the Datadog console (verification + connecting notification integrations), and your cloud portals (integration prerequisites). Names in code are the exact objects to create — keep them consistent so the Terraform, monitors, dashboards, and SLOs all refer to the same objects. Provider/agent versions and any Datadog SKU/pricing points are flagged "verify."

Object naming convention: <Purpose>-<Scope>-<Stage>. The objects you build:

| Object | Name |
| --- | --- |
| Estate-overview dashboard | OBSDDOG-Dashboard-EstateOverview |
| SLO (API availability) | OBSDDOG-SLO-APIAvailability |
| Monitor — host unreachable | OBSDDOG-Monitor-HostUnreachable-Pilot |
| Monitor — CPU high | OBSDDOG-Monitor-CPUHigh-Pilot |
| Monitor — K8s pod crashloop | OBSDDOG-Monitor-K8sPodCrashloop-Pilot |
| Log pipeline | OBSDDOG-Pipeline-AppLogs |
| Azure integration | datadog_integration_azure (per subscription) |
| AWS integration | datadog_integration_aws (per account) |
| Base agent tags | env:<env>, service:<svc>, team:<team> |

Model: Assess → Configure → Pilot on one host + one cluster first → Validate → Expand (estate-wide in waves). Every change is a reviewed terraform plan before apply. API/APP keys come from the secret store — never in code or state committed to the repo. Rollback guidance is at the end.

## Step 1 — Assess: inventory the estate and confirm access

Inventory hosts, clusters, and cloud accounts to be monitored; identify the pilot (one Linux VM,

one Windows VM if applicable, one Kubernetes cluster/namespace).

Confirm the Datadog org + site and that the API key and APP key are in the **secret

store** (§2.1, §2.4). Confirm the Azure app registration / AWS role prerequisites (§2.5–2.6) exist if    monitoring those clouds.

Confirm outbound network egress from pilot hosts to the Datadog site endpoints.

## Step 2 — Configure: pin the provider and set backend + variables (no keys in code)

In your repo, add the provided main.tf (Datadog provider + integrations, dashboard, monitors,

SLO, log pipeline). Pin the DataDog/datadog provider version and run terraform init; commit    .terraform.lock.hcl. *Verify the current supported provider version.*

Configure the Datadog provider to read DD_API_KEY, DD_APP_KEY, and the site from

environment variables / secret store — do not put keys in .tf. Store Terraform state in    a secured backend (not the repo).

Set your inputs (env/service/team tags, pilot host filter, notification handles, thresholds, SLO

target) in variables.tf / terraform.tfvars.

## Step 3 — Pilot: install the agent on the pilot hosts

Linux: on the pilot Linux VM, run install-datadog-agent.sh — it reads the **API key from

the secret store (env var / vault call), sets the site and base tags (`env`, `service`,    `team`), optionally enables logs and APM**, installs the agent, and starts it.

DD_API_KEY="$(read-from-secret-store)" DD_SITE="datadoghq.com" \
     ./install-datadog-agent.sh --env pilot --service demo --team platform --logs --apm

Windows: on the pilot Windows VM, run Install-DatadogAgent.ps1 with the same inputs (API

key from the secret store, site, tags).

Kubernetes: install the Datadog Helm chart (or apply the DaemonSet) on the pilot cluster with

the API key from a Kubernetes secret (never a literal) and the same base tags.

Confirm the agent reports: in Datadog → Infrastructure → Host Map / Containers, the pilot

host(s) and cluster appear with recent data; datadog-agent status on a host shows OK.

## Step 4 — Pilot: wire the cloud integrations

Azure: in main.tf, configure datadog_integration_azure with the app-registration

client_id/tenant and the secret from the secret store; terraform plan → review → apply.

AWS: configure datadog_integration_aws with the cross-account IAM role; plan → apply.

Kubernetes: confirm the cluster agent integration is reporting (it comes with the Helm install).

Confirm in Datadog: the Azure/AWS integration status pages show the subscription/account

connected and metrics arriving.

## Step 5 — Pilot: apply dashboard, SLO, monitors, and log pipeline (plan first)

Run terraform plan -out tfplan and read the what-if: it should create

OBSDDOG-Dashboard-EstateOverview, OBSDDOG-SLO-APIAvailability, the three pilot monitors    (OBSDDOG-Monitor-HostUnreachable-Pilot, -CPUHigh-Pilot, -K8sPodCrashloop-Pilot), and    OBSDDOG-Pipeline-AppLogs — and nothing unexpected.

terraform apply tfplan.

Confirm the monitors are scoped to the pilot (via the env:pilot / host tag filter) and their

notification handles (@slack-… / @pagerduty-…) are set — send a monitor test notification.

Confirm the log pipeline parses pilot logs and routes them to the intended index.

## Step 6 — Validate the pilot (the gates)

Run OBSDDOG-Validate.ps1 and OBSDDOG-Report.ps1 and confirm the four gates in §5 pass: agents report, integrations connected, a monitor fires and routes, and the dashboard/SLO render. Pass = all gates green → proceed to Expand. Fail = fix before scaling (see §6).

## Step 7 — Expand: roll out across the estate in waves

Agents: drive the installers through the rollout channel (config-mgmt/IaC for VMs,

Helm/DaemonSet for the remaining clusters) in waves — a host group / environment at a time —    keeping the API key sourced from the secret store.

Monitors + SLOs: widen monitor scopes from env:pilot to broader tag scopes (or clone per

critical service), tuning thresholds as real data arrives; add SLOs for the services that need    them. Every change is a reviewed plan → apply.

Integrations: add the remaining Azure subscriptions / AWS accounts / clusters to the integration

resources.

Re-run OBSDDOG-Report.ps1 after each wave to capture host/monitor/SLO coverage and watch

ingestion against the cost plan.

Rollback / safety (any step): Terraform is your rollback for Datadog resources — revert the commit and apply the previous known-good state (a bad monitor/dashboard is one revert away). To stop paging without deleting, mute or set a monitor to no-data/downtime, or narrow its scope. To remove the agent from a host, run the installer's uninstall path (or the OS package removal). To disconnect a cloud, remove the integration resource and revoke the app-registration/role. Roll out in waves under change control — never install estate-wide in one shot (cost + notification-storm risk). Never hard-code a key to "make it work" — fix the secret-store reference instead.

__________________________________________________

### Order of operations

Assess (inventory + keys in secret store) → pin provider + secure backend/vars (no keys in code) → pilot: install agent (Linux/Windows/K8s) → wire Azure/AWS/K8s integrations → plan/apply dashboard + SLO + pilot monitors + log pipeline → validate the 4 gates → expand agents + monitors + integrations estate-wide in waves

# 5. Testing & Validation — Datadog Deployment for Hybrid & Cloud Estates

Validate against the pilot (one host + one cluster + the connected clouds) first. Each test has a pass/fail signal. Do not expand agents or widen monitors estate-wide until all four gates pass. Reference scripts are named in each row. Everything is plan-first; no keys in code.

## Test matrix

| # | Gate | What you do | Pass signal | Fail signal |
| --- | --- | --- | --- | --- |
| 1 | G1 Agent reports | datadog-agent status on the pilot host; check Infrastructure → Host Map | Pilot Linux/Windows host + cluster show recent metrics; status = OK | Host absent / agent error / no data |
| 2 | G1 Tags applied | Inspect a pilot host's tags in Datadog | env, service, team tags present as set by the installer | Missing/incorrect tags (dashboards/monitors won't scope) |
| 3 | G2 Azure integration | OBSDDOG-Validate.ps1; Datadog Azure integration status | Subscription connected; Azure metrics arriving | Not connected / app-registration/role error |
| 4 | G2 AWS integration | Datadog AWS integration status | Account connected; CloudWatch metrics arriving | Role assume fails / not connected |
| 5 | G2 No keys in code | Secret scan the repo; inspect main.tf/installers | Keys read from env/secret store only; scan clean | An API/APP key or secret found in code/state |
| 6 | G3 Monitor fires | Trigger a pilot condition (stop a host / spike CPU) | OBSDDOG-Monitor-*-Pilot fires; state changes to Alert | Monitor never triggers |
| 7 | G3 Notification routes | Confirm the fired monitor's notification | Arrives in the mapped Slack/Teams/PagerDuty handle | No notification / wrong channel |
| 8 | G3 Log pipeline | Send a pilot app log | OBSDDOG-Pipeline-AppLogs parses it; it lands in the intended index with tags | Unparsed / wrong index |
| 9 | G4 Dashboard + SLO | Open OBSDDOG-Dashboard-EstateOverview and OBSDDOG-SLO-APIAvailability | Dashboard renders with pilot data; SLO shows a status/error budget | Blank / query errors / SLO not tracking |

## Automated checks

OBSDDOG-Validate.ps1 — confirms Terraform provider auth works (API+APP keys present via env, not

in code), the expected Datadog resources exist (dashboard, SLO, the three pilot monitors, log   pipeline), the Azure/AWS integrations report connected, and no keys are present in the repo/state.   Read-only.

OBSDDOG-Report.ps1 — inventory/coverage report via the Datadog API: hosts reporting (by

env/service tag), monitors and their states, SLO status/error budget, and an ingestion snapshot to   watch against the cost plan. Read-only.

`install-datadog-agent.sh` / `Install-DatadogAgent.ps1` — the agent installers themselves; their

status output is the Gate-1 evidence per host.

main.tf — terraform plan is the primary what-if gate for every Datadog-resource change.

## Evidence to capture

datadog-agent status (Linux + Windows) and a Host Map screenshot showing the pilot reporting.

Datadog Azure and AWS integration status pages showing *connected*.

A secret-scan report showing the repo/state is key-free.

A fired-monitor screenshot and the received Slack/Teams/PagerDuty notification.

OBSDDOG-Report.ps1 output (hosts, monitors, SLO) — the coverage baseline before Expand.

## Exit criteria (before Expand / estate-wide rollout)

G1 — pilot agents report with correct env/service/team tags

G2 — Azure + AWS + K8s integrations connected; secret scan clean (no keys in code/state)

G3 — a monitor fires and routes to the correct notification handle; log pipeline parses to index

G4 — estate-overview dashboard renders and the SLO tracks an error budget

OBSDDOG-Validate.ps1 and OBSDDOG-Report.ps1 run clean; ingestion within the cost plan

# 6. Troubleshooting — Datadog Deployment for Hybrid & Cloud Estates

Symptom → root cause → fix for the failures you are most likely to hit. Re-run OBSDDOG-Validate.ps1 and OBSDDOG-Report.ps1 after each fix to confirm. Work on the pilot first. Never resolve an issue by hard-coding a key — fix the secret-store reference instead.

## Agent installs but the host doesn't appear in Datadog

Symptom: install-datadog-agent.sh / Install-DatadogAgent.ps1 completes, but the host isn't on

the Host Map.

Cause: Wrong/empty API key, wrong site (agent talking to the wrong region), or blocked

outbound network to the Datadog endpoints.

Fix: Run datadog-agent status — it shows the API-key and endpoint status. Confirm the key was

read from the secret store and the DD_SITE matches your org's site. Verify egress/proxy to   the Datadog site endpoints (datadog-agent status reports connectivity). *Verify current endpoints for   your site in Datadog's docs.*

## Agent reports but has no/incorrect tags

Symptom: Host is present but dashboards/monitors scoped by env:pilot don't see it.

Cause: The installer's env/service/team tags weren't passed, or datadog.yaml/host tags

differ from what the monitors filter on.

Fix: Re-run the installer with the correct --env/--service/--team (or fix tags: in

datadog.yaml) and restart the agent; confirm the tags on the host in Datadog match the monitor   filters exactly.

## Terraform provider auth fails

Symptom: terraform plan errors with 403/authentication or "API key invalid."

Cause: Missing/invalid DD_API_KEY or DD_APP_KEY env vars, wrong site, or the APP

key belongs to a different org/user.

Fix: Export both keys from the secret store into the environment (not into .tf), set the

provider `api_url`/site correctly, and confirm the APP key is valid for the target org. Never   commit keys to fix this.

## Azure integration not connecting

Symptom: The Datadog Azure integration status shows the subscription not connected / no metrics.

Cause: The app registration lacks Monitoring Reader at scope, the client secret is

wrong/expired, or the wrong tenant/subscription ID.

Fix: Confirm the app registration has Monitoring Reader (and Reader) at the target scope,

regenerate the client secret into the secret store, and re-apply the datadog_integration_azure   resource with the correct tenant/subscription IDs. *Verify current required roles in Datadog's docs.*

## AWS integration not connecting

Symptom: AWS integration status shows the account not connected.

Cause: The cross-account IAM role trust/policy is wrong, or the external ID / role ARN doesn't

match what the datadog_integration_aws resource declares.

Fix: Verify the IAM role trusts Datadog's account with the correct external ID and carries the

current integration policy; align the role ARN in Terraform and re-apply. *Verify the current policy   in Datadog's docs.*

## A key was found in code or state

Symptom: Secret scan (Gate 5) flags an API/APP key or client secret in main.tf, an installer, or

committed state.

Cause: A key was inlined instead of referenced from the secret store, or state was committed to the

repo.

Fix: Remove the key, rotate it immediately (it is compromised once committed), move it to the

secret store, purge it from Git history, and move Terraform state to a secured backend. Re-run the   secret scan.

## Monitor never fires

Symptom: A pilot condition is clearly true but the monitor stays green.

Cause: The monitor's query/scope doesn't match the pilot tags, the threshold/window is too lax,

or it's evaluating a metric the agent isn't sending.

Fix: Open the monitor, run its query in the metric explorer, and confirm it returns pilot data;

align the scope tags and threshold/window; ensure the underlying metric is being collected   (agent integration enabled).

## Monitor fires but no notification

Symptom: Monitor goes to Alert but no Slack/Teams/PagerDuty message.

Cause: The notification @-handle is wrong/not connected, or the integration (Slack/PagerDuty)

isn't authorized in Datadog.

Fix: Confirm the Slack/Teams/PagerDuty integration is connected in Datadog and the monitor

message uses the correct @handle; send a test notification from the monitor.

## Logs arrive unparsed or in the wrong index

Symptom: Pilot logs show up as raw text or in an unexpected index.

Cause: OBSDDOG-Pipeline-AppLogs parsing rules don't match the log format, or the index

filter/retention routes them elsewhere.

Fix: Adjust the pipeline's parser (grok/JSON) to the actual format, confirm the index filter

and retention, and re-apply. Watch cost — index only what you'll query.

## Ingestion / host count higher than expected (cost)

Symptom: Datadog bill or host count climbs after a wave.

Cause: Agents on decommissioned hosts still counted, all products enabled everywhere, or all logs

indexed.

Fix: Run OBSDDOG-Report.ps1 to list reporting hosts and ingestion; remove agents from dead hosts,

disable unneeded products per host, and tighten log indexing. Roll out further waves more selectively.   *Plan/pricing is a Datadog-side decision — verify in Datadog's docs.*

__________________________________________________

If a failure isn't covered here, capture datadog-agent status, the terraform plan output, the integration status page, and the OBSDDOG-Validate.ps1 / OBSDDOG-Report.ps1 output before changing anything — most issues are a wrong site/key, a mis-scoped tag, or an unconnected integration.

# 7. Best Practices — Datadog Deployment for Hybrid & Cloud Estates

Keep the deployment unified, cheap, and secretless. These habits separate a Datadog estate people trust from a noisy, expensive one nobody tunes.

## Manage everything as code

Monitors, dashboards, SLOs, integrations, and log pipelines belong in Terraform — reviewed as pull

requests, plan before apply, versioned in Git. A dashboard someone hand-edits in the console will   drift and get clobbered on the next apply; if a change is worth keeping, put it in code.

Pin the provider and the agent version and re-verify before a big rollout — both change.

Store Terraform state in a secured backend, never in the repo (it can contain resource metadata).

## Never put keys in code

The API key (agent) and API+APP keys (provider) come from a secret store / env vars at

runtime — never in .tf, images, installer scripts, or committed state. Run secret scanning in CI.

Integration credentials (Azure app-registration secret, AWS role) are referenced, not inlined.

Scope automation keys to least privilege and rotate them; a leaked key exposes the whole estate's

telemetry and can incur cost.

## Tag first — tags are the whole game

Apply consistent `env`, `service`, `team` (and cloud/region) tags at the agent and integration

level. Cross-cloud dashboards, monitors, and SLOs only work if the tags line up.

Decide the tag taxonomy once and enforce it in the installer defaults and Terraform variables.

## Monitors that page, not spam

Tune on the pilot before you widen. Start monitors scoped to env:pilot; only expand thresholds

that proved meaningful. A monitor that fires constantly gets muted — and then the real one is missed.

Route with @-handles, not personal emails — Slack/Teams channel + on-call (PagerDuty), by team.

Use downtimes/mutes for maintenance windows instead of disabling monitors and forgetting them.

Give every monitor a clear name (<Purpose>-<Scope>-<Stage>), a priority, and a runbook link

in the message.

## Control cost deliberately (Datadog-side decisions)

Datadog bills on hosts, ingestion, indexed logs, and per-product — roll out in waves and watch

OBSDDOG-Report.ps1 after each. Don't enable every product on every host reflexively.

Index logs selectively — parse everything, but index (retain/searchable) only what you'll query;

route the rest to cheaper archives. *Retention/index and plan/SKU choices are Datadog-side decisions —   verify current pricing in Datadog's docs.*

Watch for agent sprawl — decommissioned hosts still counted; keep the inventory clean.

## Roll out safely

Pilot-first, waves, plan-first. Never install the agent estate-wide or apply monitors globally in

one shot — that risks a notification storm and a cost spike.

Keep an uninstall / mute path ready (the installers support removal; monitors support downtime) so

a bad wave is quickly reversible.

## Where to go next (adjacent catalog areas)

Azure Monitor & Log Analytics (this Observability category) — if part of the estate is

Azure-only, the first-party option is lighter and cheaper for that slice; Datadog gives the unified   multicloud pane.

Application Performance Monitoring — extend the APM foundation by instrumenting each service's code

(a per-service development task) to get distributed traces.

DevOps / IaC (Terraform) solutions — fold this Datadog Terraform into your existing IaC pipeline so

observability ships with the workload, plan→approve→apply.

Incident response / on-call process work — connect the tuned monitors and SLOs to a defined on-call

rotation and runbooks so alerts drive action.

# 8. Deliverables Summary — Datadog Deployment for Hybrid & Cloud Estates

## What you receive

A complete, self-guided package to deploy Datadog across a hybrid + multicloud estate as code — the agent on VMs/containers/Kubernetes, the Azure/AWS/Kubernetes integrations, and dashboards, SLOs, monitors, and log pipelines defined in Terraform. Everything is plan-first and pilot-first, and API/APP keys come from a secret store and never appear in code or state.

### Documentation

Executive Summary — the problem (fragmented per-cloud monitoring), the five-part solution, the

outcome, the boundary, and the product/pricing "verify" note (Datadog internals deferred to Datadog docs).

Solution Overview — how the agent, cloud integrations, the Datadog Terraform provider, tags,

monitors, SLOs, and log pipelines fit together; the components built; scope and out-of-scope.

Requirements Guide — the Datadog-specific prerequisites (org + site + API/APP keys, pinned

provider, an agent rollout channel, a secret store, Azure/AWS integration prerequisites, a pilot +   notification targets, and the toolchain), each with Verify / Implement, on top of the category globals.

Implementation Guide — ordered steps: assess → pin provider + secure backend (no keys in code) →

pilot agent install (Linux/Windows/K8s) → wire integrations → plan/apply dashboard + SLO + pilot   monitors + log pipeline → validate → expand in waves, with every object named using the   <Purpose>-<Scope>-<Stage> convention.

Testing & Validation — the four gates (agents report + tagged, integrations connected + no keys in

code, a monitor fires and routes + log pipeline parses, dashboard + SLO render) as a pass/fail matrix.

Troubleshooting — symptom → root-cause → fix for the common failures (agent not reporting,

integration not connecting, provider auth, monitor not firing/routing, log parsing, cost/host sprawl).

Best Practices — everything-as-code, never-keys-in-code, tag-first, monitor tuning, cost control,

and where to go next.

### Deployable artifacts — plan-first / pilot-first, no keys in code

| Artifact | Purpose | Default mode |
| --- | --- | --- |
| main.tf | The core Terraform (Datadog provider): Azure/AWS/K8s integrations, the estate dashboard, the SLO, the three pilot monitors, and the log pipeline — provider pinned & flagged verify; keys read from env/secret store | Declarative (plan before apply) |
| install-datadog-agent.sh | Linux agent installer: reads the API key from the secret store, sets site + env/service/team tags, optional logs/APM; supports uninstall | Idempotent install (key from vault) |
| Install-DatadogAgent.ps1 | Windows agent installer: same inputs and secret-store key sourcing as the Linux installer | Idempotent install (key from vault) |
| OBSDDOG-Validate.ps1 | Confirms provider auth (keys via env, not code), the expected Datadog resources exist, integrations report connected, and no keys are in the repo/state | Read-only |
| OBSDDOG-Report.ps1 | Inventory/coverage report via the Datadog API: hosts by tag, monitors + states, SLO/error budget, ingestion snapshot for the cost plan | Read-only |

The installers and Terraform read the API/APP keys from a secret store at runtime; the PowerShell helpers are read-only; every Datadog-resource change is a reviewed `terraform plan` before `apply` — no credentials or secrets live in the artifacts or state.

## Outcomes

One pane of glass over Azure + AWS + on-prem, correlated by consistent tags.

Observability as versioned code — monitors, dashboards, SLOs, and pipelines reviewed as PRs.

Tuned alerting — thresholds proven on a pilot before they page the estate, routed to on-call.

Secretless — keys in a vault/secret store; the repo and state are safe to share.

A pilot-first, wave-based, reversible rollout (revert + apply, mute/uninstall) with a coverage report.

## Assumptions & boundaries

Datadog console internals, plan/SKU selection, and pricing are deferred to Datadog's docs — the

solution deploys and manages, it does not choose your commercial plan.

Provider/agent versions are pinned and flagged "verify" — confirm current versions first.

Monitor thresholds, SLO targets, on-call routing, and log retention/indexing are the customer's/

service-owner's decisions — the guide wires them up.

Deep per-service APM instrumentation is out of scope (the APM *foundation* is enabled); Azure-only

estates may prefer the first-party Azure Monitor solution in this category.

Delivered as a Complete Solution Package (PDF + Word + scripts) — the full documentation set plus all five deployable artifacts (Terraform, the Linux + Windows agent installers, and the PowerShell helpers) in a single ZIP, yours to keep and reuse on every rollout.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## Install-DatadogAgent.ps1

Purpose: Installs the Datadog Agent on a Windows host as part of an as-code rollout. The API key is read from the ENVIRONMENT (populated from your SECRET STORE) — it is NEVER hard-coded or printed. Sets the Datadog site and base tags (env/service/team), and optionally enables logs/APM. Supports an -Uninstall path for rollback. HOW TO RUN  (key comes from your secret store, not the command line history) $env:DD_API_KEY = (Read-From-Secret-Store)      # e.g. Get-AzKeyVaultSecret ... -AsPlainText powershell -ExecutionPolicy Bypass -File .\Install-DatadogAgent.ps1  -Site datadoghq.com -Env pilot -Service demo -Team platform -EnableLogs -EnableApm Uninstall:  .\Install-DatadogAgent.ps1 -Uninstall EXPECTED RESULTS The agent MSI is installed and the service started; & "$env:ProgramFiles\Datadog\Datadog Agent\bin\agent.exe" status` shows API key OK and the host reports to Datadog with the given tags. NOTES White-label. NO SECRETS IN CODE: DD_API_KEY is taken from the environment/secret store and never printed. Requires an elevated (Administrator) session. Verify the current agent version / MSI URL for Windows in Datadog's docs. .EXAMPLE .\Install-DatadogAgent.ps1 -Env pilot -Service demo -Team platform -EnableLogs > [CmdletBinding()] param( [string]$Site = 'datadoghq.com',        # verify your org's site [string]$Env = 'pilot', [string]$Service = 'demo', [string]$Team = 'platform', [switch]$EnableLogs, [switch]$EnableApm, [switch]$Uninstall )

## OBSDDOG-Report.ps1

Purpose: Produces the coverage/cost evidence for the deployment: hosts reporting (grouped by env/service tag), the monitors and their current states, the SLO status/error budget, and a host-count snapshot to watch against the cost plan. Use it to confirm coverage climbs per rollout wave and to spot agent sprawl (dead hosts still counted). Read-only — queries the Datadog API only. HOW TO RUN $env:DD_API_KEY = (Read-From-Secret-Store); $env:DD_APP_KEY = (Read-From-Secret-Store) powershell -ExecutionPolicy Bypass -File .\OBSDDOG-Report.ps1 -Site api.datadoghq.com -CsvFolder C:\Temp\obsddog EXPECTED RESULTS Console summary + optional CSVs: hosts by tag, monitor states, SLO status, and total host count. Compare across waves; investigate any unexpected host-count growth (cost). NOTES White-label. Read-only. Keys read from the environment/secret store, never printed. Ingestion/host pricing is a Datadog-side decision — verify in Datadog's docs. .EXAMPLE .\OBSDDOG-Report.ps1 -Site api.datadoghq.com > [CmdletBinding()] param( [string]$Site = 'api.datadoghq.com',   # verify your org's site [string]$CsvFolder )

How to run: $env:DD_API_KEY = (Read-From-Secret-Store); $env:DD_APP_KEY = (Read-From-Secret-Store) powershell -ExecutionPolicy Bypass -File .\OBSDDOG-Report.ps1 -Site api.datadoghq.com -CsvFolder C:\Temp\obsddog EXPECTED RESULTS Console summary + optional CSVs: hosts by tag, monitor states, SLO status, and total host count. Compare across waves; investigate any unexpected host-count growth (cost). NOTES White-label. Read-only. Keys read from the environment/secret store, never printed. Ingestion/host pricing is a Datadog-side decision — verify in Datadog's docs. .EXAMPLE .\OBSDDOG-Report.ps1 -Site api.datadoghq.com > [CmdletBinding()] param( [string]$Site = 'api.datadoghq.com',   # verify your org's site [string]$CsvFolder )

## OBSDDOG-Validate.ps1

Purpose: Post-deployment gate check (05-testing). Confirms: the Datadog API/APP keys are present in the ENVIRONMENT (not in code) and authenticate; the expected Datadog resources exist (the estate dashboard, the SLO, the three pilot monitors, the log pipeline); the Azure/AWS integrations report connected; and — the security gate — that NO API/APP keys or secrets are committed in the repo. Read-only — queries the Datadog API and scans local files; makes no changes. HOW TO RUN $env:DD_API_KEY = (Read-From-Secret-Store); $env:DD_APP_KEY = (Read-From-Secret-Store) powershell -ExecutionPolicy Bypass -File .\OBSDDOG-Validate.ps1 ` -Site api.datadoghq.com -RepoPath . EXPECTED RESULTS PASS/FAIL per gate. All PASS => deployment healthy and secret-clean; proceed to Expand. Any FAIL => see 06-troubleshooting. A key found in the repo is a CRITICAL fail — rotate it immediately. NOTES White-label. Read-only. Keys are read from the environment/secret store and never printed. .EXAMPLE .\OBSDDOG-Validate.ps1 -Site api.datadoghq.com -RepoPath . > [CmdletBinding()] param( [string]$Site = 'api.datadoghq.com',   # verify your org's site (api.datadoghq.eu, etc.) [string]$RepoPath = '.' )

How to run: $env:DD_API_KEY = (Read-From-Secret-Store); $env:DD_APP_KEY = (Read-From-Secret-Store) powershell -ExecutionPolicy Bypass -File .\OBSDDOG-Validate.ps1 ` -Site api.datadoghq.com -RepoPath . EXPECTED RESULTS PASS/FAIL per gate. All PASS => deployment healthy and secret-clean; proceed to Expand. Any FAIL => see 06-troubleshooting. A key found in the repo is a CRITICAL fail — rotate it immediately. NOTES White-label. Read-only. Keys are read from the environment/secret store and never printed. .EXAMPLE .\OBSDDOG-Validate.ps1 -Site api.datadoghq.com -RepoPath . > [CmdletBinding()] param( [string]$Site = 'api.datadoghq.com',   # verify your org's site (api.datadoghq.eu, etc.) [string]$RepoPath = '.' )

## install-datadog-agent.sh

Purpose: Installs the Datadog Agent on a Linux host as part of an as-code rollout. The API key is read from the ENVIRONMENT (populated from your SECRET STORE) — it is NEVER hard-coded or echoed. Sets the Datadog site and the base tags (env/service/team), and optionally enables logs and APM. Supports an --uninstall path for rollback. HOW TO RUN  (key comes from your secret store, not the command line history) export DD_API_KEY="$(read-from-secret-store)"        # e.g. az keyvault secret show ... / vault read DD_SITE=datadoghq.com \ ./install-datadog-agent.sh --env pilot --service demo --team platform --logs --apm Uninstall:  ./install-datadog-agent.sh --uninstall EXPECTED RESULTS The agent is installed and started; sudo datadog-agent status shows API key OK and the host reports to Datadog with the given tags. Re-runnable (idempotent-ish): re-running updates tags/config. NOTES White-label. NO SECRETS IN CODE: DD_API_KEY is taken from the environment/secret store and never printed. Uses the official Datadog install script over HTTPS. Requires root/sudo. Verify the current agent major version / install method for your distro in Datadog's docs. set -euo pipefail

## main.tf

Purpose: Manages the Datadog observability stack AS CODE via the Datadog provider: - Cloud integrations:  Azure (datadog_integration_azure), AWS (datadog_integration_aws) - Estate dashboard:    OBSDDOG-Dashboard-EstateOverview - SLO:                 OBSDDOG-SLO-APIAvailability - Monitors (PILOT):    OBSDDOG-Monitor-HostUnreachable-Pilot / -CPUHigh-Pilot / -K8sPodCrashloop-Pilot - Log pipeline:        OBSDDOG-Pipeline-AppLogs Agent rollout is handled by the installer scripts (install-datadog-agent.sh / Install-DatadogAgent.ps1) and, on Kubernetes, the official Helm chart — NOT baked in here. HOW TO RUN  (plan/what-if FIRST — never apply blind) export DD_API_KEY="$(read-from-secret-store)"        # NEVER hard-code — from a secret store export DD_APP_KEY="$(read-from-secret-store)" terraform init terraform plan  -out tfplan          # review the what-if in a pull request terraform apply tfplan               # pilot scope first (env:pilot), then expand in waves EXPECTED RESULTS plan creates the integrations, dashboard, SLO, the three PILOT monitors, and the log pipeline — and NOTHING unexpected. Thresholds/targets/handles are variables — set them to YOUR SLOs. NOTES White-label. * NO SECRETS IN CODE *: DD_API_KEY / DD_APP_KEY come from the environment / secret store; the Azure client secret and AWS role are passed via variables sourced from the secret store — never inline, never committed. Store Terraform STATE in a secured backend, not the repo. Provider version is PINNED and FLAGGED "verify" — confirm the current supported DataDog/datadog provider version against the registry/Datadog docs before you apply.