Defender for Office 365 (Plan 2) — Threat Explorer, Attack Simulation & Automated Investigation

Implementation Solution Guide

Version 1.0.0    ·    2026-07-10

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & Automated Investigation

## The problem

Blocking spam and known malware at the gateway is table stakes — and it is only half of email security. The threats that matter most are the ones that land in a mailbox anyway: a convincing credential-harvesting page a user clicks an hour after delivery, a payload that is weaponized after it arrived clean, a targeted phish that slips past the filter. Organizations that own Defender for Office 365 Plan 2 usually run only its *prevention* half and leave its detection-and-response half switched off. The result is a predictable set of gaps:

No post-delivery visibility. Once mail is delivered, no one can quickly answer "who else got

this?", "who clicked?", or "is it still in inboxes?" — so cleanup is manual, slow, and incomplete.

Untrained users. The single most-exploited control — the human — is never safely tested, so

there is no measured picture of who is susceptible and no targeted training to fix it.

Manual, inconsistent response. Removing a malicious message from dozens of mailboxes is done

by hand, one investigation at a time, with no repeatable playbook and no approval trail.

## The solution

This solution turns on and operationalizes the detect / hunt / simulate / auto-respond half of Defender for Office 365 Plan 2 — the value that lives *after* delivery. It:

Stands up Threat Explorer / Real-time detections so you can hunt post-delivery email threats —

pivot on sender, URL, file, or click, and see exactly who received and who interacted.

Runs Attack Simulation Training — safe, benign phishing campaigns that measure who is

susceptible and auto-assign targeted training, with user-risk reporting to track improvement.

Enables Automated Investigation & Response (AIR) — alert-triggered investigations that gather

evidence and *recommend* remediation, held behind explicit approval until you trust them.

Provides an email Advanced Hunting query library and custom detections — reusable KQL over the

email tables to find threats the built-in alerts miss.

Makes remediation deliberate — soft-delete, hard-delete, and ZAP-style purge actions run

through the Action center with approval gates, never silently.

## How it works

We follow the same repeatable model every solution in this program uses — Assess → Configure → Pilot → Validate → Expand. We first inventory what Plan 2 features are licensed and available, then configure Explorer, a first Attack Simulation campaign, and AIR in an approval-required posture, run everything against a small pilot group first, validate that hunting works and remediation is gated, and only then expand across the organization. Nothing disruptive — no simulation to all staff, no automated deletion — happens before it is trusted.

The solution ships as self-guided, click-by-click documentation plus five PowerShell tools (Microsoft.Graph security + Exchange Online / Security & Compliance) and a KQL hunting library that inventory Plan 2 readiness, run email Advanced Hunting, report post-delivery threats and attack-simulation user risk, validate the configuration against pass/fail gates, and preview remediation actions — all read-only or preview-first, with no credentials in code.

## Why it matters

You see what happens after delivery — who received it, who clicked, whether it is still in

inboxes — in minutes instead of a manual mailbox-by-mailbox hunt.

Your users get measurably safer — real susceptibility data and targeted training instead of a

once-a-year slideshow.

Response is fast but controlled — repeatable, approval-gated remediation with an audit trail,

not ad-hoc deletions.

A fraction of consulting cost — the same disciplined method a Defender specialist would use,

delivered as a repeatable, tested runbook.

## Important boundaries

This is the post-delivery detect / hunt / simulate / respond layer of Defender for Office 365. It deliberately does not cover anti-spam, anti-malware, anti-phishing policy, Safe Links / Safe Attachments, connection filtering, or mail-flow hygiene — that prevention layer is the companion *Microsoft 365 Mail Hygiene: Anti-Spam, EOP & Defender for Office 365* solution, which this one assumes is already in place and cross-references rather than repeats. It requires Defender for Office 365 Plan 2 (Threat Explorer, Attack Simulation Training, AIR, and the email Advanced Hunting tables are Plan 2 features) — *verify current availability and licensing in your tenant*. It provides the technical controls, not the decisions: which users to simulate, what counts as acceptable click-rate, and every production remediation approval are the customer's security-operations calls. Feature names, automation behavior, and table schemas evolve and can differ by cloud (Commercial vs GCC / GCC High) — *verify current availability in your tenant*.

# Solution Overview — Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & Automated Investigation

## What this is

A complete, self-guided method for turning on and operationalizing the post-delivery detection and response half of Defender for Office 365 Plan 2 — Threat Explorer / Real-time detections, Attack Simulation Training, Automated Investigation & Response (AIR), email Advanced Hunting, and approval-gated remediation.

It is the detect / hunt / simulate / respond layer of email security. It assumes the prevention layer already exists — anti-spam, anti-malware, anti-phishing, Safe Links, Safe Attachments and mail-flow hygiene are the companion *Microsoft 365 Mail Hygiene: Anti-Spam, EOP & Defender for Office 365* solution — and builds the hunting, training, and response capability on top of it. This solution never re-configures the prevention policies; it references them.

## How the technology works (the mental model)

Threat Explorer / Real-time detections. The interactive hunting surface for email. **Real-time

detections (available with Plan 1) shows near-live detections; Threat Explorer (Plan 2) adds   a richer, longer-retention view and lets you pivot on sender, recipient, subject, URL, file   hash, delivery location, and click verdict, and take action** on the results (submit, move,   delete). It answers "who else got this, who clicked, is it still in inboxes?" — *verify current   Explorer vs Real-time detections capabilities for your plan and cloud.*

Attack Simulation Training. A Plan 2 feature that sends benign, controlled simulated

phishing (credential harvest, malware attachment, link-in-attachment, drive-by, OAuth consent) to   chosen users, measures who is compromised (clicked / entered credentials / granted consent),   and auto-assigns targeted training. It produces a user-risk / repeat-offender picture over   time. Simulations are safe by design and do not deliver real payloads.

Automated Investigation & Response (AIR). When certain email alerts fire (e.g. a user reported

a phish, or a URL was found malicious after delivery), AIR automatically opens an investigation,   correlates the evidence (all copies of the message, who clicked, related entities), and produces   recommended remediation actions. In an approval-required posture those actions wait in the   Action center for a human to approve — nothing is deleted automatically until you decide to   trust it. *Automation levels and defaults evolve — verify current behavior in your tenant.*

Email Advanced Hunting. A Defender XDR query surface (KQL) over email tables — EmailEvents,

EmailAttachmentInfo, EmailUrlInfo, EmailPostDeliveryEvents, UrlClickEvents — for proactive   hunting beyond the built-in alerts, and for building custom detection rules. Email tables   require Defender for Office 365 Plan 2 — *verify table availability in your tenant*.

Remediation actions (soft/hard delete, ZAP). The response verbs applied to malicious mail:

soft delete (to Deleted Items, recoverable), hard delete (purged), move to junk, and   Zero-hour Auto Purge (ZAP)-style retroactive removal of already-delivered mail. Here these run   as manual or AIR-recommended actions routed through the Action center with approvals — the ZAP   *policy toggle* itself lives in the prevention solution; this solution governs using ZAP-style   purge as a deliberate response action.

Action center. The single approval queue for AIR-recommended and manually-submitted actions —

the control point where a human approves, rejects, or reviews every remediation, with an audit   trail.

## The standard deployment model

Every solution in this program follows the same five stages:

Assess. Confirm Plan 2 is licensed and the features are available; inventory current AIR

posture, Explorer access, Attack Sim readiness, and email-table freshness (run    DEFMDOP2-Discovery.ps1). Confirm the prevention layer is already in place.

Configure. Create the pilot group Grp-MDO-Pilot-Users; set AIR to an approval-required

posture; save the hunting view Explorer-PostDelivery-Pilot; import the KQL hunting library;    stage the first simulation Sim-CredHarvest-Pilot and training Training-PhishAware-Pilot — but    do not launch org-wide.

Pilot. Run the simulation and hunting against `Grp-MDO-Pilot-Users` only; let AIR open

investigations and hold their actions in the Action center for approval; practice a gated    remediation with Remediation-PhishBatch-Pilot in preview (DEFMDOP2-Remediate.ps1 -WhatIf).

Validate. Confirm hunting returns results, simulation reporting works, AIR actions are

pending approval (not auto-applied), and remediation preview is accurate (run    DEFMDOP2-Validate.ps1, DEFMDOP2-Report.ps1).

Expand. Widen the simulation to the organization (Sim-CredHarvest-Org), promote the tuned

custom detection Detect-PostDeliveryPhish-Pilot, and decide — as a documented operations    decision — whether to raise AIR automation from approval-required to a higher level.

## Scope — what this solution covers

Threat Explorer / Real-time detections — post-delivery email threat hunting and take-action.

Attack Simulation Training — campaigns, susceptibility measurement, auto-assigned training,

and user-risk reporting.

Automated Investigation & Response (AIR) — alert-triggered investigations in an

approval-required posture, with Action center approvals.

Email Advanced Hunting — a reusable KQL query library and custom detections over the email

tables.

Remediation actions — soft-delete / hard-delete / ZAP-style purge run through approvals,

previewed before execution.

## Out of scope (handled elsewhere)

**Anti-spam, anti-malware, anti-phishing policy, Safe Links, Safe Attachments, connection

filtering, and mail-flow hygiene — the prevention** layer, delivered by the companion   *Microsoft 365 Mail Hygiene: Anti-Spam, EOP & Defender for Office 365* solution. This solution   assumes it is in place and does not re-configure it.

Endpoint, identity, and cloud-app detection/response — Defender for Endpoint, Defender for

Identity, and Defender for Cloud Apps are separate catalog solutions; this is email-focused.

SIEM correlation and SOAR — exporting these detections to Microsoft Sentinel and building

playbooks is the Sentinel catalog area.

The security-operations decisions — which users to simulate, acceptable click-rate targets,

the AIR automation level, and every production remediation approval are the customer's SOC /   security-leadership determinations; this solution provides the technical controls and the data.

## Authentication and connections used

Microsoft Defender portal (security.microsoft.com) for Explorer, Attack Simulation Training,

Action center, Advanced Hunting, and AIR settings.

PowerShell with Microsoft.Graph (security endpoints — advanced hunting via

Security.runHuntingQuery, and attack-simulation reporting where available — *some endpoints are   beta; verify*) and Exchange Online Management / Security & Compliance PowerShell   (Connect-ExchangeOnline / Connect-IPPSSession) for MDO reporting cmdlets.

KQL run against the email Advanced Hunting tables for hunting, reporting, and custom detection.

All tools authenticate interactively with an MFA-capable admin; **no credentials are stored in

code**. Government-cloud tenants pass the matching endpoints — *verify endpoints for your cloud*.

# Requirements — Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & Automated Investigation

These are the solution-specific prerequisites for standing up the post-delivery detect / hunt / simulate / respond capability. The category baseline — an active Microsoft 365 / Entra tenant, Defender licensing in general, least-privilege admin roles, onboarding reach, network access to Defender endpoints, a pilot ring, a workspace where required, and response governance — is covered once in global-requirements-defender.md (G1–G8). Read that first; the items below layer on top of it and are not repeated here.

Each requirement is stated as Description / Why required / How to verify / How to implement if missing.

__________________________________________________

## R1. Defender for Office 365 **Plan 2** licensing

Description: Defender for Office 365 Plan 2 assigned to the users in scope (bundled in

Microsoft 365 E5 / Office 365 E5, E5 Security, or as an add-on). Plan 2 is what gates Threat   Explorer, Attack Simulation Training, AIR, and the email Advanced Hunting tables.

Why required: Plan 1 provides Real-time detections and the prevention features, but the

hunting depth, simulation, automated investigation, and email hunting tables in this solution are   Plan 2 capabilities. Without Plan 2 the features are absent or limited.

How to verify: Microsoft 365 admin center → Billing → Licenses shows a plan that includes

MDO Plan 2; in security.microsoft.com the Attack simulation training and Explorer blades   are present. Or run DEFMDOP2-Discovery.ps1, which reports Plan 2 service-plan presence and   feature availability. *Verify current availability and exact plan mapping in your tenant.*

How to implement if missing: Assign MDO Plan 2 (or an E5 bundle that includes it) to the users

in scope, then allow time for the features to surface. Do not proceed against Plan 1 only.

## R2. The prevention layer is already in place (the companion solution)

Description: Anti-spam, anti-malware, anti-phishing, Safe Links, Safe Attachments,

connection filtering, and ZAP policy settings are configured — the *Microsoft 365 Mail   Hygiene: Anti-Spam, EOP & Defender for Office 365* companion solution.

Why required: This solution is the post-delivery half. Hunting, simulation, and AIR assume

the preset/custom protection policies exist and are generating the signal (Safe Links click data,   ZAP verdicts, detonation results) that Explorer and Advanced Hunting surface.

How to verify: In security.microsoft.com → **Email & collaboration → Policies & rules →

Threat policies**, confirm anti-phishing, anti-malware, anti-spam, Safe Links and Safe Attachments   policies exist (or a Preset security policy is enabled).

How to implement if missing: Deploy the prevention layer first (the companion solution). This

solution does not configure those policies and depends on them being present.

## R3. Roles to hunt, simulate, investigate, and remediate

Description: Security Administrator (or the granular Defender RBAC equivalents) for

configuration; Security Operator / Security Reader for analysts who hunt and triage; and the   rights to approve actions in the Action center. Attack Simulation Training and remediation   approvals are privileged actions.

Why required: Explorer take-action, launching simulations, changing AIR posture, and approving

remediation are all elevated operations; least-privilege keeps who-can-delete-mail small.

How to verify: Entra → Roles and administrators, or the Defender portal **Permissions &

roles**, show the operating accounts hold the required roles.

How to implement if missing: Assign the roles at the appropriate scope (prefer PIM-eligible

for the administrator role where Entra ID P2 is available — *verify licensing*). Reserve broad   roles for named operators only.

## R4. A defined pilot group

Description: A named group of pilot users — Grp-MDO-Pilot-Users — to receive the first

simulation, be the initial hunting/remediation scope, and validate AIR behavior before org-wide   rollout. Ideally a mix of roles, but not high-risk executives for the very first simulation   unless leadership approves.

Why required: Simulations, AIR, and remediation are validated on a ring first (category G6).

A first simulation aimed at everyone, or a remediation practiced on production mail, is avoidable   risk.

How to verify: The group exists in Entra with the intended members; it is selectable as a

simulation target and hunting filter.

How to implement if missing: Create Grp-MDO-Pilot-Users in Entra and populate it with a

representative, consented pilot cohort.

## R5. A written simulation and communications plan

Description: A short, leadership-approved plan covering who gets simulated, when,

how results are used (training, not punishment), whether HR / works councils / employee   representatives must be informed, and any regional legal constraints on simulating employees.

Why required: Phishing simulation touches employees and, in some jurisdictions, employment and

privacy law. How simulation data is used is a people and compliance decision, not a technical   default.

How to verify: Confirm a written, approved plan exists and names an owner.

How to implement if missing: Facilitate a short session with security leadership and HR to

agree scope, cadence, communications, and the non-punitive use of results. *Employee-simulation   legality and works-council notification are the customer's HR/legal determinations — the solution   provides the technical capability, not the decision.*

## R6. An agreed remediation and AIR-automation posture

Description: A written position on how remediation is approved (who may approve soft-delete

vs hard-delete), and the AIR automation level the organization will start at (this solution   starts approval-required) and the criteria to raise it later.

Why required: Remediation deletes mail and AIR can act automatically; the organization must

decide the guardrails (category G8). Hard-delete is irreversible and must be a deliberate,   approved action.

How to verify: A documented response/approval policy exists; AIR is in an approval-required

posture; hard-delete requires a named approver.

How to implement if missing: Define the approval matrix and start AIR approval-required. Raising

automation is a documented operations decision made after the pilot builds trust — not a   default this solution flips.

## R7. The PowerShell + hunting toolchain

Description: A workstation with Microsoft.Graph (security modules), **Exchange Online

Management (`Connect-ExchangeOnline`, and `Connect-IPPSSession` for Security & Compliance   cmdlets), signed in with an MFA-capable admin; and access to Advanced Hunting** in the Defender   portal for the KQL library.

Why required: The five delivered tools use these modules and KQL to inventory Plan 2 readiness,

run email hunting, report threats and simulation risk, validate configuration, and preview   remediation.

How to verify: Get-Module Microsoft.Graph, ExchangeOnlineManagement -ListAvailable returns

versions; Connect-MgGraph and Connect-ExchangeOnline succeed; Advanced Hunting loads in the   portal.

How to implement if missing: `Install-Module Microsoft.Graph, ExchangeOnlineManagement -Scope

CurrentUser`; sign in. For Government cloud, connect with the matching environment/endpoints —   *verify the correct endpoints for your cloud*. Some Graph attack-simulation endpoints are beta   — *verify current availability before relying on them*.

# Global Requirements — Defender (category-level)

These requirements apply to every solution in the Defender category (Microsoft Defender XDR and Defender for Cloud). Published once at the category level so listings stay small. Confirm before deploying any Defender solution. Each entry: Description / Why / Verify / Implement-if-missing.

Defender changes touch detection and response for the whole tenant. Onboard in a ring (pilot devices/ users first), keep automated response in an approval/simulate posture until trusted, and never disable an existing control to "test."

## G1. Microsoft 365 / Entra tenant

Description: An active Microsoft 365 tenant with Entra ID. Why: Defender XDR services and the unified portal (security.microsoft.com) are tenant workloads. Verify: Sign in to https://security.microsoft.com as an administrator. Implement: Provision a Microsoft 365 tenant and confirm Entra ID identities exist.

## G2. Defender licensing

Description: The Defender plans for the pillars in scope — e.g. Defender for Endpoint P1/P2, Defender for Identity, Defender for Office 365 P1/P2, Defender for Cloud Apps, and Defender for Cloud plans. Why: Each pillar/feature is license-gated; onboarding without the plan fails or silently limits features. Verify: Admin center -> Billing -> Licenses (or the Defender portal). *Confirm the exact plan each feature needs — verify current availability in your tenant.* Implement: Assign the required plans (often bundled in M365 E5 / E5 Security) before onboarding.

## G3. Administrative roles (least privilege)

Description: Security Administrator (and Global Administrator for first-time service activation). Why: Onboarding, RBAC, and policy changes in the Defender portal require these roles. Verify: Entra -> Roles and administrators; confirm Security Administrator. Implement: Assign Security Administrator; reserve Global Administrator for one-time activations.

## G4. Onboarding reach to endpoints / identity / workloads

Description: A management channel to onboard the pillars — Intune/Configuration Manager/GPO/script for endpoints, domain controllers/AD FS for Identity sensors, and cloud connectors for Defender for Cloud. Why: Each pillar collects signal from a source that must be reachable and instrumented. Verify: Endpoints are managed (Intune/CM); DCs are reachable; cloud subscriptions are connected. Run the solution's discovery script. Implement: Establish the onboarding channel per pillar (see the relevant catalog endpoint/identity solutions).

## G5. Network access to Defender service endpoints

Description: Outbound HTTPS to the Microsoft Defender / Microsoft 365 service URLs from onboarded assets. Why: Sensors and agents report to the cloud service; blocked endpoints break onboarding and detections. Verify: Confirm the documented Defender endpoint URLs/IP ranges are allowed. *Verify current endpoint list.* Implement: Allow the Defender/M365 endpoints through proxy/firewall.

## G6. A pilot ring

Description: A defined set of pilot devices/users/subscriptions to onboard first. Why: XDR onboarding and automated response are validated on a ring before tenant-wide rollout. Verify: A pilot group exists in Entra/Intune. Implement: Create the pilot ring before enabling anything that acts automatically.

## G7. Log Analytics workspace (where required)

Description: A Log Analytics workspace for Defender for Cloud / advanced hunting export where used. Why: Some Defender data and continuous export land in a workspace. Verify: A workspace exists and is access-controlled. Run the discovery script. Implement: Provision a workspace (or reuse the SIEM/observability one) with least-privilege access.

## G8. Response governance

Description: An agreed position on automated response (auto-remediation levels, approval requirements). Why: XDR/AIR can take disruptive actions (isolate, delete, disable); the organization must decide the guardrails. Verify: A documented response policy exists; automation is in an approval/simulate posture until trusted. Implement: Define response guardrails; keep AIR/automation approval-gated at first. *Incident-response decisions are the SOC/security team's; this guide covers the technical configuration.*

__________________________________________________

The deployment model (all solutions): Assess -> Configure -> Pilot -> Validate -> Expand.

# Implementation — Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & Automated Investigation

This is the exact, ordered build. Every object you create is named with a consistent convention — <Purpose> – <Scope> – <Stage> — and the same name is reused in later steps, testing, and the scripts. Do the pilot phases against Grp-MDO-Pilot-Users before anything organization-wide.

Before you start: confirm the prevention layer is already deployed (R2) and Plan 2 is licensed (R1). This solution does not configure anti-spam / anti-phishing / Safe Links / Safe Attachments — it hunts, simulates, and responds on top of them.

Named objects created in this guide (verbatim — reused everywhere):

| Object | Name | What it is |
| --- | --- | --- |
| Pilot user group | Grp-MDO-Pilot-Users | Entra security group — first simulation + hunting/remediation scope |
| Explorer saved view | Explorer-PostDelivery-Pilot | Saved Threat Explorer query for post-delivery hunting |
| Simulation (pilot) | Sim-CredHarvest-Pilot | First Attack Simulation campaign, pilot group only |
| Training assignment | Training-PhishAware-Pilot | Targeted training auto-assigned to those compromised |
| Custom detection | Detect-PostDeliveryPhish-Pilot | Advanced Hunting custom detection rule |
| Remediation batch | Remediation-PhishBatch-Pilot | Approval-gated response action set |
| Simulation (org wave) | Sim-CredHarvest-Org | Organization-wide simulation, created only at Expand |

__________________________________________________

## Phase 0 — Assess (read-only, changes nothing)

### Step 0.1 — Confirm Plan 2 features are present

Sign in to the Microsoft Defender portal → https://security.microsoft.com as a Security

Administrator.

Confirm these blades are visible:

Email & collaboration → Explorer (Threat Explorer). *If you see only "Real-time detections"

you are on Plan 1 — verify licensing (R1).*

Email & collaboration → Attack simulation training.

Actions & submissions → Action center.

Investigation & response → Hunting → Advanced hunting.

Run the discovery script to inventory readiness from PowerShell:

pwsh -File .\DEFMDOP2-Discovery.ps1 -PilotGroup "Grp-MDO-Pilot-Users"

It reports Plan 2 service-plan presence, whether the email Advanced Hunting tables have recent    data, current AIR/automation posture where readable, and any actions already pending in the    Action center. Read-only.

### Step 0.2 — Confirm the prevention layer exists

Go to Email & collaboration → Policies & rules → Threat policies.

Confirm anti-phishing, anti-malware, anti-spam, Safe Links, and Safe Attachments policies

exist (or a Preset security policy is Standard/Strict enabled). Do not edit them here —    they belong to the prevention (companion) solution. You are only confirming the signal source.

__________________________________________________

## Phase 1 — Configure (build the objects; nothing org-wide yet)

### Step 1.1 — Create the pilot group

In Entra admin center (entra.microsoft.com) → Groups → New group.

Type Security; Name Grp-MDO-Pilot-Users; add a representative, consented set of

pilot users (avoid top executives for the very first simulation unless leadership approves — R4).

Save. This group is the target for the pilot simulation and the scope for pilot hunting and

remediation.

### Step 1.2 — Set AIR to an approval-required posture

In the Defender portal → **Settings → Email & collaboration → (Automation / Advanced automation

settings)** — *exact path evolves; verify current location in your tenant.*

Confirm Automated Investigation & Response is enabled but configured so that recommended

remediation actions require approval (they land in the Action center rather than auto-apply).    The goal for the pilot is: AIR investigates automatically, a human approves every action.

Record the current setting so you can prove (in testing) that actions are pending, not applied.

### Step 1.3 — Save the post-delivery hunting view in Explorer

Go to Email & collaboration → Explorer.

Set the view to All email (or Phish / Malware as needed), set the time range, and add

filters that represent your standard post-delivery hunt — e.g. Delivery action = Delivered,    Detection technology, and a URL click verdict column.

Save the query as Explorer-PostDelivery-Pilot (Explorer supports saving/sharing queries —

*verify current save/track behavior in your tenant*). This is the reusable starting point for    post-delivery hunts.

### Step 1.4 — Import the email Advanced Hunting query library

Go to Investigation & response → Hunting → Advanced hunting.

Paste each query from the delivered KQL library (surfaced by DEFMDOP2-Hunt.ps1) — for example:

Post-delivery malicious URL clicks — join UrlClickInfo / UrlClickInfo-style click data

to EmailUrlInfo and EmailEvents to find users who clicked after delivery.

Recipients of a known-bad sender/subject — EmailEvents filtered to a campaign indicator.

Attachments matching a known-bad hash — EmailAttachmentInfo joined to EmailEvents.

*Table/column names evolve — verify against your tenant's schema.*

Save the most useful queries to your shared queries so the team reuses them.

### Step 1.5 — Stage (but do not launch) the first simulation

Go to Email & collaboration → Attack simulation training → Simulations → Launch a simulation.

Technique: choose Credential Harvest for the first run (lowest-risk, highest-signal).

Name: Sim-CredHarvest-Pilot.

Target users: select Grp-MDO-Pilot-Users only.

Payload: choose a built-in benign payload (or a globally provided one). Do not craft one

that impersonates a real internal person or brand without approval.

Training: enable assign training and configure the training assignment

Training-PhishAware-Pilot to auto-assign to users who are compromised.

Schedule: set a launch time but keep the campaign in a staged / scheduled state until the

communications plan (R5) is confirmed. Do not launch yet.

__________________________________________________

## Phase 2 — Pilot (run against the pilot group only)

### Step 2.1 — Launch the pilot simulation

With the communications/HR plan (R5) confirmed, launch Sim-CredHarvest-Pilot to

Grp-MDO-Pilot-Users.

Let it run its window. As users interact, Attack Simulation Training records compromise and

auto-assigns Training-PhishAware-Pilot.

### Step 2.2 — Hunt post-delivery on the pilot scope

Open Explorer-PostDelivery-Pilot and scope it to Grp-MDO-Pilot-Users recipients; review a

real or test post-delivery scenario (who received, who clicked, current delivery location).

Run the Advanced Hunting library from PowerShell:

pwsh -File .\DEFMDOP2-Hunt.ps1 -QuerySet PostDeliveryPhish -LookbackDays 7

It runs the KQL library via Graph and returns the recipients/clicks/attachments matching the    indicators. Read-only.

### Step 2.3 — Let AIR investigate, and hold actions for approval

Trigger an investigation the safe way — e.g. have a pilot user Report a test/benign message,

or use a submitted URL — so AIR opens an investigation.

Go to Actions & submissions → Action center → Pending. Confirm AIR's recommended actions

are waiting for approval (not applied). This proves the approval-required posture (Step 1.2).

### Step 2.4 — Practice a gated remediation in preview (no deletion)

From a hunt result, build the response set and preview it — never delete blind:

pwsh -File .\DEFMDOP2-Remediate.ps1 -InputCsv .\hunt-results.csv `
        -Action SoftDelete -BatchName "Remediation-PhishBatch-Pilot" -WhatIf

With -WhatIf (the default posture) the script only prints what it would do — the messages,    mailboxes, and action — and changes nothing.

To actually remediate, do it through the Action center approval flow (or re-run with the

explicit -Execute -Confirm gate the script requires), starting with SoftDelete (recoverable)    before ever considering HardDelete. Every execution is approved by a named operator (R6).

### Step 2.5 — Build the custom detection (pilot)

In Advanced hunting, open the tuned post-delivery query and choose Create detection rule.

Name it Detect-PostDeliveryPhish-Pilot, set frequency and the impacted entities, and keep

its response action to generate an alert only during the pilot (no automatic remediation).

__________________________________________________

## Phase 3 — Validate

Run the validation script:

pwsh -File .\DEFMDOP2-Validate.ps1 -PilotGroup "Grp-MDO-Pilot-Users"

It checks the pass/fail gates in 05-testing.md: Plan 2 present, email tables have data, the    simulation ran and reported, AIR actions are pending (not auto-applied), the custom detection    exists in alert-only mode, and the remediation preview resolves.

Run the reporting script and review results with stakeholders:

pwsh -File .\DEFMDOP2-Report.ps1 -LookbackDays 30 -OutputCsv .\mdop2-report.csv

It reports post-delivery threat activity and the attack-simulation user-risk / repeat-offender    picture. Do not expand until the gates pass and the reports look right.

__________________________________________________

## Phase 4 — Expand

Widen the simulation. Create Sim-CredHarvest-Org targeting the broader organization (or

the next ring), per the approved cadence in the communications plan (R5).

Promote the custom detection. Once Detect-PostDeliveryPhish-Pilot is proven quiet and

accurate, widen its scope (and rename per your convention for production).

Decide the AIR automation level — deliberately. If the pilot has built trust, security

operations may document a decision to raise AIR from approval-required to a higher automation    level for specific, well-understood action types. This is an operations decision (R6), made    with rollback in mind — not a default this solution flips for you.

Institutionalize the loop. Schedule recurring hunts, simulations, and reporting, and keep

hard-delete a named-approver-only action.

__________________________________________________

## Rollback / safe-off

Simulation: stop or cancel a running campaign in Attack simulation training; it delivers no

real payload, so stopping it has no cleanup cost.

AIR / remediation: because you started approval-required and previewed remediation with

-WhatIf, nothing is auto-applied — reject pending actions in the Action center to "undo". A   SoftDelete is recoverable from Deleted Items; HardDelete is not, which is why it is gated.

Custom detection: disable Detect-PostDeliveryPhish-Pilot to stop it generating alerts.

Explorer / hunting: read-only — nothing to roll back.

# Testing & Validation — Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & Automated Investigation

Validate the build against explicit pass/fail gates before expanding beyond the pilot group. Run the two scripts and walk the manual checks. Do not proceed to Expand until every gate passes. The automated gates are produced by DEFMDOP2-Validate.ps1; reporting evidence comes from DEFMDOP2-Report.ps1, hunting from DEFMDOP2-Hunt.ps1, and readiness from DEFMDOP2-Discovery.ps1.

Each gate lists What good looks like / How to test / If it fails.

__________________________________________________

## Gate 1 — Plan 2 is licensed and the features are present

What good looks like: MDO Plan 2 is assigned to in-scope users; Explorer, Attack Simulation

Training, Action center, and Advanced Hunting blades are all visible.

How to test: Run DEFMDOP2-Discovery.ps1; confirm it reports the Plan 2 service plan present.

In the portal confirm the four blades load (not just "Real-time detections").

If it fails: Assign MDO Plan 2 (R1) and allow provisioning time; re-run discovery.

## Gate 2 — The prevention layer is in place (dependency)

What good looks like: Anti-phishing/-malware/-spam, Safe Links, and Safe Attachments policies

(or an enabled Preset security policy) exist.

How to test: Email & collaboration → Policies & rules → Threat policies lists them.

If it fails: Deploy the companion *Mail Hygiene* prevention solution first; this solution

depends on its signal.

## Gate 3 — Email Advanced Hunting tables have data

What good looks like: EmailEvents (and related email tables) return recent rows.

How to test: In Advanced hunting run EmailEvents | where Timestamp > ago(24h) | count,

or read the freshness section of DEFMDOP2-Discovery.ps1. Rows return.

If it fails: Confirm Plan 2 provisioned and mail is flowing; email tables are Plan 2 features —

*verify table availability in your tenant*.

## Gate 4 — The pilot simulation ran and reported

What good looks like: Sim-CredHarvest-Pilot completed against Grp-MDO-Pilot-Users, with

per-user compromise results and Training-PhishAware-Pilot auto-assigned to those compromised.

How to test: Attack simulation training → Simulations shows the campaign complete with a

report; DEFMDOP2-Report.ps1 returns the user-risk summary.

If it fails: Confirm the campaign launched (not just staged), the target group was correct, and

training assignment was enabled (Step 1.5).

## Gate 5 — Post-delivery hunting returns results

What good looks like: Explorer-PostDelivery-Pilot and the KQL library return who received /

who clicked for a test or real post-delivery scenario.

How to test: Run DEFMDOP2-Hunt.ps1 -QuerySet PostDeliveryPhish; it returns matching

recipients/clicks. The saved Explorer view loads and filters.

If it fails: Check table freshness (Gate 3), the query filters, and hunting permissions (R3).

## Gate 6 — AIR actions are **pending approval, not auto-applied**

What good looks like: An AIR investigation opened, and its recommended remediation actions are

waiting in the Action center, not already executed.

How to test: Actions & submissions → Action center → Pending shows the AIR-recommended

actions as pending. DEFMDOP2-Validate.ps1 flags any action that was auto-applied during the   pilot as a FAIL.

If it fails: Set AIR back to approval-required (Step 1.2); the pilot must not auto-remediate.

## Gate 7 — Remediation preview is accurate and gated

What good looks like: DEFMDOP2-Remediate.ps1 -WhatIf prints exactly which messages/mailboxes

it would act on and changes nothing; execution requires the explicit -Execute -Confirm gate   and/or Action center approval.

How to test: Run the remediation script with -WhatIf against a hunt-result CSV; confirm no

deletion occurred (the messages remain). Confirm the script refuses to act without the gate.

If it fails: Do not run remediation until preview is correct; never run hard-delete blind.

## Gate 8 — The custom detection exists in alert-only mode

What good looks like: Detect-PostDeliveryPhish-Pilot exists as a custom detection rule that

generates an alert only (no automatic remediation) during the pilot.

How to test: Advanced hunting → Custom detection rules lists it; its response action is

alert-only. DEFMDOP2-Validate.ps1 confirms.

If it fails: Recreate the rule from the tuned query (Step 2.5) and set the response to

alert-only.

## Gate 9 — Roles and audit are correct

What good looks like: Only named operators can launch simulations, change AIR posture, and

approve remediation; every approval is auditable.

How to test: Review Permissions & roles and confirm least-privilege (R3); confirm Action

center approvals show who approved each action.

If it fails: Tighten role assignments; prefer PIM-eligible for the administrator role where

available.

__________________________________________________

### Validation summary

| Gate | Check | Pass condition |
| --- | --- | --- |
| 1 | Plan 2 + features present | Plan 2 assigned; four blades visible |
| 2 | Prevention layer present | Threat policies / preset exist |
| 3 | Email tables have data | EmailEvents returns recent rows |
| 4 | Pilot simulation ran | Sim-CredHarvest-Pilot reported; training assigned |
| 5 | Hunting returns results | KQL library + Explorer-PostDelivery-Pilot return data |
| 6 | AIR pending, not auto-applied | Actions in Action center Pending |
| 7 | Remediation preview gated | -WhatIf changes nothing; execution requires gate |
| 8 | Custom detection alert-only | Detect-PostDeliveryPhish-Pilot exists, alert-only |
| 9 | Roles + audit correct | Least-privilege; approvals audited |

All nine gates pass ⇒ proceed to Expand. Any fail ⇒ stay in pilot and remediate the gate first.

# Troubleshooting — Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & Automated Investigation

The common failure modes, each as symptom → cause → fix. Most issues are licensing, table freshness, or an approval-posture surprise — not a broken feature.

__________________________________________________

## 1. "Explorer" is missing — I only see "Real-time detections"

Symptom: Under Email & collaboration there is Real-time detections but no Explorer.

Cause: The tenant/user is on Defender for Office 365 Plan 1, not Plan 2. Threat Explorer is

a Plan 2 feature.

Fix: Verify licensing (R1) — assign MDO Plan 2 to the users in scope and allow provisioning

time. Confirm with DEFMDOP2-Discovery.ps1. *Verify current plan-to-feature mapping in your tenant.*

## 2. Attack Simulation Training blade is absent or greyed out

Symptom: No Attack simulation training blade, or "not available".

Cause: Missing Plan 2, or the feature is still provisioning, or the account lacks the role.

Fix: Confirm Plan 2 (R1); wait for provisioning; confirm the account holds the required role

(R3). *Feature availability can differ by cloud (GCC/GCC High) — verify.*

## 3. Advanced Hunting email tables return nothing (EmailEvents empty)

Symptom: EmailEvents | count returns 0, hunts and reports come back empty.

Cause: Plan 2 not provisioned, no mail flowing yet, or the table/column names differ in your

cloud.

Fix: Confirm Plan 2 and that mail is actually flowing; check freshness with

DEFMDOP2-Discovery.ps1. If a query errors on a column, verify the schema for your tenant/cloud   — Microsoft renames/reshapes hunting tables periodically.

## 4. A hunting query errors ("unknown table/column")

Symptom: DEFMDOP2-Hunt.ps1 or a portal query fails to resolve a table or column

(e.g. UrlClickInfo, IsClickedThrough).

Cause: Schema drift — the delivered KQL uses representative names that evolve.

Fix: Open Advanced hunting → schema and correct the table/column to your tenant's current

names; the library is a starting point, not a frozen contract. *Verify current schema.*

## 5. AIR opened an investigation but **auto-deleted** mail during the pilot

Symptom: Mail was removed without anyone approving it.

Cause: AIR automation is set higher than approval-required; the pilot should hold actions.

Fix: Set AIR back to an approval-required posture (Step 1.2) so actions land in the **Action

center → Pending. `DEFMDOP2-Validate.ps1` flags auto-applied actions as a FAIL. Only raise   automation later as a documented operations decision (R6)**.

## 6. AIR actions never appear for approval

Symptom: Nothing shows in Action center → Pending even after an alert.

Cause: AIR not enabled, no qualifying alert fired, or the account cannot see the Action center.

Fix: Confirm AIR is enabled; trigger it the safe way (have a pilot user Report a

test/benign message); confirm the account has rights to view/approve actions (R3).

## 7. `DEFMDOP2-Remediate.ps1` "won't do anything"

Symptom: The script prints a preview and exits without remediating.

Cause: Working as designed. Preview (-WhatIf) is the default; execution is double-gated.

Fix: To act, re-run with -Execute -Confirm (and -IUnderstandHardDelete for

hard-delete), then approve the batch in the Action center. Start with SoftDelete   (recoverable) before ever using HardDelete. This gating is intentional — never wire it to run   unattended.

## 8. Simulated phish was blocked / never delivered to targets

Symptom: Users did not receive the simulation; results are empty.

Cause: The simulation URLs/domains are not allowed for simulation, or advanced delivery isn't

configured for the simulation source.

Fix: Configure the Advanced delivery policy for third-party/simulation URLs so simulations

bypass filtering as intended. *This is a prevention-layer setting — confirm it with the companion   Mail Hygiene solution; verify current configuration steps.*

## 9. Attack-simulation report is empty from PowerShell but present in the portal

Symptom: DEFMDOP2-Report.ps1 shows no simulations, but the portal does.

Cause: The Graph attack-simulation endpoints are beta and may be unavailable, permission-

gated, or absent in your cloud.

Fix: Use the portal report for authoritative per-user detail; grant AttackSimulation.Read.All

where the beta API is available. *Verify current API availability for your cloud.* The script   degrades gracefully by design.

## 10. Graph/EXO connection or permission errors

Symptom: Connect-MgGraph / Connect-ExchangeOnline fails, or a call returns 403.

Cause: Missing modules, wrong cloud endpoint, unconsented scopes, or insufficient role.

Fix: Install-Module Microsoft.Graph, ExchangeOnlineManagement; connect with the correct

-Environment for Government cloud; consent the read scopes listed in each script header; confirm   the operating account holds the role (R3). *Verify the correct endpoints for your cloud.*

# Best Practices — Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & Automated Investigation

Keep-it-clean guidance for a post-delivery detection-and-response practice that stays trusted, measured, and current over time.

## Hunt on a question, not a hunch

Start every hunt from an answerable question — "who else received this?", "who clicked after

delivery?", "is it still in inboxes?" — and pivot in Explorer on the entity (sender, URL, hash,   click verdict). Save the good hunts (Explorer-PostDelivery-Pilot, the KQL library) so the team   reuses them instead of reinventing.

Prefer post-delivery signal. The prevention layer already blocked the obvious; your value is in

what got through and what changed after delivery (weaponized-after-delivery URLs, late clicks).

Re-hunt after every incident. A new indicator (sender, domain, hash) is a new query — run it

across the whole tenant, not just the reporting user.

## Simulate to measure, train to fix — never to punish

Simulation is a measurement tool. Its job is to produce honest susceptibility data and

route the right people to targeted training — not to embarrass anyone. Make the non-punitive intent   explicit in the communications plan (R5); a punitive program destroys reporting culture.

Start easy, escalate slowly. Begin with credential-harvest to the pilot group

(Sim-CredHarvest-Pilot), then broaden technique and audience over time (Sim-CredHarvest-Org).   Track the repeat-offender trend, not a single campaign's click rate.

Respect people and the law. Whether, when, and how you simulate employees — and who must be

informed — are HR/legal decisions. Get them agreed before you launch.

## Automate response only after you trust it

Approval-required first. Keep AIR in an approval-required posture and route remediation

through the Action center until the pilot proves the recommendations are right. A human   approves every deletion at first.

Soft before hard. Prefer soft-delete (recoverable from Deleted Items) over hard-delete

(irreversible). Make hard-delete a named-approver-only action, always previewed with -WhatIf   before execution.

Raise automation deliberately. Only lift AIR to a higher automation level as a **documented

operations decision (R6)**, for specific well-understood action types, with rollback in mind — not   because it is convenient.

## Make detections durable

Custom detections earn their place. Promote a hunting query to a custom detection

(Detect-PostDeliveryPhish-Pilot) only once it is quiet and accurate; keep it alert-only until   proven, then widen scope.

Version the good queries. Keep your KQL library in source control so hunts are reviewable and

portable — the same discipline the Sentinel detection-as-code solution applies.

## Run it as a program, and watch the trend

Loop, don't launch-and-forget. Hunt → simulate → train → investigate → (gated) remediate →

report, on a cadence. Post-delivery threats and user behavior both drift.

Track the right signals. A falling repeat-offender rate, faster time-to-remediate, and more

threats caught post-delivery are the signs the program is working — report them to leadership.

## Where to go next

With post-delivery detection and response operational, the natural next steps in this catalog are:

Microsoft 365 Mail Hygiene: Anti-Spam, EOP & Defender for Office 365 — the prevention layer

this solution sits on top of; revisit it to tighten the policies that reduce what you have to hunt.

Microsoft Defender XDR onboarding — bring endpoint, identity, and cloud-app detection into the

same incident so email threats correlate with the rest of the kill chain.

Microsoft Sentinel analytics rules & SOAR — export these email detections to the SIEM and build

playbooks so trusted incidents drive automated response beyond the mailbox.

Entra ID conditional access & phishing-resistant authentication — reduce the payoff of the

credential-harvest that simulation keeps finding.

# Deliverables Summary — Defender for Office 365 (Plan 2): Threat Explorer, Attack Simulation & Automated Investigation

Everything included in this solution, and what each piece is for.

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary (executive-summary.md) | One-page business framing: the "spam-blocked-then-blind" problem, the post-delivery detect/hunt/simulate/respond solution, and the boundary (post-delivery only; prevention is the companion solution; requires Plan 2). |
| Solution Overview (01-solution-overview.md) | What it is, how the technology works (Explorer/Real-time detections, Attack Simulation Training, AIR, email Advanced Hunting, remediation actions, Action center), the Assess→Configure→Pilot→Validate→Expand model, scope, out-of-scope, and connections used. |
| Requirements (02-requirements.md) | Solution-specific prerequisites (Plan 2 licensing, the prevention layer already in place, hunt/simulate/remediate roles, a pilot group, a simulation + communications plan, a remediation/AIR-automation posture, the toolchain) — layered on the shared global-requirements-defender.md (G1–G8). |
| Implementation (03-implementation.md) | Exact, ordered build: assess Plan 2 readiness, create the pilot group, set AIR approval-required, save the Explorer view + KQL library, stage and pilot a simulation, hold AIR actions for approval, preview a gated remediation, build an alert-only custom detection, validate, then expand — every object named, with rollback. |
| Testing & Validation (05-testing.md) | Nine pass/fail gates from Plan-2-present and table-freshness through simulation-reported, hunting-returns-results, AIR-pending-not-auto-applied, remediation-preview-gated, and custom-detection-alert-only, referencing the scripts by name. |
| Troubleshooting (06-troubleshooting.md) | The common failure modes (Explorer missing, sim blade absent, empty email tables, schema drift, AIR auto-deleting, no pending actions, remediation "won't act", sim not delivered, beta API empty, connection errors) as symptom → cause → fix. |
| Best Practices (07-best-practices.md) | Hunt-on-a-question, simulate-to-measure-not-punish, automate-only-when-trusted, soft-before-hard, make-detections-durable, run-it-as-a-program — plus where to go next in the catalog. |

## PowerShell tools (5)

All tools are read-only or preview-first, authenticate interactively (no credentials in code), and use Microsoft.Graph (security — advanced hunting via runHuntingQuery, and attack-simulation beta reporting where available) and Exchange Online / Security & Compliance where relevant, with KQL over the email tables. Government-cloud tenants pass the matching environment — *verify endpoints for your cloud*.

| Script | Type | What it does |
| --- | --- | --- |
| DEFMDOP2-Discovery.ps1 | Read-only | Inventories Plan 2 readiness: service-plan presence, email Advanced Hunting table freshness (EmailEvents etc.), pilot-group membership, and the Action center pending-actions posture. Changes nothing. |
| DEFMDOP2-Hunt.ps1 | Read-only | Runs a curated email Advanced Hunting KQL library (post-delivery clicks, sender/subject campaign, bad-attachment hash) via Graph and returns matching recipients/clicks/attachments — the hunt that feeds a gated remediation preview. |
| DEFMDOP2-Report.ps1 | Read-only | Reports post-delivery threat activity (delivered-then-detected phish/malware) and the Attack Simulation Training user-risk / repeat-offender picture; exports to CSV. |
| DEFMDOP2-Validate.ps1 | Read-only | Runs the 05-testing.md gates as PASS/FAIL/MANUAL lines: Plan 2 present, tables have data, pilot simulation reported, hunting resolves, AIR pending (not auto-applied), remediation preview gated, custom detection alert-only. |
| DEFMDOP2-Remediate.ps1 | Preview-first (gated) | Turns a hunt-result CSV into a named remediation batch and previews it (-WhatIf default, changes nothing); execution is double-gated (-Execute -Confirm, plus -IUnderstandHardDelete for hard-delete) and routed through Action center approval — never unattended. |

## Named objects (verbatim — used across docs, scripts, and tests)

Pilot user group: Grp-MDO-Pilot-Users

Explorer saved view: Explorer-PostDelivery-Pilot

Simulations: Sim-CredHarvest-Pilot (pilot), Sim-CredHarvest-Org (Expand)

Training assignment: Training-PhishAware-Pilot

Custom detection rule: Detect-PostDeliveryPhish-Pilot (alert-only during pilot)

Remediation batch: Remediation-PhishBatch-Pilot

## What this solution deliberately does NOT do

It does not configure anti-spam, anti-malware, anti-phishing, Safe Links, Safe Attachments, or

mail-flow hygiene — that prevention layer is the companion *Microsoft 365 Mail Hygiene:   Anti-Spam, EOP & Defender for Office 365* solution, which this one depends on and cross-references.

It does not auto-remediate during the pilot — AIR runs approval-required and remediation is

preview-first and double-gated; hard-delete is a named-approver-only action.

It does not decide who to simulate, acceptable click-rate, or the AIR automation level —

those are HR/security-leadership determinations; the solution provides the controls and the data.

It does not invent licensing, feature, or schema facts — where availability may differ by

tenant/cloud (Plan 2 features, attack-simulation beta API, hunting-table schema) it says verify   in your tenant.

## How it is delivered

This solution is delivered as a Complete Solution Package (PDF + Word + scripts) — the documentation as a formatted Word document and PDF, plus all five PowerShell scripts, in a single ZIP (DEFMDOP2-Complete-Solution.zip) — yours to keep and reuse on every rollout.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## DEFMDOP2-Discovery.ps1

Purpose: Inventories the post-delivery readiness so the build starts from reality: whether the Defender for Office 365 Plan 2 service plan is assigned, whether the email Advanced Hunting tables have recent data, the current pilot-group membership, and how many actions are already pending in the Action center. Read-only — it changes nothing. HOW TO RUN pwsh -File .\DEFMDOP2-Discovery.ps1 -PilotGroup "Grp-MDO-Pilot-Users"

How to run: pwsh -File .\DEFMDOP2-Discovery.ps1 -PilotGroup "Grp-MDO-Pilot-Users"

## DEFMDOP2-Hunt.ps1

Purpose: Runs a curated library of email-focused Advanced Hunting KQL queries via the Microsoft Graph security runHuntingQuery endpoint — post-delivery malicious clicks, recipients of a known-bad sender/subject, and attachments matching a known-bad hash — so hunting is repeatable instead of ad-hoc portal clicking. Read-only — it only queries. HOW TO RUN pwsh -File .\DEFMDOP2-Hunt.ps1 -QuerySet PostDeliveryPhish -LookbackDays 7 pwsh -File .\DEFMDOP2-Hunt.ps1 -QuerySet SenderCampaign -Indicator "badsender@contoso.com" pwsh -File .\DEFMDOP2-Hunt.ps1 -QuerySet BadAttachmentHash -Indicator "<sha256>"

How to run: pwsh -File .\DEFMDOP2-Hunt.ps1 -QuerySet PostDeliveryPhish -LookbackDays 7 pwsh -File .\DEFMDOP2-Hunt.ps1 -QuerySet SenderCampaign -Indicator "badsender@contoso.com" pwsh -File .\DEFMDOP2-Hunt.ps1 -QuerySet BadAttachmentHash -Indicator "<sha256>"

## DEFMDOP2-Remediate.ps1

Purpose: Turns a hunt-result CSV (from DEFMDOP2-Hunt.ps1) into a named remediation batch and, by DEFAULT, only PREVIEWS it — printing exactly which messages/mailboxes/action it would submit and changing nothing. This is a deliberately gated change tool: it will NOT act unless you pass BOTH -Execute and -Confirm, and even then it submits through the tenant's approval flow (Action center) rather than deleting silently. Soft-delete is recoverable; hard-delete is not and is the most-gated path. HOW TO RUN Preview (safe default — no change): pwsh -File .\DEFMDOP2-Remediate.ps1 -InputCsv .\hunt-results.csv -Action SoftDelete ` -BatchName "Remediation-PhishBatch-Pilot" -WhatIf

How to run: Preview (safe default — no change): pwsh -File .\DEFMDOP2-Remediate.ps1 -InputCsv .\hunt-results.csv -Action SoftDelete ` -BatchName "Remediation-PhishBatch-Pilot" -WhatIf

## DEFMDOP2-Report.ps1

Purpose: Produces two management-facing reports: (1) post-delivery threat activity over the window (delivered-then-detected mail, post-delivery clicks) via Advanced Hunting KQL, and (2) the Attack Simulation Training user-risk / repeat-offender picture (who was compromised, who was assigned training). Read-only — reporting only. HOW TO RUN pwsh -File .\DEFMDOP2-Report.ps1 -LookbackDays 30 -OutputCsv .\mdop2-report.csv

How to run: pwsh -File .\DEFMDOP2-Report.ps1 -LookbackDays 30 -OutputCsv .\mdop2-report.csv

## DEFMDOP2-Validate.ps1

Purpose: Checks the build against the gates in 05-testing.md and prints PASS/FAIL per gate: Plan 2 present, email tables have data, a pilot simulation reported, hunting returns results, AIR actions are pending (not auto-applied), remediation preview is available/gated, and the custom detection exists in alert-only mode. Read-only — it validates, it does not change anything. HOW TO RUN pwsh -File .\DEFMDOP2-Validate.ps1 -PilotGroup "Grp-MDO-Pilot-Users"

How to run: pwsh -File .\DEFMDOP2-Validate.ps1 -PilotGroup "Grp-MDO-Pilot-Users"