Oracle WebLogic 14c for C2M — Install, Configure & Domain Setup

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

Oracle Utilities Customer to Meter (C2M) runs on Oracle WebLogic Server — and a mis-built WebLogic domain undermines everything above it. Sloppy domain topology, no Node Manager, JVMs sized by guesswork, or hand-typed database connections produce a middleware layer that looks fine in a demo and fails under real load. This solution builds that layer correctly: install and configure Oracle WebLogic 14c (14.1.1) as the C2M foundation — the domain, Administration and managed servers, Node Manager, data sources, and JVM / startup configuration — pilot-first, with explicit gates.

## The problem

The middleware foundation is where C2M problems start but are hardest to see. A domain built without discipline leaves predictable failures downstream: servers that won't stay up, connection-pool errors under concurrency, no automated restart when a server crashes, and memory exhaustion when the JVM is left at template defaults. Because C2M, batch, integrations, and monitoring all sit on top of the domain, a weak foundation multiplies into every layer above it — and re-doing the base after the fact is expensive and disruptive.

## The solution

A self-guided, tested implementation that builds the WebLogic 14c foundation the way an experienced middleware administrator would, following Assess → Configure → Pilot → Validate → Expand with pass/fail gates and a documented rollback, always on a non-production environment first:

Install WebLogic 14c into a clean ORACLE_HOME on a certified stack.

Create the `c2m_domain` domain with a clear, named topology — AdminServer, managed

server(s), cluster, and machine — outside the binaries so patching never disturbs it.

Configure the per-domain Node Manager so servers start, stop, and auto-restart under

control, and start unattended via a boot identity.

Create the `C2MDataSource` connection pool to the C2M database with Test-On-Reserve health

checking, targeted at the managed server(s) — not the Admin Server.

Tune JVM / startup deliberately (heap, metaspace, production mode) for C2M's memory profile.

Validate the whole foundation with evidence — servers RUNNING, Node Manager reachable, data

sources healthy, JVM args in effect — before scaling out.

## What's included

Full documentation — Solution Overview, Requirements, Implementation, Testing, Troubleshooting, Best Practices, and this summary — plus five automation scripts (WLST/Jython, shell, SQL): read-only Discovery, Validation, and Report; a Remediation helper that is dry-run by default; and a ScopeHelper that pins per-environment targets. Every step names the same objects and reuses them; every version-specific detail is cited or flagged "verify for your version," and My-Oracle-Support-gated content is pointed to, not reproduced.

## Business value

A foundation that holds — a correctly built WebLogic 14c domain that every C2M layer above can

rely on, proven on a pilot before it carries production load.

Risk reduced — certified stack, backups, and change control; safe by construction (read-only

discovery/validation, dry-run remediation) with a documented rollback at every gate.

Repeatable across environments — the same scripts and named topology build Dev → Test → Prod

identically, so the domain that reaches production is the one you validated.

A fraction of consulting cost — the middleware expertise of a WebLogic administrator, packaged

and self-guided.

## Bottom line

A correctly built WebLogic 14c foundation for C2M — domain, servers, Node Manager, and data sources healthy — proven on a pilot before you scale.

# Solution Overview

Oracle Utilities Customer to Meter (C2M) — and the Oracle Utilities Application Framework (OUAF) beneath it — is a Java EE application that runs on Oracle WebLogic Server. Everything above the middleware (online, web services, batch threadpools) depends on a WebLogic domain that is built and configured correctly. A domain with a sloppy topology, no Node Manager, JVMs sized by guesswork, or hand-typed connection strings for data sources will haunt every layer that sits on top of it.

This solution installs and configures Oracle WebLogic Server 14c (14.1.1) as the C2M middleware foundation: the domain, the Administration Server and managed servers, the Node Manager that controls their lifecycle, the JDBC data sources to the C2M database, and the JVM / startup configuration OUAF expects — built pilot-first and validated before it carries production load.

Scope boundary. This solution builds and configures the WebLogic domain that C2M is deployed onto (install WebLogic → create domain → servers → Node Manager → data sources → JVM / startup → validate). Deploying the C2M/OUAF EAR (SPLWeb, SPLService) onto the domain, batch threadpool workers, Coherence/JMS/IWS internals, SSO/SSL, and patching each have their own solutions and are pointed to, not reproduced here. Where a C2M release pins a specific WebLogic / JDK combination, that is a "verify for your version" check against Oracle's certification matrix (see the Requirements Guide) — never assumed.

## The named topology this solution builds

Every step, script, and check in this solution refers to the same named objects. Adopt these names (or map them once to your site's convention and reuse yours consistently) so the domain, scripts, and runbooks all speak the same language:

| Object | Name used throughout | Role |
| --- | --- | --- |
| WebLogic domain | c2m_domain | The domain OUAF/C2M is deployed onto |
| Domain home | DOMAIN_HOME = .../c2m_domain | Config, bin/ startup scripts, servers' state |
| Administration Server | AdminServer | Config authority + Admin Console / WLST target |
| Managed server(s) | c2m_ms1 (and c2m_ms2 for HA) | Where the C2M application runs |
| Cluster (HA topology) | c2m_cluster | Groups the managed servers for HA/scale |
| Machine | c2m_machine1 | Ties servers to a host + its Node Manager |
| Node Manager | per-domain, in DOMAIN_HOME/nodemanager | Starts/stops/monitors servers |
| JDBC data source | C2MDataSource | Connection pool to the C2M database schema |
| OS product account | the OUAF product user (e.g. cissys) | Owns the WebLogic + OUAF file system |

ORACLE_HOME is the WebLogic 14c install (the Middleware / Fusion Middleware home); DOMAIN_HOME is the domain, placed outside ORACLE_HOME per Oracle's guidance so an upgrade or reinstall of the binaries does not disturb the domain.

## Domain topology — how C2M sits on WebLogic

c2m_machine1 (host)
                 ┌──────────────────────────────────────────┐
                 │  Node Manager (per-domain)                │
                 │     starts / stops / monitors servers     │
                 │                                            │
                 │  ┌───────────────┐    ┌──────────────────┐│
   Admin Console │  │  AdminServer  │    │  c2m_ms1         ││
   / WLST ──────►│  │  (config,     │    │  (C2M app:       ││
                 │  │   no app)     │    │   SPLWeb/Service) ││   ── C2MDataSource ──►  C2M
                 │  └───────────────┘    └──────────────────┘│                         database
                 │                        (c2m_cluster for HA)│                         schema
                 └──────────────────────────────────────────┘

Administration Server (`AdminServer`) — the single point of configuration truth for the

domain. You administer it through the WebLogic Administration Console and WLST. Best   practice: do not deploy the C2M application to the AdminServer — keep it for administration   and run C2M on the managed server(s).

Managed server(s) (`c2m_ms1`, optionally `c2m_ms2`) — where the C2M/OUAF application

(SPLWeb online + SPLService web services) actually runs and serves users and integrations. A   single managed server is a valid pilot; two-in-a-cluster (c2m_cluster) is the usual production   HA shape.

Node Manager — the WebLogic utility that starts, stops, restarts and monitors the Admin

and managed servers, including auto-restart of a crashed server. This solution uses the   per-domain Node Manager (config lives under DOMAIN_HOME/nodemanager), which is the modern   default and keeps each domain self-contained; the alternative per-host Node Manager is noted   where it matters. Servers are enrolled with the nmEnroll WLST command so Node Manager can   manage them.

Machine (`c2m_machine1`) — the WebLogic representation of a host. Servers are assigned to a

machine, and the machine points at that host's Node Manager listen address (a specific IP /   hostname, not `localhost`), which is how the Admin Console/WLST reach Node Manager to control   servers.

JDBC data source (`C2MDataSource`) — the WebLogic-managed connection pool to the C2M

database schema. OUAF connects to the database through this data source, so its driver, URL,   credentials, pool sizing, and Test-On-Reserve health check are domain configuration, not   application code. On an Oracle RAC database, this is typically an Active GridLink data source.

JVM / startup configuration — heap and GC flags, USER_MEM_ARGS / setDomainEnv

customization, production mode, and a boot-identity file so servers start unattended under Node   Manager. C2M is memory- and GC-sensitive; this is set deliberately, not left at template defaults.

## The deployment model — Assess → Configure → Pilot → Validate → Expand

Consistent with every Oracle-category solution, the domain is built with explicit gates and a documented rollback, always on a non-production environment first:

Assess — confirm entitlement, a certified OS/JDK/DB/WebLogic combination for the target

C2M release, host resources, DB connectivity, and access (OS product account, WebLogic admin,    schema). *Gate: certified stack + reachable database, or stop.* (See Requirements Guide.)

Configure — install WebLogic 14c, create c2m_domain, configure AdminServer + managed

server(s) + c2m_machine1, stand up the per-domain Node Manager, create C2MDataSource,    and set JVM / startup. *Gate: config valid, no template placeholders left in.*

Pilot — bring the domain up on one non-production environment / node: Node Manager

running, AdminServer and c2m_ms1 in RUNNING, C2MDataSource test passes. *Gate: a    clean single-node domain before any horizontal scale.*

Validate — run the Validation and Report scripts: servers healthy, data source reserving

connections, Node Manager reachable, JVM args as intended, logs clean. *Gate: evidence, not    assumption.*

Expand — add the second managed server / cluster, additional machines/nodes, and promote the

pattern across environments (Dev → Test → Prod) under change control, re-validating at each step.

## What's inside this solution

Requirements Guide — each prerequisite (entitlement, certified stack, host sizing, DB

connectivity, access & tooling, change control) with how to verify and implement.

Implementation Guide — the exact, ordered steps: install WebLogic 14c → create c2m_domain →

configure Admin/managed servers + Node Manager + machine → create C2MDataSource → tune   JVM/startup → validate the domain, with Admin Console navigation and WLST alongside.

5 automation scripts (WLST/Jython, shell, SQL) — read-only Discovery, read-only

Validation, a read-only Report, a Remediation helper (dry-run by default), and a   ScopeHelper that pins the domain/server/data-source targets the other scripts act on.

Testing, Troubleshooting, and Best Practices guides — prove the domain is up, managed servers

running, and data sources healthy; diagnose the common failures; and lay the domain out for the   long run.

## Outcome

A correctly built WebLogic 14c foundation for C2M — c2m_domain created, AdminServer and the managed server(s) RUNNING, the per-domain Node Manager in control, C2MDataSource healthy, and JVM / startup configured deliberately — proven on a pilot before you scale, so every layer C2M adds on top starts from solid ground.

# Requirements Guide

These requirements are specific to installing and configuring WebLogic 14c as the C2M middleware foundation. They are in addition to the Oracle-category Global Requirements (licensed C2M/WebLogic entitlement, certified platform stack, Dev/Test/Prod topology, administrative access & tooling, change control/backup/pilot, collaborating teams) — verify those first, then these.

Each requirement below states Description, Why, how to Verify, and how to Implement if missing. Where a value depends on the release, it is flagged verify for your version against Oracle's certification matrix on My Oracle Support (MOS) — never assumed.

__________________________________________________

## 1. Certified WebLogic 14c install media + a certified JDK

Description: The Oracle WebLogic Server 14c (14.1.1) installer (the generic .jar /

Fusion Middleware Infrastructure installer, per what the C2M release requires) and a certified   JDK (a supported Oracle JDK / Java SE version) for that WebLogic + C2M combination.

Why required: WebLogic 14c installs into an ORACLE_HOME using a JDK; C2M/OUAF is only

supported on certified WebLogic ↔ JDK combinations, and an uncertified JDK causes install and   runtime failures and loses supportability.

How to verify: Confirm the WebLogic 14.1.1 installer is downloaded from Oracle

(eDelivery / MOS) and its checksum matches; run java -version and confirm the JDK version and   vendor are on the C2M release's certification matrix. Verify for your version — the exact   WebLogic 14.1.1.x patch level and JDK build are pinned per C2M release.

How to implement if missing: Obtain the certified installer and JDK via your entitlement;

install the JDK first and set JAVA_HOME before installing WebLogic.

## 2. Host meeting WebLogic 14c + C2M sizing (CPU, memory, disk, OS)

Description: A host (physical/VM/container) running a certified OS with enough **CPU,

RAM, and disk** for the WebLogic 14c binaries, the c2m_domain domain home, JVM heaps for the   Admin + managed server(s), and OUAF product/log/temp space.

Why required: C2M managed-server JVMs are memory-hungry; under-provisioned memory or disk

causes OutOfMemoryError, failed domain creation, or servers that will not stay RUNNING.

How to verify: Check OS version against the certification matrix; confirm free memory covers

the planned heaps for AdminServer + c2m_ms1 (+ c2m_ms2) with headroom, and disk for   ORACLE_HOME, DOMAIN_HOME, and logs. Confirm required OS packages/kernel settings and file-   descriptor / process ulimits for the product user.

How to implement if missing: Right-size the host, raise ulimits (e.g. nofile), and add

disk before building the domain. Heap sizing is verify for your version against C2M sizing   guidance for your user/batch load.

## 3. OS product account + directory layout (`ORACLE_HOME`, `DOMAIN_HOME`)

Description: A dedicated OS product account (the OUAF product user, e.g. cissys) that

owns the WebLogic install and the domain, with a planned layout: ORACLE_HOME for the WebLogic   14c binaries and a separate DOMAIN_HOME for c2m_domain outside ORACLE_HOME.

Why required: Running WebLogic and OUAF under a single, correctly-permissioned product

account is required for supportability; keeping the domain outside the binaries lets you patch or   reinstall WebLogic without disturbing c2m_domain.

How to verify: Confirm the product user exists, owns (or can create) both paths, and that the

paths are on adequately-sized filesystems. Confirm the account's shell profile sets JAVA_HOME   and can reach WebLogic's common/bin.

How to implement if missing: Create the product user/group, provision the two directory trees

with correct ownership, and place the domain home outside ORACLE_HOME.

## 4. Network reachability + planned ports (Admin, managed, Node Manager)

Description: Reachable, non-conflicting listen ports for the AdminServer (e.g. 7001),

each managed server, the Node Manager, and (if used) SSL ports and the Coherence unicast   port — plus DNS/hostnames the servers and machine bind to.

Why required: WebLogic servers and Node Manager bind to specific host:port pairs; a port in

use by another service, or a machine pointed at localhost instead of a real IP/hostname, breaks   startup, Node Manager control, and (later) clustering/Coherence.

How to verify: Confirm each planned port is free on the host (e.g. ss -tlnp /

netstat), that hostnames resolve, and that firewall rules allow admin traffic and inter-server   traffic. Confirm the machine will use a specific IP/hostname, not localhost.

How to implement if missing: Reserve free ports, add DNS/hosts entries, open firewall rules,

and record the port map before creating the domain (the ScopeHelper script captures it).

## 5. C2M database reachable + a schema/service to point the data source at

Description: A running Oracle Database hosting the C2M schema, reachable from the WebLogic

host, with the connection coordinates the C2MDataSource will use: host(s)/SCAN, port, service   name (not SID for RAC), and the schema credentials.

Why required: C2MDataSource is the connection pool OUAF uses to reach C2M's data; if the

database is unreachable or the service/credentials are wrong, the data source's Test-On-   Reserve fails and C2M cannot start clean.

How to verify: From the WebLogic host, confirm TCP reachability to the DB listener and a

successful login to the C2M service (e.g. sqlplus user@//host:port/service, or tnsping).   Confirm whether the target is single-instance or RAC (drives GridLink vs generic data source).

How to implement if missing: Obtain the correct service name and schema credentials from the

DBA, open network/firewall paths, and confirm the JDBC driver version is certified for that DB   release (verify for your version).

## 6. WebLogic admin credentials + a boot-identity plan

Description: The WebLogic administrator username/password to be set at domain creation,

the plan for the domain in production mode, and a boot-identity file (boot.properties)   so the Admin and managed servers can start unattended under Node Manager.

Why required: Production-mode domains prompt for credentials at startup; without a boot

identity, Node Manager cannot start servers unattended and automated startup/restart fails.

How to verify: Confirm the admin credential is chosen and stored per your secrets policy, and

that a boot-identity approach is agreed (encrypted boot.properties under the server's   security directory).

How to implement if missing: Define the admin credential, plan production mode at creation

time, and create the boot-identity file after first start (covered in the Implementation Guide).

## 7. Administrative tooling: WLST, shell, SQL client

Description: Working WLST (Jython) from the WebLogic install, OS shell access as the

product user, and a SQL client (SQL*Plus / SQLcl) — the interfaces this solution's steps and   scripts use. (Automation here is WLST/shell/SQL, not PowerShell.)

Why required: Domain creation, Node Manager enrollment, data-source creation, and validation

are performed through these tools; the Discovery/Validation/Report/Remediation scripts are WLST   and shell.

How to verify: Confirm java weblogic.WLST (or ORACLE_HOME/oracle_common/common/bin/wlst.sh)

launches, that the product user has shell access to ORACLE_HOME/DOMAIN_HOME, and that the SQL   client connects to the C2M service.

How to implement if missing: Install/verify the WebLogic tooling and a SQL client on the host

and grant the product user the needed access.

## 8. Change control, backup & a non-production pilot

Description: Per the Global Requirements: a change-control approval for any production

domain, verified backups (domain config, OUAF product/config, database) before disruptive   actions, and a non-production environment to build and validate c2m_domain on first.

Why required: The domain is the foundation the whole C2M stack sits on; a mis-built or

mis-changed domain is high-impact. Every step follows Assess → Configure → Pilot → Validate →   Expand with a documented rollback.

How to verify: Confirm a backup/restore path for the domain home and a change window/approval

for any production build or change.

How to implement if missing: Establish backups and change control, and stand up the

non-production environment, before touching production.

__________________________________________________

*Meeting these — a certified WebLogic 14c installer + JDK, a sized host, the product account and directory layout, reachable ports and database, admin credentials and boot-identity plan, the WLST/shell/SQL toolchain, and change control with a pilot — is the gate to Configure. Run the Discovery and ScopeHelper scripts to capture the environment and pin targets before you build the domain.*

# Global Requirements — Oracle Utilities C2M / WebLogic Solutions

These requirements apply to every solution in the Oracle category (Oracle Utilities Customer to Meter and its Oracle WebLogic Server middleware). Verify each before starting a solution's steps.

Vendor & version boundary (applies to every Oracle solution). Oracle Utilities Customer to Meter (C2M), Customer Care & Billing (CC&B), Meter Data Management (MDM), and Oracle WebLogic Server are authored from Oracle's official product documentation and the Oracle Utilities Application Framework (OUAF) install/admin guides. Version-specific details (C2M 25.4 / minimum v2.9, WebLogic 14c) are cited or flagged "verify for your version" — never invented. Some Oracle documentation and patches are entitlement-gated on My Oracle Support (MOS); where a step requires a MOS note, patch number, or download, the solution points to it rather than reproducing gated content. All work assumes a non-production environment first and change control for production.

## 1. Licensed Oracle Utilities C2M + WebLogic entitlement

Description: A licensed Oracle Utilities Customer to Meter (and the underlying OUAF) plus the

supported Oracle WebLogic Server 14c and database (Oracle Database) at the versions in scope.

Why required: Installation media, patches, and support all flow from the entitlement.

How to verify: Confirm the license and access to My Oracle Support; check the certified

version matrix for C2M ↔ WebLogic ↔ Database ↔ Java.

How to implement if missing: Obtain licensing/entitlement and MOS access before proceeding.

## 2. Certified platform stack (OS, Java, Database, WebLogic)

Description: A host OS, JDK, Oracle Database, and WebLogic version combination certified for

the target C2M release (per Oracle's certification/compatibility matrix).

Why required: C2M/OUAF only supports certified combinations; uncertified stacks cause install and

patch failures and lose supportability.

How to verify: Compare the environment against the C2M release's certification matrix (MOS).

How to implement if missing: Align OS/JDK/DB/WebLogic to a certified combination first.

## 3. Environment topology (Dev / Test / Prod) & access

Description: Defined Development, Test, and Production environments (and any QA/UAT), with OS

accounts (e.g. the OUAF/splunk-style product user), WebLogic admin credentials, and DB schema   access appropriate to the task.

Why required: C2M is deployed and promoted across environments; each solution assumes the target

environment exists and you can reach WebLogic, the file system, and the database.

How to verify: Confirm you can log in to the OS product account, the WebLogic Administration

Console / WLST, and the C2M database schema.

How to implement if missing: Stand up / obtain access to the environment before starting.

## 4. Administrative access & tooling (WLST, shell, SQL)

Description: Administrative access and the standard toolchain: WLST (Jython) for WebLogic,

the OS shell (bash/ksh) for OUAF utilities (e.g. splmanager, configureEnv, initialSetup,   batch/threadpool scripts), and SQL*Plus / SQLcl for the database.

Why required: C2M/WebLogic administration is performed through these interfaces, not a GUI-only

workflow; the solutions' automation is authored as WLST/shell/SQL.

How to verify: Confirm WLST connects to the domain, shell access to the product home, and SQL

connectivity to the schema.

How to implement if missing: Provision the access and install the client tooling.

## 5. Change control, backup & a non-production pilot

Description: A change-control process for production changes, verified backups (domain

config, OUAF product/config, database) before disruptive actions (install, patch, upgrade, migration,   tuning), and a non-production environment to validate on first.

Why required: Every solution follows Assess → Configure → Pilot → Validate → Expand with a

documented rollback; C2M patches/upgrades and WebLogic changes are high-impact.

How to verify: Confirm a backup/restore path and a change window/approval for production.

How to implement if missing: Establish backups and change control before touching production.

## 6. Collaborating teams & support model

Description: Engagement with the **infrastructure, DBA, network, application-development, and

release/test teams, and (post go-live) the hypercare / on-call** support model and monitoring   stack (e.g. Dynatrace) the environment uses.

Why required: C2M administration is cross-functional; issues span middleware, database, network,

and application layers, and production support runs on a defined escalation and monitoring model.

How to verify: Confirm the named contacts, escalation path, and monitoring tooling.

How to implement if missing: Identify the teams and the support/monitoring model before go-live.

*The deployment model across every Oracle solution is the same: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes. Automation is delivered as WLST (Jython), shell, and SQL scripts — not PowerShell.*

# Implementation Guide

This guide installs and configures Oracle WebLogic Server 14c (14.1.1) as the C2M middleware foundation, in order:

install WebLogic 14c → create the `c2m_domain` domain → configure Admin / managed servers + Node Manager + machine → create the `C2MDataSource` data source → tune JVM / startup → validate.

It follows Assess → Configure → Pilot → Validate → Expand with explicit gates. Do the whole sequence on a non-production environment first; promote to production only under change control with a verified backup. Every step names the same objects defined in the Solution Overview (c2m_domain, AdminServer, c2m_ms1/c2m_ms2, c2m_cluster, c2m_machine1, C2MDataSource) — adopt them or map to your convention once and reuse consistently.

Commands use placeholders without angle brackets (e.g. your-oracle-home, your-db-host, your-service). Replace them with your values; do not leave placeholders in a built domain. Where a value is release-dependent it is flagged verify for your version.

Two ways to do each configuration step. WebLogic gives you the Administration Console (GUI) and WLST (scriptable). This guide shows Admin Console navigation and the equivalent WLST so the build is repeatable. For a new domain, prefer WLST offline (or the Configuration Wizard) to create it; use the Console/WLST-online for later edits. As always: verify against the Oracle WebLogic 14.1.1 documentation for your exact patch level — MOS-gated notes/patches are pointed to, not reproduced.

__________________________________________________

## Phase 0 — Assess (gate before you build)

Confirm the requirements are met (see Requirements Guide): certified WebLogic 14c installer +

JDK, sized host, OS product account, planned free ports, reachable C2M database + service,    WebLogic admin credential, WLST/shell/SQL tooling, change control + backup.

Capture the environment — run Discovery (read-only): inventory the host, JDK, any existing

ORACLE_HOME/domains, free ports, and DB reachability.

java weblogic.WLST OWLS14C-Discovery.py    # or: run before install with --pre-install

Pin your targets — run ScopeHelper: record the domain name, server names/ports, machine,

Node Manager port, and the data-source coordinates the later scripts will act on.

./OWLS14C-ScopeHelper.sh --interactive     # writes owls14c-scope.env

Gate 0 → Configure: certified stack confirmed, host sized, ports free, database reachable, backup/rollback path in place. If any fails, stop and remediate — do not build on a shaky base.

__________________________________________________

## Phase 1 — Configure

### Step 1 — Install WebLogic Server 14c

As the OS product account, with JAVA_HOME set to the certified JDK:

Launch the installer into your chosen ORACLE_HOME (outside any future domain home):

$JAVA_HOME/bin/java -jar fmw_14.1.1.0.0_wls_generic.jar

(Installer filename is verify for your version — use the file your entitlement provides.)

In the installer: set Installation Location = your-oracle-home, choose the install type the

C2M release requires (WebLogic Server or Fusion Middleware Infrastructure — verify for your    version), let it run prerequisite checks, and complete.

Silent / repeatable install (recommended for Test/Prod parity) — generate and reuse a

response file:

$JAVA_HOME/bin/java -jar fmw_14.1.1.0.0_wls_generic.jar -silent \
       -responseFile your-oracle-home/install.rsp -invPtrLoc your-oracle-home/oraInst.loc

Verify the install: ORACLE_HOME populated, and:

$ORACLE_HOME/oracle_common/common/bin/wlst.sh    # WLST launches

Do not create the domain into ORACLE_HOME. Keep DOMAIN_HOME separate so patching/reinstall of the binaries never disturbs c2m_domain.

### Step 2 — Create the `c2m_domain` domain

Pick one method; both produce the same domain.

Option A — Configuration Wizard (GUI):

$ORACLE_HOME/oracle_common/common/bin/config.sh

Then: Create a New Domain → Domain Location = your-domain-home/c2m_domain → select the Basic WebLogic Server Domain template (add the Coherence Cluster extension if your C2M topology uses Coherence — see the Coherence/JMS/IWS solution) → set the admin username/password → Domain Mode = Production and the certified JDK → (Advanced) select Administration Server, Node Manager, Topology. Continue into Step 3 for servers/Node Manager/machine, then Create.

Option B — WLST offline (scriptable, preferred for repeatability):

# create_c2m_domain.py  — run: java weblogic.WLST create_c2m_domain.py
readTemplate('your-oracle-home/wlserver/common/templates/wls/wls.jar')
cd('/Servers/AdminServer')
set('ListenAddress', 'your-admin-host')      # a real host/IP, not localhost
set('ListenPort', 7001)
cd('/Security/base_domain/User/weblogic')    # set admin credentials
cmo.setName('your-admin-user')
cmo.setPassword('your-admin-password')
setOption('ServerStartMode', 'prod')         # production mode
setOption('OverwriteDomain', 'true')
writeDomain('your-domain-home/c2m_domain')
closeTemplate()
exit()

Verify: DOMAIN_HOME (your-domain-home/c2m_domain) exists with bin/, config/config.xml, and nodemanager/ populated.

### Step 3 — Configure Admin Server, managed server(s), machine

If you used the Wizard you can do this inline; either way, here is the WLST-online form (start AdminServer first — Step 5 — then connect and edit). Admin Console path is given for each.

Managed server `c2m_ms1` — *Console:* Environment → Servers → New → Name c2m_ms1,

Listen Address = your-ms1-host, Listen Port = your planned port, not part of a cluster yet    (or assign to c2m_cluster). *WLST:*

edit(); startEdit()
   cmo.createServer('c2m_ms1')
   cd('/Servers/c2m_ms1')
   cmo.setListenAddress('your-ms1-host'); cmo.setListenPort(7003)

(HA) Cluster `c2m_cluster` + second server `c2m_ms2` — *Console:* **Environment →

Clusters → New (`c2m_cluster`), then create `c2m_ms2` and set each server's Cluster** to    c2m_cluster. *WLST:*

cmo.createCluster('c2m_cluster')
   cmo.createServer('c2m_ms2')
   cd('/Servers/c2m_ms2'); cmo.setListenAddress('your-ms2-host'); cmo.setListenPort(7005)
   cd('/Servers/c2m_ms1'); cmo.setCluster(getMBean('/Clusters/c2m_cluster'))
   cd('/Servers/c2m_ms2'); cmo.setCluster(getMBean('/Clusters/c2m_cluster'))

Machine `c2m_machine1` — *Console:* Environment → Machines → New (Unix Machine),

then Node Manager tab → Type SSL (or Plain), Listen Address = specific host/IP, not    `localhost`, Listen Port = your Node Manager port. Assign servers under the machine's    Servers tab. *WLST:*

cmo.createUnixMachine('c2m_machine1')
   cd('/Machines/c2m_machine1/NodeManager/c2m_machine1')
   cmo.setListenAddress('your-nm-host'); cmo.setListenPort(5556); cmo.setNMType('SSL')
   cd('/Servers/AdminServer'); cmo.setMachine(getMBean('/Machines/c2m_machine1'))
   cd('/Servers/c2m_ms1');     cmo.setMachine(getMBean('/Machines/c2m_machine1'))
   # (c2m_ms2 likewise for HA)
   save(); activate()

Keep the C2M application off AdminServer. The C2M/OUAF EAR (SPLWeb/SPLService) is deployed to the managed server(s) — deploying it in a separate solution. Here we only build the domain that receives it.

### Step 4 — Configure the per-domain Node Manager

The per-domain Node Manager config already lives in DOMAIN_HOME/nodemanager after domain creation. Finalize it and enroll the domain:

Set Node Manager properties in DOMAIN_HOME/nodemanager/nodemanager.properties:

ListenAddress=your-nm-host (not localhost), ListenPort=5556, SecureListener=true (SSL) or    false (Plain, non-production only), and — so Node Manager can start managed servers itself —    StartScriptEnabled=true.

Enroll the domain with Node Manager (from WLST online, connected to AdminServer) so it

trusts and can manage the servers:

nmEnroll('your-domain-home/c2m_domain', 'your-domain-home/c2m_domain/nodemanager')

Node Manager type — per-domain vs per-host: this solution uses per-domain (self-contained

under DOMAIN_HOME), the modern default. Choose per-host only if a site standard requires one    Node Manager serving multiple domains on the host; if so, configure it under ORACLE_HOME and    register each domain — see Oracle's *Administering Node Manager* (14.1.1) documentation.

### Step 5 — Start Node Manager and the Administration Server

From DOMAIN_HOME/bin, as the product user:

Node Manager:

nohup ./startNodeManager.sh > $DOMAIN_HOME/nm.out 2>&1 &

Administration Server:

nohup ./startWebLogic.sh > $DOMAIN_HOME/admin.out 2>&1 &

In production mode you are prompted for the admin credential on first start. Then create a    boot-identity file so it (and the managed servers) start unattended under Node Manager —    create DOMAIN_HOME/servers/AdminServer/security/boot.properties with username= / password=    (WebLogic encrypts it on next start); repeat per managed server directory.

Reach the Console: http://your-admin-host:7001/console — log in with the admin credential.

### Step 6 — Create the `C2MDataSource` JDBC data source

Point WebLogic at the C2M database. Choose generic (single-instance DB) or Active GridLink (Oracle RAC).

*Console:* Services → Data Sources → New → Generic Data Source (or GridLink). Name = C2MDataSource, JNDI Name = jdbc/C2MDataSource, Database Type = Oracle. Driver: the Oracle Thin driver (XA or non-XA per your transaction needs). Enter the connection: host = your-db-host, port = your-db-port, service name = your-service (use service, not SID, for RAC). Set the schema credentials. Target the data source at c2m_ms1 (and c2m_cluster for HA) — not AdminServer. On the connection-pool tab set Test Connections On Reserve = true with Test Table Name = `SQL ISVALID` (or SQL SELECT 1 FROM DUAL), and size Initial/Max Capacity for your load (verify for your version against C2M sizing).

*WLST (generic, online):*

edit(); startEdit()
cmo.createJDBCSystemResource('C2MDataSource')
cd('/JDBCSystemResources/C2MDataSource/JDBCResource/C2MDataSource')
cmo.setName('C2MDataSource')
cd('.../JDBCDataSourceParams/C2MDataSource'); set('JNDINames', jarray.array([String('jdbc/C2MDataSource')], String))
cd('.../JDBCDriverParams/C2MDataSource')
cmo.setUrl('jdbc:oracle:thin:@//your-db-host:your-db-port/your-service')
cmo.setDriverName('oracle.jdbc.OracleDriver')
cmo.setPasswordEncrypted('your-schema-password')
cd('.../Properties/C2MDataSource'); cmo.createProperty('user'); cd('Properties/user'); cmo.setValue('your-schema-user')
cd('.../JDBCConnectionPoolParams/C2MDataSource')
cmo.setTestConnectionsOnReserve(true); cmo.setTestTableName('SQL ISVALID')
cmo.setInitialCapacity(5); cmo.setMaxCapacity(30)
cd('/SystemResources/C2MDataSource'); set('Targets', jarray.array([ObjectName('com.bea:Name=c2m_ms1,Type=Server')], ObjectName))
save(); activate()

(For GridLink/RAC, use the RAC SCAN/service URL and enable ONS/FAN per Oracle's *Administering JDBC Data Sources* 14.1.1.) Verify the target list does not include AdminServer.

### Step 7 — Tune JVM / startup

C2M managed-server JVMs are memory- and GC-sensitive; set this deliberately rather than accepting template defaults.

Heap / GC — set USER_MEM_ARGS for the managed server(s) (do not hand-edit startWebLogic.sh;

override in setUserOverrides.sh / setUserOverridesLate.sh under DOMAIN_HOME/bin, which    setDomainEnv.sh sources):

# setUserOverrides.sh  (example — size per your host & C2M sizing guidance: verify for your version)
   USER_MEM_ARGS="-Xms4g -Xmx4g -XX:MetaspaceSize=512m -XX:MaxMetaspaceSize=512m"
   export USER_MEM_ARGS

Production mode — confirm the domain is in production mode (set at creation). Confirm

StartScriptEnabled=true so Node Manager applies these startup args when it launches servers.

Boot identity — confirm boot.properties exists for each server (Step 5) so Node Manager

starts them unattended.

Start managed servers — via Node Manager (Console: **Environment → Servers → Control →

Start**, or WLST nmStart('c2m_ms1')), or directly for a quick pilot:

nohup ./startManagedWebLogic.sh c2m_ms1 t3://your-admin-host:7001 > $DOMAIN_HOME/ms1.out 2>&1 &

Gate 1 → Pilot: WebLogic installed, c2m_domain created, Admin + managed server(s) + machine configured, per-domain Node Manager enrolled, C2MDataSource created with Test-On-Reserve, JVM args set. No template placeholders remain. Configuration validates in WLST/Console without errors.

__________________________________________________

## Phase 2 — Pilot (one non-production node)

Bring the domain up on one environment/node and confirm the baseline:

Node Manager running and reachable from the Admin Console/WLST.

AdminServer and c2m_ms1 both in state RUNNING.

C2MDataSource targeted at c2m_ms1, Test = passed (Console Monitoring → Testing,

or WLST test).

JVM args as intended on c2m_ms1 (heap/metaspace reflect USER_MEM_ARGS).

Gate 2 → Validate: a clean single-node domain — servers RUNNING, data source reserving connections, Node Manager in control — before any horizontal scale.

__________________________________________________

## Phase 3 — Validate (evidence, not assumption)

Run the scripts and confirm against the Testing Guide:

java weblogic.WLST OWLS14C-Validation.py     # servers RUNNING, DS test, NM reachable, JVM args
java weblogic.WLST OWLS14C-Report.py         # health/coverage summary

Validation must report: servers RUNNING, C2MDataSource test pass, Node Manager

reachable, JVM args as configured, no config.xml placeholders, machine not on   localhost.

If Validation flags a fixable drift (e.g. Test-On-Reserve off, data source on AdminServer,

StartScriptEnabled=false), preview and apply with Remediation — dry-run first:

./OWLS14C-Remediation.sh                 # DRY-RUN: prints what it would change
  ./OWLS14C-Remediation.sh --apply         # apply, after review + backup

Gate 3 → Expand: Validation is green with evidence (Report attached to the change record).

__________________________________________________

## Phase 4 — Expand

Scale and promote under change control, re-validating at each step:

Add the second managed server / cluster (c2m_ms2 in c2m_cluster), target C2MDataSource

at the cluster, start via Node Manager, re-run Validation.

Add machines / nodes for additional hosts (each with its own Node Manager and machine

definition), keeping to a specific IP/hostname per machine.

Promote the pattern across environments (Dev → Test → Prod) using the same WLST scripts and

owls14c-scope.env values per environment, each behind its own change approval and backup.

Hand off to the layers above — the domain is now ready to receive the C2M/OUAF deployment

(SPLWeb/SPLService), Coherence/JMS/IWS, batch threadpools, SSO/SSL, and monitoring, each    covered by its own solution.

__________________________________________________

## Rollback (any phase)

Config change (data source, server, JVM): WebLogic keeps config.xml backups

(config/config.xml.booted / pending edits). Revert the edit session or restore the domain   config from your pre-change backup, then restart the affected server.

Domain build gone wrong: because DOMAIN_HOME is outside ORACLE_HOME, remove/recreate

the domain without touching the binaries; restore from the domain backup if needed.

Always take a verified backup of the domain home (and note the DB/OUAF state) before a

production change; record the rollback step in the change record.

# Testing Guide

Testing proves the WebLogic 14c foundation for C2M is actually sound — domain up, managed server(s) running, Node Manager in control, and data sources healthy — with evidence, not assumption. Run these tests at the Pilot gate (one node) and again after each Expand step.

Each test states what to check, how (Admin Console navigation and/or WLST, plus the solution's scripts), and the pass criteria. Run the read-only Validation and Report scripts to collect most of this automatically; the manual checks below explain what those scripts assert.

Use placeholders without angle brackets (your-admin-host, your-service) — substitute your values.

__________________________________________________

## 1. Installation & domain structure

Check: WebLogic 14c installed in ORACLE_HOME, and c2m_domain created outside it with a

populated bin/, config/config.xml, and nodemanager/.

How: on the host, confirm the directory trees; cat $DOMAIN_HOME/config/config.xml | head

shows the domain; WLST launches (java weblogic.WLST). Or run OWLS14C-Discovery.py.

Pass: ORACLE_HOME and a separate DOMAIN_HOME both present; config.xml names

c2m_domain; no template placeholders left in config.xml (e.g. no leftover localhost   machine listen address).

## 2. Node Manager running and reachable

Check: the per-domain Node Manager is up and the Admin Console/WLST can reach it to control

servers.

How: *WLST:* `nmConnect('your-nm-user','your-nm-pass','your-nm-host',5556,'c2m_domain',

'your-domain-home/c2m_domain') then nm() returns true. *Console:* **Environment → Machines →   c2m_machine1 → Monitoring → Node Manager Status** = **Reachable**. Or OWLS14C-Validation.py`.

Pass: Node Manager status Reachable; nmConnect succeeds; the machine listen address is a

specific host/IP, not `localhost`.

## 3. Administration Server RUNNING

Check: AdminServer is up in production mode and the Console is reachable.

How: browse http://your-admin-host:7001/console and log in; *WLST:* connect(...) then

state('AdminServer'). *Console:* Environment → Servers shows AdminServer state RUNNING.

Pass: AdminServer state = RUNNING, Console reachable, health OK.

## 4. Managed server(s) RUNNING

Check: c2m_ms1 (and c2m_ms2 for HA) start under Node Manager and reach RUNNING.

How: *Console:* Environment → Servers → Control → start → state goes RUNNING; *WLST:*

nmStart('c2m_ms1') then state('c2m_ms1'). Confirm no SEV/ERROR at startup in   DOMAIN_HOME/servers/c2m_ms1/logs/c2m_ms1.log. Or OWLS14C-Validation.py.

Pass: each managed server = RUNNING, health OK, started via Node Manager

(not just a foreground startManagedWebLogic.sh), and the C2M app is not deployed to   AdminServer.

## 5. Data source healthy (Test-On-Reserve)

Check: C2MDataSource connects to the C2M database and passes its reserve-time health test,

and is targeted at the managed server(s), not AdminServer.

How: *Console:* Services → Data Sources → C2MDataSource → Monitoring → Testing → select

c2m_ms1 → Test Data Source = passed; check Targets = c2m_ms1/c2m_cluster.   *WLST:* invoke testPool on the runtime MBean, or confirm connections reserve without error. Or   OWLS14C-Validation.py.

Pass: data-source test passed on each target; Test Connections On Reserve = true with a

valid Test Table Name; pool Initial/Max Capacity set (not left at defaults blindly);   target list excludes AdminServer.

## 6. Database round-trip from the host (independent of WebLogic)

Check: the same DB coordinates the data source uses are reachable and log in from the host —

isolates "DB/network problem" from "WebLogic config problem."

How: sqlplus your-schema-user@//your-db-host:your-db-port/your-service (or tnsping); a

SQL check script (OWLS14C-*.sql) can confirm the schema is present.

Pass: login succeeds against the service name (not SID for RAC); the C2M schema objects

are visible. If this fails but you expected the data source to work, the issue is DB/network, not   WebLogic.

## 7. JVM / startup configuration in effect

Check: the managed server(s) actually run with the intended heap/metaspace and production

mode — i.e. USER_MEM_ARGS took effect via Node Manager (StartScriptEnabled=true).

How: *Console:* Environment → Servers → c2m_ms1 → Monitoring → Performance shows heap

sizes; or inspect the server's runtime args (ps on the JVM, or WLST JVMRuntime). Confirm   boot.properties exists so startup is unattended.

Pass: running heap/metaspace match the configured USER_MEM_ARGS; domain in **production

mode; server starts unattended** under Node Manager (no credential prompt), auto-restart   enabled.

## 8. Coverage / regression — the Report

Check: a single health/coverage snapshot of the whole foundation to attach to the change

record and to re-run after each Expand step (regression baseline).

How: java weblogic.WLST OWLS14C-Report.py — summarizes servers & states, Node Manager

reachability, data-source targets & test results, JVM args, and placeholder/localhost findings.

Pass: Report shows all servers RUNNING, Node Manager reachable, C2MDataSource healthy

and correctly targeted, JVM args as configured, and zero placeholder/localhost/AdminServer-   targeting findings.

__________________________________________________

## Test summary gate

| # | Test | Pass criteria |
| --- | --- | --- |
| 1 | Install & domain structure | ORACLE_HOME + separate DOMAIN_HOME; no placeholders in config.xml |
| 2 | Node Manager | Reachable; machine on real host/IP, not localhost |
| 3 | Admin Server | AdminServer = RUNNING, Console reachable |
| 4 | Managed server(s) | c2m_ms1(/c2m_ms2) = RUNNING via Node Manager; app not on Admin |
| 5 | Data source | C2MDataSource test passed; Test-On-Reserve on; not targeted at Admin |
| 6 | DB round-trip | SQL login to the service succeeds from host |
| 7 | JVM / startup | Heap/metaspace match config; production mode; unattended start |
| 8 | Report | All green; zero placeholder/localhost/Admin-targeting findings |

All eight pass → the domain has cleared the Validate gate. A failure at any test sends you to the Troubleshooting Guide; fixable config drift can be previewed and applied with the Remediation script (dry-run first). Re-run this suite after every Expand change.

# Troubleshooting Guide

The common failures when installing and configuring WebLogic 14c for C2M, organized by symptom → likely cause → resolution. Start with the read-only Discovery and Validation scripts — they surface most of these mechanically. Fixable config drift can be previewed and applied with the Remediation script (dry-run first, backup before --apply).

Placeholders are without angle brackets (your-domain-home, your-db-host, your-service) — substitute your values. Version-specific behavior is verify for your version against Oracle's WebLogic 14.1.1 documentation; MOS-gated notes/patches are pointed to, not reproduced.

__________________________________________________

## Install & domain creation

### Installer fails or WLST won't launch after install

Likely cause: wrong/uncertified JDK, JAVA_HOME not set, insufficient disk, or wrong

installer type for the C2M release.

Resolution: confirm java -version is the certified JDK and JAVA_HOME points at it;

ensure free disk for ORACLE_HOME; re-run the correct installer (verify for your version).   Verify with $ORACLE_HOME/oracle_common/common/bin/wlst.sh.

### `config.sh` / WLST domain creation errors, or domain half-created

Likely cause: domain home path not writable by the product user, path inside ORACLE_HOME,

or a template mismatch.

Resolution: create DOMAIN_HOME outside ORACLE_HOME, owned by the product user; re-run

creation with setOption('OverwriteDomain','true') (WLST) after clearing the partial domain.   Confirm the selected template matches your topology (add Coherence extension only if used).

### `config.xml` still contains `localhost` or placeholder listen addresses

Likely cause: accepted defaults in the Wizard, or WLST script left placeholders.

Resolution: set specific host/IP listen addresses for AdminServer, managed servers, and

the machine/Node Manager. localhost breaks Node Manager control and clustering. Validation flags   this; Remediation can correct the machine address.

## Administration Server

### AdminServer won't start / prompts endlessly for credentials

Likely cause: production mode with no boot-identity file, or a wrong/forgotten admin

credential.

Resolution: create DOMAIN_HOME/servers/AdminServer/security/boot.properties with

username= / password= (WebLogic encrypts on next start). If the credential is lost, reset it   via the offline security tooling (see Oracle docs). Check admin.out /   servers/AdminServer/logs/AdminServer.log for the actual error.

### AdminServer starts but Console is unreachable

Likely cause: listen port in use / firewalled, or bound to the wrong address.

Resolution: confirm the listen port is free (ss -tlnp) and open in the firewall; confirm the

listen address is the host you're browsing to; try http://your-admin-host:7001/console.

## Node Manager

### Node Manager "not reachable" from Console/WLST

Likely cause: Node Manager not running, listening on localhost, port mismatch, or the domain

never enrolled.

Resolution: start it (DOMAIN_HOME/bin/startNodeManager.sh); set

ListenAddress=your-nm-host (not localhost) and the correct ListenPort in   nodemanager.properties; enroll the domain: WLST nmEnroll('your-domain-home/c2m_domain',   'your-domain-home/c2m_domain/nodemanager'). Test with nmConnect(...).

### Managed server starts in foreground but not via Node Manager

Likely cause: StartScriptEnabled=false, so Node Manager doesn't run the start script (and

your JVM args don't apply either).

Resolution: set StartScriptEnabled=true in nodemanager.properties, restart Node Manager,

and start the server via nmStart('c2m_ms1') / Console Control → Start. Remediation can set   this flag.

### Node Manager SSL / trust errors

Likely cause: SecureListener=true without matching trust between the domain and Node

Manager, or a stale enrollment.

Resolution: re-run nmEnroll to re-establish trust; confirm the machine's Node Manager type

(SSL vs Plain) matches nodemanager.properties. (Full keystore/SSL hardening is a separate   solution.)

## Managed servers

### Managed server won't reach RUNNING (stuck in STARTING/ADMIN/FAILED)

Likely cause: data-source failure at boot, JVM OutOfMemoryError, port conflict, or a

deployment error (out of scope here).

Resolution: read servers/c2m_ms1/logs/c2m_ms1.log. If the data source is failing, fix it

(below). If OOM, raise heap (USER_MEM_ARGS). If a port conflict, pick a free port. Confirm the   server isn't inadvertently hosting the C2M app *and* admin duties.

### C2M app accidentally deployed to AdminServer

Likely cause: wrong deployment target chosen (application deployment is a separate solution,

but the mistake surfaces here as admin instability).

Resolution: target the C2M application and its data source at the **managed server(s)/

cluster**, never AdminServer. Validation flags data sources mis-targeted at AdminServer.

## Data sources (`C2MDataSource`)

### Data-source test fails / connections can't be reserved

Likely cause: wrong URL (SID vs service name), bad schema credentials, DB/listener down,

network/firewall block, or uncertified driver.

Resolution: confirm the DB round-trip outside WebLogic first —

sqlplus your-schema-user@//your-db-host:your-db-port/your-service or tnsping. Then fix the   data-source URL to use the service name, correct the credentials, and confirm the JDBC driver   is certified for the DB release (verify for your version).

### Intermittent stale-connection errors under load

Likely cause: Test Connections On Reserve disabled, so dead connections are handed out

after a DB blip; or pool too small.

Resolution: enable Test-On-Reserve with a valid Test Table Name

(SQL ISVALID / SQL SELECT 1 FROM DUAL); raise Initial/Max Capacity per load   (verify for your version). Remediation can enable Test-On-Reserve.

### RAC failover not working

Likely cause: a generic data source (or SID-based URL) against a RAC database instead of

Active GridLink with FAN/ONS.

Resolution: use an Active GridLink data source with the RAC SCAN/service URL and ONS/FAN

enabled (see Oracle *Administering JDBC Data Sources* 14.1.1).

## JVM / startup / memory

### `OutOfMemoryError` (heap or metaspace) on a managed server

Likely cause: heap/metaspace left at template defaults, undersized for C2M's memory profile.

Resolution: set USER_MEM_ARGS in DOMAIN_HOME/bin/setUserOverrides.sh (e.g. pin

-Xms=-Xmx, size metaspace), ensure StartScriptEnabled=true so it applies via Node Manager,   restart the server. Right-size per C2M sizing guidance (verify for your version).

### Tuned JVM args don't take effect

Likely cause: args set only in a hand-edited startWebLogic.sh (lost on regeneration), or

StartScriptEnabled=false so Node Manager ignores the start script.

Resolution: put args in setUserOverrides.sh (sourced by setDomainEnv.sh), set

StartScriptEnabled=true, restart via Node Manager, and confirm the running heap in Console   Monitoring → Performance.

### Intermittent failures under load, no obvious config cause

Likely cause: OS ulimits (open files / processes) too low for the product user.

Resolution: raise nofile/process limits for the product user and restart the servers.

__________________________________________________

## When to escalate

MOS-gated issues (a specific patch, certification question, or product bug) — raise a Service

Request with My Oracle Support; the exact patch/note is entitlement-gated and pointed to, not   reproduced here.

Cross-layer problems (application deployment, Coherence/JMS/IWS, SSO/SSL, batch, DB tuning) —

those belong to their own solutions; this guide covers the domain/middleware foundation only.

Always capture the Report output and the relevant server / Node Manager logs before escalating,

and confirm the change record's backup/rollback path is intact.

# Best Practices

Practices for a WebLogic 14c domain that carries C2M well over its life — not just up on day one. They reinforce the Assess → Configure → Pilot → Validate → Expand model and the named topology (c2m_domain, AdminServer, c2m_ms1/c2m_ms2, c2m_cluster, c2m_machine1, C2MDataSource). Where a specific value depends on the release, verify for your version against Oracle's documentation and certification matrix.

## Domain layout & topology

Keep `DOMAIN_HOME` outside `ORACLE_HOME`. Binaries and domain have different lifecycles;

separating them lets you patch/reinstall WebLogic without disturbing c2m_domain, and back them   up independently.

Never deploy the C2M application to `AdminServer`. Reserve AdminServer for administration;

run C2M (SPLWeb/SPLService) on the managed server(s). This isolates admin availability from   app load and is the supported OUAF pattern.

Name objects deliberately and reuse the names everywhere — domain, servers, cluster, machine,

data source. Consistent names across config.xml, WLST scripts, and runbooks prevent the   "which server did we mean?" class of outage. Map to your site convention once, then hold it.

Bind to real hostnames/IPs, never `localhost`. A machine or listen address on localhost

breaks Node Manager control and (later) clustering/Coherence. This is a validation check for a   reason.

Start single-node, then scale. Prove one managed server clean before adding c2m_ms2 /

c2m_cluster. HA on top of an unproven single node just multiplies the problem.

## Node Manager

Use the per-domain Node Manager (under DOMAIN_HOME/nodemanager) unless a site standard

mandates per-host. Per-domain keeps each domain self-contained and easy to move/patch.

Run servers under Node Manager, not foreground scripts. Foreground startManagedWebLogic.sh

is fine for a quick pilot, but production servers should start/stop/auto-restart through Node   Manager so a crash recovers itself.

Enable `StartScriptEnabled=true` so Node Manager applies your setUserOverrides.sh JVM args

when it launches servers — otherwise your carefully-tuned heap silently doesn't apply.

Secure Node Manager (SecureListener=true, SSL) outside throwaway sandboxes, and register

the domain with nmEnroll so trust is established once and reused.

Install Node Manager as a service/boot job so it survives host reboots; a rebooted host with

no Node Manager means nothing auto-starts.

## Data sources

Turn on Test Connections On Reserve with a lightweight test (SQL ISVALID /

SQL SELECT 1 FROM DUAL) so WebLogic hands out only live connections — cheap insurance against   stale-connection failures after a DB blip.

Use the service name, not SID (required for RAC), and prefer an Active GridLink data

source when the C2M database is RAC so FAN/ONS failover and load balancing work.

Target data sources at the managed server(s)/cluster, never `AdminServer`. A data source on

AdminServer is a classic mis-target that "works" in a demo and fails the moment app load moves   to the managed servers.

Size the pool for real load, not defaults. Set Initial/Max Capacity from C2M sizing guidance

and observed concurrency (verify for your version); watch for pool exhaustion and connection   leaks under batch + online concurrency.

Keep schema credentials out of scripts. Set them in the data source (WebLogic encrypts them);

never bake passwords into WLST files committed anywhere.

## JVM / startup & memory

Set heap deliberately via `setUserOverrides.sh`, not by editing generated startup scripts.

Overrides survive domain re-generation; hand-edits to startWebLogic.sh do not.

Right-size heap and metaspace for C2M and pin -Xms = -Xmx in production to avoid heap

resize churn; choose/verify the GC per your JDK and C2M sizing guidance (verify for your   version). C2M is memory-sensitive — undersized heap surfaces as OutOfMemoryError under load.

Run production domains in production mode with an encrypted boot-identity file so servers

start unattended under Node Manager.

Raise OS ulimits (open files, processes) for the product user; low nofile limits cause

intermittent, hard-to-diagnose failures under load.

## Security & operations

Least privilege: dedicated OS product user owns the install/domain; distinct WebLogic admin

and Node Manager credentials; rotate per policy. (SSL/keystore and SSO have their own solution —   point to it, don't hand-roll.)

Back up before every change — the domain home (config), plus note the OUAF product/config and

DB state — and keep the rollback step in the change record. DOMAIN_HOME being outside   ORACLE_HOME makes domain-only restore clean.

Keep environments parallel. Build Dev → Test → Prod from the same WLST scripts with a

per-environment owls14c-scope.env, so the domain that reaches production is the one you validated.

Change control for production, always: certified stack, backup, change window, validation

evidence (attach the Report), documented rollback.

## Validate continuously

Re-run Discovery/Validation/Report after every change (server added, data source retargeted,

JVM tuned, patch applied) so drift is caught by evidence, not by an incident.

Preview remediation before applying — the Remediation script is dry-run by default;

review its plan, take a backup, then --apply. Never let an automated fix touch a production   domain unreviewed.

Treat the Report as your regression baseline — a green Report before a change and a green

Report after is the simplest proof you didn't regress the foundation.

# Deliverables Summary

Everything included in Oracle WebLogic 14c for C2M — Install, Configure & Domain Setup, and how the pieces fit together. This solution builds the WebLogic 14c middleware foundation that C2M is deployed onto: install WebLogic → create the c2m_domain domain → configure Admin / managed servers + Node Manager + machine → create the C2MDataSource data source → tune JVM / startup → validate — pilot-first, with explicit gates.

## Documentation

| Document | What it gives you |
| --- | --- |
| Solution Overview | The named domain topology (c2m_domain, AdminServer, c2m_ms1/c2m_ms2, c2m_cluster, c2m_machine1, C2MDataSource), how OUAF/C2M sits on WebLogic, the Assess→Configure→Pilot→Validate→Expand model, and scope boundaries. |
| Requirements Guide | Each prerequisite — certified WebLogic 14c installer + JDK, sized host, OS product account & directory layout, free ports, reachable DB + service, admin credential & boot-identity plan, WLST/shell/SQL tooling, change control — with verify / implement steps. |
| Implementation Guide | The exact ordered build: install WebLogic 14c → create c2m_domain → configure Admin/managed servers + Node Manager + machine → create C2MDataSource → tune JVM/startup → validate, with Admin Console navigation and WLST side by side, and rollback. |
| Testing Guide | Eight tests proving domain up, servers RUNNING, Node Manager reachable, data sources healthy, JVM args in effect — with pass criteria and a summary gate. |
| Troubleshooting Guide | Symptom → likely cause → resolution for the common domain, server, Node Manager, data-source, and JVM failures. |
| Best Practices | Domain layout, Node Manager, data sources, JVM/memory, security/ops, and continuous validation. |

## Automation scripts

Five scripts, authentic to WebLogic + C2M administration — WLST (Jython), shell, and SQL, not PowerShell. Read-only tools are read-only; the only script that can change anything defaults to dry-run.

| Script | Type | Mode | What it does |
| --- | --- | --- | --- |
| OWLS14C-Discovery | WLST / shell | Read-only | Inventories the environment — host, JDK, ORACLE_HOME/domains, servers & states, machine/Node Manager, data sources, free ports, DB reachability. Run before and after building the domain. |
| OWLS14C-Validation | WLST | Read-only | Asserts the pass criteria — servers RUNNING, Node Manager reachable, C2MDataSource Test-On-Reserve passes and not targeted at AdminServer, JVM args as configured, no localhost/placeholders. |
| OWLS14C-Report | WLST | Read-only | Produces a health/coverage snapshot of the whole foundation to attach to the change record and use as a regression baseline. |
| OWLS14C-Remediation | shell / WLST | Dry-run default | Previews and (with --apply) fixes common, safe config drift — Test-On-Reserve off, data source on AdminServer, StartScriptEnabled=false, machine on localhost. Backup + review before applying. |
| OWLS14C-ScopeHelper | shell | Read-only | Pins the targets the other scripts act on — domain name, server names/ports, machine, Node Manager host/port, data-source coordinates — into owls14c-scope.env for consistent, per-environment runs. |

Each script carries a native-comment header (#/--) stating PURPOSE, HOW TO RUN, EXPECTED RESULTS, and NOTES, and uses placeholders without angle brackets (your-domain, your-db-host).

## How the pieces work together

ScopeHelper captures your environment's names and coordinates → owls14c-scope.env.

Discovery inventories the host/domain (before build, and again after).

Build the domain per the Implementation Guide (install → domain → servers/Node Manager/

machine → data source → JVM/startup).

Validation + Report prove the Pilot/Validate gates with evidence.

Remediation (dry-run → apply) fixes any flagged drift safely.

Re-run Validation/Report after each Expand step and every future change.

## What this solution does not include (pointed to, not reproduced)

Deploying the C2M/OUAF application (SPLWeb/SPLService) onto the domain, and OUAF

configureEnv/initialSetup — separate C2M installation/deployment solution.

Coherence / JMS / IWS configuration, batch threadpool workers, SSO / SSL / keystore,

and WebLogic patching/upgrade — each its own solution.

My-Oracle-Support-gated notes, patches, and the exact certified WebLogic/JDK/DB versions — the

solution points to MOS and flags version-specific values as verify for your version rather than   reproducing gated content.

## Outcome

A correctly built WebLogic 14c foundation for C2M — c2m_domain created, AdminServer and the managed server(s) RUNNING, the per-domain Node Manager in control, C2MDataSource healthy and correctly targeted, and JVM / startup configured deliberately — proven on a pilot before you scale.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## OWLS14C-Discovery.py

Purpose: Inventory the WebLogic 14c environment that C2M runs on so you know what you have before and after building the domain. Reports the domain name, servers and their states, cluster, machine and Node Manager, JDBC data sources and their targets, and JVM/production-mode settings. Reads only — it changes nothing. HOW TO RUN Offline (inspect config on disk, no running domain needed): java weblogic.WLST OWLS14C-Discovery.py --domain your-domain-home/c2m_domain Online (also read live server states, needs a running AdminServer): java weblogic.WLST OWLS14C-Discovery.py --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user Values also read from owls14c-scope.env (see OWLS14C-ScopeHelper.sh) if present. EXPECTED RESULTS A printed inventory: domain, AdminServer, managed server(s) + states, cluster, machine + Node Manager listen address, data sources + targets, production mode and JVM args. No pass/fail judgment (that is Validation) — this is the raw picture. Exit 0 on success; non-zero only if it cannot read. NOTES White-label, repeatable: run it the same way in Dev/Test/Prod before and after a change to see drift. Strictly read-only — safe against production; it opens no edit session and writes nothing to the domain.

How to run: Offline (inspect config on disk, no running domain needed): java weblogic.WLST OWLS14C-Discovery.py --domain your-domain-home/c2m_domain Online (also read live server states, needs a running AdminServer): java weblogic.WLST OWLS14C-Discovery.py --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user Values also read from owls14c-scope.env (see OWLS14C-ScopeHelper.sh) if present. EXPECTED RESULTS A printed inventory: domain, AdminServer, managed server(s) + states, cluster, machine + Node Manager listen address, data sources + targets, production mode and JVM args. No pass/fail judgment (that is Validation) — this is the raw picture. Exit 0 on success; non-zero only if it cannot read. NOTES White-label, repeatable: run it the same way in Dev/Test/Prod before and after a change to see drift. Strictly read-only — safe against production; it opens no edit session and writes nothing to the domain.

## OWLS14C-Remediation.sh

Purpose: Correct the common, safe configuration drift the Validation script flags on the WebLogic 14c domain for C2M: Test-On-Reserve OFF on the C2MDataSource data source, the data source targeted at AdminServer instead of the managed servers, and Node Manager StartScriptEnabled=false. DRY-RUN by default — it prints exactly what it would change and touches nothing until you pass --apply. HOW TO RUN Preview (default, no changes): ./OWLS14C-Remediation.sh --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user Apply (after review + a verified domain backup): ./OWLS14C-Remediation.sh --apply --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user Values also read from owls14c-scope.env if present; password from OWLS14C_ADMIN_PASS. Needs ORACLE_HOME (for WLST) on PATH or exported. EXPECTED RESULTS DRY-RUN: a numbered plan of the fixes it would make, then "No changes made." APPLY:   each fix confirmed, the edit session activated, and a note to re-run OWLS14C-Validation.py. Exit 0 on success; non-zero on error. NOTES White-label, repeatable: preview in every environment, apply only after review and backup. Safe by default (dry-run); it only ever adjusts the three low-risk settings above — it never creates/deletes servers or changes credentials. Back up the domain before --apply.

How to run: Preview (default, no changes): ./OWLS14C-Remediation.sh --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user Apply (after review + a verified domain backup): ./OWLS14C-Remediation.sh --apply --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user Values also read from owls14c-scope.env if present; password from OWLS14C_ADMIN_PASS. Needs ORACLE_HOME (for WLST) on PATH or exported. EXPECTED RESULTS DRY-RUN: a numbered plan of the fixes it would make, then "No changes made." APPLY:   each fix confirmed, the edit session activated, and a note to re-run OWLS14C-Validation.py. Exit 0 on success; non-zero on error. NOTES White-label, repeatable: preview in every environment, apply only after review and backup. Safe by default (dry-run); it only ever adjusts the three low-risk settings above — it never creates/deletes servers or changes credentials. Back up the domain before --apply.

## OWLS14C-Report.py

Purpose: Produce one health and coverage snapshot of the WebLogic 14c foundation for C2M — servers and states, Node Manager reachability, data sources with their targets and Test-On-Reserve setting, JVM/production mode, and any localhost/AdminServer-targeting findings — to attach to a change record and reuse as a regression baseline. Reads only; changes nothing. HOW TO RUN java weblogic.WLST OWLS14C-Report.py --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user \ --out owls14c-report.txt (Values also read from owls14c-scope.env if present. --out is optional; without it the report prints to the screen.) EXPECTED RESULTS A sectioned report (Domain, Servers, Node Manager/Machines, Data Sources, Findings) written to screen and, if --out is given, to a text file. A clean foundation shows all servers RUNNING, Node Manager reachable, data sources healthy and correctly targeted, and zero findings. Exit 0 on success. NOTES White-label, repeatable: capture a report before and after every change so a green-to-green comparison proves you did not regress the foundation. Strictly read-only — opens no edit session; safe against production.

How to run: java weblogic.WLST OWLS14C-Report.py --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user \ --out owls14c-report.txt (Values also read from owls14c-scope.env if present. --out is optional; without it the report prints to the screen.) EXPECTED RESULTS A sectioned report (Domain, Servers, Node Manager/Machines, Data Sources, Findings) written to screen and, if --out is given, to a text file. A clean foundation shows all servers RUNNING, Node Manager reachable, data sources healthy and correctly targeted, and zero findings. Exit 0 on success. NOTES White-label, repeatable: capture a report before and after every change so a green-to-green comparison proves you did not regress the foundation. Strictly read-only — opens no edit session; safe against production.

## OWLS14C-ScopeHelper.sh

Purpose: Capture, in one place, the environment coordinates the OWLS14C Discovery, Validation, Report and Remediation scripts read: the domain home and name, Admin URL and user, managed server names, machine and Node Manager host/port, and the C2MDataSource data-source name and database service. Writes them to owls14c-scope.env so every script runs against the same, consistent target. HOW TO RUN Interactive (prompts for each value, shows current/default): ./OWLS14C-ScopeHelper.sh --interactive Non-interactive (pass what you know; unset values keep placeholders): ./OWLS14C-ScopeHelper.sh --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user Show the current scope file: ./OWLS14C-ScopeHelper.sh --show EXPECTED RESULTS An owls14c-scope.env file in the current directory containing OWLS14C_* variables. The other scripts auto-source it, so you set targets once per environment (Dev/Test/Prod) and reuse them. Exit 0 on success. NOTES White-label, repeatable: keep one scope file per environment (e.g. owls14c-scope.dev.env) and copy it in as owls14c-scope.env before a run. Read-only against live systems — it never touches the domain or database; it only writes the local scope file. Never store the AdminServer password here — pass it via OWLS14C_ADMIN_PASS or an interactive prompt at run time.

How to run: Interactive (prompts for each value, shows current/default): ./OWLS14C-ScopeHelper.sh --interactive Non-interactive (pass what you know; unset values keep placeholders): ./OWLS14C-ScopeHelper.sh --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user Show the current scope file: ./OWLS14C-ScopeHelper.sh --show EXPECTED RESULTS An owls14c-scope.env file in the current directory containing OWLS14C_* variables. The other scripts auto-source it, so you set targets once per environment (Dev/Test/Prod) and reuse them. Exit 0 on success. NOTES White-label, repeatable: keep one scope file per environment (e.g. owls14c-scope.dev.env) and copy it in as owls14c-scope.env before a run. Read-only against live systems — it never touches the domain or database; it only writes the local scope file. Never store the AdminServer password here — pass it via OWLS14C_ADMIN_PASS or an interactive prompt at run time.

## OWLS14C-Validation.py

Purpose: Assert the WebLogic 14c foundation for C2M meets its gate criteria: AdminServer and managed server(s) RUNNING, Node Manager reachable, the C2MDataSource data source passes its Test-On-Reserve and is NOT targeted at AdminServer, JVM/production mode as intended, and no localhost/placeholder listen addresses. Reads only — it makes no changes. HOW TO RUN java weblogic.WLST OWLS14C-Validation.py --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user (Values also read from owls14c-scope.env if present; password from OWLS14C_ADMIN_PASS or an interactive prompt.) EXPECTED RESULTS One line per check: PASS / FAIL / WARN with a short reason, then a summary. Exit 0 when all checks pass; exit 1 when any check FAILs — so it can gate a pipeline. FAIL points you to the Troubleshooting Guide / Remediation script. NOTES White-label, repeatable: run at the Pilot and Validate gates and after every change to catch drift by evidence, not by incident. Strictly read-only — opens no edit session; safe against production.

How to run: java weblogic.WLST OWLS14C-Validation.py --domain your-domain-home/c2m_domain \ --admin-url t3://your-admin-host:7001 --user your-admin-user (Values also read from owls14c-scope.env if present; password from OWLS14C_ADMIN_PASS or an interactive prompt.) EXPECTED RESULTS One line per check: PASS / FAIL / WARN with a short reason, then a summary. Exit 0 when all checks pass; exit 1 when any check FAILs — so it can gate a pipeline. FAIL points you to the Troubleshooting Guide / Remediation script. NOTES White-label, repeatable: run at the Pilot and Validate gates and after every change to catch drift by evidence, not by incident. Strictly read-only — opens no edit session; safe against production.