Oracle Customer to Meter (C2M) Installation & Multi-Environment Build (Dev/Test/Prod)

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary — Oracle Customer to Meter (C2M) Installation & Multi-Environment Build

Standing up Oracle Utilities Customer to Meter (C2M) is where utility programs stall. C2M is not a single install — it is a build with three tiers that all have to line up: a certified platform stack (OS, Java, WebLogic, database), the OUAF product installed on a WebLogic 14c domain, and a loaded C2M database schema. Do it by hand once and it works; do it again for the next environment and it drifts — different ports, a hand-edited config, a missed rollup — and now Development, Test, and Production behave differently and every defect is impossible to reproduce.

This solution is the end-to-end, repeatable way to install C2M and build it consistently across Dev/Test/Prod. It gives an experienced Oracle/WebLogic administrator the correct ordered procedure — certify the stack, install the OUAF framework, install the C2M product, load the schema with OraDBI, create the WebLogic c2m_domain, configure and validate — and a set of named objects reused verbatim in every environment so the three builds differ only by their host, port, and database inputs. It follows the standard model Assess → Configure → Pilot → Validate → Expand: build and prove non-production first, then build Production under change control with backups and a documented rollback.

The build is verifiable, not hopeful. Five automation scripts — WLST/Jython against the WebLogic domain, shell against the OUAF file system, and SQL against the schema — do read-only discovery and validation, produce a build/coverage report per environment, and offer safe, dry-run-by-default remediation. Every stage has an explicit pass/fail gate: certified stack present, ENVIRON.INI correct, schema owned by CISADM, AdminServer and c2m_server1 RUNNING, the C2M application ACTIVE, and the whole environment surviving a clean stop and start.

Where a detail is Oracle's — the exact installer prompts, the certification matrix, patch and rollup numbers, gated My Oracle Support notes — this solution points to Oracle's official C2M Installation Guide, C2M Database Administrator's Guide, OUAF Server Administration Guide, and WebLogic 14.1.2 documentation rather than reproducing gated content, and flags every version-specific value (C2M 25.4 / minimum 2.9.x, WebLogic 14c, Java 17, Oracle Database 19c) as "verify for your version." Nothing here is invented.

The result: Oracle C2M installed and configured consistently in every environment — certified, healthy, and reproducible — proven on a pilot before you scale — delivered as a self-guided guide plus automation, at a fraction of the cost of a bespoke installation engagement.

# 1. Solution Overview — Oracle Customer to Meter (C2M) Installation & Multi-Environment Build

## What this solution is

This is the repeatable, end-to-end way to install Oracle Utilities Customer to Meter (C2M) and stand it up consistently across Development, Test, and Production. It treats an installation as a build with three tiers that must line up: a certified platform stack, the Oracle Utilities Application Framework (OUAF) product install on WebLogic 14c, and the C2M database schema. It gives you the correct ordered procedure, the exact utilities and console navigation, a set of named objects reused verbatim across every environment, and read-only/dry-run automation so each install is verifiable and reproducible rather than hand-built once and forgotten.

The build is done non-production first (Dev, then Test), proven against pass/fail gates, and only then repeated for Production under change control — the standard model Assess → Configure → Pilot → Validate → Expand.

## The C2M / OUAF architecture (what you are building)

C2M is an OUAF application. Every environment you build has the same three layers:

OUAF product home (`$SPLEBASE`) — the installed framework + C2M application code and

configuration on the file system, owned by the product OS user. The environment is defined by    $SPLEBASE/etc/ENVIRON.INI, which is generated by the installer (never hand-edited) and consumed by    every OUAF utility. Each environment has its own $SPLEBASE, output directory $SPLOUTPUT, and a    short environment name $SPLENVIRON.

WebLogic 14c domain — a native WebLogic domain that hosts the C2M application (online web

application, XAI/IWS inbound web services) plus the OUAF batch/threadpool runtime. The domain has an    Administration Server and one or more Managed Servers, and is started via WebLogic's own scripts and    the OUAF spl.sh wrapper.

C2M database schema (Oracle Database) — the application schema owned by the schema owner account,

with a separate application-runtime user and a read-only user, laid out over the tablespaces defined    in the DBA-supplied Storage.xml. The schema is installed by the OUAF database installer    (OraDBI), not by the file-system installer.

Version boundary (verify for your version). This solution is authored against C2M 25.4 and, where a step is version-sensitive, against C2M 2.9.x (minimum v2.9) and Oracle WebLogic Server 14c (14.1.2.x) with Java 17 and an Oracle Database 19c client, per Oracle's official C2M Installation Guide, C2M Database Administrator's Guide, OUAF Server Administration Guide, and WebLogic 14.1.2 documentation. Confirm the exact certified combination for your release against Oracle's certification matrix on My Oracle Support (MOS) before you build. MOS-gated patches, rollups, and notes are pointed to, never reproduced here.

## The standard build model (named objects reused everywhere)

This solution names every object it creates and reuses those exact names in the Installation, Testing, and Troubleshooting guides and in the scripts. Adopt these names, or substitute your own convention once and apply it consistently. Placeholders are written without angle brackets (for example your-host, your-db, your-mount), never invented values.

| Object | Name used in this solution | Notes |
| --- | --- | --- |
| Environments ($SPLENVIRON) | C2MDEV, C2MTST, C2MPRD | Development, Test, Production |
| Product OS user | cissys | Owns $SPLEBASE; runs all OUAF utilities |
| Product home base | /opt/oracle/spl | $SPLEBASE = /opt/oracle/spl/C2MDEV, etc. |
| Output base | /opt/oracle/splout | $SPLOUTPUT per environment |
| WebLogic domain (per env) | c2m_domain | Native WebLogic 14c domain under $SPLEBASE |
| WebLogic Admin Server | AdminServer | Domain Administration Server |
| WebLogic Managed Server | c2m_server1 | Hosts the C2M online + IWS applications |
| DB schema owner | CISADM | Owns the C2M application schema |
| DB application user | CISUSER | Runtime application connection user |
| DB read-only user | CISREAD | Read-only privileges to the schema |
| Application security role | cisusers | WebLogic role granted online access |

The database, WebLogic ports, and mount points differ per environment; the object names stay the same so scripts and runbooks are environment-agnostic and you target an environment by its $SPLENVIRON.

## The certified stack (verify for your version)

Before any install, the host OS, JDK, Oracle Database, WebLogic, and C2M release must be a combination certified together for your C2M release. As a representative baseline for C2M 25.4 / 2.9.x — which you must confirm on MOS — that is: a certified Linux/UNIX (or Windows) host, Java 17, Oracle WebLogic Server 14c (14.1.2.x) installed from the FMW/WLS distribution, and an Oracle Database 19c (with the 19c client on the application tier). Uncertified stacks cause install and patch failures and lose supportability, so the certified matrix is the first gate, not an afterthought.

## Benefits

Consistency across Dev/Test/Prod — the same ordered procedure and the same named objects in every

environment, so promotions and defect reproduction are not confounded by build drift.

Verifiable installs — discovery, validation, and reporting scripts confirm the product home, the

WebLogic domain, and the schema are healthy against explicit pass/fail gates.

Production-safe — non-production first, verified backups before disruptive steps, and a documented

rollback; remediation is dry-run by default.

Reproducible — because ENVIRON.INI, the domain, and the schema are built the documented way, an

environment can be rebuilt from the same inputs rather than reverse-engineered.

## Limitations and boundaries

Not a substitute for Oracle's licensed media, MOS access, or the official guides. Exact installer

prompts, the certification matrix, patch numbers, and gated notes are Oracle's — this solution points   to them and gives the correct procedure and object model around them.

Version-sensitive. Release numbers, menu-item numbers, and default ports change between releases;

every such specific here is flagged "verify for your version."

Assumes prerequisites exist. Provisioned hosts, the WebLogic 14c install, an available Oracle

Database, the DBA-supplied Storage.xml, and network access between tiers are prerequisites (see the   Requirements Guide), not steps built by this solution.

Configuration beyond initial build (SSO/SSL, Coherence/JMS/IWS tuning, batch scheduling,

monitoring) is deferred to the dedicated solutions in this Oracle catalog; this one delivers a   correct, healthy baseline install per environment.

## What you get

An installation and multi-environment build guide (this document set as Word + PDF), five automation scripts (WLST/Jython, shell, and SQL) for discovery, validation, reporting, safe remediation, and environment targeting, and a repeatable process that produces a certified, healthy, reproducible C2M build in Dev, Test, and Production.

# 2. Requirements Guide — Oracle Customer to Meter (C2M) Installation & Multi-Environment Build

Verify every requirement before you start the Installation Guide. Each entry follows: Description, Why, Verify, and Implement if missing. Category-wide prerequisites (entitlement, certified stack, environment topology, tooling, change control, collaborating teams) are in global-requirements-oracle.md; the requirements below are the ones specific to building a C2M installation across Dev/Test/Prod. Placeholders are written without angle brackets (for example your-host, your-mount, your-db).

Version note: specifics such as C2M 25.4 / minimum 2.9.x, WebLogic 14c (14.1.2.x), Java 17, and Oracle Database 19c are flagged "verify for your version" — always confirm against Oracle's certification matrix on My Oracle Support (MOS) for your exact release.

## 2.1 Licensed C2M media and the certification matrix

Description: The licensed C2M installation media (framework, product, and database components) for

your release, and the matching certification/compatibility matrix that pins certified OS, Java,   WebLogic, and Oracle Database versions together.

Why: C2M/OUAF only supports certified combinations; the media and matrix are the authoritative

inputs to the whole build.

Verify: Confirm you can download the C2M framework, product, and database media for your release

from Oracle Software Delivery / MOS, and locate the certification matrix for that release.

Implement if missing: Obtain the entitlement and MOS access; do not proceed on uncertified media.

## 2.2 Certified WebLogic Server 14c installed on the application tier

Description: Oracle WebLogic Server 14c (14.1.2.x — verify for your version) installed into an

Oracle Home on each application-tier host, from the WLS/FMW distribution, before the C2M product   install. C2M creates a native WebLogic domain into this install.

Why: The C2M online application, inbound web services, and batch runtime are hosted in a WebLogic

domain; the install expects a certified WebLogic Home present.

Verify: Confirm the WebLogic Home exists and its version matches the matrix (for example inspect the

registry/inventory or run the WLS version check). Confirm the OS product user can read it.

Implement if missing: Install certified WebLogic 14c per Oracle's WebLogic 14.1.2 installation

documentation before the C2M product step.

## 2.3 Certified Java (JDK) on the application tier

Description: A certified JDK — Java 17 for C2M 25.4 / 2.9.x (verify for your version) installed

on each application-tier host, with JAVA_HOME and PATH set for the product OS user.

Why: OUAF utilities, WebLogic, and the C2M application all run on the certified JDK; a mismatched

Java version breaks install and runtime.

Verify: As the product OS user, run java -version and confirm it matches the certified JDK.

Implement if missing: Install the certified JDK and set JAVA_HOME/PATH before installing.

Note: The database installer (`OraDBI`) may require a specific Java per your release (some

releases require an older JDK to run the DB install tool) — verify the DB install step's Java   requirement in the C2M Database Administrator's Guide separately from the application-tier Java.

## 2.4 Oracle Database available, with schema accounts and Storage.xml

Description: A reachable Oracle Database (19c — verify for your version) for each environment,

plus the plan for the three C2M schema accounts — schema owner CISADM, application user   CISUSER, read-only user CISREAD — and the DBA-supplied Storage.xml defining the   tablespaces the C2M schema will use.

Why: The C2M database installer (OraDBI) creates/loads the application schema into these accounts

over the tablespaces named in Storage.xml; if a named tablespace is missing the install aborts.

Verify: Confirm database connectivity (TNS/tnsping, SQL*Plus login), that a DBA will create the

tablespaces named in your Storage.xml, and that you have (or can create) CISADM/CISUSER/CISREAD.

Implement if missing: Have the DBA provision the database, tablespaces, and accounts, and hand you a

populated Storage.xml before the database install step.

## 2.5 Product OS user, mount points, and file-system layout

Description: A dedicated product OS user (`cissys`) on each application-tier host, and the

planned mount points for the environment home ($SPLEBASE, under /opt/oracle/spl/your-env), the   output directory ($SPLOUTPUT, under /opt/oracle/splout/your-env), and the log mount point — the   log directory must already exist before the framework install.

Why: OUAF is installed and run as the product user under $SPLEBASE; the installer requires the

mount points (and an existing log directory) to lay down and configure the environment.

Verify: Confirm the cissys account exists on each host, owns the mount points, and that the log

mount point directory already exists.

Implement if missing: Create the OS user and mount points and pre-create the log directory before

running the installer.

## 2.6 Network access and ports between tiers

Description: Network reachability between the application tier and the database (Oracle listener

port), plus the planned WebLogic ports (Administration Server, Managed Server c2m_server1, and   any SSL/IWS ports) open per environment and not already in use on the host.

Why: The domain cannot start and the application cannot reach its schema without these paths; port

collisions on a shared host block domain startup.

Verify: From each app host confirm you can reach the DB listener; confirm the chosen WebLogic ports

are free on the host (they are not already bound by another domain or service).

Implement if missing: Open the firewall paths and choose free ports before creating the domain.

## 2.7 Per-environment build worksheet (Dev/Test/Prod inputs)

Description: A completed install worksheet per environment capturing, for C2MDEV, C2MTST,

and C2MPRD, the exact values the installer prompts for: environment name ($SPLENVIRON), mount   points, WebLogic host and ports, WebLogic admin credentials, database name/host/service and schema   user, and the keystore options.

Why: The OUAF installer is prompt-driven; having every value decided up front is what makes the

three builds consistent rather than improvised, and lets you script validation against known-expected   values.

Verify: Confirm a filled worksheet exists for each environment and that Test and Prod differ from

Dev only in host/port/DB values, not in structure or object names.

Implement if missing: Complete the worksheet from Oracle's installation-worksheet section of the

C2M Installation Guide before running any install.

## 2.8 Backup, change control, and a non-production-first sequence

Description: Verified backups (any existing domain config, OUAF product/config, and database)

before disruptive steps, a change window/approval for the Production build, and agreement to build   and prove Dev then Test first, Production last.

Why: Installs and schema loads are high-impact; the solution follows Assess → Configure → Pilot →

Validate → Expand with a documented rollback, and Production is only built after non-prod passes its   gates.

Verify: Confirm a backup/restore path and an approved change window for the Production install.

Implement if missing: Establish backups and change control, and sequence Dev/Test before Prod,

before touching Production.

__________________________________________________

### Requirements checklist

Licensed media + certification matrix -> WebLogic 14c installed -> Certified Java -> Database + CISADM/CISUSER/CISREAD + Storage.xml -> Product OS user + mount points (log dir exists) -> Network + free ports -> Per-env worksheet -> Backup + change control + non-prod first

# Global Requirements — Oracle Utilities C2M / WebLogic Solutions

These requirements apply to every solution in the Oracle category (Oracle Utilities Customer to Meter and its Oracle WebLogic Server middleware). Verify each before starting a solution's steps.

Vendor & version boundary (applies to every Oracle solution). Oracle Utilities Customer to Meter (C2M), Customer Care & Billing (CC&B), Meter Data Management (MDM), and Oracle WebLogic Server are authored from Oracle's official product documentation and the Oracle Utilities Application Framework (OUAF) install/admin guides. Version-specific details (C2M 25.4 / minimum v2.9, WebLogic 14c) are cited or flagged "verify for your version" — never invented. Some Oracle documentation and patches are entitlement-gated on My Oracle Support (MOS); where a step requires a MOS note, patch number, or download, the solution points to it rather than reproducing gated content. All work assumes a non-production environment first and change control for production.

## 1. Licensed Oracle Utilities C2M + WebLogic entitlement

Description: A licensed Oracle Utilities Customer to Meter (and the underlying OUAF) plus the

supported Oracle WebLogic Server 14c and database (Oracle Database) at the versions in scope.

Why required: Installation media, patches, and support all flow from the entitlement.

How to verify: Confirm the license and access to My Oracle Support; check the certified

version matrix for C2M ↔ WebLogic ↔ Database ↔ Java.

How to implement if missing: Obtain licensing/entitlement and MOS access before proceeding.

## 2. Certified platform stack (OS, Java, Database, WebLogic)

Description: A host OS, JDK, Oracle Database, and WebLogic version combination certified for

the target C2M release (per Oracle's certification/compatibility matrix).

Why required: C2M/OUAF only supports certified combinations; uncertified stacks cause install and

patch failures and lose supportability.

How to verify: Compare the environment against the C2M release's certification matrix (MOS).

How to implement if missing: Align OS/JDK/DB/WebLogic to a certified combination first.

## 3. Environment topology (Dev / Test / Prod) & access

Description: Defined Development, Test, and Production environments (and any QA/UAT), with OS

accounts (e.g. the OUAF/splunk-style product user), WebLogic admin credentials, and DB schema   access appropriate to the task.

Why required: C2M is deployed and promoted across environments; each solution assumes the target

environment exists and you can reach WebLogic, the file system, and the database.

How to verify: Confirm you can log in to the OS product account, the WebLogic Administration

Console / WLST, and the C2M database schema.

How to implement if missing: Stand up / obtain access to the environment before starting.

## 4. Administrative access & tooling (WLST, shell, SQL)

Description: Administrative access and the standard toolchain: WLST (Jython) for WebLogic,

the OS shell (bash/ksh) for OUAF utilities (e.g. splmanager, configureEnv, initialSetup,   batch/threadpool scripts), and SQL*Plus / SQLcl for the database.

Why required: C2M/WebLogic administration is performed through these interfaces, not a GUI-only

workflow; the solutions' automation is authored as WLST/shell/SQL.

How to verify: Confirm WLST connects to the domain, shell access to the product home, and SQL

connectivity to the schema.

How to implement if missing: Provision the access and install the client tooling.

## 5. Change control, backup & a non-production pilot

Description: A change-control process for production changes, verified backups (domain

config, OUAF product/config, database) before disruptive actions (install, patch, upgrade, migration,   tuning), and a non-production environment to validate on first.

Why required: Every solution follows Assess → Configure → Pilot → Validate → Expand with a

documented rollback; C2M patches/upgrades and WebLogic changes are high-impact.

How to verify: Confirm a backup/restore path and a change window/approval for production.

How to implement if missing: Establish backups and change control before touching production.

## 6. Collaborating teams & support model

Description: Engagement with the **infrastructure, DBA, network, application-development, and

release/test teams, and (post go-live) the hypercare / on-call** support model and monitoring   stack (e.g. Dynatrace) the environment uses.

Why required: C2M administration is cross-functional; issues span middleware, database, network,

and application layers, and production support runs on a defined escalation and monitoring model.

How to verify: Confirm the named contacts, escalation path, and monitoring tooling.

How to implement if missing: Identify the teams and the support/monitoring model before go-live.

*The deployment model across every Oracle solution is the same: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes. Automation is delivered as WLST (Jython), shell, and SQL scripts — not PowerShell.*

# 3. Installation Guide — Oracle Customer to Meter (C2M) Installation & Multi-Environment Build

Follow these steps in order, per environment, building C2MDEV first, then C2MTST, then C2MPRD under change control. Work as the product OS user cissys on the application tier and with the DBA for the database step. The supplied scripts assist at the read-only and validation steps; the remediation script is dry-run by default.

Exact installer prompts, menu-item numbers, default ports, patch/rollup numbers, and the certification matrix are Oracle's and version-specific — this guide gives the correct ordered procedure and the named objects, and points to Oracle's C2M Installation Guide, C2M Database Administrator's Guide, OUAF Server Administration Guide, and the WebLogic 14.1.2 documentation for the exact screens. Placeholders are written without angle brackets (for example your-host, your-db, your-mount). Every version specific below is flagged "verify for your version."

Model: certify the stack, install the framework, install the product, create/verify the WebLogic domain, load the database schema, configure the environment, validate — proven on C2MDEV and C2MTST before C2MPRD. Standard model: Assess → Configure → Pilot → Validate → Expand.

Named objects produced/used by this guide (reuse these exact names):

Environments: C2MDEV, C2MTST, C2MPRD ($SPLENVIRON)

Product home: $SPLEBASE = /opt/oracle/spl/your-env; output: $SPLOUTPUT = /opt/oracle/splout/your-env

WebLogic domain c2m_domain, Admin Server AdminServer, Managed Server c2m_server1

DB accounts CISADM (owner), CISUSER (app), CISREAD (read-only); security role cisusers

## Step 0 — Assess: confirm prerequisites and back up (Assess)

Confirm every item in the Requirements Guide for the environment you are about to build: certified

media + matrix, WebLogic 14c installed, certified Java, database + accounts + Storage.xml, product    OS user + mount points (log directory already exists), free WebLogic ports, and a completed    worksheet.

Run OC2MINST-Discovery.sh on the target host to capture the starting state read-only: OS user,

JAVA_HOME/java -version, WebLogic Home and version, mount points and free space, listener    reachability to your-db, and whether the chosen WebLogic ports are free. Save the output as the    Build Baseline – your-env – Assess record.

For any rebuild or for Production, take verified backups first (existing $SPLEBASE, any existing

domain config, and the database) and confirm the restore path. This is the rollback anchor.

Set the shell for the install: as cissys, ensure JAVA_HOME and PATH point at the certified JDK

(Java 17 — verify for your version).

Gate: all prerequisites present, baseline captured, backups verified. Do not proceed otherwise.

## Step 1 — Install the OUAF framework (Configure)

Extract the framework media to a temporary directory and change into it (for example

your-temp/FW-Vxx).

Run the installer as cissys: ksh ./install.sh (UNIX) or install.cmd (Windows). The installer is

an interactive, menu-driven utility; drive it from your completed worksheet. Verify for your version.

Complete the framework menu blocks in order (numbers vary by release — verify for your version):

Environment ID, Roles, Third-Party Software — environment name ($SPLENVIRON, e.g. C2MDEV),

Java Home, WebLogic Home.

Keystore Options — the OUAF keystore (store type JCEKS, alias ouaf.system, HMAC alias

ouaf.system.hmac; accept documented defaults unless you have a keystore standard).

Environment Installation Options — the environment mount point ($SPLEBASE under

/opt/oracle/spl/C2MDEV), the log mount point (must already exist), output directory      ($SPLOUTPUT), and web application server type WebLogic.

Environment parameters — web server host/ports, database name and schema user; these are written

to $SPLEBASE/etc/ENVIRON.INI. Press P to proceed.

The installer automatically runs initialSetup.sh (in $SPLEBASE/bin), which builds the

configuration files, keystore, and WAR/EAR from the ENVIRON.INI values, then runs splenviron.sh -e    your-env to set the environment variables.

Do not hand-edit `ENVIRON.INI`. To change any value later, re-run configureEnv.sh then

initialSetup.sh so the templates are regenerated consistently.

Gate: framework install completes with no errors; $SPLEBASE/etc/ENVIRON.INI exists and names the correct environment, mount points, and database.

## Step 2 — Install the C2M product application (Configure)

In a new session, initialize the environment: $SPLEBASE/bin/splenviron.sh -e your-env (e.g.

C2MDEV). Stop the environment if it is running.

Extract the C2M product media (for example jar -xvf C2M-Vxx-MultiPlatform.jar) and change into the

product install directory.

Run ksh ./install.sh (UNIX) / install.cmd (Windows). On the configuration menu, if no changes are

needed, choose P to proceed. Verify for your version.

Re-apply configuration and rebuild templates:

splenviron.sh -e your-env
   configureEnv.sh            # review values; type P and Enter if no changes
   splenviron.sh -e your-env
   initialSetup.sh            # rebuilds config/EAR from ENVIRON.INI

Review and, per Oracle's guidance, incorporate $SPLEBASE/tools/examples/bin/setUserOverride.sh into

the WebLogic domain start-up (Step 4). This carries OUAF-required JVM/classpath settings into the    domain.

Apply any post-release rollup/patches required for your release — extract the rollup and run its

installer (for example installSFgroup.sh). Patch numbers are MOS-gated; obtain them from MOS and    follow the rollup's own readme — do not skip required rollups.

Gate: product install completes with no errors; initialSetup.sh rebuilt the EAR/config cleanly.

## Step 3 — Load the C2M database schema (Configure)

Perform with the DBA. The database schema is installed by the OUAF database installer, not by the file-system installer above.

Confirm the DBA has created the tablespaces named in your Storage.xml and the target database is

reachable. If a named tablespace is missing, the install aborts by design.

From the C2M database media, use the Install-Upgrade folder. Set JAVA_HOME/PATH/CLASSPATH

as the DB install step requires (the DB installer's Java may differ from the app-tier Java — verify    for your version).

Run the OUAF database installer OraDBI for an initial install. It prompts for the schema owner

(CISADM), the application user (CISUSER), and the read-only user (CISREAD) and their passwords,    validates the Storage.xml tablespaces, and loads the schema and seed data. Verify for your version.

Check the logs in Install-Upgrade/logs for errors; the schema load is not complete until the logs

are clean.

Gate: OraDBI completes; logs are error-free; CISADM/CISUSER/CISREAD exist and the schema objects are present (see Testing).

## Step 4 — Create and verify the WebLogic 14c domain (Configure)

C2M uses a native WebLogic 14c domain named c2m_domain.

Create the domain into the WebLogic 14c Home using Oracle's WebLogic Configuration Wizard (or the

documented WLST offline flow), per the C2M Installation Guide and WebLogic 14.1.2 documentation. Name    the domain c2m_domain, the Administration Server AdminServer, and the Managed Server    c2m_server1, using the ports from your worksheet. Verify for your version.

Incorporate the OUAF setUserOverride.sh settings (Step 2.5) into the domain's start-up so the C2M

application deploys with the correct JVM/classpath. Confirm memory arguments are sized for C2M per    Oracle's guidance.

Start the domain: from $DOMAIN_HOME/bin start the Admin Server (./startWebLogic.sh) and then

c2m_server1; or use the OUAF wrapper spl.sh -start to start the environment. Verify for your    version.

Deploy the C2M application and inbound web services as documented (the EAR built by

initialSetup.sh; iwsdeploy.sh for inbound web services where applicable).

In the WebLogic Administration Console (http://your-host:your-admin-port/console), grant online

application access to the cisusers security role on first start-up, per Oracle's guidance.

Gate: AdminServer and c2m_server1 reach RUNNING; the C2M application and IWS are deployed and in an active state.

## Step 5 — Configure the environment and validate the build (Validate — pilot gate)

Confirm application-to-database connectivity: the C2M application connects to the schema as CISUSER

and the online login page is reachable.

Run OC2MINST-Validation.py (WLST, against the domain) to confirm the build against the expected

named objects: AdminServer and c2m_server1 RUNNING and the C2M application/IWS ACTIVE. Save the    result as Build Validation – your-env – Validate. (Use OC2MINST-ScopeHelper.sh first to confirm    ENVIRON.INI is present/correct and $SPLEBASE/$SPLOUTPUT are populated for the environment.)

Run the C2M schema check OC2MINST-Report.sql (as a read-only user against the schema) to confirm

CISADM owns the expected objects, CISUSER/CISREAD exist, and the installed version/release    matches the intended level — this is the build/schema report for the environment.

If any check fails, run OC2MINST-Remediation.sh in its default dry-run mode to see the planned

safe fixes (for example: correct file ownership/permissions on $SPLEBASE, restart a server that is    ADMIN/STANDBY rather than RUNNING, re-run initialSetup.sh -t to regenerate templates). Apply only    after review with -apply.

Pilot gate (`C2MDEV`, then `C2MTST`): all Validation and Report checks pass. See the Testing Guide for the full pass/fail criteria. Do not build Production until Dev and Test both pass.

## Step 6 — Post-install validation and hand-off (Validate)

Record the environment in your build register with its $SPLENVIRON, hosts/ports, DB service, and the

validated report — this is the reproducible definition of the environment.

Confirm the environment can be cleanly stopped and started (spl.sh -stop / spl.sh -start) and that

validation still passes after a restart — proving the build survives a bounce, not just first start.

Hand the environment to the teams that own the next layers (SSO/SSL, Coherence/JMS/IWS tuning, batch

scheduling, monitoring) — those are the dedicated solutions in this catalog. This solution's scope is    a certified, healthy baseline install.

## Step 7 — Expand: repeat for Test and Production (Expand)

After C2MDEV passes, repeat Steps 0–6 for C2MTST, then — inside an approved change window with

backups verified — for C2MPRD. Reuse the same object names; change only host/port/DB values from    each environment's worksheet.

Use OC2MINST-ScopeHelper.sh to target the correct environment for every run (it resolves the

$SPLENVIRON, $SPLEBASE, domain, and DB for the named environment) so a command intended for    C2MTST never runs against C2MPRD.

Compare each environment's OC2MINST-Report.sql output and Discovery baseline to Dev's to confirm the

builds match structurally — the point of the multi-environment build is that Dev, Test, and Prod    differ only by their host/port/DB inputs.

__________________________________________________

### Order of operations

Assess + backup -> Framework install (install.sh -> initialSetup.sh) -> Product install (configureEnv -> initialSetup) -> DB schema (OraDBI: CISADM/CISUSER/CISREAD over Storage.xml) -> WebLogic domain c2m_domain (AdminServer + c2m_server1, deploy C2M) -> Configure + validate (pilot gate) -> Post-install validation -> Expand to Test then Prod

# 5. Testing Guide — Oracle Customer to Meter (C2M) Installation & Multi-Environment Build

Run these tests after each environment is built (Installation Guide Steps 1–5) and again after any restart or change, per environment — C2MDEV and C2MTST must both pass before C2MPRD is built. Each test states what it proves, how to run it, and an explicit pass / fail gate. The read-only scripts (OC2MINST-Discovery.sh, OC2MINST-Validation.py, OC2MINST-Report.sql) do the checking; nothing here changes the environment.

Use OC2MINST-ScopeHelper.sh first to confirm you are targeting the intended environment ($SPLENVIRON, $SPLEBASE, c2m_domain, and DB service) so a test never runs against the wrong tier.

## Test 1 — Certified stack present (Assess gate)

Proves: the host runs a certified OS/Java/WebLogic/Database combination for the release.

Run: OC2MINST-Discovery.sh and compare java -version, the WebLogic Home version, and the DB

version to the certification matrix for your release.

Pass: all four match a certified combination. Fail: any component off the matrix — stop and

align the stack before continuing (an uncertified stack is unsupported).

## Test 2 — OUAF environment defined correctly

Proves: the framework/product install produced a valid environment.

Run: confirm $SPLEBASE/etc/ENVIRON.INI exists and names the correct $SPLENVIRON

(C2MDEV/C2MTST/C2MPRD), mount points, and database; confirm $SPLEBASE and $SPLOUTPUT are   populated. OC2MINST-ScopeHelper.sh resolves and reports these for the environment.

Pass: ENVIRON.INI present and correct, directories populated, no build errors in the install logs.

Fail: missing/incorrect ENVIRON.INI or empty $SPLEBASE — re-run configureEnv.sh +   initialSetup.sh per the Installation Guide.

## Test 3 — Database schema installed and owned by CISADM

Proves: the schema loaded over the Storage.xml tablespaces and the accounts exist.

Run: OC2MINST-Report.sql as a read-only user against the schema; confirm CISADM owns the

expected objects, CISUSER and CISREAD exist, and the installed release/version row matches the   intended level. Confirm the OraDBI logs in Install-Upgrade/logs were clean.

Pass: accounts present, CISADM owns the C2M objects, version matches, logs clean. Fail:

missing objects/accounts or version mismatch — review the OraDBI logs and re-run the DB install step   with the DBA.

## Test 4 — WebLogic domain healthy

Proves: the c2m_domain domain and its servers are up.

Run: OC2MINST-Validation.py via WLST against the domain; confirm AdminServer and c2m_server1

are RUNNING (not ADMIN/STANDBY/FAILED). Cross-check in the Administration Console.

Pass: both servers RUNNING with no health warnings. Fail: a server not RUNNING — check the

server logs and the incorporated setUserOverride.sh/memory settings; OC2MINST-Remediation.sh   (dry-run) will propose a safe restart.

## Test 5 — C2M application and IWS deployed and active

Proves: the application is deployed and serving.

Run: confirm via WLST/console that the C2M application and inbound web services are ACTIVE on

c2m_server1; load the online login page at http://your-host:your-port/ and confirm it renders.

Pass: application ACTIVE and login page reachable. Fail: application not ACTIVE or page

unreachable — check deployment state, the cisusers role grant, and app-to-DB connectivity.

## Test 6 — Application-to-database connectivity

Proves: the running application reaches its schema as CISUSER.

Run: authenticate to the online login page; confirm no data-source/connection errors in the

managed-server log; confirm the WebLogic data source targeting c2m_server1 is healthy.

Pass: login succeeds and the data source is healthy. Fail: connection errors — verify the DB

service, listener reachability, and CISUSER credentials.

## Test 7 — Build report matches the expected baseline

Proves: the environment matches its intended definition and (for Test/Prod) matches Dev

structurally.

Run: combine the OC2MINST-Discovery.sh baseline (stack versions, ports), OC2MINST-Validation.py

(domain + application state), and OC2MINST-Report.sql (schema state) into the build report; compare   to the Build Baseline – your-env – Assess and to Dev's report.

Pass: report matches the expected baseline; Test/Prod differ from Dev only in host/port/DB values.

Fail: structural drift — reconcile before promoting workloads.

## Test 8 — Survives a clean stop/start (reproducibility gate)

Proves: the build is stable, not just green on first start.

Run: spl.sh -stop then spl.sh -start for the environment; re-run Tests 4–7.

Pass: the environment comes back and all checks pass after the bounce. Fail: it does not come

back cleanly — resolve before declaring the environment done or building the next tier.

__________________________________________________

### Test summary

| # | Test | Pass gate |
| --- | --- | --- |
| 1 | Certified stack | OS/Java/WebLogic/DB all on the matrix |
| 2 | OUAF environment | ENVIRON.INI correct, $SPLEBASE populated |
| 3 | DB schema | CISADM owns objects; CISUSER/CISREAD exist; version matches; clean logs |
| 4 | WebLogic domain | AdminServer + c2m_server1 RUNNING |
| 5 | Application + IWS | C2M ACTIVE; login page renders |
| 6 | App-to-DB | login works; data source healthy |
| 7 | Build report | matches baseline; Test/Prod ≈ Dev structurally |
| 8 | Stop/start | environment returns; Tests 4–7 still pass |

Overall pass: all eight pass for C2MDEV and C2MTST before C2MPRD is built, and all eight pass for C2MPRD inside its change window.

# 6. Troubleshooting Guide — Oracle Customer to Meter (C2M) Installation & Multi-Environment Build

Use OC2MINST-Discovery.sh for host/prereq state, OC2MINST-ScopeHelper.sh to confirm you are on the intended environment, OC2MINST-Validation.py (WLST) for the domain and application, and OC2MINST-Report.sql for the schema. Apply fixes with OC2MINST-Remediation.sh — dry-run by default, -apply only after review. Oracle-specific internals (exact installer prompts, the certification matrix, patch/rollup numbers, gated My Oracle Support notes) are Oracle's; this guide gives the correct diagnostic path and points to Oracle's C2M Installation Guide, C2M Database Administrator's Guide, OUAF Server Administration Guide, and WebLogic 14.1.2 documentation for the details. Every version-specific value is "verify for your version."

Work the stages in build order — stack, framework, product, database, domain, application — because a failure at a later stage is usually caused by an unmet gate at an earlier one.

## Symptom: the framework or product installer fails or exits with errors

Likely causes: uncertified Java/WebLogic; the log mount point does not exist; wrong mount-point

ownership; JAVA_HOME/PATH not set for cissys; a worksheet value entered wrong.

Do: run OC2MINST-Discovery.sh -e your-env and fix any CHECK first (Test 1/Test 2 in Testing).

Confirm the log directory exists before installing. Confirm java -version matches the certified JDK.   Re-run the installer from the completed worksheet.

Do not: hand-edit ENVIRON.INI to "fix" a value — re-run configureEnv.sh then initialSetup.sh

so the templates regenerate consistently (OC2MINST-Remediation.sh -t templates).

## Symptom: `ENVIRON.INI` missing, wrong, or config files look stale

Likely causes: initialSetup.sh did not complete; a value was hand-edited; templates not rebuilt

after a change.

Do: confirm $SPLEBASE/etc/ENVIRON.INI exists and names the correct environment/DB

(OC2MINST-ScopeHelper.sh -e your-env). Regenerate templates with   OC2MINST-Remediation.sh -e your-env -t templates (dry-run, then -apply), which runs   initialSetup.sh -t under the environment.

Escalate: if ENVIRON.INI is structurally wrong, re-run configureEnv.sh to set the values, then

initialSetup.sh, per the Installation Guide.

## Symptom: the database install (`OraDBI`) aborts or logs errors

Likely causes: a tablespace named in Storage.xml does not exist; wrong DB Java (the DB installer

may need a different JDK than the app tier); insufficient privileges; connectivity to your-db down.

Do: with the DBA, confirm every tablespace in Storage.xml exists (a missing one aborts by

design). Confirm the DB install step's Java requirement (verify for your version — it may differ   from the app-tier Java). Read the logs in Install-Upgrade/logs — the schema load is not complete   until they are clean. Re-run the DB install step.

Verify after: OC2MINST-Report.sql — CISADM exists and owns objects, CISUSER/CISREAD exist,

invalid-object count is 0 (or explained), installed version matches (Testing Test 3).

## Symptom: `AdminServer` or `c2m_server1` will not reach RUNNING

Likely causes: a WebLogic port already in use on the host; setUserOverride.sh settings not

incorporated into the domain start-up; memory arguments too small for C2M; a bad admin credential.

Do: re-run OC2MINST-Discovery.sh -e your-env -l your-ports to confirm the ports are free.

Confirm $SPLEBASE/tools/examples/bin/setUserOverride.sh is incorporated into the domain start-up and   that memory is sized per Oracle's guidance. Read the server logs. Offer a controlled restart with   OC2MINST-Remediation.sh -e your-env -t restart (dry-run, then -apply), then re-check with   OC2MINST-Validation.py.

Escalate: persistent FAILED/ADMIN state → follow Oracle's WebLogic 14.1.2 server-troubleshooting

documentation with the server log's specific error.

## Symptom: the C2M application is deployed but not ACTIVE, or the login page will not load

Likely causes: the EAR was not rebuilt after a change; the cisusers role was not granted online

access on first start-up; the application-to-database data source is unhealthy.

Do: confirm the application deployment state via OC2MINST-Validation.py (Testing Test 5). In the

Administration Console, confirm the cisusers role grant. If a config change preceded this, rebuild the   EAR (initialSetup.sh) and redeploy. Check app-to-DB connectivity (next symptom).

## Symptom: application cannot connect to the database (`CISUSER`)

Likely causes: DB service/listener down or unreachable from the app tier; wrong CISUSER

credentials; the data source not targeted to c2m_server1.

Do: from the app host confirm listener reachability (OC2MINST-Discovery.sh -d your-db-host).

Confirm the WebLogic data source is healthy and targeted to c2m_server1. Verify CISUSER credentials.   Testing Test 6 is the pass/fail gate.

## Symptom: Test or Prod behaves differently from Dev

Likely causes: build drift — a different port scheme, a hand-edited config, a rollup applied to one

tier but not another, or object names that were not reused.

Do: compare the OC2MINST-Discovery.sh baselines and OC2MINST-Report.sql output across the

environments (Testing Test 7). Confirm the object names are identical and only host/port/DB differ.   Confirm the same required rollups are applied in every tier. Reconcile before promoting workloads.

## Symptom: a command was almost run against the wrong environment

Likely causes: multiple environments on shared infrastructure; ambiguous shell state.

Do: always run OC2MINST-ScopeHelper.sh -e your-env first; for Production it refuses an

OK-to-proceed unless you pass -confirm C2MPRD. Make this the habitual first step of any change.

## Symptom: the environment is green on first start but fails after a restart

Likely causes: a manual runtime change that was never persisted to the built configuration; a

start-up ordering or dependency problem.

Do: run Testing Test 8 — spl.sh -stop then -start — and re-validate (Tests 4–7). Fold any

manual fix back into the documented build (via configureEnv.sh/initialSetup.sh) so it survives a   bounce. A build that does not come back cleanly is not done.

## When to escalate to Oracle / My Oracle Support

Install/patch failures tied to the certification matrix, a required rollup, or a gated note.

OraDBI/schema errors that persist after tablespace and Java prerequisites are confirmed.

WebLogic server failures whose logs point to a product defect rather than configuration.

Gather the relevant logs (Install-Upgrade/logs, the WebLogic server logs, and the installer output) and the exact release/version before opening the service request.

__________________________________________________

### Triage order

ScopeHelper (right env?) -> Discovery (stack/ports/prereqs) -> framework/product install logs -> OraDBI logs + Report.sql (schema) -> Validation.py (domain + app) -> app-to-DB -> Remediation (dry-run -> apply) -> compare tiers -> restart test -> escalate to Oracle/MOS

# 7. Best Practices — Oracle Customer to Meter (C2M) Installation & Multi-Environment Build

Certify the stack before you touch an installer. Confirm OS, Java, WebLogic 14c, and Oracle

Database are a combination certified *together* for your C2M release against the MOS certification   matrix. This is the first gate, not a post-install check — an uncertified stack fails installs, blocks   patches, and loses supportability.

Build non-production first, always. Build and fully validate C2MDEV, then C2MTST, and only then

C2MPRD inside an approved change window. Production should be the *third* time you run the procedure,   not the first.

Decide every value up front on a per-environment worksheet. The OUAF installer is prompt-driven;

improvising values is how Dev, Test, and Prod drift apart. Fill the worksheet from Oracle's   installation-worksheet section so the three builds differ only by host/port/DB.

Reuse the same object names in every environment. Keep C2MDEV/C2MTST/C2MPRD, cissys,

c2m_domain, AdminServer, c2m_server1, CISADM/CISUSER/CISREAD, and the cisusers role   identical across tiers. Environment-agnostic names make scripts, runbooks, and defect reproduction   work across all three.

Never hand-edit `ENVIRON.INI`. It is generated. To change a value, re-run configureEnv.sh then

initialSetup.sh so every templated config file is regenerated consistently. Editing the file by hand   drifts the templates and creates subtle, hard-to-find breakage.

Keep the database install separate and DBA-owned. The schema is loaded by OraDBI over the

tablespaces named in the DBA's Storage.xml, with its own (possibly different) Java. Confirm the   tablespaces exist first — a missing one aborts the install — and always check the   Install-Upgrade/logs before calling the schema done.

Incorporate `setUserOverride.sh` into the domain start-up. The OUAF-required JVM/classpath settings

from $SPLEBASE/tools/examples/bin/setUserOverride.sh must reach the WebLogic domain, or the C2M   application will not deploy or run correctly. Verify it is applied after every product install or   rollup.

Choose free ports and check them before creating the domain. On shared hosts, a port collision

silently blocks domain startup. Verify the Admin/Managed/SSL ports are free (the discovery script   checks) before you create c2m_domain.

Back up before every disruptive step and know your rollback. Before an install, rollup, or schema

load — especially in Production — back up $SPLEBASE, the domain config, and the database, and confirm   the restore path. The backup is the rollback anchor for Assess → Configure → Pilot → Validate → Expand.

Apply required rollups; get patch numbers from MOS. Post-release rollups are often mandatory for a

supported install. They are MOS-gated — pull the numbers and readmes from MOS and follow the rollup's   own instructions; never skip a required rollup to save time.

Prove the build survives a bounce. A green first-start is not a finished environment. Stop and

start (spl.sh -stop/-start) and re-validate; a build that does not come back cleanly is not done.

Keep secrets out of scripts and configs. Read database and WebLogic credentials from prompts, the

OUAF keystore, or the environment — never hard-code them into scripts, ENVIRON.INI overrides, or the   worksheet you circulate. The supplied automation reads credentials at run time and stores none.

Remediate dry-run first. Run OC2MINST-Remediation.sh with no flag to see the planned safe fixes,

review them, then re-run with -apply. Never let an unattended fix touch a Production environment.

Record each environment as a reproducible definition. Save the validated build report with the

$SPLENVIRON, hosts/ports, DB service, and versions. The goal of a multi-environment build is that any   tier can be rebuilt from its recorded inputs, not reverse-engineered.

Hand off the layers this build does not own. SSO/SSL/keystore, Coherence/JMS/IWS tuning, batch

scheduling, and monitoring are separate solutions. Deliver a certified, healthy baseline install and   let the specialized runbooks take it from there — keep this scope clean.

# 8. Deliverables Summary — Oracle Customer to Meter (C2M) Installation & Multi-Environment Build

## Documentation

| Document | Purpose |
| --- | --- |
| Executive Summary | Business case and what is in the box |
| 1. Solution Overview | The C2M/OUAF architecture (product home, WebLogic domain, database schema), the certified stack, the standard build model, benefits and limitations |
| 2. Requirements Guide | Every C2M-specific prerequisite with Verify and Implement-if-missing |
| Global Requirements (Oracle) | Category-wide prerequisites, published once |
| 3. Installation Guide | Exact ordered steps per environment: assess + backup, framework install, product install, database schema load, WebLogic domain, configure + validate, expand to Test then Prod |
| 5. Testing Guide | Validation procedures with pass/fail gates, per environment |
| 6. Troubleshooting Guide | Field issues at each build stage and safe remediation |
| 7. Best Practices | Field-proven recommendations for repeatable multi-environment builds |

## Named objects (reused across the documents and scripts)

| Object | Name | Scope |
| --- | --- | --- |
| Environments ($SPLENVIRON) | C2MDEV, C2MTST, C2MPRD | Dev / Test / Prod |
| Product OS user | cissys | Owns $SPLEBASE, runs OUAF utilities |
| Product home / output | $SPLEBASE (/opt/oracle/spl/your-env) / $SPLOUTPUT | Per environment |
| WebLogic domain | c2m_domain | Native WebLogic 14c domain |
| WebLogic servers | AdminServer, c2m_server1 | Admin + Managed server |
| DB accounts | CISADM (owner), CISUSER (app), CISREAD (read-only) | C2M schema |
| Security role | cisusers | Online application access |

## Automation scripts (WLST / shell / SQL) — five roles

| Script | Language | What it does |
| --- | --- | --- |
| OC2MINST-Discovery.sh | shell | Read-only discovery of the host/prereq state before a build: OS user, Java, WebLogic Home/version, mount points and free space, DB listener reachability, and whether the chosen WebLogic ports are free |
| OC2MINST-Validation.py | WLST/Jython | Read-only validation against c2m_domain: confirms AdminServer and c2m_server1 are RUNNING and the C2M application/IWS are ACTIVE |
| OC2MINST-Report.sql | SQL | Read-only build/schema report: confirms CISADM owns the expected C2M objects, CISUSER/CISREAD exist, and the installed release matches the intended level |
| OC2MINST-Remediation.sh | shell | Safe remediation for common build issues (ownership/permissions on $SPLEBASE, template rebuild via initialSetup.sh -t, non-RUNNING server restart); dry-run by default, changes only with -apply |
| OC2MINST-ScopeHelper.sh | shell | Targeting/env helper: resolves $SPLENVIRON/$SPLEBASE/domain/DB for a named environment so commands run against the intended tier |

The five roles are Discovery, Validation, Report, Remediation, and ScopeHelper, each authored in the language native to the layer it works on — shell for the OUAF file system and OS, WLST/Jython for the WebLogic domain, and SQL for the database schema.

## What the buyer receives

This installation and multi-environment build guide as a Word document and PDF.

The automation scripts (WLST/Jython, shell, and SQL) in a single ZIP.

A repeatable, per-environment process following the standard model: Assess → Configure → Pilot →

Validate → Expand, with explicit pass/fail gates and a documented rollback.

## Outcome

Oracle C2M installed and configured consistently in Dev, Test, and Production — certified stack, OUAF product home, healthy WebLogic c2m_domain, and a valid CISADM schema — validated against pass/fail gates and reproducible from recorded inputs, proven on non-production before Production is built.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## OC2MINST-Discovery.sh

Purpose: Captures the starting state of an application-tier host before a C2M install, read-only: OS product user, Java version, WebLogic Home and version, mount points and free space, database listener reachability, and whether the chosen WebLogic ports are free. Produces the Build Baseline record for one environment (your-env, e.g. C2MDEV). Changes nothing. HOW TO RUN Run as the product OS user (cissys) on the target host: ./OC2MINST-Discovery.sh -e your-env -w your-weblogic-home -d your-db-host -l 7001,7002,7003 -e environment name, -w WebLogic Home, -d DB listener host, -l comma-list of WebLogic ports. EXPECTED RESULTS A printed report of each prerequisite with an OK/CHECK marker; overall PASS if every item is OK, otherwise CHECK with the failing items listed. No files or systems are modified. NOTES White-label, repeatable pre-build recon. Read-only only. Oracle-version specifics (certified Java/WebLogic/DB versions) are compared informationally against values you pass in; confirm the certified combination against Oracle's certification matrix on My Oracle Support for your release.

How to run: Run as the product OS user (cissys) on the target host: ./OC2MINST-Discovery.sh -e your-env -w your-weblogic-home -d your-db-host -l 7001,7002,7003 -e environment name, -w WebLogic Home, -d DB listener host, -l comma-list of WebLogic ports. EXPECTED RESULTS A printed report of each prerequisite with an OK/CHECK marker; overall PASS if every item is OK, otherwise CHECK with the failing items listed. No files or systems are modified. NOTES White-label, repeatable pre-build recon. Read-only only. Oracle-version specifics (certified Java/WebLogic/DB versions) are compared informationally against values you pass in; confirm the certified combination against Oracle's certification matrix on My Oracle Support for your release.

## OC2MINST-Remediation.sh

Purpose: Proposes and (only with -apply) performs safe remediation for common post-install problems on one environment (your-env, e.g. C2MDEV): incorrect ownership/permissions on the product home ($SPLEBASE), stale generated config templates (rebuild with initialSetup.sh -t), and a WebLogic server that is not RUNNING (offer a controlled restart via spl.sh). DRY-RUN by default: it prints the planned actions and changes nothing unless -apply is given. HOW TO RUN Preview (safe, default) as the product OS user (cissys): ./OC2MINST-Remediation.sh -e your-env Apply after reviewing the plan: ./OC2MINST-Remediation.sh -e your-env -apply Optional: -t fixperms  |  -t templates  |  -t restart   to run one action only. EXPECTED RESULTS In dry-run: a numbered plan of the actions that WOULD run, ending with "DRY-RUN — nothing changed." With -apply: each action runs and reports OK/FAILED. Never touches Production without -apply, and never a server it is not asked to. NOTES White-label, repeatable remediation. Read-only until -apply. It calls documented OUAF utilities (splenviron.sh, initialSetup.sh, spl.sh) rather than editing generated files by hand; it never hand-edits ENVIRON.INI. Utility flags can vary by release — verify for your version against the OUAF Server Administration Guide.

How to run: Preview (safe, default) as the product OS user (cissys): ./OC2MINST-Remediation.sh -e your-env Apply after reviewing the plan: ./OC2MINST-Remediation.sh -e your-env -apply Optional: -t fixperms  |  -t templates  |  -t restart   to run one action only. EXPECTED RESULTS In dry-run: a numbered plan of the actions that WOULD run, ending with "DRY-RUN — nothing changed." With -apply: each action runs and reports OK/FAILED. Never touches Production without -apply, and never a server it is not asked to. NOTES White-label, repeatable remediation. Read-only until -apply. It calls documented OUAF utilities (splenviron.sh, initialSetup.sh, spl.sh) rather than editing generated files by hand; it never hand-edits ENVIRON.INI. Utility flags can vary by release — verify for your version against the OUAF Server Administration Guide.

## OC2MINST-Report.sql

Purpose: Reports the state of a C2M application schema after the database install, read-only: confirms the schema owner (CISADM) exists and owns objects, that the application user (CISUSER) and read-only user (CISREAD) exist, counts the C2M schema objects, and reads the installed framework/product version rows. Run it as part of post-install validation and when comparing one environment (your-env) to another. It only SELECTs; it changes nothing. HOW TO RUN Connect as a read-only user that can see the data dictionary and the CISADM schema, then: sqlplus your-readonly-user/your-password@your-db @OC2MINST-Report.sql If your version stores installed-version data in different tables, adjust the marked section. EXPECTED RESULTS A printed report: account existence for CISADM/CISUSER/CISREAD, object counts by type owned by CISADM, invalid-object count (should be zero or explained), and the installed version rows. Pass when the accounts exist, CISADM owns the expected objects, and versions match your target. NOTES White-label, repeatable schema report. Read-only (SELECT only; no DDL/DML). Account names (CISADM/CISUSER/CISREAD) match the Installation Guide; change the DEFINE values below if you used different names. Version table/column names vary by release — the version section is marked "verify for your version" and is written to degrade gracefully if the table is absent.

How to run: Connect as a read-only user that can see the data dictionary and the CISADM schema, then: sqlplus your-readonly-user/your-password@your-db @OC2MINST-Report.sql If your version stores installed-version data in different tables, adjust the marked section. EXPECTED RESULTS A printed report: account existence for CISADM/CISUSER/CISREAD, object counts by type owned by CISADM, invalid-object count (should be zero or explained), and the installed version rows. Pass when the accounts exist, CISADM owns the expected objects, and versions match your target. NOTES White-label, repeatable schema report. Read-only (SELECT only; no DDL/DML). Account names (CISADM/CISUSER/CISREAD) match the Installation Guide; change the DEFINE values below if you used different names. Version table/column names vary by release — the version section is marked "verify for your version" and is written to degrade gracefully if the table is absent.

## OC2MINST-ScopeHelper.sh

Purpose: Resolves the key coordinates of one C2M environment (your-env, e.g. C2MDEV, C2MTST, C2MPRD) so every command runs against the intended tier: the environment name ($SPLENVIRON), product home ($SPLEBASE), output dir ($SPLOUTPUT), WebLogic domain (c2m_domain), and the ENVIRON.INI-recorded database. It prints what it resolved and, for a Production target, requires explicit confirmation before it prints an "OK to proceed". Read-only: it inspects, it does not install or change. HOW TO RUN Print the resolved scope for an environment (as the product OS user cissys): ./OC2MINST-ScopeHelper.sh -e your-env Guard a Production run (must pass -confirm C2MPRD to get an OK-to-proceed): ./OC2MINST-ScopeHelper.sh -e C2MPRD -confirm C2MPRD EXPECTED RESULTS A printed scope block for the environment (env name, SPLEBASE, SPLOUTPUT, domain, DB) with each item marked OK or CHECK. Exit 0 and "OK to proceed" only when resolution succeeds and, for a Production target, the -confirm value matches. Otherwise a non-zero exit and no go-ahead. NOTES White-label, repeatable targeting guard — the way to avoid running a Dev/Test command against Production. Read-only. It reads ENVIRON.INI (generated by the installer) but never edits it. Directory conventions match the Installation Guide; adjust the bases below if you deviated.

How to run: Print the resolved scope for an environment (as the product OS user cissys): ./OC2MINST-ScopeHelper.sh -e your-env Guard a Production run (must pass -confirm C2MPRD to get an OK-to-proceed): ./OC2MINST-ScopeHelper.sh -e C2MPRD -confirm C2MPRD EXPECTED RESULTS A printed scope block for the environment (env name, SPLEBASE, SPLOUTPUT, domain, DB) with each item marked OK or CHECK. Exit 0 and "OK to proceed" only when resolution succeeds and, for a Production target, the -confirm value matches. Otherwise a non-zero exit and no go-ahead. NOTES White-label, repeatable targeting guard — the way to avoid running a Dev/Test command against Production. Read-only. It reads ENVIRON.INI (generated by the installer) but never edits it. Directory conventions match the Installation Guide; adjust the bases below if you deviated.

## OC2MINST-Validation.py

Purpose: Connects to the C2M WebLogic 14c domain (c2m_domain) and confirms the build is healthy, read-only: the Administration Server (AdminServer) and Managed Server (c2m_server1) are RUNNING, and the C2M application plus inbound web services are ACTIVE. Makes no configuration change. Run it after the domain is created and the application deployed, and after any restart. HOW TO RUN Set the OUAF environment first (splenviron.sh -e your-env), then: java weblogic.WLST OC2MINST-Validation.py your-admin-url your-admin-user e.g.  java weblogic.WLST OC2MINST-Validation.py t3://your-host:7001 weblogic The script prompts for the admin password (never pass it on the command line). EXPECTED RESULTS A printed check of each server and application state with OK/CHECK markers and an overall PASS/CHECK line. Exit 0 when every check passes, non-zero otherwise. Nothing is modified. NOTES White-label, repeatable domain validation. Read-only (connect + read runtime MBeans only). Server/application names (AdminServer, c2m_server1) match the Installation Guide; adjust them to your naming if you deviated. Exact MBean paths can vary by WebLogic version — verify for your version against Oracle's WebLogic 14.1.2 WLST documentation.

How to run: Set the OUAF environment first (splenviron.sh -e your-env), then: java weblogic.WLST OC2MINST-Validation.py your-admin-url your-admin-user e.g.  java weblogic.WLST OC2MINST-Validation.py t3://your-host:7001 weblogic The script prompts for the admin password (never pass it on the command line). EXPECTED RESULTS A printed check of each server and application state with OK/CHECK markers and an overall PASS/CHECK line. Exit 0 when every check passes, non-zero otherwise. Nothing is modified. NOTES White-label, repeatable domain validation. Read-only (connect + read runtime MBeans only). Server/application names (AdminServer, c2m_server1) match the Installation Guide; adjust them to your naming if you deviated. Exact MBean paths can vary by WebLogic version — verify for your version against Oracle's WebLogic 14.1.2 WLST documentation.