Oracle C2M Performance Tuning & Resource Optimization

Implementation Solution Guide

Version 1.0.0    ·    2026-07-06

# Contents

Right-click and choose “Update Field” to build the table of contents.

# Executive Summary

## The problem

As load grows, Oracle Utilities Customer to Meter (C2M) slows down — but the cause is rarely obvious. Performance problems surface across a stack of dependent layers: the JVM and its garbage collection, WebLogic 14c thread pools and JDBC connection pools, OUAF batch throughput, and the Oracle Database and its SQL. Tuning the wrong layer wastes scarce outage windows and can make throughput worse, because a fix in one layer often just pushes the bottleneck into the next.

## The approach

This solution delivers a measure-first tuning method for C2M and its WebLogic 14c middleware: instrument the whole stack, find the *real* bottleneck from evidence, apply a single reversible change to the one constraining layer, then re-measure to prove the gain against a baseline — always on a non-production pilot first, under change control. It follows the standard Assess → Configure → Pilot → Validate → Expand model with explicit measured pass/fail gates and a documented rollback.

## What's inside

A Solution Overview of the four-layer C2M performance model and the measure-first method.

A Requirements Guide covering the monitoring, access, workload, versioning, and change-control

prerequisites — each with how to *verify*.

A Tuning Method: baseline → isolate the bottleneck → tune JVM/GC, WebLogic thread & connection

pools, batch thread pools, and SQL/database → re-measure and validate → expand.

Five automation scripts (WLST/Jython, shell, SQL) — read-only discovery, read-only validation, a

read-only evidence report, dry-run-by-default remediation, and a scope/rollback helper.

Testing and Troubleshooting guides with measured gates, plus Best Practices for repeatable,

evidence-based tuning.

## Why it's safe

Every recommendation is grounded in Oracle's official WebLogic 14c and OUAF documentation; version-specific details are cited or flagged "verify for your version," and My-Oracle-Support-gated notes are pointed to, not reproduced. The scripts that read live systems are read-only; remediation defaults to dry-run; and no change reaches production until it has passed a measured gate on a pilot with a rollback ready.

## The bottom line

A slow C2M environment turned into a measured, optimized one — JVM, pools, batch, and SQL tuned to the real bottleneck, proven on a pilot before you scale. Self-guided and tested, at a fraction of the cost of a consulting engagement.

# Solution Overview

Oracle Utilities Customer to Meter (C2M) runs on the Oracle Utilities Application Framework (OUAF) and is deployed on Oracle WebLogic Server 14c over an Oracle Database. When C2M "feels slow," the cause is almost never a single knob — it is a bottleneck somewhere in a stack of dependent layers, and turning the wrong knob wastes an outage window and can make throughput worse.

This solution gives you a measure-first tuning method: instrument the stack, find the *real* bottleneck with evidence, tune the one layer that is constraining you, then re-measure to prove the gain — and do it on a non-production pilot before you touch production.

Version boundary. Written for C2M on OUAF with WebLogic Server 14c (14.1.1) and an Oracle Database. Exact MBean paths, OUAF utility names, and default values vary by release — everything below is cited or flagged "verify for your version." Certain notes/patches are gated on My Oracle Support (MOS); those are pointed to, not reproduced.

__________________________________________________

## The C2M performance model — four layers, top to bottom

Performance flows down a chain. A request (online transaction, web service, or a batch work unit) enters WebLogic, is handled by a JVM, holds a database connection from a pool, and executes SQL. Every layer can be the constraint. Tune in dependency order and only after you have measured which layer is actually saturated.

| # | Layer | What it governs | Primary tuning artifacts |
| --- | --- | --- | --- |
| 1 | JVM / GC | The Java runtime every WebLogic node and every batch thread pool worker runs inside. Heap sizing and garbage-collection behavior set the ceiling for everything above it. | Heap (-Xms/-Xmx), GC collector + pause target (G1: -XX:MaxGCPauseMillis), metaspace, GC logging |
| 2 | WebLogic pools | How WebLogic dispatches work and lends out database connections: the self-tuning thread pool / Work Managers, and each JDBC data source connection pool. | Work Manager min-threads-constraint / max-threads-constraint; data source Initial Capacity, Maximum Capacity, Test Connections on Reserve, statement cache |
| 3 | Batch throughput | OUAF batch: how many thread pool workers run, how many threads a batch runs across, and how work is distributed. This is where nightly billing/meter volume lives. | Thread pool worker count and pool sizes (threadpoolworker.sh -p), per-batch thread count (submitbatchREST.sh -c), commit/chunk interval |
| 4 | SQL / Database | The queries C2M and its batches issue, their plans, indexes, and the database's own resource limits (sessions, CPU, I/O, undo). | AWR/ASH findings, execution plans, index/stat freshness, processes/sessions, connection-pool sizing back-pressure |

The layers interact. Undersized DB connection pools (layer 2) masquerade as slow SQL (layer 4); GC pauses (layer 1) look like stuck WebLogic threads (layer 2); too many batch threads (layer 3) exhaust the connection pool (layer 2) and overload the database (layer 4). This is exactly why the method is measure-first — you diagnose before you tune.

__________________________________________________

## The measure-first method

Guessing is the enemy. The method is a loop, run once per bottleneck, always on a non-production pilot first with change control and a rollback for production:

Measure & baseline. Capture a repeatable baseline of the whole stack under a representative

workload — GC behavior, WebLogic thread-pool and connection-pool runtime metrics, batch elapsed    times/throughput, and a database AWR/ASH snapshot. Record the numbers; you will be judged against    them. OC2MPERF-Discovery collects the read-only baseline for you.

Isolate the bottleneck. Read the baseline to find the one saturated layer: GC time as a

fraction of wall-clock, WebLogic PendingUserRequestCount / stuck/hogging threads, connection-pool    WaitingForConnectionCurrentCount, batch thread saturation, or the top DB wait event. Do not    tune more than one layer at a time.

Tune the constraint. Apply a single, named, reversible change to that layer only — a heap

or GC setting, a Work Manager or data-source capacity, a batch thread count, or a SQL/index fix.

Re-measure & validate. Re-run the *same* workload and compare against the baseline. Accept the

change only if it moves the target metric past a defined gate and does not regress another    layer. Otherwise roll back.

Expand. Promote the validated change through the environments (Dev → Test → Prod) under change

control, then repeat the loop for the *next* bottleneck.

This maps onto the standard Oracle-category deployment model — Assess → Configure → Pilot → Validate → Expand — with explicit measured pass/fail gates and a documented rollback.

__________________________________________________

## What's in this solution

Requirements Guide — what you need before you tune (monitoring/metrics access, environment and

admin access, a representative workload profile, backups/change control), each with how to *verify*.

Tuning Method — the ordered, hands-on procedure: baseline, isolate, tune JVM/GC → WebLogic

thread & connection pools → batch thread pools → SQL/DB, then re-measure and validate.

5 automation scripts (WLST/Jython, shell, SQL) — read-only discovery, read-only per-node

validation, a read-only health/coverage report, a dry-run-by-default remediation helper, and a   scope/target helper — authentic to C2M and WebLogic administration.

Testing & Troubleshooting Guides with measured pass/fail gates, plus Best Practices for

repeatable, evidence-based tuning.

## Who this is for

C2M / WebLogic administrators, OUAF technical operations staff, and the DBA and infrastructure teams who own the environment. It assumes you can reach the WebLogic Administration Console / WLST, the OUAF product user shell, and the C2M database schema — see the Requirements Guide.

## Outcome

A slow C2M environment turned into a measured, optimized one: JVM/GC, WebLogic pools, batch, and SQL each tuned to the layer that was actually constraining you, every change proven against a baseline on a pilot before it reaches production.

# Requirements Guide

These are the prerequisites specific to performance tuning C2M and its WebLogic 14c middleware. They are in addition to the shared Oracle-category prerequisites (licensed C2M/OUAF + certified WebLogic 14c and Oracle Database, defined Dev/Test/Prod environments, WLST/shell/SQL admin access, and change control/backup/non-production pilot) documented in the global Oracle requirements — verify those first. Each requirement below is stated as Description / Why / Verify / Implement.

You cannot tune what you cannot measure. The first three requirements exist to make the measure-first method possible; skipping them turns tuning back into guessing.

__________________________________________________

## 1. Metrics, monitoring & a repeatable baseline

Description: The ability to capture, at will and repeatably, GC behavior (GC logs), WebLogic

runtime metrics (thread pool + JDBC data-source MBeans), OUAF batch elapsed/throughput data, and an   Oracle Database performance snapshot (AWR/ASH, which requires the Diagnostics Pack license).

Why required: The method baselines the stack, isolates the saturated layer from evidence, and

validates each change against measured gates. Without a repeatable baseline there is no "before"   to prove a "gain."

How to verify: Confirm GC logging can be enabled on the JVMs; confirm WLST/JMX can read the

server ThreadPoolRuntime and JDBCDataSourceRuntimeMBean; confirm you can generate an AWR report   ($ORACLE_HOME/rdbms/admin/awrrpt.sql) or query V$ views; confirm batch run history is available   (Batch Run Tree / CI_BATCH_RUN tables or the JMX batch client). Run OC2MPERF-Discovery — it   collects the read-only baseline and tells you what it could and could not read.

How to implement if missing: Enable GC logging (see the Tuning Method), enable JMX/WLST access,

confirm the Diagnostics Pack entitlement for AWR/ASH (or fall back to Statspack / V$ views if not   licensed — verify your licensing), and establish batch run-history access.

## 2. Environment & administrative access (WebLogic, OUAF, database)

Description: Working access to the target environment: the **WebLogic Administration Console and

WLST (admin credentials), the OUAF product OS user shell on each node (to read   `threadpoolworker.properties`, run `bedit.sh`, `submitbatchREST.sh`, `configureEnv.sh`,   `initialSetup.sh`), and a database account** that can read the performance views and (for   remediation) alter the relevant objects.

Why required: Every measurement and every tuning change is applied through these three

interfaces; batch tuning in particular is done at the OS/OUAF layer, not the console.

How to verify: Log in to the Administration Console; connect WLST to the Admin Server; su to

the product user and source the environment (splenviron.sh -e <your-environment>); connect to the   schema with SQL*Plus/SQLcl and select from V$SESSION.

How to implement if missing: Have the infrastructure/DBA teams grant the accounts and roles, and

install the client tooling (WLST is delivered with WebLogic; SQLcl/SQL*Plus for the database).

## 3. A representative, repeatable workload profile

Description: A defined, reproducible workload that represents the pain — a load-test script

for the online/web-service tiers, and/or a named set of batch controls (e.g. billing, meter-read   processing, To-Do) run against a known data volume — plus the success criteria (target response   time, batch window, throughput).

Why required: Baseline and re-measure must use the same workload or the comparison is

meaningless. A one-off "it felt slow" cannot be tuned against a gate.

How to verify: Confirm you can replay the workload on the pilot environment on demand and that

its inputs (data volume, concurrency, batch parameters) are pinned.

How to implement if missing: Build the load-test scenario and/or select and script the

representative batch job(s) with fixed parameters before baselining.

## 4. Certified, matched stack versions across the tuning path

Description: OS, JDK (the JVM you are tuning), WebLogic 14c, OUAF/C2M, and **Oracle

Database at versions certified together** for your C2M release. GC flags and default MBean values   differ across JDK and WebLogic versions.

Why required: Applying a GC flag or MBean setting valid for one JDK/WebLogic version to another

can be a no-op or an error; supportability depends on a certified combination (see the global   requirements).

How to verify: java -version on the product user's path; WebLogic version from the console or

. setDomainEnv.sh; java weblogic.version; C2M/OUAF version from the console About; database   SELECT * FROM v$version;. Compare against the C2M certification matrix on MOS.

How to implement if missing: Align to a certified combination before tuning — do not tune on

an uncertified stack.

## 5. Change control, backups & a non-production pilot

Description: A change window and approval for production; verified backups of the WebLogic

domain config, OUAF product/config files (threadpoolworker.properties, data-source and JVM   settings), and the database before any change; and a non-production environment to pilot on.

Why required: Tuning changes are production-impacting. Every change in the method is **single,

named, and reversible**, validated on the pilot first, then promoted under change control with a   rollback ready.

How to verify: Confirm a tested restore path for the domain config and OUAF config files, a DB

backup/restore or flashback point, and a booked change window.

How to implement if missing: Establish backups and change control before touching production;

OC2MPERF-ScopeHelper helps you record the pilot scope and rollback targets up front.

## 6. Collaborating teams (DBA, infrastructure, app-dev)

Description: Named contacts on the DBA, infrastructure/OS, and application-development

teams, plus the environment's monitoring stack (e.g. Dynatrace), since a bottleneck can live in any   layer and a fix in one layer (batch threads) has consequences in another (DB sessions).

Why required: Cross-layer tuning needs cross-team coordination — e.g. raising batch threads

requires the DBA to confirm processes/sessions headroom.

How to verify: Confirm the contacts and escalation path.

How to implement if missing: Identify the teams and the monitoring model before starting.

# Global Requirements — Oracle Utilities C2M / WebLogic Solutions

These requirements apply to every solution in the Oracle category (Oracle Utilities Customer to Meter and its Oracle WebLogic Server middleware). Verify each before starting a solution's steps.

Vendor & version boundary (applies to every Oracle solution). Oracle Utilities Customer to Meter (C2M), Customer Care & Billing (CC&B), Meter Data Management (MDM), and Oracle WebLogic Server are authored from Oracle's official product documentation and the Oracle Utilities Application Framework (OUAF) install/admin guides. Version-specific details (C2M 25.4 / minimum v2.9, WebLogic 14c) are cited or flagged "verify for your version" — never invented. Some Oracle documentation and patches are entitlement-gated on My Oracle Support (MOS); where a step requires a MOS note, patch number, or download, the solution points to it rather than reproducing gated content. All work assumes a non-production environment first and change control for production.

## 1. Licensed Oracle Utilities C2M + WebLogic entitlement

Description: A licensed Oracle Utilities Customer to Meter (and the underlying OUAF) plus the

supported Oracle WebLogic Server 14c and database (Oracle Database) at the versions in scope.

Why required: Installation media, patches, and support all flow from the entitlement.

How to verify: Confirm the license and access to My Oracle Support; check the certified

version matrix for C2M ↔ WebLogic ↔ Database ↔ Java.

How to implement if missing: Obtain licensing/entitlement and MOS access before proceeding.

## 2. Certified platform stack (OS, Java, Database, WebLogic)

Description: A host OS, JDK, Oracle Database, and WebLogic version combination certified for

the target C2M release (per Oracle's certification/compatibility matrix).

Why required: C2M/OUAF only supports certified combinations; uncertified stacks cause install and

patch failures and lose supportability.

How to verify: Compare the environment against the C2M release's certification matrix (MOS).

How to implement if missing: Align OS/JDK/DB/WebLogic to a certified combination first.

## 3. Environment topology (Dev / Test / Prod) & access

Description: Defined Development, Test, and Production environments (and any QA/UAT), with OS

accounts (e.g. the OUAF/splunk-style product user), WebLogic admin credentials, and DB schema   access appropriate to the task.

Why required: C2M is deployed and promoted across environments; each solution assumes the target

environment exists and you can reach WebLogic, the file system, and the database.

How to verify: Confirm you can log in to the OS product account, the WebLogic Administration

Console / WLST, and the C2M database schema.

How to implement if missing: Stand up / obtain access to the environment before starting.

## 4. Administrative access & tooling (WLST, shell, SQL)

Description: Administrative access and the standard toolchain: WLST (Jython) for WebLogic,

the OS shell (bash/ksh) for OUAF utilities (e.g. splmanager, configureEnv, initialSetup,   batch/threadpool scripts), and SQL*Plus / SQLcl for the database.

Why required: C2M/WebLogic administration is performed through these interfaces, not a GUI-only

workflow; the solutions' automation is authored as WLST/shell/SQL.

How to verify: Confirm WLST connects to the domain, shell access to the product home, and SQL

connectivity to the schema.

How to implement if missing: Provision the access and install the client tooling.

## 5. Change control, backup & a non-production pilot

Description: A change-control process for production changes, verified backups (domain

config, OUAF product/config, database) before disruptive actions (install, patch, upgrade, migration,   tuning), and a non-production environment to validate on first.

Why required: Every solution follows Assess → Configure → Pilot → Validate → Expand with a

documented rollback; C2M patches/upgrades and WebLogic changes are high-impact.

How to verify: Confirm a backup/restore path and a change window/approval for production.

How to implement if missing: Establish backups and change control before touching production.

## 6. Collaborating teams & support model

Description: Engagement with the **infrastructure, DBA, network, application-development, and

release/test teams, and (post go-live) the hypercare / on-call** support model and monitoring   stack (e.g. Dynatrace) the environment uses.

Why required: C2M administration is cross-functional; issues span middleware, database, network,

and application layers, and production support runs on a defined escalation and monitoring model.

How to verify: Confirm the named contacts, escalation path, and monitoring tooling.

How to implement if missing: Identify the teams and the support/monitoring model before go-live.

*The deployment model across every Oracle solution is the same: Assess → Configure → Pilot → Validate → Expand, with explicit pass/fail gates and a documented rollback for production changes. Automation is delivered as WLST (Jython), shell, and SQL scripts — not PowerShell.*

# Tuning Method

This is the hands-on procedure. It is a measure → isolate → tune → re-measure → validate loop, run once per bottleneck, always on a non-production pilot first, with a single, named, reversible change per pass and a rollback ready for production. Names of tuning artifacts are given exactly; where a value or path is version-specific it is flagged "verify for your version."

Golden rule. Change one layer at a time, re-measure against the same workload, and keep or roll back based on a measured gate (see the Testing Guide). Never tune more than one knob per pass.

__________________________________________________

## Step 0 — Prepare (Assess)

Confirm the Requirements Guide is satisfied — metrics access, environment access, a repeatable

workload, matched versions, backups/change control.

Record scope and rollback targets with OC2MPERF-ScopeHelper (which nodes, which data sources,

which batch controls, current values to restore to).

Back up the domain config, the OUAF config files you may touch

(threadpoolworker.properties, JDBC/data-source and JVM settings), and the database.

__________________________________________________

## Step 1 — Measure & baseline

Capture a repeatable baseline of the whole stack under the representative workload. Run OC2MPERF-Discovery (read-only) to collect it, and enable GC logging so the JVM layer is visible.

JVM / GC. Enable GC logging on each WebLogic node and each OUAF thread pool worker JVM. On a

modern JDK (JDK 11/17 — verify for your version) use unified logging:   -Xlog:gc*:file=/path/gc-%p.log:time,uptime,level,tags. On JDK 8 (verify):   -verbose:gc -Xloggc:/path/gc.log -XX:+PrintGCDetails -XX:+PrintGCDateStamps. Add these to the   node's Java options (setUserOverrides.sh / the managed server's Server Start → Arguments, or   the OUAF worker's -J options). Record heap size, collector, and steady-state GC pause and GC-time   fraction.

WebLogic pools. Read the runtime MBeans (via WLST/JMX; OC2MPERF-Discovery does this read-only):

Thread pool (ServerRuntime → ThreadPoolRuntime): ExecuteThreadTotalCount,

HoggingThreadCount, StuckThreadCount, PendingUserRequestCount, Throughput,     SharedCapacityForWorkManagers.

JDBC data source (ServerRuntime → JDBCServiceRuntime → JDBCDataSourceRuntimeMBeans):

ActiveConnectionsCurrentCount, ActiveConnectionsHighCount, WaitingForConnectionCurrentCount,     WaitingForConnectionHighCount, ConnectionDelayTime, CurrCapacity, NumUnavailable.

Batch. Capture elapsed time and throughput for the representative batch control(s) from the

Batch Run Tree / batch run tables, or the JMX batch client (jmxbatchclient.sh -s for a summary),   along with the current thread pool worker layout and per-batch thread count.

Database. Take an AWR snapshot spanning the workload (awrrpt.sql) — or query V$ views /

Statspack if the Diagnostics Pack is not licensed (verify licensing). Record the top wait events,   DB CPU, and top SQL by elapsed time.

Write the numbers down. This baseline is the gate every later change is judged against.

__________________________________________________

## Step 2 — Isolate the bottleneck

Read the baseline and identify the one saturated layer. Typical signatures:

| Signature in the baseline | Constrained layer | Go to |
| --- | --- | --- |
| GC time a high fraction of wall-clock; long/ frequent pauses; heap near -Xmx after full GC | JVM / GC | Step 3a |
| PendingUserRequestCount persistently > 0; HoggingThreadCount / StuckThreadCount rising; throughput flat while requests queue | WebLogic threads / Work Managers | Step 3b |
| WaitingForConnectionCurrentCount > 0; ActiveConnectionsHighCount at Maximum Capacity; ConnectionDelayTime high | JDBC connection pool | Step 3c |
| Batch elapsed dominated by one job; threads idle waiting; window overruns | Batch throughput | Step 3d |
| AWR top waits are I/O / row-lock / library-cache; a few SQL statements dominate elapsed | SQL / Database | Step 3e |

If two layers look saturated, tune the lower one first (a fix there often relieves the layer above) and re-measure before touching the other.

__________________________________________________

## Step 3 — Tune the constraint (one layer, one change)

### 3a — JVM / GC

Right-size the heap. Set -Xms equal to -Xmx to avoid runtime heap resizing pauses; size

-Xmx from the baseline (post-full-GC live-set with headroom). Confirm the node has RAM headroom so    the heap is not swapped.

Choose/tune the collector. On JDK 11/17, G1GC is the default (verify for your version);

set a pause target with -XX:MaxGCPauseMillis rather than hand-tuning generations. Avoid stacking    contradictory flags. Size metaspace (-XX:MetaspaceSize / -XX:MaxMetaspaceSize) from the    baseline to stop metaspace-driven full GCs.

Keep GC logging on so Step 4 can compare pause distribution and GC-time fraction.

Apply the same discipline to OUAF thread pool worker JVMs (their heap/GC is set in the worker's Java options), not just WebLogic managed servers.

Reference: Oracle WebLogic Server 14.1.1 Tuning Performance guide; JDK GC tuning guide for your JDK version. Verify default collector and flag syntax for your JDK.

### 3b — WebLogic threads / Work Managers

WebLogic 9.0+ uses a self-tuning thread pool — you do not set a fixed thread count. Instead, shape it with Work Managers and constraints:

Confirm the queue is genuinely thread-starved (pending requests with CPU/heap headroom), not blocked

downstream (a full connection pool or slow SQL looks identical — rule those out first).

Define a Work Manager for the C2M application (or module) and, where justified, a

min-threads-constraint (guarantee threads for a critical path) and/or max-threads-constraint    (cap a component so it cannot starve others). Set these via the Administration Console or WLST.

Investigate stuck/hogging threads at the source — a rising StuckThreadCount usually means a

downstream wait (DB/connection pool), not a need for more threads. Tune StuckThreadMaxTime only to    change *detection*, not to mask a real stall.

Reference: WebLogic 14.1.1 "Using Work Managers to Optimize Scheduled Work" and the Tuning Performance guide. The self-tuning pool's max is governed by SelfTuningThreadPoolSizeMax (default 400; verify for your version).

### 3c — JDBC connection pool

Tune each C2M data source from its runtime evidence:

Capacity. Raise Maximum Capacity to clear WaitingForConnectionCurrentCount, and set

Initial Capacity equal to Maximum Capacity so connections are pre-created (avoids first-use    latency). But cap it against the database's sessions/processes headroom — confirm with the    DBA before raising. An over-large pool moves the bottleneck to the database.

Validation. Enable Test Connections on Reserve with a Test Frequency and a short trusted

window so healthy connections skip the test; this trades a little overhead for reliability under    partial DB outages.

Statement cache. Set a Statement Cache Size (type LRU) sized to the application's distinct

prepared statements to cut parse/CPU on the database.

Shrinking / timeouts. Tune Shrink Frequency, Connection Reserve Timeout, and

Inactive Connection Timeout so the pool does not thrash open/close under bursty load.

Reference: WebLogic 14.1.1 "Tuning Data Source Connection Pools." Verify attribute defaults for your version.

### 3d — Batch throughput (OUAF thread pool workers)

Batch is tuned at the OUAF/OS layer, not the WebLogic console:

Thread pool worker layout. Size the named thread pools with

threadpoolworker.sh -p DEFAULT=<n>,<POOL>=<n> (or configure via bedit.sh), matching pool sizes    to CPU cores available to the worker JVMs. Distribute workers across nodes for volume batches    (CLUSTERED mode); use THIN mode only for isolated single-JVM runs.

Per-batch threads. Set the thread count per batch control with submitbatchREST.sh -c <threads>

(the modern submitter; submitjob.sh -c is legacy). More threads only help if the batch partitions    cleanly and the DB/connection pool can absorb the extra concurrency.

Commit interval / chunking. Tune the batch's commit (chunk) interval — too small floods the DB

with commits, too large lengthens locks and undo. Set per the batch control's guidance.

Balance against layers 2 and 4. Every added batch thread consumes a JDBC connection and a DB

session. Confirm the connection pool (Step 3c) and DB processes/sessions (Step 3e) can carry the    new concurrency before raising thread counts.

Reference: OUAF Server Administration Guide — Batch Server Configuration, threadpoolworker.sh, submitbatchREST.sh, bedit.sh. Optimal thread counts are workload- and data-specific — verify for your batches. Some batch-tuning notes are MOS-gated; they are pointed to, not reproduced.

### 3e — SQL / Database

From the AWR/ASH top-SQL and top-wait findings, take the highest-elapsed statement(s) first.

Get the execution plan (DBMS_XPLAN.DISPLAY_CURSOR), check for stale/missing statistics

(DBMS_STATS) and missing/unusable indexes, and confirm the plan is not regressed.

Apply the narrowest fix — refresh stats, add/repair an index, or fix a plan — never a schema

change to product-owned objects without vendor guidance (custom/CM objects only).

Confirm database capacity headroom used by the pools and batch: processes, sessions, undo,

temp, and CPU. Raising batch threads or pool capacity is safe only within this headroom.

Product-schema changes to C2M objects are vendor-governed — confirm with support/MOS before altering product tables or indexes. Do not invent index changes on product objects.

__________________________________________________

## Step 4 — Re-measure & validate

Re-run the same workload with OC2MPERF-Validation (read-only) and compare against the Step 1 baseline:

Did the target metric cross its gate (Testing Guide)? e.g. GC-time fraction down,

WaitingForConnectionCurrentCount at zero, batch elapsed reduced, top-SQL elapsed reduced.

Did any other layer regress? (More batch threads must not create connection waits or DB

saturation; a bigger heap must not increase pause time past target.)

Keep the change only if it passes the gate with no regression; otherwise roll back to the recorded value and try a different hypothesis.

__________________________________________________

## Step 5 — Expand (promote & repeat)

Promote the validated change Dev → Test → Prod under change control, re-measuring at each stop.

Update the recorded baseline to the new steady state.

Return to Step 2 for the next bottleneck. Stop when every layer meets its service target under

the representative workload.

Generate an evidence pack for sign-off with OC2MPERF-Report (read-only) — baseline vs. current, per-layer, with the gate outcomes.

# Testing Guide — Measured Gates

Tuning is only "done" when it is proven. Every change is judged against a measured pass/fail gate derived from the Step 1 baseline, re-measured on the same workload, on the pilot first. A change that does not pass its gate — or that passes but regresses another layer — is rolled back.

Comparison rule. Baseline and re-measure must use the identical workload (same data volume, concurrency, batch parameters). Use OC2MPERF-Discovery for the baseline and OC2MPERF-Validation for the re-measure so the two captures are comparable, then OC2MPERF-Report for the evidence pack.

## Gate targets are relative, not absolute

There is no universal "good" heap size or thread count. The gate is a relative improvement against your own baseline with no regression elsewhere. Set the target percentages with your stakeholders from the workload's success criteria; the tables below give the metric and the direction.

__________________________________________________

## Layer gates

### JVM / GC

| Metric (from GC logs) | Pass condition |
| --- | --- |
| GC time as fraction of wall-clock | Decreased vs. baseline and below your target (commonly a low single-digit %) |
| Steady-state pause time | Within -XX:MaxGCPauseMillis target; no sustained full-GC storms |
| Post-full-GC live heap | Comfortably below -Xmx (headroom remains) |

### WebLogic threads / Work Managers

| Metric (ThreadPoolRuntime) | Pass condition |
| --- | --- |
| PendingUserRequestCount | At or near zero under the workload |
| StuckThreadCount / HoggingThreadCount | Not rising; no new stuck threads introduced |
| Throughput | Increased or unchanged (never regressed) |

### JDBC connection pool

| Metric (JDBCDataSourceRuntimeMBean) | Pass condition |
| --- | --- |
| WaitingForConnectionCurrentCount | Zero under the workload |
| ActiveConnectionsHighCount vs. Maximum Capacity | High-water below max (headroom remains) |
| ConnectionDelayTime / reserve latency | Decreased vs. baseline |
| NumUnavailable | Zero |

### Batch throughput

| Metric | Pass condition |
| --- | --- |
| Batch elapsed time (representative control) | Decreased vs. baseline and within the batch window |
| Throughput (records/units per minute) | Increased vs. baseline |
| Thread utilization | Threads doing work, not idle-waiting on connections/locks |

### SQL / Database

| Metric (AWR/ASH) | Pass condition |
| --- | --- |
| Top-SQL elapsed time (tuned statement) | Decreased vs. baseline |
| Top wait events | Target wait reduced; no new dominant wait introduced |
| DB CPU / sessions / processes | Within capacity headroom; no session/process exhaustion |

__________________________________________________

## No-regression gate (mandatory, every pass)

A per-layer pass is invalid if it pushed load into another layer. After each change, confirm none of the following regressed past its baseline:

GC pause/time fraction (Step 3d batch threads must not induce heap pressure).

Connection-pool waits (Step 3d/3b must not create WaitingForConnectionCurrentCount).

DB sessions/processes/CPU (Step 3c/3d must not exhaust DB capacity).

WebLogic stuck/hogging threads (no new stuck threads from any change).

__________________________________________________

## Production go/no-go gate

Before promoting to production:

The change passed its layer gate on the pilot with the representative workload.

The no-regression gate passed.

A rollback to the recorded prior value is verified and a change window is booked.

OC2MPERF-Report shows baseline-vs-current evidence for the change.

If any item fails, it is no-go — roll back and re-diagnose.

__________________________________________________

## Test execution checklist

Baseline captured with OC2MPERF-Discovery on the pilot, numbers recorded.

Bottleneck isolated to a single layer.

One named, reversible change applied to that layer only.

Re-measure with OC2MPERF-Validation on the same workload.

Layer gate and no-regression gate both pass.

Evidence pack generated with OC2MPERF-Report.

Promote under change control, or roll back and re-diagnose.

# Troubleshooting Guide

Common tuning traps across the four layers, as symptom → likely cause → what to do. The recurring theme: a symptom in one layer usually has its cause in another — measure before you tune.

Run OC2MPERF-Discovery (read-only) whenever a symptom appears — nearly every entry below is diagnosed from the metrics it collects.

## Cross-cutting

Symptom: "C2M is slow" but you don't know where.

Cause: No baseline; symptom pattern-matched instead of diagnosed.

Fix: Capture the baseline (Step 1), then use the isolation table (Step 2) to find the one

saturated layer. Do not change anything until a layer is isolated.

Symptom: A tuning change "helped" but overall throughput didn't improve.

Cause: The bottleneck moved to the next layer (e.g. more batch threads now saturate the DB).

Fix: Re-run OC2MPERF-Validation and check the no-regression gate. Tune the newly

constrained layer; keep the earlier change only if it passed its own gate.

## JVM / GC

Symptom: Periodic freezes / high response-time spikes; long GC pauses in the GC log.

Cause: Full-GC storms — undersized heap, metaspace pressure, or a mismatched collector.

Fix: Set -Xms = -Xmx, size the heap from post-full-GC live set with headroom, size metaspace,

and set a G1 pause target (-XX:MaxGCPauseMillis). Confirm RAM headroom so the heap is not swapped.   Verify GC flags for your JDK version.

Symptom: Heap grows to `-Xmx` and stays there; frequent full GCs.

Cause: Live set genuinely near the ceiling, or a leak.

Fix: Re-baseline live set after a full GC; raise -Xmx only within RAM headroom. If it keeps

climbing, capture a heap dump and involve app-dev — this is a leak, not a tuning problem.

## WebLogic threads / Work Managers

Symptom: `PendingUserRequestCount` > 0, requests queue, but CPU and heap are idle.

Cause: Threads blocked downstream — usually a full connection pool or slow SQL — not a lack

of threads.

Fix: Check the JDBC pool (WaitingForConnectionCurrentCount) and top SQL first. Adding threads

here only deepens the downstream queue.

Symptom: `StuckThreadCount` / `HoggingThreadCount` rising.

Cause: Threads waiting on a long downstream operation (DB, connection reserve, external call).

Fix: Find the wait's source and fix *that*. Adjust StuckThreadMaxTime only to tune detection,

never to mask a real stall.

## JDBC connection pool

Symptom: `WaitingForConnectionCurrentCount` > 0; `ActiveConnectionsHighCount` at `Maximum Capacity`.

Cause: Pool too small for the concurrency (often after raising batch threads).

Fix: Raise Maximum Capacity (and Initial Capacity to match) within DB session headroom —

confirm processes/sessions with the DBA first. If the DB can't take more sessions, reduce   upstream concurrency instead.

Symptom: First requests after idle are slow; connection errors after a brief DB blip.

Cause: Connections created on demand; stale connections handed out.

Fix: Set Initial Capacity = Maximum Capacity; enable Test Connections on Reserve with a

test frequency and a short trusted window.

Symptom: High DB parse/CPU with repetitive statements.

Cause: No statement cache.

Fix: Set an LRU Statement Cache Size sized to the app's distinct prepared statements.

## Batch throughput

Symptom: A batch overruns its window; threads sit idle-waiting.

Cause: Threads starved of connections, blocked on row locks, or the job doesn't partition.

Fix: Confirm the connection pool and DB headroom (layers 2 & 4) before adding threads. Only raise

submitbatchREST.sh -c if the batch partitions cleanly and downstream capacity exists.

Symptom: Raising thread count made batch *slower* or spiked DB waits.

Cause: Concurrency exceeded DB/connection capacity → contention, locking, or session exhaustion.

Fix: Back the thread count down, size the connection pool and DB sessions for the intended

concurrency, and re-test. Tune the commit/chunk interval — too small floods commits, too large   lengthens locks/undo.

## SQL / Database

Symptom: AWR shows a few statements dominating elapsed time.

Cause: Bad plan, stale/missing stats, or a missing index.

Fix: DBMS_XPLAN.DISPLAY_CURSOR the statement, refresh stats (DBMS_STATS), add/repair an

index — only on custom/CM objects; product-schema changes are vendor-governed (confirm via   support/MOS).

Symptom: Top waits are session/process related; new sessions fail.

Cause: processes/sessions exhausted — often from oversized pools or too many batch threads.

Fix: Right-size pools and batch concurrency to the DB's session headroom, or raise

processes/sessions with the DBA (requires a DB restart).

## Escalation

MOS-gated notes/patches: where a fix references a My Oracle Support note or patch, open a service

request — this solution points to gated content, it does not reproduce it.

Product-schema or product-code issues: engage Oracle support; do not alter product-owned objects.

Suspected memory leaks / defects: capture heap/thread dumps and the GC log and involve

application-development and support.

# Best Practices

Repeatable, evidence-based tuning for C2M on WebLogic 14c. These are the habits that keep tuning safe, honest, and durable.

## Measure first, always

No baseline, no change. Never adjust a knob without a recorded "before." The baseline is the

only thing that lets you prove a gain — or catch a regression.

Same workload, every time. Baseline and re-measure with the identical workload (data volume,

concurrency, batch parameters). A different workload invalidates the comparison.

Diagnose the layer, don't pattern-match the symptom. Slow SQL, a starved thread pool, and an

exhausted connection pool all *look* like "C2M is slow." Read the evidence and isolate the real   constraint before touching anything.

## One change at a time

Single, named, reversible. Each tuning pass changes exactly one layer, records the prior value,

and has a rollback ready. Bundled changes make it impossible to attribute the result.

Tune the lower layer first. When two layers look saturated, fix the lower one (DB/connection

pool) and re-measure — it often relieves the layer above and saves you a change.

## Respect layer coupling

Batch threads cost connections and DB sessions. Before raising submitbatchREST.sh -c or a

thread pool size, confirm the JDBC pool Maximum Capacity and the database processes/sessions   can carry the extra concurrency. Coordinate with the DBA.

A bigger pool can overload the database. Sizing Initial Capacity = Maximum Capacity removes

first-use latency but must stay within DB session headroom.

More heap is not free. Larger heaps can lengthen GC pauses; keep the pause target and confirm

RAM headroom so the heap is never swapped.

## Prefer self-tuning and shaping over fixed counts

WebLogic 9.0+ uses a self-tuning thread pool — shape it with Work Managers and constraints

rather than forcing fixed thread counts. Investigate stuck/hogging threads at the source (usually a   downstream wait), don't just add threads.

## Production discipline

Pilot first. Validate every change on a non-production environment against a measured gate before

it reaches production, then promote under change control.

Back up before you touch. Domain config, OUAF config files (threadpoolworker.properties, JVM

and data-source settings), and the database — verified restore path.

Dry-run remediation. Run OC2MPERF-Remediation in its default dry-run mode first, review

the planned change, then apply deliberately in a change window.

## Version and licensing hygiene

Verify for your version. GC flags, MBean paths, OUAF utility options, and default values shift

across JDK / WebLogic / OUAF releases. Confirm against the certified matrix and the docs for your   exact versions — never carry a value across versions blindly.

Respect gated content and licensing. AWR/ASH need the Diagnostics Pack; some tuning notes/patches

are MOS-gated. Point to them; don't assume entitlement.

Don't alter product-owned schema. Index/stat/plan fixes on C2M product objects are

vendor-governed — confirm with support/MOS; free-hand only custom/CM objects.

## Keep the evidence

Record every pass. Baseline, change, re-measure, gate outcome, keep/rollback decision — build the

evidence pack with OC2MPERF-Report so tuning is auditable and repeatable next quarter.

Re-baseline after promotion. Once a change is live, the new steady state becomes the baseline for

the next bottleneck.

# Deliverables Summary

What you receive in this solution and how the pieces fit the measure-first method.

## Documentation

| Document | What it gives you |
| --- | --- |
| Solution Overview | The C2M performance model (JVM/GC → WebLogic pools → batch → database) and the measure-first tuning method. |
| Requirements Guide | What you need before tuning — metrics/monitoring access, environment & admin access, a repeatable workload, matched versions, backups/change control — each with how to *verify*. |
| Tuning Method | The ordered hands-on procedure: baseline → isolate the bottleneck → tune JVM/GC, WebLogic thread & connection pools, batch thread pools, SQL/DB → re-measure & validate → expand. |
| Testing Guide | The measured pass/fail gates per layer, the mandatory no-regression gate, and the production go/no-go gate. |
| Troubleshooting Guide | Symptom-to-cause-to-fix for the common tuning traps across all four layers. |
| Best Practices | The habits that keep tuning safe, honest, and repeatable. |

## Automation scripts (WLST/Jython, shell, SQL)

Five scripts authentic to C2M and WebLogic administration. The three that touch live systems are read-only; remediation is dry-run by default.

| Script | Type | Mode | Purpose |
| --- | --- | --- | --- |
| OC2MPERF-Discovery | WLST + SQL | Read-only | Collect the baseline: JVM/GC settings, WebLogic thread-pool and JDBC data-source runtime metrics, batch layout, and DB performance snapshot. |
| OC2MPERF-Validation | WLST + SQL | Read-only | Re-measure the same metrics after a change so it can be compared to the baseline, per node/data source. |
| OC2MPERF-Report | shell | Read-only | Build the health/coverage evidence pack — baseline vs. current, per layer, with gate outcomes. |
| OC2MPERF-Remediation | WLST/shell | Dry-run default | Apply a single validated tuning change (heap/GC arg, data-source capacity, thread count) — prints the planned change unless explicitly told to apply. |
| OC2MPERF-ScopeHelper | shell | Read-only helper | Record the pilot scope and rollback targets: which nodes, data sources, and batch controls are in play and their current values. |

Each script carries a native-comment header (PURPOSE / HOW TO RUN / EXPECTED RESULTS / NOTES) and uses placeholders without angle brackets (e.g. your-domain). Scripts are delivered as WLST (Jython) .py, shell .sh, and SQL .sql — not PowerShell.

## How they map to the method

Assess → OC2MPERF-ScopeHelper records scope and rollback targets.

Measure & baseline (Step 1) → OC2MPERF-Discovery.

Tune (Step 3) → apply by hand or with OC2MPERF-Remediation (dry-run first).

Re-measure & validate (Step 4) → OC2MPERF-Validation, then gates in the Testing Guide.

Sign-off / expand (Step 5) → OC2MPERF-Report evidence pack.

## Outcome

A slow C2M environment turned into a measured, optimized one — JVM, pools, batch, and SQL tuned to the real bottleneck, every change proven against a baseline on a pilot before it reaches production.

# Appendix A — PowerShell Scripts

The following scripts are included in the accompanying ZIP. Each script's own header documents its full usage and expected results.

## OC2MPERF-Discovery.py

Purpose: Collect a repeatable performance baseline via WLST/JMX WITHOUT changing anything. Reads JVM/GC settings, the WebLogic self-tuning thread pool runtime, and every JDBC data-source connection-pool runtime for each managed server in the domain. This is Step 1 (Measure & baseline) of the measure-first method; the numbers it prints are the gate that later changes are validated against. Fill the placeholders (admin-url, admin-user) for your-domain before running.

How to run: java weblogic.WLST OC2MPERF-Discovery.py (prompts for the admin password; connects read-only to the Admin Server, then loops the managed servers. Pair with the DB baseline in OC2MPERF-Discovery.sql.)

## OC2MPERF-Remediation.py

Purpose: Apply a single, validated tuning change to a WebLogic 14c JDBC data-source connection pool from the measure-first method: Maximum Capacity, Initial Capacity, Test-Connections-On-Reserve, and Statement Cache Size. It changes ONE data source per run and, by default, only PRINTS the planned edit (dry-run). It applies nothing unless explicitly told to. Use it after a change has passed its gate on the pilot. Fill placeholders (admin-url, admin-user, datasource-name) for your-domain.

How to run: Dry-run (default, changes nothing): java weblogic.WLST OC2MPERF-Remediation.py Apply for real (edits + activates the change): java weblogic.WLST OC2MPERF-Remediation.py apply (prompts for the admin password. Back up the domain config first; run in a change window.)

## OC2MPERF-Report.sh

Purpose: Assemble a single evidence pack for tuning sign-off from read-only sources: the WLST baseline/re-measure output (OC2MPERF-Discovery / OC2MPERF-Validation), the OUAF batch layout, the JVM/GC log summary, and the database performance snapshot (OC2MPERF-Report.sql). Nothing is changed. Use it to show baseline-vs-current per layer with gate outcomes for the change-control record. Source the environment first (splenviron.sh -e your-environment).

How to run: . splenviron.sh -e your-environment ./OC2MPERF-Report.sh -b baseline-discovery.txt -c current-validation.txt -o report-out-dir (-b baseline capture, -c current capture, -o output directory; -g points at a GC log to summarize, -d runs the DB snapshot via OC2MPERF-Report.sql. All inputs are read-only.)

## OC2MPERF-Report.sql

Purpose: Companion to OC2MPERF-Report.sh: capture the database side of the baseline/evidence pack WITHOUT changing anything. Reports the top SQL by elapsed time, the top wait events, and the session/process capacity headroom that pool and batch tuning depend on. Use it to see whether the database is the bottleneck (layer 4) and whether it has headroom for more connections/threads. Connect as a monitoring account for the C2M schema/instance.

How to run: sqlplus /nolog @OC2MPERF-Report.sql (it issues CONNECT and prompts for credentials; or run it from OC2MPERF-Report.sh -d. Requires read access to V$ views; AWR views additionally require the Diagnostics Pack.)

## OC2MPERF-ScopeHelper.sh

Purpose: Before a tuning pass, capture WHAT is in scope and HOW to roll it back, so every change is single, named, and reversible (Step 0 of the method). It records the target nodes, JDBC data sources, and batch controls, snapshots the current OUAF batch layout and JVM/data-source settings it can read, and writes a scope manifest you attach to the change-control record. Source the environment first (splenviron.sh -e your-environment). Read-only.

How to run: . splenviron.sh -e your-environment ./OC2MPERF-ScopeHelper.sh -n "node1,node2" -s "your-datasource-name" -c "BATCHCTRL1,BATCHCTRL2" -o scope-out-dir (-n nodes, -s data sources, -c batch controls in scope; -o output dir. All inputs recorded; current values it can read are snapshotted as the rollback baseline.)

## OC2MPERF-Validation.py

Purpose: Re-capture the same WebLogic thread-pool and JDBC connection-pool runtime metrics that OC2MPERF-Discovery captured, so a tuning change can be compared against the baseline and judged against the measured gates. This is Step 4 (Re-measure & validate) of the method. It is deliberately the SAME reads as Discovery, run on the SAME workload, so the two captures are directly comparable. Fill the placeholders (admin-url, admin-user) for your-domain, and re-run under the identical workload used for the baseline.

How to run: java weblogic.WLST OC2MPERF-Validation.py (prompts for the admin password; connects read-only. Diff the output against the OC2MPERF-Discovery baseline, then apply the Testing Guide gates.)